AGILE DOCUMENT

Document  1

Definition of Done

- Definition of  Done is  a technique where the team agrees on a  list of checklist which  must be met before a backlog  item must be considered .

- This team has to create a well defined , measurable ,  agreed upon and shared to the team .members .

- The best form of   Definition  of  Done  representation is a checklist of activity that demonstrate the agreed value and quality of users story  and it includes

- Acceptance Criteria       (   To  satisfy  Customer  Requirement  for a product  )

- Quality Criteria      ( To  satisfy Quality Requirement  for a product )

- Definition of Done may be defined on different level or stages such as  users story or sprint etc .

Checklist for definition of Done

- Product code for presumed functionality

- Assumption of  Users story met

- Project build without error

- Unit test written and passing

- Project Deployed on the test environment

- Test on devices

- Features Ok –ed by UX Designer

- QA Performed and issue resolved

- Feature is tested against acceptance criteria

- Features ok –ed by Product Owner

- Refactoring completed

- Any configuration or build change document

- Documentation updated

- Peer code review performed

Document 2

Product Vision

| Scrum Name | CRL Breach Monitoring System |  |  |
| --- | --- | --- | --- |
| Venue | Mp Nagar Bhopal |  |  |
| Date | 01/06/2025 | 01/03/202 | Duration 10 Month |
| Client | Banks |  |  |
| Stakeholder List | Lakshya , Shyam , Mohan , Shikha , Radha , Ram |  |  |
|  | Scrum Team |  |  |
| Scrum Master | Wilson Paul |  |  |
| Product Owner | Vinay kendy |  |  |
| Scrum Developer 1 | John |  |  |
| Scrum Developer 2 | Smith |  |  |
| Scrum Developer 3 | Alvin |  |  |
| Scrum Developer 4 | Jaison |  |  |
| Scrum Developer 5 | Merry |  |  |

| Target Group | Needs | Product | Value |
| --- | --- | --- | --- |
| Banking System | Product solve the CRL limit breach information details | Adding a feature in finacle which shows the details of cash CRL status their will be three stages once it will update when the CRL is near to breach , second when the CRL is breach and thrid when the CRL is already breach and the amount exceed 10 lacs after crl breach | Once the information of CRL comes all bank staff and RCU team start working on this and try to offload the cash to currecny chest as if the cash is above the limit that cash is not insured so the risk for bank staff increase in case of any theft or roberry . With th help of this software all team come to know about CRL status and start working on it . This system help every staff . |
| All Private and government sectors banks and NBFCs | Enhance the feature in Finacle software for CRL Breach for Cash in branches | If user get the detail of CRL status on priority via System database so user can work on it and try to maintain the cash in the limt . This will help in branch audit rating also . | By this software if we work on CRL management and keep our CRL with in limt this will help us in Audit as our audit for cash parameter will be perfect and risk will olso minimize . Automatically audit rating will be good and once the audit is good our business will also be good and branch overall parameters are ok . Ranking and rating of branch must be as desired |
|  |  | Yes this is feasable to develop the product as the we are adding only feature in our existing application | To keep branch Rating and Audit rating on top so overall staff rating will be on top |

Document 3

Users Stories

| User Story No 01 | Tasks 01 | Priority : Highest |
| --- | --- | --- |
| As a User I want to login Finacle So that I can see the updation |  |  |
| BV : 500 | CP 02 |  |
| ACCEPTANCE CRETERIA |  |  |
| User Should login with his credentials enter correct user id and password and successfully login |  |  |

| User Story No 02 | Tasks 01 | Priority : Highest |
| --- | --- | --- |
| As a User I want to check the CRL limt So that I can offload cash |  |  |
| BV : 500 | CP 02 |  |
| ACCEPTANCE CRETERIA |  |  |
| Always check the amount is in desired limit or not and ready for cash offload if limit exceeds |  |  |

| User Story No 03 | Tasks 01 | Priority : Highest |
| --- | --- | --- |
| As a Developer I want to check the updation in software So that I can work on it |  |  |
| BV : 500 | CP 02 |  |
| ACCEPTANCE CRETERIA |  |  |
| Develpper Team work on project and test before introduce in branches |  |  |

| User Story No 04 | Tasks 01 | Priority : Highest |
| --- | --- | --- |
| As a Bank employee I want to check the use the software So that I can manage branch CRL |  |  |
| BV : 200 | CP 02 |  |
| ACCEPTANCE CRETERIA |  |  |
| Bank Staff use the software so they can manage the CRL |  |  |

| User Story No 05 | Tasks 01 | Priority : Highest |
| --- | --- | --- |
| As a RCU I want to check No of instance for CRL Breach So that I can review branch rating |  |  |
| BV : 500 | CP 02 |  |
| ACCEPTANCE CRETERIA |  |  |
| Check for all instance of CRL and deside the rating of branch |  |  |

Document 4

Agile PO Experience

The Product Owner has a vision of the product

Responsibility of a PO are

Market Analysis :-  Availability  of  Market  demand or need ,  Availability of similar product in Market   Such as Flex cube and other software are also using this type of technique for SRL breach or not and this enhancement work in market or not

Enterprises Analysis  :-   Due Diligence Work on Market Opportunity

Product vision and Road Map :-  Keeping the need Analysis in Mind  and timelines

Managing Product Features :-  Managing stakeholders expectation and prioritization needs , Prioritization of user stories and Epic .

Managing Over All process :-   Sprint Process Review  Repriotization of  Sprint  and epic if needed .

From this project I came to learn how to handle sprint meetings

Sprint Planning Meetings:-  This happen in beginning of each Sprint and team decide on what they will be delivering sprint

Daily Scrum Meetings :-   This happen each day where team will answer 3 questions

- What did you do today

- What will you do tomorrow?

- And is there any impediment that is slowing or stopping you

Sprint Review Meetings :-  This happen at the end of Each Sprints  where team will demo the complete story  to product owner and get  it cleared

Sprints Retrospective Meeting :-  This happen at the end of sprint where team answer 3 questions .

- What went well in the sprint

- What did not go well

- What  are the required area of improvement in next sprint

Users Stories :-  User Story is  very small task  delivery in a small time period ,in a Unique Way

Tasks :-  Small activities developer should do is called Tasks

Priority  :-  Importance given to a user story  ,  Using  MoSCoW

Value Statement: - Description of users story

Acceptance Criteria:-  Play a important role in explaining  steps , Basic flow , Exceptional flow and alternate flow .

BV and CP Value :-   BV is value of the user story to the business  Currency  Notes  “  Depending of the importance “

CP :-  Efforts of a developer   Planning Pokers 1,2,3,5,8

Document  5

Sprint Burn Down and Sprint Burn Up chart

Product Backlog

| User Story Id | User Story | Tasks | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| 124 | CRL¦Branch Banking 1.0 Linkage of branches with ICMC | Branch needs to linkage with ICMC Sub | High | 500 | 2 | Aug 1.0 |

Sprint Backlog

| User Story Id | User Story | Tasks | Owner | Status | Estimated Efforts |
| --- | --- | --- | --- | --- | --- |
| 124 | CRL¦Branch Banking 1.0 Linkage of branches with ICMC | Branch needs to linkage with ICMC Sub | SM | Deployment Pending | 4 |

Sprint Burn Down chart

Document 6

| Meeting 1 | Sprint Planning Meeting |
| --- | --- |
| Date | 01/06/2025 |
| Time | 10:30 |
| Location | Bhopal |
| Prepared By | Willson Paul |
| Attendees | PM , SM , PO ,PM ,User, Technical Team |

Agenda Topics

| Topic | Presenter | Time Alloted |
| --- | --- | --- |
| What feature needs to add for creation of our Project | BA , PM | 30 Min |

Other Information

| Observes | PM |
| --- | --- |
| Resourses | BA, SM ,SME,Developer |
| Special Notes | As per user suggestion incorporated and added in next deliverable |

| Meeting 2 | Sprint Review Meeting |
| --- | --- |

| Date | 01/07/025 |
| --- | --- |
| Time | 10:30 |
| Location | Bhopal |
| Prepared By | Wilson Paul |
| Attendees | PM , BA , Users Developers , SME |

| Sprint Status | Things to Demo | Quick Updates | What's Next |
| --- | --- | --- | --- |
| As per schedule | JIRA BOARD / KANBAN Board | As per user availability work for rest of sprint and plan according to it | The outcome of sprint review move to next stage Sprint got review in all attendees and found everything as per schedule and no changes required |

| Meeting 3 | Sprint Retrospective Meetings |
| --- | --- |

| Date | 10/08/25 |
| --- | --- |
| Time | 10:30 |
| Location | Bhopal |
| Prepared By | Wilson Paul |
| Attendees | SM ,PO ,PM, Key users , BA Developers ,SME |

| Agenda | What went well | What didn't go well | Questions | References |
| --- | --- | --- | --- | --- |
| Check for the complete status of sprint | Complete the sprint with in time frame . Complete UAT Sign Off Production deployment done and no bugs were found . | There were unplanned leave because of which work got delayed and breach the time lines | How to manage unplanned leave within the team | Mails send for CRLBMS on date –01/08/2025 |
|  | The Team have a band width to schedule one more JIRA . | User availability needs to be informed in earlier or in advance | A tracker to be maintain to keep a track of all leaves along with team |  |
|  | 10 Jira were closed out one was addition jira because the team commended to work upon it |  | Only Emergency leave will be allowed and for any other leave take proper prior with in stipulated time |  |

| Meeting 4 | Daily Stand Up Meeting |
| --- | --- |

| Question | Name/Role | Week |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Monday | Tuesday | Wednesday | Thrusday | Friday | Sataurday | Sunday |
| What did you do yesterday | Developer 1 | Updated 5 jira and created FRD and meeting conducted with user discussed MOM |  |  |  |  |  |  |
|  | Developer 2 |  |  |  |  |  |  |  |
|  | Developer 3 |  |  |  |  |  |  |  |
| What will you do today | Developer 1 | MOM of yesterday meeting , changes in FRD Data Mapping Document |  |  |  |  |  |  |
|  | Developer 2 |  |  |  |  |  |  |  |
|  | Developer 3 |  |  |  |  |  |  |  |
| What is blocking your progress | Developer 1 | Sudden Leave , Leave backup ,Block leave |  |  |  |  |  |  |
|  | Developer 2 |  |  |  |  |  |  |  |
|  | Developer 3 |  |  |  |  |  |  |  |