COEPD – Traditional Development

Capstone Project1 – Part -1/3 – 100 Marks - Pass 60 %

Que 1 : Identify Business Process Model for Online Agriculture Store – (Goal, Inputs, Resources, Outputs, Activities, Value created to the end Customer)

Ans :

1. Goal

To develop an Online Agriculture Products Store (Web & Mobile Application) that connects farmers with manufacturers of seeds, fertilizers, and pesticides, enabling easy access, transparent transactions, and timely delivery.

2. Inputs

- Stakeholder Requirements :  from farmers (Peter, Kevin, Ben) and other future users.

- Product details : from manufacturers (e.g., types of seeds, fertilizers, pesticides, prices, stock levels).

- Budget and Timeline : ₹2 Crores INR and 18 months project duration.

- Technical Team : from APT IT SOLUTIONS.

- CSR Funding : from SOONY Company (Mr. Henry, Mr. Pandu, Mr. Dooku).

- Logistics and Delivery Partners : to complete orders

3. Resources

- Human Resources:

  - Project Committee (Henry, Pandu, Dooku)

  - Development Team (APT IT SOLUTIONS)

  - Stakeholders (Peter, Kevin, Ben – providing domain insights)

  - Manufacturers & Suppliers

  - Delivery and Logistics providers

- Technological Resources:

  - Development tools and frameworks (for mobile/web app)

  - Hosting services and cloud storage

  - Internet connectivity and mobile access

- Financial Resources:

  - ₹2 Crores INR CSR Budget

4. Activities

- Requirement Gathering & Analysis

  - Meet stakeholders to understand needs.

  - Document user journeys (farmer & supplier).

- System Design & Architecture

  - Design user-friendly UI/UX for farmers with low tech exposure.

  - Define database and backend infrastructure.

- Development Phase

  - Manufacturer Module (product listing, stock management)

  - Farmer Module (browse, select, request orders)

  - Communication Module (direct contact/chat or messaging)

  - Payment & Delivery Integration

- Testing & QA

  - Functional testing, security checks, usability testing.

- Deployment

  - Launch mobile and web applications.

  - Server setup and live deployment.

- Training & Support

  - Train farmers and manufacturers.

  - Provide multilingual support and help center.

- Feedback & Improvement

  - Collect user feedback.

  - Implement updates and feature enhancements.

5. Outputs

- A fully functional online agriculture product store accessible via web and mobile.

- Real-time product listings by manufacturers.

- Order placement and delivery tracking for farmers.

- Efficient communication between farmers and companies.

- Easy and safe digital payments.

6. Value Created to the End Customer (Farmers)

- Easy Access to Agricultural Products from remote areas.

- Time & Cost Savings due to online procurement.

- Increased Productivity with timely access to quality inputs.

- Direct Communication with product manufacturers.

- Transparency in product availability, pricing, and delivery.

Que 2: Mr Karthik is doing SWOT analysis before he accepts this project. What Aspects he Should consider as Strengths, as Weaknesses, as Opportunity and as Threats.

Ans :

Strengths

- Strong Financial Backing: ₹2 Crores CSR budget funded by SOONY ensures resources are available.

- Clear Vision & Support from Leadership: Mr. Henry’s involvement and personal motivation bring leadership clarity and long-term commitment.

- Social Impact Mission: Strong CSR goal—empowering farmers—makes this a purpose-driven project with high stakeholder engagement.

- Direct Involvement of End Users: Farmers (Peter, Kevin, Ben) are actively providing inputs, which reduces the risk of building a product that doesn’t fit the target audience.

- Experienced Development Partner: APT IT SOLUTIONS, a professional software company, is executing the technical side.

- Growing Digital Penetration in Rural India: Increasing mobile internet usage in remote areas supports adoption.

Weaknesses

- Low Digital Literacy Among Farmers: The target users might struggle with mobile/web app interfaces.

- Dependency on Internet Connectivity: Remote villages may still have unreliable network access.

- Limited Technical Involvement of Stakeholders: Farmers may not clearly articulate technical requirements or feedback.

- Logistics & Delivery Challenges: Managing product delivery in remote areas could be complex and costly.

- Time Constraint: 18 months may be tight considering the need for user training, testing, and infrastructure setup.

Opportunities

- Untapped Market in Rural Agri-commerce: Huge number of farmers across India face similar problems—high market potential.

- Government Support for Agri-Tech & Digital India: Aligns with national policies promoting technology in agriculture.

- Possibility of Expanding Services: Future inclusion of weather updates, soil testing, expert advice, and community forums.

- Brand Value & Recognition for SOONY: Strong CSR success story that enhances corporate reputation.

- Potential Partnerships: Collaborations with agri-institutions, NGOs, delivery services, or e-wallet providers.

Threats

- Resistance to Technology Adoption: Farmers may prefer traditional methods unless strongly motivated.

- Competition from Existing Platforms: Agri-startups and government portals ( could already be in place.

- Fluctuating Agri-product Prices: Could affect supplier participation or affordability for farmers.

- Regulatory Challenges: Issues with agri-product licensing, logistics, or online commerce regulations.

- Security & Privacy Risks: Handling personal and financial data requires robust protection from cyber threats

Que 3: Mr Karthik is trying to do feasibility study on doing this project in Technology (Java), Please help him with points (HW SW Trained Resources Budget Time frame) to consider in feasibility Study.

Ans :

1. Hardware (HW) Requirements

For Development:

- Developer Workstations:

  - Minimum: i5 processor, 8GB RAM, 256GB SSD

  - Recommended: i7 processor, 16GB+ RAM, 512GB SSD

- Internal Servers (for testing/demo):

  - 1–2 mid-range servers for CI/CD, build, and test environments

For Deployment:

- Cloud Infrastructure (preferred):

  - AWS / Azure / Google Cloud

  - Services: EC2, S3, RDS, Load Balancer, CloudWatch

- Alternative: On-premises dedicated servers (if budget-controlled or government-compliant)

2. Software (SW) Requirements

Technology Stack (Java-Based):

- Frontend:

  - HTML/CSS/JavaScript (Angular/React optional)

  - JSP (Java Server Pages) if using older Java EE

- Backend:

  - Java (Spring Boot for REST APIs)

  - Maven/Gradle for build automation

- Database:

  - MySQL / PostgreSQL / Oracle DB

- Tools:

  - Eclipse/IntelliJ IDEA (IDE)

  - Git/GitHub for version control

  - Jenkins for CI/CD (optional)

- Application Server:

  - Apache Tomcat / JBoss / GlassFish

- Security Tools:

  - SSL/TLS certificates

  - Java-based authentication (Spring Security)

3. Trained Human Resources

Roles Required:

- Java Backend Developers (2–3)

- Frontend Developers (1–2)

- UI/UX Designer (1)

- Database Administrator (1)

- QA/Test Engineers (1–2)

- Project Manager (1)

- DevOps Engineer (1, optional for deployment automation)

Skills Needed:

- Java 8+ / Spring Boot Framework

- REST API design

- MySQL/PostgreSQL database skills

- HTML, CSS, JavaScript (basic frontend)

- Git for version control

- Agile/Scrum methodology understanding

4. Budget Considerations

- Total CSR Budget: ₹2 Crores INR
Estimated Allocations:

- Hardware & Infrastructure: ₹15–20 Lakhs

- Software Tools/Licenses (if any): ₹5–10 Lakhs

- Developer & Resource Salaries: ₹100–120 Lakhs (for 18 months)

- Testing & Deployment: ₹10–15 Lakhs

- Training & Support for Farmers: ₹10–15 Lakhs

- Marketing, Awareness, Miscellaneous: ₹10–20 Lakhs

5. Time Frame (18 Months)

Suggested Timeline Breakdown:

- Requirement Gathering & Planning: 1–2 months

- UI/UX Design & Prototyping: 1 month

- Backend & Frontend Development: 6–8 months

- Testing & QA: 2 months

- User Training & Pilot Testing: 2 months

- Final Deployment & Launch: 1 month

- Buffer/Iteration Time: 2–3 months

Que 4 : Mr Karthik must submit Gap Analysis to Mr Henry to convince to initiate this project. What points (compare AS-IS existing process with TO-BE future Process) to showcase in the GAP Analysis

Ans :

GAP Analysis: Online Agriculture Products Store

| Aspect | AS-IS (Current Process) | TO-BE (Proposed Future Process) | Gap Identified / Value Added |
| --- | --- | --- | --- |
| Product Procurement | Farmers manually search for fertilizers, seeds, and pesticides, often traveling long distances | Farmers can browse and order products online from home | Saves time, reduces travel, ensures timely access |
| Access to Suppliers | Limited to local shops or middlemen; lack of transparency in pricing and availability | Direct access to multiple manufacturers via app/portal | Eliminates middlemen, offers better pricing & variety |
| Product Information | Verbal or limited info available at local stores | Detailed product info, usage instructions, and ratings online | Informed decision-making for farmers |
| Order Process | Manual, time-consuming, uncertain availability | Online order system with confirmation and tracking | Reliable order processing and tracking |
| Delivery System | Farmers carry products manually or hire transport | Home delivery through logistics partners | Convenience, time-saving, and cost-effective delivery |
| Communication with Suppliers | No direct contact with companies | In-app messaging or contact support with manufacturers | Builds trust and resolves issues faster |
| Record-Keeping | No proper records of purchases, prices, or sources | Digital order history and invoices stored in app | Improved accountability and financial tracking |
| Reach & Scalability | Limited to physical reach of vendors | Scalable across multiple regions and manufacturers | Increased reach, potential nationwide expansion |
| Payment Modes | Cash-dominant; may face issues with change or fraud | Digital payments, cash on delivery, wallet options | Secure, traceable payments with multiple options |
| Support & Training | No structured support; relies on peer knowledge | In-app help, multilingual support, training for farmers | Better support and onboarding for low-literacy users |
| CSR Impact & Social Value | No systemic solution to supply challenges | Technology-driven empowerment of rural farmers | High impact CSR initiative with real community value |

Que 5: List down different risk factors that may be involved (BA Risks And process/Project Risks)

Ans :

1. Business Analysis (BA) Risks

These risks are related to the requirements, stakeholders, and business understanding:

| Risk Factor | Description | Potential Impact |
| --- | --- | --- |
| Unclear Requirements | Stakeholders (farmers, manufacturers) may not be able to clearly express what they need | Leads to incorrect or incomplete functionality |
| Changing Requirements | Business needs may evolve during the project | Project delays or increased development costs |
| Limited Stakeholder Availability | Farmers or company reps may be hard to reach for feedback or testing | Poor validation and rework later in the project |
| Miscommunication with Stakeholders | Gaps in understanding due to literacy, language, or technical knowledge | Functionality mismatch or low user adoption |
| Inadequate Domain Knowledge | Dev team may lack understanding of agricultural processes | Incorrect business rules or workflows implemented |
| Resistance to Change | Farmers may be skeptical or hesitant to use a new digital platform | Low adoption rate and failure to meet goals |
| Inadequate Training or Support Planning | No structured user onboarding | Increased support tickets, farmer frustration |

2. Process / Project Risks

These risks relate to execution, technology, budget, and timelines:

| Risk Factor | Description | Potential Impact |
| --- | --- | --- |
| Time Overrun | Project may exceed the 18-month timeline due to scope creep or technical issues | CSR initiative may lose credibility |
| Budget Overrun | ₹2 Cr may not be enough if unexpected costs arise (e.g., logistics, cloud costs, resource costs) | Funding shortfall and compromised features |
| Resource Availability | Key skilled resources (developers, testers, PM) may be unavailable or delayed | Delayed progress, inconsistent quality |
| Integration Issues | Problems integrating payment gateways, logistics APIs, or SMS/email notifications | Poor user experience and system reliability |
| Infrastructure Issues | Poor internet connectivity in target areas may hinder app usability | Reduced access or failed adoption in rural areas |
| Security Risks | Data breaches, payment fraud, or lack of encryption | Legal issues, user distrust |
| Data Accuracy & Quality | Manufacturers may provide incomplete or incorrect product information | Misleading product listings, trust issues |
| Vendor/Partner Risks | Logistics or payment partners may fail to deliver on time or scale | Service delays, user dissatisfaction |
| Testing and QA Gaps | Inadequate testing across devices/languages | Bugs in production, poor usability |
| Lack of Maintenance Planning | No plan for post-launch updates and support | App becomes obsolete or unreliable over time |

Que 6 : Perform stakeholder analysis (RACI Matrix) to find out the key stakeholders who can take Decisions and Who are the influencers

Ans :

RACI Matrix – Stakeholder Roles and Responsibilities

| Activity / Task | Mr. Henry<br>(Initiator) | Mr. Pandu<br>(Financial Head) | Mr. Dooku<br>(Project Coordinator) | APT IT SOLUTIONS<br>(Dev Team) | Peter, Kevin, Ben<br>(Farmers / Stakeholders) | Manufacturers<br>(Suppliers) |
| --- | --- | --- | --- | --- | --- | --- |
| Project Initiation & Approval | A | C | C | I | C | I |
| Budget Allocation | A | R | C | I | I | I |
| Requirements Gathering | C | I | R | R | C | C |
| Technical Design & Development | I | I | C | A/R | I | I |
| UX Design (Farmer-Friendly Interface) | I | I | C | R | C | I |
| Procurement Process Definition | C | C | R | R | C | C |
| Communication Features | I | I | C | R | C | C |
| Testing / UAT | I | I | R | R | C | C |
| Deployment & Go Live | A | C | R | R | I | I |
| Farmer Onboarding / Training | I | I | A/R | C | C | I |
| Vendor Onboarding (Manufacturers) | I | I | R | C | I | C |
| Final Decision-Making | A | C | C | I | I | I |
| CSR Reporting / Impact Tracking | A | R | C | I | I | I |

RACI

- R (Responsible) – Person(s) who perform the task

- A (Accountable) – Person who has ultimate ownership and authority over the task

- C (Consulted) – Key stakeholders consulted for input; two-way communication

- I (Informed) – Stakeholders kept in the loop; one-way communication

Key Stakeholder Roles

- Decision Makers:

  - Mr. Henry (Visionary, Project Owner)

  - Mr. Pandu (Budget-related Decisions)

  - Mr. Dooku (Execution Oversight)

- Influencers:

  - Peter, Kevin, Ben – Provide real-world farmer perspectives

  - Manufacturers – Define supply-side business processes

  - APT IT SOLUTIONS – Technical capabilities, feasibility, and product design

Que 7 :  Help Mr Karthik to prepare a business case document

Ans :

Business Case Document

Project Title: Online Agriculture Products Store
Presented by: Mr. Karthik
Date: [Insert Date]

1. Executive Summary

Mr. Henry, a successful businessman, has initiated a CSR-driven mission to support rural farmers like his childhood friends Peter, Kevin, and Ben, who are facing issues in procuring fertilizers, seeds, and pesticides. This business case proposes the development of an Online Agriculture Products Store to digitally connect farmers with suppliers, ensuring better access to agricultural inputs, fair pricing, and improved farming outcomes.

2. Business Problem

Currently, farmers in remote areas struggle with:

- Limited access to essential farming inputs (fertilizers, seeds, pesticides).

- High dependency on middlemen and local vendors.

- Lack of price transparency and product availability.

- Manual and unstructured processes for procurement.

- Limited digital literacy and support.

3. Proposed Solution

Develop a user-friendly web and mobile application to:

- Enable direct access to products from manufacturers.

- Allow digital browsing, ordering, and delivery of agri-products.

- Provide multilingual support for rural farmers.

- Offer secure payment methods and order tracking.

- Establish a scalable, replicable model for rural empowerment.

4. Objectives

- Digitize procurement of agricultural inputs.

- Bridge the gap between farmers and suppliers.

- Empower farmers to make informed purchasing decisions.

- Deliver measurable social impact under SOONY’s CSR initiatives.

5. Scope

In-Scope:

- Web and mobile app development

- Product listings (fertilizers, seeds, pesticides)

- Vendor and farmer registration

- Order, payment, and delivery modules

- Farmer onboarding and training

- Multilingual interface

Out-of-Scope (Phase-1):

- Crop advisory, weather integration, soil testing

- Expansion beyond the initial pilot region

6. Feasibility Summary

| Aspect | Details |
| --- | --- |
| Technology | Java-based full stack (Spring Boot, MySQL, React/HTML5) |
| Hardware | Cloud hosting + Developer workstations |
| Software | Open-source tools and frameworks |
| Resources | Dev Team, PM, QA, UX/UI, Agri Consultants |
| Budget | ₹2 Crores (CSR-funded by SOONY) |
| Timeline | 18 Months |

7. Benefits

Tangible:

- Reduced input costs for farmers (via direct buying)

- Timely access to quality products

- Transparent transactions

Intangible:

- Empowerment of rural communities

- Improved brand reputation for SOONY

- Support for government’s Digital India & AgriTech initiatives

8. Stakeholder Analysis

| Stakeholder | Role |
| --- | --- |
| Mr. Henry | Project Initiator & Final Decision Maker |
| Mr. Pandu | Financial Head – Budget Oversight |
| Mr. Dooku | Project Coordinator – Execution Owner |
| Peter, Kevin, Ben | Farmer Representatives (Stakeholders) |
| APT IT SOLUTIONS | Development Partner |
| Manufacturers | Product Suppliers |

9. Risk Assessment (Summary)

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Low digital literacy | High | UI simplification, farmer training |
| Internet access in villages | Medium | Offline order queueing, SMS alerts |
| Requirement changes | Medium | Agile approach, regular stakeholder check-ins |
| Delivery/logistics delays | Medium | Local partnerships, phased roll-out |

10. Cost Breakdown (Estimated)

| Category | Estimated Cost (₹ Lakhs) |
| --- | --- |
| Development & Testing | 80 |
| Infrastructure & Hosting | 20 |
| UX/UI Design & Multilingual Support | 15 |
| Training & Farmer Onboarding | 15 |
| Vendor & Logistics Integration | 20 |
| Contingency & Miscellaneous | 30 |
| Total | ₹180–200 Lakhs (₹2 Crores) |

11. Conclusion & Recommendation

This project presents a socially impactful, financially viable, and technically feasible solution to a critical problem faced by farmers across India. By leveraging technology, SOONY can make a lasting difference in the agricultural sector while enhancing its CSR portfolio.

Recommendation:
Proceed with the project initiation and greenlight the development phase with APT IT SOLUTIONS under the proposed budget and timeline.

Que 8 : The Committee of Mr. Henry , Mr Pandu , and Mr Dooku and Mr Karthik are having a discussion on Project Development Approach.

Mr Karthik explained to Mr. Henry about SDLC. And four methodologies like Sequential Iterative Evolutionary and Agile. Please share your thoughts and clarity on Methodologies

Ans :

What is SDLC?

SDLC (Software Development Life Cycle) is the structured process followed to design, develop, test, and deploy a software product. It ensures high-quality, cost-effective solutions that meet user requirements.

Key SDLC Methodologies

1. Sequential (Waterfall Model)

Features:

- Follows a linear, step-by-step approach

- Phases: Requirement → Design → Development → Testing → Deployment → Maintenance

- Each phase must be completed before moving to the next

Pros:

- Easy to manage

- Well-documented

- Good for small or fixed-scope projects

Cons:

- No flexibility for requirement changes

- Risky if user feedback is received late

Example:

- Building a system where all requirements are 100% clear and unlikely to change

2. Iterative Model

Features:

- Delivers a working version of the product early

- Repeats development cycles with enhancements in each iteration

Pros:

- Early testing and feedback

- Better risk management

- Useful when full requirements are not yet known

Cons:

- May require more resources and time if not managed properly

Example:

- Building a prototype first, then gradually improving it based on feedback

3. Evolutionary Model

Features:

- A refined version of the Iterative model

- The product evolves over time based on real user interaction

- Emphasizes user involvement and adaptation

Pros:

- Very user-focused

- Best for long-term projects with changing needs

Cons:

- Can lead to scope creep if not properly controlled

Example:

- Projects like social networks or marketplaces that grow and improve post-launch

4. Agile Model (Recommended for This Project )

Features:

- Divides development into sprints (2–4 weeks)

- Emphasizes collaboration, feedback, adaptability, and quick delivery

- Continuous integration and delivery (CI/CD)

Pros:

- Highly flexible and adaptive

- Frequent releases with working functionality

- Encourages stakeholder feedback in every sprint

Cons:

- Requires strong coordination and skilled teams

- May seem chaotic without proper discipline

Example:

- Perfect for user-centric apps like this Online Agriculture Store, where regular feedback from farmers and companies can improve the product

Que 9: They discussed models in SDLC like waterfall RUP Spiral and Scrum . You put forth your understanding on these models

Ans :

1. Waterfall Model

Features:

- Linear and sequential flow (one phase after another)

- Easy to manage, clearly defined phases:
Requirements → Design → Development → Testing → Deployment → Maintenance

Suitable for:

- Projects with well-understood, stable requirements

- Where changes are unlikely

Risks:

- Late discovery of issues

- No working product until the end

- Hard to adapt if feedback or real user needs change mid-way

2. V-Model (Validation & Verification Model)

Features:

- An extension of Waterfall with a strong focus on testing

- For every development stage, there’s a corresponding testing phase

- Emphasizes early detection of defects

Suitable for:

- Projects where quality is critical

- Heavy compliance or regulated environments

- Where testing is as important as development

Risks:

- Still rigid like Waterfall; not suitable for evolving or unclear requirements

3. RUP (Rational Unified Process)

Features:

- Iterative model with phased approach: Inception → Elaboration → Construction → Transition

- Focuses on architecture-first, risk mitigation, and documentation

Suitable for:

- Medium-to-large scale systems

- Projects with technical complexity and evolving architecture

4. Scrum (Agile Framework)

Features:

- Iterative and incremental approach

- Work is done in short cycles (Sprints) with regular feedback loops

- Involves daily standups, product owner reviews, and retrospectives

Suitable for:

- Projects with changing requirements, frequent feedback, and user involvement

When quick delivery and adaptability are essential

As a Business Analyst, Here's What I'd Recommend:

Choose a Hybrid: Agile (Scrum) + V-Model Principles

Why?

- Farmers and manufacturers are new types of users, and their requirements might change once they start using the system.

- It’s a CSR initiative, so user satisfaction and real-world usability are more important than just formal compliance.

- But, quality and testing cannot be compromised, especially for logistics, payments, and rural user data.

Proposed Approach

| Model | Recommendation | Reason |
| --- | --- | --- |
| Waterfall | Not suitable | Too rigid, no room for feedback from farmers |
| V-Model | Partially suitable | Good for testing focus but still inflexible |
| Scrum (Agile) | Strongly recommended | Adaptable, farmer-centric, iterative releases |
| RUP | Overhead | Too heavy for a CSR/agri-use case unless it scales massively |

Final Suggestion: Use Scrum for development (to handle evolving needs) and borrow V-Model principles for early and continuous testing. This hybrid gives you the best of flexibility and quality.

Que 10: 20Write down the differences between waterfall model and V model.

Ans :

Waterfall Model vs V-Model

| Aspect | Waterfall Model | V-Model (Verification & Validation Model) |
| --- | --- | --- |
| 1. Structure | Linear and sequential | Extension of Waterfall in a V-shape (development on one side, testing on the other) |
| 2. Development Flow | Each phase follows one after the other (no overlap) | Development and corresponding testing run in parallel |
| 3. Testing Phase | Starts after development is complete | Testing activities are planned early, start alongside development |
| 4. Focus | More emphasis on development | Equal emphasis on development and testing |
| 5. Flexibility | Rigid – changes are difficult after a phase is completed | Also rigid, but improves early error detection |
| 6. Error Detection | Errors are usually found in later phases | Errors can be identified early in the corresponding test planning |
| 7. Cost of Fixing Defects | Higher, as defects are found late | Lower, due to early testing integration |
| 8. Documentation Requirement | High – each phase requires clear documentation | Very high – testing documents are created alongside dev docs |
| 9. Suitable For | Small to medium projects with stable requirements | Projects with critical quality requirements (e.g., healthcare, embedded systems) |
| 10. Delivery Time | Longer, as testing begins late | Shorter or more efficient if errors are caught early |
| 11. Real-world Examples | School Management System, Payroll Systems | Medical devices, Banking Systems, Aviation software |

Que 11 : As a BA, state your reason for choosing one model for this project

Ans :

Recommended Model: Agile (Scrum)

Reason for Choosing Agile (Scrum)

1. Evolving Requirements

- The project involves farmers and suppliers from remote areas who may not be able to fully express their needs at the beginning.

- Agile allows flexibility to adapt as new requirements or insights emerge during development.

2. User-Centric and Feedback Driven

- Agile enables early and continuous user feedback.

- Farmers like Peter, Kevin, and Ben, who are stakeholders, can review working features after each sprint and suggest improvements.

- This ensures the final product is practical and truly usable.

3. Faster Value Delivery

- By breaking the project into sprints, essential features like product browsing, ordering, and delivery tracking can be delivered early.

- Farmers can start using the platform before the full system is complete—value is delivered incrementally.

4. Risk Mitigation

- Agile encourages early testing and integration, reducing the chances of large-scale issues at the end.

- Problems are identified and fixed within each sprint.

5. Collaboration-Friendly

- Agile supports cross-functional teams, including developers, testers, UX designers, and business stakeholders.

- Continuous communication bridges any gaps between APT IT SOLUTIONS and the CSR committee (Mr. Henry, Mr. Pandu, Mr. Dooku).

In Short:

Agile (Scrum) ensures flexibility, fast delivery, user involvement, and adaptability—all essential for a socially impactful and user-dependent project like an online agriculture product store.

Que 12 : The Committee of Mr. Henry, Mr Pandu, and Mr Dooku discussed with Mr Karthik and finalised on the V Model approach (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) Mr Vandanam is mapped as a PM to this project. He studies this Project and Prepares a Gantt chart with V Model (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) as development process and the Resources are PM, BA, Java Developers, testers, DB Admin, NW Admin.

Ans :

V-Model Phases Included:

- RG – Requirements Gathering

- RA – Requirements Analysis

- Design – System and Architecture Design

- D1, D2, D3, D4 – Development Stages (based on modules/features)

- T1, T2, T3, T4 – Corresponding Testing Stages

- UAT – User Acceptance Testing

Project Roles/Resources:

- PM – Project Manager (Mr. Vandanam)

- BA – Business Analyst (Mr. Karthik)

- Java Developers – Backend/frontend coding

- Testers – Responsible for T1 to T4 & UAT

- DB Admin – Database schema, storage, performance

- NW Admin – Network configuration and deployment

Sample Gantt Chart Structure (Text Format)

Below is a simplified textual Gantt chart timeline (you can visualize or convert it into Excel/MS Project or Gantt tools like ClickUp or Jira). Let's assume an 18-month duration as given.

| Phase | Duration | Resources Involved | Notes |
| --- | --- | --- | --- |
| RG (Req Gathering) | 1.5 months | BA, PM | Meetings with stakeholders |
| RA (Req Analysis) | 1 month | BA, PM, Dev Lead | Define scope, use cases |
| Design | 1.5 months | BA, Devs, DB Admin, NW Admin | Architecture, DB & network plan |
| D1 (Module 1 Dev) | 2 months | Java Devs | E.g., Product Listing |
| T1 (Module 1 Test) | 1 month | Testers | Unit + Integration Testing |
| D2 (Module 2 Dev) | 2 months | Java Devs | E.g., Cart & Orders |
| T2 (Module 2 Test) | 1 month | Testers |  |
| D3 (Module 3 Dev) | 2 months | Java Devs | E.g., Payments + Logistics |
| T3 (Module 3 Test) | 1 month | Testers |  |
| D4 (Module 4 Dev) | 2 months | Java Devs, DB Admin, NW Admin | E.g., Admin Panel, Reports |
| T4 (Module 4 Test) | 1 month | Testers |  |
| UAT | 1.5 months | Testers, BA, End Users (Farmers, SMEs) | Pilot testing & feedback |
| Buffer + Closure | 1 month | PM, All | Bug fixes, documentation |

Notes for Mr. Vandanam (PM):

- Ensure testing teams start preparing test cases as soon as design is finalized (parallel to development planning).

- Include review checkpoints between each “D” and “T” to maintain the essence of V-Model.

- Schedule stakeholder demos after T2 and T4 to align with real-world expectations.

- Use a tool like Microsoft Project, Trello (Gantt view), or Jira Advanced Roadmaps to visualize the actual Gantt chart.

Que 13: Explain the difference between Fixed Bid and Billing projects

Ans :

| Aspect | Fixed Bid Project | Billing (Time & Material) Project |
| --- | --- | --- |
| 1. Definition | A project with a pre-agreed total cost | A project billed based on actual time and resources used |
| 2. Scope | Well-defined and mostly fixed upfront | Flexible, can evolve over time |
| 3. Budget | Fixed – agreed upon in contract | Varies – based on hours worked and materials used |
| 4. Risk | Higher risk for vendor – must deliver within cost | Higher risk for client – may exceed budget |
| 5. Project Changes | Difficult and may require change requests | Easier to accommodate – more agile and adaptable |
| 6. Timeline Flexibility | Rigid – timeline is mostly fixed | Flexible – can be extended as needed |
| 7. Monitoring Required | Less ongoing monitoring once scope is set | Requires frequent tracking of hours, deliverables |
| 8. Suitable For | Short-term or clearly defined projects | Long-term, evolving or R&D-type projects |
| 9. Cost Predictability | High – client knows total cost upfront | Low – final cost depends on actual effort |
| 10. Examples | Website development with a fixed scope | Mobile app with changing features based on user feedback |

Quick Summary:

- Fixed Bid = "Tell me what you want, and I’ll give you a price."

- Billing (T&M) = "Let’s work together and pay as we go."

For This Project (Online Agriculture Store):

Since it is CSR-funded (Budget: 2 Crores, Timeline: 18 months) and scope is defined, the model is likely a Fixed Bid contract given to APT IT SOLUTIONS.

Que 14 : Preparer Timesheets of a BA in various stages of SDLC

➢ Design Timesheet of a BA

➢ Development Timesheet of a BA

➢ Testing Timesheet of a BA

➢ UAT Timesheet of a BA

➢ Deployment n Implementation Timesheet of a BA

Ans :

1. Design Timesheet of a BA

| Date | Task Description | Time Spent (hrs) | Remarks |
| --- | --- | --- | --- |
| Day 1 | Requirement walkthrough with design team | 2 | Aligning functional specs |
| Day 2 | Reviewing wireframes/mockups with UI team | 3 | Suggesting usability improvements |
| Day 3 | Creating process flow diagrams (DFD, BPMN) | 4 | Visual representation of logic |
| Day 4 | Updating FRS and BRD based on design feedback | 3 | Finalizing design docs |
| Day 5 | Design sign-off review meeting | 2 | With stakeholders and PM |

Total: ~14–18 hours across 1 week

2. Development Timesheet of a BA

| Date | Task Description | Time Spent (hrs) | Remarks |
| --- | --- | --- | --- |
| Day 1 | Assisting developers with requirement clarifications | 2 | Answering queries |
| Day 2 | Participating in sprint planning / dev standups | 1.5 | Daily involvement |
| Day 3 | Reviewing API contracts / logical implementation | 2 | Verify against BRD |
| Day 4 | Updating traceability matrix (Req ↔ Dev) | 2 | Track coverage |
| Day 5 | Attending feature walkthrough from developers | 2 | Early-stage validation |

Total: 10–12 hours weekly (parallel to development)

3. Testing Timesheet of a BA

| Date | Task Description | Time Spent (hrs) | Remarks |
| --- | --- | --- | --- |
| Day 1 | Reviewing test cases prepared by QA | 3 | Ensure business scenario coverage |
| Day 2 | Preparing test data and scenarios | 2 | For functional/acceptance testing |
| Day 3 | Participating in defect triage meetings | 1.5 | Classifying and prioritizing bugs |
| Day 4 | Coordinating with QA and Dev for issue resolution | 2 | Ensuring quick turnaround |
| Day 5 | Updating requirement-doc based on bug findings | 1 | For long-term fixes |

Total: 10 hours weekly during testing phase

4. UAT Timesheet of a BA

| Date | Task Description | Time Spent (hrs) | Remarks |
| --- | --- | --- | --- |
| Day 1 | Preparing UAT checklist and user instructions | 3 | Guiding end users (farmers, etc.) |
| Day 2 | Conducting UAT session with stakeholders | 4 | Hands-on walkthrough |
| Day 3 | Capturing user feedback / issues during UAT | 3 | Recording observations |
| Day 4 | Communicating changes to dev and QA teams | 2 | Prioritize UAT issues |
| Day 5 | Final UAT sign-off coordination | 1 | Closeout report & summary |

Total: 13–15 hours across UAT week

5. Deployment & Implementation Timesheet of a BA

| Date | Task Description | Time Spent (hrs) | Remarks |
| --- | --- | --- | --- |
| Day 1 | Preparing go-live checklist & user manuals | 2.5 | End-user readiness |
| Day 2 | Coordinating go-live activity with tech team | 2 | Ensuring successful release |
| Day 3 | Monitoring production data and user feedback | 2.5 | Validating real-time behavior |
| Day 4 | Providing training/support to users (e.g., farmers) | 3 | Support via chat/call |
| Day 5 | Preparing BA project closure document & handover | 2 | Handover to support/maintenance |

Total: 12–13 hours for go-live week

Note:

These timesheets are sample structures and hours can vary based on project complexity, team size, and tool usage (Jira, Confluence, etc.). Mr. Vandanam (PM) can use these as templates for effort estimation and task tracking