A company  is having manufacturing plants, and warehouses in various parts of the country . they manufacture ice-cream and milk products. They want to build software to achieve two goals.

- Manage the inventory

- Quickest delivery to the customers

Assignment 1:

- Please make a BRD which can be presented to the client along with complete development and resource plan?

ANS :  content….

- Document Revisions :

| Version | Date | Author | Description | Approved by |
| --- | --- | --- | --- | --- |
| 1.0 | 7-7-2025 | Rahul | Initial draft created | Project stakeholder |
| 1.1 | 11-7-2025 | Dnyanesh | Added assumptions, risks, and updated scope | Project manager |
| 1.2 | 15-7-2025 | Project Analyst Team | Included Technical & business requirement | Product owner |
| 1.3 | 20-7-2025 | QA lead | Reviewed and updated non-functional requirement | QA& Development Leads |

- Initial draft prepared with project background, objectives, and business goals.

- Added project scope, assumptions, and constraints.

- Updated business requirement  section with user stories and acceptance criteria .

- Included process flow diagrams and ER Diagram fro support ticket and delivery

- Added RACI chart and defined role/responsibilities .

- Refined functional and non –functional requirements.

- Added detailed approval table and contact points for sign-off.

- Approval :

| Name | Role | Department / Team | Signature | Date |
| --- | --- | --- | --- | --- |
| Dnyaneshwar B | Business Analys | Business Analysis | dnyanesh | 9-7-2025 |
| Rajesh patil | Product Owner | E-commerce operation | Rajeh | 12-7-2025 |
| Neha kulkarni | Project Manager | IT/Development | Neha | 15-7-2025 |
| Anjali Deshmukh | QA lead | Quality assurance | Anjali | 20-7-2025 |
| Suham Shinde | Technical Architect | Software Engineering | Suham | 25-7-2025 |
| Meenal gokhale | Stakeholder/operation head | Inventory /delivery dept | Meenal | 30-7-2025 |

- RACI Chart for this document :

| Task/Activity | Project sponsor | Business analyst | Product manager | Development Team | QA | Operation manager |
| --- | --- | --- | --- | --- | --- | --- |
| Requirement Gathering | I | A | C | C | C | C |
| BRD preparation | I | A | C | C | C | C |
| System Design Speci | I | R | A | R | C | I |
| Inventory Module Development | I | C | R | A | C | I |
| Delivery Module | I | C | R | A | C | I |
| Quality validation | I | C | C | C | A | C |
| UAT | I | R | R | C | A | C |
| Deployment &and go live | A | C | R | R | C | I |

- Introduction :

- The document defines the business requirement  for an inventory management and Quick Delivery system.

- It focuses on managing inventory and ensuring fast delivery of milk and Ice cream product to customer.

- The system will help automate stock tracking, reduce manual error , and improve order fulfillment speed.

- This BRD will guide the development team and stakeholders in understanding what needs to be built.

- It provides clarity on the goals, scope , assumptions, and risk involved in the project.

- The document ensures alignment among business user, IT teams, logistics, and project sponsor.

- It serves as baselines for design, development, testing , and deployment activities.

- Business goals :

- To automate inventory tracking for all milk and ice cream product across multiple locations.

- To minimize stock out ad overstocking by maintaining real-time inventory visibility.

- To ensure faster and more reliable delivery of perishable product to customer.

- To streamline order processing and fulfillment, reducing manual efforts and human error.

- Enhance customer satisfaction by providing timely deliveries and accurate product availability.

- Reduce operational costs by optimizing inventory levels and delivery routes.

- Provide data-driven reports for better demand forecasting and decision making.

- To support scalability, allowing the system to grow as business volume increase.

- Business Objectives :

- Develop a system that provides real-time inventory tracking across all warehouse and outlets.

- Implement a fast and efficient delivery mechanism for perishables dairy products.

- Reduce order processing time and increase fulfillment accuracy.

- Minimize product wastage by improving stock rotation and expiry tracking.

- Ensure order traceability from placement to final delivery

- Enables  data analytics and reporting for stocks levels, delivery times, and sales performance.

- Support integration with payment system , logistics tools, and mobile applications.

- Improves customer experience  through timely deliveries and accurate order handling .

- Business Rules :

- Inventory level must be updated in real-time whenever stock is added, sold or transferred between locations.

- Perishable product must be assigned expiry dates, and alerts should by triggered when items approach expiration.

- Order can only be fulfilled if stock is available the system must prevent order for out-of-stock items.

- Delivery must be scheduled within a fixed time window after the order is confirmed.

- Each product must have a minimum and maximum stock threshold, alert should be triggered when limits are crossed.

- Only authorized users like staff, managers, can add, updates or delete inventory records.

- Delivery agents must updates the delivery status , in real time.

- All transaction must be logged with timestamps for audit and traceability purposes.

- Orders paid online must be marked as prepaid, while cash-on-delivery order should be tracked for payment collection status.

- Background :

- The company currently uses manual or semi-automated processes for inventory and delivery tracking.

- This results in inaccurate stock levels, leading to stock out, overstocking , and wastage- especially for perishable product like milk and ice cream.

- Delivery operations are not optimized causing delay and customer dissatisfaction.

- There is limited real-time visibility into stock movement, order status, and delivery timelines.

- Lack of integration between inventory, older, and delivery processes affects, operational efficiency.

- Rising customer expectations for faster and accurate delivery.

- A centralized system is required to automate inventory control, enable real-time tracking an streamline quick delivery workflows.

- Project Objective :

- To design and implement a centralized system for real-time inventory management of milk and ice cream products.

- To automate order processing and delivery scheduling to minimize manual work and reduce errors.

- To ensure that perishable good are delivered on time by optimizing delivery roués and time slot.

- Provide role-based access for warehouse staff, delivery agents, and managers for secure and efficient operation.

- Reduce product wastage by improving stock rotation and monitoring expiration dates.

- To generate detailed reports and dashboard for stock movement, sales trends, and delivery performance.

- Support integration with mobile apps, payment gateways, and notification system.

- Project Scope :  The scope Of this project includes the design, development , testing and implementation of an automated system that manages inventory and ensures quick delivery of milk cover all critical stages from inventory intake to customer delivery  also real time inventory management  across warehouse and distribution points. Barcode scanning for inventory entry and dispatch, batch and expiry tracking for all milk and ice cream products. And also we can get the automated low-stock and expiry alerts order placement for customer and also the auto assignment of delivery tasks based on location, availability and delivery time window.

IN Scope :

- Real-time inventory management across warehouse and distribution points

- Barcode/QR code scanning for inventor entry and dispatch

- Batch expiry tracking for all milk and ice cream product

- Automated low-stock and expiry alerts

- Auto assignment of delivery tasks based on location, availability , and delivery time window.

- Delivery agent mobile app with live order tracking and status updates

- Customer notification system

- Report and dashboard for stock levels, wastage and delivery performance

Out of scope :

- Financial accounting and billing integration

- GPS hardware setup for delivery vehicle

- Customer feedback or complaint management system

- Third party logistics integration

- Assumptions :

- The organization will provide complete and accurate product, stock, and location data before system development begins.

- All user will be trained to use the system effectively.

- Internet connectivity will  be consistently available at all locations.

- Integration with third-party services ex- payment gateway , SMS, Email notifications, , GPS tracking will be feasible and support.

- All departments involved will cooperate and provide timely input during the development and testing phases.

- The scope is limited to milk and ice cream product in this phase, expansion to other product categories my come later.

- The client will provide access to any existing system or data that need to be migrated or referenced.

- Project timelines and resources are sufficient to deliver the agreed scope with the planned schedule.

- Constraints : The following constraints may impact the design, development and implementation of the inventory and delivery system .

- Perishable Product shelf life : ice cream and milk have limited shelf lives and requires strict temperature control, which adds time and handling sensitivity constraints to storage and delivery process.

- Cold chain infrastructure : limited availability of cold storage facilities and refrigerated vehicles may effect  the reach and reliability of the delivery system, especially in remote areas.

- Budget limitation : the project budget may not allow for large scale hardware implementation in the initial phase.

- Inter dependence : system function rely on continuous internet access, which may be limited or unreliable in certain delivery zones or rural areas.

- Limited Technical expertise : some warehouse or delivery experience with digital system, requiring time and effort for training .

- RISK :

Technical risks :

The success of inventory management and Quick delivery system is highly dependent n the underlying technology infrastructure .

- System Downtime and server crashes : unplanned outages or server failures coul halt inventory tracking and delay deliveries . this can be mitigated by deploying the system on a reliable cloud platform with auto scaling.

- Integration challenge : If they system need to integrate with existing ERP, CRM, or order management tools, compatibility issues may arises, leading to delays or data inconsistencies. Clear API standards and a well-documented integration plan are necessary .

- Data loss or corruption : hardware failure, software bugs, or security breaches cloud lead to loss or corruption of critical inventory  delivery data. Regular data backups and encryption protocols must be enforced.

- Mobile app compatibility issues: The delivery app may not function properly across different devices or operating system, leading to adoption issues, through testing on various android and IOS version is crucial

- Security vulnerabilities : without robust authentication and access controls, they system could be exposed controls, the system could be exposed to unauthorized access, data theft, or tampering implementation of secure login, role based access and regular security audits is essential.

- Skills risks :

- Lack of technical expertise among warehouse staff or delivery agents to use the system.

- Dependency on limited IT of development resource during critical project phase.

- Insufficient training could result in system misuse or inefficiencies.

- Limited experience with the new technologies ( real time tracking , mobile delivery  apps) could slow down implementation.

- Difficulty in troubleshooting system.

- Especially in remote or rural delivery  Zones  without  immediate IT support.

- Resistance  to digital system from users accustomed to manual or paper-processes.

Political Risk :

- Resistance to change fro internal stakeholder who are comfortable with existing manual process.

- Lack of alignment or conflicting interest between department affecting project decision or priorities.

- Delay in approval or decision making from senior management may stall progress.

- Policy changes at the organizational level could affect the project scope or timeline.

- Political pressure to meet unrealistic deadline, potentially resulting rushed or poorly implemented.

- Regional or regulatory influence like operating in different state or countries could impose restrictions or force changes in how deliveries are managed,

- Business Risk :

- Low user Adoption  employee or delivery agent may resist using the new system, limiting its effectiveness  and ROI.

- Inaccurate inventory data

- Poor data entry or lack real time update could lead to stock discrepancies, delay, or failed deliveries.

- Inability to deliver perishable good on time may result in spoilage, refunds, or customer loss.

- Customer dissatisfaction

- Unforeseen expenses during development , training or infrastructure setup could impact budget planning.

- Missing regulatory requirement  food safety , data privacy could result in fines or legal issues.

- Relaying too heavily on a third party tech vendor may cause problem if the fail to deliver on time or support post-launch.

Requirement risks :

- Incomplete requirement may lead to missing key features like expiry tracking r delivery scheduling.

- Scope creep due to continuous additions or changes in requirement can extend timelines and increase costs.

- Unrealistic expectation for the stakeholder instant delivery across all zones without enough can get the project up for failure.

- Lack of prioritization may result in delayed delivery of core features I everything in treated as equally important

- Poor traceability of requirement to design, development, and testing may lead to gaps and missed functionalities.

- Improper planning for gathering the requirement.

- Frequently changing in requirement.

Business Process overview :

AS- IS

TO  BE process

AS -  IS  :  customer calls the restaurant to place an order then staff notes down the order, and customer gives delivery address and pays by cash on  delivery, the store prepared the order, then they contact a delivery person  manually, delivery person pickup and deliver the order in last customer receives the product and pays for it but each and every thing are happening in the manual way.

To-BE : to be for the delivery app this represent the future or improved system where the process is fully digital and app based in the delivery app to be customer open app-customer register or logs n customer browse the product and menus and customer place the order and pay online system sends the order to store and store get the order and confirms it and same prepare the order system and automatically the order will assign to the delivery boy and then delivery boy pickup the order and delivery to the customer and gives the feedback.

- Business Requirement :

- The system shall track inventory in real-time across all warehouses and distributions.

- System shall design delivery tasks, automatically based on delivery zones and availability.

- The system allow customer to place, edit, and cancel orders through a mobile/web platform.

- They shall provide delivery time slot and ensure timely delivery of perishable good.

- They system shall send low-stock alerts and notify when stock reaches predefine thresholds.

- The system shall track product expiry dates and prevent dispatch of expired.

- The system shall generate reports and dashboards for sales, inventory status, and delivery performance.

- They system shall integrate with payment gateways, GPS tracking and SMS/ email notifications

- The system shall block order placement for out-of-stock or expired items.

- The system shall maintain a complete audit trail for inventory updates and delivery activities.

Development Plan:

| Phase | Duration | Module | Activities |
| --- | --- | --- | --- |
| 1 | 2 weeks | Requirement analysis | Stakeholder interviews, document approval |
| 2 | 2 weeks | UI/UX Design | Wireframe and feedback |
| 3 | 6 | Development | Backend + frontend module wise. |
| 4 | 2 weeks | Testing | Functional , UAT, Bug fixing |
| 5 | 1 week | Deployment | Final go live and user training |

Resources Plan :

| Role | Resource needed | Duration | Notes |
| --- | --- | --- | --- |
| Business Analyst | 1 | Full project | Requirement gathering , SRs, BRD, FRD |
| UI/UX Designer | 1 | 3 weeks | Wireframe and mockups |
| Frontend Developer | 2(web+ mobile) | 6 weeks | React(web) and flutter |
| Backend developer | 1 | 6 weeks | APIs, DB integration |
| QA | 1 | 2 weeks | Manual+ automated testing |
| Project manager | 1 | Full Project | Timeline & budget |

- Prepare process Flow diagrams using your imagination?

ANS:

AS IS 								TO BE

Assignment 2:

- Write an introduction letter to a client introducing yourself as a business analyst in charge of working with the client and his team to start the business understanding process?

ANS :

Subject : Introduction –Business Analyst Assigned to your project

Dear ( David )

I hope this message finds you well.

My name is Dnyaneshwar bhosale I have been assigned as the business analyst for your project. I will be your primary point of contact for understanding your business needs, gathering requirement and ensuring we align our solution with your goals and expectations.

As part of the initial phase, my responsibility to work closely with you and your team to thoroughly understand your current process, identify challenges, and document key functional and technical requirements. This will allow us to define a clear project roadmap and ensure that the final solution supports your objectives efficiently and effectively  over the coming days, I will be scheduling discovery session and walkthrough meeting to beings this collaborative process. Your input and insight will be critical to the success of this project, and look forward to building a strong working relationship with you and your team.

Please feel free to reach out to me directly at (xyz@gmail.com) or (1234567890)  if you have any questions or would lie to schedule a meeting

Looking forward to working with you

Warm regards,

Dnyaneshwar bhosale,

Business Analyst

(xyzlimted.com)

(xyz@gmail.com)

(123456789)

- Prepare a brief BRD and SRS for a project , Horoscope or Ticketing System or online store.

ANS :  		(BRD for Online store )

Content...

- Document Revision :

| Version | Date | Author | Description | Approved by |
| --- | --- | --- | --- | --- |
| 1.0 | 11-7-2025 | David | Initial Draft | Project sponsor |
| 1.1 | 20-7-2025 | David | Added scope, assumption, risk | PM & stakeholder |
| 1.2 | 25-7-2025 | Govind | Verfied all system perspective and functional and non-funcational Requirement | QA team /SME |

- Drafted initial BRD structure including introduction, goals and scope.

- Added business introduction , goals and scope.

- Added business objectives ad detailed  business rules.

- Updated business requirement with priority and type classifification.

- Included product assumption , constraints and identified key risks

- Finalized functional and non-functional requirement.

- Incorporated feedback from product owner, and development team.

- Applied formatting updates and added document version control.

Approval:

| Name | Role | Department | Signature | Date |
| --- | --- | --- | --- | --- |
| Dnyaneshwar Bhosale | Business Analyst | BA Team | Dnyaneshwar | 12-7-2025 |
| Neha kulkarni | Product owner | E-commerce | Neha | 20-7-2025 |
| Rajiv Sharma | Project manager | IT / Development | Rajiv | 27-7-2025 |
| Rahul Gupta | Technical Lead | Development | Rahul | 30-7-2025 |

RACI Chart for online store

| Task/Activity | Project sponsor | Business analyst | Product manager | Development Team | QA | Operation manager |
| --- | --- | --- | --- | --- | --- | --- |
| Requirement Gathering | I | A | C | C | C | C |
| BRD preparation | I | A | C | C | C | C |
| System Design Speci | I | R | A | R | C | I |
| Inventory Module Development | I | C | R | A | C | I |
| Delivery Module | I | C | R | A | C | I |
| Quality validation | I | C | C | C | A | C |
| UAT | I | R | R | C | A | C |
| Deployment &and go live | A | C | R | R | C | I |

- Introduction :

- The BRD outline the business needs and functional requirement for developing a user-friendly online store platform.

- The system will support browsing, product search, cart management, secure checkout, and customer account handling.

- The goal is to provide a seamless shopping experience to customers and improve operational efficiency.

- The online store will support multi- category product listings such as dairy, snacks, and frozen foods.

- This system is being built in response to increased demand for contactless and digital shopping post-pandemic.

- The platform will serve as direct-to-consumer channel reducing dependency on third party market place.

- The document is meant to ensure alignment among business, technical and operational teams before development beings.

- It establishes a common understanding of what needs to be built , why it needed and how it should perform.

- The BRD acts as a living document and will evolve as feedback is received and features are refind.

- Business goals :

- Enables customers to shop for product 24/7 via the web and mobile.

- Automate inventory and order processing.

- Improve customer satisfaction through faster delivery and responsive support.

- Increase revenue by expanding online reach and offering discount promotions.

- To build mobile friendly platform that works seamlessly across smart phones, tablet , and desktops.

- To provide a personalized shopping experience through product recommendations and saved preferences.

- To integrate promotions, coupon and loyalty points, to attract and retain customer

- To reduce order processing time through automation and streamlined workflow.

- To establish a customer support and portal or chat for handling common queries and complaints.

- Business Objectives :

- Build a scalable and secure online store platform.

- Support integration with payment gateways, SMS/email alerts and courier services.

- Ensure easy-to use backend for admin and seamless fronted for cutomers.

- To launch the online store within a targeted timeframe.

- To ensure the platform support secure online payments Via multiple gateways lie UPI, Credit card, Debit card, wallet)

- To implement a customer feedback system that collect reviews and  satisfaction rating for every order.

- To provide auto generated reports for sales-inventory, returns and customer behavior analytics

- To reduce manual dependencies in inventory and order processing within first 3 month of launch.

- Business Rules :

- User registration is mandatory before making a purchase.

- Email and phone number must be unique for each user account.

- Only verified users can place an order by email/OTP verification)

- Each product must belong to at least one category.

- Discount codes cannot be combined. Only one promo code per order.

- Orders once placed cannot be edited, only cancelled within 30 minutes.

- Payment must be completed before order is confirmed (for prepaid orders.)

- Order ID must be unique and auto-generated by the system.

- Sensitive user data (password, payment info) must be encrypted.

- Background :

- Increasing internet penetration and smart phone usage has shifted consumer preference towards online shopping.

- Traditional retail model have limitations such as geographical boundaries and fixed operating hours.

- Customer demand convenience, product variety, and real time updates.

- Business require digital platform to remain competitive and expand their market reach.

- An online store help streamline inventory, order processing and payment collection.

- This initiative aims to  improve customer experience and operational efficiency.

- The platform will serve as a foundation for integrating with logistics , analytics tool in the future.

- Going online enables data-driven decision and better customer engagement.

Project objective :

- To develop a fully functional and user-friendly online store platform.

- To enable customers to browse, search, and purchase product online easily.

- To provide a secure and seamless checkout process with multiple payment option.

- Ensure real-time order tracking and status updates for customers.

- Allow admin user to manage products,  categories , order and inventory through a dashboard.

- Deliver a mobile-responsive and performance optimized website.

- Build a platform that support scalability for future growth and third-party integration.

- Improve customer convenience and business reach through digital transformation.

- Project scope :

In scope :

- User management : customer registration, login and profile management also the password recovery and account verification via OTP/email.

- Product catalog : display of categories, products, images, pricing, and stock availability, search and filter functionalities.

- Shopping cart & checkout : add to cart, modify quantity , apply discount does, secure checkout process with order summary and shipping options.

- Order management :  real-time stock validation during checkout, order ID generation and confirmation notifications.

- Delivery management : order assignment to delivery agent, real time order tracking and delivery notifications.

- Notifications : Email, SMS, app alerts for order status updates, and account activity.

Out of scope :

- Integration with third-party logistics partners.

- Loyalty programs or reward points system

- Multi-vendor marketplace functionality

- AI-based recommendation engine.

- International shipping support.

- Assumptions :

- User have access to smart phones, tablet , or computers with an internet connections.

- Product data will be provide and maintained by the business team ( name, price, images)

- A third-party payment gateway ( Paytm, Razorpay ) will be managed and handle online transactions securely.

- Delivery and logistic will be managed by external courier partners or existing infrastructure.

- System maintenance, hosting, and security will be managed by the technical team.

- Admin user will receive basic training to manage the platform effectively.

- Users are expected to follow platform terms and conditions during the purchases.

- Only verified users can place order and track their status.

- Constraints :

- The initial launch must be completed within a limited timeframe and budget.

- The platform must be mobile-responsive and optimized for different screen sizes.

- The system complies with relevant data privacy and protection.

- Only trusted third-party payment gateways are to be used for transaction.

- The product catalogue and pricing data must be accurate and regularly updated by the business.

- The solution must be developed using pre-approved technologies and hosting services.

- 24/7 support may not be available initially, so automated solutions must handle basic queries.

- Risk :

Technical Risk:

- Server downtime or crashes may impact user experience and sales.

- Payment gateways integration failures can disrupt transaction processing.

- Security vulnerabilities may expose user data and financial information.

- Scalability issues if the platform experience unexpected traffic spikes.

- Third party API failures like payment, email, SMS)

- Lack of proper backup and disaster recovery may result in data loss.

- Poor internet connectivity at the users can disrupt shopping or payment.

- Limited technical support resources may delay issue resolution pos-launch

- Inefficient database design may slow down platform performance.

- Skills Risk :

- Limited availability of skilled developers may delay development timelines.

- Inexperience with e-commerce platform n the team can affect feature quality.

- Lack of UI/UX design expertise mat result in a poor user experience.

- Inadequate project management or Agile skills can lead to scope creep or miscommunication.

- Limited understanding of cyber security practices can increase system vulnerability.

- Dependencies on a small team may create bottlenecks if key member are unavailable.

- Training gaps for admin or support staff may affect  operations after launch.

- Lack of testing skills or resources.

- Political risk :

- Changes in e-commerce regulations by the government may require platform modifications.

- New taxation law can affect product pricing and billing.

- Impart and export restriction may impact product availability if sourcing from outside regions.

- Political instability or strikes may disrupt logistics and delivery services.

- Licensing or registration rule for online business may become stricter.

- Cyber security legislation might demand stricter security implementation and reporting protocols.

Business risks :

- Low customer adoption due to lack of awareness or trust in the platform.

- High competition from established e-commerce platform could affect sales.

- Inaccurate pricing or inventory data may lead to customer dissatisfaction or lost revenue.

- Negative review and poor customer service can damage brand reputation.

- Failure to meet delivery timelines could result in order cancellations and revenue loss.

- Payment failure or fraud can lead to financial losses.

- Unclear value proposition may fail to attract repeat customer.

Requirement Risks :

- Incomplete  or unclear requirement may lead to incorrect functionality.

- Frequent changes in business need cause people creep and delays.

- Lack of stakeholder involvement during requirement gathering may result in missed features.

- Miscommunication between business and technical team can create gaps in implementation.

- Unrealistic expectation regarding features, timelines or performance may cause dissatisfaction.

- Failure to prioritize requirement may delay critical feature development.

- Late discovery of requirement can disrupt development flow and budget planning.

- Lack of version control in managing requirement changes can lead to inconsistencies.

Business process overview:

To-BE

AS –IS

Business Requirement:

- The system must allow user to register and log in with a secure authentication process.

- Customers should be able to browse product by category, price or popularity.

- The plat form must offer search functionality with filters, brand, price, range, ratings.

- User must be able to add, update, or remove items from their cart.

- The platform must support secure checkout and multiple payment options like wallet , UPI, Debit card , Credit card)

- User must be able to track the status of their order I real-time.

- They system should allow customer to review and rate product after delivery.

- Admin users must be able to add/ edit delete product, manage inventory, and view sales report.

- Discount codes or promotions must be applied at checkout and validated automatically,.

- The platform must maintain a record of user activity, orders, and payment securely.

- The system must ensure data privacy and compliance with legal standards.

(SRS for online store)

ANS :

Content…

- Purpose: This document defines the software requirement for an online store that enables customer to browse, select and purchase product online. It will support secure transaction, order tracking, and a management system for admin and vendor.

- Audience : business stakeholders, project managers, development and QA teams then UI/UX Designers

- Scope :

Customer to register browses products, place order, and track delivery,

Adimins to manage inventory, user’s orders, and view reports.

Delivery agents to receive and confirm deliveries. It will support mobile and desktop access.

- Product perspective : this is a standalone web –based application with future integration potential ( Mobile  apps, logistics, APIS)

- User classes :

- Customer : can browse, order , and order

- Admin: manages products, user and orders.

- Delivery agent: receives and marks delivery status.

Assumption:

- Internet access is required.

- Third party payment gateway will be used.

- SMS email APIs will be available for notifications.

- Mobile responsiveness is a priority

- Single currency support.

- Single language interface.

- Admin will upload Products manually.

- Fixed delivery time slot.

- Single delivery warehouse

- Standard Hosting provided

Dependencies:

- Third party payment gateway integration.

- Product content and catalog

- SMS and email notification services.

- Hosting and domain set up

- Google Maps or location API

- Stakeholder availability.

- Legal and regulatory inputs.

- Delivery network readiness.

Functional requirement:

| Feature | Description |
| --- | --- |
| User registration Login | Secure account creation with OTP/ Email |
| Product browsing | View Product by category, apply filters and see real-time stock status. |
| Search Functionality | Key word based product search with auto suggestion. |
| Cart& Checkout | Add/edit/remove product, apply coupon, enter delivery address. |
| Payment integration | Support UPI, card, net banking, and COD. |
| Order management | Track status, placed, confirmed, dispatched, delivered |
| Delivery assignment | Assign agents based on location, allow tracking. |
| Admin panel | Dashboard to mange product, inventory, orders and user activity. |

Non-Functional Requirement

| Category | Requirement |
| --- | --- |
| Performance | Pages should load within 2 second on average network speed |
| Scalability | The system must support 10000+ concurrent users. |
| Security | Data Encryption , secure login, role-based access control. |
| Usability | Mobile responsive design with intuitive UI/UX |
| Availability | 99% system uptime during business hours. |
| Maintainability | Modular code structure for easy updates and troubleshooting. |

External interface Requirement:

User interfaces:

- Clean, responsive UI for both web and mobile browsers.

- Admin dashboard with tabs for managing product, order, and reports.

- Hardware interface:  compatible with standard web servers and cloud hosting.

Software interfaces:

Payment Gateway API ( Razor pay, stripe )

Email /SMS/APIS for notifications.

Google Maps API for delivery routing

Appendix:

- List of sample product for testing

- Mockup or wireframes ( to be provided by design team )

- Glossary of term use in the document.

- Make an ERD of creating a support ticket/Ticketing life cycle .?

ANS :

- User story of shopping from ecommerce?

ANS:

| User story no : 1 | Task: search product |  | Priority : High |
| --- | --- | --- | --- |
| As a user , I want to search for products So that I can easily find what I need |  |  |  |
| BV : 100 |  | CP: 3 |  |
| Acceptance Criteria , I can enter keywords into a search bar- Relevant product results are displayed and filters and sorting options are available . |  |  |  |

| User story no : 2 | Task: view product details |  | Priority : High |
| --- | --- | --- | --- |
| As a customer , I want to view product details so, I can make informed decision |  |  |  |
| BV : 100 |  | CP: 2 |  |
| Acceptance Criteria , I can see product images description, price availability , and reviews. |  |  |  |

| User story no : 3 | Task: Add product |  | Priority : high |
| --- | --- | --- | --- |
| As a user, I want to add products to my cart So that I can review them before buying |  |  |  |
| BV : 200 |  | CP:5 |  |
| Acceptance Criteria , I can add product from the product page and cart updates with selected items quantity can be adjusted |  |  |  |

| User story no : 4 | Task: checkout |  | Priority : high |
| --- | --- | --- | --- |
| As a user, I want to proceed to checkout so that Can place an order |  |  |  |
| BV : 50 |  | CP: 3 |  |
| Acceptance Criteria , I can enter delivery details and choose a payment method and total amount is displayed clearly |  |  |  |

| User story no : 5 | Task: order confirmation |  | Priority : high |
| --- | --- | --- | --- |
| As a customer I want to receive order confirmation So that I know order was successful |  |  |  |
| BV : 50 |  | CP:5 |  |
| Acceptance Criteria , I get a confirmation message and email/ SMS order summary with estimated delivery is shown |  |  |  |

| User story no : 6 | Task: track |  | Priority : Medium |
| --- | --- | --- | --- |
| As a customer, I want to track my order, So that I can know my order status |  |  |  |
| BV : 200 |  | CP:8 |  |
| Acceptance Criteria , Order status shows as pending, shipped, out for delivery , or delivered tracking link is available . |  |  |  |

| User story no : 7 | Task: coupon |  | Priority : Medium |
| --- | --- | --- | --- |
| As a customer, I want to apply coupon codes so that I can get discount |  |  |  |
| BV : 200 |  | CP: 13 |  |
| Acceptance Criteria , I can enter a promo code- discount is applied if valid – error shown if invalid or expired. |  |  |  |

| User story no : 8 | Task: Review |  | Priority : Medium |
| --- | --- | --- | --- |
| As a customer, I want to see product reviews and rating , So that I can choose the best product |  |  |  |
| BV : 100 |  | CP: 3 |  |
| Acceptance Criteria , Review and ratings are visible on the product page – I can sort by highest rating. |  |  |  |

| User story no : 9 | Task: log in |  | Priority : High |
| --- | --- | --- | --- |
| As a customer , I want to register and log in , So that I can track my order |  |  |  |
| BV :200 |  | CP: 8 |  |
| Acceptance Criteria , Registration with email/phone is successful – I can log n and log out securely |  |  |  |

| User story no : 10 | Task: history |  | Priority : Low |
| --- | --- | --- | --- |
| As a returning user I want to view past orders, So that I can reorder easily |  |  |  |
| BV : 200 |  | CP: 5 |  |
| Acceptance Criteria , Previous order history is displayed- reorder option is available. |  |  |  |

| User story no : 11 | Task: rate |  | Priority : medium |
| --- | --- | --- | --- |
| As a user , I want to review and rate product after purchase , So that I can help users make informed decisions. |  |  |  |
| BV : 100 |  | CP: 3 |  |
| Acceptance Criteria , System allows reviews submission post delivery rating are 1-5 star with comment options only verified buyer can submit reviews. |  |  |  |

| User story no : 12 | Task: recommended product |  | Priority : Low |
| --- | --- | --- | --- |
| As a user, I want to see related and recommended products, So that I can explore more item I might like |  |  |  |
| BV : 50 |  | CP: 8 |  |
| Acceptance Criteria , Product pages must show recommended items- recommendations should be based on category or behavior clicking a suggestion opens its product page. |  |  |  |

| User story no : 13 | Task: Payment gateway |  | Priority : High |
| --- | --- | --- | --- |
| As a user, I want to pay using various methods (UPI, Credit/debit card, wallet, COD), So that I can chose my preferred payment options. |  |  |  |
| BV : 500 |  | CP: 13 |  |
| Acceptance Criteria , Check out must show all available payment methods- payment must process securely user receives confirmation upon successful payment. |  |  |  |

| User story no : 14 | Task: chat box |  | Priority : medium |
| --- | --- | --- | --- |
| As a customer, I want to chat with customer support, So that I can resolve issue or ask question in real-time |  |  |  |
| BV : 50 |  | CP: 3 |  |
| Acceptance Criteria , Chat icon is visible on all major pages-system allows typing and file/image attachments –support staff can respond in real-time. |  |  |  |

| User story no : 15 | Task: special notification |  | Priority : Low |
| --- | --- | --- | --- |
| As a customer , I want to receive notifications for my favorite products, So that I know when they are back in stock or discounted. |  |  |  |
| BV : 100 |  | CP: 8 |  |
| Acceptance Criteria , User can favorite or wish list a product system sends email/SMS/app notification when the product is available r discounted user must be able to manage notification preferences. |  |  |  |

| User story no : 16 | Task: manage account |  | Priority : high |
| --- | --- | --- | --- |
| As a admin , I want to mange user accounts, So that I can deactivate, Activate, or update user information if needed. |  |  |  |
| BV : 200 |  | CP: 5 |  |
| Acceptance Criteria , Admin panel allow searching and editing user profile – admin can change user status changes in real-time. |  |  |  |

| User story no : 17 | Task: history |  | Priority : Low |
| --- | --- | --- | --- |
| As a customer, I want view my complete order history, So that I can track past purchases and reorder if needed. |  |  |  |
| BV : 100 |  | CP: 5 |  |
| Acceptance Criteria , Logged in users can access order history each order entry includes item, date total, and status- users can click reorder from past orders. |  |  |  |

| User story no : 18 | Task: filter rating |  | Priority : medium |
| --- | --- | --- | --- |
| As a customer, I want to filter product by customer ratings, So that I can find highly rated products more easily. |  |  |  |
| BV : 50 |  | CP: 3 |  |
| Acceptance Criteria , Product listing includes rating filter updates product results dynamically-filter can be combined with other filters ( price and category) |  |  |  |

| User story no : 19 | Task: return window |  | Priority : High |
| --- | --- | --- | --- |
| As a customer , I want to return a product within the return window, So that I can get a refund or replacement. |  |  |  |
| BV : 200 |  | CP: 8 |  |
| Acceptance Criteria , Return option is visible for eligible orders- system validates return eligibility (time, category) return request generates a confirmation and tracking number. |  |  |  |

| User story no : 20 | Task: share product link |  | Priority : medium |
| --- | --- | --- | --- |
| As a customer, I want to share product links on social media So that I can recommend them to my friends |  |  |  |
| BV : 200 |  | CP: 5 |  |
| Acceptance Criteria , Product page includes social share buttons whatsapp, facebook; clicking opens native share dialog link previews the product name and image. |  |  |  |