## Slide 1: PROJECT PROPOSAL: DIGITALAYA SOFTWARE
A Digital Archiving Solution for JGU Records, Management, and Accessibility.
Prepared by Miss Anita Pradhan

## Slide 2: INTRODUCTION
The digital landscape in India is rapidly expanding with universities generating vast volumes of data — documents, reports, photographs, and research outputs.
JGU requires a unified, secure, and accessible system for managing institutional records.
Digitalaya addresses this need through long-term digital preservation and accessibility.

## Slide 3: SITUATION
The Digital India initiative has accelerated the creation of born-digital data at an unprecedented rate.
While physical records can last for centuries, digital records risk obsolescence within a decade without proper preservation.
JGU generates vast digital content — documents, research papers, images, and videos — that require long-term management.
To ensure continuity and accessibility, JGU implemented Digitalaya, developed by C-DAC

## Slide 4: PROBLEM
Fragmented and unorganized digital records across departments.
Difficulty in locating, retrieving, and sharing documents.
Risk of digital obsolescence due to rapidly changing technologies.
Lack of standardized preservation and access control procedures.
Challenges in maintaining data integrity.

## Slide 5: OPPORTUNITY
Digitalaya is a digital preservation platform.
Automates record ingest, metadata extraction, OCR, and format validation.
Provides secure access, long-term preservation, and easy retrieval.
Supports creation of a Trustworthy Digital Repository
Enhances data analytics, transparency, and knowledge sharing.

## Slide 6: OBJECTIVE
To implement Digitalaya Software at JGU for:
Centralized management and preservation of institutional records.
Ensuring long-term digital continuity and standards compliance.
Facilitating easy and secure access to records for internal and external stakeholders.

## Slide 7: GOALS
Establish a sustainable and auditable digital repository.
Ensure discoverability and interpretability of assets.
Protect confidential records via encryption and access control.
Improve workflow efficiency and record accessibility.
Support the Digital India vision of sustainable digital transformation.

## Slide 8: SUCCESS CRITERIA
Successful migration and digitization of JGU records.
High user satisfaction in record access and retrieval.
Compliance with digital preservation standards.
Reduced retrieval time across departments.
Robust backup and disaster recovery implemented.

## Slide 9: TECHNOLOGY USED
Digitalaya: Electronic Records Management & Archival System.
Searchable Database: 2000+ record.
OCR & Metadata Extraction: Automated text recognition and tagging.
Encryption Module: Controlled access for authorized users.
E-Discovery Module: Enables search and retrieval.
Infrastructure: Servers, backup devices, disaster recovery site, and network.

## Slide 10: RESOURCES
Core Team: Archivists, IT staff, data managers, administrators.
Stakeholders: Faculty, researchers, students, sponsors, regulators.
Infrastructure: Servers, storage devices, networks, and licenses.
Training & Support: Capacity-building workshops and helpdesk assistance.

## Slide 11: METHODS AND APPROACHES
I have followed waterfall methodology as it ensures a structured, sequential, and transparent development process ideal for university-level systems requiring documentation, compliance, and testing.
Phases Applied to Digitalaya:
Requirement Gathering Consultations with faculty, archivists, IT department to identify digital assets.
Requirement Analysis Defined metadata, formats, access levels, and security protocols.

## Slide 12: METHODS AND APPROACHES
Phases Applied to Digitalaya:
Design Developed architecture for ingest, search, and access modules.
Development Customized Digitalaya modules; configured repositories and backup systems.
Testing Pilot-tested ingest, OCR, and access; validated data integrity and usability.
Deployment Deployed across departments; conducted training and technical support.

## Slide 13: SYSTEM FEATURES
Electronic Records and Metadata Management
Secure Ingest and Bulk Upload
Role-Based Access Control (faculty, staff, student, admin)
Search and Retrieval Interface
Audit Trail and Compliance Reporting
Integration with JGU IT Infrastructure

## Slide 14: DELIVERABLES
Fully functional Digitalaya Platform
Metadata Repository and Search Portal
User Training and Operational Manuals
Preservation Policy Documentation
Audit and Compliance Reports

## Slide 15: BENEFITS TO JGU
Centralized, long-term digital repository
Improved access to research, administrative, and legal records
Enhanced transparency and institutional memory
Alignment with JGU’s digital transformation and sustainability goals

## Slide 16: BUDGET AND RESOURCES
Hardware: Servers, backups, network systems
Software: Archival management, security, and database tools
Human Resources: IT developers, archivists, trainers
Estimated Budget: ₹50–60 Lakhs (Internal + CSR funding)

## Slide 17: RISK MANAGEMENT
Risk: Obsolescence and corruption → Mitigation: Regular migration
Risk: Lack of training → Mitigation: Capacity building workshops
Risk: Data breaches → Mitigation: Encryption and access logs

## Slide 18: CONCLUSION
Digitalaya is JGU’s step toward a sustainable, OAIS-compliant digital future.
It safeguards records, enhances accessibility, and preserves institutional knowledge.
Tagline: “Preserving Today’s Data for Tomorrow’s Generations.”