- Agile Manifesto

Ans   There are four mail values and twelve principles of Agile software

- Individual and interactions over processes and tools

- Working software over comprehensive documentation

- Customer collaboration over contract negotiation

- Responding to change over following a plan

Twelve principles

- Satisfy the customer through early and continuous delivery of valuable software.

- Welcome changing requirements, even late in development. Agile processes harmless change for the customer’s competitive advantage.

- Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.

- Business people and developers must work together daily throughout the project.

- Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.

- The most efficient and effective method of conveying information to and within a development team is face to face conversion.

- Working software is the primary measure of progress.

- Agile processes promote suitable development. The sponsors, developers and user should be able to maintain a constant pace indefinitely.

- Continuous attention to technical excellence and good design enhances agility.

- Simplicity—the art of maximizing the amount of work not done – is essential.

- The best architectures, requirements, and design emerge from self-organizing teams.

- At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behaviour accordingly.

- Write 40 User Story

Ans   User story is s short or simple description of future from the end user point of view. There is particular format to write the User story. AS A, I WANT TO, SO THAT.

| User Story No: 1 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |

AS A CUSTOMER I WANT TO REGISTER TO THE APP SO THAT I CAN ORDER THE FOOD

| BV: 500 | CP: 1 |
| --- | --- |

Acceptance Criteria: Registration screen Text boxes for User name, Password, Mobile number, Email address, Phone number Click on Register Button. Send successful Notification to the user

| User Story No: 2 | Tasks: 1 | Priority: HIGH |
| --- | --- | --- |

AS A RESTAURANT OWNER I WANT TO VIEW THE ORDERS SO THAT I CAN PREPARE FOOD AND SEND TO THE CUSTOMERS

| BV: 1000 | CP: 2 |
| --- | --- |

Acceptance Criteria : Registration screen Text boxes for User name, Password, Mobile number, Email address, Phone number Click on Register Button. Send successful Notification to the user View Order and List will be displayed.

| User Story No: 3 | Tasks: 3 | Priority: LOW |
| --- | --- | --- |

AS A CUSTOMER I WANT TO SEE THE LIST OF COUPONS ADDED TO MY ACCOUNT SO THAT I CAN GET THE DISCOUNTS WHILE ORDERING.

| BV: 50 | CP: 3 |
| --- | --- |

Acceptance Criteria: Log in to the account, go to vouchers and coupons section, List of coupons added to your accounts will be displayed.

| User Story No: 4 | Tasks: 2 | Priority: 1 |
| --- | --- | --- |

AS A CUSTOMER I WANT TO MAKE A PAYMENT SO THAT I CAN GET MY ORDER AT A DOOR STEP

| BV: 1000 | CP: 100 |
| --- | --- |

Acceptance Criteria : Select the items and go to payment gateway, there will be all modes of payment will be displayed, select any one of them and make the payment.

| User Story No: 5 | Tasks: 1 | Priority: HIGHEST |
| --- | --- | --- |

AS A DELIVERY BOY I WANT TO REGISTER TO THE APP SO THAT I CAN VIEW THE ORDER LISTS

| BV: 1000 | CP: 5 |
| --- | --- |

Acceptance Criteria : Registration screen Text boxes for User name, Password, Mobile number, Email address, Phone number Click on Register Button. Send successful Notification to the user

| User Story No: 6 | Tasks:2 | Priority: MEDIUM |
| --- | --- | --- |

AS A DELIVERY BOY I WANT TO VIEW THE RESTAURANT ADDRESS SO THAT I CAN ACCEPT THE ORDER AND MAKE THE DELIVERY

| BV: 20 | CP: 1 |
| --- | --- |

Acceptance Criteria: Go to orders, click on view restaurant details

| User Story No: 7 | Tasks:3 | Priority: MEDIUM |
| --- | --- | --- |

AS A DELIVER BOY I WANT TO KNOW THE CUSTOMERS ADDRESS SO THAT I CAN DELIVER THE FOOD TO THE CORRECT LOCATION

| BV: 50 | CP: 5 |
| --- | --- |

Acceptance Criteria: Go to orders, click on customers details

| User Story No: 8 | Tasks:1 | Priority: MEDIUM |
| --- | --- | --- |

AS A CUSTOMER I WANT TO TRACK AN ORDER SO THAT I CAN EXPECT AT WHAT TIME I CAN GET THE FOOD

| BV: 100 | CP: 3 |
| --- | --- |

Acceptance Criteria: Go to order details, track order

| User Story No: 9 | Tasks:2 | Priority: HIGH |
| --- | --- | --- |

AS A CUSTOMER I WANT TO KNOW THE DELIVERY BOY DETAILS SO THAT I CAN CONNECT WITH HIM AT ANY POINT OF TIME

| BV: 500 | CP: 2 |
| --- | --- |

Acceptance Criteria: Go to orders, go to order details, track order details: Name, phone number

| User Story No: 10 | Tasks: 1 | Priority: LOW |
| --- | --- | --- |

AS A DELIVERY BOY I WANT TO KNOW HOW MANY AMOUNT/ POINTS ADDED TO MY ACCOUNT SO THAT I CAN ESTIMATE MONTHLY INCOME

| BV: 200 | CP: 1 |
| --- | --- |

Acceptance Criteria: Account details, monthly income or points gained displayed

| User Story No: 11 | Tasks: 4 | Priority: LOW |
| --- | --- | --- |

AS A DELIVERY BOY I WANT TO VIEW FEEDBACK SO THAT I CAN IMPROVE MORE

| BV: 10 | CP: 1 |
| --- | --- |

Acceptance Criteria: Account, view feedback

| User Story No: 12 | Tasks: 2 | Priority: MEDIUM |
| --- | --- | --- |

AS A CUSTOMER I WANT TO LOGOUT THE APP SO THAT I CAN LOGIN WHENEVER NEEDED

| BV: 10 | CP: 2 |
| --- | --- |

Acceptance Criteria: Go to settings, logout

| User Story No: 13 | Tasks: 3 | Priority: HIGH |
| --- | --- | --- |

AS A BUSINESS OWNER I WANT TO VIEW ISSUES SO THAT I CAN SATISFY THE OWNERS AND CUSTOMERS

| BV: 50 | CP: 6 |
| --- | --- |

Acceptance Criteria: Go to account, setting, issues. List of issues will be displayed.

| User Story No: 14 | Tasks: 1 | Priority: HIGHEST |
| --- | --- | --- |

AS A BUSINESS OWNER I WANT TO MAKE PAYMENT TO RESTAURANT OWNERS AND DELIVERY BOYS SO THAT THEY WILL GET THE PAYMENT ON TIME

| BV: 1000 | CP: 100 |
| --- | --- |

Acceptance Criteria: Settings, account, payments- Owners and delivery boys, view the total amount and make the payment

| User Story No: 15 | Tasks: 2 | Priority: MEDIUM |
| --- | --- | --- |

AS A ADMIN I WANT TO VIEW CUSTOMER FEEDBACK SO THAT I CAN GET WHETHER THEY ARE SATISFIED WITH THE SERVICE.

| BV: 200 | CP: 7 |
| --- | --- |

Acceptance Criteria: Settings, feedbacks, customers feedback will be viewed

| User Story No: 16 | Tasks: 3 | Priority: MEDIUM |
| --- | --- | --- |

AS A CUSTOMER I WANT TO CANCEL ORDER SO THAT I CAN GET MY MONEY BACK

| BV: 50 | CP: 10 |
| --- | --- |

Acceptance Criteria: Orders, cancel order, notification will be received

| User Story No: 17 | Tasks: 4 | Priority: LOWER |
| --- | --- | --- |

AS A CUSTOMER I WANT TO VIEW THE LIST OF ORDER HISTORY SO THAT I CAN GET IDEA ON RESTAURANT

| BV: 10 | CP: 1 |
| --- | --- |

Acceptance Criteria: Settings, account, orders history

| User Story No: 18 | Tasks: 2 | Priority: MEDIUM |
| --- | --- | --- |

AS A CUSTOMER I WANT TO GIVE THE RATING TO THE RESTAURANT SO THAT PEOPLE WILL GET AN IDEA ON THEIR SERVICE

| BV: 50 | CP: 5 |
| --- | --- |

Acceptance Criteria: Once the order is delivered, go to restaurant and give the rating on the foods and submit.

| User Story No: 20 | Tasks: 3 | Priority: LOW |
| --- | --- | --- |

AS A CUSTOMER I WANT TO GIVE RATING TO THE DELIVERY BOY SO THAT HE GETS GOOD REVENUE

| BV: 10 | CP: 5 |
| --- | --- |

Acceptance Criteria: Once the order is delivered, go to orders, give rating to delivery boy, you will get to see 5 starts, give the starts and submit

| User Story No: 21 | Tasks: 2 | Priority: LOW |
| --- | --- | --- |

AS A RESTAURANT OWNER I WANT TO ADD TIMINGS AND CLOSE TIMING IN THE APP SO THAT CUSTOMERS WILL GET TO KNOW THE ITEMS WHICH ARE OUT OF STOCK

| BV: 100 | CP: 4 |
| --- | --- |

Acceptance Criteria: Settings, add timings on particular menu then save

| User Story No: 22 | Tasks: 2 | Priority: LOW |
| --- | --- | --- |

AS A RESTAURANT OWNER I WANT TO ADD RESTAURANT CLOSE TIMINGS SO THAT CUSTOMERS WILL GET TO KNOW BEFORE ORDERING

| BV: 100 | CP: 4 |
| --- | --- |

Acceptance Criteria: Setting, account, timings, update restaurant close timing

| User Story No: 23 | Tasks: 3 | Priority: MEDIUM |
| --- | --- | --- |

AS A RESTAURANT OWNER I WANT TO VIEW ORDER SO THAT I WILL PACK THE ITEMS AND GIVE TO DELIVERY BOY

| BV: 20 | CP: 2 |
| --- | --- |

Acceptance Criteria: Go to orders, items ordered

| User Story No: 24 | Tasks: 1 | Priority: HIGH |
| --- | --- | --- |

AS A RESTAURANT OWNER I WANT TO VIEW REVENUE GENERATED FROM SCRUM FOODS SO THAT I CAN GET HOW MUCH MONEY EARNED FROM THIS APP

| BV: 10 | CP: 1 |
| --- | --- |

Acceptance Criteria: Setting, Account, list of revenue generated, view the total amount

| User Story No: 25 | Tasks: 3 | Priority: MEDIUM |
| --- | --- | --- |

AS A RESTAURANT OWNER I WANT TO KNOW LIST OF DELIVERIES DONE FOR THE DAY SO THAT I CAN CALCULATE THE REVENUE FOR THE DAY

| BV: 100 | CP: 2 |
| --- | --- |

Acceptance Criteria: Settings, account, deliveries done.

| User Story No: 26 | Tasks: 2 | Priority: LOWER |
| --- | --- | --- |

AS A RESTAURANT OWER I WANT TO KNOW HOW TO RAISE ISSUES SO THAT GOING FORWARD IF I GET ANY ISSUES I CAN RAISE AND TAKE THE SOLUATION

| BV: 10 | CP: 2 |
| --- | --- |

Acceptance Criteria: Go to settings, raise issue, write the issue and submit

| User Story No: 27 | Tasks: 3 | Priority: MEDIUM |
| --- | --- | --- |

AS A REGIONAL ADMIN I WANT TO KNOW HOW MANY REFUNDS HAPPENED SO THAT I CAN MAKE THE NECESSARY PAYMENTS

| BV: 200 | CP: 7 |
| --- | --- |

Acceptance Criteria: Go to settings, accounts, refunds, total amount of refunds.

| User Story No: 28 | Tasks: 4 | Priority: MEDIUM |
| --- | --- | --- |

AS A RESTAURANT OWNER I WANT TO APPROVE/REJECT ONCE THE ORDER IS PLACED SO THAT I CAN UPDATE THE CUSTOMER WHETHER IT IS ACCEPTED OR NOT

| BV: 50 | CP: 3 |
| --- | --- |

Acceptance Criteria: Notification will appear, click on that and if you want to accept- accept it or else reject.

| User Story No: 29 | Tasks: 5 | Priority: LOW |
| --- | --- | --- |

AS A REGIONAL ADMIN I WANT TO KNOW THE PAYMENT MADE TO REGIONAL RESTAURANT SO THAT I CAN GUESS THE REVENUE

| BV: 5 | CP: 2 |
| --- | --- |

Acceptance Criteria: Go to settings, Revenue generated to regional restaurants.

| User Story No: 30 | Tasks: 2 | Priority: MEDIUM |
| --- | --- | --- |

AS A DELIVERY BOY I WANT TO LOGOUT SO THAT THE ADMINS GET TO KNOW THAT HE LOGGED OUT FOR THE DAY

| BV: 100 | CP: 4 |
| --- | --- |

Acceptance Criteria: Go to settings, account, logout

| User Story No: 31 | Tasks: 3 | Priority: MEDIUM |
| --- | --- | --- |

AS A DELIVERY BOY I WANT TO RAISE ISSUES SO THAT IF I GET ANY CHALLENGES, I CAN RAISE ISSUE

| BV: 50 | CP: 3 |
| --- | --- |

Acceptance Criteria: Go to account, settings, Raise Issue save

| User Story No: 32 | Tasks: 4 | Priority: LOW |
| --- | --- | --- |

AS A REGIONAL ADMIN I WANT TO LOGOUT SO THAT I CAN USE THE APP EFFECTIVELY

| BV: 20 | CP: 1 |
| --- | --- |

Acceptance Criteria: Go to settings, logout

| User Story No: 33 | Tasks: 1 | Priority: HIGH |
| --- | --- | --- |

AS A DELIVERY BOY I WANT TO CANCEL THE ORDER SO THAT I CAN AVOIDE MORE TRAVELLING

| BV: 200 | CP: 100 |
| --- | --- |

Acceptance Criteria: Setting, cancel order, cancel

| User Story No: 34 | Tasks: 3 | Priority: HIGH |
| --- | --- | --- |

AS A CUSTOMER I WANT TO VIEW RESTAURANT MENU SO THAT I CAN ORDER WHATEVER I WANT

| BV: 500 | CP: 100 |
| --- | --- |

Acceptance Criteria: Click on the required restaurant name, to go menu, View the menu from there

| User Story No: 35 | Tasks: 1 | Priority: HIGH |
| --- | --- | --- |

AS A REGIONAL ADMIN I WANT TO LOGIN SO THAT I CAN TRACK THE STATUS, CUSTOMER FEEDBACK ETC

| BV: 1000 | CP: 50 |
| --- | --- |

Acceptance Criteria: Registration screen Text boxes for User name, Password, Mobile number, Email address, Phone number Click on Register Button. Send successful Notification to the user

| User Story No: 36 | Tasks: 4 | Priority: MEDIUM |
| --- | --- | --- |

AS A REGIONAL ADMIN I WANT TO VIEW REGIONAL REVENUE SO THAT I CAN ALLOCATE THE REVENUE TO THE MEMBERS

| BV: 500 | CP: 5 |
| --- | --- |

Acceptance Criteria: Application screen, settings, Allocation, revenue allocation

| User Story No: 37 | Tasks: 2 | Priority: HIGH |
| --- | --- | --- |

AS A BUSINESS OWNER I WANT TO VIEW REPORTS SO THAT I CAN TAKE ACTION AND MAKE EASY APPLICATION

| BV: 500 | CP: 7 |
| --- | --- |

Acceptance Criteria: Go to settings, reports, list of reports will be viewed

| User Story No: 38 | Tasks: 1 | Priority: HIGH |
| --- | --- | --- |

AS A BUSINESS OWNER I WANT TO UPDATE PAYMENT FOR RESTAURANT OWNERS AND DELIVERY BOY SO THAT THEY GET THEIR SALARY ON TIME

| BV: 1000 | CP: 8 |
| --- | --- |

Acceptance Criteria: Settings make payments, make payments to restaurant owners , make payment to delivery boy, search by their name and restaurant names, total the amount, make the payment.

| User Story No: 39 | Tasks: 5 | Priority: MEDIUM |
| --- | --- | --- |

AS A BUSINESS OWNER I WANT TO LOGOUT SO THAT I CAN USE THE APP WHENEVER NEEDED

| BV: 200 | CP: 2 |
| --- | --- |

Acceptance Criteria: Settings, logout

| User Story No: 40 | Tasks: 1 | Priority: HIGH |
| --- | --- | --- |

AS A RESTAURANT OWNER I WANT TO VERIFY DELIVERY BOY SO THAT I CAN DELIVER THE FOOD TO CORRECT PERSON

| BV: 200 | CP: 1 |
| --- | --- |

Acceptance Criteria: Setting, list of delivery boys, allotted delivery boy, verify, if verification successfully done, send the food.

- What is epic?

Ans   Epic is a large requirement that is too big to complete in as single sprint. Epic will be broken down into multiple user stories and those related user stories we call it as Epic.

As a Customer, I want to browse restaurants, select food items, place an order and get it delivered to my location so that I can enjoy food conveniently without visiting the restaurant.

As a delivery boy, I want to receive delivery request, navigate to restaurants and customers and update delivery status so that I can efficiently deliver orders and earn income.

- What is the Difference between BV and CP.

Ans

| BV | CP/ Story points |
| --- | --- |
| BV is how important is this feature to the business | CP effort or technical challenge involved in implementing that feature. |
| Why are we doing it – return on investment | How hard is it to do – the amount of work or risk involved |
| Measured by currency notes (10,20,50,100,500) | Measured by Fibonacci series (default two numbers 0 and 1) |

- Explain about Sprint

Ans It is a fixed period of time usually 1 to 4 weeks during which scrum team works to complete a specific set of tasks or user story from the product backlog. Sprint will have a sub unit known as Scrum Day= 1 day.

- Explain product backlog and sprint backlog

Ans Product Backlog-

A product backlog is a list of everything that needs to be done to make the final product successful for the entire project like, new features, bug fixing, technical work, research work etc. It is managed by the Product owner. These items are prioritised, so that the important features are done first.

Sprint Backlog-

The sprint back log is a smaller list taken from the product backlog. It includes only the items that the team plans to complete in the current sprint. It is done by the development team. The team selects items from the product backlog at the start of each sprint and then breaks them into smaller tasks to work on every day.

- What is impediments log? Write 2 impediments.

Ans   It is list of where the scrum master records all the issues, obstacles that stops the them from the making progress, that is known as an impedimental log. The scrum master is responsible for this impedimental log.

Ex- Login is not responsible

After selecting all items from the restaurant payment is not happening

- Explain Velocity of the Team

Ans Velocity is a measure of how much work a scrum team can complete during a single sprint. It is calculated based on the number of story points completed in a sprint.

Velocity= Total Story points completed in a sprint

9.Draw sprint burn down chart and product burn down chart

Ans

10. What is product grooming

Ans Product Grooming is where the product owner and Scrum team review and update the product backlog to keep it clean, organized and ready for future sprints.

11. Explain the role of scrum master and product owner

Ans Scrum master- Scrum master is the one who understands and apply the scrum principles. He is the one who identifies the impediments and resolve the impediments. He facilitates sprint planning, daily scrum, sprints review and sprint retrospective.

Product Owner- Product owner defines the product vision clearly to the scrum team and manages the product backlog, prioritize tasks based on the business needs. He will write user stories and define acceptance criteria.

- Explain all meeting conducted in the scrum project

Ans Sprint planning- Held at the start of each sprint. The team plains what work will be done in the upcoming sprint and tells the sprint goal.

Daily scrum- A short meeting usually 15 mins held every day to discuss progress, plans for the day and any problems faced.

Sprint Review- Conducted at the end of the sprint. The team shows what they have built to the product owner and stakeholders to get feedback.

Sprint Retrospective- Held after sprint review. The tell discuss on what went well, what didn’t and how to improve in the next sprint.

Product grooming- Product Grooming is where the product owner and Scrum team review and update the product backlog to keep it clean, organized and ready for future sprints.

- Explain sprint size and scrum size.

Ans Sprint size will be usually between 1 to 4 weeks. It is a time period in which the scrum team works to complete a set of tasks or user stories.

Scrum size means number of members in the scrum team. And they are, 1 Product Owner, 1 Scrum Master, 8 Developers.

- Explain DOR and DOD.

Ans DOR- Definition Of Ready- It means the set of conditions that a user story must meet before the team starts working on it.

DOD- Definition Of Done- It ensures that the work is fully finished, tested and meets quality standards before it is delivered.

- Explain Prioritization technique and MVP.

Ans Prioritization means deciding which features or a task should be done first based on their importance, value and urgency.

MVP- Minimum Viable Product- It is the simplest version of a product that has just enough features to be usable by customers and to collect real feedback for improvement.

16.Difference between Business Analyst and Product owner.

Ans

| Product Owner | Business analyst |
| --- | --- |
| He owns product vision and decides what to do build | He analysis the requirements and defines how to build it |
| Manages and prioritize the product backlog | Gather documents and analyse requirement |
| He is involved throughout the product lifecycle | He will be present mostly in planning and analysis stages. |
| He deliveries product backlog, sprint goals, product vision | He delivers, requirement documents, use cases etc |
| What and Why to build | How to build it clearly |

- Prepare a sample resume of 3 year’s experience Product Owner

Ans

XYZ

xyz@gmail.com

9876543290

Career Objective

I have 3 years of experience in scrum. I can manage product backlogs, product vision and deliver valuable solutions. I can work with different teams to match business goals with customer needs and I ensure timely and high quality delivery.

Professional Summary

3 years of experience as a product owner in software company.

Strong understanding of scrum

Experience in user story creation

Skilled in tools like Jira, Azure

Professional Experience

ABC technologies pvt.ltd.

Responsibilities

Manage product backlog Worked with scrum master and development team

Conducted sprint review meeting and gathered feedback

Personal Details

Language English, Hindi, Kannada

DOB 09/11/1995

Declaration

I here by declare that the above information is true to the best of my knowledge.

Signature

xyz