Client Relationship Management & Retention Framework

Prepared by: Nikhil H. Mali
Date: 01 August 2025

# Table of Contents

Document Revisions	5

Approvals	5

1. Executive Summary	5

2. Business Goals & Objectives	5

3. Project Scope	6

3.1 In-Scope	6

3.2 Out-of-Scope	6

4. Business Rules, Assumptions & Constraints	6

4.1 Business Rules	6

4.2 Assumptions	6

4.3 Constraints	6

4.4 Risks & Dependencies	7

5. Stakeholder Analysis	7

6. Requirements	7

6.1 Business Requirements (High-level)	7

6.2 Functional Requirements (Summary)	8

7. Non-Functional Requirements (NFRs)	8

8. System Architecture	9

9. Business Process & Onboarding Flow	10

10. Data Model & ERD	11

10.1 Sample Data Dictionary (selected fields)	11

11. UI Wireframes and Key Screens	12

12. User Stories (Selected)	12

13. Test Strategy & QA	12

14. Deployment, Operations & Support	12

15. Acceptance Criteria & Sign-off	12

Appendices	13

A. Acronyms	13

B. Glossary	13

Change Request / Enhancement Backlog	13

# Quick Links

Jump to key sections:

Table of Contents

Quick Links

Document Revisions

Approvals

1. Executive Summary

2. Business Goals & Objectives

3. Project Scope

4. Business Rules, Assumptions & Constraints

5. Stakeholder Analysis

6. Requirements

7. Non-Functional Requirements (NFRs)

8. System Architecture

9. Business Process & Onboarding Flow

10. Data Model & ERD

11. UI Wireframes and Key Screens

12. User Stories (Selected)

13. Test Strategy & QA

14. Deployment, Operations & Support

15. Acceptance Criteria & Sign-off

Appendices

Change Request / Enhancement Backlog (Excerpt)

# Document Revisions

| Date | Version | Change Description |
| --- | --- | --- |
| 01/08/2025 | 1.0 | Initial consolidated draft integrating BRD and Project Document Package. |

# Approvals

Project Sponsor: ____________________________________    Date: ____________

Business Owner: ____________________________________    Date: ____________

Project Manager: ____________________________________    Date: ____________

# 1. Executive Summary

This consolidated document integrates the Business Requirements Document (BRD) and the Project Document Package for the Client Relationship Management & Retention Framework. It captures business goals, scope, requirements (business and functional), non-functional requirements, architecture, data model, processes, UI guidance, testing considerations, deployment and operational guidance.

# 2. Business Goals & Objectives

Business Goal:

- Implement an end-to-end CRM system to streamline onboarding, automate routine interactions, ensure data integrity, and empower the organisation to retain and grow client relationships with measurable efficiency and satisfaction gains.

Objectives:

- Automate certificate creation and email routing.

- Guarantee data accuracy via validation.

- Reduce turnaround time by ≥ 50%.

- Enhance monitoring/tracking with dashboards and alerts.

- Improve client communication with templated follow-ups.

- Deliver a stable, scalable architecture.

- Execute robust testing (unit, integration, UAT).

- Conduct training and change-management sessions.

# 3. Project Scope

3.1 In-Scope

- Automated client record creation and certificate issuance.

- Email routing, templated follow-ups and centralized task management.

- Dashboards, alerts and basic analytics for client interactions.

- Data validation rules and migration of existing client data.

- User roles: Admin, Staff, CRM User, Viewer, Support Agent.

- Testing (unit, integration, UAT), training, and change management.

3.2 Out-of-Scope

- Mass marketing campaigns (SMS/Email blasts) - not part of initial delivery.

- Major AI personalization features beyond templated communication.

- Replacing core billing or ERP systems (unless later agreed).

# 4. Business Rules, Assumptions & Constraints

4.1 Business Rules

- Only validated staff can reserve or modify client records on behalf of a client.

- Administrator roles are permitted to add, modify, or delete certificate templates and client segments.

- System must capture and retain audit logs for all client-related changes.

4.2 Assumptions

- Stakeholders will be available for planned workshops and reviews.

- Existing client data can be exported for migration in acceptable quality.

- Licenses for selected CRM will be procured prior to deployment.

- Client-facing templates and certificate formats are provided by business SMEs.

4.3 Constraints

- Waterfall methodology (phase-gate, minimal overlap).

- Estimated timeline: 6-8 months.

- Budget includes licensing, infra, training and staff costs.

- Dependency on third-party integrations and compliance sign-offs.

4.4 Risks & Dependencies

Key risks and mitigations:

- Potential shifting requirements late in the project — Mitigation: Schedule early data assessment, robust change management, contingency in timeline.

- Data migration complexity and data quality issues — Mitigation: Schedule early data assessment, robust change management, contingency in timeline.

- User resistance to change — Mitigation: Schedule early data assessment, robust change management, contingency in timeline.

- Availability of SME input when needed — Mitigation: Schedule early data assessment, robust change management, contingency in timeline.

# 5. Stakeholder Analysis

A summary of stakeholders, roles, influence and communication needs (detailed contact list to be appended separately):

- Project Sponsor (Executive Sponsor) — Influence: High — Communication: Monthly steering updates, decision points

- Project Manager (PM) — Influence: High — Communication: Weekly status reports, issue escalation

- Business Analyst (BA) — Influence: High — Communication: Requirements workshops, detailed walkthroughs

- Business Owner (Client Ops Owner) — Influence: High — Communication: Weekly reviews, approvals for business rules

- Developers (Dev Team) — Influence: Medium — Communication: Technical specifications, sprint handovers

- QA Lead (Quality Lead) — Influence: Medium — Communication: Test plans, defect reports

- Change Management Lead (Change Lead) — Influence: Medium — Communication: Training schedules, adoption metrics

- Support Staff / End Users (Customer Service / Support) — Influence: Medium — Communication: Training, user manuals, go-live support

# 6. Requirements

6.1 Business Requirements (High-level)

BR-001 (High): Automate certificate creation and email routing for client onboarding and renewals.

BR-002 (High): Guarantee client data accuracy via validation rules and duplicate checks.

BR-003 (High): Reduce turnaround time for onboarding and certification issuance by ≥50%.

BR-004 (High): Centralised email and task management with reminders and ticketing.

BR-005 (Medium): Dashboards and alerts for monitoring client status and SLA breaches.

BR-006 (Medium): Support 2x current client volume without performance degradation.

BR-007 (Medium): Conduct training and change management for users.

6.2 Functional Requirements (Summary)

FR-001: Certificate Automation — System shall generate certificates automatically when onboarding completed or renewal triggered.

FR-002: Data Validation & Duplicate Detection — System shall validate mandatory fields and run duplicate checks during record creation/migration.

FR-003: Workflow & Task Management — System shall create tasks and reminders for follow-ups and SLA events.

FR-004: Email Routing & Templates — Incoming/outgoing client emails shall be stored in CRM and associated with client record.

FR-005: Dashboards & Alerts — Provide dashboards for SLAs, outstanding tasks, and certificate status.

# 7. Non-Functional Requirements (NFRs)

- Availability: 99.0% uptime (monthly).

- Performance: Page load times under 2 seconds for 95% of transactions; API latency under 500ms under normal load.

- Scalability: System must scale horizontally for web tier and vertically for DB as needed; support 2x current client volume.

- Security: Encryption at rest (AES-256) and in transit (TLS 1.2+). RBAC and audit logging.

- Backup & Recovery: Daily backups. RTO = 4 hours, RPO = 1 hour.

- Compliance & Audit: Audit log retention 7 years.

- Usability & Accessibility: WCAG 2.1 AA where applicable.

# 8. System Architecture

The architecture follows a web frontend connecting to a backend API that orchestrates workflows, template engine, database, and integrations (Email Gateway, SSO, 3rd-party cert service, BI/Reporting). Refer to the included architecture diagram for details.

Figure: High-level system architecture (Web Frontend, Backend API, Integrations).

# 9. Business Process & Onboarding Flow

This section documents the client onboarding process (AS-IS and TO-BE). The TO-BE automated flow includes intake, validation, verification (manual or automatic), certificate generation via template engine, delivery via email & portal, record updates, SLA task generation and ticket closure.

Figure: Client Onboarding Flow (decision points, verification, certificate generation, delivery and closure).

# 10. Data Model & ERD

Core entities: Client, Ticket, Certificate, User, Template, AuditLog, EmailThread, Task.

Key data model notes and sample attributes (see data dictionary below).

Figure: Entity Relationship Diagram—Client, Ticket, Certificate and User relationships.

## 10.1 Sample Data Dictionary (selected fields)

| Entity | Field | Type | Notes |
| --- | --- | --- | --- |
| Client | client_id | string/uuid | PK — primary customer record |
| Client | name | string |  |
| Client | email | string | Indexed; unique constraint |
| Ticket | ticket_id | string/uuid | PK |
| Ticket | client_id | string/uuid | FK -> Client |
| Certificate | cert_id | string/uuid | PK |
| Certificate | client_id | string/uuid | FK -> Client |
| User | user_id | string/uuid | PK |
| AuditLog | event_id | string/uuid | PK — immutable audit trail |

# 11. UI Wireframes and Key Screens

- Dashboard: Widgets for SLA summary, pending tasks, expiring certificates, recent interactions; Quick actions for Create Client, Issue Certificate, Search.

- Client Onboarding Form: Sections for Basic info, Address, Identification, Document upload, Validation messages; buttons for Save Draft, Submit, Run Duplicate Check.

- Certificate Issuance Screen: Select client, template, preview, issue & email options, history log.

- Email & Task Center: Inbox view, ticket creation, client timeline, quick replies using templates.

- Admin - Template Management: Create/Edit templates, versioning, preview, assign permissions.

# 12. User Stories (Selected)

US-001: As a staff user I want to create a new client record so that I can register a client. Acceptance: Mandatory fields validated; duplicate check runs.

US-010: As a system I want to auto-generate certificates on onboarding completion so that issuance is automated. Acceptance: PDF generated, emailed, audit log entry created.

US-020: As a support agent I want to view all client emails in context so I can respond accurately. Acceptance: Email threads associated with client.

# 13. Test Strategy & QA

Testing approach: Unit, Integration, System, UAT and Regression testing. Key test artifacts include test cases, test summary report and QA sign-off.

Sample test cases map to BR and FR IDs. See attached Test Case repository for full details.

# 14. Deployment, Operations & Support

Deployment model and runbook: CI/CD pipelines for application code, DB migration scripts, backup and rollback procedures. Monitor availability, performance and SLAs using APM and monitoring tools.

Support model: Tiered support; incident templates and problem reports included in the project package.

# 15. Acceptance Criteria & Sign-off

Key acceptance criteria: Functional coverage per SRS, NFR thresholds met (availability, performance), training completion and UAT sign-off by Business Owner. Sign-off template included in the package.

Appendices

# A. Acronyms

- CRM: Client Relationship Management

- SLA: Service Level Agreement

- UAT: User Acceptance Testing

- RBAC: Role Based Access Control

- NFR: Non-Functional Requirement

# B. Glossary

- Client: Primary customer record used in the system.

- Certificate: Issued PDF artifacts associated with a client that may be delivered by email or portal.

Change Request / Enhancement Backlog

CR-001: Add bulk import templates — CSV import wizard for bulk client upload with mapping.

CR-002: Additional certificate fields — Add metadata fields to certificate for regulatory tracking.