CAPSTONE  PROJECT  2

Scrum Food Delivery Application Project

Q1  Agile Manifesto

Agile Manifesto consist of 4 Basic Values and 12  Principal

The 4 Main Values Agile

- Individual and Interaction over processes and  tools

- Working software over comprehensive documentation

- Customer Collaboration over contract Negotiation

- Responding to Change over following a Plan

The 12 Principles of Agile

- Our Highest priority is to satisfy the customer through early and continue delivery of valuable software.

- Welcome Changing requirement even late in  development. Agile processes   change for the customer’s competitive advantages

- Deliver Working software frequently from a couple of weeks to a couple of month  with a preference to the shorter timescale

- Business people and developers must work together daily throught the project.

- Build Project around motivated individuals  give them the envirometn and support they need and trust them to get the job done

- The most efficient and effective method of conveying information to and with in a development team is face to face conversation

- Working software is the primary measure of progress

- Agile processers promote sustainable development. The Sponsors developers and users should be able to maintain a constant pace indefinitely

- Continuous attention to technical excellence and good design enhances agility

- Simplicity the art of maximizing the amount of the work not done is essential .

- The best Architecture requirements and design emerge from self organizing teams

- At regular intervals this team reflects on how to become ore effective then     and adjust its behaviors accordingly

Q.2 Write Minimum 40 Users Story and their acceptance criteria along with their BV and CP

| User Story No 1 | Tasks 2 |  | Priority Highest |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO REGISTER IN SCRUM FOODS SO THAT I CAN DELIVER ORDERS |  |  |  |
| BV 500 |  | CP :02 |  |
| ACCEPTANCE CRITERIA Registration screen Text Box for User Name , Password, Mobile no , Email id , Phone No Click on registration button Send Successful Notification to User |  |  |  |

| User Story No 2 | Tasks 2 |  | Priority Highest |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW MY ORDER SO THAT I CAN GIVE MY FEEDBACK |  |  |  |
| BV 500 |  | CP :02 |  |
| ACCEPTANCE CRITERIA View Order and rate according to quality |  |  |  |

| User Story No 3 | Tasks 02 |  | Priority Highest |
| --- | --- | --- | --- |
| AS A RESTAURANT ONWER I WANT TO VIEW ORDER SO THAT I CAN VIEW THE LIST OF ORDERS |  |  |  |
| BV 500 |  | CP :02 |  |
| ACCEPTANCE CRITERIA View Order Display list of Order |  |  |  |

| User Story No 4 | Tasks 02 |  | Priority Highest |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD MY CONTACT NO SO THAT I CAN GET DETAILS ON MY NUMBER |  |  |  |
| BV 500 |  | CP :02 |  |
| ACCEPTANCE CRITERIA Notification on number |  |  |  |

| User Story No 5 | Tasks 02 |  | Priority Highest |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD MY ADDRESS SO THAT I CAN GET ORDER TO MY ADDRESS |  |  |  |
| BV 500 |  | CP :02 |  |
| ACCEPTANCE CRITERIA With in Business Radius of 5 Km |  |  |  |

| User Story No 6 | Tasks |  | Priority Highest |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW PRICE LIST SO THAT I CAN PLACE THE ORDER |  |  |  |
| BV 500 |  | CP :02 |  |
| ACCEPTANCE CRITERIA Display Price List in Menu Card |  |  |  |

| User Story No 7 | Tasks |  | Priority Highest |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW MY ORDER SO THAT I CAN GIVE FEEDBACK |  |  |  |
| BV 500 |  | CP :02 |  |
| ACCEPTANCE CRITERIA Customer Experience |  |  |  |

| User Story No 8 | Tasks |  | Priority Highest |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW REVIEW AND RATING FOR RESTAURANTS SO THAT I CAN MAKE DECISION FROM WHERE TO ORDER FOOD FROM |  |  |  |
| BV 500 |  | CP :02 |  |
| ACCEPTANCE CRITERIA User can view rating |  |  |  |

| User Story No 9 | Tasks |  | Priority Highest |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO SCHEDULE FOOD ORDER IN ADVANCE SO THAT I CAN PLAN A MEALS ON TIME |  |  |  |
| BV 500 |  | CP :02 |  |
| ACCEPTANCE CRITERIA User can select future date and time for order |  |  |  |

| User Story No 10 | Tasks 2 |  | Priority Highest |
| --- | --- | --- | --- |
| AS A HUNGRY CUSTOMER I WANT TO ORDER FOOD SO THAT I CAN ENJOY DELICIOUS FOOD |  |  |  |
| BV 500 |  | CP :02 |  |
| ACCEPTANCE CRITERIA I Search for Specific Restaurant |  |  |  |

| User Story No 11 | Tasks 2 |  | Priority Medium |
| --- | --- | --- | --- |
| AS A RESTAURANT ONWER I WANT TO PROVIDE TIME SLOTS SO THAT CUSTOMER CAN CHECK OPENING CLOSING HOURS |  |  |  |
| BV 100 |  | CP :02 |  |
| ACCEPTANCE CRITERIA Add Timing from to Too Display Successfully |  |  |  |

| User Story No 12 | Tasks 2 |  | Priority low |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT CONTACT NUMBER OF DELIVERY BOY SO THAT I CAN CONTACT HIM |  |  |  |
| BV 50 |  | CP :01 |  |
| ACCEPTANCE CRITERIA Delivery boy Mobile Number and Name |  |  |  |

| User Story No 13 | Tasks 2 |  | Priority Highest |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO VIEW THE RESTAURANT SO THAT I CAN APPROVE THEIR REGISTRATION |  |  |  |
| BV 500 |  | CP :02 |  |
| ACCEPTANCE CRITERIA List of Restaurant ,select restaurant , verify details |  |  |  |

| User Story No 14 | Tasks 2 |  | Priority Highest |
| --- | --- | --- | --- |
| AS A BUSIENSS ONWER I WANT TO VIEW RESTAURANT REVENUE REPORT SO THAT I CAN VIEW RESTAURANT REVENUE |  |  |  |
| BV 500 |  | CP :02 |  |
| ACCEPTANCE CRITERIA Select Revenue Report , revenue report , select date and time |  |  |  |

| User Story No 15 | Tasks 2 |  | Priority HigH |
| --- | --- | --- | --- |
| AS A REG ADMIN I WANT TO MANAGE CLUSTER RESTAURANT SO THAT I CAN TRACK THE PERFORMANCE |  |  |  |
| BV 100 |  | CP :01 |  |
| ACCEPTANCE CRITERIA Click on performance report of restaurant date by date |  |  |  |

| User Story No 16 | Tasks 2 |  | Priority High |
| --- | --- | --- | --- |
| AS AN RESTAURANT ONWER I WANT TO ADD DISCOUNT OFFER SO THAT I CAN OFFER DISCOUNT ON FOODS |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA View Discount offer as per festive season , weekends , holidays |  |  |  |

| User Story No 17 | Tasks 2 |  | Priority High |
| --- | --- | --- | --- |
| AS A RESTAURANT ONWER I WANT TO ADD SPECIAL DAYS ITEMS SO THAT I CAN OFFER SPECIAL FOOD |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA Special day different foods offer |  |  |  |

| User Story No 18 | Tasks 2 |  | Priority High |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO ACTIVE GPS TRACKER SO THAT I CAN TRACK THE LOCATION |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA Gps location should be on and reach on time |  |  |  |

| User Story No 19 | Tasks 2 |  | Priority Medium |
| --- | --- | --- | --- |
| AS A RESTAURANT ONWER I WANT TO INTEGRATE RAILWAY BOOKING SO THAT I CAN GET ORDERS |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA Activate online delivery for railway station and trains |  |  |  |

| User Story No 20 | Tasks 2 |  | Priority High |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO MAINTAIN TIME SO THAT I CAN DELEVER ON TIME |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA Timer should be on and same should be reflecting in Application |  |  |  |

| User Story No 21 | Tasks 2 |  | Priority High |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO MAINTAIN TIP SO THAT I CAN RECEIVE FROM CUSTOMER |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA Depends on Customer experience they will provide tips |  |  |  |

| User Story No 22 | Tasks 2 |  | Priority High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO ONBOARD APPLICATION SO THAT I CAN PLACE ORDER |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA Onboarding screen , User Name , Password , Mobile no , Email Id |  |  |  |

| User Story No 23 | Tasks 2 |  | Priority Mefium |
| --- | --- | --- | --- |
| AS A RESTAURANT ONWER I WANT TO SET BRANDING FOR DELIVERY BOY SO THAT I CAN IDENTIFY DELIVERY BOY SEPRATELY |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA Set a different branding for delivery boy ,which help to differentiate him |  |  |  |

| User Story No 24 | Tasks 2 |  | Priority High |
| --- | --- | --- | --- |
| AS A RESTAURANT ONWER I WANT TO MAINTAIN COMPLAIN SYSTEM SO THAT I CAN SEE CUSTOMER COMPLAIN |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA Separate path for customer complain to be set |  |  |  |

| User Story No 25 | Tasks 2 |  | Priority High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO ENSURE AND ACTIVATE GPS SO THAT I CAN GET UPDATE AND DELIVERY ON TIME |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA Active Mobile GPS for Location tracking |  |  |  |

| User Story No 26 | Tasks 2 |  | Priority High |
| --- | --- | --- | --- |
| AS A ADMIN I WANT TO ACTIVATE BULK ORDER FACILITY SO THAT I CAN TAKE BULK ORDER |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA Separate Application for bulk delivery |  |  |  |

| User Story No 27 | Tasks 2 |  | Priority High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO ACTIVATE MY EMAIL ID SO THAT I CAN GET STATUS OF MY ORDER |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA During on boarding update email for Notification |  |  |  |

| User Story No 28 | Tasks 2 |  | Priority High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW FEEDBACK SO THAT I CAN KNOW THE QUALITY |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA Select views , feedbacks and submit report |  |  |  |

| User Story No 29 | Tasks 2 |  | Priority High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO CHECK ORDER CANCELLATION POLICY SO THAT I CAN CANCEL ORDER IF REQUIRE |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA Condition of cancelation , return policy , charges will be checked |  |  |  |

| User Story No 30 | Tasks 2 |  | Priority High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO ORDER ON TIME SO THAT I CAN TAKE MEAL ON TIME |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA All Mandatory field , specific time , delivery time , expected delivery |  |  |  |

| User Story No 31 | Tasks 2 |  | Priority High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO ORDER ON TIME SO THAT I CAN TAKE MEAL ON TIME |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA All Mandatory field , specific time , delivery time , expected delivery |  |  |  |

| User Story No 32 | Tasks 2 |  | Priority High |
| --- | --- | --- | --- |
| AS A ADMIN I WANT TO ADD REFUND AND NON REFUND POLICY SO THAT I CAN |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA Admin declare all refund policy with conditions if any it should be clear to user |  |  |  |

| User Story No 34 | Tasks 2 |  | Priority High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO KNOW FOOD RESQUE POLICY SO THAT I CAN PURCHASE FOOD IN LESS RATE |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA List of item , details , price , and additional condition if any |  |  |  |

| User Story No 34 | Tasks 2 |  | Priority High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO CHECK REFUND POLICY SO THAT I CAN PROCESS FOR CANCELATION INCASE OF DELAY |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA Acceptable , Policy should be clear, and contain all details |  |  |  |

| User Story No 35 | Tasks 2 |  | Priority High |
| --- | --- | --- | --- |
| AS A RESTAURANT ONWER I WANT TO SET DELIVERY CHARGES SCHEDULE SO THAT I CAN KNOW THE ACTUAL CHARGES |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA List of charges should be mentioned as per radius |  |  |  |

| User Story No 36 | Tasks 2 |  | Priority High |
| --- | --- | --- | --- |
| AS A PRIVILAGE CUSTOMER I WANT TO SET PRIORITIZATION SO THAT I CAN GIVE PRIVILAGE TO PRIME MEMBER |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA Privilege category , Exclusive category , Condition for these facility |  |  |  |

| User Story No 37 | Tasks 2 |  | Priority Medium |
| --- | --- | --- | --- |
| AS A REASTAURANT ONWER I WANT TO SET PACKAGE POLICY SO THAT I CAN TRACK THE FEEDBACK AND RESPONSE |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA Google review rating , online feedback submission should be their |  |  |  |

| User Story No 38 | Tasks 2 |  | Priority Medium |
| --- | --- | --- | --- |
| AS A RESTAURANT ONWER I WANT TO SET GIFT CARDS SO THAT I CAN OFFER TO CUSTOMER |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA Exclusive offer with cards should be separately mentioned |  |  |  |

| User Story No 39 | Tasks 2 |  | Priority Medium |
| --- | --- | --- | --- |
| AS A ADMIN I WANT TO SEE THE REGIONAL REVEUE REPORT SO THAT I CAN VIEW THE REGIONAL PERFORMANCE |  |  |  |
| BV 200 |  | CP :01 |  |
| ACCEPTANCE CRITERIA Select Region , View report , generate report , download report |  |  |  |

| User Story No 40 | Tasks 2 |  | Priority Low |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO CHAT WITH ADMIN SO THAT I CAN REQUEST FOR REFUND |  |  |  |
| BV 200 |  | CP :02 |  |
| ACCEPTANCE CRITERIA All Mandatory field, Text box id , display order , submit button |  |  |  |

Q 3   What is EPIC  ?  Write 2 EPIC

EPIC  is a large or bigger  User Story or Collection of  related User Story  that represent significant features or functionality  . Epic is a high Level , Multiple Sprints and they provide a way to organize and prioritize the work in a product backlog.

EPIC 1   :- Restaurant Ratings and Review

AS A USER

I WANT TO REVIEW AND RATING FOR RESTAURANT ON SCRUM FOOD

SO THAT I CAN TAKE DECISION ABOUT WHERE TO ORDER FOOD

AS A USER

I WANT TO PROVIDE RATINGS AND REVIEW TO RESTAURANTS ON SCRUM FOODS

SO THAT I CAN SHARE MY EXPERIENCE WITH OTHER USER AND CONTRIBUTE TO THE COMMUNITY

EPIC  2 :- Schedule Order

AS A USER

I WANT TO SCHEDULE FOOD ORDER IN ADVANCE

SO THAT I CAN PLAN MEALS AHEAD OF TIME

AS A USER

I WANT TO HAVE FLESIBILITY TO CHOOSE TIME SLOTS

SO THAT I CAN  SCHEDULE ORDER IN SURUM FOOD

EPIC 3 :- Payment

AS A USER

I WANT TO CHOOSE COD OPTION

SO THAT I CAN MAKE PAYMENT ONCE I RECEIVE THE ORDER

AS A USER

I WANT TO CHOOSE DIFFERENT OPTION OF PAYMENT

SO THAT FLEXIBIY SHOULD BE THEIR FOR PAYMENT

Q.4 what is difference between BV and CP

BV Means Business Value    It means how important is this feature to the business  . BV is estimated by  SCRUM Currency Notes . The value we provide in  BV is Rs 10Rs ,20Rs ,50Rs ,100Rs ,500Rs ,1000Rs  Denomination . This estimation is done by Stakeholders . IF different values are selected  then discussion happen and they agree to one BV Value for user story

Technique Used :-  MOSCOW  , Currency Notes

MOSCOW :-  It is a prioritization technique used in Business Analysis

MOSCOW Stands for MUST  SHOULD COULD WOULD

Must :- Must have the requirement to meet the business needs

Should :-Should have this requirement if Possible but Project success does not rely on it

Could :-Could have this requirement if it does not affect anything else in the project

Would :- Would like to have this requirement later , but it won’t be delivered this time

MVP :-  Minimum Viable product

CP means Complexity Points   , CP is also known as Story Points   it is the efforts required  by Scrum  development  to develop this features  using technology . Efforts include time taken to solve the complexity.  CP is estimated by scrum developers by using Poker Cards . Poker Cards value is in series that is 1,2,3,5,8,13,20,40,60,100 and so on. Scrum Developers will give CP to the user Story

Technique Used  :- Planning Pocker

Q.5   Explain About Sprint

Sprint is a period that team decide to deliver their objective . Normally a sprint period will be for 2 weeks but may extend to 4 weeks

Sprint planning Meeting :-  This  meeting  occurs at the beginning of each sprint and involves the entire Scrum Team . The product owner shares the prioritized product back log item  and the development team  collaborates to select the item they will work on during the sprint . The team also defines the sprint goal and create sprint backlog which outlines the specific tasks  require to complete the selected backlog item .

Daily Stand Up Meeting  :-    The Short daily meeting typically lasting 15 Min  involves the development team . Each team member shares their progress sinc the last stand up progress since to the last stand ups .  discuss any impediments or challenges they are facing  and communicates their plan for the day . There are only 3 question in this meeting this meeting held for only  15 meeting in the morning  .

There are only three question in Daily Stand ups meeting

- What we have done yesterday

- what we will do today

- what we will do tomorrow

Sprint Review Meeting  :- At the end of each sprint the sprint review takes place . Development team present the work complete during the sprint to the stake holders including the product owner and possibly customer and users . The purpose of the meeting is to access progress gather input and determine potential adjustment  to the product backlog.

Sprint Retrospective :-  After Sprint Review Sprint Retrospective occurs . It is a dedicated session for the scrum team to reflect on the sprint . Identify what went well and identify the area of improvement and discuss potential adjustment to their process . The focus is on Continuous Learning , Adaption and enhancing team effectiveness .

These meeting are conducterd at the end  of the sprint . here we discuss about what happen in the sprint  what went wrong did we able to complete users story what lesson we havelearn . we are trying to understand good and bad

Q. 6   Explain Product Backlog and Sprint Backlog

| S.No | Product Backlog | Sprint Backlog |
| --- | --- | --- |
| 1 | Product Backlog means anything needed to accomplish the project vision | Sprint Backlog means any thing needed to fulfill sprint goal |
| 2 | Product Team Owns | Development Team Owns |
| 3 | Contain requirement defects tasks | A Subset of product backlog item defined as a priority by the product owner |
| 4 | Every One Contribute to the product backlog | Only the development team contribution to the sprint backlog |
| 5 | Product Backlog refinement meeting is to refer the product backlog | Sprint Planning meeting is to refine the sprint backlog item |
| 6 | Product backlog the product evolves and changes will be done by PO through the product lifecycle | No changes are allowed to the sprint backlog item once the sprint has started |
| 7 | Release Burndown metric is used | Sprint Burndown metric is used |
| 8 | Estimation if done at a user story level | Estimation is done at the activity or task level |
| 9 | Daily Stand up meeting does not dscuss product backlog items | Daily stand up meetings discuss the sprint backlog in accordance with sprint goal |

Q.7   What is impediments log ? Write 2 Impediments  ?

An Impediments Log are also known as an issue log or obstacle log  is a document or tool used in Agile Software development to track and manage  obstacle or any factor that impede the progress of  a Project or Team  .

| Log Id | 1 |
| --- | --- |
| Description | Delivery staff shortage in a specifiec location |
| Impact | Delay in customer order delivery increase customer dis -satisfaction |
| Priority | High ( Customer Satisfation is invole ) |
| Assigned to | Operation Team and Hr Team |
| Status | Open |
| Action Taken | Operation team actively increase network and Hr team appoint more staff for easy delivery Services |
| Resolution | Recruitment process is going on , Hr team will work on onboarding process . Regular Updates are shared on daily meeting |
| Log Id | 2 |
| Description | Technical issue causing in Order processing failure |
| Impact | Delay in order processing and potential revenue loss |
| Priority | High ( customer experinece and revenue loss) |
| Assigned to | Technical Team |
| Status | In progress |
| Action Taken | The Technical team has identified the root cause and start wprking on it |
| Resolution | The Technical team implemented a fix and conduct testing . The issue has been resolved and order are now processing smoothly . The team has also implemented |
| Log Id | 3 |
| Description | Technical issue causing in Order Searching failure |
| Impact | Customer use different website it impact our revenue and income |
| Priority | High ( customer experinece and revenue loss) |
| Assigned to | Technical Team |
| Status | In progress |
| Action Taken | The Technical team has identified the root cause and start wprking on it |
| Resolution | The Technical team implemented a fix and conduct testing . The issue has been resolved and order are now processing smoothly . The team has also implemented |

Q 8 	Explain Velocity of the Team

Velocity Refer to the measure of the amount of work a development team can complete during a sprint .  How many complexity

The calculation of velocity is performed by  development team itself as they are responsible for estimating the effort required  to complete each user story or back log item

How it is calculated

- Story Point Estimation

- Tracking Completed Work

- Summing Story Points

- Average Velocity calculated by scrum master

Q. 9   Draw Sprint burn down chart and Product burn down chart .

SPRINT BURNUP REPORT

SPRINT BURN DOWN CHART

Q.10  Explain about product Grooming

“Scrum Team will sit Together and Refine Product Back log “

Product   Grooming is also called backlog grooming or refinement it is an important activity in Agile software development that involves reviewing prioritizing and refining item in the product backlog . Product backlog will be cleaned up in product Grooming  .

The Goal of product grooming is to ensure that the backlog  is well prepared organized and ready for implementation in upcoming sprints.

It is typically a collaborative efforts involving the product owner development team and other relevant stakeholders . Meeting includes

- Backlog review

- Prioritization

- Refinement and Estimation

- Dependency Analysis

- Acceptance Criteria

- Backlog Grooming Meetings

Q.11 Explain the Role of Scrum Master and Product Owner.

| Criteria | PRODUCT OWNER | SCRUM MASTER |
| --- | --- | --- |
| Nature of Work | Collaborates with all stakeholders and bring the vision of a product into the product backlog | Act as a team coach and is responsible for maintaining the quality of the product |
| Responsibilities | Responsible for completing project on time . Act as an intermediary between development team and the customers | Ensures the scrum framework is followed and helps the development team create a quality product |
| Accountability | Responsible for the Project backlog , the timely completing of the product and for providing updates to the client and stakeholders | Accountable for the quality f the entire project and for giving updates to management about completion of the product |
| Reporting | Reports to top management and the client | Reports to the top management about efficiency of the team and the quality of the product |
| Qualities | Communication an leardership skills cretivity critical thinking ad a sharp mind are key aspect for any product owner | Through Knowledge of the scrum theory and practice being able to lead but without a sense of authority |

Q 12   Explain All meetings conducted in Scrum Project .

Sprint planning Meeting :-  This  meeting  occurs at the beginning of each sprint and involves the entire Scrum Team . The product owner shares the prioritized product back log item  and the development team  collaborates to select the item they will work on during the sprint . The team also defines the sprint goal and create sprint backlog which outlines the specific tasks  require to complete the selected backlog item .

Daily Stand Up Meeting  :-    The Short daily meeting typically lasting 15 Min  involves the development team . Each team member shares their progress sinc the last stand up progress since to the last stand ups .  discuss any impediments or challenges they are facing  and communicates their plan for the day . There are only 3 question in this meeting this meeting held for only  15 meeting in the morning  .

There are only three question in Daily Stand ups meeting

- What we have done yesterday

- what we will do today

- what we will do tomorrow

Sprint Review Meeting  :- At the end of each sprint the sprint review takes place . Development team present the work complete during the sprint to the stake holders including the product owner and possibly customer and users . The purpose of the meeting is to access progress gather input and determine potential adjustment  to the product backlog.

Sprint Retrospective :-  After Sprint Review Sprint Retrospective occurs . It is a dedicated session for the scrum team to reflect on the sprint . Identify what went well and identify the area of improvement and discuss potential adjustment to their process . The focus is on Continuous Learning , Adaption and enhancing team effectiveness .

These meeting are conducterd at the end  of the sprint . here we discuss about what happen in the sprint  what went wrong did we able to complete users story what lesson we have learn . we are trying to understand good and bad

Q.13.  Explain Sprint Size and Scrum Size

Sprint Size :-    The Sprint Size refers to the length or duration of the sprint in scrum A Sprint is a time boxed period during which the development  team works to deliver a potentially shippable product increment , the range is from 1 week to 4 week . the most common sprint duration is 2 weeks  depends upon project needs complexity and team dynamics .

Scrum Team Size :-  The Scrum Team Size refers to the number of individuals who collaborates together  to deliver the product increment in scrum Team must have developer , and product owner

Q14  Defination of DOR and DOR

Checklist  that decide users story is ready now

- The definition of Ready defines the criteria that user story  should must meet before it is considered ready to be included in a sprint . It ensure that the team has sufficient information and clarity about the user story , reducing the delay during the sprint .

- The user story should has a clear and concise description including expected behavior  or functions  .

- The  acceptance criteria for the user story are well define and agreed upon by the product owner and the development team .

- Any necessary design and  wireframes related to the user story are available

- The User story is Appropriately sized or estimated in story points or relevant units

- Any dependency or external resourses needed for the user atory are identified and  accessible .

Definition of Done

The definition of Done is the out line the criteria that av user story or any other backlog item must to be considered complete and ready to release . It ensure that all necessary aspects such as quality , testing and documentation are addressed

- The code for the user story is implemented reviewed and merged into the main code base .

- Automated test are created and passing ensuring that the functionality function correctly and does not introduce regression.

- The User Story is thoroughly tested and validated agaist the defined acceptance criteria

- The Use interface and User Experience aspects related to the user story are implemented and reviewed .

- The user story is documented including any relevant instruction guides or release notes

- The product owner has reviewed and accepted the user story as meeting the expected Requirement .

- Definition of Done is more technical

Q. 15   Explain Prioritization Technique and MVP

MOSCOW :-  It is a prioritization technique used in Business Analysis

MOSCOW Stands for MUST  SHOULD COULD WOULD

Must :- Must have the requirement to meet the business needs

Should :-Should have this requirement if Possible but Project success does not rely on it

Could :-Could have this requirement if it does not effect anything else in the project

Would :- Would like to have this requirement later , but it won’t be delivered this time

MVP :-  Minimum Viable Product

Minimum viable product means a piece of work or a small part introduce in market for

Publicity and feedback at intial level

Q16   Difference between Busniess Analysist and Project Owner

| Product Onwer | Business Analysist |
| --- | --- |
| Work on Market Strategy | Work on Requirement Stategy |
| Enterprise Analysis | Needs Analysis |
| Product Vision | Non Functional Requirement |
| Go to Market Strategy | User Story |
| Project roadmap | Modeling |
| Customer Focus | Project Focus |
| Competitive Analysis | Conflict Resolution |
| Product Backlog | Prioritization of stories |
| Release Planning | Facilitaion for smooth project execution |

Q.17  Prepare a sample Resume of 3 Yr Exp Product Owner

AJAY YASHWANT DEO

Product Owner

CONTACT				WORK EXPERIENCE

Ajaydeo1212@gmail.com		Agile Product Owner

8512254578				Apple

Linkedin				May 2022 to Till Date / Bangalore

EDUCATION	Acted as a liaison between product IT and Sales Team to

BS					understand Customer demand for New Features and prioritize

Computer Science 			the roadmap.

Barkatullah University 			Owned the Product Road Map and Met 96 % of all feature

Bhopal 		deadlines by identifying and mitigating any engineer roadblocks

Sep  2010 to April 2014 			Led a team of 1 Full – Time Employee and 3 Contractors

SKILLS

Agile Development 	PRODUCT OWNER

Scrum Project Management 		Pune

Excel/Google Sheets/Power  		Aug 2021 to May 2022 
Point  UserStories , Product		  Created User Stories , Acceptance Criteria to get buy in from roadmap JIRA 				stakeholders and refined those stories with Scrum Teams .

Certification Owned the Planning and Schedule of Two weeks Sprint and articulated the project vision to engineering resulting in  hitting 98 % of the product goals defined at the beginning of the Year   Managed and re prioritize the product backlog , Resulting in coming under budget by an average of $45000 on projects

Directed Vendor Relationship and 30 % of contract including execution and financial Payments

CERTIFICATION

SCRUM PRODUCT OWNER INTERN

Professional Scrum Product 		Mumbai

Owner II Certification 			May 2020 to May 2022

Developed a data driven Project Management Culture by building KPI Dashboards for executives around feature development and product life cycles.

Worked Cross functionality with executive leadership and marketing teams to understand customer pain points and translate them into actionable users story .

Created and Improved 33% of Systems and protocols to share work and information related to matrix  measurement , business operation and operation management