Project Title: Agile-Based Healthcare Integration with EHR, RCM, and ServiceNow Platform at Axia Women’s Health

Document 1: Definition of Done

The Definition of Done (DoD) is a shared agreement among Agile team members that outlines the specific conditions a product increment must satisfy to be considered complete. It ensures alignment across stakeholders, provides a benchmark for quality, and minimizes rework.

In Agile and Scrum environments, the DoD applies at various levels such as:

- User Story level (e.g., feature complete and tested)

- Sprint level (e.g., all stories meet DoD)

- Release level (e.g., end-to-end integration, UAT passed)

DoD Criteria (Axia Project Context):

- Code compiled and passes static code checks

- Unit test coverage >= 85%

- Code peer-reviewed and merged

- Feature deployed on a production-simulated test environment

- Passed functional, integration, and regression testing

- UX review conducted and feedback implemented

- Security/privacy compliance checked (HIPAA, HITECH)

- PO validates the acceptance criteria and formally signs off

- Documentation and release notes updated

- No critical/high-priority bugs open

Example: In the Axia Women’s Health project, a ServiceNow “HR Onboarding Story” was marked done only after the onboarding form was tested across browser types, successfully stored data to the CMDB, passed HIPAA-compliance validations, and was approved by both QA and the PO.

Document 2: Product Vision

Vision: To implement an integrated digital healthcare ecosystem at that combines EMR, RCM, and enterprise workflows with ServiceNow ITSM, HRSD, and ITOM modules.

Target Group:

- Market Segment: Women’s healthcare clinics and diagnostic centers.

- Target Users: Physicians, nurses, billing staff, HR staff, and IT support teams.

Needs:

- Problem: Disconnected legacy systems for clinical, IT, and HR operations.

- Solution: Unified agile solution with compliance, automation, and visibility.

- Benefit: Faster workflows, improved data accuracy, audit-readiness, and increased patient/employee satisfaction.

Product:

- Product: Cloud-based digital health and IT operations suite.

- Special Features: FHIR-compliant EMR integrations, real-time dashboards, self-service HR and IT portals.

- Feasibility: Validated through existing ServiceNow and healthcare vendor capabilities.

Value:

- Benefits: Operational efficiency, compliance adherence, faster care delivery.

- Business Goals: Improve service turnaround by 30%, reduce system downtime by 70%, and lower claim rejection rates.

- Model: Subscription-based services and long-term support contracts.

Document 3: User Stories

User Story 1
🔹User story No: AXIA-001
Tasks:
• Configure FHIR interface engine
• Test HL7 message transformation
• Validate EMR integration on test environment
Priority: High
Value Statement: As a clinical administrator, I want seamless EMR integration so that patient records auto-update across labs and billing.
BV: 9 CP: 5
Acceptance Criteria:
• HL7 messages exchanged in real-time
• EMR interface passes end-to-end test scenarios
• User validation approved by Product Owner

🔹 User Story 2

ID: AXIA-002
As a billing coordinator
I want to auto-check patient insurance eligibility via 270/271 EDI
So that I can confirm coverage before submitting claims
Tasks: API connection, map 270/271, test with payer sandbox
Acceptance Criteria:

- Real-time eligibility data displays on patient profile

- No failures in sandbox environment

- Logs show successful EDI requests

🔹 User Story 2

ID: AXIA-003
As a claims processor
I want to auto-generate 837P claim forms from patient data
So that claims submission to payers is faster and accurate
Tasks: Map patient data to 837, build EDI file, automate send
Acceptance Criteria:

- File format passes X12 schema validation

- Claim sent and ACK received from clearinghouse

🔹 User Story 3

ID: AXIA-004
As a revenue cycle analyst
I want to parse 835 remittance advice files
So that I can reconcile payments and track underpayments
Tasks: Build 835 parser, match claim IDs, flag mismatches
Acceptance Criteria:

- 100% match rate with expected payments

- Mismatches logged and shown on dashboard

🔹 User Story 4

ID: AXIA-005
As a finance lead
I want to view a denial dashboard by payer and code
So that I can prioritize resolution strategies
Tasks: Query denial codes, visualize in Tableau, drill-down views
Acceptance Criteria:

- Filters by date, provider, and code available

- Updated daily via ETL job

🔹 User Story 5

ID: AXIA-006
As an RCM manager
I want to create alerts in ServiceNow for high-frequency denials
So that my team can address recurring issues proactively
Tasks: Set trigger rules, link to ServiceNow workflows
Acceptance Criteria:

- Alert created for >5 same-code denials in 1 day

- Tickets routed automatically to RCM queue

🔹 User Story 6

ID: AXIA-007
As a payer specialist
I want to resubmit corrected claims automatically
So that denied claims are addressed without manual effort
Tasks: Add correction UI, define edit rules, resend logic
Acceptance Criteria:

- Re-submissions timestamped and logged

- Status updated in claim history

🔹 User Story 7

ID: AXIA-008
As a compliance officer
I want to log all EDI transactions in an audit trail
So that we stay HIPAA and HITECH compliant
Tasks: Add audit schema, encrypt logs, timestamp events
Acceptance Criteria:

- No missing logs for outbound/inbound EDI

- All logs encrypted and stored securely

🔹 User Story 8

ID: AXIA-009
As a data analyst
I want to import CMS denial code sets monthly
So that our reference list is always up-to-date
Tasks: Load CMS file, update lookup table, notify users
Acceptance Criteria:

- New codes available in ServiceNow

- Old codes version-controlled

🔹 User Story 9

ID: AXIA-010
As a customer service rep
I want to view patient eligibility responses from 270/271
So that I can respond to patient queries quickly
Tasks: Add summary view to profile, format response in readable format
Acceptance Criteria:

- Coverage start/end dates shown

- Co-pay and benefits listed clearly

🔹 User Story 10

ID: AXIA-011
As a service desk agent
I want to open auto-routed tickets for failed claim batches
So that issues are tracked without manual effort
Tasks: Integrate batch job failures with ServiceNow incident module
Acceptance Criteria:

- Tickets open for failed jobs with error context

- Assigned to “EDI Failures” group

🔹 User Story 11

ID: AXIA-012
As a healthcare provider
I want to know real-time status of my patient claims
So that I can inform patients during consultation
Tasks: Build claim tracker UI, show lifecycle stages
Acceptance Criteria:

- Status shown: Submitted, Acknowledged, Paid, Denied

- Update frequency: hourly

🔹 User Story 12

ID: AXIA-013
As a senior BA
I want to link every denial code to root cause notes
So that RCA can be documented for each denial
Tasks: Add RCA field in denial table, link by code
Acceptance Criteria:

- RCA notes mandatory for every high-priority denial

- RCA reports exportable

🔹 User Story 13

ID: AXIA-014
As a system administrator
I want to define access roles for billing and claims tools
So that only authorized staff can edit claim data
Tasks: Configure ServiceNow roles, validate permissions
Acceptance Criteria:

- Role “RCM Agent” can edit; “View Only” can’t submit

- All accesses logged

🔹 User Story 14

ID: AXIA-015
As a team lead
I want to get weekly performance reports for claim submission & denial resolution
So that I can track team KPIs
Tasks: Create report jobs, send via email or dashboard
Acceptance Criteria:

- KPIs: Avg turnaround, denial resolution rate

- Scheduled every Monday 9 AM

🔹 User Story 15

ID: AXIA-016
As a product owner
I want to conduct backlog refinement bi-weekly
So that user stories for upcoming sprints are always prioritized
Tasks: Review story points, add missing AC, clarify business value
Acceptance Criteria:

- All stories ready for sprint planning

- Priority, BV, CP, and AC filled

Document 4: Agile PO Experience

The Product Owner (PO) ensures alignment between product vision and stakeholder needs. At Axia, the PO coordinated EMR workflows, ServiceNow customization, and RCM logic.

Key PO Responsibilities in the Axia Project:

- Conducted market and gap analysis for women’s health IT workflows

- Designed roadmap covering ITSM, RCM, and HRSD components

- Maintained prioritized backlog (epics and stories)

- Led sprint planning, reviews, and retrospectives with stakeholders

- Managed requirement reprioritization based on user testing

Example: During Sprint 3, the PO prioritized the automation of denial codes in 835 EDI to reduce billing rejections by 50%.

Document 5: Backlogs & Burndown Charts

Product Backlog: Contains epics for EMR integration, ServiceNow modules, and compliance dashboards. Stories include EDI claim workflows, FHIR endpoints, CMDB design, and patient self-service portals.

| User Story ID | User Story | Tasks | Priority | BV (Business Value) | CP (Complexity Points) | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| US001 | As a billing manager, I want automated eligibility checks before appointment so that claim denials are reduced. | - Identify existing eligibility check process - Integrate API with insurance providers - Test validation rules - Create exception reports | High | 8 | 5 | Sprint 1 |
| US002 | As a patient account specialist, I want to flag and categorize denied claims automatically so we can prioritize rework. | - Define denial reason categories - Build logic for claim auto-categorization - Design dashboard filter by denial reason - QA testing | Medium | 6 | 8 | Sprint 2 |

Sprint Backlog: Pulled from product backlog for 2-week sprints, includes tasks with owners and estimated effort.

| User Story ID | User Story | Tasks | Owner | Status | Estimated Effort (hrs) |
| --- | --- | --- | --- | --- | --- |
| US001 | As a billing manager, I want automated eligibility checks before appointment so that claim denials are reduced. | - Analyze current process - API integration - Build validation rules - Test with providers | Priya (BA), Raj (Dev) | In Progress | 24 |
| US002 | As a patient account specialist, I want to flag and categorize denied claims automatically so we can prioritize rework. | - Define categories - Set auto-flag rules - UI dashboard filter - QA & feedback loop | Sneha (BA), Arjun (Dev) | Not Started | 28 |

Product Burndown: Tracks scope reduction as features complete across sprints.

Sprint Burndown: Tracks task progress within a sprint — ideal for daily stand-ups and scrum reviews.

Example: In Sprint 2, burn rate showed 80% completion by Day 7. After reassigning blocked tasks, sprint goal was achieved.

Document 6: Sprint meetings

Meeting Type 1: Sprint Planning meeting

| Field | Details |
| --- | --- |
| Date | June 20, 2025 |
| Time | 10:00 AM – 11:00 AM EST |
| Location | Axia WH Conf Room B / Zoom |
| Prepared By | Anjali Mehra (Product Owner) |
| Attendees | PO, Scrum Master, Dev Team, QA, Billing Lead |

Agenda Topics

| Topic | Presenter | Time Allotted |
| --- | --- | --- |
| Sprint Goal Overview & Key Deliverables | Product Owner | 10 mins |
| Review of Sprint Backlog (US001–US003) | Business Analyst | 15 mins |
| Development Capacity & Task Assignment | Tech Lead | 10 mins |

Other Information

| Item | Details |
| --- | --- |
| Observers | EMR vendor integration consultant (optional) |
| Resources | Jira board, Velocity chart, Epic roadmap |
| Special Notes | Ensure ICD-10 compliance impacts are discussed |

Meeting Type 2: Sprint review meeting

| Field | Details |
| --- | --- |
| Date | July 3, 2025 |
| Time | 3:00 PM – 4:00 PM EST |
| Location | Axia WH Teams Call |
| Prepared By | Saifullah Aamir |
| Attendees | PO, QA, Dev Team, Revenue Cycle Manager |

Sprint Review Summary

| Sprint Status | Things to Demo | Quick Updates | What’s Next |
| --- | --- | --- | --- |
| 80% Complete (US001 & US002 done) | Eligibility API working live Claim categorization UI demo | Small delay in US003 UI integration | Begin development of the payment posting module |
| Partial QA pending | Auto-flag denial rules in action | Claims dataset used from live batch | Prepare UAT test cases |
| Burndown on track | Error logging framework introduced | No major blockers | Move pending tasks to Sprint 3 |

Meeting Type 3: Sprint retrospective meeting

| Field | Details |
| --- | --- |
| Date | July 5, 2025 |
| Time | 2:00 PM – 2:45 PM EST |
| Location | Teams Virtual Meeting |
| Prepared By | Scrum Master (Rohit Sharma) |
| Attendees | PO, Devs, QA, Scrum Master |

Retrospective Review

| Agenda | What Went Well | What Didn’t Go Well | Questions | Reference |
| --- | --- | --- | --- | --- |
| Review Sprint 2 outcomes | Smooth eligibility API integration | QA got only 2 days for testing | Can QA be looped in earlier? | Sprint 2 Jira board |
| Share team feedback | Strong team coordination with PO | Delay in EMR data availability | Who owns EMR dependency communication? | Confluence notes |
| Action items discussion | Daily standups were efficient | Jira subtasks lacked clear estimates | Can BA add estimates during refinement? | Retrospective board |

Meeting Type 4: Daily Stand-up meeting

|  | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday | Sunday |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Developer 1 (Raj) | Completed eligibility API integration | Code review for US001 | Fixed validation rule issues | Worked on exception report | Deployed to test env | — | — |
| Developer 2 (Meera) | Created UI wireframes for denial flags | Started front-end for US002 | Built filter component | Connected backend service | Bug fixes | — | — |
| Developer 3 (Amit) | Created test cases for US001 | Regression testing | Test data prep | Executed test cases | Logged 4 bugs in US002 | — | — |