## Slide 1: CRM Journey-Digital Transformation of Email Updation
Prepare By : Vibha Prasad

## Slide 2: SITUATION
Currently, Email Id updation requests are handled manually at branches through physical forms. This results in:
High turnaround time(2-3 days)
Possibility of signature forgery & fraud.
Branch workload in handling paper requests and dispatching them to CPU
Lack of real-time customer updates.

## Slide 3: PROBLEM
Banks is currently relying on manual, physical processes to verify reports and monitor transactions. This traditional method is:
Time-consuming
Prone to human error and delays in compliance checks.
Lacking in real-time visibility and tracking
Vulnerable to fraud due to delay in validation and limited traceability
As regulatory requirements become more stringent, the existing approach fails to meet the expectation for speed,accuracy,and data security in record checking.

## Slide 4: OPPORTUNITY
Implementing a digital Email Updation Journey in CRM WOW will enables end-to-end paperless processing, ensuring faster,safer,and more transparent service for customer while optimizing branch efficiency.

## Slide 5: Purpose Statement(Goal)
The purpose of this project is to digitize Email ID updation via CRM WOW Journeys,ensuring secure,paperless,fraud-free,and real-time processing while contributing to the bank’s digital transformation and branch optimization strategy.

## Slide 6: Project Objective
Implement digital Email Updation journey with secure two factor authentication.
Ensure fraud-proof validation by eliminating manual signature dependency.
Provide instant customer communication on request initiation & completion with unique reference numbers.
Enable 100% paperless digital processing, aligned with sustainability and compliance.
Reduce branch dependency on manual handling, freeing staff capacity for high-value tasks.

## Slide 7: Success Criteria
90% of email updation requests processed digitally within 6 months.
Turnaround time reduced from 2-3 days  real time or same day.
At least 40% reduction in branch service request workload.
Increase in customer satisfaction by 20% within first quarter of rollout.

## Slide 8: Methods/Approach (Using Agile)
Requirement gathering & workflow design with stakeholders.
Product vision, Product Backlog ,Sprint Planning, Sprint review, Sprint Retrospective, Continuous Improvement & Rollout.
Build and integrate the digital Email Updation journey in CRM WOW.
Enable 2FA via OTP/Email validation.
Configure customer communication triggers for request initiation & completion.
Pilot launch in select branches phased national rollout
Staff training and communication campaign for adoption.

## Slide 9: Resources
People: Business Analyst, Project Manager, CRM Developers,Testers,Compliance Officers, Operation team & End Users.
Time:6 Months development and phase rollout.
Budget: Estimated Rs.10,00,000 including Hardware,UATtesting,intergration
Notification system ,training and rollout.
Tools: CRM platform ,SMS/email gateway, Secure API Server space, compliance tools.

## Slide 10: Risk and Dependencies
Integration dependency with CBS for real-time update and notification systems.
Resistance to change from users used to manual process.
Customer adoption may be slow if digital literacy is low.
Data security & compliance risks(must ensure encryption & KYC adherence)
Availability of compliance staff for testing and feedback.
Change management required at branches to ensure smooth transition.

## Slide 11: Deliverables & SMART Objective
Deliverables: Digital workflow foe Email Updation in CRM WOW Journey.
Customer-facing acknowledgment system (SMS/Email)
MIS dashboard for tracking requests.
SMART Target: Roll out by achieve 80% digital adoption in 6 months, reduce TAT to 1 day
Deliver measurable 20% NPS improvement within 3 months

## Slide 12: Conclusion
The enhancement in CRM WOW Journey – Digital Email Updation will act as a key catalyst for branch transformation, ensuring secure,paperless,fraud-free,and customer-friendly service. It will simultaneously enhance customer delight and free up branch bandwith,strengthening both operational efficiency and customer relationships.