Capstone Project-1 Part1

Online Agriculture Products Store

Q-1 Identify Business Process Model for Online Agriculture Store – (Goal, Inputs, Resources, Outputs, Activities, Value created to the end Customer)

Answer-

Business Process Model is structured representation of how a business process works. Business Process Model for Online Agriculture Store as follows-

Goal – To build an application for an online agricultural product store to facilitate remote area farmers to buy agricultural products.

Inputs –  agricultural products lists, suppliers product lists  and prices, internet connectivity, web application

Resources – software, hardware, team of developers, budget, stakeholders

Outputs – efficiency in order placement and delivery, tracking of orders , notifications

Activities – login to app, browse products, place orders, make payments, dispatch of orders from suppliers, delivery of orders, feedback.

Value created to end customer- bridge the gap between farmers and manufacturers  , Efficiency in buying desired agricultural product, Reduced cost through direct connection with manufacturer of products.

Q-4 Mr Karthik must submit Gap Analysis to Mr Henry to convince to initiate this project. What points (compare AS-IS existing process with TO-BE future Process) to showcase in the GAP Analysis

Answer-

Gap analysis is a comparison of the current state and desired future state of an organization in order to identify differences that need to be addressed.

AS-IS existing process

- Farmers go to various places to buy required products

- Product availability is not known farmers at alternate places

- Payment by cash

- Farmers needs to arrange for transport

- Manual record keeping of orders which has risk of loss

TO-BE future Process

- Farmers will be able to buy required products online from their home

- Farmers can view availability of required product online for various places

- Multiple payment options available like card, UPI or cash on delivery

- Doorstep delivery of product

- Digital history of product purchase will be maintained in app

Q-5 List down different risk factors that may be involved (BA Risks And process/Project Risks)

Answer-

BA Risk

- There may be language barrier during requirement gathering

- Misinterpretation of farmer’s requirements

- Need knowledge of regulatory compliance about agriculture product sales laws

Process Risk

- Delay in app development due to scope creep

- Poor UI/UX – low adoption

- Integration issues between web and mobile app

- Vendor/manufacturer delays in product updates

Project Risks

- Budget overrun due to extended testing/training

- Failure to meet 18 month deadline

- Security breach may affect farmers trust

- Dependence on single payment gateway provider

Q-6 Perform stakeholder analysis (RACI Matrix) to find out the key stakeholders who can take Decisions and Who are the influencers

The RACI Matrix is a responsibility assignment chart used in project management to define roles and responsibilities for tasks, deliverables or decisions.

Answer-

| Stakeholder | Designation | Responsible | Accountable | Consulted | Informed |
| --- | --- | --- | --- | --- | --- |
| Mr Henry | Stakeholder |  |  |  |  |
| Mr Kevin, Peter and Ben | Stakeholder |  |  |  |  |
| Mr Pandu | Finance Head |  |  |  |  |
| Mr Dooku | Project co ordinator |  |  |  |  |
| Mr Karthik | Delivery Head |  |  |  |  |
| Mr Vandanam | Project Manager |  |  |  |  |
| Mr Juhi | Sr Java Developer |  |  |  |  |
| Mr Tyson, Ms Lucie, Mr Tucker, Mr Bravo | Java Developers |  |  |  |  |
| Mr Mike | Network Admin |  |  |  |  |
| John | DB Admin |  |  |  |  |
| Mr Jason, Ms Alekya | Testers |  |  |  |  |

Q-7 Help Mr Karthik to prepare a business case document

Answer-

Business case document is a formal justification for starting a project. It explains Why the project is needed, What benefits it will deliver, How it will be executed and whether it is worth the investment.

Project – Online Agriculture Products Store

Current Problems – Farmers in remote cities face problems while buying agricultural products, Availability of products are not known to them, Current process is costly, time consuming and inefficient.

Project Objective and benefits- To provide online platform to farmers to buy agricultural products such as fertilizes, pesticides and seeds directly from manufacturers, it will ensure faster access to quality products, reduced costs by removing middlemen, digital record keeping of orders, multiple payment options to farmers , doorstep delivery of products

Estimated Cost of Project – Rs 2 Crores

Estimated timeline given – 18 months

Risk and mitigations-

Low digital literacy – conduct training programs

Internet issues -Enable offline order capture with later sync

Security concern -Implement robust data protection measures

Recommendations : Proceed with project implementation to improve rural agriculture supply chain efficiency and farmer income.

Q-8 The Committee of Mr. Henry , Mr Pandu , and Mr Dooku and Mr Karthik are having a discussion on Project Development Approach. Mr Karthik explained to Mr. Henry about SDLC. And four methodologies like Sequential Iterative Evolutionary and Agile. Please share your thoughts and clarity on Methodologies.

Answer-

SDLC is structured process used to plan, design, develop, test, deploy and maintain software system.

1.Sequential (waterfall)- Linear, phase by phase approach, Each phase must be completed before moving to next phase.

2.Iterative- System is developed through repeated cycles, it allows feedback at each stage.

3. Evolutionary- Builds and improves product versions gradually based on stakeholder feedback.

4.Agile – Incremental delivery, adaptive planning and it has strong stakeholder involvement.

Q-9 They discussed models in SDLC like waterfall RUP Spiral and Scrum . You put forth your understanding on these models

When the APT IT SOLUTIONS company got the project to make this online agriculture product store, there is a difference of opinion between a couple of SMEs and the project team regarding which methodology would be more suitable for this project. SMEs are stressing on using the V model and the project team is leaning more onto the side of waterfall model. As a business analyst, which methodology do you think would be better for this project?

Answer-

Waterfall – This model follows structured approach. Each phase has specific deliverables. At the end of each phase review is taken to determine if the project is running fine. This model works well for smaller projects where requirements are well understood.

RUP – Rational unified process model where phase wise or module wise application is developed. It is useful in long term projects. We can track the defects at early stage and downward flow of defects can be avoided. Change request is welcomed in every phase of development. This model has multiple stages and it requires more budget and resources.

Spiral – It is risk driven process model. Software projects repeatedly passes through 4 phases in iterations i.e. planning , risk analysis , engineering and evaluation.

Scrum- Agile framework focusing on short iterations i.e. sprints, delivering increments and continuous collaboration.

For this project remote farmer e-commerce platform there is balance between fixed needs (core agricultural product listing, order placement) and possible future changes (new payment methods , seasonal product changes). So an V model will be  beneficial.

Q-10 Write down the differences between waterfall model and V model.

Answer-

| Feature | Waterfall Model | V Model |
| --- | --- | --- |
| Process flow | Linear, step by step | Linear but validation steps mapped to each development stage |
| Testing Phase | Happens after build | Testing planned alongside each development stage |
| Requirement changes | Hard to accommodate | Hard to accommodate |
| Documentation | Heavy | Heavy |
| Risk of defects | Found late | Found early due to parallel test planning |
| Best for | Well defined and stable requirements | Projects with zero tolerance for defects and high quality expectations |

Q-11 As a BA, state your reason for choosing one model for this project

Answer- As a BA I would choose V model for this projects because-

- Requirements are stable and well defined.

- Parallel testing ensures early defect detection.

- High quality is essential for transactions, inventory and payments

Q-12 The Committee of Mr. Henry, Mr Pandu, and Mr Dooku discussed with Mr Karthik and finalised on the V Model approach (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) Mr Vandanam is mapped as a PM to this project. He studies this Project and Prepares a Gantt chart with V Model (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) as development process and the Resources are PM, BA, Java Developers, testers, DB Admin, NW Admin.

Answer- V -Model Process:

- Left side (Development) : RG (Requirement Gathering), RA( Requirement Analysis), Design (High-level and low level), D1-D4 (Detailed designs)

- Right side( Testing): T1-T4 (corresponding test phases), UAT( User Acceptance Testing)

- PM Vandanam coordinates tasks among:

PM, BA, Java Developers, Testers, DB Admin, NW Admin.

- Deliverables planned in sequence with matching verification and validation stages.

| Month | June |  |  |  | July |  |  |  | Aug |  |  |  |  | Sep |  |  |  | Oct |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Week | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| Requirement Gathering (RG) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Requirement Analysis (RA) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Design(D1) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Testing(T1) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| D2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| D3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| D4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| T4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UAT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Q-14 Design Timesheet of a BA ➢ Development Timesheet of a BA ➢ Testing Timesheet of a BA ➢ UAT Timesheet of a BA ➢ Deployment n Implementation Timesheet of a BA

Answer-

- Design Timesheet of a BA

| Sr No | Tasks | Actionable Items | Start Time | End Time | Duration |
| --- | --- | --- | --- | --- | --- |
| 1 | Prepare Wireframes | Draft process and screen flows | 10:00 AM | 12:00pm | 2 Hrs |
| 2 | Review wireframes | Stakeholder walk-through | 12:15 PM | 1:15 PM | 1hr |
| 3 | Create use Case diagrams | Map functional requirements | 2:00 PM | 3:30 PM | 1.5 hrs |
| 4 | Document FRD | Add detailed design requirements | 3:45 PM | 5:15 PM | 1.5 hrs |
| 5 | Team meeting | Align BA, Dev and Test on design | 5:30 PM | 6:30 PM | 1 hr |

- Development Phase Timesheet ( BA role support)

| Sr No | Tasks | Actionable Items | Start Time | End Time | Duration |
| --- | --- | --- | --- | --- | --- |
| 1 | Sprint Planning meeting | Prioritize backlog, clarify scope | 10:00 AM | 11:00pm | 1 Hr |
| 2 | Requirements clarification | Support Dev team on doubts | 12:15 PM | 1:15 PM | 1hr |
| 3 | Mid day review | Track Dev progress with PM | 2:00 PM | 3:30 PM | 1.5 hrs |
| 4 | Change requests handling | Analyze and document CRs | 3:45 PM | 5:15 PM | 1.5 hrs |
| 5 | Daily stand up | Sync with Team | 5:30 PM | 6:30 PM | 1 hr |

- Testing Timesheet

| Sr No | Tasks | Actionable Items | Start Time | End Time | Duration |
| --- | --- | --- | --- | --- | --- |
| 1 | Test case review | Validate test coverage vs requirements | 10:00 AM | 11:30pm | 1.5 Hr |
| 2 | Defect triage meeting | Prioritize and assign defects | 12:15 PM | 1:00 PM | 1hr |
| 3 | Requirement traceability matrix | Ensure requirements – test mapping | 2:00 PM | 3:30 PM | 1.5 hrs |
| 4 | Re-test support | Clarify defect fixes | 3:45 PM | 5:15 PM | 1.5 hrs |
| 5 | End-of-day review | Daily status with QA team | 5:30 PM | 6:30 PM | 1 hr |

- UAT Phase Timesheet

| Sr No | Tasks | Actionable Items | Start Time | End Time | Duration |
| --- | --- | --- | --- | --- | --- |
| 1 | UAT kickoff meeting | Walkthrough with business users | 10:00 AM | 11:30pm | 1.5 Hr |
| 2 | UAT support | Clarify business flows during testing | 12:15 PM | 1:00 PM | 1hr |
| 3 | Defect review | Discuss UAT defects and resolutions | 2:00 PM | 3:30 PM | 1.5 hrs |
| 4 | Feedback collection | Document stakeholder feedback | 3:45 PM | 5:15 PM | 1.5 hrs |
| 5 | Sign off meeting | Get UAT approval | 5:30 PM | 6:30 PM | 1 hr |

- Deployment Phase Timesheet

| Sr No | Tasks | Actionable Items | Start Time | End Time | Duration |
| --- | --- | --- | --- | --- | --- |
| 1 | Pre deployment checklist | Verify readiness of system | 10:00 AM | 11:30pm | 1.5 Hr |
| 2 | Release notes preparation | Document deployment scope | 12:15 PM | 1:00 PM | 1hr |
| 3 | Go-live support | Be available for queries and issues | 2:00 PM | 3:30 PM | 1.5 hrs |
| 4 | Post deployment monitoring | Ensure system stability | 3:45 PM | 5:15 PM | 1.5 hrs |
| 5 | Closure meeting | Final confirmation with PM and stakeholders | 5:30 PM | 6:30 PM | 1 hr |