## Slide 1: Optimizing student support services through effective communication and technical assistance.
Prepared by : A. Krithika
Date: 15/06/2025.

## Slide 2: Situation:
It is evident that all the industrial sectors are under digital transformation, the same is also pushed to the traditional education system.
One such transformation has helped the educational institutional to streamline and automate their process is ‘’ The student information system’’.
Student information is a platform that allows the authorities of educational institution to access and manage student records in one place anywhere , anytime.
In simple words the project explain about student management. It explains all actions related to student details, like adding, editing and deleting in any date related to a student.
Its is les time consuming process for viewing any student related to information both staff and student.

## Slide 3
In the present situation, if any student requires any information entered on the records, he/she needs to visit the admin office or reach on to the student information team to option the same.
In the current system, it is only the student information team with who needs to keep a number of records related to the student and want to enter the details of the student manually this is actually a lot of time consuming task for any individual.

## Slide 4: Purpose statement ( Goals).
The student information system is an essential platform used by educational institutions to manage student records, administrative tasks, support learning environment and stream line communication.
The student information team is prepared to operate the records of students in college.
Student information system deals with all the activities done by computers such as registration , admission staff and class management.
The student record can be maintained records can be maintained online for the distance accessible to the entire student their parents.
The student information system will store all the details of the student including their personal information educational qualification etc.

## Slide 5
This project mainly explains the various actions related to student details. This project shown in adding, editing, and deleting certain information from student end.
It is less time consuming process for students and parents to known more curriculum information.

## Slide 6: Project Objectives:
The main objective of this project is to have the provision for adding student details by themselves.
Due to which the basic and correct information of the student is acknowledged by them to the college without any further classification.
Another advantage of this is that is very easy to edit the details of the students, if incase any type or wrong is done.
Also the marks of the student are added in the data base so that they can view them whenever wanted.
All the manual difficulties in managing student details will be ratified by implementation this project.

## Slide 7: Success Criteria:
Success criteria of student information will be categorized into usability, functionality and impact.
In usability, it specifies interface, as it is easy to navigate interface for the student to enter their details by themselves.
Under functionality, the student information should efficiently manage student data, including personal information, academic records and attendance.
Security measures and compliance with in relevant regulations are essential for protecting for sensitive data of students.
There should be proper effective communicational interactions between students, faculty and administrators.
Student information should contribute towards student success metrics like progression, retention and graduation.

## Slide 8
Student information should assist in letter resource allocation and management across the institution.
Student information team or system should provided actionable insights to support strategic initiatives and improve institutional performances.

## Slide 9: Methods/Approaches: Agile method approach:
Agile methodology is well suited for developing student information system, as it emphasis on flexibility collaboration and iterative development allowing for continuous improvement and adoption to changing user needs.
The iterative and incremental development process is divided into short time boxed iterations called sprints which is typically 2-4 weeks.
Each sprint to cures an delivering a working piece of the student information system, allowing for early and continuous integration of new feature and functionality. The iterative approach allows for early adoption to changing requirements and feedback received during development.
In this project agile development involves teams with divers experts like developers, designers, testers, business analyst working together. Daily stand up meetings and other communication channels ensure that team members Are aware of progress and changes are it there any.

## Slide 10
Stakeholders are actively involved in the development process, proving feedback and making sure of project success. Agile allows for early adoption to changing requirements and feedback making student information system more responsive to he evolving needs to the educational institution.
Frequent testing feedback throughout the development process load to a best student information system.
Agile methodology offers a flexible and collaborative approach to develop student information system loading to faster development cycles improved user satisfaction and more responsive and adoptable system.
The requirements are gathered from observations, discussions and QA sessions relevant stakeholders, such as parents, students and institutional professional like principle, teachless,head of depressants.

## Slide 11
The project planning is done with the gathering data from uses through are reservations and QA sessions to understand the needs of the stakeholders.
In the implementation stage , software is developed according to the UML design.
Testing is to ensure that all specified functional requirement software are in correct operation and delivery result as expected.
We now document all the software document and procedure to facilitate future maintenance processes.
Once the software application is available to the end user once the system meets all requirements.
At the end UAT is conducted by the end user both validate that purpose of the project is met. UAT is the last stage in the software development process is performed before the final tested software is released to the target group.

## Slide 12: Resources:
people (human resources):
Project manager(1): looks overall project execution ,timeline management, client co ordination.
Java developers(5):
Responsible for coding backend logic, student certification generation modules.
Data administration (DB team)(2):
Design and manage data base to store student details certificates, marks to store data securely.
System administrators (admin team) (2):
Setup servers, manage deployment environment, ensure system security availability.

## Slide 13
Testing team (QA testers)(5):
Conduct unit testing integration testing, system testing and user acceptance testing.
Business analyst (me):
Gathering requirements, documentation and connecting business needs with technical development, supporting the product owner, managing product backlog.
Business stakeholders(3):
Provide business requirements, validate deliverables and part
Estimate total project duration :5-6 months.

## Slide 14: Budget:
Rough budget range:
40-45 lakhs,(depending on tool information duration).
Budget components:
Development costs:
salaries for BA java developers, dB admins, testers, project manager etc.
Infrastructure costs:
Servers, backup system, cloud storage.
Licensing costs: software licenses.
Training cost: Training sessions.

## Slide 15
Support & maintenance cost:
3-4 months port deployment support.
Dedicated servers for hosting the appreciation and database.
Backup and disaster recovery system.
Software:
Development tools.
Automated email passing tools.
Certificate template designs tools.

## Slide 16: Risks:
AS this a agile it is iterative nature and can lead to uncontrolled additions to the project scope, increasing development time, cost.
AS agile prioritizes working software over comprehensive documentation insufficient documentation can hinder future maintenance, knowledge transfer.
The development team requires a certain level of expertise from the development team, including story communication, collaboration ad problem solving skills.
In experienced team may struggle with the iterative nature of agile and may face difficulties. In adopting to changing requirements.
As the project development relies on active customer involvement if the customer is unclear, inconsistent, or unavailable, it can lead to mis interpretations, wasted effort and a system that doesn’t meet the actual needs.
As agile encourages rapid development, it can also lead to the accumulation of technical debt if not managed properly. Technical debt refers to compromises made in the initial development to must deadlines, which can later require Significant effort to resolve.

## Slide 17: Dependencies:
knowledge dependencies when specific knowledge or expertise in concentrated with in a few individuals are teams, creating bottlenecks and potential delays.
Process dependencies occurs when the completion of one task is dependent on the completing another, creating a sequential workflow that can hinder agile iterative nature.
Resources dependencies, involve access to specific resources, such as hardware, software licenses or testing environment for development.
External dependencies involves other systems or stakeholders outside the intermediate development team.
Example: integrating with a payment ,gateway a learning management system, or a third party authentication.