## COEPD - Scrum Project Implementation – 100 Marks – Pass is 60%

Instructions to follow:

- Copy paste (either image, diagram or text) is not entertained. If done, the document will not be evaluated.

- After submission of the answers of this prep exam, You should be prepared to attend viva andjustify your answers in the prep exams. If in Viva, participant is NOT justifying the answers, Vivawill be repeated until Candidates justify 60% correctness.

- Mentor calls are scheduled only if the participant have submitted their task at least for one time.

(should apply their knowledge in this task first)

- For attempting prep exams participant should be thorough on the topics using their references.

- Please format the document properly (Always have a question no., question and answer).

- Have a consistent format (Font name: Arial/ Calibri -Font size 12, Font Color: Black ).

- Few Questions are related to the case study, check Questions thoroughly before you answer.

- Answers should be elaborated in detail(*not as per the allotted marks).

- Please focus on learning and applying the knowledge as this knowledge will be helpful in contributing at your BA job.

- In the evaluation, students must answer all questions and should be able to justify at least 60% content and correctness of each answer.

Question 1 – write Agile Manifesto – 8 Marks

Scrum Project Name: Scrum Foods (Foods Delivery Applications)

#### Scrum Project Description:

Scrum Foods provides fast, reliable online food delivery application targeting customers of all age group offering 24/7 service along with tracking of the delivery real time.

Client: COEPD IT Solutions

Stakeholder List:

1. Business Owner

2. Administrator

3. Regional Administrator

4. Restaurant

5. Delivery boy

6. Customer

# Product Vision

### – Meeting – Discussion – Document -

Scrum Project Name: Scrum Foods

Venue:

Date: Start Time: End Time: Duration:

Client: COEPD IT Solutions

Stakeholder List:

1. Business Owner

2. Administrator

3. Regional Administrator

4. Restaurant

5. Delivery boy

6. Customer

Scrum Team

Scrum Master: Satya Rathnakar

Product Owner: YOU

Scrum Developer 1: Linesh Vegad

Scrum Developer 2: Yogender

Scrum Developer 3: Gowri

Scrum Developer 4: A.Lakshmikala

Scrum Developer 5: Madhuri

Scrum Developer 6: Varun

Scrum Developer 7: Rakesh

Scrum Developer 8: Rajesh

You are the Product Owner

| VISION: Customers of any age group who want to have top-rated restaurant’s delicious food in one- go at their doorstep with lighting fast delivery, 24/7 availability and reliable services are SCRUM FOODS. Unlike any other food delivery app in market, our utmost priority is customer need and customer satisfaction which makes us stand out of any other food delivery app in this industry. |  |  |  |
| --- | --- | --- | --- |
| Online food delivery industry is our target segment. Users/Customers: People who want food deliveries within stipulated time at their required place | Scrum foods provide guaranteed safe food delivery in one-go of top rated licensed restaurants. Customers can receive with safe packaged food within expected time to clear their hunger. | Scrum foods will be on mobile, tablets and desktop application. Real time tracking and providing 24/7 services and customer support Product feasibility can be complex and require attention in every aspect | Open up revenue stream Be leading online food delivery app in country Create reputed brand image for other business opportunities. |

### Product Vision – Description – Notes

Customer: Registration, Login, Search and View restaurants, View restaurant's menu, Order food, Payment, Tracking, Cancel order, Feedback & Rating and Logout.

Delivery Boy: Registration, Login, View orders, Select and accept orders, Order pickup and delivery, Status updates, Payment (COD), View Feedback, Raise Issues, View Deliveries report and revenue generated, Logout.

Restaurants: Registration, Login, View Orders, Delivery Boy Verification, Payment, View Feedback, Raise Issues, View revenue generated through Scrum Food app, Logout.

Regional Admin: Admin Login, Tracking/status, Customer feedback, Managing Regional delivery boys and restaurant, View regional revenue, Issues, Refunds, View payment made to regional restaurant and Logout.

Admin: Login, Managing Regional Admin, Issues, Customer Feedback, Approval/Rejections privileges on restaurants, Delivery boy, Restaurants and Regional Admin requests, Resolve Issues and Logout

Business Owner: Login, Issues, Reports, Update payments for restaurants and delivery boys and Logout

End of Product Vision

# User Story Workshop

How to write a User story:

Take a Sticky Note and take a contract color Sketch Pen and write the user story in CAPITAL letters only. Make sure the user story is short, clear and unambiguous and one Scrum Developer can develop in one agreed sprint.

If you come across complex, big User stories… these are called epics. We can divide the epics into Themes and then into User Stories

Finalized User Stories | Count:

USER STORIES

SPRINT-1

| User Story No: 1 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A DELIVERY BOY I WANT TO REGISTER IN SCRUM FOODS SO THAT I CAN DELIVER ORDERS |  |  |  |
| BV: 500 |  | CP: 02 |  |
| ACCEPTANCE CRITERIA Registration Screen Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, Phone Number. Click on Register Button. Send Successful Notification to the user |  |  |  |

| User Story No: 02 | Tasks: 2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW ORDERS SO THAT I CAN VIEW THE LIST OF ORDERS |  |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria : View Order, Display List of orders in the tabular Form |  |  |  |

| User Story No: 3 | Tasks:2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD THE ADDRESS SO THAT I CAN GET THE ORDER TO MY ADDRESS |  |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria : Text Box to enter. Business Rules: Within the radius of 5 km |  |  |  |

| User Story No: 4 | Tasks:2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO SELECT THE PAYMENT MODE SO THAT I CAN MAKE PAYMENT OF MY CHOICE |  |  |  |
| BV: 500 |  | CP: 3 |  |
| Acceptance Criteria : Display payment modes, radio buttons to select payment modes, payments button. Business Rule. Can select only one payment mode |  |  |  |

| User Story No: 5 | Tasks:2 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| AS AN ADMIN I WANT TO VIEW THE RESTAURANTS SO THAT I CAN APPROVE THEIR REGISTRATION |  |  |  |
| BV: 500 |  | CP: 2 |  |
| ACCEPTANCE CRITERIA List of restaurant, select Restaurants, verify restaurant details, approve button, reject button, notification to the restaurant. |  |  |  |

| User Story No: 6 | Tasks:2 |  | Priority: LOW |
| --- | --- | --- | --- |
| AS ACUSTOMER I WANT TO VIEW THE PRICE SO THAT I CAN ORDER THE FOOD |  |  |  |
| BV: 50 |  | CP: 1 |  |
| Acceptance Criteria : 1. Display price in the list of menu items |  |  |  |

| User Story No:7 | Tasks:2 |  | Priority: LOW |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO VIEW THE CONTACT NUMBER OF DELIVERY BOY SO THAT I CAN CONTACT DELIVERY BOY FOR THE STATUS |  |  |  |
| BV: 50 |  | CP: 1 |  |
| Acceptance Criteria : - Display delivery boy mobile number - Display delivery boy name in tracking field - Display delivery boy picture |  |  |  |

| User Story No: 8 | Tasks:2 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO PROVIDE TIME SLOTS SO THAT CUSTOMER CAN CHECK OPENING AND CLOSING HOURS |  |  |  |
| BV: 100 |  | CP: 2 |  |
| Acceptance Criteria : - Click on restaurant dashboard - Add from time to time - Click on submit - Display updated successfully |  |  |  |

| User Story No: 9 | Tasks:2 |  | Priority: HIGH |
| --- | --- | --- | --- |
| AS A Business OWNER I WANT TO VIEW RESTAURANT REVENUE REPORT SO THAT I CAN VIEW THE RESTAURANT’S REVENUE |  |  |  |
| BV: 200 |  | CP: 3 |  |
| Acceptance Criteria : Select Reports Select Revenue Reports Select to and from date Select Region (can select all) Generate Report Download Report in EXCEL |  |  |  |

| User Story No: 10 | Tasks: 03 |  | Priority: High |
| --- | --- | --- | --- |
| AS A REG ADMIN I WANT TO MANAGE REGIONAL RESTAURANTS, SO THAT, I CAN TRACK THE PERFORMANCE OF REGIONAL RESTAURANTS. |  |  |  |
| BV: 200 |  | CP: 03 |  |
| Acceptance Criteria : CLICK ON PERFORMANCE OF RESTAURANTS SELECT FROM DATE TO DATE CLINCK ON GENERATE REPORT WHICH INCLUSES RESTAURANTS ID, NAME, REVENUE CLICK ON DOWNLOAD REPORT SHOULD BE IN EXCEL |  |  |  |

| User Story No: 11 | Tasks: 02 |  | Priority: Medium |
| --- | --- | --- | --- |
| AS ADMIN I WANT TO SEE THE REGIONAL REVENUE REPORTS, SO THAT I CAN VIEW THE REGIONAL PERFORMANCE |  |  |  |
| BV: 100 |  | CP: 03 |  |
| Acceptance Criteria : Select regional dropdown View performance of each rest of that region in tabular form which includes rest name, revenue, generated Download in excel or PDF |  |  |  |

| User Story No: 12 | Tasks: 02 |  | Priority: High |
| --- | --- | --- | --- |
| AS A CUSTOMER I WANT TO CHAT WITH REG ADMIN SO THAT I CAN REQUEST FOR REFUND |  |  |  |
| BV: 200 |  | CP: 02 |  |
| Acceptance Criteria : - BR-ALL MANDATORY - TEXT BOX FIELDS - DISPLAY ORDER ID - TEXT BOX,FOR DESCRIPTION - SUBMIT BUTTON - GENERATE ISSUE ID - DISPLAY SUCCESSFUL |  |  |  |

## Adding BV and CP to User stories

BV – Business Value

This is not the cost of Development or the complexity of the feature. Business Value is how important is this feature (user Story) to the Business. This is estimated by Scrum Currency Notes. We provide Rs 1000. Rs 500, Rs 100, Rs 50, Rs 20 and Rs 10 Denominations. These estimations are done by the Stakeholders (Clients). If different values are selected by the stakeholders, then discussions will happen, and they agree to one BV value to that user story.

CP – Complexity Points

CP is also known as Story Points (SP). CP is the effort required by the Scrum Developers to develop this feature (user story) using technology. Efforts include time taken to solve the complexity and write the code. CP is estimated by the Scrum Developers by using Poker cards. We provide pokers with values “?”, 1, 2, 3, 5, 8, 13, 20, 40, 100 and BIG. If the entire Project development takes 200 points, then this user

story coding effort will be… how many points? … Thinking in this way, Scrum Developers will give CP to the User story. ). If different values are selected by the Scrum Developers, then discussions will happen, and they agree to one CP value to that user story.

Ans: -

The Agile Manifesto is a document that outlines four core values and twelve principles for software development.

The Agile Manifesto: 4 Core Values

- Individuals and interactions over processes and tools.

- Working software over comprehensive documentation.

- Customer collaboration over contract negotiation.

- Responding to change over following a plan.

12 Principles Behind the Agile Manifesto

- Satisfy the customer through early and continuous delivery of valuable software.

- Welcome changing requirements, even late in development.

- Deliver working software frequently (from a couple of weeks to a couple of months).

- Business people and developers must work together daily.

- Build projects around motivated individuals and trust them.

- Face-to-face communication is the most effective way to convey information.

- Working software is the primary measure of progress.

- Agile processes promote sustainable development.

- Continuous attention to technical excellence and good design enhances agility.

- Simplicity—the art of maximizing the amount of work not done—is essential.

- The best architectures, requirements, and designs emerge from self-organizing teams.

- Regularly reflect on how to become more effective, then tune and adjust behavior accordingly.

Question 2 – User Stories- Acceptance Criteria-BV-CP – 40 Marks

Write minimum 40 User stories and their Acceptance Criteria along with their BV and CP

Ans: -

| User Story No: 1 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOY, I WANT TO REGISTER IN SCRUM FOODS, SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |
| ACCEPTANCE CRITERIA |  |
| Registration Screen |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |
| Phone Number. |
| Click on Register Button. |
| Send Successful Notification to the user |

| User Story No: 2 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A RESTAURANT OWNER, I WANT TO REGISTER MY RESTAURANT ON SCRUM FOODS, SO THAT I CAN OFFER FOOD DELIVERY SERVICES |  |  |
| BV: 500 | CP: 02 |
| ACCEPTANCE CRITERIA |  |
| Restaurant Registration Screen with Text Boxes for Restaurant Name, Owner Name, Address, Cuisine Type, Contact Number. Click on Register Button. Send Confirmation Email to the owner. |  |

| User Story No: 3 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER, I WANT TO BROWSE RESTAURANTS AND MENUS ON SCRUM FOODS, SO THAT I CAN PLACE AN ORDER |  |  |
| BV: 500 | CP: 02 |
| ACCEPTANCE CRITERIA |  |
| Home Screen with List of Nearby Restaurants and Search Bar. Restaurant Menu Display with Item Names, Descriptions, Prices, and Add to Cart Button. |

| User Story No: 4 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOY, I WANT TO VIEW AVAILABLE ORDERS ON SCRUM FOODS, SO THAT I CAN ACCEPT DELIVERY REQUESTS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Orders Screen with List of Available Orders Showing Restaurant Name, Customer Name, Delivery Address, Order Details, and Accept Button. Notification for New Orders. |  |  |
| User Story No: 5 | Tasks: 2 | Priority: HIGHEST |
| AS A RESTAURANT OWNER, I WANT TO RECEIVE NOTIFICATIONS FOR NEW ORDERS ON SCRUM FOODS, SO THAT I CAN PREPARE THEM TIMELY |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |
| Real-time Notification for New Orders with Order Details including Customer Name, Delivery Address, and Order Items. |

| User Story No: 6 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A CUSTOMER, I WANT TO TRACK MY ORDER STATUS ON SCRUM FOODS, SO THAT I KNOW WHEN TO EXPECT MY DELIVERY |  |  |
| BV: 500 | CP: 02 |
| ACCEPTANCE CRITERIA |  |

| User Story No: 7 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOY, I WANT TO UPDATE MY AVAILABILITY STATUS ON SCRUM FOODS, SO THAT I CAN INDICATE WHEN I'M READY FOR DELIVERY REQUESTS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Availability Toggle Button on Profile Screen. Notification Sent to System When Availability Changes. |  |  |
| User Story No: 8 | Tasks: 2 | Priority: HIGHEST |
| AS A CUSTOMER, I WANT TO ADD SPECIAL INSTRUCTIONS FOR MY ORDER ON SCRUM FOODS, SO THAT MY PREFERENCES ARE MET |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Order Checkout Screen with Special Instructions Text Box (e.g., Spice Level, Allergies, Delivery Instructions). |  |  |
| User Story No: 9 | Tasks: 2 | Priority: HIGHEST |
| AS A RESTAURANT OWNER, I WANT TO UPDATE MENU ITEMS ON SCRUM FOODS, SO THAT CUSTOMERS SEE CURRENT OFFERINGS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Menu Management Screen with Options to Add, Edit, or Delete Items. Changes Reflected Immediately on App. |  |  |
| User Story No: 10 | Tasks: 2 | Priority: HIGHEST |
| AS A CUSTOMER, I WANT TO SAVE MY FAVORITE RESTAURANTS ON SCRUM FOODS, SO THAT I CAN QUICKLY ACCESS THEM |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Favorite Restaurants Section on Home Screen. Add and Remove Option for Restaurants. |  |  |
| User Story No: 11 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY, I WANT TO VIEW EARNINGS AND PAYMENT HISTORY ON SCRUM FOODS, SO THAT I CAN TRACK MY INCOME |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Earnings Screen Showing Total Earnings, Weekly Summary, and Payment History. |  |  |
| User Story No: 12 | Tasks: 2 | Priority: HIGHEST |
| \AS A RESTAURANT OWNER, I WANT TO SET DELIVERY ZONES AND FEES ON SCRUM FOODS, SO THAT CUSTOMERS SEE ACCURATE DELIVERY COSTS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Delivery Zone Management Screen with Map Interface and Price Setting Options. |  |  |
| User Story No: 13 | Tasks: 2 | Priority: HIGHEST |
| AS A CUSTOMER, I WANT TO RATE AND REVIEW RESTAURANTS ON SCRUM FOODS, SO THAT I CAN SHARE MY EXPERIENCE |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Rating and Review Section on Restaurant Profile. Submit Rating (1-5 stars) and Write Review with Optional Text. |  |  |
| User Story No: 14 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |
| User Story No: 15 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |
| User Story No: 16 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |
| User Story No: 17 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |
| User Story No: 18 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |
| User Story No: 19 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY, I WANT TO REGISTER IN SCRUM FOODS, SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |

| User Story No: 20 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |
| User Story No: 21 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |
| User Story No: 22 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |
| User Story No: 23 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |
| User Story No: 24 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |
| User Story No: 25 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |
| User Story No: 26 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |
| User Story No: 27 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |
| User Story No: 28 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |
| User Story No: 29 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |
| User Story No: 30 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |
| User Story No: 31 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |

| User Story No: 32 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |
| User Story No: 33 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY, I WANT TO REGISTER IN SCRUM FOODS, SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |
| User Story No: 34 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY, I WANT TO REGISTER IN SCRUM FOODS, SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |

| User Story No: 35 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |
| User Story No: 36 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |
| User Story No: 37 | Tasks: 2 | Priority: HIGHEST |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |

| User Story No: 39 | Tasks: 2 | Priority: HIGHEST |
| --- | --- | --- |
| AS A DELIVERY BOY,I WANT TO REGISTER IN SCRUM FOODS,SO THAT I CAN DELIVER ORDERS |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration Screen |  |  |
| Text Boxes for User Name, Password, Nation ID, Mobile No, Email, Address, |  |  |
| Phone Number. |  |  |
| Click on Register Button. |  |  |
| Send Successful Notification to the user |  |  |
| User Story No: 40 | Tasks: 2 | Priority: HIGHEST |
| As a customer, I want to view my past orders, So that I can track my purchases and reorder items if needed. |  |  |
| BV: 500 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Notification Settings with Option to Receive Promotional Offers. |  |  |

Question 3– What is epic? Write 2 epics – 5 Marks

Business Value and Complexity Points

Ans) Epic typically refers to a large, high-level requirement or initiative that is too broad or complex to be completed in a single development cycle or iteration. Epics are often broken down into smaller, more manageable units called user stories.

This epic focuses on creating a seamless user experience for account creation, login, and profile management functionalities.

User Stories:

As a new user, I want to create an account using my email or social media credentials.

As a registered user, I want to log in securely with my credentials.

As a user, I want to edit my profile information such as name, contact details, and address.

As a user, I want to view my order history and save favorite restaurants for quicker ordering.

As a user, I want to reset my password in case I forget it.

Acceptance Criteria:

Users can register with valid email addresses or social media accounts.

Login functionality securely authenticates users.

Users can update their profile information and view order history.

Password reset functionality follows security best practices.

Changes to profile information reflect accurately in the app.

2)Epic-2-Ordering and Delivery Management:

This epic involves the core functionality of browsing restaurants, placing orders, and managing deliveries.

User Stories:

As a user, I want to browse restaurants by cuisine type, location, and ratings.

As a user, I want to view restaurant menus, including item descriptions, prices, and images.

As a user, I want to add items to my cart and proceed to checkout for payment.

As a user, I want to track the status of my order in real-time, from preparation to delivery.

As a delivery driver, I want to receive notifications for new orders, navigate to the customer's location, and mark orders as delivered.

Acceptance Criteria:

Users can search and filter restaurants based on various criteria. Restaurant menus display item details and prices accurately.

Users can add items to their cart, adjust quantities, and proceed to checkout seamlessly.

Real-time order tracking provides updates on order status, estimated delivery time, and location of the delivery driver.

Delivery drivers receive timely notifications for new orders and can update order status upon delivery.

Question 4 –What is the difference between BV and CP – 2 Marks

# Product Backlog

Your user stories will go into Product Back log

Ans: -

BV (Business Value) and CP (Critical Path) are two important concepts in project management, particularly in the

context of scheduling and prioritization.

Business Value (BV):

BV refers to the quantifiable worth or benefit that a project or task brings to an organization. It's often expressed in

financial terms but can also include non-financial factors like customer satisfaction, brand reputation, or strategic

alignment.

When prioritizing tasks or projects, those with higher BV are typically given precedence since they contribute

more directly to the organization's goals or bottom line.

BV helps stakeholders make informed decisions about resource allocation, project scope, and risk       management by

focusing efforts on activities that generate the most value.

Critical Path (CP):

CP refers to the sequence of tasks in a project that determines the minimum amount of time required to complete the project.

It identifies the longest sequence of dependent tasks and determines the shortest possible duration for completing the project.

Tasks on the critical path are crucial because any delay in them will directly impact the overall project timeline. Non-critical tasks can be delayed without affecting the project's completion date (though they may still impact other aspects like resource utilization or dependencies).

CP analysis helps project managers identify which tasks are most critical to project success and where resources should be allocated to ensure timely completion.

Question 5 –Explain about Sprint– 5 Marks

## Sprint Understanding

What is sprint Duration: 2 Weeks - Your sprint Value

Scrum is a subunit of Sprint.

What is scrum Duration: 1 day – Your scrum Value	? PBI: Product Backlog Item

Task: Unit of Work done by 1 Developer in 1 Scrum WIP: Work In Progress

Sprint Backlog

| PBI | Tasks | WIP | Done |
| --- | --- | --- | --- |

Ans: -

SPRINT:

In the context of software development and project management, a sprint is a time-boxed, iterative development period during which a specific set of tasks and goals are worked on by a development team. Sprint is a core concept in Agile methodologies, such as Scrum, which emphasizes flexibility, collaboration, and delivering value to the customer in shorter cycles. Here are the key characteristics and components of a sprint:

- Sprint Planning

  - Define the Sprint Goal

  - Select User Stories from the Product Backlog

  - Estimate and commit to work

- Daily Stand-up (Scrum)

  - 15-minute daily meeting to discuss:

    - What was done yesterday?

    - What will be done today?

    - Any blockers?

- Development & Testing

  - Team works on designing, building, and testing the selected features

- Sprint Review

  - Demonstration of completed work to stakeholders

  - Gather feedback

- Sprint Retrospective

  - Team reflects on what went well, what didn’t

  - Plan improvements for next sprint

●Time Frame:

A sprint typically has a fixed duration, often ranging from 1 to 4weeks. The duration is consistent across all   sprints to provide a predictable cadence for development and planning.

●Goals and Objectives:

At the beginning of each sprint, the development team, along with stakeholders, selects a set of user stories, features, or tasks to work on during that sprint. These items are collectively referred to as the sprint backlog.

●Planning:

During sprint planning, the development team breaks down the selected items from the product backlog into smaller tasks and estimates the effort required for each task. The team commits to completing these tasks within the sprint duration.

●Daily Stand-ups:

Throughout the sprint, the team holds daily stand-up meetings (also known as daily scrums) to discuss progress, obstacles, and plans. Each team member shares what they've accomplished, what they're working on, and any challenges they're facing. These meetings foster communication and collaboration.

●Development:

The development team works on the tasks identified in the sprint backlog. They collaborate closely, often using techniques like pair programming and frequent code reviews to ensure high-quality work.

●Continuous Integration:

Developers integrate their code changes into the main codebase regularly, ensuring that the software remains functional and stable throughout the sprint.

●Testing:

Testing is an integral part of a sprint. Automated tests are run to validate code changes, and manual testing may be conducted to ensure the quality of the software.

●Review and Demo:

At the end of the sprint, the development team conducts a sprint review and demo. They showcase the completed work to stakeholders, gathering feedback and validation. This helps ensure that the delivered features align with expectations.

●Retrospective:

Following the review and demo, the team holds a sprint retrospective. They reflect on what went well during the sprint, what could be improved, and actions to take in the next sprint. The retrospective encourages continuous improvement.

●Incremental Development:

sprint results in a potentially shippable product increment, meaning that at the end of each sprint, a new version of the software is available with additional features or improvements.

●Adaptability:

Agile methodologies emphasize adaptability and the ability to respond to changing requirements. If new priorities or insights emerge, adjustments can be made in subsequent sprints. Sprints allow development teams to iteratively deliver value to customers and stakeholders in a controlled and predictable manner. By breaking down the work into manageable chunks and continuously seeking feedback, Agile teams can enhance collaboration, reduce risk, and improve the overall quality of the software being developed

Question 6 – Explain Product backlog and sprint back log– 5 Marks

Sprint Planning Meeting: All 8 Scrum Developers will gather before the sprint starts and understand how many user stories, they can develop in 1 sprint (2 weeks), and move them from the product Backlog to the sprint Backlog. They take inputs from Sprint Retrospective meeting.

Scrum Meeting – Daily Stand-up Meeting

End of every Scrum, Scrum Developers will participate in Scrum meeting. Here they must answer 3 Questions.

- What task did you work in this scrum?

- What task will you work on next scrum?

- Any Challenges/impediments? When you will complete the user story?

Ans: -

Product Backlog:

Definition:

The Product Backlog is a prioritized list of all desired work on the project. It serves as the single source of

requirements for any changes to be made to the product.

It's a dynamic document that evolves as more is learned about the product and customer needs

change.

Ownership:

The Product Backlog is owned and managed by the Product Owner, who is responsible for maximizing

the value of the product and ensuring that the team is working on the most valuable items.

Content:

The items in the Product Backlog can include new features, enhancements, bug fixes, technical work, or

any other work that adds value to the product.

These items are typically expressed as user stories, epics, or other forms of requirements, and they are

prioritized based on their value to the product and the stakeholders.

Planning Horizon:

The Product Backlog provides a long-term view of the work to be done on the product, covering multiple

releases or iterations.

It helps guide the overall direction and strategy for the product, allowing the team to plan and adapt as

necessary to meet business objectives.

Sprint Backlog:

Definition:

The Sprint Backlog is a subset of the Product Backlog that contains the work selected for the current

sprint.

It represents the plan for how the team will achieve the sprint goal and deliver a potentially shippable

product increment by the end of the sprint.

Ownership:

The Sprint Backlog is owned by the Development Team, who are responsible for selecting the items from

the Product Backlog, breaking them down into tasks, and completing the work during the sprint.

Content:

The Sprint Backlog typically includes user stories or other Product Backlog items that have been

decomposed into smaller, actionable tasks.

These tasks are estimated, assigned to team members, and tracked throughout the sprint to ensure

progress towards the sprint goal.

Planning Horizon:

The Sprint Backlog provides a short-term view of the work to be done during the current sprint, typically

covering a time frame of one to four weeks.

It helps the team focus on the immediate priorities and commitments for the sprint, allowing for

flexibility and adaptation as they work towards the sprint goal.

Question 7 – What is impediments log? write 2 impediments – 5 Marks

Impediments Log:

All challenges faced by the team will be logged in this impediments log

Once the Sprint is completed

- From the Done state of the sprint Backlog, we will product Increment and we can deliver it to the client

- Sprint Retrospective meeting: Only the Scrum Developers will participate and will discuss about Challenges faced and come up with lessons learnt. We can use these lessons learnt in Sprint planning meeting to select user stories for the next sprint.

- Sprint Review meeting: All Stakeholders like Scrum Developers, Product owner, Scrum master, Client, 3rd party reviewers will participate. What they discuss is

  - Velocity – How many CP is covered in this sprint

  - Sprint Burn Down Chart

  - Product Burn Down Chart

  - Product insights for improvement

## Sprint 1

Start Time: 11:00 AM End Time: 13:00 Duration: 2 hrs

#### Sprint Planning Meeting

Participants

Discussion Points: Discussed on the Sprint Velocity and the BV with the user stories. Discussed with the associates on resources provided to them and also communicated to the team on sprint duration as well as expectations from the client.

User Stories Selected: 10 (MVP)

Sprint Backlog

| PBI | Tasks | WIP | Done |
| --- | --- | --- | --- |
| 10 | 20 | 0 | 10 |

Prepare Tasks from PBI

How many Scrums, we will have in this sprint? Allocate Tasks to Developers

## Scrum 1

Start Time: End Time: Duration:

Participant and Task Selected

Scrum Meeting

End of every Scrum, Scrum Developers will participate in Scrum meeting. Here they must answer 3 Questions.

- What task did you work in this scrum?

- What task will you work on next scrum?

- Any Challenges/impediments? When you will complete the user story?

Scrum 2

Scrum 3

Scrum 4

Repeat the same activities for all scrums

## Sprint 1 – Closing Activities

From the Done state of the sprint Backlog, we will product Increment and we can deliver it to the client What is the Product Increment we made now?

Sprint Retrospective meeting: Only the Scrum Developers will participate and will discuss about Challenges faced and come up with lessons learnt. We can use these lessons learnt in Sprint Planning Meeting to select user stories for the next sprint.

Write here

Sprint Review meeting: All Stakeholders like Scrum Developers, Product owner, Scrum master, Client, 3rd party reviewers will participate. What they discuss is

We as team,

Write here

Ans: -

Impediments Log:

The impediments log is typically maintained by the Scrum Master, although it can be accessible to the

entire team.

It contains a list of all obstacles or impediments that are hindering the team's progress in completing

their work.

Each impediment is described briefly, including details such as its impact on the team, who is affected,

and any potential solutions or actions needed to resolve it.

The log is updated regularly during sprint retrospectives, daily stand-up meetings, or whenever new

impediments arise.

The Scrum Master is responsible for facilitating discussions around impediments, prioritizing them

based on their severity and impact, and working with the team to find solutions.

Impediments for Scrum Food Delivery App:

- Vendor API Integration Delay:

Description: The development team is facing delays in integrating the vendor's API into the app, which is

essential for real-time menu updates and order processing.

Impact: Without the API integration, the app's functionality is limited, affecting user experience and

potentially leading to customer dissatisfaction.

Resolution: The Scrum Master collaborates with the vendor and development team to expedite the API

integration process, explores alternative solutions, or adjusts the sprint backlog to focus on other high-

priority tasks while awaiting the integration.

2)Network Connectivity Issues for Delivery Drivers:

Description: Delivery drivers using the app report intermittent network connectivity issues, causing delays

in receiving orders and updating order status.

Impact: The network connectivity issues disrupt the smooth operation of the delivery process, leading to

delays in order deliveries and potentially impacting customer satisfaction.

Resolution: The development team investigates the root cause of the network connectivity issues, works

on optimizing the app's network communication protocols, and implements offline functionality to allow

delivery drivers to continue working even in low or no network connectivity areas

| Impediment | Description | Impact | Resolution |
| --- | --- | --- | --- |
| Delivery Partner Shortage in a Specific Region Technical Issue Causing Intermittent order Processing Failure | There is a shortage of delivery partners in a specific region, resulting in delays in order deliveries. A technical Issue is causing intermittent failures in order Processing leading to incomplete or Failed order | - Increased delivery times - Potential loss of customers in the affected region Incomplete or Failed order processing customer dissatisfaction and loss of trust | - Explore hiring incentives or bonuses for delivery partners in the region - Collaborate with local delivery companies or expand recruitment efforts to address the shortage Conduct a through investigation to identify the root cause of the technical issue – Implement fixes or workarounds to stabilize the order processing system- communicate transparently with customers about the issue and expected resolution timeframe |

Question 8 – Explain Velocity of the Team – 1 Marks

Velocity – How many CP is covered in this sprint

Ans: -

VELOCITY OF THE TEAM:

Velocity refers to the measure of the amount of work a development team can complete during a sprint.

The calculation of velocity is performed by the development team itself, as they are responsible for

estimating the effort required to complete each user story or backlog item.

Story point estimation:

Story point estimation is a technique used in agile software development to estimate the effort required

for a specific task or user story. It's a relative measure of complexity rather than a fixed time unit. Team

members assign story points based on their understanding of the work involved, considering factors like

complexity, effort, and uncertainty. The actual time a story point represents can vary from team to team.

For some, it might equate to hours, while for others, it might represent days. It's important to establish a

consistent baseline within the team so that story point estimates can be used effectively for planning and

prioritization.

Tracking completed work:

Tracking completed work in Agile development typically involves calculating the total story points

completed by the team over a specific time frame, usually a sprint or iteration.

Here's how you can calculate completed work:

Identify Completed Stories: At the end of the sprint or iteration, review the user stories or tasks that were

completed and accepted as done.

Sum Story Points: Add up the story points assigned to all the completed user stories. Exclude any story

points that were not fully finished or accepted during the sprint.

Calculate Total Completed Work: The sum of story points completed represents the total completed work

for that sprint. This completed work can be used to calculate the team's velocity for that specific sprint, as

mentioned in the previous response. It provides insights into the team's capacity and helps with future

sprint planning and estimation.

Summing story points:

Summing story points involves adding up the numerical values assigned to individual user stories or

tasks during the estimation process in Agile development. Story points are used to represent the effort,

complexity, and size of a piece of work relative to other items on the backlog. Here's how you can sum

story points:

●List Completed User Stories:

Gather a list of user stories or tasks that have been completed during a specific sprint or iteration.

- Identify Story Point Values:

Each user story or task should have a story point value assigned to it during the estimation process. These

values are usually relative, such as 1, 2, 3, 5, 8, 13, etc., representing increasing levels of complexity or

effort.

Question 9 – Draw Sprint Burn down Charts n Product Burn Down Charts– 3 Marks

Sprint Burn down Chart :

Product Burn down Chart:

Question 10 – Explain about Product Grooming – 2 Marks

Product insights for improvement

Used for product grooming

Ans: -

Product grooming, also known as backlog grooming or refinement, is an essential activity in Agile

methodologies like Scrum. It involves preparing the product backlog for upcoming sprints by refining and

prioritizing items to ensure they are ready for implementation.

Here's a detailed explanation of product grooming:

Purpose:

The main goal of product grooming is to ensure that the product backlog contains well- defined, prioritized,

and estimable items that are ready for implementation in future sprints.

It helps the product owner and development team maintain a clear understanding of the product vision,

user needs, and upcoming work, facilitating effective planning and execution.

Activities Involved:

Reviewing and Prioritizing: The product owner reviews the items in the product backlog, considering

feedback from stakeholders, market changes, and business priorities. Items are prioritized based on their

value to the product and customers.

Refining User Stories:

User stories or backlog items are refined to ensure they are clear, concise, and actionable. This may

involve breaking down large items into smaller ones, adding acceptance criteria, and clarifying

requirements.

Estimation:

The development team estimates the effort required to complete each backlog item, using techniques

like story points or hours. This helps in capacity planning and sprint commitment.

Removing or Archiving Obsolete Items: Outdated or unnecessary items are removed from the backlog to

maintain its relevance and focus on the most valuable work.

Participants:

Product Owner: The product owner leads the grooming sessions, providing guidance on priorities and

requirements.

Question 11 – Explain the roles of Scrum Master and Product Owner – 3 Marks

Team Experiences with Sprint 1

Scrum Master:

#### Product Owner

You acted as Product Owner.

**

Ans: -

Scrum Master:

Servant Leader: The Scrum Master serves the Scrum Team and the organization by facilitating

Scrum events, removing impediments, and coaching the team on Agile principles and

practices.

Process Facilitator: They ensure that the Scrum framework is understood and enacted properly. This

includes organizing Scrum events (such as Sprint Planning, Daily Standups, Sprint Review, and Sprint

Retrospective) and helping the team follow Scrum practices.

Obstacle Remover: The Scrum Master helps remove any impediments hindering the team's progress. This

might involve addressing issues within the team, coordinating with other teams or stakeholders, or

escalating issues to higher levels of management for resolution.

Protective Shield: They shield the team from external interference, allowing the team to focus on their work

during the Sprint.

Coach: The Scrum Master coaches the team on Agile principles, practices, and values. They help the

team continuously improve by fostering a culture of learning and experimentation.

Product Owner:

Visionary: The Product Owner is responsible for creating and communicating the vision for the product.

They have a deep understanding of the market, customer needs, and business goals.

Stakeholder Liaison: They represent the stakeholders and their interests to the Scrum Team. This

involves gathering feedback, managing expectations, and prioritizing requirements based on

business value.

Product Backlog Management: The Product Owner maintains and prioritizes the Product Backlog, which

is a prioritized list of all the work that needs to be done on the project. They ensure that the Product Backlog

is visible, transparent, and understood by everyone involved.

Requirement Refinement: They work with the Scrum Team to refine the requirements in the Product

Backlog, ensuring that they are clear, feasible, and well-understood by the team.

Decision Maker: The Product Owner makes decisions about what features should be included in each

Sprint and what order they should be developed in. They have the authority to accept or reject work done

by the team based on whether it meets the acceptance criteria and delivers value to the customer.

Question 12 – Explain all Meetings Conducted in Scrum Project – 8 Marks

**

Ans: -

Sprint Planning:

This meeting kicks off each sprint, which is a time-boxed iteration of work, usually spanning 2-4 weeks.

During this meeting, the Scrum team, including the Product Owner, Scrum Master, and Development

Team, collaborates to determine which backlog items (user stories, features, etc.) will be worked on in

the upcoming sprint. The team also breaks down these items into tasks and estimates the effort required.

Daily Stand-up (Daily Scrum):

Held daily during the sprint, this short meeting aims to facilitate quick and focused communication

among team members. Each team member answers three key questions: What did I accomplish since

the last stand-up? What will I work on until the next stand-up? Are there any obstacles or impediments

in my way? This meeting helps keep everyone aligned and informed about progress and challenges.

Sprint Review:

At the end of each sprint, the team holds a review meeting to showcase the work completed during the

sprint to stakeholders, customers, and the Product Owner. The team demonstrates the potentially

shippable product increment and gathers feedback. Based on this feedback, the Product Owner can

update the backlog.

Sprint Retrospective:

Also held at the end of each sprint, the retrospective is a dedicated time for the team to reflect on them

processes and practices. The team discusses what went well, what could be improved, and any

potential changes they'd like to make in the next sprint to enhance their efficiency and effectiveness.

Backlog Refinement (Grooming):

While not officially part of the Scrum events, backlog refinement is an important ongoing activity. During

these sessions, the team and the Product Owner review and refine backlog items, adding details,

clarifications, and estimates to make them ready for inclusion in future sprints.

Product Backlog Refinement:

This meeting focuses on refining the product backlog items. The team and the Product Owner discuss

and clarify requirements, priorities, and any changes needed in the backlog items. This ensures that the

backlog is well-prepared for upcoming sprints.

Release planning:

This meeting occurs at the start of the project or major release and involves the product owner,

development team, and stakeholders. It aims to discuss and plan the high level scope, timeline, and goals

for the project.

Adhoc meetings:

These meetings may be schedules as needed to address specific topics or issues, such as resolving

impediments, discuss technical challenges, or conducting additional planning or collaboration sessions

Question 13 – Explain Sprint Size and Scrum Size– 2 Marks

**

Ans: -

In Scrum, a "sprint" is a time-boxed iteration during which the development Teamworks to deliver a

potentially shippable product increment. The length of a sprints referred to as the "sprint duration" and is

usually fixed throughout the project. Common sprint durations are 1 to 4 weeks. The choice of sprint

duration depends on factors such as team velocity, project complexity, and business needs. A shorter

sprint encourages more frequent

Opportunities for feedback and adaptation, while a longer sprint provides more time for development.

Scrum Team Size:

The Scrum team size refers to the number of individuals who collectively contribute to the product's

development.

A Scrum team consists of three key roles: the Product Owner, the Scrum Master, and the Development

Team. The   Development Team, in particular, is responsible for creating the product increment. Scrum

recommends that the Development Team size be kept small, typically between 3 to 9 members, to

facilitate effective communication, collaboration, and decision-making.

Question 14 – Explain DOR and DOD – 2 Marks

Ans: -

Definition of Ready (DOR):

The Definition of Ready outlines the criteria that a product backlog item (user story,

feature, task, etc.) should meet before it is considered ready to be taken into a sprint for

development. The DOR ensures that the item is well-defined, understood, and prepared

for efficient development. The specific criteria in the DOR can vary from team to team, but

commonly include elements such as:

  - Clear description and acceptance criteria: The item's requirements are clearly stated, and the  conditions for its successful completion are well-defined.

  - Dependencies identified: Any dependencies on external factors, teams, or resources are  identified and addressed.

  - Estimable: The team has enough information to provide a reasonable estimate of the effort required.

  - Testable: It's possible to determine whether the item has been successfully implemented through testing.

  - Minimal ambiguity: The item's details are clear, and any uncertainties are resolved.

Definition of Done (DOD):

The Definition of Done outlines the criteria that must be met for a product increment or backlog item to

be considered complete and potentially shippable. The DOD ensures that

The team maintains a consistent level of quality and completeness in their work. The specific criteria in

the DOD can vary based on the team's standards, the nature of the project, and the industry, but

commonly include elements such as:

- Code complete: All development work is finished, including coding, testing, and integration.

- Peer-reviewed: Code has been reviewed by other team members for quality and adherence to coding standards.

- Automated tests passed: Automated tests (unit tests, integration tests,etc.) have been

successfully executed and passed.

- Functional requirements met: The item meets all specified acceptance criteria and functional requirements.

- Documentation updated: Any necessary documentation, user guides, or technical

documentation has been updated.

Question 15 – Explain Prioritization Techniques and MVP – 3 Marks

**

Ans: -

Prioritization techniques are methods used to determine the order in which tasks, features, or items

should be addressed in a project. These techniques help teams allocate resources effectively and focus

on delivering the most valuable work first. Some common prioritization techniques include:

MoSCoW:

This technique categorizes items into Must have, should have, could have, and won’t have

categories. It helps clarify essential features from those that are optional or lower priority.

Weighted Shortest Job First (WSJF):

WSJF assigns a priority score to each item based on factors like business value, time sensitivity, and risk.

Items with higher scores are considered more important to work on.

Kano Model:

This model categorizes features into Basic Needs, Performance Needs, and Delighters. It helps prioritize

based on how features impact user satisfaction.

Value vs. Effort Matrix:

Items are plotted on a matrix based on their potential value and effort required. This helps identify quick wins and high-value tasks.

Relative Prioritization:

Teams compare items pairwise to determine which is more important. This helps create a relative ranking of items.

Buy a Feature:

Stakeholders are given a budget to 'buy' features, which helps prioritize features based on how much value they see in them.

Minimum Viable Product (MVP):

An MVP is the smallest version of a product that includes just enough features to provide value to early adopters and gather feedback. The MVP approach helps validate assumptions, learn from users, and iteratively build upon a product's foundation.

It involves:

●Core Functionality:

An MVP focuses on delivering the core functionalities that address the primary needs or pain points of the target users.

●Minimal Features:

The MVP omits non-essential features to avoid unnecessary complexity and expedite development.

●Testing Hypotheses:

The MVP tests assumptions and hypotheses about user behavior, market demand, and product viability.

●Iterative Development:

Based on user feedback, the product is refined and expanded in subsequent iterations, gradually adding more features.

Question 16 – Difference between Business Analyst n Product Owner – 3 Marks

**

Ans: -

| Aspect | Business Analyst | Product Owner |
| --- | --- | --- |
| Focus | Business processes and requirements analysis | Product vision, strategy, and prioritization |
| Responsibilities | - Analyzing business needs and requirements - Documenting requirements - Facilitating communication between stakeholders - Supporting solution design | - Defining and communicating product vision - Prioritizing features and requirements - Managing the product backlog - Making decisions about what to build next |
| Stakeholder Interaction | Interacts with various stakeholders including users, subject matter experts, and development teams | Interacts with stakeholders including customers, users, development teams, and other business units |
| Decision Making | Provides input into decision-making processes regarding business solutions | Makes decisions about the product direction, features, and priorities |
| Team Collaboration | Collaborates closely with development teams to ensure requirements are understood and implemented correctly | Works closely with development teams to ensure that the product backlog is clear, prioritized, and actionable |
| Metrics and Success | May measure success based on project efficiency, cost savings, or process improvements | Measures success based on the value delivered to customers, user satisfaction, and product performance in the market |
| Ownership | Typically, does not have ownership over the product itself but over the analysis and requirements documentation | Has ownership over the product vision, strategy, and backlog management |
| Role in Agile | Can play a role in Agile projects as a liaison between business stakeholders and development teams, ensuring that requirements are well-understood and implemented effectively | Plays a key role in Agile projects as the primary person responsible for defining and prioritizing the product backlog, ensuring that the development team delivers value to the customer |

Question 17 – Prepare a sample Resume of 3yrs exp Product Owner – 3 Marks

Mohammed Taher Yousuf

Ph No- 917265216

E- Mail – taheryousuf232@gmail.com

Objective:

Dynamic and results-driven Product Owner with 3 years of experience in Agile software development environments. Proven track record of successfully leading cross-functional teams to deliver high-quality products that meet customer needs and drive business growth. Seeking to leverage my skills and expertise in a challenging Product Owner role.

Professional Experience:

Product Owner

[Accenture], [Hyderabad]

- Defined and communicated the product vision, strategy, and roadmap to stakeholders and development teams.

- Collaborated with stakeholders to gather and prioritize product requirements, ensuring alignment with business goals and customer needs.

- Managed the product backlog, prioritized user stories, and maintained a clear and actionable roadmap for development sprints.

- Worked closely with development teams to ensure that user stories were well- understood and delivered according to acceptance criteria and quality standards.

- Conducted user acceptance testing (UAT) and gathered feedback to iterate on product features and enhancements.

- Monitored product performance and conducted market research to identify opportunities for product improvements and innovation.

Junior Product Owner [TCS], [Hyderabad]

- Assisted the Product Owner in defining product vision, strategy, and roadmap.

- Collaborated with stakeholders to gather and analyse product requirements, user stories, and acceptance criteria.

- Supported backlog refinement sessions and sprint planning meetings, ensuring that development teams had a clear understanding of priorities and objectives.

- Conducted user research and gathered feedback to inform product decisions and improvements.

- Assisted in conducting user acceptance testing (UAT) and tracking defects to ensure product quality and usability.

Education:

- B- Tech

Skills:

- Agile Methodologies (Scrum, Kanban)

- Product Management

- Stakeholder Management

- Requirement Gathering and Analysis

- User Story Writing

- Product Backlog Management

- Prioritization Techniques

- User Acceptance Testing (UAT)

- Market Research and Analysis

- Communication and Collaboration

Languages:

- Proficient in English, Hindi, Odiya