Scrum Project – Janhavi 

Question No 1 – Agile Manifesto

Four main Values

Individuals and interactions over processes and tools

Working software over comprehensive documentation

Customer collaboration over contract negotiation

Responding to change over following a plan

Twelve Principles of Agile Software

1.Satisfy the customer through early and continuous delivery of valuable software.

2.Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.

3.Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.

4.Business people and developers must work together daily throughout the project.

5.Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.

6. The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

7. Working software is the primary measure of progress.

8. Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.

9. Continuous attention to technical excellence and good design enhances agility.

10. Simplicity--the art of maximizing the amount of work not done--is essential.

11.The best architectures, requirements, and designs emerge from self-organizing teams.

12.At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behaviour accordingly.

Question No 2

# USER STORIES

| SPRINT-1 User Story No: 2 | Tasks: - 3 | Priority: - High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO REGISTER IN SCRUM FOODS SO THAT I CAN PLACE ORDERS |  |  |
| BV: 500 | CP: 03 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration screen with Name, Email, Mobile, Password. Successful notification sent. |  |  |

| SPRINT-1 User Story No: 3 | Tasks: - 4 | Priority: - High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO LOG IN WITH CREDENTIALS SO THAT I CAN ACCESS ACCOUNT |  |  |
| BV: 200 | CP: 02 |  |
| ACCEPTANCE CRITERIA |  |  |
| Login form, validation, error on wrong input, success on valid credentials. |  |  |

| SPRINT-1 User Story No: 4 | Tasks: - 3 | Priority: - Medium |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO SEARCH FOR RESTAURANTS BY NAME OR CUISINE SO THAT I CAN FIND FOOD EASILY |  |  |
| BV: 100 | CP: 05 |  |
| ACCEPTANCE CRITERIA |  |  |
| Search bar, results displayed based on keywords. |  |  |

| SPRINT-1 User Story No: 5 | Tasks: - 3 | Priority: - Medium |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO BROWSE THE MENU OF A RESTAURANT SO THAT I CAN DECIDE WHAT TO ORDER |  |  |
| BV: 200 | CP: 05 |  |
| ACCEPTANCE CRITERIA |  |  |
| Menu screen with item name, price, and image. |  |  |

| SPRINT-1 User Story No: 6 | Tasks: - 2 | Priority: - Medium |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO ADD ITEMS TO A CART SO THAT I CAN REVIEW BEFORE CHECKOUT |  |  |
| BV: 200 | CP: 05 |  |
| ACCEPTANCE CRITERIA |  |  |
| Add to Cart button, items stored, update/remove options. |  |  |

| SPRINT-1 User Story No: 7 | Tasks: - 2 | Priority: - High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO APPLY COUPON CODES SO THAT I CAN GET DISCOUNTS |  |  |
| BV: 500 | CP: 03 |  |
| ACCEPTANCE CRITERIA |  |  |
| Coupon box, validation, discount applied. |  |  |

| SPRINT-1 User Story No: 8 | Tasks: - 5 | Priority: - High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO PAY ONLINE SO THAT I CAN COMPLETE PURCHASE SECURELY |  |  |
| BV: 500 | CP: 07 |  |
| ACCEPTANCE CRITERIA |  |  |
| Payment gateway integration, confirmation message. |  |  |

| SPRINT-1 User Story No: 9 | Tasks: - 4 | Priority: - High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO PAY BY CASH ON DELIVERY SO THAT I CAN ORDER WITHOUT ONLINE PAYMENT |  |  |
| BV: 500 | CP: 03 |  |
| ACCEPTANCE CRITERIA |  |  |
| COD option on checkout page. |  |  |

| SPRINT-1 User Story No: 10 | Tasks: - 2 | Priority: - Medium |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO TRACK ORDER LIVE SO THAT I CAN KNOW WHEN IT WILL BE DELIVERED |  |  |
| BV: 200 | CP: 07 |  |
| ACCEPTANCE CRITERIA |  |  |
| Map integration, status updates (Preparing, On the way, Delivered). |  |  |

| SPRINT-1 User Story No: 11 | Tasks: - 6 | Priority: - High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO CANCEL ORDER BEFORE PREPARED SO THAT I CAN AVOID CHARGES |  |  |
| BV: 500 | CP: 05 |  |
| ACCEPTANCE CRITERIA |  |  |
| Cancel button visible until restaurant accepts order. |  |  |

| SPRINT-1 User Story No: 12 | Tasks: - 4 | Priority: - High |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO RATE AND REVIEW RESTAURANTS SO THAT I CAN SHARE FEEDBACK |  |  |
| BV: 500 | CP: 05 |  |
| ACCEPTANCE CRITERIA |  |  |
| 1–5 star rating, comment section. |  |  |

| SPRINT-1 User Story No: 13 | Tasks: - 3 | Priority: - Medium |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO SEE ORDER HISTORY SO THAT I CAN REORDER EASILY |  |  |
| BV: 50 | CP: 03 |  |
| ACCEPTANCE CRITERIA |  |  |
| List of past orders with reorder option. |  |  |

| SPRINT-1 User Story No: 14 | Tasks: - 5 | Priority: - High |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO LOG IN SO THAT I CAN ACCESS DELIVERIES |  |  |
| BV: 500 | CP: 03 |  |
| ACCEPTANCE CRITERIA |  |  |
| Secure login form. |  |  |

| SPRINT-1 User Story No: 15 | Tasks: - 4 | Priority: - Medium |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO SEE AVAILABLE DELIVERY REQUESTS SO THAT I CAN ACCEPT JOBS |  |  |
| BV: 100 | CP: 05 |  |
| ACCEPTANCE CRITERIA |  |  |
| List of pending delivery requests. |  |  |

| SPRINT-1 User Story No: 16 | Tasks: - 6 | Priority: - Medium |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO ACCEPT OR REJECT ORDER SO THAT I CAN MANAGE DELIVERIES |  |  |
| BV: 50 | CP: 05 |  |
| ACCEPTANCE CRITERIA |  |  |
| Accept/Reject button, system updates. |  |  |

| SPRINT-1 User Story No: 17 | Tasks: - 6 | Priority: - High |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO SEE PICKUP LOCATION SO THAT I CAN COLLECT FOOD FROM RESTAURANT |  |  |
| BV: 500 | CP: 03 |  |
| ACCEPTANCE CRITERIA |  |  |
| Map or address displayed. |  |  |

| SPRINT-1 User Story No: 18 | Tasks: - 3 | Priority: - Medium |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO SEE DELIVERY LOCATION SO THAT I CAN DELIVER TO CUSTOMER |  |  |
| BV: 100 | CP: 03 |  |
| ACCEPTANCE CRITERIA |  |  |
| Address with map directions. |  |  |

| SPRINT-1 User Story No: 19 | Tasks: - 7 | Priority: - Medium |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO UPDATE DELIVERY STATUS SO THAT I CAN NOTIFY CUSTOMER |  |  |
| BV: 100 | CP: 07 |  |
| ACCEPTANCE CRITERIA |  |  |
| Status update button, notification to customer. |  |  |

| SPRINT-2 User Story No: 20 | Tasks: - 4 | Priority: - Medium |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO SEE COMPLETED DELIVERIES SO THAT I CAN CHECK WORK RECORD |  |  |
| BV: 50 | CP: 03 |  |
| ACCEPTANCE CRITERIA |  |  |
| History page with list of completed orders. |  |  |

| SPRINT-2 User Story No: 21 | Tasks: - 6 | Priority: - low |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO RECEIVE EARNINGS REPORT SO THAT I CAN KNOW INCOME |  |  |
| BV: 50 | CP: 05 |  |
| ACCEPTANCE CRITERIA |  |  |
| Earnings summary, daily/weekly/monthly. |  |  |

| SPRINT-2 User Story No: 22 | Tasks: - 5 | Priority: - Medium |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO REGISTER RESTAURANT SO THAT I CAN RECEIVE ORDERS |  |  |
| BV: 10 0 | CP: 07 |  |
| ACCEPTANCE CRITERIA |  |  |
| Registration form with business license. |  |  |

| SPRINT-2 User Story No: 23 | Tasks: -6 | Priority: - High |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO LOG IN SO THAT I CAN MANAGE ACCOUNT |  |  |
| BV: 500 | CP: 03 |  |
| ACCEPTANCE CRITERIA |  |  |
| Login screen. |  |  |

| SPRINT-2 User Story No: 24 | Tasks: - 3 | Priority: - High |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO ADD/EDIT/DELETE MENU ITEMS SO THAT I CAN MANAGE OFFERINGS |  |  |
| BV: 500 | CP: 07 |  |
| ACCEPTANCE CRITERIA |  |  |
| CRUD operations on menu items. |  |  |

| SPRINT-2 User Story No: 25 | Tasks: - 7 | Priority: - Medium |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO SEE INCOMING ORDERS SO THAT I CAN PREPARE FOOD |  |  |
| BV: 100 | CP: 07 |  |
| ACCEPTANCE CRITERIA |  |  |
| Order dashboard with real-time updates. |  |  |

| SPRINT-2 User Story No: 26 | Tasks: - 5 | Priority: - Medium |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO UPDATE ORDER STATUS SO THAT I CAN ARRANGE DELIVERY |  |  |
| BV: 100 | CP: 05 |  |
| ACCEPTANCE CRITERIA |  |  |
| Status buttons with live updates. |  |  |

| SPRINT-2 User Story No: 27 | Tasks: - 6 | Priority: - Medium |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO VIEW SALES REPORT SO THAT I CAN TRACK REVENUE |  |  |
| BV: 100 | CP: 05 |  |
| ACCEPTANCE CRITERIA |  |  |
| Report screen with filters. |  |  |

| SPRINT-2 User Story No: 28 | Tasks: - 6 | Priority: - Medium |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO SET WORKING HOURS SO THAT I CAN RESTRICT ORDERS TO OPEN TIMES |  |  |
| BV: 100 | CP: 03 |  |
| ACCEPTANCE CRITERIA |  |  |
| Time slot settings. |  |  |

| SPRINT-2 User Story No: 29 | Tasks: - 8 | Priority: - Medium |
| --- | --- | --- |
| AS A ADMIN I WANT TO APPROVE RESTAURANT REGISTRATIONS SO THAT I CAN VERIFY BUSINESSES |  |  |
| BV: 100 | CP: 05 |  |
| ACCEPTANCE CRITERIA |  |  |
| Approval dashboard. |  |  |

| SPRINT-3 User Story No: 30 | Tasks: - 12 | Priority: - High |
| --- | --- | --- |
| AS A ADMIN I WANT TO MANAGE CUSTOMERS SO THAT I CAN HANDLE MISUSE |  |  |
| BV: 500 | CP: 03 |  |
| ACCEPTANCE CRITERIA |  |  |
| Customer list with block/unblock option. |  |  |

| SPRINT-3 User Story No: 31 | Tasks: - 2 | Priority: - Medium |
| --- | --- | --- |
| AS A ADMIN I WANT TO MANAGE DELIVERY BOYS SO THAT I CAN KEEP SYSTEM SECURE |  |  |
| BV: 100 | CP: 03 |  |
| ACCEPTANCE CRITERIA |  |  |
| Delivery boy management screen. |  |  |

| SPRINT-3 User Story No: 32 | Tasks: - 5 | Priority: - Medium |
| --- | --- | --- |
| AS A ADMIN I WANT TO VIEW OVERALL SALES REPORTS SO THAT I CAN MONITOR PERFORMANCE |  |  |
| BV: 500 | CP: 07 |  |
| ACCEPTANCE CRITERIA |  |  |
| Dashboard with charts. |  |  |

| SPRINT-3 User Story No: 33 | Tasks: - 4 | Priority: - Medium |
| --- | --- | --- |
| AS AN ADMIN I WANT TO SET COMMISSION PERCENTAGES SO THAT I CAN AUTOMATE REVENUE |  |  |
| BV: 100 | CP: 05 |  |
| ACCEPTANCE CRITERIA |  |  |
| Commission setup screen. |  |  |

| SPRINT-3 User Story No: 34 | Tasks: - 5 | Priority: - Medium |
| --- | --- | --- |
| AS A ADMIN I WANT TO MANAGE COUPON CODES SO THAT I CAN OFFER PROMOTIONS |  |  |
| BV: 100 | CP: 03 |  |
| ACCEPTANCE CRITERIA |  |  |
| Create/edit/delete coupon feature. |  |  |

| SPRINT-3 User Story No: 35 | Tasks: - 2 | Priority: - Medium |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO SAVE MULTIPLE ADDRESSES SO THAT I CAN ORDER FASTER |  |  |
| BV: 50 | CP: 05 |  |
| ACCEPTANCE CRITERIA |  |  |
| Address book. |  |  |

| SPRINT-3 User Story No: 36 | Tasks: - 4 | Priority: - Medium |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO SAVE CARD DETAILS SECURELY SO THAT I CAN CHECKOUT FASTER |  |  |
| BV: 100 | CP: 05 |  |
| ACCEPTANCE CRITERIA |  |  |
| Secure tokenized card storage. |  |  |

| SPRINT-3 User Story No: 37 | Tasks: - 4 | Priority: - Medium |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO RECEIVE PUSH NOTIFICATIONS FOR ORDER STATUS SO THAT I CAN STAY INFORMED |  |  |
| BV: 100 | CP: 07 |  |
| ACCEPTANCE CRITERIA |  |  |
| Notifications for Accepted, Preparing, Out for delivery, Delivered. |  |  |

| SPRINT-3 User Story No: 38 | Tasks: - 3 | Priority: - Medium |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO RECEIVE PROMOTIONAL NOTIFICATIONS SO THAT I CAN AVAIL DISCOUNTS |  |  |
| BV: 100 | CP: 03 |  |
| ACCEPTANCE CRITERIA |  |  |
| Push/SMS/email campaigns. |  |  |

| SPRINT-3 User Story No: 39 | Tasks: - 5 | Priority: - Medium |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO CHAT WITH DELIVERY BOY SO THAT I CAN GIVE DIRECTIONS |  |  |
| BV: 200 | CP: 07 |  |
| ACCEPTANCE CRITERIA |  |  |
| In-app chat. |  |  |

| SPRINT-3 User Story No: 40 | Tasks: - 3 | Priority: - Medium |
| --- | --- | --- |
| AS A CUSTOMER I WANT TO CONTACT CUSTOMER SUPPORT SO THAT I CAN RESOLVE ISSUES |  |  |
| BV: 100 | CP: 05 |  |
| ACCEPTANCE CRITERIA |  |  |
| Support chat or call button. |  |  |

| SPRINT-3 User Story No: 41 | Tasks: - 4 | Priority: - Medium |
| --- | --- | --- |
| AS A DELIVERY BOY I WANT TO RECEIVE NOTIFICATIONS OF NEW REQUESTS SO THAT I CAN ACT QUICKLY |  |  |
| BV: 200 | CP: 05 |  |
| ACCEPTANCE CRITERIA |  |  |
| Instant notification when new request assigned. |  |  |

| SPRINT-3 User Story No: 42 | Tasks: - 6 | Priority: - Medium |
| --- | --- | --- |
| AS A RESTAURANT OWNER I WANT TO RECEIVE NOTIFICATIONS OF NEW ORDERS SO THAT I CAN PREPARE FOOD QUICKLY |  |  |
| BV: 100 | CP: 07 |  |
| ACCEPTANCE CRITERIA |  |  |
| Instant notification when order placed. |  |  |

Question No 3 - 

An Epic in Agile is a large body of work that delivers significant business value and is too complex or broad to be completed in a single sprint. It is typically broken down into smaller user stories for better estimation, planning, and execution.

- Food needs to be delivered to the customer.

- Hotels should get all required information to avoid mistakes

Question No 4 –

Business Value vs Complexity Points

| Aspect | Business Value | Complexity Points (Story Points) |
| --- | --- | --- |
| Definition | A measure of the impact or benefit a feature provides to the business or users | A measure of the effort, difficulty, and uncertainty in implementing a feature |
| Purpose | Helps prioritize work based on outcomes and value delivered | Helps estimate work based on time, resources, and technical effort |
| Who assigns it | Usually assigned by Product Owner or Stakeholders | Usually assigned by the Development Team |
| Unit of Measure | Often scored on a value scale (e.g., 1–100 or 1–10) | Measured in story points (e.g., 1, 3, 5, 8, 13...) or t-shirt sizes |
| Example Question | “How much will this help the business or end user?” | “How hard is it to build this?” |
| High Value Example | Feature that increases revenue or customer satisfaction | A feature with complex logic, new tech, or lots of dependencies |

Question No 5 –

What is a Sprint in Agile? — In-Depth Explanation

A Sprint is the core unit of work in Agile methodologies, particularly in Scrum. It is a time-boxed iteration, typically 1–4 weeks long, in which a cross-functional team works to deliver a potentially shippable product increment.

1. Purpose of a Sprint

- Focus: Helps teams stay focused by working on a clearly defined scope.

- Predictability: Fixed duration allows predictable delivery of features.

- Frequent Feedback: Enables regular review and feedback from stakeholders.

- Incremental Delivery: Breaks down large projects into manageable parts.

- Continuous Improvement: Includes built-in reflection and refinement.

2. Structure of a Sprint

Each sprint follows a consistent structure:

| Phase | Description |
| --- | --- |
| Sprint Planning | Team decides what work will be done and how it will be achieved. |
| Sprint Execution | Team works on coding, testing, designing, etc. |
| Daily Scrum (Stand-up) | Daily 15-minute sync to track progress and identify blockers. |
| Sprint Review | Product increment is demonstrated to stakeholders for feedback. |
| Sprint Retrospective | Team reflects on the sprint to improve future sprints. |

3. Roles in a Sprint

| Role | Responsibilities During a Sprint |
| --- | --- |
| Product Owner | Prioritizes the backlog, sets sprint goals, accepts/rejects work. |
| Scrum Master | Facilitates meetings, removes blockers, ensures Scrum practices. |
| Development Team | Builds the product increment, estimates work, collaborates daily. |

4. Sprint Duration and Timeboxing

| Duration | Common Practice |
| --- | --- |
| 1 week | Very fast-paced, good for highly iterative teams. |
| 2 weeks | Most common, balances speed and planning. |
| 3–4 weeks | Useful for complex systems but risks slower feedback. |

- The timebox is fixed — a sprint never extends or shortens once started.

- Helps in estimating velocity (how much work a team can deliver in a sprint).

5. Sprint Planning in Detail

Goal: Define what will be delivered and how it will be done.

- Product Owner presents top-priority user stories.

- Team estimates them using story points or t-shirt sizes.

- Stories are selected based on team’s capacity and velocity.

- Team breaks down stories into tasks (technical steps).

Sprint Planning Inputs:

- Product backlog

- Team velocity

- Team availability

- Definition of Done (DoD)

📦 6. Sprint Backlog

The Sprint Backlog is a subset of the Product Backlog — it contains:

- Selected user stories

- Their acceptance criteria

- Associated tasks

📌 It is the team's commitment for that sprint.

📊 7. Sprint Review (Demo)

- Held at the end of the sprint.

- Team demonstrates the working increment to stakeholders.

- Stakeholders provide feedback, which may influence the next sprint backlog.

🔁 8. Sprint Retrospective

- Internal meeting for the team.

- Discuss:

  - ✅ What went well

  - ❌ What didn’t go well

  - 🔧 What can be improved

- Encourages continuous improvement through action items.

9. Sprint Rules and Best Practices

| Rule / Principle | Explanation |
| --- | --- |
| No scope changes | Sprint goal and scope are locked once sprint begins. |
| Cross-functional team | Team includes all skills needed to deliver work. |
| Work must meet DoD | Definition of Done must be met for a story to be accepted. |
| Deliver usable increment | Output should be testable, usable, and potentially shippable. |
| Team owns the commitment | Team chooses how much work they can complete. |

10. How Sprints Lead to Success

Sprints help Agile teams:

- React quickly to changes in market or requirements.

- Deliver value faster through regular feedback loops.

- Minimize risks by validating early and often.

- Foster a culture of accountability, transparency, and adaptation.

Real Project Example (Food delivery app)

Sprint 1: “Registration and login”

- Duration: 2 weeks

- Sprint Goal: Customers and all users should be able to login

- Stories:

- Customer wants to register so that he can login to his account

- Restaurant owner wants to register so that he can login

- Delivery boy wants to register so that he can check his assigned orders

At the end of the sprint:

- Stakeholders test registration flow in the Sprint Review.

- Team identifies issues in the retrospective and improves the sign-up validation logic in the next sprint.

Question No – 6

1. Product Backlog

- Definition:
The Product Backlog is the master list of everything that needs to be built, enhanced, or fixed in the product.
It contains all features, requirements, improvements, bug fixes, and even research items.

- Owner: Product Owner
(They create, prioritize, and update the backlog based on business value and customer needs.)

- Nature:

  - High-level at the start.

  - Continuously refined (called Backlog Grooming or Refinement).

  - Prioritized by business value and urgency.

- Example (Food Delivery App):

  - User can register and log in

  - Restaurant owner can add new products

  - Customer can search food items

  - Payment gateway integration

  - Delivery tracking system

  - Discount coupon feature

Think of it like a long-term “to-do list” for the entire product.

2. Sprint Backlog

- Definition:
The Sprint Backlog is a subset of the Product Backlog, containing the items the team commits to complete in a specific Sprint (usually 2 weeks).

- Owner: Development Team
(They pick items from the product backlog during Sprint Planning.)

- Nature:

  - Fixed during the Sprint (cannot add new items once sprint starts, unless critical).

  - Contains selected PBIs (Product Backlog Items) broken down into tasks.

  - Provides a clear plan of action for the sprint.

- Example (For a 2-week sprint in Food app):
From Product Backlog, team selects:

  - User Registration (PBI)

    - Task 1: Create registration form UI

    - Task 2: Connect backend with database

    - Task 3: Validate user input

  - Restaurant owner

  - Add Product (PBI)

    - Task 1: Create product form UI

    - Task 2: Add image upload feature

    - Task 3: Save product details to database

Question No 7 –

Impediments Log

- Definition:
An Impediments Log is a document or tracker maintained by the Scrum Master (or team) that records all the obstacles, blockers, or issues preventing the team from making progress.

- Purpose:

  - Helps the Scrum Master monitor and resolve problems quickly.

  - Keeps a history of recurring issues.

  - Makes the team’s challenges visible to stakeholders.

- When Used:
During Daily Scrum, if a team member says “I am blocked by …”, the Scrum Master records it in the Impediments Log.

Example Impediments for a Food Delivery App

- Payment Gateway Issue

  - Description: The payment gateway API is not responding consistently, preventing successful order payments.

  - Impact: Customers can’t place orders → Sprint goal at risk.

  - Action Needed: Contact payment provider’s support team, set up retry logic, or find alternative gateway.

- Third-Party Maps API Limitation

  - Description: The maps service (used for delivery tracking) has a daily request limit, and the app exceeds it during peak hours.

  - Impact: Delivery tracking stops working → poor customer experience.

  - Action Needed: Purchase higher API quota or optimize API usage with caching.

Question No 8:

Velocity of the project means how many CP’s are covered in the Sprint.

There are 4 sprints in my project.

Velocity of first sprint is 15

Velocity of second sprint is 14.

Velocity of third sprint is 19.

Velocity of fourth sprint is 17.

Question No 9:

Registration and login – Sprint burndown chart

Search the products – Sprint Burndown chart

Place the order – Sprint Burndown chart

Payment and Confirmation – Sprint burndown chart

Question No 10 –

Product Grooming (Backlog Refinement)

Definition

Product Grooming is the continuous process of reviewing, refining, and updating the Product Backlog so that the items are clear, prioritized, and ready for upcoming sprints.

It ensures that backlog items are:

- Well-defined,

- Properly estimated,

- Prioritized by business value, and

- Free of major ambiguities.

When It Happens

- Conducted once or twice during a Sprint (not a formal Scrum event but a recommended practice).

- Usually takes 5–10% of the team’s Sprint time.

Who Participates

- Product Owner → ensures backlog is prioritized by business value.

- Development Team → estimates effort, identifies dependencies, and clarifies requirements.

- Scrum Master → facilitates and ensures effective discussion.

Activities in Product Grooming

- Review backlog items → Check whether stories are still relevant.

- Prioritize items → High-value features are placed at the top.

- Split large epics into smaller user stories.

- Estimate effort/Complexity Points (CP) for new or updated items.

- Clarify acceptance criteria so stories are "Ready" (meet DOR).

Example (Food Delivery App Grooming Session)

- Before Grooming:

  - “Add Rewards Program” → vague, no acceptance criteria, no estimate.

  - “Payment Gateway Integration” → not prioritized.

- After Grooming:

  - “Add Rewards Program” → split into stories: Track Points, Redeem Points.

  - “Payment Gateway Integration” → marked as Must Have for MVP and estimated at 8 CP.

  - Non-priority items moved down backlog.

Benefits of Product Grooming

- Keeps backlog organized and prioritized.

- Reduces confusion during Sprint Planning.

- Ensures the team always has a set of Ready stories to pull into a Sprint.

- Improves forecasting and planning accuracy.

Question No 11 –

1. Scrum Master

- Definition: The Scrum Master is a servant-leader for the Scrum Team. They ensure Scrum is understood and followed, facilitate meetings, and remove impediments.

Key Responsibilities

- Facilitator → Conducts Sprint Planning, Daily Scrum, Sprint Review, and Sprint Retrospective.

- Impediment Remover → Maintains Impediments Log and ensures blockers are resolved quickly.

- Coach & Mentor → Guides the team in Agile principles, ensures they follow Scrum values.

- Shield for the Team → Protects developers from external distractions and scope creep.

- Servant Leadership → Works for the benefit of the team, not as a boss.

Example (Food Delivery App):

- Scrum Master notices developers are blocked by Payment Gateway API issues → escalates to vendor and clears the roadblock.

2. Product Owner (PO)

- Definition: The Product Owner is responsible for maximizing product value by managing the Product Backlog. They represent the voice of the customer.

Key Responsibilities

- Backlog Management → Creates, refines, and prioritizes Product Backlog items.

- Prioritization → Decides which features bring the highest business value.

- Vision & Roadmap → Defines product vision and communicates it to the team.

- Acceptance of Work → Reviews Product Increment in Sprint Review and accepts/rejects work.

- Stakeholder Collaboration → Acts as bridge between clients, stakeholders, and Scrum Team.

Example (Food Delivery App):

- Product Owner prioritizes “Order Placement & Payment” above “Coupon Discounts” for MVP, because it provides immediate business value.

Question No 12 –

Meetings Conducted in a Scrum Project

1. Sprint Planning Meeting

- When: At the start of each Sprint.

- Who Attends: Product Owner, Scrum Master, Development Team.

- Purpose:

  - Decide what can be delivered in the upcoming sprint.

  - Team selects User Stories from Product Backlog and creates a Sprint Backlog.

  - Discusses Sprint Goal and capacity (Velocity).

- Output: Sprint Backlog + Sprint Goal.

2. Daily Scrum (Daily Stand-up)

- When: Every day of the Sprint (15 minutes max).

- Who Attends: Development Team (Scrum Master may facilitate, Product Owner may listen).

- Purpose:

  - Developers synchronize their work.

  - Each answers 3 questions:

    - What did I do yesterday?

    - What will I do today?

    - Do I face any impediments?

- Output: Updated Sprint plan for the next 24 hours, impediments are noted in Impediments Log.

3. Sprint Review Meeting

- When: End of each Sprint.

- Who Attends: Development Team, Scrum Master, Product Owner, Stakeholders (clients, 3rd party reviewers).

- Purpose:

  - Demonstrate the Product Increment (working features completed).

  - Gather feedback from stakeholders.

  - Discuss Velocity (how many CP completed), Burn Down Charts, and future improvements.

- Output: Adapted Product Backlog with stakeholder feedback.

4. Sprint Retrospective Meeting

- When: After the Sprint Review, before the next Sprint begins.

- Who Attends: Scrum Master + Development Team (Product Owner may attend if needed).

- Purpose:

  - Reflect on the Sprint process.

  - Discuss what went well, what didn’t, and what can be improved.

  - Capture lessons learned for the next Sprint.

- Output: Action items for process improvement.

| Meeting | When | Who Attends | Purpose | Output |
| --- | --- | --- | --- | --- |
| Sprint Planning | Start of Sprint | PO, SM, Dev Team | Decide Sprint Goal, select backlog items | Sprint Backlog |
| Daily Scrum | Every day | Dev Team (SM facilitates) | Synchronize work, raise impediments | Updated plan for 24 hrs |
| Sprint Review | End of Sprint | Dev Team, SM, PO, Stakeholders | Demo product increment, gather feedback | Adapted Product Backlog |
| Sprint Retrospective | After Review | Dev Team, SM | Reflect, improve process | Lessons learned + improvements |

Question No 13 –

1.Sprint Size

- Definition: Sprint Size means the duration/length of the Sprint.

- A Sprint is a time-boxed iteration in which the Scrum Team delivers a working product increment.

- Typical Sprint sizes: 1 week, 2 weeks, or 4 weeks (most common = 2 weeks).

- The Sprint Size is decided by the Scrum Team and Product Owner based on project needs.

Example (Food Delivery App):

- Sprint Size = 2 weeks.

- In this 2-week Sprint, the team works on selected backlog items like User Registration, Add to Cart, and Payment Integration.

2. Scrum Size

- Definition: Scrum Size refers to the size of the Scrum Team (number of people in the team).

- According to the Scrum Guide, an ideal Scrum Team size is 10 or fewer people (usually 5–9).

- This includes:

  - Product Owner

  - Scrum Master

  - Developers (cross-functional team members)

Example (Food Delivery App):

- Scrum Size = 7 members

  - 1 Product Owner

  - 1 Scrum Master

  - 5 Developers (UI, Backend, Database, Testing, DevOps)

Question No 14 –

1. Definition of Ready (DOR)

- Meaning:
DOR defines the criteria a User Story (or Product Backlog Item) must meet before the Development Team accepts it into a Sprint.

- Purpose:
Ensures the backlog item is well-prepared, clear, and feasible for development.

- Who uses it: Product Owner + Development Team during Sprint Planning.

Example DOR Criteria (Food Delivery App):

- User Story is clearly written and understood.

- Acceptance criteria are defined.

- Dependencies are identified.

- Estimated Complexity Points (CP) are assigned.

- Test data and mockups (if needed) are ready.

If a User Story does not meet DOR → it should not be selected for the Sprint.

2. Definition of Done (DOD)

- Meaning:
DOD defines the criteria a Product Increment (feature) must meet to be considered completed and potentially shippable to the client.

- Purpose:
Ensures consistency, quality, and transparency across the team’s work.

- Who uses it: Development Team + Scrum Master ensures compliance.

Example DOD Criteria (Food Delivery App):

- Code is written, peer-reviewed, and checked into repository.

- Unit tests written and passed.

- Feature tested in QA environment.

- Meets acceptance criteria.

- No critical bugs open.

- Documented and demo-ready.

If a feature does not meet DOD → it stays In Progress, not counted as Done.

Question No 15 –

1. Prioritization Techniques in Agile/Scrum

Prioritization ensures the most valuable user stories are delivered first. Some common techniques are:

a. MoSCoW Technique

- Must Have → Essential features (cannot launch without).

- Should Have → Important but not critical.

- Could Have → Nice-to-have features.

- Won’t Have (for now) → Not in this release.

Example (Food Delivery App):

- Must Have → Place Order, Payment Integration

- Should Have → Order History

- Could Have → Coupon Discounts

- Won’t Have → AI Food Recommendation

b. Kano Model

- Categorizes features into:

  - Basic Needs (must exist, otherwise user is unhappy)

  - Performance Needs (more = better satisfaction)

  - Delighters (unexpected features that excite users)

Example:

- Basic → Order & Payment

- Performance → Real-time Delivery Tracking

- Delighter → Gamification (rewards for orders)

c. WSJF (Weighted Shortest Job First) – from SAFe

- Formula: (Business Value + Risk Reduction + Time Criticality) ÷ Job Size

- Higher score → Higher priority.

Example: Payment Gateway (high business value, urgent) > Add Ratings (less critical).

d. Business Value vs. Complexity

- Stories are plotted on a grid:

  - High Value, Low Complexity → Do first.

  - Low Value, High Complexity → Do later.

Example: Add to Cart (high value, simple) comes before AI Suggestions (low value, complex).

2. MVP (Minimum Viable Product)

- Definition:
MVP is the smallest usable version of a product that delivers core value to customers with minimum features.

- Purpose:

  - Quickly validate assumptions.

  - Collect feedback from real users.

  - Save cost and time by avoiding unnecessary features.

Example (Food Delivery App MVP):

- Features included in MVP:

  - User Registration/Login

  - Browse Menu

  - Add Food Item to Cart

  - Online Payment

  - Place Order & Get Delivery Status

- Features excluded (for later releases):

  - Coupons & Discounts

  - Ratings & Reviews

  - Loyalty Program

  - Chat with Delivery Agent

With MVP, customers can place an order and get food delivered — core value is achieved.

Question No 16 –

| Aspect | Business Analyst (BA) | Product Owner (PO) |
| --- | --- | --- |
| Role Type | Analyst / Bridge between Business & IT | Decision Maker / Owner of Product Backlog |
| Focus | Requirements – gathering, analyzing, documenting, and clarifying | Product Value – prioritizing backlog, maximizing ROI |
| Authority | Usually advisory – suggests solutions, but may not decide priorities | Accountable & empowered to make final decisions on backlog items |
| Responsibilities | - Elicit requirements from stakeholders- Document User Stories, Use Cases, Process Flows- Clarify doubts for Developers- Support testing (validation/verification) | - Owns and manages Product Backlog- Defines product vision & roadmap- Prioritizes user stories by Business Value- Accepts/Rejects deliverables in Sprint Review |
| Stakeholder Interaction | Works closely with business users & dev team to understand needs | Works directly with stakeholders, sponsors, and customers to align product goals |
| Scrum Involvement | Not an official Scrum role (but may assist PO) | Official Scrum role, part of Scrum Team |
| Decision Power | Provides inputs, analysis, and documentation | Makes final call on what to build and when |
| Example (Food Delivery App) | BA documents requirement: “As a customer, I should be able to track the order” |  |

Question No 17 –

Sample Resume – Product Owner (3 Years Experience)

Name: [Your Full Name]
Mobile: +91-XXXXXXXXXX
Email: [yourname@email.com]
LinkedIn: linkedin.com/in/yourname
Location: [City, State]

Professional Summary

Product Owner with 3 years of experience in Agile-Scrum environments, skilled at managing product backlog, defining user stories, and prioritizing features to deliver maximum business value. Experienced in working with cross-functional teams, stakeholders, and clients to develop and deliver scalable digital products. Strong background in requirement gathering, sprint planning, and product roadmapping.

Key Skills

- Agile & Scrum Methodologies

- Product Backlog Management

- Sprint Planning & Review

- User Stories & Acceptance Criteria

- Stakeholder Management

- Business Value Prioritization (MoSCoW, WSJF)

- Jira / Confluence / Trello

- Roadmap & Release Planning

- Excellent Communication & Collaboration

Professional Experience

Product Owner

ABC Tech Solutions Pvt Ltd, Pune
Jan 2022 – Present

- Managed the Product Backlog of an e-commerce platform, ensuring stories were prioritized based on business value and customer needs.

- Defined MVP features (user registration, cart, payment gateway, delivery tracking) for the launch of a food delivery app.

- Collaborated with Business Analysts, Developers, QA, and UI/UX teams to clarify requirements and deliver increments within Sprint timelines.

- Participated in Sprint Planning, Daily Scrums, Sprint Reviews, and Retrospectives.

- Ensured user stories met Definition of Ready (DOR) before entering Sprint and validated Definition of Done (DOD) after delivery.

- Monitored team velocity (10–12 CP per sprint) and created reports using Jira to track progress.

- Engaged with stakeholders to refine roadmap, prioritize features, and implement customer feedback.

Key Achievements:

- Successfully launched MVP in 4 months, achieving 25% faster time-to-market.

- Improved backlog refinement practices, reducing scope creep by 15%.

- Increased stakeholder satisfaction score by 20% through effective communication.

Associate Product Owner

XYZ Digital Services, Bangalore
Aug 2020 – Dec 2021

- Assisted Product Owner in managing backlog for a mobile banking application.

- Documented and refined User Stories, Acceptance Criteria, and Epics.

- Coordinated with Scrum Team to resolve blockers recorded in Impediments Log.

- Conducted UAT (User Acceptance Testing) with stakeholders before production release.

- Supported in preparing Product Burndown Charts and analysing velocity trends.

Key Achievements:

- Contributed to the delivery of 12 successful sprints on time.

- Streamlined requirement documentation, reducing clarification delays by 30%.

Education

- MBA – Business Analytics / IT Management (2020) – [University Name]

- B.Tech – Computer Science (2018) – [University Name]

Certifications

- Certified Scrum Product Owner (CSPO®) – Scrum Alliance

- Agile Business Analyst (Optional if you have BA background)

- Jira Fundamentals (Atlassian)

Projects (Highlight 1-2 Relevant Ones)

- Food Delivery App (Capstone Project): Defined MVP features, prioritized backlog, managed sprints, and delivered a working prototype.

- Mobile Banking App: Supported in backlog grooming, UAT, and release planning for core banking features like fund transfer and bill payments.