Document 1: Definition of Done

The Definition of Done (DoD) ensures that a user story or task is completed according to project standards and quality requirements. The following checklist must be fulfilled before considering any feature or functionality as "Done":

Requirements & Scope

- All BRD & FRD requirements for the current sprint/release are implemented.

- All user stories have clearly defined acceptance criteria and are met.

- Out-of-scope items are documented and signed off by stakeholders.

2. Development Completion

- Code is committed to the repository and merged into the correct branch.

- All UI components are responsive and follow design guidelines.

- Backend services for document upload, tracking, and user login are integrated.

- APIs for KYC document handling and loan file tracking are implemented.

- All required data validations (file formats, size limits, mandatory fields) are in place.

3. Testing & Quality Assurance

- Unit testing completed with agreed coverage (e.g., 80%+).

- Integration testing confirms all modules work together.

- System testing validates functional and non-functional requirements.

- UAT (User Acceptance Testing) passed and signed off by business users.

- No critical or high-priority defects remain unresolved.

- All security and compliance tests (data encryption, access control) passed.

4. Documentation

- Updated technical documentation (API specs, architecture diagrams).

- Updated user manuals / training materials for DSAs, connectors, and customers.

- Release notes prepared and shared with stakeholders.

- Change logs maintained for all modifications.

5. Compliance & Security

- KYC data handling follows RBI compliance & data privacy regulations.

- SSL/TLS encryption active for all document uploads/downloads.

- Role-based access control tested for customers, DSAs, and internal staff.

6. Deployment Readiness

- Deployment scripts and configurations tested in staging environment.

- Rollback plan documented in case of production issues.

- Monitoring & logging setup for document upload failures, login issues, etc.

7. Stakeholder Sign-off

- Product Owner approves functionality.

- Compliance team signs off data handling.

- BA confirms business value is met.

- Final release approval obtained from Project Manager.

Document 2- Product Vision

| Scrum Project Name: | Loan Processing Platform (LPP) |  |  |
| --- | --- | --- | --- |
| Venue: | [To be decided] |  |  |
| Date: | Start time: | End Time: | Duration: |
| Client: | Mr. ABC |  |  |
| Stakeholder List: | - Business Owner (Client) - Customers (End Users) - Telephone Agents - Scrum Team (Product Owner, Scrum Master, Developers, QA Testers) - Database Administrators - UI/UX Designers - Network & Security Team - Customer Support Team |  |  |
| Scrum Team |  |  |  |
| Scrum Master: | Mr. XYZ |  |  |
| Product owner: | Mr. PQR |  |  |
| Scrum Developer 1: | Mr. LMN |  |  |
| Scrum Developer 2: | Mr. POL |  |  |
| Scrum Developer 3: | Mr. KST |  |  |
| Scrum Developer 4: | Mr. MSP |  |  |
| Scrum Developer 5: | Mr. MNO |  |  |

| Vision: To develop a secure, self-service platform enabling customers, DSAs, and connectors to apply for loans, upload documents, and track progress in real time, ensuring faster processing, greater transparency, and improved customer experience. |  |  |  |
| --- | --- | --- | --- |
| Target Group - Customers looking for home loan services can easily complete the login journey themselves with real time tracking. - Daily Selling Agents (DSA’s) looking for home loan services for a customer can easily complete the login journey themselves with real time tracking. system. - Connectors looking for home loan services can easily complete the login journey themselves with real time tracking. | Needs - Customers/DSA’s/Connectors can upload documents and track loan status anytime, anywhere. - Faster loan processing due to real-time data sharing. - Reduced operational bottlenecks and manual workload for staff. | Product - A secure, web-based and mobile-compatible loan processing platform for self-service loan initiation, document upload, and status tracking | Value - Reduce loan processing turnaround time by at least 30%. - Increase self-service adoption rate among customers and DSAs. - Lower operational costs by minimizing manual interventions. - Improve loan application conversion rates. |

Document 3: User stories

| User story No: 1 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| Value statement: As a customer, I want to create a new account so that I can access the loan application platform. |  |  |
| BV: 500 | CP: 8 |  |
| Acceptance criteria: - User can register using email/mobile number. - OTP verification is required. - Confirmation message is displayed after successful registration. |  |  |

| User story No: 2 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| Value statement: As a customer, I want to log in securely so that I can access my account. |  |  |
| BV: 200 | CP: 5 |  |
| Acceptance criteria: - Login with email/mobile + password. - Two-factor authentication option. - Error message for invalid credentials. |  |  |

| User story No: 3 | Tasks: 3 | Priority: High |
| --- | --- | --- |
| Value statement: As a customer, I want to reset my password if I forget it so that I can regain account access. |  |  |
| BV: 500 | CP: 13 |  |
| Acceptance criteria: - Option to request OTP on registered email/mobile. - Password reset must meet security policy. |  |  |

| User story No: 4 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| Value statement: As a customer, I want to view all available loan products so that I can choose the right option |  |  |
| BV: 200 | CP: 8 |  |
| Acceptance criteria: - Display product name, description, eligibility, and interest rate. |  |  |

| User story No: 5 | Tasks: 3 | Priority: High |
| --- | --- | --- |
| Value statement: As a customer, I want to initiate a loan application so that I can apply for a loan digitally. |  |  |
| BV: 500 | CP: 13 |  |
| Acceptance criteria: - Application form includes personal, employment, and loan details. - Mandatory field validation. |  |  |

| User story No: 6 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| Value statement: As a customer, I want to upload my KYC documents so that my application can be processed. |  |  |
| BV: 500 | CP: 8 |  |
| Acceptance criteria: - Accepted formats: PDF, JPG, PNG. - File size limit displayed. - Confirmation after upload. |  |  |

| User story No: 7 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| Value statement: As a customer, I want to upload income proofs and bank statements so that my loan eligibility can be assessed. |  |  |
| BV: 200 | CP: 8 |  |
| Acceptance criteria: - Same validation as KYC upload. - Multiple document upload allowed. |  |  |

| User story No: 8 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| Value statement: As a customer, I want to track the status of my loan so that I know my application progress. |  |  |
| BV: 500 | CP: 5 |  |
| Acceptance criteria: - Real-time status updates (e.g., Under Review, Approved, Rejected). - Last updated date displayed. |  |  |

| User story No: 9 | Tasks: 3 | Priority: High |
| --- | --- | --- |
| Value statement: As a customer, I want to receive alerts when my loan status changes so that I am informed. |  |  |
| BV: 500 | CP: 20 |  |
| Acceptance criteria: - SMS/Email notification for status updates |  |  |

| User story No:10 | Tasks: 2 | Priority: Low |
| --- | --- | --- |
| Value statement: As a DSA/Connector, I want to log in so that I can manage my customer applications. |  |  |
| BV: 100 | CP: 3 |  |
| Acceptance criteria: - Login available via registered email/mobile + password. - Two-factor authentication option available. - Successful login redirects to DSA/Connectors dashboard. - Invalid credentials display an error message. |  |  |

| User story No: 11 | Tasks: 3 | Priority: High |
| --- | --- | --- |
| Value statement: As a DSA/Connector, I want to initiate a loan on behalf of my customer so that I can assist them in applying. |  |  |
| BV: 500 | CP: 10 |  |
| Acceptance criteria: - DSA can enter customer details (personal, employment, loan details). - Mandatory fields must be validated before submission. - Application is linked to the DSA’s/Connector’s profile. - Confirmation message displayed after submission. |  |  |

| User story No: 12 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| Value statement: As a DSA/Connector, I want to upload documents for my customers so that the process is completed faster. |  |  |
| BV: 500 | CP: 6 |  |
| Acceptance criteria: - Ability to select customer from application list. - Allowed formats: PDF, JPG, PNG. - File size limit displayed before upload. - Confirmation shown after successful upload. - Upload is recorded in the audit trail with DSA ID/Connector ID. |  |  |

| User story No: 13 | Tasks: 3 | Priority: High |
| --- | --- | --- |
| Value statement: As a DSA/Connecter, I want to see the status of my customers’ applications so that I can update them. |  |  |
| BV: 500 | CP: 9 |  |
| Acceptance criteria: - Dashboard displays all applications linked to the DSA/Connector. - Each application shows current status and last updated date. - Search and filter options available (e.g., by customer name, application ID). - Status updates are shown in real time. |  |  |

| User story No: 14 | Tasks: 3 | Priority: High |
| --- | --- | --- |
| Value statement: As internal staff, I want to log in securely so that I can manage the platform. |  |  |
| BV: 500 | CP: 8 |  |
| Acceptance criteria: - Login available via official email/mobile + password. - Two-factor authentication enabled for security. - Successful login redirects to staff dashboard. - Invalid credentials display an error message |  |  |

| User story No: 15 | Tasks: 3 | Priority: High |
| --- | --- | --- |
| Value statement: As internal staff, I want to view all active applications so that I can monitor the pipeline. |  |  |
| BV: 500 | CP: 12 |  |
| Acceptance criteria: - Dashboard lists all loan applications with status, applicant name, and date submitted. - Ability to filter and search by application ID, customer name, or status. - Applications sorted by most recent by default. |  |  |

| User story No: 16 | Tasks: 4 | Priority: High |
| --- | --- | --- |
| Value statement: As internal staff, I want to validate customer documents so that we ensure compliance. |  |  |
| BV: 500 | CP: 15 |  |
| Acceptance criteria: - Staff can open and view all uploaded documents. - Option to approve or reject documents with a reason. - Rejected documents trigger an automated notification to the customer/DSA. |  |  |

| User story No: 17 | Tasks: 3 | Priority: Medium |
| --- | --- | --- |
| Value statement: As internal staff, I want to update the application status so that customers and DSAs can be informed. |  |  |
| BV: 500 | CP: 10 |  |
| Acceptance criteria: - Staff can change status (e.g., Under Review → Approved → Disbursed). - Changing status triggers automatic SMS/email alerts to relevant parties. - Status change history stored in the system |  |  |

| User story No: 18 | Tasks: 3 | Priority: Medium |
| --- | --- | --- |
| Value statement: As internal staff, I want to assign and change user roles so that access is controlled.. |  |  |
| BV: 500 | CP: 10 |  |
| Acceptance criteria: - Staff can view all registered users and their current roles. - Ability to upgrade/downgrade permissions (Customer, DSA, Internal Staff). - Changes require confirmation before saving |  |  |

Document 4: Agile PO Experience

Agile Product Owner (PO) Experience

1. Role and Responsibilities of a Product Owner

The Product Owner (PO) in Agile plays a crucial role in ensuring the development team delivers maximum value. Key responsibilities include:

- Defining and managing the product backlog.

- Prioritizing user stories based on Business Value (BV) and Complexity Points (CP).

- Collaborating with stakeholders, developers, and Scrum teams.

- Ensuring user stories are well-defined with clear acceptance criteria.

- Participating in sprint planning, reviews, and retrospectives.

- Making decisions on product increments and releases.

- Aligning product development with business goals and customer needs.

2. Product Backlog Management

The PO maintains a structured backlog by:

- Creating user stories with clear goals and value.

- Assigning Business Value (BV) using Scrum currency denominations ( ₹500, ₹100, ₹50, ₹20, ₹10).

- Assigning Complexity Points (CP) using Planning Poker (1, 2, 3, 5, 8, 13, 20, 40, 100, BIG).

- Conducting backlog refinement sessions with stakeholders and developers.

- Removing outdated or irrelevant backlog items.

3. Sprint Planning and Execution

During sprint planning:

- The PO collaborates with the Scrum team to select user stories based on priority and capacity.

- Provides clarifications on user stories to developers.

- Ensures that each story meets the "Definition of Ready" before execution.

- Assists developers in breaking down complex stories into smaller tasks.

4. User Story Definition and Acceptance Criteria

Each user story follows the format:
As a [user], I want to [goal], so that [benefit].

- User stories are assigned BV and CP values.

- Acceptance criteria are clearly defined to guide development and testing.

5. Stakeholder Collaboration

- Conducts regular meetings with stakeholders to gather requirements and feedback.

- Aligns product vision with market trends and customer expectations.

6. Sprint Review and Retrospective

- Reviews completed user stories and gathers feedback.

- Ensures sprint goals are met.

- Identifies areas for improvement in the development process.

- Works with the team to enhance future sprints based on feedback.

7. Agile Metrics and Reporting

- Tracks team velocity using sprint burndown charts.

- Monitors backlog health and ensure timely refinement.

- Analyses completed vs. planned story points.

8. Continuous Improvement

- Encourages innovation and iterative improvements.

- Conducts workshops and training sessions for Agile best practices.

9. Challenges and Solutions

Common Challenges:

- Conflicting stakeholder priorities.

- Unclear or frequently changing requirements.

- Limited development capacity.

- Technical debt and backlog overload.

Solutions:

- Prioritization techniques like MoSCoW (Must have, should have, could have, Won't have).

- Conducting regular backlog grooming sessions.

- Aligning with stakeholders through transparent communication.

- Ensuring technical debt is addressed in each sprint.

Document 5: Product and sprint backlog and product and sprint burndown charts

1.Product Backlog:

| ID | User Story / Requirement | Priority (High/Med/Low) | Effort (Story Points / Days) | Status |
| --- | --- | --- | --- | --- |
| PB1 | As a customer, I want to register and log in so that I can access the platform. | High | 9 | Pending |
| PB2 | As a customer, I want to initiate a loan application so that I can apply digitally. | High | 8 | Pending |
| PB3 | As a customer, I want to upload KYC documents so that my loan can be processed. | High | 5 | Pending |
| PB4 | As a customer, I want to track loan status so that I can monitor progress. | High | 5 | Pending |
| PB5 | As a DSA, I want to initiate a loan for a customer so that I can help them apply. | High | 8 | Pending |
| PB6 | As internal staff, I want to validate uploaded documents so that we ensure compliance. | High | 5 | Pending |
| PB7 | As internal staff, I want to update loan application status so that customers and DSAs are informed. | High | 3 | Pending |
| PB8 | As internal staff, I want to manage user roles and permissions so that access is controlled. | Medium | 5 | Pending |
| PB9 | As a user, I want secure authentication so that my data is safe. | High | 5 | Pending |
| PB10 | As a user, I want responsive design so that I can access on mobile and desktop. | Medium | 8 | Pending |

2. Sprint Backlog

| Sprint ID | User Story ID | Task Description | Effort (Days) | Owner | Status |
| --- | --- | --- | --- | --- | --- |
| S1-T1 | PB1 | Create registration form & backend API | 3 | Dev Team | In Progress |
| S1-T2 | PB1 | Implement OTP verification service | 2 | Dev Team | Pending |
| S1-T3 | PB2 | Design loan application form (UI) | 3 | Dev Team | Pending |
| S1-T4 | PB2 | Develop loan application backend logic | 3 | Dev Team | Pending |
| S1-T5 | PB3 | Implement document upload feature (UI + validation) | 4 | Dev Team | Pending |
| S1-T6 | PB3 | Integrate document storage & encryption | 3 | Dev Team | Pending |

Bottom of Form

Burndown charts –

Document 6: Sprint meetings

Meeting Type 1: Sprint Planning Meeting

Date                                                             01-08-2024
Time                                                            10:00 AM – 12:00 PM
Location                                                    Tata Capital – Conference Room B / MS Teams
Prepared By                                             Mansi Gunjar (Business Analyst)
Attendees                                                 PO,BA, Scrum Master, Development Team, QA Team,

Agenda Topics

| Agenda Topic | Presenter | Time Allotted |
| --- | --- | --- |
| Review Product Backlog | Product Owner | 20 mins |
| Select User Stories for Sprint 1 | Scrum Master | 30 mins |
| Define Sprint Goal | Business Analyst | 15 mins |
| Break down stories into tasks | Development Team | 40 mins |
| Review Capacity & Velocity | Scrum Master | 15 mins |

Other Information

Other Information: Sprint duration: 2 weeks (01-08-2025 to 12-08-2025)
Observers: Compliance Officer (for regulatory requirements)
Resources: Product Backlog, Capacity Plan, Velocity Chart
Special Notes: Ensure document upload security compliance tasks are included in Sprint 1.

Sprint Review –

| Date | 1/07/2025 |
| --- | --- |
| Time | 10:00 AM |
| Location | Meeting Room – TATA Capital |
| Prepared By | Scrum Master / Product Owner |
| Attendees | Scrum Master, Product Owner, Development Team, Stakeholders (Clients, Management, End Users) |

Sprint Status -

| Sprint status | Things to demo | Quick updates | What’s next |
| --- | --- | --- | --- |
| 90% completed (1 story rolled over to next sprint due to dependency on vendor API) | - Customer registration & login - Loan application form submission - Document upload with validation - Loan status tracking page | - API integration with document storage is pending vendor approval. - All UI components tested on mobile and desktop. | - Complete pending integration in Sprint 2. - Begin development of DSA-specific dashboard. |

Sprint Retrospective Meeting –

| Sprint Retrospective Meeting | Details |
| --- | --- |
| Date | DD-MM-YYYY |
| Time | HH:MM – HH:MM |
| Location | Online / Office (specify) |
| Prepared By | [Name, Role] |
| Attendees | List of team members & roles |
| Agenda | Review sprint performance, identify improvements, and plan action items |
| What Went Well | - Timely completion of user stories- Smooth DSA onboarding flow implemented - Effective communication between BA & vendor |
| What Didn’t Go Well | - Delay in KYC API integration testing - Document upload feature had multiple bugs - Dependencies on vendor delayed some tasks |
| Questions | - How can we reduce dependency delays? - Can we automate some document validations? - Should we add an extra day for UAT in the next sprint? |
| Reference | Sprint Board / Jira Link / Documentation |

Daily Stand Up meeting –

| Question | Name / Role | Mon | Tue | Wed | Thu | Fri | Sat | Sun |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| What did you do yesterday? | Developer 1 | Worked on registration UI | Integrated OTP API | Fixed validation bugs | Completed UI for loan form | Backend for loan form | Document upload UI | — |
|  | Developer 2 | Set up database schema | API for registration | API for login | Integrated loan form API | Worked on doc storage logic | Encryption service setup | — |
|  | Developer 3 | Created test cases for registration | Executed login tests | UI testing | Loan form testing | Document upload testing | API testing | — |
| What will you do today? | Developer 1 | OTP integration | Bug fixing | Loan form backend | Testing support | API development | Security testing | — |
|  | Developer 2 | Finalize registration API | Create loan form API | API integration | Encryption logic | Testing support | Bug fixes | — |
|  | Developer 3 | Test loan form | Test document upload | Regression testing | Security test | End-to-end testing | Prepare test report | — |
| What (if any) is blocking your progress? | Developer 1 | None | None | Delay in API from vendor | — | — | — | — |
|  | Developer 2 | None | Dependency on OTP API vendor | None | None | None | — | — |
|  | Developer 3 | None | Waiting for backend integration | None | None | None | — | — |