## Slide 1: Health Risk Classifier
Prepared By: K. Sai Mohan Krishna
Date: 12 – 08 – 2025

## Slide 2: Situation
Healthcare provides collect vast amounts of patient data ( e.g., Medical History, Lifestyle, Lab Results etc.,)
Early identification of Health Risks can improve preventive case and reduce costs
Currently, risk assessment might be manual, inconsistent or delayed
Advances in data science and machine learning allow automated classification of Health risks
There is a need for a reliable, structured system that classifies patient risk levels accurately and timely

## Slide 3: Problem
Manual Health Risk assessments are time consuming and prone to errors
Inconsistent criteria for evaluating health risks can lead to misclassification
Delays in identifying high risk patients affect timely intervention
Healthcare providers lack an automated tool that can classify patient risk based on multiple data factors
Without accurate classification, resources may be poorly allocated, impacting patient outcomes and healthcare costs

## Slide 4: Opportunity
Develop a systematic automated Health Risk Classifier to improve accuracy and speed
Enable healthcare providers to prioritize and tailor interventions for high risk patients
Reduce healthcare costs by preventing complications through early detection
Improve patient outcomes by facilitating personalized care plans
Use the project as a foundation for integrating more advanced AI models or expanding to other risk assessments
Potential for scalability and adaptation in different healthcare settings or regions

## Slide 5: Purpose Statement (Goals)
The Purpose of this project is to develop a robust, reliable, and user friendly automated classification system that leverages patient health data such as medical history, lifestyle factors, lab results and vital signs to assess and categorize patients health risks accurately.
To improve early detection of Health status
To increase Accuracy and Consistency to reduce the Manual Risks
To enhance clinical decision support for actionable insights that integrate seamless existing workflows
To Optimize Healthcare Resource Allocation to monitor High Risk Patients more closely and to support Personalized Care

## Slide 6: Project Objectives
Collects and processes patient health data from multiple sources
Applies predefined algorithms and rules to classify patients into distinct risk categories (e.g., low, medium, high)
Provides accurate, consistent and timely risk assessments to healthcare providers
Integrates with existing clinical workflows and electronic health record (EHR) systems
Includes a user friendly interface for healthcare professionals to vies and interpret risk classifications
Meets established performance criteria for accuracy, reliability and response time
Compiles with healthcare data security and privacy regulations

## Slide 7: Success Criteria
The Classifier correctly identifies patient risk categories with at least 90% accuracy compared to expert clinical assessments
The system processes and delivers risk classification results within an acceptable timeframe(e.g., within 5 – 10 seconds of data input)
The Health risk classifier integrates seamlessly with existing EHR systems used by the healthcare providers without disrupting current workflows
At least 80% of end users (healthcare providers) rate the system as useful, intuitive and reliable in post deployment surveys
The system compiles fully with applicable healthcare data privacy regulations ensuring secure handling of patient data
The system demonstrates 95% uptime during operational hours with minimal critical errors or crashes
Complete and clear documentation is delivered along with training sessions for end users and administrators
The project is competed within the agreed upon budget and timeline as per the waterfall model phases

## Slide 8: Methods/Approach
The Project will follow the Waterfall SDLC approach, which is a linear and sequential model. Each phase must be completed before the next begins, ensuring thorough documentation and structured progress
Key Phases are follow:
Requirement Gathering and Analysis: Collect detailed requirements from healthcare stakeholders ( doctors, nurses, administration). Define Functional and Non Functional requirements including data sources, classification rules, performance expectations, security and compliance needs. Document requirements clearly for sign off before moving forward
System Design: Design the architecture of the Health Risk Classifier, including data flow, algorithms or rules for classification, database schema, and integration points with EHR systems. Develop detailed system, software, and user interface design documents
Development: Translate design documents into working software. Develop modules for data ingestion, risk classification logic, user interface, and reporting tools. Conduct Unit Testing for each module
Testing: Integrate all modules into a complete system. Perform system testing to validate that solution meets all requirements. Conduct performance, security, user acceptance testing involving healthcare providers
Deployment: Deploy the system into the live healthcare environment. Ensuring data migration and integration with live EHR systems are completed smoothly. Provide initial user training and support
Maintenance: Monitor the system for issues post deployment. Address bugs, update classification rules as needed, and provide ongoing user support. Plan for future updates or enhancements based on user feedback

## Slide 9: Resources:
People: We want Domain Experts, Developers, Testers, BA’s, Project Manager, Product Owner etc.,
Time: This project will implement within 18 months
Budget: We need budget around $9000 for Hardware, Software, Training etc.,
Other – third party software evaluation, site visits, Dataquest reports – around $8000

## Slide 10: Risks :
Incomplete or vague requirements: If stakeholders or domain experts don’t clearly define what "health risk" means, the entire model may be invalid.
Lack of domain knowledge: Without medical input, chosen features or labels may be medically irrelevant or incorrect.
Inflexible architecture: Waterfall doesn’t allow easy changes later, so poor early design locks you into bad decisions.
Poor feature selection strategy: Selecting too many or irrelevant features can cause underperforming models.
Data quality issues: Dirty, missing, or biased data discovered during implementation can delay the project.
Late testing of model validity: Waterfall testing happens after development — if issues are found, going back is costly.
Misinterpretation of metrics: Relying on accuracy instead of precision/recall in a health model may hide dangerous false negatives.
No retraining pipeline: Health data changes over time—if you don’t retrain the model, it may become outdated quickly.

## Slide 11: Dependencies
Healthcare Domain Expert: If unavailable or unresponsive, your model may lack credibility.
Data Sources: If data is delayed, incomplete, or withdrawn, it halts development.
Technologies / Tools: Version incompatibility, tool deprecation, or service outages.
Budget & Infrastructure: If budget is cut mid-project, deployment or scaling may not be possible.
Late Approval & Compliance: Without timely approval, real-world testing or deployment is blocked.