### 1. Executive Summary

This document outlines the business case for implementing a robust system to track every stage of the insurance sales journey. The primary objective is to address critical challenges such as high complaint volume, misselling risks, and limited management oversight. By implementing process automation, validation checks, a management dashboard, and an audit trail, we aim to ensure suitable insurance products are sold, prevent misselling and fraud, and ultimately reduce complaints, policy cancellations, and regulatory risks, while increasing customer trust.

### 2. Problem Statement: Current Challenges

The current insurance sales process faces several significant challenges, leading to negative impacts on customer trust, financial performance, and regulatory compliance.

- High Complaint Volume:

  - Client complaints are increasing.

  - Policy cancellations are on the rise.

  - Impact: Loss of customer trust, potential for reputational damage, increased operational costs due to complaint handling.

- Misselling Risk:

  - Multiple policies are being sold to the same client without proper justification.

  - Unsuitable products are being sold to clients, leading to dissatisfaction and cancellations.

  - Impact: Financial losses from policy cancellations, regulatory penalties, erosion of customer trust.

- Limited Oversight:

  - Lack of real-time management visibility into the sales process.

  - Difficulty in identifying and addressing issues proactively.

  - Impact: Delayed issue resolution, inability to identify trends, increased exposure to risks.

The cumulative impact of these challenges includes a loss of customer trust, significant financial losses (due to cancellations, refunds, and potential fines), and exposure to regulatory penalties.

### 3. Purpose Statement: Project Goals

The overarching goal of this project is to design and implement a robust process tracking system for every stage of the insurance sales journey. This will be achieved through:

- Flag Potential Misselling: Developing automated detection systems to identify and flag instances of potential misselling.

- Management Insights: Providing actionable analytics from the login stage to the freelook period, enabling data-driven decision-making.

- Compliance Assurance: Establishing a full audit trail and ensuring transparency across the entire sales process to meet regulatory requirements.

### 4. Project Objectives: Key Deliverable Goals

To achieve the project goals, the following key objectives and their deliverables will be pursued:

- Ensure suitable products sold to clients: Implement mechanisms to verify product suitability based on client needs and profiles.

- Detect and prevent misselling and fraud: Develop automated rules and checks to identify and prevent instances of misselling and fraudulent activities.

- Provide real-time management dashboards: Deliver interactive dashboards offering real-time analytics on sales, cancellations, and flagged cases.

- Track insurance products per client: Establish a system to maintain a clear record of all insurance products sold to each client.

- Improve customer experience and reduce cancellations: Enhance transparency and accuracy in the sales process, leading to greater customer satisfaction and reduced policy cancellations.

### 5. Proposed Solution: Comprehensive Approach

The proposed solution is a comprehensive approach focusing on four key pillars:

- Process Automation:

  - Description: Digital workflow recording each step from login to freelook completion.

  - Benefits: Ensures consistency, reduces manual errors, speeds up processing, provides a digital record for every transaction.

- Validation Checks:

  - Description: Automated checks for product suitability, duplicate sales, and compliance adherence.

  - Benefits: Proactively prevents misselling, reduces errors, ensures regulatory compliance, minimizes financial and reputational risks.

- Management Dashboard:

  - Description: Real-time analytics on sales, cancellations, and flagged cases.

  - Benefits: Provides immediate insights into performance and potential issues, enables proactive management intervention, supports data-driven decision-making.

- Audit Trail:

  - Description: Comprehensive logs for every client interaction and policy issued.

  - Benefits: Ensures transparency, facilitates compliance audits, provides irrefutable evidence in case of disputes, strengthens accountability.

### 6. Risk Management: Risks & Mitigation

Implementing such a system comes with inherent risks. Proactive identification and mitigation strategies are crucial for success.

| Key Risks | Mitigation Strategies |
| --- | --- |
| Change Resistance | Training & Engagement: Comprehensive training programs for sales teams, fostering stakeholder buy-in through clear communication of benefits. |
| Sales teams may resist new processes. | Early involvement of key users in design, demonstrating how the system simplifies their work and improves outcomes. |
| Integration Challenges | Phased Rollout: Gradual implementation with thorough testing at each stage. |
| Existing systems compatibility issues. | Detailed analysis of existing systems, potential use of APIs or middleware for seamless integration. Dedicated integration testing. |

### 7. Project Overview: Executive Summary

- Objective: To implement a transparent, auditable process from business login to freelook period end.

- Focus: To ensure suitable insurance products are sold and to prevent misselling and fraud.

- Success: Measured by reduced complaints, policy cancellations, regulatory risks, and increased customer trust.

Document 1- Business case document template

Why is this project initiated?

This project is being initiated to address several critical challenges currently faced in the insurance sales process. The main reasons are:

### 1. High Volume of Complaints and Cancellations

The current process is leading to an increasing number of client complaints and a rise in policy cancellations. This directly impacts customer trust, can damage the company's reputation, and increases operational costs due to the resources required for handling these complaints and processing cancellations.

### 2. Significant Misselling Risks

There's a problem with multiple or unsuitable policies being sold to the same client without proper justification. This not only leads to client dissatisfaction and further cancellations but also exposes the company to financial losses and potential regulatory penalties. It erodes customer trust and can lead to significant long-term damage.

### 3. Lack of Management Oversight

Currently, management lacks real-time visibility into the sales process. This makes it difficult to identify and address issues proactively, leading to delayed problem resolution and an inability to spot negative trends early. This limited oversight increases the company's overall exposure to risks.

What are the current problems?

The current problems in the insurance sales process, which this project aims to address, fall into three main categories:

## 1. High Complaint Volume 🗣️

- Increasing Client Complaints: Customers are expressing dissatisfaction more frequently.

- Rising Policy Cancellations: A growing number of policies are being canceled after sale.

- Impact: This leads to a significant loss of customer trust, potential reputational damage for the company, and increased operational costs due to the resources spent on handling complaints and processing cancellations.

## 2. Misselling Risk ⚠️

- Multiple/Unsuitable Policies: Clients are being sold multiple policies without proper justification, or products that don't fit their actual needs.

- Dissatisfaction and Cancellations: This mismatch between client needs and products results in dissatisfaction and, subsequently, policy cancellations.

- Impact: The company faces financial losses from these cancellations, exposes itself to regulatory penalties, and further erodes customer trust.

## 3. Limited Oversight 🕵️

- Lack of Real-time Visibility: Management lacks immediate insight into the ongoing sales process.

- Difficulty in Proactive Issue Resolution: Without real-time data, it's hard to identify and address problems as they arise.

- Impact: This leads to delayed issue resolution, an inability to identify negative trends in the sales process, and increased overall exposure to risks.

➢ With this project how many problems could be solved?

This project is designed to solve three core problems, which then have a positive ripple effect on other related issues.

The three main problems it directly addresses are:

- High Complaint Volume: By ensuring suitable products are sold, preventing misselling, and providing transparency, the system aims to significantly reduce the reasons for customer complaints.

- Misselling Risk: Through automated validation checks and tracking of products sold per client, the project directly tackles the issue of unsuitable or duplicate policies being sold.

- Limited Management Oversight: The real-time management dashboard and audit trail provide the necessary visibility and data for proactive management intervention.

Beyond these three core problems, the project is also designed to solve or significantly mitigate several related issues, including:

- Loss of Customer Trust: By addressing complaints and misselling, customer satisfaction and trust are expected to increase.

- Policy Cancellations: A direct consequence of high complaints and misselling, cancellations will be reduced as those root causes are fixed.

- Financial Losses: Reducing cancellations and avoiding regulatory penalties will lead to significant financial savings.

- Regulatory Penalties: The audit trail and compliance assurance mechanisms will minimize the risk of fines and legal issues.

- Reputational Damage: By improving customer experience and compliance, the company's reputation will be safeguarded and enhanced.

- Increased Operational Costs (related to complaints): By reducing complaints, the costs associated with handling them will decrease.

➢ What are the resources required?

Based on the provided business case, while a dedicated "Resources Required" section isn't explicitly outlined, we can infer the necessary resources from the "Proposed Solution" and "Risk Management" sections.

The project will primarily require:

- Technology & Infrastructure:

  - Development of a new system software and potentially hardware infrastructure to host it).

- Tools and platforms for process automation, validation checks, management dashboard creation, and audit trail generation.

- Integration capabilities with existing systems.

  Human Resources:

- Project Team: Business Analysts, Software Developers, Quality Assurance/Testers, Project Managers.

- Subject Matter Experts (SMEs): From sales, compliance, and other relevant departments to provide input and validate requirements.

- Training Personnel: To develop and deliver comprehensive training programs for sales teams and other users.

- Change Management Specialists: To help manage resistance to new processes and ensure smooth adoption.

  Financial Resources:

- Budget for software development, licensing (if applicable), infrastructure, and ongoing maintenance.

- Funds for training programs and change management initiatives.

  Data:

- Access to existing sales data, client information, and policy details for integration and analysis.

  Time:

- Sufficient time for each phase of the project: requirements gathering, design, development, testing, training, and deployment

➢ How much organizational change is required to adopt this technology?

This project will require a significant amount of organizational change to successfully adopt the new technology. This is explicitly highlighted in the "Risk Management" section, which identifies "Change Resistance" as a key risk.

Here's why substantial change is needed:

- New Processes and Workflows: The proposed solution involves "Process Automation" and "Validation Checks," meaning that the current manual or semi-automated sales journey will be replaced by a digital workflow. Sales teams will need to adapt to recording every step from login to freelook completion within the new system.

- Shift in Oversight and Accountability: The "Management Dashboard" and "Audit Trail" will provide real-time visibility and comprehensive logs. This increased transparency and accountability will require managers and sales personnel to adjust to a new level of scrutiny and data-driven decision-making.

- Behavioral Changes: The project aims to "Ensure suitable products sold to clients" and "Detect and prevent misselling and fraud." This implies a shift in sales practices, potentially moving away from high-pressure tactics or focusing solely on sales targets, towards a more client-centric and compliant approach.

- Training and Skill Development: Employees will need comprehensive training on how to use the new system, understand the automated checks, and interpret the data from the dashboards. This will involve learning new skills and adapting to new tools.

- Integration with Existing Systems: While not explicitly detailed as a change, integrating the new system with existing ones (e.g., CRM, policy administration systems) will impact IT teams and potentially other departments that rely on data from these interconnected systems.

➢ Time frame to recover ROI?

The provided document does not specify a time frame for recovering the Return on Investment (ROI) for this project.

It outlines the benefits that will contribute to ROI, such as:

- Reduced complaints

- Reduced policy cancellations

- Prevention of misselling and fraud

- Reduced regulatory risks

- Increased customer trust

- Potential financial savings from avoided penalties and operational costs.

To determine the exact ROI recovery period, a detailed financial analysis would be required, which is not included in this business case

How to identify Stakeholders?

Identifying stakeholders is a crucial first step in any project, as it ensures that all individuals or groups who can influence or be influenced by the project are recognized and considered.1 A comprehensive approach helps prevent missed requirements, resistance, and unexpected issues later on.2

Here's a breakdown of how to identify stakeholders:

### 1. Define "Stakeholder" Broadly

A stakeholder is anyone who has an interest in, can be impacted by, or can influence the project or its outcomes. This includes both positive and negative impacts, and direct or indirect involvement.3

### 2. Brainstorm a Comprehensive List

Start by brainstorming widely, without initially filtering. Get input from the project team, management, and other experienced individuals. Ask the following questions:

- Who will be directly affected by this project? (e.g., end-users of the new system, sales agents, compliance officers)

- Who provides resources or funding for the project? (e.g., project sponsor, finance department)4

- Who has decision-making authority over the project? (e.g., senior management, steering committee)

- Who will use or benefit from the project's deliverables? (e.g., sales managers, risk department)

- Who has specific expertise or knowledge relevant to the project? (e.g., IT specialists, legal counsel, subject matter experts in insurance sales)

- Who could potentially object to or block the project? (e.g., sales teams resistant to change, departments whose processes might be disrupted)

- Are there any external parties interested or affected? (e.g., regulatory bodies, customers, potentially external auditors)5

- Who are the internal departments involved? (e.g., IT, Sales, Compliance, Legal, Operations, Customer Service, HR for training)

### 3. Categorize Stakeholders (Internal vs. External)

This helps organize your list and consider different perspectives:

- Internal Stakeholders:

  - Project Sponsor6

  - Project Manager7

  - Project Team (Developers, Testers, BAs)8

  - Sales Team (end-users of the system)

  - Sales Managers9

  - Compliance Department

  - Legal Department

  - IT Department (for integration, infrastructure, support)10

  - Operations Department (affected by process changes)

  - Customer Service/Complaints Department (will see impact on complaint volume)

  - Finance Department (for budget, ROI tracking)

  - Senior Management/Executives11

- External Stakeholders:

  - Customers: While not directly involved in project execution, their experience is a key driver for the project.

  - Regulatory Bodies: Crucial for compliance assurance.12

  - Vendors/Suppliers: If external software or services are utilized.13

  - Auditors: External auditors who might review compliance.

### 4. Use Identification Techniques

- Brainstorming Sessions: Facilitate meetings with the core project team and key leaders to list everyone.

- Document Analysis: Review existing project charters, organizational charts, process documents, and previous project lessons learned to identify roles and affected areas.14

- Interviews: Conduct interviews with initial stakeholders to ask "Who else should I be talking to?"

- Expert Judgment: Consult with individuals who have experience with similar projects or deep knowledge of the organization and its processes.15

### 5. Create a Stakeholder Register

As you identify stakeholders, record their key information. This often includes:

- Name/Department/Role

- Contact Information

- Influence Level (High, Medium, Low)

- Interest Level (High, Medium, Low)

- Potential Impact on Project (Positive, Negative, Neutral)

- Key Expectations/Requirements

- Preferred Communication Method

### 6. Continuously Revisit and Update

Stakeholder identification isn't a one-time activity. New stakeholders might emerge, or the influence/interest of existing ones might change as the project progresses.16 Regularly review and update your stakeholder list.

By following these steps, you can create a robust and comprehensive list of stakeholders, which then forms the basis for effective stakeholder analysis and engagement.

Document 2: BA Strategy

Write a BA strategy approach as BA are the steps you need to follow to complete the project

A Business Analyst (BA) strategy approach outlines the systematic steps a BA will follow throughout a project lifecycle to ensure business needs are accurately identified, documented, and delivered. This approach adapts based on the project methodology (e.g., Waterfall, Agile), but generally covers planning, elicitation, analysis, documentation, and validation.

## 1. Plan Business Analysis Activities

This initial phase sets the groundwork for all subsequent BA work.

- Define BA Approach: Determine the overall strategy for BA activities, considering the project methodology (e.g., Waterfall for this project, meaning a front-loaded, comprehensive requirements approach).

- Identify Stakeholders: As discussed previously, identify all individuals or groups who can influence or are affected by the project. Create a stakeholder register.

- Determine BA Deliverables: Identify what specific outputs the BA will produce (e.g., Business Requirements Document (BRD), Functional Requirements Specification (FRS), Use Cases).

- Plan BA Activities & Schedule: Outline the specific tasks the BA will perform, estimate the effort, and integrate BA activities into the overall project schedule.

- Plan Communication: Define how requirements information will be communicated to stakeholders and the project team.

- Define BA Tools & Techniques: Select appropriate tools for requirements management (e.g., Jira, Confluence) and techniques for elicitation and analysis (e.g., interviews, workshops).

## 2. Elicit Requirements

This is the process of gathering information from stakeholders about their needs and expectations.

- Prepare for Elicitation: Understand the scope and context, identify specific information needed, and prepare elicitation activities (e.g., plan interview questions, workshop agendas).

- Conduct Elicitation Activities:

  - Interviews: One-on-one discussions with key stakeholders to gather detailed insights.

  - Workshops: Collaborative sessions with multiple stakeholders to brainstorm, define, and refine requirements.

  - Document Analysis: Reviewing existing documents (e.g., process manuals, system documentation, policies, complaint logs) to understand current states and identify implicit requirements.

  - Observation: Observing users performing tasks to understand current processes and challenges.

  - Surveys/Questionnaires: For gathering input from a large number of stakeholders.

- Confirm Elicitation Results: Review the gathered information with stakeholders to ensure accuracy and completeness immediately after elicitation.

## 3. Analyze & Model Requirements

Once elicited, requirements need to be analyzed, structured, and organized to ensure clarity, consistency, and completeness.

- Deconstruct Requirements: Break down high-level business needs into detailed, specific, measurable, achievable, relevant, and time-bound (SMART) requirements.

- Identify Gaps & Conflicts: Analyze requirements for missing information, inconsistencies, or contradictions.

- Prioritize Requirements: Work with stakeholders to prioritize requirements based on business value, feasibility, and risk.

- Model Requirements: Use various models to represent requirements visually and ensure understanding:

  - Process Models: (e.g., BPMN diagrams) to illustrate the current and future states of the insurance sales journey.

  - Data Models: To define data entities, attributes, and relationships (e.g., client, policy, product data).

  - Use Case Diagrams/Descriptions: To describe how users interact with the system.

  - User Interface Mock-ups/Wireframes: To visualize screen layouts and user flows (e.g., for the management dashboard).

## 4. Document Requirements

This phase involves formally recording all requirements in a structured and traceable manner.

- Develop Requirements Specifications: Create formal documents like:

  - Business Requirements Document (BRD): High-level business needs and project goals.

  - Functional Requirements Specification (FRS): Detailed "what" the system must do (e.g., "The system shall automatically flag duplicate policy sales to the same client.").

  - Non-Functional Requirements (NFRs): Qualities of the system (e.g., performance, security, usability, scalability for the audit trail data).

- Maintain Traceability: Link requirements to business goals, design components, test cases, and solutions to ensure all aspects are covered and impacts of changes can be tracked.

- Manage Requirements Changes: Establish a formal change control process for any modifications to approved requirements, including impact analysis and stakeholder approval.

## 5. Validate & Verify Requirements ✅

Ensure the documented requirements are correct, complete, and meet the business needs.

- Review Requirements: Conduct formal reviews, walkthroughs, and inspections with all relevant stakeholders (including sales, compliance, and management) to ensure accuracy and understanding.

- Obtain Sign-off: Secure formal approval and sign-off from key stakeholders, especially the project sponsor, indicating their agreement that the requirements are accurate, complete, and ready for design and development. This is critical in a Waterfall approach to "freeze" the scope.

- Support Test Planning: Assist QA teams in developing test plans and test cases based on the documented requirements to ensure that what's built meets the specified needs.

## 6. Support Solution Implementation & Transition 🤝

While the core BA work is front-loaded in Waterfall, BAs still play a supporting role in later phases.

- Clarify Requirements during Development: Be available to answer questions from developers and testers, providing clarifications on requirements as needed.

- Support User Acceptance Testing (UAT): Assist in UAT by confirming that the delivered solution meets the approved requirements and helps resolve any discrepancies.

- Support Training Materials: Provide input and review training materials for end-users (e.g., sales agents, managers using the dashboard) to ensure they align with the system's functionalities.

- Post-Implementation Support (Limited): Be available for initial support or to gather feedback on the new system's performance against the initial business objectives.

This structured BA approach ensures that the project builds the right solution, addressing the core problems of high complaints, misselling risks, and limited oversight by translating business needs into clear, actionable requirements.

What elicitation technique to apply

To effectively gather requirements for this project, a combination of elicitation techniques will be most suitable, given the need for detailed, comprehensive, and validated requirements in a Waterfall context.

### 1. Interviews

- Description: One-on-one structured discussions with key stakeholders.

- Why it's suitable:

  - In-depth Information: Allows for deep dives into specific processes (e.g., how sales agents currently handle client interactions, the steps involved in policy cancellation, current complaint handling).

  - Understanding Perspectives: Helps uncover individual needs, pain points, and insights from various roles (sales agents, managers, compliance officers, customer service staff).

  - Building Rapport: Essential for understanding potentially sensitive topics like reasons for misselling or resistance to new processes.

- Key Stakeholders: Sales managers, experienced sales agents, compliance officers, legal team members, customer service representatives, IT support staff, and the project sponsor.

### 2. Workshops

- Description: Facilitated, collaborative sessions involving multiple stakeholders to discuss, define, and refine requirements.

- Why it's suitable:

  - Consensus Building: Excellent for bringing together diverse stakeholders (e.g., sales, compliance, IT) to achieve a shared understanding and agreement on processes and features.

  - Process Mapping: Ideal for current-state and future-state process mapping of the sales journey, identifying automation points and validation checks.

  - Requirement Brainstorming & Prioritization: Useful for generating a comprehensive list of features for the management dashboard or audit trail, and then prioritizing them.

  - Faster Requirement Gathering: Can gather a lot of information from multiple people quickly.

- Key Stakeholders: Cross-functional teams including sales leadership, compliance leads, IT architects, and key end-users representatives.

### 3. Document Analysis

- Description: Reviewing existing organizational documents to understand the current state, identify implicit requirements, and gather background information.

- Why it's suitable:

  - Understand Current State: Analyze existing sales policies, complaint logs, cancellation reports, regulatory guidelines, training manuals, and current system documentation.

  - Identify Gaps & Constraints: Helps in understanding existing limitations, manual workarounds, and compliance mandates that the new system must adhere to.

  - Baseline for Improvement: Provides concrete data on current problems (e.g., specific types of complaints, reasons for cancellations).

- Key Documents: Sales process manuals, compliance policies, existing CRM documentation, complaint management system logs, policy cancellation records, regulatory frameworks relevant to insurance sales.

### 4. Prototyping/Mock-ups (Lightweight)

- Description: Creating simple visual representations (wireframes, static mock-ups) of user interfaces or workflows to get early feedback.

- Why it's suitable:

  - Early Validation: Allows stakeholders, especially management, to visualize what the management dashboard or new workflow screens might look like.

  - User Feedback: Helps in validating usability and understanding before significant development effort is expended, particularly for the dashboard.

  - Clarity on Complex Concepts: Can clarify abstract requirements into tangible designs.

- Key Use: For visualizing the management dashboard layout, key reports, or new steps in the automated workflow.

### 5. Observation (Job Shadowing)

- Description: Directly watching sales agents or relevant personnel perform their tasks in their actual work environment.

- Why it's suitable:

  - Uncover Unstated Requirements: Often reveals nuances, workarounds, and inefficiencies that might not be articulated in interviews or workshops.

  - Understand Context: Provides a deeper understanding of the challenges and practicalities of the current sales process.

- Key Stakeholders: Sales agents, customer service personnel handling complaints.

How to do stakeholder analysis RACI/ILS

RACI Matrix clarifies who is Responsible (does the work), Accountable (approves and is ultimately answerable, one per task), Consulted (provides input), and Informed (receives updates) for project tasks. It assigns roles to tasks.

ILS (Influence-Interest Grid) classifies stakeholders based on their Power/Influence over the project and their Interest in its outcome.

- High Power, High Interest: Manage closely.

- High Power, Low Interest: Keep satisfied.

- Low Power, High Interest: Keep informed.

- Low Power, Low Interest: Monitor.

Both tools help to understand stakeholder involvement and tailor communication/engagement strategies.

What document to write and what process to follow to sign off the documents

- Business Requirements Document (BRD): High-level business needs and project scope.

- Functional Requirements Specification (FRS): Detailed "what" the system will do.

- Non-Functional Requirements (NFRs): System quality attributes (performance, security).

- Process Models: Visuals of current and future workflows.

- Data Models: System data structure.

- UI Wireframes/Mock-ups: Visual designs for screens/dashboards.

Document Sign-off Process (Waterfall):

- Draft & Internal Review: BA writes, team reviews.

- Stakeholder Review: Formal sessions/walkthroughs with key stakeholders for feedback.

- Revise: Incorporate feedback.

- Final Review: Circulate revised document for last check.

- Formal Sign-off: Obtain explicit approval (e.g., meeting, email, signature) from accountable stakeholders.

- Archive: Store version-controlled, signed document.

How to take approval from client

As a fresher BA, taking approval from a client for project documents is a formal step to confirm they agree with what's planned. It's about getting their "okay" to move forward.

Here's how you'd typically do it:

## 1. Get the Document Ready

First, make sure the document (like the Business Requirements Document or Functional Specification) is completely finished and reflects everything discussed.

- Finalize it: Ensure all your internal reviews are done and any previous client feedback is incorporated.

- Keep it clear: Make sure the language is easy to understand, even for non-technical people. Highlight any important changes from earlier versions.

## 2. Identify the Approvers

You need to know who has the authority to give the final go-ahead.

- Key stakeholders: This usually includes the Project Sponsor and relevant Department Heads on the client side.1 If you've used a RACI matrix, these are your "Accountable" people.

## 3. Schedule a Meeting

Set up a specific meeting for the approval, rather than just sending an email.

- Invite key people: Make sure all the identified approvers are invited.

- Set an agenda: Clearly state the meeting's purpose: "Formal Approval of [Document Name] - Version X.X."

- Send in advance: Send the document to all attendees at least a day or two before the meeting so they have time to read it.

## 4. Conduct the Approval Meeting

This is where you present and seek formal acceptance.

- State the goal: Start by explaining that the meeting is for final approval.

- Brief walkthrough: Don't read the whole document, but highlight the most important parts and any significant changes.

- Address questions: Be prepared to answer questions and clarify any points. Your goal is to get everyone on the same page.

- Confirm agreement: Ask directly, "Are we all in agreement that this document accurately captures the requirements and is ready for approval?"

## 5. Get Formal Sign-off

This is the most important part – getting documented proof of their approval.

- Signature Page: The most formal way is to have a dedicated signature page at the end of the document. Each key client approver signs and dates it.

- Email Confirmation: If a physical signature isn't possible, send a follow-up email after the meeting with the final document attached. Explicitly ask each approver to reply stating, "I approve [Document Name] - Version X.X."

- Meeting Minutes: If approval is given verbally in the meeting, ensure the meeting minutes clearly state that the document (mention its version) was approved, and by whom. The minutes themselves should then be approved by the attendees.

## 6. Store and Communicate

Once approved, make sure everyone knows.

- Version control: Mark the document as "Approved" with its final version number.

- Secure storage: Store the approved document (with signatures or email confirmations) in a shared, secure project folder.

- Inform the team: Let the development and testing teams know the document is approved and they can proceed based on its contents.

What communication channel to establish and implement

As a BA, you'll need a mix of formal and informal channels, tailored to different audiences and purposes.

Here's a breakdown of communication channels to establish and implement:

### 1. Formal Communication Channels

These are structured, often documented, and typically used for official project information, decisions, and approvals.

- Project Meetings:

  - Purpose: Status updates, decision-making, issue resolution, risk discussions.

  - Channels:

    - Project Steering Committee Meetings: For high-level oversight, strategic decisions, budget approval, and risk management (with Project Sponsor, Senior Management, Heads of Sales/Compliance/IT).

    - Core Project Team Meetings: Daily stand-ups (if some agile practices are blended), weekly reviews for detailed task discussions, progress, and blockers (with BA, PM, Developers, QA).

    - Stakeholder Review Meetings/Workshops: For requirements elicitation, validation, design reviews, and formal document sign-offs (with key business users, sales managers, compliance, IT).

  - Deliverables: Meeting minutes, action items, decision logs.

- Project Documentation Repository:

  - Purpose: Centralized, accessible storage for all official project documents.

  - Channels: Tools like SharePoint, Confluence, Google Drive (with proper access control).

  - Content: Approved BRD, FRS, NFRs, process models, design documents, test plans, user manuals, training materials, change requests, project plans, risk logs.

  - Benefit: Ensures everyone is working from the latest approved version, facilitates audits.

- Email:

  - Purpose: Formal notifications, requesting specific approvals (especially in Waterfall), distributing meeting minutes, official announcements, urgent communications.

  - Guidelines: Use clear subject lines, professional tone, keep distribution lists focused. Ensure critical approvals are explicitly stated (e.g., "Please reply with your approval").

- Change Control Board (CCB) Process & Meetings:

  - Purpose: Formal channel for reviewing, approving, or rejecting changes to approved requirements/scope.

  - Channels: Dedicated meetings, formal change request forms, documented impact analysis.

  - Benefit: Manages scope creep, ensures controlled project evolution.

### 2. Informal Communication Channels

These are less structured but crucial for fostering collaboration, quick clarifications, and relationship building.

- Instant Messaging/Chat Platforms:

  - Purpose: Quick questions, urgent clarifications, sharing small updates, immediate problem-solving.

  - Channels: Microsoft Teams, Slack, Google Chat.

  - Benefit: Faster responses, reduces email clutter.

- Ad-hoc Discussions/One-on-One Catch-ups:

  - Purpose: Building rapport with stakeholders, understanding unspoken concerns, quick clarifications on requirements or issues.

  - Channels: Brief office visits, quick calls, virtual coffee chats.

  - Benefit: Helps uncover nuances, build trust, and address potential resistance early.

- Project Whiteboards/Collaboration Spaces:

  - Purpose: Brainstorming, ad-hoc process mapping, visualizing ideas.

  - Channels: Physical whiteboards, virtual whiteboards (Miro, Mural).

  - Benefit: Facilitates real-time, visual collaboration.

### 3. Reporting & Dashboards

- Purpose: Provide regular, consolidated updates on project progress, key metrics, and risks to various stakeholder groups.

- Channels:

  - Project Status Reports: Weekly/bi-weekly reports distributed to management and key stakeholders.

  - Management Dashboard (Project Specific): Beyond the system's operational dashboard, a project-level dashboard could show project health, milestones, and budget.

  - Presentations: For major milestones or approvals to senior leadership.

Implementing the Channels (BA's Role):

As a BA, you would:

- Define a Communication Plan: Work with the Project Manager to document which channels will be used for what purpose, with whom, and at what frequency.

- Facilitate Key Meetings: Lead requirements workshops, review sessions, and provide input for steering committee meetings.

- Manage Documentation: Ensure all requirements documents are up-to-date, version-controlled, and accessible in the chosen repository.

- Act as a Bridge: Translate technical details for business stakeholders and business needs for the technical team.

- Promote Openness: Encourage stakeholders to use the appropriate channels for feedback, questions, and concerns.

How to handle the change request

Handling a change request (CR) means formally managing any requested alteration to what's been agreed upon for the project. As a fresher BA, your main job is to understand, analyze, and help get these changes approved.

Here's a simple way to think about it:

### 1. Someone Asks for a Change

- A client, a sales manager, or even a team member might realize something needs to be added, changed, or removed from the project's plan (like a new feature for the dashboard or a tweak to a validation rule).

- They'll usually fill out a Change Request Form that explains what they want and why.

### 2. Your Job: Analyze the Impact 🧠

- This is where you, as the BA, come in. You need to figure out what effect this change will have.

- Ask questions: Will it affect the project's cost, timeline, or scope? Will it need more people or different technology? Which existing documents (like the requirements you wrote) will need updating?

- Document findings: You'll write down your analysis on the Change Request Form.

### 3. Get it Approved (or Not)

- After your analysis, the change request goes to a special group (often called a Change Control Board or senior management) for a decision.

- You (or the Project Manager) present your analysis, and they decide whether to Approve, Reject, or Defer (put on hold) the change.

- Crucial in Waterfall: Since this project is likely Waterfall, changes after requirements are signed off are more difficult and expensive, so this approval step is very important.

### 4. Update Everything!

- If the change is approved, you must update all the affected project documents. This includes the requirements (BRD, FRS) and any related diagrams. Think of it as updating the project's blueprint.

- The team will then build/implement the change, and it will be tested.

In short, you help to make sure any changes are carefully considered, approved by the right people, and then correctly added to the project's plan.

How to update the progress of the project to the stakeholders

As a BA, you'll work closely with the Project Manager to ensure effective communication.

Here's how to update project progress:

### 1. Understand Your Audience (Stakeholder Analysis)

Before communicating, remember your stakeholder analysis (Influence-Interest Grid/ILS). This dictates what to share and how:

- High Power, High Interest (Key Players - e.g., Project Sponsor, Heads of Sales/Compliance): Need comprehensive, regular updates, focus on strategic progress, risks, budget, and key decisions.

- High Power, Low Interest (Keep Satisfied - e.g., Senior Executives): Need concise summaries, key milestones, high-level risks, and overall health. Don't overload with detail.

- Low Power, High Interest (Keep Informed - e.g., Sales Agents, Team Leads): Need relevant details that affect their work, upcoming changes, training schedules.

- Low Power, Low Interest (Monitor): Basic, occasional updates, often via broad communications.

### 2. What Information to Update

Tailor the content based on the audience's needs:

- Overall Project Health (R/A/G): Red, Amber, Green status for Schedule, Budget, Scope, Risks.

- Progress Against Milestones: What was planned vs. what was achieved in the reporting period.

- Key Achievements: What was completed (e.g., requirements signed off, design phase complete, specific module developed).

- Upcoming Activities/Next Steps: What's planned for the next reporting period.

- Issues & Blockers: Any challenges encountered that might impact progress.

- Risks: Updates on identified risks, new risks, and mitigation strategies.

- Budget Status: (Often handled by PM/Finance, but BA needs awareness).

- Key Decisions Made: Any major decisions that impact the project.

### 3. Communication Channels & Frequency

Choose the right channel for the right message and audience.

#### a. Formal Meetings (Regular & Structured):

- Project Steering Committee Meetings (e.g., Monthly/Bi-Monthly):

  - Audience: Project Sponsor, Senior Management, Key Department Heads.

  - Content: High-level strategic updates, overall RAG status, critical risks, budget review, major decisions needed.

  - BA Role: Support PM in preparing material, present sections related to scope/requirements clarity.

- Core Project Team Meetings (e.g., Weekly):

  - Audience: Project Manager, BA, Developers, QA, Leads.

  - Content: Detailed progress on tasks, specific blockers, technical issues, detailed next steps.

  - BA Role: Report on requirements progress, clarify details, discuss upcoming analysis.

- Stakeholder Progress Review Meetings (e.g., Bi-weekly/Monthly):

  - Audience: Key business stakeholders (Sales Managers, Compliance, Customer Service).

  - Content: Progress on features relevant to them, upcoming changes affecting their areas, UAT planning, user training updates.

  - BA Role: Present requirements status, demo completed features (if applicable), gather feedback.

#### b. Formal Reports:

- Project Status Reports (e.g., Weekly/Bi-weekly):

  - Audience: Project Sponsor, Management, Key Stakeholders.

  - Format: Standardized template (often a concise 1-2 pager) distributed via email or project portal.

  - Content: Summary of progress, RAG status, key achievements, next steps, risks, issues.

  - BA Role: Provide input on requirements completion, scope status, and business-related risks.

#### c. Project Dashboards/Portals:

- Purpose: Provide real-time or near-real-time visibility into key project metrics.

- Channels: Dedicated project management software (Jira, Asana, Azure DevOps), or a simple SharePoint/Confluence page.

- Content: Burndown charts (if applicable), task completion rates, issue logs, milestone progress.

- BA Role: Ensure requirements status (e.g., "In Analysis," "Approved," "In Development") is accurately reflected.

#### d. Email Updates:

- Purpose: Quick notifications, distribution of reports, meeting summaries, urgent alerts.

- Frequency: As needed, but also for distributing regular status reports.

- Audience: Varied, depending on the message.

- Guidelines: Clear subject lines, concise content, attach relevant documents.

#### e. Informal Check-ins/One-on-Ones:

- Purpose: Build rapport, gather quick feedback, address minor concerns before they escalate.

- Audience: Individual stakeholders, especially those whose interest/influence might fluctuate.

- BA Role: Crucial for understanding stakeholder sentiment and proactively addressing potential resistance.

How to take sign off on UAT – client acceptance form

"Taking sign-off on the UAT Client Acceptance Form is the formal step where the client confirms they are happy with the system and it meets their business needs. It's like getting their official 'okay' to launch or move to the next stage.

My role as a BA would involve:

- Ensuring UAT is Complete: First, I'd make sure the client's business users have finished all their testing and any major issues found during UAT have been fixed.

- Preparing the Acceptance Form: I'd prepare a formal UAT Client Acceptance Form. This form usually summarizes what was tested, confirms that critical issues are resolved, and has a clear statement that the client is accepting the system.

- Reviewing Results with Client: I'd then meet with the key client stakeholders (like the Project Sponsor or Head of Sales who oversaw UAT) to briefly go over the UAT results and confirm everything looks good.

- Obtaining Formal Signature: The most important part is getting their formal approval. This can be:

  - A physical signature on the form.

  - An electronic signature if we're using a digital platform.

  - A formal email confirmation where they explicitly state their approval of the system.

- Archiving and Communication: Once signed, I'd ensure the signed form is stored securely in our project documents. Then, I'd inform the wider project team that UAT is formally accepted, and we can proceed.

This ensures everyone is clear that the client has officially approved the system based on their testing."

Document 3 - Functional Specifications

Project Name: Insurance Sales Journey Tracking System

Customer Name: [Insert Insurance Company Name]

Project Version: [e.g., 1.0 - for initial baseline version]

Project Sponsor: [Insert Name of Project Sponsor, e.g., Head of Sales / Chief Compliance Officer]

Project Manager: [Insert Name of Project Manager]

Project Initiation Date: [Insert Date of Project Initiation]

Functional Requirement specifications:

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| FR0001 | User Login | The system shall allow authorized users (e.g., Sales Agents, Sales Managers, Compliance Officers) to securely log in to the application using their unique credentials (username and password) to access sales journey tracking functionalities. | 10 |
| FR0002 | Sales Journey Step Tracking | The system shall enable sales agents to digitally record and update the status of each stage of the insurance sales journey for a client, from initial login/lead creation through to the completion of the freelook period. | 9 |
| FR0003 | Duplicate Policy Detection | The system shall automatically detect and flag instances where a new policy application is being initiated for a client who already holds multiple active policies, based on defined business rules. | 10 |
| FR0004 | Product Suitability Validation | The system shall perform automated validation checks to ensure the proposed insurance product aligns with the client's recorded needs and profile information, and flag any potential mismatches. | 9 |
| FR0005 | Management Dashboard View | The system shall provide a real-time, interactive dashboard for sales managers and compliance officers to view key metrics such as sales progress, policy cancellation rates, and flagged misselling cases. | 10 |

Document 4- Requirement Traceability Matrix

The Requirement Traceability Matrix (RTM) links specific requirements to their corresponding design elements, development artifacts, test cases, and validation activities (like UAT). This ensures that every requirement is addressed throughout the project lifecycle, and helps track the impact of any changes.

| Req ID | Req Name | Req Description | Design Doc Ref | Dev Module/Component | Test Case ID(s) | UAT Status | Comments/Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FR0001 | User Login | The system shall allow authorized users (e.g., Sales Agents, Sales Managers, Compliance Officers) to securely log in to the application using their unique credentials (username and password) to access sales journey tracking functionalities. | DD001 - Auth Module Design | Authentication Module | TC001, TC002, TC003 | Accepted | Passed all test cases; client confirmed login functionality during UAT. |
| FR0002 | Sales Journey Step Tracking | The system shall enable sales agents to digitally record and update the status of each stage of the insurance sales journey for a client, from initial login/lead creation through to the completion of the freelook period. | DD002 - Workflow Engine, DD003 - UI Designs | Workflow Service, Sales UI Component | TC004, TC005, TC006 | Pending | Development complete; awaiting client UAT scheduling. |
| FR0003 | Duplicate Policy Detection | The system shall automatically detect and flag instances where a new policy application is being initiated for a client who already holds multiple active policies, based on defined business rules. | DD004 - Rules Engine, DD005 - Data Model | Policy Validation Service, Data Access Layer | TC007, TC008, TC009 | N/A | In Development; testing to commence next sprint. |
| FR0004 | Product Suitability Validation | The system shall perform automated validation checks to ensure the proposed insurance product aligns with the client's recorded needs and profile information, and flag any potential mismatches. | DD004 - Rules Engine, DD003 - UI Designs | Suitability Service, Sales UI Component | TC010, TC011, TC012 | N/A | In Development; test cases defined. |
| FR0005 | Management Dashboard View | The system shall provide a real-time, interactive dashboard for sales managers and compliance officers to view key metrics such as sales progress, policy cancellation rates, and flagged misselling cases. | DD006 - Dashboard Design, DD007 - Reporting Engine | Reporting Service, Dashboard UI Component | TC013, TC014, TC015 | N/A | Design approved; development started this week. |

Business Requirement document

Project Name:

Insurance Sales Journey Tracking System

Project ID:

ISJTS-PRJ-001

Version ID:

0.2 (Based on the last document revision provided)

Author:

[ Business Analyst Team]

Contents

1. Document Revisions.............................................................................................................8

2. Approvals.............................................................................................................................8

3. RASCI Chart for This Document ............................................................................................8

Codes Used in RASCI Chart...................................................................................................9

RASCI Chart..........................................................................................................................9

4. Introduction.........................................................................................................................9

4.1. Business Goals ..............................................................................................................9

4.2. Business Objectives.......................................................................................................9

4.3. Business Rules.............................................................................................................10

4.4. Background.................................................................................................................10

4.5. Project Objective.........................................................................................................10

4.6. Project Scope ..............................................................................................................10

4.6.1. In Scope Functionality ..........................................................................................10

4.6.2. Out Scope Functionality .......................................................................................10

5. Assumptions ......................................................................................................................10

6. Constraints.........................................................................................................................10

7. Risks...................................................................................................................................10

Technological Risks................................................................................................................11

Skills Risks..............................................................................................................................11

Political Risks.........................................................................................................................11

Business Risks........................................................................................................................11

Requirements Risks ...............................................................................................................11

Other Risks............................................................................................................................11

8. Business Process Overview ................................................................................................11

8.1. Legacy System (AS-IS)..................................................................................................11

8.2. Proposed Recommendations (TO-BE) .........................................................................11

9. Business Requirements......................................................................................................11

10. Appendices.....................................................................................................................12

10.1. List of Acronyms......................................................................................................12

10.2. Glossary of Terms....................................................................................................12

10.3. Related Documents .................................................................................................12

- Document Revisions

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 05/02/2025 | 0.1 | Initial Draft (Sections: Executive Summary, Problem Statement, Purpose, Objectives) |
| 15/02/2025 | 0.2 | Added Proposed Solution details and initial Risk Management section. |
| 28/02/2025 | 0.3 | Incorporated detailed Functional Requirements (FRs) and Non-Functional Requirements (NFRs). |
| 10/03/2025 | 0.4 | Developed Requirement Traceability Matrix (RTM) and refined stakeholder analysis. |
| 25/03/2025 | 1 | Final Draft for Internal Review and formal sign-off. Comprehensive updates across all sections. |

- Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | [Insert Sponsor's Name] | Head of Sales / COO |  |  |
| Business Owner | [Insert Business Owner's Name] | Head of Compliance / VP, Operations |  |  |
| Project Manager | [Insert PM's Name] | Project Manager |  |  |
| System Architect | [Insert Architect's Name] | Lead System Architect |  |  |
| Development Lead | [Insert Dev Lead's Name] | Lead Software Engineer |  |  |
| User Experience Lead | [Insert UX Lead's Name] | UX/UI Lead |  |  |
| Quality Lead | [Insert QA Lead's Name] | Quality Assurance Lead |  |  |
| Content Lead | [Insert Content Lead's Name] | (If applicable, e.g., for system messages/help) |  |  |

- RACI Chart for This Document The RACI chart identifies the persons who need to be contacted whenever changes are made to this document. RACI stands for responsible, accountable, consulted, and informed. These are the main codes that appear in a RACI chart, used here to describe the roles played by team members and stakeholders in the production of the BRD. They are adapted from charts used to assign roles and responsibilities during a project.( RACI Can be made for IT side[Project stakeholder] as mentioned above, apart from that Can also Be made for Client side[Business Stakeholder]). The following describesthe full list of codes used in the table:

| Name | Position | Authorize | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- | --- |
| [Project Sponsor's Name] | Head of Sales / COO | X |  |  |  |  | X |
| [Business Owner's Name] | Head of Compliance / VP, Operations | X |  |  |  | C | X |
| [Project Manager's Name] | Project Manager |  |  | X |  |  | X |
| [Your Name] | Business Analyst |  | X |  |  |  | I |
| [System Architect's Name] | Lead System Architect |  |  |  | S | C | I |
| [Development Lead's Name] | Lead Software Engineer |  |  |  | S | C | I |
| [Quality Lead's Name] | Quality Assurance Lead |  |  |  | S | C | I |
| [Sales Manager's Name] | Sales Manager |  |  |  |  | C | I |
| [Key End User Rep's Name] | Sales Agent / Business User |  |  |  |  | C | I |

- Introduction

### 4.1. Business Goals

The implementation of the Insurance Sales Journey Tracking System is directly aligned with the following strategic organizational goals and addresses critical business needs:

- Enhance Customer Trust & Satisfaction:

  - Goal: To become a trusted insurance provider known for transparent and fair practices.

  - Need: Directly address the high complaint volume and rising policy cancellations which erode customer confidence and damage the company's reputation. The organization needs to ensure customers receive suitable products, fostering long-term relationships and reducing churn.

- Ensure Regulatory Compliance & Mitigate Risk:

  - Goal: To maintain full compliance with all relevant insurance regulations and minimize exposure to legal and financial penalties.

  - Need: Proactively combat misselling risks and potential fraudulent activities. The organization requires a robust system to ensure suitability, track every sales step, and provide a full audit trail to meet stringent regulatory requirements and avoid significant fines or operational restrictions.

- Improve Operational Efficiency & Management Oversight:

  - Goal: To optimize the sales process, reduce operational costs associated with error handling and complaint resolution, and enable data-driven decision-making.

  - Need: Overcome the limited management oversight into the sales journey. The organization needs real-time visibility into sales performance, compliance adherence, and early detection of issues to allow for proactive intervention and efficient resource allocation.

- Safeguard Financial Performance:

  - Goal: To protect and enhance the company's financial stability and profitability.

  - Need: Reduce financial losses incurred due to policy cancellations (requiring refunds), misselling penalties, and the operational burden of managing high complaint volumes. The project aims to improve the quality of sales, leading to better policy retention and reduced liabilities.

4.2. Business Objectives

To provide an IT solution for:

- Ensuring suitable products are sold to clients: Implementing mechanisms to verify product suitability based on client needs and profiles.

- Detecting and preventing misselling and fraud: Developing automated rules and checks to identify and prevent instances of misselling and fraudulent activities.

- Providing real-time management dashboards: Delivering interactive dashboards offering real-time analytics on sales, cancellations, and flagged cases for proactive oversight.

- Tracking insurance products per client: Establishing a system to maintain a clear, centralized record of all insurance products sold to each client.

- Improving customer experience and reducing cancellations: Enhancing transparency and accuracy in the sales process, leading to greater customer satisfaction and a reduction in policy cancellations.

"List what the functionalities are going to develop in software," and the examples you provided:

The "Mobile application for android and for iOS" and "E LEARNING MANAGEMENT SYSTEM" are NOT functionalities described or proposed in your "Proposed Solution" for the "Insurance Sales Journey Tracking System." Your proposed solution focuses on:

- Process Automation: Digital workflow for the sales journey.

- Validation Checks: Automated checks for suitability, duplicates, compliance.

- Management Dashboard: Real-time analytics.

- Audit Trail: Comprehensive logs.

Therefore, the functionalities to be developed within this specific project are derived from these pillars.

Functionalities to be developed in this software solution (based on your Proposed Solution):

The IT solution will primarily develop functionalities centered around:

- Digital Workflow Automation:

  - Ability to record and track each step of the insurance sales journey digitally (login, lead creation, proposal, underwriting, policy issuance, freelook completion).

  - Automated routing and status updates for sales stages.

- Automated Validation & Rules Engine:

  - System checks for product suitability based on client profiles.

  - Automated detection of duplicate policy sales to the same client.

  - Compliance adherence checks throughout the sales process.

  - Flagging mechanisms for potential misselling or suspicious activities.

- Real-time Management Dashboard:

  - Interactive displays for sales performance (e.g., leads in pipeline, policies sold).

  - Visibility into policy cancellation rates.

  - Real-time reporting on flagged cases (misselling, duplicates).

  - Filtering and drill-down capabilities for data analysis.

- Comprehensive Audit Trail & Reporting:

  - Detailed logging of every client interaction within the sales journey.

  - Record of every policy issued, linked to the sales process.

  - Ability to generate reports for compliance audits and dispute resolution.

4.3. Business Rules

When developing an "Insurance Sales Journey Tracking System," it's critical to consider and integrate the organization's existing policies, procedures, rules, and regulations. These directly influence the system's design, functionalities, and compliance requirements.

Here's a list of relevant categories and examples:

### Organization Policies, Procedures, and Rules & Regulations

The IT solution for the Insurance Sales Journey Tracking System must be designed and implemented in strict adherence to, and in support of, the following organizational policies, procedures, and external regulations:

1. Sales & Product Suitability Policies:

* Sales Code of Conduct: Guidelines for ethical selling practices.

* Product Suitability Policy: Detailed criteria and processes for matching insurance products to client needs, risk appetite, and financial situation (directly addressed by FR0004).

* Cross-Selling/Up-Selling Policy: Rules regarding offering additional products to existing clients, especially concerning "multiple policies sold to the same client without proper justification" (addressed by FR0003).

* Disclosure Policy: Requirements for transparently providing all necessary information to clients before sale.

2. Compliance & Regulatory Frameworks (External & Internal):

* Insurance Regulatory and Development Authority of India (IRDAI) Regulations:

* IRDAI (Protection of Policyholders’ Interests) Regulations: Covering fair treatment of policyholders, grievance redressal, and preventing unfair trade practices.

* IRDAI (Insurance Advertisements and Disclosure) Regulations: Rules on how products are advertised and information disclosed.

* Specific Guidelines on Misselling and Unfair Business Practices: Direct mandates against practices identified in the problem statement.

* Anti-Money Laundering (AML) & Know Your Customer (KYC) Policies: Procedures for verifying client identity and monitoring transactions to prevent illicit activities.

* Data Privacy & Protection Laws: Such as India's Digital Personal Data Protection Act (DPDP Act) (or relevant global equivalents like GDPR if applicable), governing how customer data is collected, stored, processed, and protected (relevant for the audit trail and data management).

* Internal Compliance Checklists & Audit Requirements: Specific internal controls and audit trails mandated by the compliance department.

3. Operational Procedures:

* Lead Management Procedures: How leads are generated, assigned, and processed.

* Proposal Submission Procedures: Steps for submitting client proposals, including required documentation.

* Policy Underwriting Procedures: Guidelines followed by the underwriting team.

* Policy Issuance Procedures: Steps for final policy generation and delivery.

* Free-Look Period Procedures: The process for handling policy cancellations or changes during the free-look period (relevant to sales journey tracking).

* Complaint Handling & Grievance Redressal Procedures: The existing process for logging, investigating, and resolving client complaints (which the new system aims to reduce the volume of).

4. Fraud Prevention Policies:

* Internal Fraud Detection Protocols: Rules and patterns used to identify suspicious activities or potential fraud attempts (relevant to FR0003, FR0004).

* Employee Code of Conduct: Rules governing ethical behavior of sales agents and staff.

5. Data Management & Retention Policies:

* Data Retention Policy: How long client data and sales records (audit trail) must be stored.

* Data Access Policy: Who has access to what data within the system, based on roles (relevant for the Management Dashboard and Audit Trail access).

* Data Quality Standards: Internal standards for the accuracy and completeness of client and sales data.

The new system must be built to enforce and automatically monitor adherence to these critical organizational and regulatory mandates to ensure compliance and effective operation.

4.4. Background

Provide a brief history of how the project came to be proposed and initiated,

including the business issues/problems identified, and expected benefit of

implementing the project/developing the product.

4.5. Project Objective

The overarching goal in developing the Insurance Sales Journey Tracking System is to establish a robust, transparent, and auditable process for every stage of the insurance sales journey, from initial client login to the completion of the freelook period. This system aims to significantly enhance customer trust, ensure regulatory compliance, and improve operational efficiency by mitigating key business risks.

High-Level Product Description and Business Alignment

The product will primarily function as a comprehensive digital platform designed to enforce best practices and provide critical oversight. It will achieve this through four key pillars:

1.  Process Automation: By digitizing and automating the sales workflow, the system will ensure consistent execution of each step from lead initiation to policy finalization. This directly aligns with the objective of **improving operational efficiency** and ensures that processes are followed to **ensure suitable products are sold**.

2.  Validation Checks: The system will embed automated rules to perform real-time checks for product suitability, identify duplicate policy applications, and verify compliance adherence. This is crucial for **detecting and preventing misselling and fraud**, directly addressing core pain points and reducing financial and reputational risks.

3.  Management Dashboard: A real-time, interactive dashboard will provide management with actionable insights into sales progress, policy cancellation rates, and automatically flagged cases. This directly enables the objective of **providing real-time management dashboards**, fostering proactive intervention and data-driven decision-making.

4.  Audit Trail The system will maintain comprehensive, immutable logs of every client interaction and policy issuance within the sales journey. This robust audit trail is fundamental for **tracking insurance products per client**, providing verifiable evidence for compliance assurance, and strengthening accountability. Collectively, these functionalities directly contribute to **improving customer experience and reducing cancellations** by ensuring transparency and accuracy.

Requirements for Interaction with Other Systems

For seamless operation and data integrity, the Insurance Sales Journey Tracking System will require significant integration and interaction with various existing organizational systems:

Customer Relationship Management (CRM) System:** To retrieve existing client profiles and contact information, and to update client interaction logs generated during the sales journey.

Policy Administration System (PAS): To verify existing policies held by a client, submit new policy applications, receive policy issuance confirmations, and track policy status (e.g., active, cancelled).

Product Catalog/Master Data Management (MDM): To access accurate and up-to-date insurance product details, features, and eligibility criteria required for product suitability validation.

Underwriting System: To submit client proposals for risk assessment and receive underwriting decisions, ensuring alignment with policy issuance.

Complaints Management System: While aiming to reduce complaints, the system should ideally feed sales journey data to the complaints system for context, or receive alerts regarding complaints related to newly tracked policies.

Data Warehouse / Business Intelligence (BI) Tools: To push comprehensive sales journey data, validation flags, and audit logs for long-term analytics, reporting, and strategic decision-making beyond the operational dashboard.

Authentication/Directory Services (e.g., LDAP/Active Directory): For secure user login and role-based access control, ensuring only authorized personnel can access specific functionalities and data.

4.6. Project Scope

In this project, we are developing an Insurance Sales Journey Tracking System to digitalize and enhance our sales process. This system will feature process automation to streamline the sales journey from client login to freelook completion, embed validation checks to automatically detect and flag issues like misselling or duplicate policies, provide a real-time management dashboard for crucial insights into sales performance and flagged cases, and maintain a comprehensive audit trail for all client interactions and policy issuances, ultimately ensuring product suitability, preventing fraud, and improving management oversight.

4.6.1. In Scope Functionality

Here are the key functionalities we're developing within the Insurance Sales Journey Tracking System project:

- Digital Workflow Automation: Record and manage each step of the insurance sales journey digitally, from lead creation to freelook completion.

- Product Suitability Validation: Automatically check if proposed insurance products align with client needs and profiles.

- Duplicate Policy Detection: Automatically identify and flag instances where a client is being sold multiple, unjustified policies.

- Compliance Adherence Checks: Embed automated rules to ensure the sales process follows all regulatory and internal compliance guidelines.

- Misselling & Fraud Flagging: Automatically flag suspicious activities or potential misselling instances for review.

- Real-time Sales Performance Dashboard: Provide an interactive view of key sales metrics, such as leads in the pipeline and policies sold.

- Policy Cancellation Rate Monitoring: Display up-to-date data on policy cancellation trends.

- Flagged Cases Overview: Show a summary of all detected misselling or other flagged compliance issues.

- Comprehensive Audit Trail: Maintain detailed, unalterable logs of every client interaction and policy issuance within the sales journey.

- Client Product Tracking: Keep a clear record of all insurance products sold to each individual client.

4.6.2. Out Scope Functionality [List of functionality what is not included in the current project]

The following functionalities and system components are not included within the scope of the current Insurance Sales Journey Tracking System project:

- Direct Policy Issuance Automation: This project will track the sales journey up to policy issuance and integrate with existing policy administration systems, but it will not directly perform the automated issuance of policies or policy contracts.

- Claims Management System: Functionalities related to the processing, tracking, or management of insurance claims are outside the scope of this project.

- Customer Self-Service Portal: The development of a customer-facing portal for policy management, payments, or other self-service functions is not included.

- Comprehensive Customer Relationship Management (CRM) System Development: While the system will integrate with existing CRM data, it will not build a new or replace the core functionalities of an existing CRM system.

- Underwriting Engine Development: The core algorithms and processes for insurance risk assessment and underwriting decisions are not part of this project's development. The system will only track the submission and status of underwriting requests.

- Billing and Collections Module: Management of premium payments, invoicing, or collection processes for policies is out of scope.

- Marketing and Lead Generation System: Tools for generating, nurturing, or managing leads prior to their entry into the sales journey tracking system are not included.

- Mobile Application Development for Agents or Clients: Creation of dedicated mobile applications for Android or iOS platforms for sales agents or end-clients is not part of the current project's deliverables.

- E-Learning Management System (LMS): Development or integration with an e-learning platform for sales agent training is outside the scope.

- HR and Commissions Management: Functionalities related to agent onboarding, performance management, or commission calculation are not included.

5. Assumptions

The requirements for the Insurance Sales Journey Tracking System are based on the following assumptions:

- Availability of Existing System APIs/Integration Points: It is assumed that existing core systems (e.g., CRM, Policy Administration System, Product Catalog) provide stable and documented Application Programming Interfaces (APIs) or other integration mechanisms necessary for data exchange and system interaction.

- Clear & Stable Business Rules: It is assumed that the underlying business rules for product suitability, duplicate policy detection, and compliance validation are clearly defined, stable, and will not undergo significant changes during the project's development lifecycle.

- Stakeholder Engagement & Availability: Key business stakeholders (Sales, Compliance, Operations Management, specific sales agents for UAT) will be consistently available for requirements elicitation, validation, review, and User Acceptance Testing (UAT) as per the project schedule.

- Defined Data Definitions & Quality: It is assumed that the definitions of key data elements (e.g., client profile, policy details, sales stages) are consistent across source systems and that data quality in source systems is sufficient for effective validation checks and dashboard reporting.

- Organizational Readiness for Change: It is assumed that the organization, particularly the sales teams, is generally receptive to adopting new digital workflows and oversight mechanisms, and that planned change management activities will be effective in mitigating resistance.

- Regulatory Stability: It is assumed that there will be no significant, unforeseen changes to relevant insurance regulatory frameworks (e.g., IRDAI guidelines, data privacy laws) that would fundamentally alter the project's core compliance requirements during its execution.

- IT Infrastructure Capacity: It is assumed that existing or planned IT infrastructure (servers, network, security) has the necessary capacity and capabilities to host, operate, and support the new application without significant additional unplanned investment or performance issues.

- Training Effectiveness: It is assumed that the planned training programs for sales agents and managers on using the new system will be effective in ensuring proficiency and correct adoption of the new processes.

- Security Policies Are Defined: It is assumed that clear and documented security policies and access control guidelines exist within the organization that can be directly implemented within the system's user authentication and authorization features.

- Data Privacy Compliance: It is assumed that the organization has existing processes and infrastructure in place to handle personal data in compliance with relevant data protection laws (e.g., DPDP Act), and the new system will adhere to these.

6. Constraints

The development and implementation of the Insurance Sales Journey Tracking System are subject to the following constraints:

- Fixed Go-Live Date: The system must be deployed and fully operational by [Insert Specific Date, e.g., Q1 2026] to align with upcoming regulatory changes or a planned business initiative.

- Budget Limitation: The project's total expenditure cannot exceed a predefined budget of [Insert Specific Amount, e.g., INR X,XXX,XXX].

- Use of Existing Core Systems: The new system must integrate with, and not replace, the existing CRM, Policy Administration System (PAS), and core Product Catalog systems. Data migration from these systems to the new platform is limited to specific required data sets.

- Compliance with Internal IT Security Policies: The system must strictly adhere to the organization's existing IT security policies, including data encryption standards, access control protocols, and network architecture rules.

- Adherence to Existing Organizational Data Retention Policies: All audit trail data and historical sales journey information must be stored and managed according to the company's established data retention and archival policies.

- Limited Staff Availability for UAT: Key business users and stakeholders from the Sales and Compliance departments have limited availability for User Acceptance Testing (UAT), which must be scheduled judiciously to minimize disruption to daily operations.

- Technology Stack Compatibility: The new system must be developed using technologies that are compatible with the organization's approved technology stack and existing IT infrastructure (e.g., specific programming languages, database systems, operating environments).

- Third-Party Vendor Dependencies: Integration with certain third-party services or data providers may be dependent on their schedules, API stability, and contractual agreements.

- Regulatory Mandates (Non-Negotiable): The system's design for compliance, audit trails, and data handling must strictly conform to all relevant IRDAI regulations and the Digital Personal Data Protection Act (DPDP Act), which are non-negotiable requirements.

- Impact on Existing Sales Processes: While the project aims to improve processes, the cutover to the new system must minimize disruption to ongoing sales operations and agent productivity.

7. Risks

In this section of the BRD, you describe risks. A risk is something that could affect the

success orfailure of a project. Analyze risksregularly asthe project progresses. While you

may not be able to avoid every risk, you can limit each risk’s impact on the project by

preparing for it beforehand. For each risk, you’ll note the likelihood of its occurrence,

the cost to the project if it does occur, and the strategy for handling the risk.

This section identifies potential risks that could affect the success or failure of the project. Risks will be analyzed regularly as the project progresses to limit their impact.

5.1. Technological Risks

This subsection specifies new technology issues that could affect the project.

| Risk Description | Likelihood | Impact | Strategy |
| --- | --- | --- | --- |
| Integration Challenges with Legacy Systems (CRM, PAS) | Medium | High | Mitigate: Conduct detailed API analysis and proof-of-concept for critical integrations early in the design phase. Allocate dedicated integration specialists. |
| Scalability Issues (Audit Trail/Dashboard performance) | Medium | Medium | Mitigate: Design system architecture with scalability in mind (e.g., microservices, cloud-native). Conduct performance testing early and regularly. Utilize robust database solutions. |
| Data Security Vulnerabilities | Medium | High | Avoid/Mitigate: Implement security-by-design principles. Conduct regular security audits (penetration testing). Adhere strictly to internal IT security policies and data protection regulations (e.g., DPDP Act). |
| Compatibility with Existing IT Stack | Low | Medium | Mitigate: Thoroughly vet new technology components against existing IT infrastructure and approved technology stack during the design phase. Pilot integration components. |

5.2. Skills Risks

This subsection specifies the risk of not getting staff with the required expertise for the project.

| Risk Description | Likelihood | Impact | Strategy |
| --- | --- | --- | --- |
| Lack of Specialized Developers (e.g., rules engine, complex integrations) | Medium | High | Mitigate: Prioritize recruitment for niche skills. Cross-train existing developers. Consider leveraging external consultants or specialized vendors for specific components if internal talent cannot be quickly acquired. |
| Insufficient Business Analyst Domain Expertise | Low | Medium | Mitigate: Ensure BAs undergo intensive training on insurance sales processes and compliance. Pair less experienced BAs with domain experts. Conduct frequent reviews of requirements with business stakeholders. |
| High Attrition of Key Project Personnel | Medium | High | Mitigate: Implement knowledge transfer protocols (e.g., detailed documentation, pair programming). Cross-train team members on different modules. Create a strong project culture. |

5.3. Political Risks

This subsection identifies political forces that could derail or affect the project.

| Risk Description | Likelihood | Impact | Strategy |
| --- | --- | --- | --- |
| Resistance to Change from Sales Teams | High | High | Mitigate: Implement a robust change management plan: early stakeholder involvement (e.g., in design workshops), clear communication of benefits, comprehensive training programs, and visible leadership support. Incentivize adoption. |
| Lack of Sustained Senior Leadership Support | Medium | High | Mitigate: Maintain regular, clear communication with the Project Sponsor and Steering Committee. Demonstrate tangible progress and ROI. Ensure their consistent visibility and advocacy for the project. |
| Inter-Departmental Conflicts/Silos (e.g., Sales vs. Compliance) | Medium | Medium | Mitigate: Establish clear communication channels and decision-making frameworks. Involve representatives from all affected departments in steering committees and key design workshops. Emphasize shared business goals. |

5.4. Business Risks

This subsection describes the business implications if the project is canceled.

| Risk Description | Likelihood | Impact | Strategy |
| --- | --- | --- | --- |
| Continued High Complaint Volume & Policy Cancellations | High | High | Accept (if canceled): If the project is canceled, the core problems persist, leading to ongoing loss of customer trust, reputational damage, and increased operational costs associated with complaint handling. |
| Increased Regulatory Penalties & Fines | High | High | Accept (if canceled): Without automated compliance checks and audit trails, the company remains highly vulnerable to regulatory scrutiny, fines for misselling, and potential legal action, severely impacting financial health. |
| Erosion of Customer Trust & Brand Value | High | High | Accept (if canceled): The inability to address misselling and poor customer experience will continue to degrade customer loyalty, making it harder to acquire new customers and retain existing ones, directly affecting long-term revenue. |
| Loss of Competitive Advantage | Medium | High | Accept (if canceled): Competitors adopting more robust sales processes and compliance frameworks will gain an advantage, potentially leading to market share loss. |

5.5. Requirements Risks

This subsection describes the risk that you have not correctly described the requirements.

| Risk Description | Likelihood | Impact | Strategy |
| --- | --- | --- | --- |
| Misinterpretation of Complex Business Rules (e.g., suitability, fraud detection) | Medium | High | Mitigate: Use structured requirements techniques (e.g., decision tables, process flowcharts). Conduct multiple review sessions with business SMEs and compliance officers. Use prototyping for complex UI/workflow. |
| Missed or Undocumented Requirements | Medium | Medium | Mitigate: Employ diverse elicitation techniques (interviews, workshops, document analysis, observation). Maintain a comprehensive stakeholder list. Conduct thorough requirements validation and sign-off processes. |
| Scope Creep due to Uncontrolled Changes | High | High | Avoid/Mitigate: Implement a strict change control process. Ensure all changes go through formal impact analysis and CCB approval. Clearly define "out of scope" functionalities. |
| Stakeholder Disagreement on Priorities | Medium | Medium | Mitigate: Facilitate workshops to gain consensus. Clearly document agreed-upon priorities and trade-offs. Obtain formal sign-off from all key stakeholders on prioritized requirements. |

5.6. Other Risks

In this subsection of "Risk Analysis," document any other risks not covered in the prior subsections.

| Risk Description | Likelihood | Impact | Strategy |
| --- | --- | --- | --- |
| Unforeseen Regulatory Changes | Low | High | Mitigate: Monitor regulatory landscape continuously through compliance department. Design modular architecture that allows for easier adaptation to new regulations. |
| Vendor Performance Issues (if external integrators/tools used) | Medium | Medium | Mitigate: Establish clear Service Level Agreements (SLAs). Implement regular performance reviews. Have contingency plans (e.g., alternative vendors, in-house capabilities). |
| Cybersecurity Attack/Data Breach | Low | High | Avoid/Mitigate: Implement robust security measures (encryption, access controls). Conduct regular vulnerability assessments and penetration testing. Develop and test a comprehensive incident response plan. |
| Insufficient Training Adoption by End-Users | Medium | Medium | Mitigate: Develop user-friendly training materials. Offer varied training methods (classroom, e-learning, hands-on). Provide ongoing post-implementation support and champion networks. |

- Business Process Overview

## Overall Project Process Flow

The project will adhere to a sequential Waterfall methodology, progressing through distinct phases. Each phase culminates in key deliverables that serve as inputs for the next, ensuring thorough documentation and validation at every step.

### Phase 1: Requirements Gathering & Analysis

- Description: This initial phase focuses on deeply understanding the business problems, defining the project's scope, and eliciting detailed functional and non-functional requirements from all relevant stakeholders. Business Analysts play a primary role here.

- Key Activities: Stakeholder identification, elicitation (interviews, workshops, document analysis), requirements analysis and prioritization, process modeling (current & future state), data modeling, risk identification, and initial planning for testing.

- Key Deliverables: Business Requirements Document (BRD), Functional Requirements Specification (FRS), Non-Functional Requirements (NFRs), Requirements Traceability Matrix (RTM), initial Use Cases/User Stories, and a formal sign-off from business stakeholders.

- Transition: Once all requirements are formally approved and signed off, they become the locked-down baseline for the next phase, preventing significant changes without a formal change control process.

### Phase 2: Design

- Description: Based on the approved requirements, this phase translates the 'what' into the 'how.' Technical teams design the system's architecture, database structure, user interfaces, and integration points.

- Key Activities: System architecture design, database design, user interface (UI/UX) design (e.g., for the Management Dashboard), technical design specifications for each module (e.g., Validation Engine, Audit Trail), integration design with existing systems (CRM, PAS), and security design.

- Key Deliverables: System Design Document (SDD), Database Design Document, UI/UX Wireframes and Mockups, API Specifications for integrations, Technical Design Specifications for each component.

- Transition: Approved design documents become the blueprint for development. All designs are reviewed and approved by relevant technical leads and business stakeholders to ensure they meet the documented requirements.

### Phase 3: Implementation & Development

- Description: In this phase, the actual coding and building of the system modules take place according to the approved design specifications.

- Key Activities: Coding of modules (e.g., Process Automation workflow, Validation Engine, Dashboard components, Audit Trail logging), unit testing by developers, integration of different modules, and continuous code reviews.

- Key Deliverables: Developed software code, completed individual software modules, integrated system components, and developer-level test results.

- Transition: Upon completion of development and successful internal unit/integration testing, the built system is handed over to the Quality Assurance (QA) team for formal testing.

### Phase 4: Testing

- Description: This phase focuses on rigorously testing the developed system to ensure it functions as per requirements, is stable, performs well, and is secure. This includes various levels of testing.

- Key Activities:

  - System Testing (QA Team): Verifying the integrated system against the FRS and NFRs.

  - Performance Testing: Checking system responsiveness and scalability (e.g., for dashboard data loading, audit trail querying).

  - Security Testing: Identifying vulnerabilities.

  - User Acceptance Testing (UAT - Client/Business Users): Business users validate the system meets their original needs and business processes. This is crucial for their final acceptance.

- Key Deliverables: Test Plans, Test Cases, Defect Logs, Test Reports (including UAT Results Report), and a formal UAT Client Acceptance Form signed by the client.

- Transition: Successful completion of all testing, particularly client sign-off on UAT, signifies that the system is ready for deployment. Any critical defects must be resolved and retested.

### Phase 5: Deployment & Go-Live

- Description: This phase involves releasing the tested and accepted system into the production environment, making it available for end-users.

- Key Activities: Deployment planning, environment setup, data migration (if applicable), system installation, user training, cutover activities, and initial monitoring post-go-live.

- Key Deliverables: Deployed production system, user manuals, training materials, go-live checklist, and a post-implementation review plan.

- Transition: The system is now live and in active use by the organization.

### Phase 6: Maintenance & Support

- Description: This ongoing phase involves providing support for the live system, addressing any post-implementation issues, and implementing future enhancements or bug fixes.

- Key Activities: Bug fixing, system monitoring, performance tuning, user support, gathering feedback for future enhancements, and planning for subsequent releases.

- Key Deliverables: Bug fix releases, minor enhancements, system performance reports.

8.1. Legacy System (AS-IS)

The current insurance sales process is largely manual and fragmented, causing significant issues. Sales agents manually collect client data and rely on individual judgment for product recommendations, with limited automated checks for suitability or duplicate policies. The sales journey tracking is inconsistent, and management lacks real-time visibility into sales quality. This results in high complaint volumes, increased policy cancellations, and heightened regulatory risks due to misselling and reactive problem-solving.

AS- IS Process Flow

TO- Be Process flow

8.2. Proposed Recommendations (TO-BE)

[Describe the recommended process and how the proposed system will address the

challenges in legacy system]

### Recommended Process Flow (TO-BE)

The recommended process leverages the new Insurance Sales Journey Tracking System to transform the fragmented and manual current state into a streamlined, automated, and transparent workflow.

- Digital Lead & Client Onboarding: Leads are either automatically ingested or manually entered into the new system. Sales agents will use the integrated system to digitally collect all client information and assess needs.

- Automated Product Suitability & Duplicate Checks: As the agent proposes products, the system will automatically run real-time validation checks against the client's profile and existing policies. If a product is unsuitable or a potential duplicate policy is detected, the system will immediately flag it, preventing further progression without review.

- Guided Digital Application & Submission: The system will guide agents through the application process, ensuring all mandatory fields are completed and necessary documents are attached digitally. Once prepared, the application is submitted directly through the system to Underwriting and Policy Administration, with clear digital status updates.

- Real-time Journey Tracking: Every step of the sales journey – from lead initiation, through application submission, underwriting, policy issuance, and into the freelook period – will be digitally recorded and its status updated in real-time within the system.

- Proactive Management Oversight: Sales Managers and Compliance Officers will continuously monitor the Management Dashboard. This dashboard provides real-time insights into sales performance, quality metrics, and immediately highlights all flagged cases (e.g., misselling alerts, suitability mismatches). This allows for proactive intervention rather than reactive problem-solving.

- Comprehensive Audit Trail: All actions, decisions, and data points within the sales journey are automatically logged in an unalterable audit trail. This provides a transparent, verifiable record for compliance, dispute resolution, and training purposes.

- Automated Compliance Flags: The system will enforce adherence to internal policies and external regulations by automatically flagging deviations from defined compliance rules throughout the process.

## 9.0 Detailed Business Requirements

This section outlines the specific business requirements elicited from various stakeholders. These requirements are categorized by functional area for ease of reading and tracking, and their priority indicates their importance for the initial release of the product. All requirements are traceable to their source and will be managed throughout the project lifecycle within the Requirement Traceability Matrix (RTM).

### 9.1 Functional Requirements (FRs)

Functional requirements describe what the system will do, detailing its behavior and specific functionalities.

#### 9.1.1. User Management & Authentication

| Req ID | Req Name | Req Description | Priority (1-10, 10=Critical) | Related Use Case |
| --- | --- | --- | --- | --- |
| FR0001 | User Login | The system shall allow authorized users (Sales Agents, Sales Managers, Compliance Officers) to securely log in using unique credentials (username and password). | 10 | UC-LOGIN |
| FR0002 | Role-Based Access | The system shall enforce role-based access control (RBAC) to ensure users can only access functionalities and data relevant to their assigned roles. | 10 | UC-RBAC |
| FR0003 | Password Management | The system shall allow users to securely change their password and provide functionality for password reset by administrators. | 8 | UC-PASS |

Export to Sheets

#### 9.1.2. Sales Journey Management

| Req ID | Req Name | Req Description | Priority (1-10) | Related Use Case |
| --- | --- | --- | --- | --- |
| FR0004 | Create/Manage Lead | The system shall allow sales agents to create new leads, update lead details, and assign leads to themselves or other agents. | 9 | UC-LEAD-MGMT |
| FR0005 | Track Sales Stages | The system shall enable sales agents to digitally record and update the status of each stage of the insurance sales journey (e.g., Lead, Needs Assessment, Proposal, Underwriting, Policy Issued, Freelook). | 10 | UC-SALES-TRACK |
| FR0006 | Client Profile Capture | The system shall capture comprehensive client profile information, including demographics, financial situation, and existing policy details (via integration). | 9 | UC-CLIENT-PROF |
| FR0007 | Document Upload | The system shall allow sales agents to upload and attach relevant client documents (e.g., KYC documents, application forms, policy acknowledgements) to the sales journey record. | 9 | UC-DOC-UPLOAD |
| FR0008 | Freelook Period Tracking | The system shall track the start and end dates of the freelook period for each issued policy and allow updates if a policy is cancelled during this period. | 8 | UC-FREELOOK |

Export to Sheets

#### 9.1.3. Validation & Compliance

| Req ID | Req Name | Req Description | Priority (1-10) | Related Use Case |
| --- | --- | --- | --- | --- |
| FR0009 | Product Suitability Validation | The system shall automatically validate proposed insurance products against the client's recorded needs, financial profile, and risk appetite, flagging potential mismatches. | 10 | UC-SUITABILITY |
| FR0010 | Duplicate Policy Detection | The system shall automatically detect and flag instances where a new policy application is initiated for a client who holds multiple active policies, based on predefined business rules. | 10 | UC-DUPE-DETECT |
| FR0011 | Compliance Rule Enforcement | The system shall enforce defined compliance rules throughout the sales journey, preventing progression to the next stage if critical compliance checks (e.g., mandatory disclosures) are not met. | 10 | UC-COMP-ENFORCE |
| FR0012 | Misselling Alert Generation | The system shall generate automated alerts to sales managers and compliance officers upon detection of potential misselling instances based on validation rule flags. | 9 | UC-MISS-ALERT |

Export to Sheets

#### 9.1.4. Reporting & Analytics (Management Dashboard)

| Req ID | Req Name | Req Description | Priority (1-10) | Related Reference |
| --- | --- | --- | --- | --- |
| FR0013 | Sales Progress Dashboard | The system shall provide a real-time, interactive dashboard displaying key sales performance metrics (e.g., leads in pipeline, policies sold by agent/team, conversion rates). | 10 | UI-DASH-001 |
| FR0014 | Policy Cancellation Insights | The dashboard shall display current policy cancellation rates, trends, and enable drill-down to identify reasons for cancellation (if captured). | 9 | UI-DASH-001 |
| FR0015 | Flagged Cases Overview | The dashboard shall provide a clear overview of all flagged cases (misselling, duplicate policies, compliance violations), allowing managers to prioritize and investigate. | 10 | UI-DASH-002 |
| FR0016 | Customizable Reports | The system shall allow authorized users (managers, compliance) to generate customizable reports on sales activities, compliance metrics, and agent performance. | 8 | UI-REPORT-001 |

Export to Sheets

#### 9.1.5. Audit & History

| Req ID | Req Name | Req Description | Priority (1-10) | Related Reference |
| --- | --- | --- | --- | --- |
| FR0017 | Comprehensive Audit Trail | The system shall automatically log every significant action, data change, and user interaction within the sales journey, providing an unalterable, timestamped record. | 10 | DD-AUDIT-001 |
| FR0018 | Historical Data Access | The system shall provide authorized users with the ability to view historical versions of client profiles, policy details, and sales journey status changes. | 9 | DD-AUDIT-001 |
| FR0019 | Audit Trail Search & Filter | The system shall allow authorized users to search and filter audit trail logs based on criteria such as date range, user ID, client ID, or specific action type. | 9 | DD-AUDIT-001 |

Export to Sheets

### 9.2 Non-Functional Requirements (NFRs)

Non-functional requirements describe how well the system performs a function, covering aspects like performance, security, usability, and reliability.

| Req ID | Req Name | Req Description | Priority (1-10) | Category |
| --- | --- | --- | --- | --- |
| NFR001 | Performance | The Management Dashboard shall load and display data within 5 seconds for up to 50 concurrent users. | 10 | Performance |
| NFR002 | Response Time | All core transactional operations (e.g., updating sales stage, saving client data) shall respond within 2 seconds under normal load. | 9 | Performance |
| NFR003 | System Uptime | The system shall have a 99.5% uptime availability during standard business hours (9 AM - 6 PM IST, Monday - Saturday). | 9 | Reliability |
| NFR004 | Data Security | All sensitive client and policy data stored within the system shall be encrypted at rest and in transit (using TLS 1.2 or higher). | 10 | Security |
| NFR005 | Access Control | The system shall implement robust authentication and authorization mechanisms, including multi-factor authentication for administrators and role-based access to sensitive data. | 10 | Security |
| NFR006 | Usability | The user interface shall be intuitive and easy to navigate for sales agents, requiring minimal training beyond core functionalities. | 8 | Usability |
| NFR007 | Scalability | The system shall be able to support an increase of up to 25% in the number of concurrent users and data volume annually for the next three years without significant performance degradation. | 9 | Scalability |
| NFR008 | Maintainability | The system code shall adhere to industry best practices and coding standards to ensure ease of maintenance, bug fixing, and future enhancements. | 8 | Maintainability |
| NFR009 | Compliance | The system shall adhere to all relevant IRDAI regulations and data privacy laws (e.g., Digital Personal Data Protection Act) regarding data collection, storage, and reporting. | 10 | Compliance |
| NFR010 | Audit Retention | Audit trail data shall be retained for a minimum of 7 years as per regulatory requirements. | 10 | Compliance |

10.Appendices

10.1. List of Acronyms

### 10.0 List of Acronyms

This section defines the acronyms and abbreviations used throughout this document to ensure clarity and consistent understanding.

| Acronym | Full Form |
| --- | --- |
| A | Accountable (in RACI) |
| AI | Artificial Intelligence |
| AML | Anti-Money Laundering |
| API | Application Programming Interface |
| AS-IS | Current State (as it is) |
| BA | Business Analyst |
| BI | Business Intelligence |
| BRD | Business Requirements Document |
| C | Consulted (in RACI) |
| CCB | Change Control Board |
| COO | Chief Operating Officer |
| CR | Change Request |
| CRM | Customer Relationship Management |
| DD | Design Document / Data Model |
| DPDP Act | Digital Personal Data Protection Act (India) |
| FR | Functional Requirement |
| FRS | Functional Requirements Specification |
| I | Informed (in RACI) |
| ILS | Influence-Interest Grid (or Interest-Leverage Scale) |
| IRDAI | Insurance Regulatory and Development Authority of India |
| IST | Indian Standard Time |
| IT | Information Technology |
| KYC | Know Your Customer |
| LMS | Learning Management System |
| MDM | Master Data Management |
| NFR | Non-Functional Requirement |
| PAS | Policy Administration System |
| PM | Project Manager |
| QA | Quality Assurance |
| R | Responsible (in RACI) |
| RACI | Responsible, Accountable, Consulted, Informed |
| RAG | Red, Amber, Green |
| RBAC | Role-Based Access Control |
| RTM | Requirement Traceability Matrix |
| S | Supports (in RACI) |
| SDD | System Design Document |
| SLAs | Service Level Agreements |
| SME | Subject Matter Expert |
| SRS | Software Requirements Specification |
| TC | Test Case |
| TO-BE | Future State (as it will be) |
| UAT | User Acceptance Testing |
| UC | Use Case |
| UI | User Interface |
| UX | User Experience |
| VP | Vice President |

10.2. Glossary of Terms

### 11.0 Glossary of Terms

This section defines key terms used throughout this document to ensure a shared understanding among all stakeholders.

| Term | Definition |
| --- | --- |
| AS-IS Process | Describes the current state of a business process or system before any changes or new implementations. |
| Audit Trail | A chronological sequence of electronic records that provides documented evidence of the sequence of activities that have affected a specific operation, procedure, or event. |
| Business Objectives | Measurable goals that a business or project aims to achieve, directly linked to organizational strategy. |
| Business Rules | Statements that define or constrain some aspect of the business. They define the criteria for making decisions and dictate how a business operates. |
| Change Control Board (CCB) | A formal group responsible for reviewing, evaluating, approving, delaying, or rejecting changes to a project. |
| Compliance | Adherence to a set of rules, standards, laws, or regulations. |
| Constraint | A limiting factor or restriction that must be considered during project planning and execution, such as budget, schedule, or technology. |
| Customer Relationship Management (CRM) System | A system designed to manage and analyze customer interactions and data throughout the customer lifecycle. |
| Dashboard | A user interface that provides a quick, visual overview of key performance indicators (KPIs), metrics, and data relevant to a specific objective or department. |
| Deployment | The process of releasing a completed software system or application into its live (production) environment, making it available to end-users. |
| Feasibility Study | An analysis that assesses the practicality of a proposed project or system, considering technical, economic, legal, operational, and scheduling aspects. |
| Free-Look Period | A specific period (e.g., 15-30 days) after an insurance policy is received by the policyholder during which they can review the terms and conditions and cancel the policy without penalty. |
| Functional Requirement | A statement describing a behavior or function of a system; it specifies what the system does. |
| Integration | The process of combining different software systems or components so that they can work together and exchange data. |
| Lead Generation | The process of identifying and cultivating potential customers for a business's products or services. |
| Legacy System | An older computer system, programming language, or application that may still be in use, but often has outdated technology and limited compatibility with newer systems. |
| Misselling | The unethical or unlawful practice of selling a product (e.g., insurance) that is unsuitable for the customer's needs or misrepresenting its features. |
| Non-Functional Requirement | A statement describing the quality attributes or characteristics of a system; it specifies how well the system performs its functions (e.g., performance, security, usability). |
| Policy Administration System (PAS) | A core insurance system used to manage the entire lifecycle of insurance policies, including underwriting, rating, issuance, and servicing. |
| Process Automation | The use of technology to automate repeatable, sequential business tasks or processes. |
| Product Suitability | The assessment process to ensure that an insurance product being sold genuinely meets the specific financial needs, objectives, and risk tolerance of the client. |
| Project Sponsor | A senior executive in the business who champions the project, provides high-level guidance, secures resources, and makes ultimate business decisions regarding the project. |
| Requirement Traceability Matrix (RTM) | A document that links requirements to test cases, design elements, and other project artifacts to ensure that all requirements are met and tested. |
| Risk | An uncertain event or condition that, if it occurs, has a positive or negative effect on a project's objectives. |
| Scope Creep | The uncontrolled expansion of project scope without adjustments to time, cost, and resources, typically occurring after a project has already started. |
| Stakeholder | Any individual, group, or organization who may affect, be affected by, or perceive itself to be affected by a decision, activity, or outcome of a project. |
| System Testing | A level of software testing where a complete and integrated software system is tested against its requirements. |
| TO-BE Process | Describes the desired future state of a business process or system after the implementation of changes or a new solution. |
| Underwriting | The process by which an insurance company assesses and evaluates the risk of insuring a particular client or asset to determine whether to accept the risk and at what premium. |
| User Acceptance Testing (UAT) | The final phase of testing where actual end-users test the software to ensure it can handle required tasks in real-world scenarios, according to specifications. |
| Validation Checks | Automated rules or algorithms embedded in a system to verify the correctness, completeness, or compliance of data inputs or processes. |
| Waterfall Methodology | A sequential project management approach in which each phase (e.g., requirements, design, development, testing) must be completed before the next phase can begin. |

10.3. Related Documents

- Project Charter:

  - Description: A formal document that authorizes the project and provides a high-level overview of its objectives, scope, and key stakeholders. It's often the foundational document for the project.

- Functional Requirements Specification (FRS):

  - Description: A detailed document that elaborates on the functional requirements outlined in the BRD, often including detailed use cases, user stories, and acceptance criteria for each functionality.

- Non-Functional Requirements (NFRs) Document:

  - Description: A dedicated document providing comprehensive details on performance, security, scalability, usability, reliability, and other quality attributes of the system. (Sometimes these are integrated into the FRS or BRD, but a separate document allows for more depth).

- System Design Document (SDD):

  - Description: A technical document detailing the overall architecture of the system, including components, modules, interfaces, and data flow. It explains how the system will be built.

- Database Design Document (DDD):

  - Description: Specifies the logical and physical design of the database, including entity-relationship diagrams, table structures, relationships, and data definitions.

- UI/UX Design Documents (Wireframes, Mockups, Prototypes):

  - Description: Visual representations of the system's user interface and user experience, showing screen layouts, navigation, and interaction flows.

- Integration Specification Document:

  - Description: Details the technical specifications for integrating the new system with existing legacy systems (e.g., CRM, PAS), including API endpoints, data formats, and communication protocols.

- Test Plan:

  - Description: Outlines the scope, approach, resources, and schedule of testing activities, including unit, integration, system, and user acceptance testing.

- Test Cases:

  - Description: Detailed steps and expected results for verifying specific functionalities and requirements during testing.

- User Acceptance Testing (UAT) Plan & Report:

  - Description: Defines the strategy and scenarios for UAT, and the report summarizes the results and sign-off from business users.

- Requirement Traceability Matrix (RTM):

  - Description: A table that maps requirements to design elements, development modules, test cases, and UAT results, ensuring that all requirements are covered and tested. This is a living document throughout the project.

- Change Management Plan:

  - Description: Details the strategy for managing the human aspect of change, including communication, training, and stakeholder engagement to ensure successful adoption of the new system.

- Training Materials & User Manuals:

  - Description: Documentation developed to educate end-users on how to effectively use the new system.

- Project Plan / Schedule:

  - Description: A document outlining the project's tasks, timelines, resources, and milestones.

- Risk Management Plan:

  - Description: A detailed plan for identifying, analyzing, and responding to project risks. (Often, a summary is included in the BRD, but the full plan is separate).

- Stakeholder Register:

  - Description: A document identifying all project stakeholders, their roles, interests, influence, and communication requirements.