## Slide 1: Agile project
Prepared by – Sreevidya L N Sharma
Date : /0/2025

## Slide 2: Situation
After the advent of Financial Statement Audit software, the audit process has become streamlined, data-driven, and highly collaborative. Real-time data access and analytics improve risk identification and audit quality. Audit documentation is centralized, reducing errors and increasing efficiency. Teams can work collaboratively across geographies with better visibility and control. Client communication is faster via the integrated portal. Compliance with standards is more consistent, and audits are now more agile, accurate, and insightful.

## Slide 3: Challenges or Problems
User Adoption & Training
  Employees required time and structured training to adapt to the new digital tools and workflows.
System Integration Issues
  Integrating Clara with various client ERP systems and legacy tools sometimes led to compatibility problems.
Initial Productivity Drop
  Transitioning from manual to digital systems caused temporary slowdowns and learning curve delays.
Data Privacy & Security Concerns
  Handling sensitive financial data on cloud platforms raised concerns about compliance with data protection regulations.
Technical Glitches & Maintenance
  Occasional system lags, downtime, or bugs required continuous IT support and system updates.

## Slide 4: Opportunity
Enhanced Audit Quality
  Real-time analytics and automation reduce human error and improve the accuracy of audits.
Improved Client Collaboration
  Secure client portals enable faster document exchange, issue resolution, and communication.
Scalability & Efficiency
  The software supports large volumes of data and complex audits, making scaling easier and more cost-effective.
Data-Driven Insights
  Built-in analytics tools help auditors uncover trends, anomalies, and business insights beyond compliance.
Global Standardization
  Ensures consistent application of KPMG’s Global Audit Methodology across all engagements worldwide.

## Slide 5: Purpose Statement (Goals)
The purpose of Financial Statement Audit is to provide independent and objective assurance that an organization’s financial statements are fairly presented and free from material misstatement, whether due to error or fraud. It aims to enhance the credibility of financial reporting, thereby increasing stakeholder trust. The audit ensures compliance with applicable accounting standards and regulations, supports informed decision-making, and promotes financial transparency and accountability. Additionally, it helps in identifying areas for improvement in internal controls and financial processes.

## Slide 6: Project Objectives
Verify Accuracy of Financial Statements
Ensure financial records reflect the true financial position and performance of the organization.
2. Ensure Compliance with Accounting Standards
Confirm that the financial statements adhere to applicable frameworks like IFRS or GAAP.
3. Provide Independent Assurance
Deliver unbiased audit opinions to enhance the credibility of financial reports.
4. Detect and Prevent Material Misstatements
Identify errors or fraud that could mislead stakeholders.
5. Evaluate Internal Controls
Assess the strength and effectiveness of financial controls in place.

## Slide 7: Project Objectives (Continued)
6. Enhance Stakeholder Confidence
Build trust among investors, regulators, and management through verified financial information.
7. Support Decision-Making
Enable better strategic decisions by ensuring reliable financial data.
8. Promote Transparency and Accountability
Encourage responsible financial practices and ethical behavior.
9. Document an Audit Trail
Maintain clear documentation for all audit procedures to ensure traceability.
10. Recommend Improvements
Provide insights to management on enhancing financial systems and processes.

## Slide 8: Success Criteria
1. Unqualified (Clean) Audit Opinion Issued
Financial statements are fairly presented with no material misstatements.
2. Compliance with Applicable Standards
Audit conducted in accordance with GAAS, IFRS, or other relevant frameworks.
3. Timely Completion of Audit
Audit is completed within the agreed-upon timeline without unnecessary delays.
4. Accurate Identification of Risks and Issues
All significant risks and control weaknesses are properly identified and addressed.
5. Effective Communication with Stakeholders
Clear and consistent communication with management, auditors, and regulators throughout the audit.

## Slide 9: Success Criteria (Continued)
6. No Major Findings During External Review
Audit results stand up to scrutiny by regulators or external reviewers.
7. Complete and Accurate Audit Documentation
All working papers and audit trails are maintained properly and are review-ready.
8. Client Satisfaction
Positive feedback from the client on professionalism, clarity, and value of the audit process.
9. Improvement Recommendations Provided
Valuable insights and suggestions for strengthening internal controls and financial processes.
10. Audit Objectives Fully Met
All planned audit objectives and scope items are achieved without compromise.

## Slide 10: Methods/Approach: Agile Scrum
Establish Selection Committee and Define Requirements
Agile Phase: Inception / Product Backlog Creation
Form a cross-functional Scrum team including a Product Owner (from Audit), Scrum Master, IT leads, and stakeholders from compliance and operations. Collaboratively define high-level requirements through workshops and brainstorming sessions, focusing on features like Audit Workflow Management, Data Integration, Real-time Analytics, and Document Handling. Use techniques such as MoSCoW and user stories to document functional and non-functional requirements. Validate using FURPS and refine into epics and stories.
Output: Prioritized Product Backlog with Epics and Initial User Stories.
2. Select Vendors and Finalists through RFP, Demonstrations, and Reviews
Agile Phase: Inception / Exploration
Invite vendors to submit RFP responses aligned with business goals and audit software needs. Conduct collaborative product demonstrations involving Product Owner, Scrum Team, and stakeholders to evaluate usability, integration capabilities, and compliance alignment. Use a weighted scoring model and feedback loops to shortlist the best-fit solutions. Prioritize vendor features into backlog items for potential MVP builds or configurations.
Output: Shortlisted Vendor List, Evaluation Scorecard, and Feature Fit Gap Analysis documented as Epics and Stories in the Product Backlog.

## Slide 11: Methods/Approach: Agile Scrum (Cont’d)
3. Select and Implement Solution. Train Users and Technical Staff. Establish Support Processes
Agile Phase: Sprint Execution / Release / Review & Retrospective
Select the final vendor based on sprint results, demos, and stakeholder feedback. Begin implementation through iterative sprints—configuring, integrating, and customizing the selected solution based on prioritized user stories. Conduct incremental training sessions during and after each sprint for both end users (auditors, compliance staff) and technical support teams.
Establish support processes by documenting incident handling, user guides, and feedback mechanisms during sprint reviews. Include training and knowledge transfer as part of the Definition of Done (DoD).
Output:
Configured & deployed Financial Statement Audit solution (MVP or full release)
Trained user base and IT support staff
Operational support documentation and knowledge base
Go Live with New System
Agile Phase: Release / Deployment
After completing development and user acceptance testing across multiple sprints, deploy the finalized version of the Financial Statement Audit software into the production environment. Ensure all user stories in the Definition of Done (DoD) are met, including security, performance, and compliance requirements. Conduct a Sprint Review with stakeholders and confirm readiness for production.
Support the go-live through release notes, user communication, and help desk readiness. Monitor post-deployment performance and gather real-time feedback for future backlog grooming.
Output:
Production Deployment of the Audit Software
Stakeholder Sign-off and Release Notes
Post-Go-Live Support Plan

## Slide 12: Resources
People – project team members from client community and ITS.
The project team includes cross-functional members from the client’s audit, compliance, and finance departments, along with IT specialists from the Internal Technology Services (ITS) group. These individuals collaborate closely within Agile Scrum roles to ensure business and technical alignment throughout the project lifecycle.
Time – implementation within <<n>> months.
Time – Implementation is targeted to be completed within 6 months, following iterative Agile sprints that deliver incremental value and allow for continuous feedback and improvement throughout the development lifecycle. For example :
Agile Phase | Duration (Days) | Duration (Months)
Sprint Planning | 1–2 days | ~0.1 months
Sprint Execution | 10–14 days | ~0.5 months
Daily Standups | Daily (15 mins) | Ongoing during sprint
Sprint Review | 0.5–1 day | ~0.03 months
Sprint Retrospective | 0.5–1 day | ~0.03 months
Backlog Grooming / Refinement | 1–2 days per sprint | ~0.1 months per sprint
Release Planning | 2–3 days | ~0.1 months
Overall Project Duration (e.g., 4 Sprints) | 40–56 days | 2–3 months

## Slide 13: Resources ( Continued)
Budget – hardware, software, training and services not to exceed Rs. 0000.00
Budget – hardware, software, training and services not to exceed Rs. 15,00,000.00
Hardware: Rs. 3,00,000.00 (e.g., laptops, servers, networking equipment)
Software Licenses: Rs. 5,00,000.00 (e.g., Jira, Confluence, IDEs, database tools)
Training: Rs. 2,00,000.00 (e.g., Agile certification, tool training for team)
Professional Services / Consultants: Rs. 5,00,000.00 (e.g., external Agile coach, DevOps setup, vendor support)
Other – third party software evaluation, site visits, Dataquest reports – not to exceed Rs. 0000.00
Other – third party software evaluation, site visits, Dataquest reports – not to exceed Rs. 2,50,000.00
Third-Party Software Evaluation: Rs. 1,00,000.00 (e.g., expert analysis, PoC evaluations, demo facilitation)
Site Visits: Rs. 75,000.00 (e.g., travel, lodging, per diem for onsite team visits or vendor facilities)
Industry Reports (e.g., Dataquest, Gartner, IDC): Rs. 75,000.00 (e.g., purchase of market research reports, benchmarking data)

## Slide 14: Risks and Dependencies
Current solution in place for over N years and it is intuitive to current users.
User resistance due to familiarity with the current system: The current solution has been in place for over N years and is intuitive to existing users. There is a risk that users may resist adopting a new system due to comfort with existing workflows and fear of change.
Dependency on existing processes and habits: Over time, many business processes may have evolved around the limitations or quirks of the current system. Transitioning to a new solution may require re-training, re-alignment of workflows, and temporary productivity dips.
Training and change management: Successful adoption of a new system will depend heavily on effective change management strategies, user training programs, and post-go-live support to bridge the gap between old and new systems.

## Slide 15: Risks and Dependencies (Continued)
Cost justification in ease of use, quality of information, speed of accessibility, ease of support and maintenance is difficult to quantify in a way management can see improvements in utilization of systems investment.”
This means that while the proposed system improvements (like a more user-friendly interface, better data quality, faster access, and easier support) are valuable, they don’t directly translate into measurable financial metrics that management typically uses to justify investments.
Key Points:
Intangible benefits such as user satisfaction, reduced support queries, and improved user experience are hard to convert into ROI or cost-saving figures.
Management may struggle to see direct improvements in utilization or efficiency because the benefits are qualitative rather than quantitative.
This makes approval and funding decisions more difficult, especially in environments that prioritize hard numbers and KPIs.
Implication: Strong qualitative arguments, user testimonials, pilot program results, or benchmarking with similar organizations may be needed to support the investment case.

## Slide 16: Completed by Ms. Priya (Manager)
Project Sponsor
Mr. Sharma (Senior Executive)
Project Manager
Ms. Sneha (Senior Project Manager)