Document 1: Definition of Done

Definition of Done Checklist:

- All code written meets SHEIN's coding standards and guidelines

- User story acceptance criteria are fully met

- Responsive design works across all target devices (mobile, tablet, desktop)

- Cross-browser testing completed (Chrome, Safari, Firefox, Edge)

- Performance testing shows page load times under 2 seconds

- All automated unit tests pass (minimum 80% coverage)

- Integration tests with payment gateways and inventory systems pass

- Security scans show no vulnerabilities (OWASP Top 10 addressed)

- Accessibility compliance meets WCAG 2.1 AA standards

- Product images and descriptions are optimized for fast loading

- SEO metadata implemented according to requirements

- Documentation updated (technical and user-facing)

- Code reviewed and approved by at least one peer

- Feature approved by UX designer and Product Owner

- Deployed to staging environment matching production

- Smoke tests pass in staging environment

- Rollback plan documented

Document 2- Product Vision

| Scrum Project Name: | SHEIN Platform Enhancement 2025 |  |  |
| --- | --- | --- | --- |
| Venue: | Virtual (Global Team) |  |  |
| Date: 12/06/2025 | Start time: 9:00 AM | End time: 5:00 PM | Duration: 6 Sprints |
| Client: | SHEIN Global |  |  |
| Stakeholder list: | - SHEIN Executive Team | - Marketing Department | - Customer Service |
|  | - Logistics Team | - Payment Partners | - End Customers |
| Scrum Team |  |  |  |
| Scrum Master: | - Aarav Sharma | - Ishaan Patel | - Aditi Joshi |
| Product owner: | - Riya Kapoor | - Arjun Singh | - Ananya Iyer |
| Scrum Developer 1: | - Vihaan Reddy |  |  |
| Scrum Developer 2: | - Kavya Nair |  |  |
| Scrum Developer 3: | - Diya Choudhary |  |  |
| Scrum Developer 4: | - Kabir Desai |  |  |
| Scrum Developer 5: | - Anika Mehta |  |  |

Vision Statement: To create a seamless, personalized, and engaging online shopping experience that drives customer loyalty and increases conversion rates through innovative features and optimized performance.

| Target Group - Fashion-forward consumers aged 16–35 - Online shoppers across global markets | Needs - Reduce page load time from 3.2s to <1.5s - Simplify navigation and checkout - Improve mobile responsiveness - Ensure consistent design and accessibility | Product - Enhanced product filtering & search - One-click checkout - Progressive Web App (PWA) performance - UX/UI redesign - Real-time stock updates | Value - 25% projected increase in sales - Improved customer retention - Stronger brand loyalty - Competitive edge in fast fashion e-commerce |
| --- | --- | --- | --- |

Document 3: User stories

| User story No: 1 | Tasks: 3 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| Value statement: As a customer, I want to experience page load times under 1.5 seconds so that I don't abandon my shopping session due to delays. |  |  |  |
| BV: 200 |  | CP: 8 |  |
| Acceptance Criteria: - Page load time is consistently less than 1.5 seconds on desktop. - Page load time is consistently less than 2 seconds on mobile. - Google Lighthouse score is ≥90 for core pages. |  |  |  |

| User story No: 2 | Tasks: 3 |  | Priority: HIGH |
| --- | --- | --- | --- |
| Value statement: As a customer, I want the website to be highly responsive during flash sales so that I can complete my purchase without encountering errors or bounces. |  |  |  |
| BV: 200 |  | CP: 1 |  |
| Acceptance Criteria: - Website maintains 99.9% uptime during peak sales periods. - Bounce rates during high-demand periods are reduced by at least 5%. |  |  |  |

| User story No: 3 | Tasks: 4 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| Value statement: As a customer, I want a simplified checkout process (2 steps) so that I can complete my purchase quickly and easily. |  |  |  |
| BV: 200 |  | CP: 5 |  |
| Acceptance Criteria: - Checkout process is reduced from 5 steps to 2. - Cart abandonment rate is reduced by 20%. |  |  |  |

| User story No: 4 | Tasks: 3 |  | Priority: HIGH |
| --- | --- | --- | --- |
| Value statement: As a returning customer, I want a 1-click reorder option so that I can quickly repurchase my favorite items. |  |  |  |
| BV: 100 |  | CP: 2 |  |
| Acceptance Criteria: - A 1-click reorder button is visible and functional for eligible past purchases. - Reorders are processed successfully with a single click. |  |  |  |

| User story No: 5 | Tasks: 3 |  | Priority: HIGH |
| --- | --- | --- | --- |
| Value statement: As a customer, I want an AI-powered search function so that I can easily find specific items using natural language queries (e.g., "Show beach outfits under $30"). |  |  |  |
| BV: 200 |  | CP: 2 |  |
| Acceptance Criteria: - Search bar supports natural language queries. - Relevant search results are displayed based on complex queries. |  |  |  |

| User story No: 6 | Tasks: 2 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| Value statement: As a customer, I want to pay using Apple Pay or Google Pay so that I have more convenient payment options. |  |  |  |
| BV: 100 |  | CP: 5 |  |
| Acceptance Criteria: - Apple Pay is integrated and available as a payment option. - Google Pay is integrated and available as a payment option. |  |  |  |

| User story No: 7 | Tasks: 3 |  | Priority: HIGHEST |
| --- | --- | --- | --- |
| Value statement: As a customer, I want AI-driven personalized bundles ("Frequently Bought Together") so that I can discover relevant products and increase my average order value. |  |  |  |
| BV: 500 |  | CP: 13 |  |
| Acceptance Criteria: - Personalized product bundles are displayed on product pages. - Average order value increases by 30% due to these recommendations. |  |  |  |

| User story No: 8 | Tasks: 3 |  | Priority: HIGH |
| --- | --- | --- | --- |
| Value statement: As a customer, I want a "Style Genie" (AI-powered stylist) to suggest outfits so that I can get personalized fashion advice. |  |  |  |
| BV: 100 |  | CP: 1 |  |
| Acceptance Criteria: - "Style Genie" feature is launched in Beta within 3 months. - The feature provides relevant and appealing style suggestions. |  |  |  |

| User story No: 9 | Tasks: 3 |  | Priority: HIGH |
| --- | --- | --- | --- |
| Value statement: As a customer, I want product rankings to dynamically adjust based on real-time trends (e.g., TikTok/Instagram virality) so that I see the most popular and relevant items. |  |  |  |
| BV: 200 |  | CP: 2 |  |
| Acceptance Criteria: - Product rankings are updated based on social media trends. - Trending items appear prominently on relevant pages. |  |  |  |

| User story No: 10 | Tasks: 3 |  | Priority: HIGH |
| --- | --- | --- | --- |
| Value statement: As a customer, I want gamified elements (e.g., "Spin-to-Win" discounts) so that my session duration increases and I have a more "addictive" UX. |  |  |  |
| BV: 200 |  | CP: 1 |  |
| Acceptance Criteria: - "Spin-to-Win" discount feature is implemented and functional. - Average session duration increases by 25%. |  |  |  |

| User story No: 11 | Tasks: 3 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| Value statement: As a Gen Z shopper, I want TikTok-style "Shop the Look" short videos integrated into product pages so that I can see products in action and be more engaged. |  |  |  |
| BV: 100 |  | CP: 2 |  |
| Acceptance Criteria: - Short shoppable videos are integrated into product pages. - Engagement metrics on product pages show an increase. |  |  |  |

| User story No: 12 | Tasks: 2 |  | Priority: LOW |
| --- | --- | --- | --- |
| Value statement: As a customer, I want to view my past orders so that I can keep track of my purchases. |  |  |  |
| BV: 50 |  | CP: 3 |  |
| Acceptance Criteria: - A "My Orders" section is available in the user profile. - All past orders are displayed accurately with relevant details. |  |  |  |

| User story No: 13 | Tasks: 2 |  | Priority: LOW |
| --- | --- | --- | --- |
| Value statement: As a customer, I want to receive order confirmation emails so that I have a record of my purchase. |  |  |  |
| BV: 50 |  | CP: 1 |  |
| Acceptance Criteria: - An automated order confirmation email is sent immediately after a successful purchase. - The email contains order details and tracking information. |  |  |  |

| User story No: 14 | Tasks: 2 |  | Priority: HIGH |
| --- | --- | --- | --- |
| Value statement: As a new user, I want to easily register for an account so that I can access all website features. |  |  |  |
| BV: 50 |  | CP: 1 |  |
| Acceptance Criteria: - Registration form is clear and intuitive. - Successful registration leads to a confirmation message. |  |  |  |

| User story No: 15 | Tasks: 2 |  | Priority: HIGH |
| --- | --- | --- | --- |
| Value statement: As a returning user, I want to securely log in to my account so that I can access my personalized content. |  |  |  |
| BV: 200 |  | CP: 2 |  |
| Acceptance Criteria: - Login page is secure with clear input fields. - Users can successfully log in with correct credentials. |  |  |  |

| User story No: 16 | Tasks: 3 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| Value statement: As a user, I want to recover my password if I forget it so that I can regain access to my account. |  |  |  |
| BV: 100 |  | CP: 2 |  |
| Acceptance Criteria: - "Forgot Password" link is available on the login page. - Users can reset their password via email or mobile verification. |  |  |  |

| User story No: 17 | Tasks: 2 |  | Priority: HIGH |
| --- | --- | --- | --- |
| Value statement: As a user, I want to update my personal information (e.g., address, phone number) in my profile so that my details are always current. |  |  |  |
| BV: 200 |  | CP: 2 |  |
| Acceptance Criteria: - Profile editing section is available. - Users can successfully update and save their information. |  |  |  |

| User story No: 18 | Tasks: 3 |  | Priority: HIGH |
| --- | --- | --- | --- |
| Value statement: As a customer, I want to easily navigate through product categories so that I can find the types of items I'm looking for. |  |  |  |
| BV: 100 |  | CP: 1 |  |
| Acceptance Criteria: - Navigation menu is intuitive and well-organized. - Users can filter products by category and sub-category. |  |  |  |

| User story No: 19 | Tasks: 2 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| Value statement: As a customer, I want to view high-quality product images and videos so that I can make informed purchasing decisions. |  |  |  |
| BV: 200 |  | CP: 2 |  |
| Acceptance Criteria: - Product pages display multiple high-resolution images. - Product videos are embedded and play smoothly. |  |  |  |

| User story No: 20 | Tasks: 2 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| Value statement: As a customer, I want to see detailed product descriptions, including materials and sizing charts, so that I can be sure of my purchase. |  |  |  |
| BV: 200 |  | CP: 2 |  |
| Acceptance Criteria: - Each product page includes comprehensive descriptions. - Sizing charts are easily accessible and accurate. |  |  |  |

| User story No: 21 | Tasks: 3 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| Value statement: As a customer, I want to read customer reviews and ratings so that I can gauge the quality and fit of a product. |  |  |  |
| BV: 100 |  | CP: 1 |  |
| Acceptance Criteria: - Product pages display customer reviews and an average rating. - Customers can submit their own reviews. |  |  |  |

| User story No: 22 | Tasks: 2 |  | Priority: LOW |
| --- | --- | --- | --- |
| Value statement: As a customer, I want to add products to a wish list so that I can save items for later purchase. |  |  |  |
| BV: 200 |  | CP: 2 |  |
| Acceptance Criteria: - A "Add to Wishlist" button is available on product pages. - Users can view and manage their wish list. |  |  |  |

| User story No: 23 | Tasks: 3 |  | Priority: LOW |
| --- | --- | --- | --- |
| Value statement: As a customer, I want to receive notifications for price drops on my wish-listed items so that I can buy them at a better price. |  |  |  |
| BV: 100 |  | CP: 2 |  |
| Acceptance Criteria: - Users receive email or in-app notifications when wish-listed items have a price drop. - Notifications are timely and accurate. |  |  |  |

| User story No: 24 | Tasks: 3 |  | Priority: HIGH |
| --- | --- | --- | --- |
| Value statement: As a customer, I want real-time order tracking so that I know the status of my delivery. |  |  |  |
| BV: 50 |  | CP: 2 |  |
| Acceptance Criteria: - Order tracking page displays real-time updates on delivery status. - Customers receive push notifications for significant status changes. |  |  |  |

| User story No: 25 | Tasks: 3 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| Value statement: As a customer, I want to easily initiate returns or exchanges so that I can manage my orders efficiently. |  |  |  |
| BV: 200 |  | CP: 2 |  |
| Acceptance Criteria: - A clear "Return/Exchange" option is available in the order history. - The return/exchange process is guided and straightforward. |  |  |  |

| User story No: 26 | Tasks: 3 |  | Priority: LOW |
| --- | --- | --- | --- |
| Value statement: As a customer, I want to provide feedback on my purchases so that I can contribute to product improvement. |  |  |  |
| BV: 50 |  | CP: 2 |  |
| Acceptance Criteria: - A feedback submission form is available after delivery. - Users can rate products and write comments. |  |  |  |

| User story No: 27 | Tasks: 3 |  | Priority: LOW |
| --- | --- | --- | --- |
| Value statement: As a guest user, I want to browse products and add them to a cart without logging in, so I can explore the site conveniently. |  |  |  |
| BV: 100 |  | CP: 2 |  |
| Acceptance Criteria: - Website is fully browsable without an account. - Items can be added to a cart and persisted for a reasonable duration (e.g., 24 hours). |  |  |  |

| User story No: 28 | Tasks: 2 |  | Priority: LOW |
| --- | --- | --- | --- |
| Value statement: As a customer, I want to subscribe to email newsletters so that I can receive updates on new arrivals and promotions. |  |  |  |
| BV: 100 |  | CP: 1 |  |
| Acceptance Criteria: - Newsletter subscription option is clearly visible. - Users receive a confirmation email upon subscription. |  |  |  |

| User story No: 29 | Tasks: 3 |  | Priority: HIGH |
| --- | --- | --- | --- |
| Value statement: As a delivery boy, I want to receive push notifications for new delivery assignments so that I can quickly accept or reject them. |  |  |  |
| BV: 200 |  | CP: 5 |  |
| Acceptance Criteria: - Delivery app sends instant push notifications for new orders. - Delivery boys can accept/reject orders within the app. |  |  |  |

| User story No: 30 | Tasks: 2 |  | Priority: HIGH |
| --- | --- | --- | --- |
| Value statement: As a delivery boy, I want to view an optimized delivery route on a map so that I can complete deliveries efficiently. |  |  |  |
| BV: 100 |  | CP: 2 |  |
| Acceptance Criteria: - In-app map displays the optimized route for multiple deliveries. - Turn-by-turn navigation is available. |  |  |  |

| User story No: 31 | Tasks: 2 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| Value statement: As a delivery boy, I want to view an optimized delivery route on a map so that I can complete deliveries efficiently. |  |  |  |
| BV: 200 |  | CP: 1 |  |
| Acceptance Criteria: - Status update options are clearly visible and easy to select in the app. - Status changes are reflected in real-time for customers and suppliers. |  |  |  |

| User story No: 32 | Tasks: 2 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| Value statement: As a delivery boy, I want to contact the customer directly via call or chat so that I can resolve delivery issues (e.g., unable to locate address). |  |  |  |
| BV: 200 |  | CP: 2 |  |
| Acceptance Criteria: - In-app call and chat functionality is available for contacting customers. - Communication logs are maintained. |  |  |  |

| User story No: 33 | Tasks: 3 |  | Priority: LOW |
| --- | --- | --- | --- |
| Value statement: As a delivery boy, I want to view my earnings and delivery history so that I can keep track of my income. |  |  |  |
| BV: 50 |  | CP: 2 |  |
| Acceptance Criteria: - A dedicated section in the app displays earnings summary and detailed delivery history. - Earnings are updated accurately after each completed delivery. |  |  |  |

| User story No: 34 | Tasks: 2 |  | Priority: LOW |
| --- | --- | --- | --- |
| Value statement: As a delivery boy, I want to mark an order as "undeliverable" with a reason so that the system can initiate a return or re-delivery process. |  |  |  |
| BV: 50 |  | CP: 1 |  |
| Acceptance Criteria: - Option to mark as undeliverable is available. - Mandatory reason selection is enforced for undeliverable status. |  |  |  |

| User story No: 35 | Tasks: 3 |  | Priority: HIGH |
| --- | --- | --- | --- |
| Value statement: As a supplier, I want to easily register and create my store profile so that I can start listing products on SHEIN. |  |  |  |
| BV: 500 |  | CP: 8 |  |
| Acceptance Criteria: - Supplier registration form is clear and guides through the process. - Supplier profile can be created with necessary business details. |  |  |  |

| User story No: 36 | Tasks: 4 |  | Priority: HIGH |
| --- | --- | --- | --- |
| Value statement: As a supplier, I want to efficiently upload and manage my product listings (including images, descriptions, variants, and pricing) so that my products are accurately represented. |  |  |  |
| BV: 500 |  | CP: 2 |  |
| Acceptance Criteria: - Product upload interface supports bulk upload and individual editing. - All product attributes (SKU, size, color, price) can be managed. |  |  |  |

| User story No: 37 | Tasks: 3 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| Value statement: As a supplier, I want to view and update my product inventory levels in real-time so that I avoid overselling or underselling items. |  |  |  |
| BV: 500 |  | CP: 1 |  |
| Acceptance Criteria: - Inventory dashboard shows real-time stock levels. - Suppliers can easily adjust stock quantities. |  |  |  |

| User story No: 38 | Tasks: 3 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| Value statement: As a supplier, I want to view incoming orders and their details so that I can process and fulfill them promptly. |  |  |  |
| BV: 200 |  | CP: 1 |  |
| Acceptance Criteria: - A dashboard displays all new and pending orders. - Order details (items, quantity, customer address) are clearly visible. |  |  |  |

| User story No: 39 | Tasks: 3 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| Value statement: As a supplier, I want to manage shipping details and generate shipping labels for my orders so that I can streamline the fulfillment process. |  |  |  |
| BV: 100 |  | CP: 2 |  |
| Acceptance Criteria: - Suppliers can enter tracking numbers and carrier information. - Shipping labels can be generated directly from the platform. |  |  |  |

| User story No: 40 | Tasks: 3 |  | Priority: LOW |
| --- | --- | --- | --- |
| Value statement: As a supplier, I want to view my sales performance and earnings reports so that I can analyze my business growth on the platform. |  |  |  |
| BV: 100 |  | CP: 2 |  |
| Acceptance Criteria: - Sales and earnings reports are accessible from the supplier dashboard. - Reports can be filtered by date and product. |  |  |  |

Document 4: Agile PO Experience

➤ 1. Market Analysis

- Researched current fast fashion trends, mobile shopping habits, and the competitive landscape (e.g., Zara, H&M, Myntra).

- Identified critical pain points in the existing SHEIN platform: slow page loads, complex checkout, poor mobile UX.

- Benchmarked features like 1-click checkout and AI recommendations to enhance competitiveness.

➤ 2. Enterprise Analysis

- Analyzed SHEIN's declining retention rate and bounce rate issues.

- Justified the need for a platform redesign with projected ROI (25% increase in conversion through UX improvements).

- Proposed AI integration features (like Style Genie, Personalized Bundles) to increase user engagement.

➤ 3. Product Vision and Roadmap

- Defined a clear vision: “Deliver a seamless, personalized, high-performance fashion e-commerce experience.”

- Built a 6-sprint roadmap with feature milestones including checkout optimization, AI enhancements, supplier onboarding, and delivery automation.

- Roadmap was presented and approved by the executive team.

➤ 4. Managing Product Features

- Prioritized high-impact features like “AI Bundles,” “Simplified Checkout,” and “Gamified Discounts.”

- Used MoSCoW prioritization and impact vs. effort matrix to select backlog items.

- Continuously engaged stakeholders to balance their requests with delivery capacity.

➤ 5. Managing Product Backlog

- Created and maintained a backlog of 40+ user stories covering customers, delivery agents, and suppliers.

- Refined and reprioritized backlog in Backlog Grooming Meetings, ensuring stories were INVEST-compliant.

- Grouped features into epics (e.g., Checkout Optimization, Personalization, Supplier Module).

➤ 6. Managing Overall Iteration Progress

- Participated in Daily Scrums, reviewed progress via Sprint Boards.

- Led Sprint Planning, ensured user stories were ready with clear acceptance criteria.

- Evaluated product demos in Sprint Review Meetings, collected stakeholder feedback, and updated the roadmap.

- Conducted Sprint Retrospectives with the Scrum Master and BA to reflect and improve on delivery practices.

Sprint Meeting Experiences as PO

| Meeting Type | My Role as PO |
| --- | --- |
| Sprint Planning | Presented high-priority backlog items and clarified goals for the sprint. |
| Daily Scrum | Observed progress and clarified product-related blockers if raised by developers. |
| Sprint Review | Validated deliverables against acceptance criteria, noted feedback from demos. |
| Sprint Retrospective | Collaborated with team to identify improvements in process and communication. |
| Backlog Refinement | Re-prioritized user stories based on updated business inputs and dependencies. |

Learnings as a Product Owner

- Gained practical experience in transforming user needs into technical deliverables.

- Improved negotiation skills while balancing stakeholder desires and sprint capacities.

- Understood the importance of continuous feedback, quick decision-making, and adaptive planning.

- Developed a keen eye for defining user stories with clarity (Value Statement, BV/CP, Acceptance Criteria).

Document 5: Product and sprint backlog and product and sprint burndown charts

Product backlog:

| User story ID | User story (Value Statement) | Tasks | Priority | BV (Rs.) | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Customer: Page load times under 1.5s | 3 | HIGHEST | 200 | 8 | Sprint 1 |
| 3 | Customer: Simplified 2-step checkout | 4 | HIGHEST | 200 | 5 | Sprint 1 |
| 7 | Customer: AI-driven personalized bundles | 3 | HIGHEST | 500 | 13 | Sprint 3 |
| 2 | Customer: Responsive during flash sales | 3 | HIGH | 200 | 1 | Sprint 1 |
| 5 | Customer: AI-powered search function | 3 | HIGH | 200 | 2 | Sprint 3 |
| 8 | Customer: "Style Genie" suggestions | 3 | HIGH | 100 | 1 | Sprint 3 |
| 29 | Delivery Boy: Push notifications for new assignments | 3 | HIGH | 200 | 5 | Sprint 3 |
| 30 | Delivery Boy: Optimized delivery route | 2 | HIGH | 100 | 2 | Sprint 4 |
| 35 | Supplier: Easy registration & store profile | 3 | HIGH | 500 | 8 | Sprint 4 |
| 36 | Supplier: Upload & manage product listings | 4 | HIGH | 500 | 2 | Sprint 5 |
| 4 | Customer: 1-click reorder option | 3 | HIGH | 100 | 2 | Sprint 2 |
| 9 | Customer: Dynamic product rankings by trends | 3 | HIGH | 200 | 2 | Sprint 3 |
| 10 | Customer: Gamified elements ("Spin-to-Win") | 3 | HIGH | 200 | 1 | Sprint 4 |
| 14 | Customer: Easily register for an account | 2 | HIGH | 50 | 1 | Sprint 1 |
| 15 | Customer: Securely log in to account | 2 | HIGH | 200 | 2 | Sprint 1 |
| 18 | Customer: Easily navigate product categories | 3 | HIGH | 100 | 1 | Sprint 5 |
| 24 | Customer: Real-time order tracking | 3 | HIGH | 50 | 2 | Sprint 6 |
| 6 | Customer: Pay using Apple Pay/Google Pay | 2 | MEDIUM | 100 | 5 | Sprint 6 |
| 11 | Gen Z Shopper: TikTok-style "Shop the Look" videos | 3 | MEDIUM | 100 | 2 | Sprint 7 |
| 13 | Customer: Receive order confirmation emails | 2 | MEDIUM | 50 | 1 | Sprint 7 |
| 16 | User: Recover password | 3 | MEDIUM | 100 | 2 | Sprint 8 |
| 19 | Customer: View high-quality product images/videos | 2 | MEDIUM | 200 | 2 | Sprint 6 |
| 20 | Customer: See detailed product descriptions/sizing | 2 | MEDIUM | 200 | 2 | Sprint 5 |
| 21 | Customer: Read customer reviews and ratings | 3 | MEDIUM | 100 | 1 | Sprint 7 |
| 25 | Customer: Easily initiate returns/exchanges | 3 | MEDIUM | 200 | 2 | Sprint 8 |
| 31 | Delivery Boy: Update delivery status | 2 | MEDIUM | 200 | 1 | Sprint 7 |
| 32 | Delivery Boy: Contact customer directly | 2 | MEDIUM | 200 | 2 | Sprint 8 |
| 37 | Supplier: View and update product inventory | 3 | MEDIUM | 500 | 1 | Sprint 6 |
| 38 | Supplier: View incoming orders and details | 3 | MEDIUM | 200 | 1 | Sprint 5 |
| 39 | Supplier: Manage shipping and generate labels | 3 | MEDIUM | 100 | 1 | Sprint 7 |
| 12 | Customer: View past orders | 2 | LOW | 50 | 3 | Sprint 8 |
| 17 | User: Update personal information in profile | 2 | LOW | 200 | 2 | Sprint 8 |
| 22 | Customer: Add products to a wish list | 2 | LOW | 200 | 2 | Sprint 8 |
| 23 | Customer: Receive price drop notifications on wishlist | 3 | LOW | 100 | 2 | Sprint 8 |
| 26 | Customer: Provide feedback on purchases | 2 | LOW | 50 | 2 | Sprint 8 |
| 33 | Delivery Boy: View earnings and delivery history | 3 | LOW | 50 | 1 | Sprint 8 |
| 40 | Supplier: View sales performance and earnings reports | 3 | LOW | 100 | 2 | Sprint 8 |
| 27 | Guest User: Browse and add to cart without login | 2 | LOW | 100 | 2 | Sprint 8 |
| 34 | Delivery Boy: Mark order as "undeliverable" | 2 | LOW | 50 | 1 | Sprint 8 |
| 28 | Customer: Subscribe to email newsletters | 2 | LOW | 100 | 1 | Sprint 8 |

Sprint Backlog (Sprint 1)

| User story ID | User story (Value Statement) | Tasks | Owner | Status | Estimated effort (hours) |
| --- | --- | --- | --- | --- | --- |
| 1 | Customer: Page load times under 1.5s | 3 | Dev Team A | In Progress | 60 |
| 3 | Customer: Simplified 2-step checkout | 4 | Dev Team B | To Do | 80 |
| 2 | Customer: Responsive during flash sales | 3 | Dev Team C | In Progress | 52 |
| 14 | Customer: Easily register for an account | 2 | Dev Team D | Done | 20 |
| 15 | Customer: Securely log in to account | 2 | Dev Team D | In Progress | 12 |

Sprint Backlog (Sprint 2)

| User story ID | User story (Value Statement) | Tasks | Owner | Status | Estimated effort (hours) |
| --- | --- | --- | --- | --- | --- |
| 7 | Customer: AI-driven personalized bundles | 3 | Dev Team A | To Do | 80 |
| 5 | Customer: AI-powered search function | 3 | Dev Team B | In Progress | 52 |
| 4 | Customer: 1-click reorder option | 3 | Dev Team C | To Do | 32 |

Sprint Backlog (Sprint 3)

| User story ID | User story (Value Statement) | Tasks | Owner | Status | Estimated effort (hours) |
| --- | --- | --- | --- | --- | --- |
| 8 | Customer: "Style Genie" suggestions | 3 | Dev Team A | In Progress | 52 |
| 29 | Delivery Boy: Push notifications for new assignments | 3 | Dev Team B | To Do | 32 |
| 9 | Customer: Dynamic product rankings by trends | 3 | Dev Team C | In Progress | 32 |

Sprint Backlog (Sprint 4)

| User story ID | User story (Value Statement) | Tasks | Owner | Status | Estimated effort (hours) |
| --- | --- | --- | --- | --- | --- |
| 30 | Delivery Boy: Optimized delivery route | 2 | Dev Team D | To Do | 52 |
| 35 | Supplier: Easy registration & store profile | 3 | Dev Team A | In Progress | 52 |
| 10 | Customer: Gamified elements (“Spin-to-Win”) | 3 | Dev Team B | To Do | 32 |

Sprint Backlog (Sprint 5)

| User story ID | User story (Value Statement) | Tasks | Owner | Status | Estimated effort (hours) |  |
| --- | --- | --- | --- | --- | --- | --- |
| 36 | Supplier: Upload & manage product listings | 4 | Dev Team C | To Do | 80 |  |
| 18 | Customer: Easily navigate product categories | 3 | Dev Team D | In Progress | 32 |  |
| 20 | Customer: See detailed product descriptions/sizing | 2 | Dev Team A | To Do | 12 |  |
| 38 | Supplier: View incoming orders and details | 3 | Dev Team B | In Progress | 20 |  |

Sprint Backlog (Sprint 6)

| User story ID | User story (Value Statement) | Tasks | Owner | Status | Estimated effort (hours) |  |
| --- | --- | --- | --- | --- | --- | --- |
| 24 | Customer: Real-time order tracking | 3 | Dev Team C | In Progress | 32 |  |
| 6 | Customer: Pay using Apple Pay/Google Pay | 2 | Dev Team D | To Do | 20 |  |
| 19 | Customer: View high-quality product images/videos | 2 | Dev Team A | In Progress | 20 |  |
| 37 | Supplier: View and update product inventory | 3 | Dev Team B | To Do | 32 |  |

Sprint Backlog (Sprint 7)

| User story ID | User story (Value Statement) | Tasks | Owner | Status | Estimated effort (hours) |  |
| --- | --- | --- | --- | --- | --- | --- |
| 11 | Gen Z Shopper: TikTok-style "Shop the Look" videos | 3 | Dev Team C | To Do | 52 |  |
| 13 | Customer: Receive order confirmation emails | 2 | Dev Team D | In Progress | 8 |  |
| 21 | Customer: Read customer reviews and ratings | 3 | Dev Team A | To Do | 20 |  |
| 31 | Delivery Boy: Update delivery status | 2 | Dev Team B | In Progress | 20 |  |
| 39 | Supplier: Manage shipping and generate labels | 3 | Dev Team C | To Do | 32 |  |

Sprint Backlog (Sprint 8)

| User story ID | User story (Value Statement) | Tasks | Owner | Status | Estimated effort (hours) |  |
| --- | --- | --- | --- | --- | --- | --- |
| 16 | User: Recover password | 3 | Dev Team D | In Progress | 20 |  |
| 25 | Customer: Easily initiate returns/exchanges | 3 | Dev Team A | To Do | 20 |  |
| 32 | Delivery Boy: Contact customer directly | 2 | Dev Team B | In Progress | 20 |  |
| 12 | Customer: View past orders | 2 | Dev Team C | To Do | 12 |  |
| 17 | User: Update personal information in profile | 2 | Dev Team D | In Progress | 12 |  |
| 22 | Customer: Add products to a wish list | 2 | Dev Team A | To Do | 12 |  |
| 23 | Customer: Receive price drop notifications on wishlist | 3 | Dev Team B | In Progress | 20 |  |
| 26 | Customer: Provide feedback on purchases | 2 | Dev Team C | To Do | 8 |  |
| 33 | Delivery Boy: View earnings and delivery history | 3 | Dev Team D | In Progress | 32 |  |
| 40 | Supplier: View sales performance and earnings reports | 3 | Dev Team A | To Do | 32 |  |
| 27 | Guest User: Browse and add to cart without login | 2 | Dev Team B | In Progress | 12 |  |
| 34 | Delivery Boy: Mark order as "undeliverable" | 2 | Dev Team C | To Do | 12 |  |
| 28 | Customer: Subscribe to email newsletters | 2 | Dev Team D | In Progress | 8 |  |

Burnup report

Sprint burndown chart

Document 6: Sprint meetings

Meeting Type 1: Sprint Planning meeting

| Date | 24/06/2025 |
| --- | --- |
| Time | 10:00 AM – 11:30 AM |
| Location | Zoom (Virtual) |
| Prepared By | Aarav Sharma (Scrum Master) |
| Attendees | Riya Kapoor (Product Owner) Scrum Team: Vihaan, Kavya, Diya, Kabir, Anika Stakeholder Observer: Arjun Singh (UX Team Lead) |

Agenda Topics

| Topic | Presenter | Time Allotted |
| --- | --- | --- |
| Review Sprint Goals & Roadmap | Product Owner | 15 mins |
| Review High-Priority User Stories | Scrum Master | 20 mins |
| Task Estimation (CP) & Assignment | Development Team | 30 mins |
| Discuss Dependencies & Risks | All | 15 mins |
| Finalize Sprint Backlog | Scrum Master | 10 mins |

Other Information

| Observers | UX Team, QA Lead |
| --- | --- |
| Resources | Jira Board, Sprint Velocity Chart |
| Special Notes | Prioritized 5 user stories (US1, US2, US3, US14, US15) for Sprint 1, focused on performance and checkout flow. |

Meeting Type 2: Sprint review meeting

| Date | 07/07/2025 |
| --- | --- |
| Time | 4:00 PM – 5:00 PM |
| Location | MS Teams |
| Prepared By | Riya Kapoor (Product Owner) |
| Attendees | Scrum Team, QA Lead, Product Owner, Stakeholders |

| Sprint status | Things to demo | Quick updates | What’s next |
| --- | --- | --- | --- |
| 90% of Sprint goals completed | Simplified 2-step Checkout (US3) | Apple Pay integration story postponed to Sprint 2 | Begin Sprint 2: Personalization features + Reorder + Product Search |
| All high-priority features demo-ready except minor UI tweaks pending | Faster Page Load under 1.5s (US1) | Bounce rate metrics improved by ~10% post implementation |  |
|  | Secure Login & Registration (US14, US15) |  |  |

Meeting Type 3: Sprint retrospective meeting

| Date | 07/07/2025 |
| --- | --- |
| Time | 5:30 PM – 6:00 PM |
| Location | MS Teams |
| Prepared By | Aarav Sharma (Scrum Master) |
| Attendees | Full Scrum Team, Product Owner |

| Agenda | What went well | What didn’t go well | Questions | Reference |
| --- | --- | --- | --- | --- |
| - Review team performance - Identify process improvements - Reflect on communication gaps | - Timely delivery of core stories - Strong coordination among Dev Team A & B - Good sprint velocity improvement from previous estimate | - UI team got delayed feedback from stakeholder - One blocker caused 1-day delay in Search functionality | - Can feedback cycles be scheduled mid-sprint to avoid bottlenecks? - Is QA bandwidth enough for next sprint’s planned stories? | Agile Retrospective Method: Start / Stop / Continue |

Meeting Type 4: Daily Stand-up meeting

Week “2” (from 01-07-2025 to 07-07-2025)

| Question | Name/Role | Mon | Tue | Wed | Thu | Fri | Sat | Sun |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| What did you do yesterday? | Developer 1 (Vihaan) | ✔ | ✔ | ✔ | ✔ | ✔ | – | – |
|  | Developer 2 (Kavya) | ✔ | ✔ | ✔ | ✔ | ✔ | – | – |
|  | Developer 3 (Diya) | ✔ | ✔ | ✔ | ✔ | ✔ | – | – |
| What will you do today? | Developer 1 | ✔ | ✔ | ✔ | ✔ | ✔ | – | – |
|  | Developer 2 | ✔ | ✔ | ✔ | ✔ | ✔ | – | – |
|  | Developer 3 | ✔ | ✔ | ✔ | ✔ | ✔ | – | – |
| Developer 1 | Developer 1 | ❌ | ❌ | ❌ | ❌ | ❌ | – | – |
|  | Developer 2 | ❌ | ❌ | ❌ | ❌ | ❌ | – | – |
|  | Developer 3 | ❌ | ❌ | ❌ | ❌ | ❌ | – | – |