AGILE DOCUMENTS

Document 1: Definition of Done (DoD)

Project Name: Government Payroll & Finance Management System
Prepared By: Shailey Burad
Date: 24 June 2025

Definition of Done Checklist:

| Criteria | Description |
| --- | --- |
| Produced code for presumed functionalities | Functional code is developed as per the user story description. |
| Assumptions of User Story met | All stated conditions and business assumptions are fulfilled. |
| Project builds without errors | Code compiles and builds successfully with no failures. |
| Unit tests written and passing | Unit-level tests cover key logic with acceptable coverage and no failures. |
| Project deployed on test environment identical to production | Deployment validated on a staging/QA environment with production-like configuration. |
| Tests on devices/browsers listed in the project assumptions passed | Validated for all stated device/browser combinations (e.g., Chrome, Edge, mobile). |
| Feature ok-ed by UX designer | Final UI/UX meets the approved design standards and is signed off. |
| QA performed & issues resolved | Functional, regression, and exploratory tests completed; defects resolved. |
| Feature tested against acceptance criteria | Each acceptance criterion is verified and marked as satisfied. |
| Feature ok-ed by Product Owner | Product Owner has formally accepted the feature post-demo or review. |
| Refactoring completed | Code is cleaned, optimized, and unnecessary complexity is removed. |
| Any configuration or build changes documented | Environment/config/script changes are properly recorded and communicated. |
| Documentation updated | Related user manuals, process notes, or design docs are up to date. |
| Peer Code Review performed | Code has been reviewed and approved by at least one developer peer. |

Applicable on:

| Level | Application of DoD |
| --- | --- |
| User Story | Each story must meet all checklist criteria before it's marked “Done.” |
| Sprint | All committed stories must fulfil the checklist; QA and demos must be completed. |
| Release | Full system testing, stakeholder sign-off, production readiness, and documentation must be complete. |

Document 2: Product Vision

Scrum Project: Government Payroll & Finance Management System

Basic Information:

| Field | Details |
| --- | --- |
| Name | Government Payroll & Finance Management System |
| Venue | Conference Room, APT IT Solutions |
| Date | 11-Jun-25 |
| Start Time | 10:00 AM |
| End Time | 12:00 PM |
| Duration | 2 Hours |
| Client | Maharashtra State Government, Finance Department |
| Stakeholder List | HR Department Head |
|  | Finance Department Head |
|  | IT Director (Govt) |
|  | Treasury Officer |
|  | Compliance Officer |
|  | Auditor (Internal) |

Scrum Team:

| Role | Name |
| --- | --- |
| Scrum Master | Ms. Shailey Burad |
| Product Owner | Mr. XYZ (Govt Liaison Officer) |
| Scrum Developer 1 | ABC |
| Scrum Developer 2 | DEF |
| Scrum Developer 3 | GHI |
| Scrum Developer 4 | PQR |

Vision:

To build a secure, compliant, and automated payroll and finance management system for the Maharashtra Government that ensures timely salary disbursements, transparent financial reporting, and audit-readiness – thereby empowering departments through digital governance.

Target Group:

| Category | Description |
| --- | --- |
| Market Segment | Government Sector – State-Level Administrative Bodies |
| Target Users | HR Officers, Finance Officers, Treasury Officers, Departmental Heads |
| Target Customers | Maharashtra State Government, Department of Finance |

Needs:

| Aspect | Description |
| --- | --- |
| Problem Solved | Manual payroll processing leading to delays, errors, and audit non-compliance |
| Benefits Provided | Automation, reduced processing time, audit trail tracking, real-time reporting, and improved accuracy and compliance |

Product Description:

| Question | Answer |
| --- | --- |
| What is the product? | A web-based Payroll & Finance Management System tailored for government departments |
| What makes it special? | Compliance-driven design, centralized audit log, configurable workflow for diverse departments |
| Is it feasible to develop? | Yes, using Agile methodology, scalable architecture, and integration with existing ERP systems |

Value:

| Aspect | Description |
| --- | --- |
| How does it benefit the company? | Enhances governance, reduces payroll processing time by 60%, ensures transparency and accountability |
| Business Goals | Timely salary disbursements, regulatory compliance, financial visibility, and cost-saving on manual operations |
| Business Model | CSR-funded implementation with future SaaS model opportunities for other states; open-source adaptability considered for long-term scalability |

Document 3: User stories:

User Story 1: Salary Slip Generation

- Tasks: Automate salary slip creation, design slip format, link payroll module

- Priority: High

- Value Statement: As an HR Officer, I want to auto-generate salary slips so that I can avoid manual errors.

- BV: 500

- CP: 5

- Acceptance Criteria: Slip includes employee details, allowances, deductions, and net pay; downloadable in PDF.

User Story 2: Employee Self-Service Portal

- Tasks: Build portal, login system, display profile, salary, leave info

- Priority: High

- Value Statement: As an Employee, I want to view my salary slip and profile online so that I can access them anytime.

- BV: 500

- CP: 8

- Acceptance Criteria: Employee logs in and sees latest payslip, profile, and leave records.

User Story 3: Income Tax Calculation

- Tasks: Create tax module, integrate slab logic, link to payroll

- Priority: High

- Value Statement: As a Finance Officer, I want tax to be calculated automatically so that deductions are accurate.

- BV: 2000

- CP: 8

- Acceptance Criteria: Tax auto-applies based on income slabs and exemptions; visible in payslip.

User Story 4: Audit Trail

- Tasks: Log all user actions, create audit viewer

- Priority: High

- Value Statement: As an Auditor, I want to track who made changes so that the process is auditable.

- BV: 500

- CP: 8

- Acceptance Criteria: System logs user ID, action, date/time; filterable and exportable.

User Story 5: Salary Revision Workflow

- Tasks: Create workflow, add approval levels, notify stakeholders

- Priority: Medium

- Value Statement: As an HR Officer, I want to revise salary with approvals so that it's traceable.

- BV: 200

- CP: 5

- Acceptance Criteria: Only approved revisions are applied; audit log maintained.

User Story 6: Automated Notifications

- Tasks: Setup email/SMS alerts, configure templates

- Priority: Medium

- Value Statement: As a User, I want to get notifications for salary updates so that I stay informed.

- BV: 100

- CP: 5

- Acceptance Criteria: System sends alerts for salary credit, tax deductions, and revisions.

User Story 7: Role-Based Access

- Tasks: Implement role matrix, restrict access

- Priority: High

- Value Statement: As a System Admin, I want to restrict access by role so that data remains secure.

- BV: 500

- CP: 8

- Acceptance Criteria: Roles defined (Admin, HR, Finance, Auditor); each can only access relevant modules.

User Story 8: Leave Deduction Integration

- Tasks: Connect leave records to payroll

- Priority: High

- Value Statement: As a Finance Officer, I want leave data to auto-deduct pay so that salary is accurate.

- BV: 200

- CP: 5

- Acceptance Criteria: Salary adjusts based on unpaid leaves; viewable in payslip.

User Story 9: Department-Wise Payroll Report

- Tasks: Build reporting module, add filters

- Priority: Medium

- Value Statement: As a Department Head, I want to view payroll reports so that I can monitor expenses.

- BV: 200

- CP: 5

- Acceptance Criteria: Report shows department payroll totals, headcount, and graphs.

User Story 10: Data Import Tool

- Tasks: Create Excel import tool for bulk employee upload

- Priority: Low

- Value Statement: As an HR Officer, I want to upload employee data in bulk so that onboarding is faster.

- BV: 100

- CP: 5

- Acceptance Criteria: Accepts .xls/.csv; validates mandatory fields; imports without errors.

User Story 11: Gratuity & PF Calculation

- Tasks: Implement rules, link to employee service data

- Priority: Medium

- Value Statement: As a Finance Officer, I want gratuity and PF auto-calculated so that compliance is ensured.

- BV: 500

- CP: 8

- Acceptance Criteria: Gratuity and PF calculated based on salary & service duration.

User Story 12: Generate Form 16

- Tasks: Pull yearly tax data, format into Form 16

- Priority: Medium

- Value Statement: As an Employee, I want my Form 16 generated so that I can file taxes easily.

- BV: 200

- CP: 5

- Acceptance Criteria: Auto-generated, includes all deductions, taxable income, and TDS.

User Story 13: Treasury Integration

- Tasks: Set up API for payment status fetch

- Priority: High

- Value Statement: As a Finance Officer, I want integration with treasury so that I can verify disbursement.

- BV: 1000

- CP: 8

- Acceptance Criteria: System fetches disbursement status; updates payroll record automatically.

User Story 14: Budget Forecasting Tool

- Tasks: Build forecasting module using salary trends

- Priority: Medium

- Value Statement: As a Department Head, I want to forecast salary expenses so that I can plan budgets.

- BV: 200

- CP: 8

- Acceptance Criteria: Tool projects salary expense trends based on filters (months, departments).

User Story 15: System Logs

- Tasks: Track system events like login, errors, deployments

- Priority: Low

- Value Statement: As a System Admin, I want to view logs so that I can troubleshoot issues.

- BV: 100

- CP: 3

- Acceptance Criteria: Logs categorized by user/system event; searchable and timestamped.

User Story 16: Pensioner Payroll Processing

- Tasks: Create pensioner module with rules

- Priority: Medium

- Value Statement: As a Pension Officer, I want to process pensions like salary so that retirees are paid on time.

- BV: 200

- CP: 8

- Acceptance Criteria: Applies pension rules; generates pension slips.

User Story 17: UAN & PAN Linking

- Tasks: Add PAN/UAN fields; validate on entry

- Priority: Medium

- Value Statement: As an HR Officer, I want PAN and UAN captured so that PF and tax data is linked.

- BV: 100

- CP: 5

- Acceptance Criteria: Valid PAN/UAN accepted only; linked to employee record and reports.

User Story 18: Payslip Email Automation

- Tasks: Auto-send payslips monthly to employee emails

- Priority: Medium

- Value Statement: As an Employee, I want my payslip emailed automatically so that I don’t need to request it.

- BV: 100

- CP: 5

- Acceptance Criteria: Payslip emailed on salary date; PDF attached securely.

User Story 19: Search Employee History

- Tasks: Add employee history tab, track salary changes

- Priority: Low

- Value Statement: As an HR Officer, I want to view historical salary changes so that I can handle audits.

- BV: 100

- CP: 8

- Acceptance Criteria: Shows changes in salary, grade, or department over time.

User Story 20: Real-Time Dashboard for Executives

- Tasks: Design executive dashboard, use data widgets

- Priority: Medium

- Value Statement: As a Government Official, I want real-time payroll metrics so that I can take informed decisions.

- BV: 200

- CP: 5

- Acceptance Criteria: Dashboard shows KPIs: total payroll cost, tax, active employees, exceptions.

User Story 21: Multi-Factor Authentication

- Tasks: Add OTP/email verification during login

- Priority: High

- Value Statement:
As a System Admin,
I want users to verify identity via OTP so that login is more secure.

- BV: 500

- CP: 8

- Acceptance Criteria: MFA via OTP/email after password login; mandatory for Admins.

User Story 22: Policy Document Upload

- Tasks: Create upload option, restrict file types, assign per department

- Priority: Medium

- Value Statement:
As an HR Officer,
I want to upload policy documents so that employees can access them.

- BV: 100

- CP: 5

- Acceptance Criteria: Accepts PDF/Doc formats; viewable by role and department.

User Story 23: Training Attendance Tracker

- Tasks: Log attendance, generate reports, notify non-attendees

- Priority: Medium

- Value Statement:
As a Training Coordinator,
I want to track training attendance so that records are maintained.

- BV: 100

- CP: 5

- Acceptance Criteria: Attendance logged per session; absentee list exportable.

User Story 24: Custom Payslip Branding

- Tasks: Add government logo, signature, and footer notes

- Priority: Medium

- Value Statement:
As a System Admin,
I want to customize payslip branding so that it matches government standards.

- BV: 100

- CP: 3

- Acceptance Criteria: Payslip includes logo, footer, and authorized signature line.

User Story 25: Biometric Integration

- Tasks: Connect biometric attendance with payroll

- Priority: High

- Value Statement:
As an HR Officer,
I want to sync biometric data with payroll so that leaves and absences are auto-calculated.

- BV: 500

- CP: 8

- Acceptance Criteria: Daily attendance auto-imported; leave deduction based on absences.

User Story 26: Over-Time Payment Calculation

- Tasks: Define OT rules, fetch hours, add to payslip

- Priority: Medium

- Value Statement:
As a Finance Officer,
I want OT payments to be calculated automatically so that manual effort is reduced.

- BV: 200

- CP: 3

- Acceptance Criteria: Payslip includes OT amount; based on defined hourly rate.

User Story 27: Payroll Freeze Function

- Tasks: Add freeze button, lock further changes, allow authorized override

- Priority: High

- Value Statement:
As a Payroll Manager,
I want to freeze payroll after processing so that no unauthorized changes occur.

- BV: 500

- CP: 5

- Acceptance Criteria: Payroll can be frozen by Admin; further edits restricted.

User Story 28: Employee Exit Clearance

- Tasks: Create clearance form, approval flow, disable access

- Priority: Medium

- Value Statement:
As an HR Officer,
I want exit formalities tracked so that offboarding is systematic.

- BV: 200

- CP: 5

- Acceptance Criteria: Exit checklist completed before deactivation; final settlement generated.

User Story 29: Mid-Year Bonus Processing

- Tasks: Create bonus module, calculate by grade/tenure

- Priority: Medium

- Value Statement:
As a Finance Officer,
I want to process bonuses automatically so that it's efficient.

- BV: 200

- CP: 8

- Acceptance Criteria: Bonus amount calculated and included in payslip with breakdown.

User Story 30: API Access for 3rd-Party Auditors

- Tasks: Build secure API endpoints with token-based access

- Priority: Medium

- Value Statement:
As an Auditor,
I want read-only access to payroll data so that I can validate compliance.

- BV: 500

- CP: 5

- Acceptance Criteria: Read-only APIs for audit logs, salaries, and user actions.

User Story 31: Bulk Payslip Re-Generation

- Tasks: Add re-generate button with filters

- Priority: Low

- Value Statement:
As a Payroll Manager,
I want to regenerate multiple payslips so that corrections can be applied efficiently.

- BV: 100

- CP: 8

- Acceptance Criteria: Payslips re-generated in batch by month/department.

User Story 32: Language Localization

- Tasks: Add Marathi/Hindi translations, language toggle

- Priority: Medium

- Value Statement:
As a Regional Officer,
I want the system in local languages so that it’s accessible to all users.

- BV: 200

- CP: 5

- Acceptance Criteria: UI toggles between English and regional language; key modules translated.

Document 4: Agile PO Experience

Role Overview:

As a Product Owner (PO), I was responsible for defining and delivering value-driven features in alignment with business goals, domain requirements, and market expectations. I collaborated closely with stakeholders, Scrum teams, and Business Analysts to ensure continuous delivery of high-quality increments.

Key Responsibilities:

- Market Analysis:

- Conducted need-gap analysis based on user personas and industry trends.

- Evaluated the availability of similar products in the market for benchmarking.

- Enterprise Analysis:

- Performed due diligence on business opportunity and risk assessment.

- Analysed strategic alignment between product goals and organizational objectives.

- Product Vision and Roadmap

- Developed and shared a clear product vision reflecting real-world challenges and stakeholder needs.

- Built and maintained a product roadmap with prioritized epics and milestone timelines.

- Managing Product Features

- Translated business goals into prioritized product features based on ROI and technical feasibility.

- Balanced stakeholder expectations with sprint-level delivery capacity.

- Managing Product Backlog

- Maintained and refined the product backlog regularly.

- Defined and prioritized user stories, epics, and themes as per evolving business needs.

- Conducted backlog grooming sessions with the Scrum team.

- Iteration and Sprint Oversight:

- Participated in all Agile ceremonies to ensure transparency and adaptation:

- Sprint Planning

- Daily Stand-Ups

- Sprint Reviews

- Sprint Retrospectives

- Backlog Refinement

- Reviewed and re-prioritized features and user stories to reflect sprint velocity and business priorities.

Agile Meeting Experience:

From this project, I gained deep exposure to Agile ceremonies and the role of a PO in managing them:

| Meeting Type | Role as PO |
| --- | --- |
| Sprint Planning | Finalized sprint scope and team commitments |
| Daily Scrum | Ensured blockers were identified/resolved |
| Sprint Review | Demonstrated progress to stakeholders |
| Sprint Retrospective | Collaborated with BA to identify improvements |
| Backlog Refinement | Reviewed, detailed, and re-prioritized stories |

User Story Management:

I actively contributed to defining comprehensive and testable user stories including:

- User Story Number

- Tasks and Subtasks

- Priority (High/Medium/Low)

- Acceptance Criteria

- Business Value (BV)

- Complexity Points (CP)

Document 5: Product and sprint backlog and product and sprint burndown charts:

Sprint 1:

Product Burndown Chart:

Sprint Burndown Chart:

Sprint 2:

Product Burndown Chart:

Sprint Burndown Chart:

Sprint 3:

Product Burndown Chart:

Sprint Burndown Chart:

Sprint 4:

Product Burndown Chart:

Sprint Burndown Chart:

Document 6: Sprint meetings

Meeting Type 1: Sprint Planning Meeting:

| Details | Information |
| --- | --- |
| Date | 23/06/2025 |
| Time | 12:00 PM |
| Location | Online Meeting Link |
| Prepared By | Shailey Burad |
| Attendees | Scrum Master, Product Owner, Dev Team, QA |

Agenda Topics:

| Topic | Presenter | Time Allotted |
| --- | --- | --- |
| Sprint Goals Discussion | Product Owner | 15 min |
| Backlog Item Review | Scrum Master/BA | 25 min |
| Estimation & Planning | Development Team | 30 min |
| Task Allocation | Scrum Master | 10 min |

Observers: Project Manager
Resources: Product Backlog, Sprint Board

Special Notes: Include dependencies and risk factors

Meeting Type 2: Sprint Review Meeting:

| Details | Information |
| --- | --- |
| Date | 24/06/2025 |
| Time | 01:00 PM |
| Location | Office |
| Prepared By | Shailey Burad |
| Attendees | Product Owner, Scrum Master, Stakeholders, Dev Team |

Review Agenda:

- Sprint Status:
Summary of completed user stories and sprint goals

- Things to Demo:
Features/functionalities completed and working

- Quick Updates:
Key observations, any changes or blockers

- What’s Next:
Backlog items for next sprint, feedback incorporated

Meeting Type 3: Sprint Retrospective Meeting:

| Details | Information |
| --- | --- |
| Date | 24-06-2025 |
| Time | 6:00 PM |
| Location | Office |
| Prepared By | Shailey Burad |
| Attendees | Scrum Team (Dev, QA, SM, PO) |

Agenda:

| Section | Input |
| --- | --- |
| What went well | [Team collaboration, delivery speed, etc.] |
| What didn’t go well | [Delays, unclear requirements, blockers] |
| Questions / Concerns | [Suggestions for improvement] |
| References | Sprint Board, Retrospective Notes |

Meeting Type 4: Daily Stand-Up Meeting:

| Question | Name / Role |
| --- | --- |
| What did you do yesterday? | Developer 1 |
|  | Developer 2 |
|  | Developer 3 |
| What will you do today? | Developer 1 |
|  | Developer 2 |
|  | Developer 3 |
| Any blockers or impediments? | Developer 1 |
|  | Developer 2 |
|  | Developer 3 |