23/08/2025

Liza rani nayak

COEPD

Online Agriculture Products Store

- Capstone Project1

Q1.Business process model for online agriculture store

The goal – To bridge the gap between the farmer and the seller

Input – farmer requirements , manufacture product details , internet connectivity , system , payment method

Resources- Development team , web app platform , severs , payment gateway , delivery partner

Outputs – online agriculture product store web mobile app , products , allows ordering and support delivery

Activities- Requirement gathering , document the requirement , app design , coding , testing , deployment , onboarding manufactures , maintaining the platform

Value to end customer – farmer save time , receive the product ,easy availability , reduce travel costs , access a verity of products and increase productivity

Q2.SWOT   Analysis

Strengths – Skilled talent pool available.

- Fixed budget and timeline.

- CSR brand value for Mr.henry’s company.

Weaknesses – Limited agricultural domain knowledge.

- Dependency suppliers on product data.

- Risk of scope creep.

Opportunities – Growing agri-tech demand in rural india.

- Integration with government schemes.

- Expansion to allied services.

Threarts – Low digital literacy among farmers.

- Internet connectivity issues.

- Delivery challenges.

- Competition from agri-tech startups.

Q3. Feasibility Study

Technical Feasibility : Tech stack available (like network admin, DB, technical team).

Hardware/Software Needs: Servers , secure payment gateway , app hosting , DB.

Resources Feasibility: PM, BA, Devs , testers.

Budget Feasibility:  2 cores allocated.

Time Feasibility: 18 months duration is realistic.

Q4.GAP Analysis.

Current State : Farmer struggle to get seeds, fertilizers, pesticides locally.

- No direct manufacturer farmer connection.

Future State: Online platform connects farmers directly to manufactures.

- Home delivery enabled.

- Wider product availability.

GAP- lack of digital channel -> online store to fill the gap.

Q5.Risk Analysis.

BA Risks: Incomplete requirement from farmers.

- Miscommunication between stakeholders.

- Scop creep.

Project Risks: Delay in development.

- Infrastructure failure.

- Budget overrun

Q6.Stakeholder Analysis (RASI Matrix)

RACI Table(text Format)

Requirement Gathering

- Responsibility: Farmers

- Accountable : Project Manger

- Consulted: Mr.Henry , Mr.Dooku

- Informed : Mr.Pandu, Developers , Admins , Delivery Head

Budget Approval

- Responsibility: Mr.Pandu

- Accountable: Mr.Henry

- Consulted: Mr.Dooku

- Informed: All other stakeholders

System Design

- Responsibility: Developers

- Accountable: Project Manager

- Consulted: Farmers , Mr.Dooku , Admins

- Informed: Sponsor, Finance Head , Delivery Head

Development

- Responsibility: Development

- Accountable: Project Manager

- Consulted: Admins

- Informed: Sponsor , Finance head , Farmers , Delivery head

Testing

- Responsibility: Testers

- Accountable: Project Manager

- Consulted: Farmers

- Informed: Sponsor , Finance Head , Delivery Head

Deployment

- Responsibility: Developers & Admins

- Accountable: Project Manager

- Consulted: Mr.Dooku

- Informed: Sponsor , Finance Head , Farmers , Delivery Head

Training and handover

- Responsibility: Farmers

- Accountable: Project Managers

- Consulted: Developers

- Informed: Sponsor, Finance Head , Delivery Head

Legend

- R(Responsible): Person/ Team doing the work

- A(Accountable): Person who owns the final result

- C(Consultable): Person providing input / feedback

- I(Informed): Person kept updated

Q7.Business Case Document

Problem: Farmer face difficulty in accessing fertilizers , seeds , pesticides.

Solution: Online Agri store connects farmers & manufactures.

Benefits: Save time , reduces middlemen , increases productivity.

Budget: 2 Crores.

Duration: 18 months

Q8.Four SDLC Methodologies

- Sequential- The entire project delivered at the end only

- Iterative- The project is split into multiple modules and module wise project deliver into client

- Evolutionary- The look and farm first given and then slowly we are adding the functionality

- Agile- Agile means it’s a continues delivery of executive software

Q9.Compare Model

.Waterfall - Sequential

.RUP – Iterative , use case driven

.Spiral- Best for high risk projects , Risk driven

. Scrum: Fast delivery , Agile framework

Q10.Waterfall vs V-Model

Waterfall                                                                        V-Model

| 1 | Waterfall is a linear sequential model. | V- model is extension of Waterfall with testing in parallel. |
| --- | --- | --- |
| 2 | Waterfall flows step by step. | V-Model flows in a “V” shape. |
| 3 | In Waterfall testing begins only after coding. | In V-Model testing is planned along side each stage. |
| 4 | In Waterfall requirements are frozen early. | In V-Model requirements are verified against acceptance testing. |
| 5 | Waterfall does design first and test latter. | In V-Model map design with system testing. |
| 6 | In waterfall coding is followed by testing . | In V-Model coding connects both sides of the “V”. |
| 7 | Validation limited in Waterfall. | Strong validation in V-Model. |
| 8 | In Waterfall , verification is done phase by phase . | In V-Model validation and verification run together. |
| 9 | In Waterfall changes are costly. | In V-Model better quality control but still less flexible. |
| 10 | Defects founds late in Waterfall. | Defects found early in V-Model. |
| 11 | Waterfall has higher risks. | V-Model reduce risk with early testing. |
| 12 | Longer in Waterfall. | Shorter in V-Model. |
| 13 | Cost higher in Waterfall. | Cost lower in V-Model. |
| 14 | Waterfall fits small project. | V-Model suits medium, small and critical projects. |
| 15 | Waterfall has limited QA. | V-Model emphasizes QA at each stage. |
| 16 | Waterfall focuses more on documentation than testing integration. | V-Model need documentation but more testing integration. |
| 17 | Customer involvement Minimal in Waterfall. | In V-Model Customer involvement higher due test validation. |
| 18 | Waterfall for small academic project. | V-Model for banking , healthcare . |
| 19 | Waterfall Model shape is straight downward. | V-Model is V-shaped with testing mapped. |
| 20 | Waterfall is less used today . | V-Model is still used in safety-critical industries. |

Q11.Justify Model Choice

Agile / scrum chosen because:

- Farmer requirements may involve.

- Faster delivery of features.

- Allows flexibility .

Q12.Gantt Chart

| Resources | 1-3 Months | 4-6 Months | 7-9 Months | 10-12 Months | 13-15 Months | 16-18 Months |
| --- | --- | --- | --- | --- | --- | --- |
| BA | RG AND RA |  |  |  |  |  |
| PM | RA |  |  |  |  |  |  |  |
| Design |  | 1.5 Months |  |  |  |  |
| D1 |  | 1.5Months |  |  |  |  |
| T1 |  |  | 1.5 Months |  |  |  |
| D2 |  |  | 1.5 Months |  |  |  |
| T2 |  |  |  | 1.5 Months |  |  |
| D3 |  |  |  | 1.5 Months |  |  |
| T3 |  |  |  |  | 1.5 Months |  |
| D4 |  |  |  |  | 1.5 Months |  |
| T4 |  |  |  |  |  | 1.5 Months |
| UAT |  |  |  |  |  | 1.5 Months |
| N/W ADMIN |  |  |  |  |  |  |
| D/B ADMIN |  |  |  |  |  |  |

Q13.Fixed Bid vs Billing projects

. Fixed Bid:- Functionality time and budget is fixed

Ex- Domestic project

. Billing Projects :- We bill the client per resource per our basis.

Ex- Overseas / International projects

Q14.BA Timesheets (Across SDLCP

| Day | Task | Hours |
| --- | --- | --- |
| Monday | Clarifying requirements with developers. | 3 |
|  | Team Sync meeting | 0.5 |
|  | Reviewing development progress | 2 |
|  | Updating requirement documents | 2.5 |
| Tuesday | Facilitating requirements workshops | 3 |
|  | Writing detail specifications | 2.5 |
|  | Daily scrum | 0.5 |
|  | Communication with stakeholders | 2 |
| Wednesday | Reviewing and approving user stories | 3 |
|  | Conducting gap analysis | 2.5 |
|  | Morning Huddle | 0.5 |
|  | Supporting design discussion | 2 |
| Thursday | Assisting with integration testing | 3 |
|  | Documenting change requests | 2.5 |
|  | Project coordination Meeting | 0.5 |
|  | Reviewing test cases | 2 |
| Friday | Preparing Status reports | 2.5 |
|  | Conducting risk analysis | 2 |
|  | Sprint Review & planning | 0.5 |
|  | Reviewing weekly deliverables | 3 |