# Agile Deliverables – Seat Booking App Project (Copeland, Pune)

## Document 1: Definition of Done

Definition of Done (DoD) for the Seat Booking App ensures that every user story and sprint deliverable meets clear, measurable, and agreed-upon completion criteria. The checklist below defines the quality and value expectations.

• Produced working code for booked seat functionalities and related modules.
• Assumptions of user stories are met as per acceptance criteria.
• Application builds successfully without errors.
• Unit, Integration, and Regression tests executed and passed.
• Deployed on test and staging environments identical to production.
• Validated functionality on supported browsers and devices.
• QA testing completed, and issues resolved.
• Features verified by Product Owner and approved by stakeholders.
• Documentation and configuration details updated.
• Peer code review completed.
• DoD validated at user story, sprint, and release levels.

• Reduce seat conflicts to <5%.
• Ensure manager approval within 24 hours.
• Achieve 80% adoption in 3 months.
• 100% transparency in seat allocation.

## Document 2: Product Vision

| Scrum Project Name: Seat Booking – Copeland, Pune |  |  |  |  |  |  | Venue: Copeland India Pvt. Ltd., Pune |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Date: |  |  |  |  |  |  | Start time: 10:00 AM |  |
| Client: Copeland India Pvt. Ltd. |  |  |  |  |  |  |  |  |
| Stakeholder list: HR Department, IT Department, Employees, Managers, Product Owner, Scrum Team |  |  |  |  |  |  |  |  |
| Scrum Team |  |  |  |  |  |  |  |  |
| Scrum Master | Product Owner | Scrum Developer 1 | Scrum Developer 2 | Scrum Developer 3 | Scrum Developer 4 |  | Scrum Developer 5 |  |
| BA | HR Representatives | Dev 1- Backend (API & DB) | Dev 2- Frontend (UI/UX) | Dev 3- QA & Testing | Dev 4- Integration |  | Dev 5-Reporting & Analytics |  |

| Target group | Needs | Product | Value |
| --- | --- | --- | --- |
| Employees | Eliminate manual seat allocation errors. | Seat Booking Manually | Saves time, improves self-service, increases employee satisfaction. |
| HR & Managers | Improve visibility into seat availability. Reduce double bookings and conflicts. | HR dashboards. manager approval workflow | Provides better decision-making, ensures compliance, and tracks productivity. |
| Admins | Need to maintain system performance & file security. | File validation, restrictions, and secure uploads. | Ensures data security, reduces risks, improves system reliability. |

## Document 3: User Stories

| User Story No: 1 Seat Booking by Employee | Task: | Priority: High |
| --- | --- | --- |
| Value Statement: As an employee, I want to book my office seat in advance so that I can ensure a seat is available when I come to work. |  |  |
| BV: | CP: |  |
| Acceptance Criteria: - Employee can log in to the system. - Available seats are displayed in real-time. - Employee selects a date, seat, and shift timing. - Booking request is sent for manager approval. - Confirmation notification/email is sent once approved. |  |  |

| User Story No: 2 Seat Release Functionality | Task: | Priority: Medium |
| --- | --- | --- |
| Value Statement: As an employee, I want to release my booked seat when I cannot come to the office so that others can use it. |  |  |
| BV: | CP: |  |
| Acceptance Criteria: - Employee can release a booked seat before the booking date. - Released seat appears as available to others. - Notification is sent to manager and HR. |  |  |

| User Story No: 3 View Seat Availability | Task: | Priority: High |
| --- | --- | --- |
| Value Statement: As an employee, I want to view the available seats on specific dates so that I can plan my office attendance accordingly. |  |  |
| BV: | CP: |  |
| Acceptance Criteria: - Real-time availability shown in a floor layout or list view. - Seats are categorized as “Booked”, “Available”, or “Released”. - Filtering options by team, department, or date. |  |  |

| User Story No: 4 Manager Approval Workflow | Task: | Priority: High |
| --- | --- | --- |
| Value Statement: As a manager, I want to approve or reject seat booking requests so that I can manage seat allocation for my team fairly. |  |  |
| BV: | CP: |  |
| Acceptance Criteria: - Manager receives notification of pending requests. - Can approve or reject with comments. - System updates seat status automatically. - Email notification sent to the requester. |  |  |

| User Story No: 5 HR Dashboard and Reports | Task: | Priority: Medium |
| --- | --- | --- |
| Value Statement: As an HR user, I want to view booking statistics and occupancy reports so that I can analyze office utilization trends. |  |  |
| BV: | CP: |  |
| Acceptance Criteria: - Dashboard displays daily, weekly, and monthly occupancy. - Data export option to Excel/PDF. - Insights include most booked areas and no-show rates. |  |  |

| User Story No: 6 Employee Profile Management | Task: | Priority: Low |
| --- | --- | --- |
| Value Statement: As an employee, I want to update my contact details and team information so that my seat bookings remain correctly mapped. |  |  |
| BV: | CP: |  |
| Acceptance Criteria: - Employee can edit personal and team details. - Updates reflect in booking and approval records. |  |  |

| User Story No: 7 Notifications and Reminders | Task: | Priority: Medium |
| --- | --- | --- |
| Value Statement: As an employee, I want to receive reminders and notifications for seat booking updates so that I stay informed about my bookings. |  |  |
| BV: | CP: |  |
| Acceptance Criteria: - Notifications triggered on booking, approval, release, and reminders. - Configurable via email and in-app alerts. |  |  |

| User Story No: 8 Admin Panel for Configuration | Task: | Priority: High |
| --- | --- | --- |
| Value Statement: As an admin, I want to configure seat layout, capacity, and user roles so that the system can adapt to office changes. |  |  |
| BV: | CP: |  |
| Acceptance Criteria: - Admin can add, edit, or remove seats. - Can assign roles (Employee, Manager, HR, Admin). - Changes instantly reflect across modules. |  |  |

| User Story No: 9 Authentication and Access Control | Task: | Priority: High |
| --- | --- | --- |
| Value Statement: As an employee, I want to securely log in using my company credentials so that my data remains protected. |  |  |
| BV: | CP: |  |
| Acceptance Criteria: - SSO or company login integration enabled. - Role-based access implemented. - Logout and session timeout features active. |  |  |

| User Story No: 10 Analytics and Power BI Integration | Task: | Priority: Medium |
| --- | --- | --- |
| Value Statement: As an HR manager, I want to view visual analytics on Power BI so that I can make data-driven workspace decisions. |  |  |
| BV: | CP: |  |
| Acceptance Criteria: - Power BI dashboard connected to booking database. - Visualization of seat utilization trends. - Data auto-refresh enabled daily. |  |  |

| User Story No: 11 Mobile App Functionality | Task: | Priority: Medium |
| --- | --- | --- |
| Value Statement: As an employee, I want to access the Seat Booking system on mobile so that I can book or release seats on the go. |  |  |
| BV: | CP: |  |
| Acceptance Criteria: - Mobile app compatible with Android and iOS. - UI optimized for small screens. - Syncs with web version instantly. |  |  |

| User Story No: 12 Search and Filter Options | Task: | Priority: Medium |
| --- | --- | --- |
| Value Statement: As an employee, I want to search for seats by floor, department, or proximity so that I can find convenient seating. |  |  |
| BV: | CP: |  |
| Acceptance Criteria: - Search bar available for filters. - Results show real-time availability. |  |  |

| User Story No: 13 Data Security and Privacy | Task: | Priority: High |
| --- | --- | --- |
| Value Statement: As a system admin, I want to ensure data encryption and access logging so that employee information remains secure. |  |  |
| BV: | CP: |  |
| Acceptance Criteria: - All personal data encrypted in database. - Access logs maintained for audit. - Role-based data visibility ensured. |  |  |

| User Story No: 14 Integration with Attendance System | Task: | Priority: Medium |
| --- | --- | --- |
| Value Statement: As an HR manager, I want to integrate seat booking data with attendance so that presence records stay accurate. |  |  |
| BV: | CP: |  |
| Acceptance Criteria: - Attendance auto-updated when seat booking is confirmed. - Integration verified via API. |  |  |

| User Story No: 15 Feedback and Support | Task: | Priority: Low |
| --- | --- | --- |
| Value Statement: As an employee, I want to provide feedback or raise issues within the app so that the team can resolve them quickly. |  |  |
| BV: | CP: |  |
| Acceptance Criteria: - In-app feedback form functional. - Tickets assigned to IT or HR. - Notifications on resolution sent to user. |  |  |

## Document 4: Agile Product Owner Experience

As a Product Owner for the Seat Booking App project, I was responsible for defining the vision, roadmap, and prioritizing features.

## Responsibilities of the Product Owner

### 1. Market Analysis

- Analysis of market needs and demand.
- Identification of gaps and opportunities.
- Conducted market analysis to understand hybrid work challenges and similar tools.

### 2. Enterprise Analysis

- Conduct due diligence on the market opportunity.
- Align seat booking enhancements with organizational strategy.

### 3. Product Vision and Roadmap

- Define a clear vision of the Seat booking app product keeping the needs analysis in mind.
- Create a product roadmap with high-level features and timelines.
- Ensure alignment of product vision and roadmap with Copeland’s digit goals.

### 4. Managing Product Features

- Manage stakeholder expectations by gathering and analyzing requirements.
- Prioritize epics, user stories, and features based on criticality and ROI.
- Ensure balance between business value and technical feasibility.

### 5. Managing the Product Backlog

- Maintain and prioritize the product backlog.
- Reprioritize items based on stakeholder needs and business priorities. Collaborated with HR and IT to refine user stories and backlog items.
- Organize epics, stories, and features for incremental delivery. Reviewed sprint progress, facilitated sprint reviews, and retrospectives.

### 6. Managing Overall Iteration Progress

- Review sprint progress and ensure alignment with sprint goals.
- Reprioritize sprints or epics if business needs change.
- Collaborate with the Business Analyst during sprint retrospectives to identify improvements. Managed product backlog in Jira and ensured continuous feedback incorporation.

## Agile Ceremonies and Meetings Handled

From this project, I as a Product Owner gained experience in effectively handling and participating in Agile meetings:

- Sprint Planning Meeting → Define sprint goals and backlog items.
- Daily Scrum Meeting → Monitor daily progress, resolve blockers.
- Sprint Review Meeting → Demonstrate increment to stakeholders and gather feedback.
- Sprint Retrospective Meeting → Identify improvements with the team.
- Backlog Refinement Meeting → Continuously groom and reprioritize backlog items.

## User Story Experience

I as a Product Owner developed skills in user story creation, ensuring each story included:
- Story number
- Tasks
- Priority (High/Medium/Low)
- Acceptance criteria
- Business Value (BV) & Complexity Points (CP)

This structured approach enabled clear communication, accurate prioritization, and measurable delivery.

## PO as a Liaison

In Scrum, the Product Owner acts as a liaison between:
- Business Stakeholders → to ensure business needs are met.
- Scrum Team → to clarify requirements, prioritize backlog, and provide feedback.

The PO ensures all stakeholders remain informed on project development and progress.

## Conclusion

I as a Product Owner develops and communicates a vision of the product’s function and operation.
This vision allows the Scrum Team to:
- Define product features.
- Break them into manageable product backlog items.
- Deliver incremental value aligned with organizational strategy and market demand.

- Gained hands-on experience with sprint planning, backlog refinement, and retrospectives.

- Enhanced skills in stakeholder communication and Agile documentation.

- Improved ability to translate business needs into actionable user stories.

## Document 5: Product and Sprint Backlog and Burndown Charts

## Document 6: Sprint Meetings

Meeting Type 1: Sprint Planning Meeting

| Date |  |
| --- | --- |
| Time | 10:00 AM – 11:30 PM |
| Location | Conference Room / Teams |
| Prepared by | Ruchita Pawar- BA |
| Attendees | Product Owner, Scrum Master, Developers (4), QA |

| Topic | Presenter | Time allotted |
| --- | --- | --- |
| Review prioritized backlog items | Product Owner | 20 mins |
| Define Sprint Goal | Scrum Master | 15 mins |
| Break down user stories into tasks | Developers | 40 mins |
| Estimate story points (Planning Poker) | All team | 15 mins |

Meeting Type 2: Sprint Review Meeting

| Date |  |
| --- | --- |
| Time | 03:00 AM – 04:00 PM |
| Location | Conference Room / Teams |
| Prepared by | Ruchita Pawar- BA |
| Attendees | Product Owner, Scrum Master, Developers (4), QA, Stakeholders |

Sprint Review Summary

| Sprint Status | Things to demo | Quick updates | What’s next |
| --- | --- | --- | --- |
| Completed 5/6 committed stories | Seat booking flow, manager approval. | Minor Bug fixes | Release Seat Release Feature. |

Meeting Type 3: Sprint Retrospective Meeting

| Date |  |
| --- | --- |
| Time | 03:00 AM – 04:00 PM |
| Location | Conference Room / Teams |
| Prepared by | Ruchita Pawar- BA |
| Attendees | Product Owner, Scrum Master, Developers (4), QA |

| Agenda | What went well | What didn’t go well | Questions | Reference |
| --- | --- | --- | --- | --- |
| Sprint Overview | User stories were well-defined, making dev faster | Test cases were not ready on time for 2 user stories | Can QA be involved earlier in sprint planning? | JIRA Sprint-25 |
| Development | CI/CD integration improved deployment speed | Story 10 had unclear acceptance criteria | Who should refine complex stories before sprint? | Story 104 |
| Collaboration | Daily standups improved task tracking | Time zone differences affected some sync calls | Can we set a fixed time for all? | Standup Notes |
| Demos & Reviews | Stakeholders appreciated the sprint demo | Some feedback came after sprint closed | Can we record demos for late viewers? | Sprint Demo Video |

Meeting Type 4: Daily Stand-up Meeting

| Questions | Name/Role | Week “X” (from dd/mm/yyyy to dd/mm/yyyy) |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Monday | Tuesday | Wednesday | Thursday | Friday |
| What did you do yesterday? | Developer 1 | Completed login UI | Fixed bug #304 | Reviewed | Refactored auth service | Worked |
|  | Developer 2 | API integration for payments | Testing payment module | Bug fixes | Code cleanup | Backend review |
|  | Developer 3 | Set up database schema | Connected frontend | Helped QA with test data | Created error logs | Documentation |
| What will you do today? | Developer 1 | Start logout functionality | Work on session timeout | Merge feature branch | Finalize login flow | Assist QA |
|  | Developer 2 | Review API security | Start work flow | Peer code review | Improve error handling | Sprint planning |
|  | Developer 3 | Optimize DB queries | Work on reporting | Attend | Implement feedback | Final code review |
| What (if any) is blocking your progress? | Developer 1 | None | Waiting for API from Dev 2 | None | None | No blockers |
|  | Developer 2 | Need test data from QA | None | Need Dev 3's inputs | None | None |
|  | Developer 3 | Waiting for feedback from PO | Blocked on permissions setup | None | None | None |