Document 1: Definition of Done

Definition of Done is a technique where the team agrees on, and prominently displays, a list of criteria which must be met before a backlog item is considered done. That is the team has to create a well-defined, unambiguous, measurable, agreed-upon, and shared Definition of Done between all team members.

The best form of Definition of Done representation is a checklist of activities that has to demonstrate the agreed value and quality of a user story. So, this checklist should include:

- acceptance criteria (to satisfy customer requirements for a product)

- quality criteria (to satisfy quality requirements for a product)

Definition of Done may be defined for different levels of project work.
For example, in Agile / Scrum framework these levels of work could be user story, sprint, and release.

Checklist for DOD:

- Lead validation criteria are met using ZoomInfo, LinkedIn Sales Navigator, or Apollo.

- Salesforce CRM updated with verified data.

- Code changes, if any, deployed to test environment without errors.

- Unit and system tests passed.

- QA review completed; no major issues pending.

- Feature accepted by Product Owner.

- User documentation updated.

- Peer review completed.

- All tasks under the user story marked as “Done” in Jira.

Document 2- Product Vision

| Scrum Project Name: | Salesforce CRM – Lead & Target Customer Management |  |  |
| --- | --- | --- | --- |
| Venue: | Conference Room / Online Meeting |  |  |
| Date: | Date: 05-07-2025 | Start time: 09 Am | End time: 5 PM |
| Client: | Videojet |  |  |
| Stakeholder list: | Sales Manager | Marketing Head | Market Researcher/Research analyst |
|  | CRM Admin | Product Owner |  |
| Scrum Team |  |  |  |
| Scrum Master: | Mikel P. |  |  |
| Product owner: | Shital Kadam |  |  |
| Scrum Developer 1: | Tanmay Kosambe |  |  |
| Scrum Developer 2: | Vanya Shetty |  |  |
| Scrum Developer 3: | Sayali Dhupe |  |  |
| Scrum Developer 4: | Omkar Shinde |  |  |
| Scrum Developer 5: | Janita Shetty |  |  |
| Vision: To enable structured and consistent management of lead and target customer data in Salesforce CRM through defined manual processes, validations, and user-driven checks to improve data quality, support decision-making, and increase lead conversion. |  |  |  |
| Target group 1. Market Segment: The product addresses the industrial B2B market, specifically focusing on manufacturing, packaging, pharmaceuticals, food & beverage, and consumer goods companies 2. Target Users: - Sales Executives - CRM Admins - Marketing Team Target Customers: -Manufacturing Companies - Operations Managers - Plant Engineers - Procurement Heads | Needs 1. What problem does the product solve? -The CRM system solves the problem of disorganized, inconsistent, and outdated lead and customer data by providing a centralized platform to manage all interactions, track sales activities, and store validated customer information. 2.Which benefit does it Provide? - The CRM improves data accuracy, enables faster follow-ups, and helps convert more leads into customers. - It supports better sales forecasting, improves team collaboration, and ensures compliance with industry standards. - Overall, it helps Sales and Marketing work smarter with reliable, centralized customer data. | Produce 1. What product is it? This CRM platform is a customer relationship management platform used to store, manage, and track leads, contacts, and customer interactions to support sales, marketing, and service activities 2. What makes it desirable and special? - Salesforce CRM is desirable because it provides a centralized, user-friendly platform that allows Videojet to track, validate, and manage leads efficiently. It is special due to its customizability, real-time data access, integration with trusted lead sources (like LinkedIn and ZoomInfo), and strong reporting and collaboration features, making it ideal for B2B industrial sales. 3. Is it feasible to develop the product? Yes, it is feasible. Salesforce CRM is a cloud-based, configurable platform that can be easily customized to meet Videojet’s lead and customer management needs. The organization already has access to the required tools, skilled users, and integrations like LinkedIn and ZoomInfo, making implementation practical and cost-effective. | Value 1. How is the product going to benefit the company? How is the product going to benefit the company? The product will help Videojet improve lead quality, sales efficiency, and campaign performance by providing accurate and centralized customer data. It will also support faster decision-making, better customer engagement, and ultimately drive higher revenue growth. 2. What are the business goals? - Support targeted marketing campaigns - Enhance Customer Satisfaction and Experience - Increase overall sales productivity and ROI. - Improve Operational Efficiency - Leverage Data for Informed Decision-Making - Increase Customer Retention and Loyalty 3. What is the business model? - Salesforce operates on a comprehensive Software as a Service (SaaS) business model, providing cloud-based Customer Relationship Management (CRM) solutions to businesses of all sizes and industries. This model involves customers paying a subscription fee for access to Salesforce's platform and its various functionalities. - Here, the business model is B2B (Business-to-Business), where Videojet sells industrial printing and coding solutions to other businesses. Salesforce CRM supports this model by helping manage long sales cycles, track qualified leads, and build strong customer relationships to drive repeat business and long-term value. |

Document 3: User stories

| User Story No: 01 | Tasks: Auto-Sync Verified Leads from ZoomInfo |  | Priority: High |
| --- | --- | --- | --- |
| As a QA Tester, I want test cases linked to lead data workflows so that I can ensure accuracy and functionality. |  |  |  |
| BV: 1000 |  | CP: 08 |  |
| Acceptance Criteria: - Configure ZoomInfo integration settings. - Map lead fields with Salesforce. - Test lead import for sample records. - Validate imported data format. - QA review and sign-off. |  |  |  |

| User Story No: 02 | Tasks: Flag Duplicate Leads |  | Priority: High |
| --- | --- | --- | --- |
| As a Sales Rep, I want to view a lead’s source history so that I can understand its origin and quality. |  |  |  |
| BV: 100 |  | CP: 06 |  |
| Acceptance Criteria: - Define matching criteria (email, phone, name). - Implement duplicate rule logic. - Configure alerts for duplicate detection. - Test duplicate creation scenario. - Review flagged records. |  |  |  |

| User Story No: 03 | Tasks: Tag Lead Sources |  | Priority: Medium |
| --- | --- | --- | --- |
| As a Marketing Manager, I want to tag lead sources (LinkedIn, Apollo) so that I can analyze campaign effectiveness. |  |  |  |
| BV: 1000 |  | CP: 05 |  |
| Acceptance Criteria: - Add “Lead Source” field to lead object. - Create picklist options for source types. - Update lead creation form. - Run test cases for source tracking. - Validate reporting with source filter. |  |  |  |

| User Story No: 04 | Tasks: Auto-Assign Leads by Territory |  | Priority: High |
| --- | --- | --- | --- |
| As a Sales Manager, I want to assign leads automatically based on territory so that I can save manual allocation time. |  |  |  |
| BV: 1000 |  | CP: 07 |  |
| Acceptance Criteria: - Define territory assignment rules. - Create workflow rules in Salesforce. - Link leads to assigned sales reps. - Test lead creation by region. - Collect feedback from sales team. |  |  |  |

| User Story No: 05 | Tasks: Dashboard for Lead Validation |  | Priority: Medium |
| --- | --- | --- | --- |
| As a Product Owner, I want a dashboard that shows lead validation status so that I can track CRM data health. |  |  |  |
| BV: 1000 |  | CP: 04 |  |
| Acceptance Criteria: - Design dashboard layout. - Create a custom report on lead status. - Add charts and filters. - Share the dashboard with stakeholders. - Review metrics in the sprint review. |  |  |  |

| User Story No: 06 | Tasks: Weekly Lead Report |  | Priority: Medium |
| --- | --- | --- | --- |
| As a Marketing Analyst, I want to schedule weekly reports of new and updated leads so that I can plan targeted campaigns. |  |  |  |
| BV: 1000 |  | CP: 05 |  |
| Acceptance Criteria: - Build report for new/updated leads. - Set filter conditions and layout. - Schedule weekly email delivery. - Test report accuracy. - Confirm delivery to target users. |  |  |  |

| User Story No: 07 | Tasks: Validate Mandatory Fields |  | Priority: High |
| --- | --- | --- | --- |
| As a CRM User, I want mandatory fields to be validated before saving a lead so that incomplete leads aren’t created. |  |  |  |
| BV: 1000 |  | CP: 07 |  |
| Acceptance Criteria: - Mark required fields in lead form. - Set validation rules in CRM. - Test form with missing fields. - Verify error messages. - Validate lead record save after complete input. |  |  |  |

| User Story No: 08 | Tasks: Link Test Cases to Workflows |  | Priority: Low |
| --- | --- | --- | --- |
| As a QA Tester, I want test cases linked to lead data workflows so that I can ensure accuracy and functionality. |  |  |  |
| BV: 1000 |  | CP: 03 |  |
| Acceptance Criteria: - Create test cases for lead creation/edit. - Map test steps to workflow actions. - Log pass/fail status for each case. - Report issues to dev team. - Re-test after fixes. |  |  |  |

| User Story No: 09 | Tasks: View Lead Source History |  | Priority: Medium |
| --- | --- | --- | --- |
| As a Sales Rep, I want to view a lead’s source history so that I can understand its origin and quality. |  |  |  |
| BV: 1000 |  | CP: 04 |  |
| Acceptance Criteria: - Enable lead history tracking in CRM. - Create source history section on lead page. - Test source change scenarios. - Record source updates with timestamps. - Validate visibility for sales users. |  |  |  |

| User Story No: 10 | Tasks: Log Lead Record Changes |  | Priority: Medium |
| --- | --- | --- | --- |
| As a CRM Admin, I want to log all changes made to lead records so that I can audit data modifications. |  |  |  |
| BV: 1000 |  | CP: 05 |  |
| Acceptance Criteria: - Enable field history tracking in Salesforce. - Select fields to monitor (name, email, phone). - Test record edit and view audit log. - Export audit logs to CSV. - Review log access roles. |  |  |  |

Document 4: Agile PO Experience

The Product Owner has a vision of the product keeping the domain/industry experience and the market need.

- Following are the responsibilities of PO in a project

- Market Analysis - Analysis of market need/demand - Availability of similar products in the market.

- Enterprise Analysis - Due diligence on the market opportunity

- Product Vision and Roadmap - Product vision keeping the need analysis in mind, Product roadmap with high-level features and timeline.

- Managing Product Features - Managing stakeholder expectations and prioritizing needs, Prioritization of the epics, stories, and features based on criticality and ROI involved. Managing Product Backlog, Prioritization of user stories, Reprioritization based on stakeholders needs and Epics planning

- Managing Overall Iteration Progress - Sprint progress review, Reprioritization of sprints and epics if needed, Sprint retrospectives with Business Analyst.

- From this project I have learned how to handle sprint meetings such as-

- Sprint planning meeting

- Daily scrum meeting

- Sprint review meeting

- Sprint retrospective meeting

- Backlog refinement meeting

- Also, User stories creation and what things will be included in user stories such as-

- Story no

- Tasks

- Priority

- Acceptance criteria

- BV and CP value

In Scrum, a product owner serves as the liaison between multiple areas of an organization. This person communicates with business stakeholders and collaborates closely with Scrum teams to keep all areas of the business informed on a project's development.

The product owner develops a vision of a product's function and operation, which in turn allows this Scrum team member to define product features and break those features into product backlog items.

Document 5: Product and sprint backlog and product and sprint burndown charts

Product backlog:

| User story ID | User story | Tasks | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| 01 | As a QA Tester, I want test cases linked to lead data workflows so that I can ensure accuracy and functionality. | Auto-Sync Verified Leads from ZoomInfo | High | 1000 | 08 | Sprint 1 |
| 02 | As a Sales Rep, I want to view a lead’s source history so that I can understand its origin and quality | Flag Duplicate Leads | High | 1000 | 06 | Sprint 1 |
| 03 | As a Marketing Manager, I want to tag lead sources (LinkedIn, Apollo) so that I can analyze campaign effectiveness. | Tag Lead Sources | Medium | 1000 | 05 | Sprint 1 |
| 04 | As a Sales Manager, I want to assign leads automatically based on territory so that I can save manual allocation time. | Auto-Assign Leads by Territory | High | 1000 | 07 | Sprint 1 |
| 05 | As a Product Owner, I want a dashboard that shows lead validation status so that I can track CRM data health. | Dashboard for Lead Validation | Medium | 1000 | 04 | Sprint 1 |
| 06 | As a Marketing Analyst, I want to schedule weekly reports of new and updated leads so that I can plan targeted campaigns. | Weekly Lead Report | Medium | 1000 | 05 | Sprint 1 |
| 07 | As a CRM User, I want mandatory fields to be validated before saving a lead so that incomplete leads aren’t created | Validate Mandatory Fields | High | 1000 | 07 | Sprint 1 |
| 08 | As a QA Tester, I want test cases linked to lead data workflows so that I can ensure accuracy and functionality. | Link Test Cases to Workflows | Low | 1000 | 03 | Sprint 1 |
| 09 | As a Sales Rep, I want to view a lead’s source history so that I can understand its origin and quality. | View Lead Source History | Medium | 1000 | 04 | Sprint 1 |
| 10 | As a CRM Admin, I want to log all changes made to lead records so that I can audit data modifications. | Log Lead Record Changes | Medium | 1000 | 05 | Sprint 1 |

Sprint backlog:

| User story ID | User story | Tasks | Owner | Status | Estimated effort |
| --- | --- | --- | --- | --- | --- |
| 01 | As a QA Tester, I want test cases linked to lead data workflows so that I can ensure accuracy and functionality. | Auto-Sync Verified Leads from ZoomInfo | Developer 1 | Done | 08 |
| 02 | As a Sales Rep, I want to view a lead’s source history so that I can understand its origin and quality | Flag Duplicate Leads | Developer 3 | Done | 06 |
| 03 | As a Marketing Manager, I want to tag lead sources (LinkedIn, Apollo) so that I can analyze campaign effectiveness. | Tag Lead Sources | Developer 3 | Done | 05 |
| 04 | As a Sales Manager, I want to assign leads automatically based on territory so that I can save manual allocation time. | Auto-Assign Leads by Territory | Developer 2 | Done | 07 |
| 05 | As a Product Owner, I want a dashboard that shows lead validation status so that I can track CRM data health. | Dashboard for Lead Validation | Developer 4 | In Progress | 04 |
| 06 | As a Marketing Analyst, I want to schedule weekly reports of new and updated leads so that I can plan targeted campaigns. | Weekly Lead Report | Developer 1 | Done | 05 |
| 07 | As a CRM User, I want mandatory fields to be validated before saving a lead so that incomplete leads aren’t created | Validate Mandatory Fields | Developer 3 | Done | 07 |
| 08 | As a QA Tester, I want test cases linked to lead data workflows so that I can ensure accuracy and functionality. | Link Test Cases to Workflows | Developer 4 | Done | 03 |
| 09 | As a Sales Rep, I want to view a lead’s source history so that I can understand its origin and quality. | View Lead Source History | Developer 2 | Done | 04 |
| 10 | As a CRM Admin, I want to log all changes made to lead records so that I can audit data modifications. | Log Lead Record Changes | Developer 1 | Done | 05 |

Story Point

Date

Sprint Burndown chart

Time- Sprint

Date

Sprint

Story Point

Product Burndown Chart

Document 6: Sprint meetings

Meeting Type 1: Sprint Planning meeting

| Date | 11/07/2025 |
| --- | --- |
| Time | 10.00 AM to 11.00 AM |
| Location | Pune |
| Prepared By | Shital Kadam |
| Attendees | 7 People Scrum Master: Mikel P. Product owner: Shital Kadam Scrum Developer 1: Tanmay Kosambe Scrum Developer 2: Vanya Shetty Scrum Developer 3: Sayali Dhupe Scrum Developer 4: Omkar Shinde Scrum Developer 5: Janita Shetty |

Agenda Topics

| Topic | Presenter | Time allotted |
| --- | --- | --- |
| Sprint Goal Discussion | Scrum Master (Mr. Mikel P.) | 10 minutes |
| Review of Product Backlog | Product Owner (Mrs. Shital Kadam) | 10 minutes |
| Selection of User Stories | Scrum Team | 15 minutes |
| Task Breakdown and Estimation | Scrum Developers (Tanmay Kosambe, Sayali Dhupe, Omkar Shine) | 10 minutes |
| Testing Strategy Discussion | Tester (Mrs. Vanya Shetty) | 10 minutes |
| Risk Identification and Dependencies | Scrum Team | 5 minutes |
| Sprint Commitment and Closing | Scrum Master (Mr. Mical P) | 5 minutes |

Other Information

| Observers | Mr. Pooja Jadhav (SME) |
| --- | --- |
| Resources | Jira for backlog management, Power BI/Tableau for reporting, Zoom/MS Teams for remote collaboration. Verified sources - LinkedIn Sales Navigator, Zoominfo, Apollo extension |
| Special Notes | Ensure all team members have access to Jira and the product backlog before the meeting. Any dependencies or blockers should be discussed early to avoid delays. |

Meeting Type 2: Sprint review meeting

| Date | 11/07/2025 |
| --- | --- |
| Time | 10.00 AM to 11.00 AM |
| Location | Pune |
| Prepared By | Shital Kadam |
| Attendees | 7 People Scrum Master: Mikel P. Product owner: Shital Kadam Scrum Developer 1: Tanmay Kosambe Scrum Developer 2: Vanya Shetty Scrum Developer 3: Sayali Dhupe Scrum Developer 4: Omkar Shinde Scrum Developer 5: Janita Shetty |

| Sprint status | Things to demo | Quick updates | What’s next |
| --- | --- | --- | --- |
| 80% completed | - Lead source tagging (LinkedIn, ZoomInfo) - Validation rule setup | Integration with LinkedIn delayed due to access issues | - Finalize LinkedIn integration - Start dashboard setup |
| 100% completed | - Duplicate lead detection - Weekly lead report | - All user stories completed and tested | Set up automated lead assignment based on region |
| 70% in progress | - ZoomInfo integration (partial demo) - Dashboard initial setup | - API tested, but full sync not done - Dashboard framework ready | - Complete ZoomInfo sync - Add lead segmentation to the dashboard |

Meeting Type 3: Sprint retrospective meeting

| Date | 11/07/2025 |
| --- | --- |
| Time | 10.00 AM to 11.00 AM |
| Location | Pune |
| Prepared By | Shital Kadam |
| Attendees | 7 People Scrum Master: Mikel P. Product owner: Shital Kadam Scrum Developer 1: Tanmay Kosambe Scrum Developer 2: Vanya Shetty Scrum Developer 3: Sayali Dhupe Scrum Developer 4: Omkar Shinde Scrum Developer 5: Janita Shetty |

| Agenda | What went well | What didn’t go | Agenda | What went well |
| --- | --- | --- | --- | --- |
| Review sprint progress | Most validation rules and lead source tagging were completed on time. | ZoomInfo sync was delayed due to field-mismatch issues. | How can we ensure data formats are aligned before development? | Sprint backlog & burndown chart |
| Identify strengths | Collaboration between CRM Admin and Sales team improved lead accuracy. | Lack of early clarification on duplicate detection logic caused rework. | How can we finalize business rules earlier in the sprint? | Backlog grooming notes & Jira tickets |
| Discuss challenges | Weekly report setup was implemented successfully. | Lead assignment by region faced issues due to missing data fields. | Can we standardize lead entry formats across teams? | Change request log |
| Plan improvements | Daily stand-ups helped address blockers quickly. | Test data availability slowed dashboard validation. | Can we prepare test data ahead of sprint start? | Sprint review notes (MOM) |
| Define action items | Sprint planning became more accurate with task breakdown. | Some manual entries were missed during QA validation. | How can we improve manual testing coverage? | Retrospective action tracker |

Meeting Type 4: Daily Stand-up meeting

| Question | Name/Role | Week “X” (from dd-mm-yyyy to dd-mm-yyyy) |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Monday | Tusday | Wednesday | Thrusday | Friday |
| What did you do yesterday? | Developer 1 | Finalized lead source field integration in Salesforce. | Updated picklist values for lead source. | Reviewed lead source reports with BA. | Documented changes in project log. | Supported QA during source validation tests. |
|  | Developer 2 | Completed mapping of ZoomInfo fields to CRM fields. | Fixed mapping issues in Company and Email fields. | Re-tested lead sync post mapping update. | Synced new data set for QA team. | Validated field values in CRM after import. |
|  | Developer 3 | Tested validation rules for mandatory lead fields. | Created new test cases for negative input scenarios. | Manually tested edge cases and logged bugs. | Re-executed failed test cases. | Prepared QA summary report. |
| What will you do today? | Developer 1 | Begin UI layout for lead dashboard. | Add lead filters by source and region. | Create dashboard charts (bar, pie). | Share draft with PO and get feedback. | Finalize and publish dashboard view. |
|  | Developer 2 | Start testing ZoomInfo API connection. | Verify sync logs and lead count. | Cross-check imported leads against sample sheet. | Enable daily sync schedule. | Write API sync report. |
|  | Developer 3 | Run manual test cases on lead report generation. | Test data filters and time scheduling. | Review error logs from earlier tests. | Mark stable test cases as Passed. | Close related tickets in Jira. |
| What (if any) is blocking your progress? | Developer 1 | Awaiting final field names from BA. | No blockers. | Waiting for PO feedback on dashboard layout. | No blockers. | No blockers. |
|  | Developer 2 | Access request for ZoomInfo sandbox pending. | Partially resolved, still limited data access. | No blockers. | No blockers. | No blockers. |
|  | Developer 3 | No blockers. | No blockers. | Minor bug in lead filter logic (under fix). | No blockers. | No blockers. |