## Slide 1: Project Proposal – ICS Global Proxy Services
Enhancement of Internal Tools for Proxy Voting Event Management
Prepared By: Anirudh Gottipamula Date: 16/08/2025

## Slide 2: Situation
The ICS Global Proxy Services project ensures seamless handling of proxy voting events for clients worldwide. At present, updates to event details (Meeting Date, Record Date, Meeting Type, Location, Event ID) are manually performed in internal tools (MOCHA, Mainframe Screen 400, and Screen 10).
Currently, proxy voting event details (Meeting Date, Record Date, Event Type, Location, Event ID) require frequent client-driven updates. The internal tools (MOCHA, Mainframe Screen 400, Screen 10) are used for this, but manual handling leads to delays, inefficiencies, and higher chances of errors.

## Slide 3: Problem
High Risk of Human Errors: Manual updates of proxy event details (Meeting Date, Record Date, Event Type, Location, Event ID) often lead to typographical mistakes and inconsistencies.
Delays in Event Updates: The manual process causes delays in processing client requests and updating event details, impacting turnaround times.
Missed or Overlooked Requests: Client-driven changes are sometimes missed or not captured promptly, resulting in rework and client dissatisfaction.
Scalability Issues: As the number of proxy events and client requests grow, the manual process struggles to keep up efficiently, leading to performance bottlenecks.
Compliance Risks: Inaccurate or delayed updates may result in non-compliance with proxy voting regulations and client-specific requirements.

## Slide 4: Opportunity:
Automation of Event Updates: Implementing enhanced workflows and automation for proxy event updates can drastically reduce manual errors and processing times.
Improved Stakeholder Satisfaction: Faster and more accurate updates will improve trust and satisfaction for both clients and internal operations teams.
Efficient Request Management: Automated tracking and validation will ensure no client request for event changes is missed or overlooked.
Operational Scalability: Enhancements will allow Broadridge to handle larger volumes of proxy events without proportionally increasing workforce costs.
Regulatory Compliance: Automating validations and standardizing updates ensures strict adherence to global proxy voting regulations and client-specific requirements.
Competitive Advantage: Streamlining operations positions Broadridge as a more reliable and modern proxy service provider compared to competitors still relying on manual processes.

## Slide 5: Purpose Statement (Goals)
The purpose of the ICS Global Proxy Services Enhancement project is to streamline and automate the process of updating proxy event details (Meeting Date, Record Date, Meeting Type, Location, Event ID) to ensure efficiency, accuracy, and compliance.
The project aims to:
Eliminate manual errors by integrating validation and automation into internal tools (MOCHA, Screen 400, Screen 10).
Reduce turnaround time for processing and updating client requests.
Ensure no client-driven changes are missed through automated tracking and monitoring.
Enhance operational efficiency and enable the team to manage increasing event volumes without additional manual effort.
Improve stakeholder satisfaction by delivering faster, error-free, and reliable event updates.
Provide a scalable solution that supports future business growth and higher client demand.
Strengthen Broadridge’s reputation as a leader in efficient, technology-driven proxy voting services.

## Slide 6: Project Objectives
Automate Event Updates: Design and implement functionality to streamline updates of proxy event details (Meeting Date, Record Date, Meeting Type, Location, Event ID) with minimal manual intervention.
Enhance Data Accuracy: Integrate validation and verification mechanisms within MOCHA and Mainframe Screens (400 & 10) to minimize typographical and manual errors.
Reduce Turnaround Time: Achieve faster processing of client requests by optimizing workflows and reducing dependency on manual updates.
Strengthen Monitoring and Tracking: Provide dashboards or reports to track incoming client requests, update status, and completion timelines.
Improve Stakeholder Communication: Ensure timely notifications and confirmations to internal teams and clients about updates and changes.
Ensure Scalability: Build enhancements that allow the system to handle at least 2x current event volumes without performance issues.
Implement Robust Testing Mechanisms: Conduct end-to-end testing across various event scenarios to validate data accuracy, compliance, and usability.
Support Regulatory Compliance: Ensure all updates adhere to global proxy voting regulations and client-specific compliance requirements.
Training and Change Management: Train operations staff and business analysts to effectively use the enhanced tools and manage the transition smoothly.
.

## Slide 7: Success Criteria
Error Rate Reduction: Manual errors in updating proxy event details (Meeting Date, Record Date, Event Type, Location, Event ID) are reduced by at least 90% compared to the current process.
Turnaround Time Improvement: Average time to update and validate client requests is reduced by at least 40–50% after enhancements.
Data Accuracy: All updates to proxy events match client requirements with 100% accuracy, validated through automated checks and manual audits.
Stakeholder Satisfaction: Feedback from clients and internal operations teams shows an improvement of at least 30% satisfaction within the first six months after implementation.
System Uptime and Availability: Internal tools (MOCHA, Screen 400, Screen 10) maintain 99% uptime to ensure continuous availability for processing updates.

## Slide 8: Success Criteria
Scalability: The enhanced system can handle at least 2x the current volume of event updates without performance degradation.
Compliance: All proxy event updates comply with global regulatory standards and client-specific proxy requirements.
Process Efficiency: At least 25% reduction in rework or manual corrections due to improved validations and automation.
Project Delivery on Time and Budget: The enhancement project is delivered within the agreed 4–6 month timeframe and within the allocated budget, meeting all defined deliverables.

## Slide 9: Waterfall Method / Approach – ICS Global Proxy Services
The Waterfall model is a linear and sequential approach where the project progresses through distinct phases. Each phase must be completed before the next begins, with minimal overlap between stages.
1. Requirement Gathering and Analysis
Collect detailed requirements from business stakeholders regarding proxy event updates (Meeting Date, Record Date, Meeting Type, Location, Event ID).
Understand validation rules and compliance needs for proxy voting events.
Document functional and non-functional requirements.
Define clear acceptance criteria and success factors.
Deliverable: Requirements Specification Document (RSD).
2. System Design
Create the overall system architecture based on documented requirements.
Design updates for MOCHA, Mainframe Screen 400 & Screen 10 to support automation and validation.
Design database structures for storing and tracking proxy event data.
Prepare process flow diagrams, use case diagrams, and activity diagrams.
Deliverable: System Design Document (SDD).

## Slide 10
3. Development
Enhance MOCHA and Mainframe screens to support automated updates.
Develop validation and error-handling mechanisms for event data.
Implement request tracking and monitoring dashboards.
Build modules for notifications and internal stakeholder communication.
Backend enhancements using COBOL/Mainframe technologies (or relevant tech stack).
Deliverable: Fully coded and internally tested modules.
4. Testing
Perform unit testing of enhancements to ensure correctness.
Conduct system and integration testing across MOCHA, Screen 400, and Screen 10.
Validate data accuracy, turnaround time improvements, and compliance.
Conduct User Acceptance Testing (UAT) with operations team.
Deliverable: Test Plan, Test Cases, and UAT Sign-off Document.

## Slide 11
5. Deployment
Migrate enhancements into production environment.
Conduct final verification of proxy event updates in live systems.
Monitor initial updates for accuracy and stability.
Deliverable: Production Release Notes and Deployment Sign-off.
6. Maintenance & Support
Provide ongoing support for operations teams using the enhanced tools.
Monitor system performance, error rates, and scalability.
Roll out periodic updates for continuous improvement.
Deliverable: Maintenance & Support Logs, Enhancement Roadmap.

## Slide 12: Key Characteristics of Waterfall in This Project
Clear Structure: Each phase (Requirements → Design → Development → Testing → Deployment) is well-defined and documented for clarity.
Minimal Changes During Development: Requirements for proxy event updates are expected to be stable and frozen before design and coding begin.
Heavy Documentation: Detailed requirement specifications, design documents, and test cases ensure a clear understanding between business stakeholders and IT teams.
Ideal for Predictable Projects: Since the process of proxy event updates (Meeting Date, Record Date, Event Type, Location, Event ID) is well-known and repeatable, Waterfall is a suitable approach.

## Slide 13: Resources for ICS Global Proxy Services – Internal Tool Enhancements
People (Human Resources)
From Broadridge Financial Solutions Pvt. Ltd.:
Project Manager (1): Oversees project execution, manages timelines, and coordinates with business stakeholders.
Mainframe/COBOL Developers (4–5): Responsible for coding enhancements in MOCHA, Screen 400, and Screen 10.
Database Administrators (2): Manage and optimize databases used for storing proxy event details.
System Administrators (2): Handle mainframe environments, manage deployments, and ensure system security & availability.
Testing Team (QA Testers) (3): Conduct unit testing, integration testing, system testing, and UAT.
Business Analyst (Me): Gather requirements, create documentation, support UAT, validate deliverables, and assist in go-live.
From Business Stakeholders (Operations / Proxy Services Team):
Business Stakeholders (2–3): Provide detailed requirements, validate deliverables, and participate in UAT.
Process Experts / Current Users (2–3): Share knowledge of existing manual update processes and test the new enhancements.

## Slide 14
Time (Timeline)
Estimated Total Project Duration: 4–6 months
Requirement Gathering and Analysis – 1 month
System Design – 1 month
Development – 1.5–2 months
Testing – 1 month
Deployment and Go-live – 0.5 month
Support and Stabilization – 1 month post-deployment
Budget
Estimated Budget Components:
Development Costs: Salaries for BA, developers, DB admins, testers, and project manager.
Infrastructure Costs: Mainframe resources, servers, and backup systems.
Licensing Costs: Tools/software for monitoring, reporting, or validation (if required).
Training Costs: Sessions for operations staff to adapt to enhanced tools.
Support & Maintenance Costs: Post-deployment monitoring and stabilization.

## Slide 15
Rough Budget Range (Indicative): 25–35 Lakhs INR (depending on scope of enhancements, tools, and duration).
Other Resources
Hardware:
Dedicated mainframe environment for MOCHA, Screen 400, and Screen 10.
Backup and disaster recovery systems.
Software:
Development tools (Mainframe editors, database tools).
Automated validation and reporting tools.
Documentation and workflow management tools.
Network:
Secure VPN connections for client data handling.
High-speed connectivity for seamless updates across systems.

## Slide 16: Risks and Dependencies
Risks
Incomplete or Changing Requirements: If business stakeholders are not clear, or if requirements keep changing, it could delay the project and rework may increase.
Legacy System Limitations: MOCHA and Mainframe screens (400 & 10) are legacy systems, which may limit the scope of automation and enhancements.
Technical Complexity: Enhancing existing mainframe modules and integrating validation/monitoring features may face unforeseen technical challenges.
Data Security Risks: Proxy event data is sensitive; lack of strong security controls could lead to breaches or compliance violations.
User Resistance: Operations staff accustomed to manual processes might resist adapting to enhanced tools, slowing adoption.
Testing Gaps: If end-to-end testing is not comprehensive, errors may still slip through, impacting event accuracy and compliance.
System Downtime: Post-deployment issues could disrupt proxy event updates, impacting ongoing client commitments.

## Slide 17
Dependencies
Stakeholder Availability: Timely inputs from business stakeholders and process experts are required for requirement clarity and UAT.
Mainframe Resource Availability: Development and testing depend on uninterrupted access to mainframe systems.
Vendor Support: Dependence on mainframe vendor/IT support for implementing certain system-level changes.
Change Management: Adoption depends on effective training and willingness of users to shift from manual to enhanced processes.

## Slide 18: Thank you