Capstone Project 1

Case Study

Mr.Henry decided to support farmers by addressing the challenges they face on daily basis. To assist them he planned to launch an online agricultural product store that would enable farmers to conveniently purchase agriculture products.

The project is scheduled to be completed within 18 months and has a budget of Rs. 2 Crore.

Mr. Henry assigned the project to his company, SOONY. The project team includes a Project Manager, Java Developers, Testers, DB Admin, NW Admin and BA.

- Identify BPM (Business Process Model) for Online Agriculture Store

Goal - To bridge a gap between Farmers and Companies (seeds, fertilizers manufacturing companies)

Inputs – Product details, Customer data, marketing

Resources – Software, Warehouse, Office space

Outputs – Sales revenue, Efficiency

Activities – Connect to Companies via internet to buy agriculture products, solving farmer’s issues

Values – Farmer’s satisfaction, Farmers can communicate with Companies directly for products

- SWOT

SWOT analysis is an analytical framework that can help your company face its       challenges and find its new markets.

| Strengths - Streamline daily activities - 24/7 access to products - Convenient access to available products | Weakness - Dependent on product manufacturing companies - Supply chain disbursement - Inventory management issues |
| --- | --- |
| Opportunities - Expansion into new product categories - Expansion into market - To provide solution for farmers problems | Threats - How to deliver products to rural part of country - Competition from other agriculture product store - The team may face challenges to ensure quality of products which can affect user trust - Increase in product price |

- Feasibility Study

A Feasibility study is an assessment used to determine whether the project is practical and likely to succeed.

Technology – Based on the database servers, payment gateway, security and API’s.

Programming Language – Java

Database Server – MySQL

Hardware – Laptop/Desktop, printer, scanner, phone, projector

Software – Java and other necessary applications, cloud storage, broadband connection

Payment gateway – Paypal

Resources – Java Developers, Business anayst, DB administrator, NW administrator, Testers

Budget –  2 Crore

Time frame – 18 months

- Gap Analysis

Gap Analysis is the process of comparing the current state 
(AS-IS) of a system, process with the desired future state (TO-BE) to identify gaps- the difference needs to be addressed.

Current state:

Limited online product listings, no real time inventory

Manual orders via phone or whatsup

No tracking, delivery time not predictable

No digital marketing presence

Future state:

Catalog with real-time stock update

Fully automated online order system with cart, checkout

Integrated delivery tracking, estimate delivery time shown at checkout

Social media, email marketing and SMS campaigns

- Prepare Risk Analysis?

Internal Risks:

Dependence on external vendors for product supply and inventory management

High operating expenses due to investments in technology and marketing

Technical issues and system downtime that can affect the customer experience

External Risks:

Competition with other companies

Changes in government regulations and policies that affect e-commerce industry

BA Risks:

Incomplete requirements

Domain

Change in requirement

Project Risks:

Scope risks

Stakeholder risks

- Stakeholder Analysis (RACI Matrix)

Stakeholder analysis using RACI Matrix helps to identify the roles and responsibilities of stakeholders in a project.

| RACI | Name | Designation | Details |
| --- | --- | --- | --- |
| Responsible | Ms. Juhi | Sr. Java Developer | Juhi@gmail.com Phone - 123456789 |
|  | Mr. Tayson | Java Developers | Tayson@gmail.com Phone - 123744545 |
|  | Ms. Lucie | Java Developers | Lucie@gmail.com Phone - 2589634 |
|  | Mr. Tucker | Java Deveopers | Tucker@gmail.com Phone - 789456121 |
|  | Mr. Jason | Tester | Jason@gmail.com Phone - 123456151 |
|  | Ms. Alekya | Tester | alekya@gmail.com Phone - 121212454 |
|  | Mr. Dooku | Project Coordinator | dooku@gmail.com Phone - 741258712 |
| Accountable | Mr. Vandanam | Project Manager | vandanam@gmail.com Phone – 456789123 |
|  | Mr. David | Business Analyst | david@gmail.com Phone - 456825915 |
| Consulted | Mr. Aditya | HR Head | Aditya@gmail.com Phone -12358967 |
|  | Mr. Mike | Network Admin | Mike@gmail.com Phone - 41258963 |
|  | Mr. John | DB Admin | john@gmail.com Phone - 897456321 |
| Informed | Mr. Henry | Sponsor | Henry@gmail.com Phone - 45612878 |
|  | Mr. Pandu | Financial Head | pandu@gmail.com Phone - 752136948 |
|  | Mr. karthik | Project Head | karthik@gmail.com Phone - 125863645 |

- Prepare a business case document

Why is this project initiated?

To digitalized sales and distribution of agricultural products.

To expand customer base including farmers in remote areas.

What are the current problems?

Orders are handled manually via phone or whatsup.

Payments are limited to cash on delivery

No real time inventory or product visibility.

With this project how many problems get solved?

Automated order placement and inventory updates.

Multiple digital payment options available.

Delivery tracking enabled for customers.

What are the resources required?

Technology, Budget, Training, Marketing.

How much organizational change required to adopt this technology?

Training required for new system changes.

Staff must be shift from manual to digital processes.

Change management and onboarding sessions will be needed for smooth transition.

How to identify stakeholders?

Decision makers – Sponsor

System users – Sales, Inventory teams

System supporter – IT support, customer service.

- SDLC Methodologies

Sequential – Waterfall model

Flow of this model is linear, step by step (Requirement-Design-Implementation-Testing- Deployment-Maintenance)

It is best for small projects with well-defined requirements

Simple, structured and easy to manage

In this model we cannot go to previous phase so late issue tracking

Iterative – RUP

Repeats development cycles (iterations), with feedback and refinement

Best for large projects where requirements evolve

Easier to manage risk and changes

This model requires user involvement

Evolutionary – Spiral

It is best for large, complex and high risk projects

Advantage of spiral is Strong risk managements and abatable

This model is Expensive, complex and it needs expertise to handle

Agile – Scrum

Flow  - Iterative and incremental with sprints and daily standups

It is a dynamic, fast changing project

Highly flexible, user feedback driven, fast delivery

Needs high collaboration and skilled team

- SDLC Models

Waterfall – It is a traditional model. Waterfall model works well for smaller projects where requirements are very well understood.it is very easy and simple to use.once each phase completed review will be done to decide whether to continue with the project or not.

V Model – V model means Verification and Validation model. Each phase must be completed before the next phase begins.Testing is planned in parallel with development. Each phase has clearly defined deliverables.

Spiral – It is a risk driven process model for software projects.it consists of four phases – Planning, Risk Anaysis, Engineering and Evolution. Requirements are gathered during planning phase.In risk analysis phase process is undertaken to identify risk and solutions. Finally software is produced in engineering phase. Along with the testing at the final stage.

RUP – Rational Unified Process

In RUP phase wise application is developed, hence we can track defects at early stages. This model has multiple phases which require more resources and more budgets. It also frames step by step explanation describing how goals are to be achieved.

- Difference between Waterfall and V- Model

| Waterfall Model | V Model |
| --- | --- |
| Low Cost | Expensive |
| Testing activities starts at later stages | Testing activities starts at the first stage |
| Move in a linear way | Move in parallel way |
| Focus is on development first then testing | Focus is on quality and validation at each stage |

- Which model best suited for this project?

Waterfall Model is suitable for this project

It is suitable for small projects where requirements are well understood

At the end of each phase a review takes place to determine if the project is running fine

It follows a structured approach with each phase having specific deliverables

- Gantt Chart

A Gantt chart is a type of bar chart used in Project Management to usually represent a project schedule over time.

| Resource | Month 1-3 | Month 4-6 | Month 7-9 | Month 10-12 | Month 13-15 | Month 16-18 |
| --- | --- | --- | --- | --- | --- | --- |
| PM |  |  |  |  |  |  |
| BA |  |  |  |  |  |  |
| Requirement gathering |  |  |  |  |  |  |
| Design |  |  |  |  |  |  |
| Developer |  |  |  |  |  |  |
| D1 |  |  |  |  |  |  |
| T1 |  |  |  |  |  |  |
| D2 |  |  |  |  |  |  |
| T2 |  |  |  |  |  |  |
| D3 |  |  |  |  |  |  |
| T3 |  |  |  |  |  |  |
| UAT |  |  |  |  |  |  |
| DB Admin |  |  |  |  |  |  |
| NW Admin |  |  |  |  |  |  |

- Fixed Bid Vs Billing

| Feature | Fixed Bid | Billing |
| --- | --- | --- |
| Cost | Cost is predetermined, a fixed price is agreed upon before the project starts | Cost is based on actual hours, clients are billed for the time and material used in project |
| Scope | Scope is clearly defined, works best when requirements and deliverables are well defined | Scope is flexible, suitable for the projects where requirements might evolve during developement |
| Risk | Vendors bears most of the risk | Shared between client and vendor |
| Client Control | Lower | Higher |
| Project type | Well defined, short/medium term projects | Long term, evolving requiremets |

- Prepare Timesheets of BA in various stages of SDLC

Design Timesheet of BA

| Sr,No | Task | Activity | Hours |
| --- | --- | --- | --- |
| 1 | Team Meeting | Participate in design discussion | 2 |
| 2 | Review HLD/LLD | Review and validate design documents | 3 |
| 3 | Process Map/ Use case flow | Create process / workflow diagrams | 4 |
| 4 | Design validation checklist | Align with business rules | 2 |

Development Timesheet of BA

| Sr.No | Task | Activity | Hours |
| --- | --- | --- | --- |
| 1 | Clarification Logs | Clarify business logic for developers | 2 |
| 2 | Review user stories | Review user stories | 3 |
| 3 | Update RTM | Update traceability matrix | 2 |
| 4 | Change request documentation | Handle change requests | 2 |

Testing Timesheet of BA

| Sr.No | Task | Activity | Hours |
| --- | --- | --- | --- |
| 1 | Feedback on test cases | Review test cases | 3 |
| 2 | Requirement clarification | Support testers in understanding requirements | 2 |
| 3 | Identify defects | Participate in defect meeting | 2 |
| 4 | Update RTM | Update RTM with test outcome | 3 |

UAT Timesheet of BA

| Sr.No | Task | Activity | Hours |
| --- | --- | --- | --- |
| 1 | UAT test plan | Prepare UAT plan and scenario | 3 |
| 2 | UAT schedule | Coordinate with users for testing | 2 |
| 3 | UAT issue log | Capture feedback and issues | 3 |
| 4 | Resolution document | Support in issue resolution | 3 |

Deployment and Implementation Timesheet of BA

| Sr.No | Test | Activity | Hours |
| --- | --- | --- | --- |
| 1 | Deployment checklist | Final sign –off and checklist review | 3 |
| 2 | Go live communication email | Communicate go live details to users | 2 |
| 3 | Cutover plan updates | Support cutover activities | 3 |
| 4 | User feedback summary | Post deployment monitoring and feedback | 2 |