Capstone Project 1

Ans:1:-

BPM for Online Agriculture Store:-

- Goal :-to bridge the gap between the farmers and the manufactures company so that product is accessible to all the farmers from anywhere through internet connectivity.

- Input:- product details, requirement need of the farmers.

- Resources:- employees like developers, testers, QA, etc., server, internet, mobile.

- Outputs:- availability of products to the farmers, order placement and delivery and easy communication with the manufacturer for the requisite products.

- Activities:- farmer profile creation, manufacture profile creation, order invoice generation, delivery of the products, notification to the farmer for order placement and delivery details.

- Value Addition:- easy availability of products, wide range, farmers satisfactions, better communication.

Ans:2:-SWOT Analysis:-

Strength:- Solving real time problems faced by the farmers, availability of resources, CSR initiative of 2crore.

Weakness:- remote area so internet connectivity issues, farmers are not that well literate on how to use the application, logistics and delivery issues due to remote area.

Threats:- low internet connectivity in remote area can cause disruptions, weather conditions like drought or flood like situation can cause delay in payments to the manufacturer.

Opportunities:- wide reach if the app is successful it will open wide range to try in other areas too. Expansion into the market, expansion into new category, offer other auxiliary services too.

Ans:3 :- Feasibility study:-

Technology:- Java, payment gateway, API

Hardware:-  servers, mobile devices and internet connectivity.

Software:- Java feasible online agri software, payment gateway software

Resources:-  since JAVA technology is going to be used we already have the requisite resources who are well versed in the technology, pm, BA

Budget:-  2crore and is also covered under csr activities, resourcemanagement, hardware, server purchase.

Time frame:- based on features, story points and all to complete the project in 18month time.

Ans:4:- GAP Analysis:

AS IS:-

Currently farmers rely on offline methods on procuring seeds, fertilisers and pesticides.

Low availability or no availability of the products,

Delay in tracking and delivery of the products.

No direct communication with the manufacturer companies.

To be:-

An app to connect farmers directly to the manufacturers.

Farmers can browse, select and order the product online.

Better delivery of the products.

Better farmer satisfaction

Increase in profit through transparency of the product and the price details.

Ans:5:- Risk Analysis

BA Risks:-

- Improper requirement gathering

- Frequent change request/change requirement

- Domain knowledge

- Scope Creep

Project Risks:-

- Budget Risk

- Time Constraint risk

- Connectivity issue

- Lack of farmers support.

Ans:6:- RACI Matrix:-

| Name | Designation | Project Planning | Requirement gathering | Development | Testing |
| --- | --- | --- | --- | --- | --- |
| Mr. Vandanam | Project manager | R | C | I | I |
| Ms. Juhi, Teyson, Lucie, Tucker, Bravo | Java Dev. | I | I | R | C |
| Mike John | Network and DB Admin | I | I | I | I |
| Jason and Alekya | Tester | I | I | I | R |
| Ms. Rinky | BA | C | R | C | C |
| Henry Pandu and Dhoku | Stakeholder Committee | A | A | I | I |

Ans:7 Business Case Document

- Project Title:- Online Agri Product store

- Why Project is Initiated?-  Currently farmers are manually placing the order and there is certain time delay or non availability of seeds, fertilisers and pesticides. The proposed system aims to digitalise the process and make it less time consuming.

- Project Scope:-

- User registration and login

- Product browsing and order placement

- Order tracking, payment gateway and feedback mechanism.

- Resource Required:-  Availability of the required resources for the development and other activities  of the application and classification of resources/ stakeholders as per RACI matrix.

- Functional Requirement:-

- User reg and login.

- Product details and filter option.

- Add to cart, remove from cart, checkout.

- Payment gateways

- Order tracking details( Shipment details)

- Feedback mechanism

- Non Functional requirements:-

- User friendly application

- Data encryption

- Secure transaction

- Constraints

- Budget 2crore

- Time – 18month

- Mobile and internet access.

Ans:8:- SDLC Methodologies:-

- Sequential Model( Waterfall Model)- It is a linear sequential life cycle model . In this model each phase need to be completed before the next phase can begin.

- Iterative Model- In this phases are completed one at a time. Works well for small project which needs early delivery.

- Evolutionary Model- Spiral model give more emphasis placed on risk analysis. A working prototype product is first produced and is improved gradually.

- Agile Model- Agile is user friendly software development methodology. It breaks the projects into small units called sprints and delivers software frequently. Better customer satisfaction and improved quality due to continuous testing.

Ans:9:-SDLC Models:-

- Waterfall model- It is a linear sequential life cycle model . In this model each phase need to be completed before the next phase can begin.It is suitable for projects with clear and fixed requirements.  If there is any change in the requirement the whole process needs to start from the first step.

- RUP (Rational Unified Process)- It is iterative and disciplined software development method. It breaks the project into four phases- Inception (what and why), elaboration phase (How), Construction phase (Build) and Transition phase (deliver). It helps in managing the risk at early stage. Strong focus on user use case and feedback.

- Spiral Model- It combines feature of waterfall and prototyping with risks analysis at each stage.  Project goes through repeated spirals each with planning, risk evaluation and development. Best for high risk projects. It is comparatively costly and complex method.

- Scrum- Scrum follows sprint based development. Each sprint is generally of approx. 2-4weeks. Scrum allows changes at any point based on real user needs.

Ans:10:-

| Waterfall model | V model |
| --- | --- |
| Low cost | Expensive |
| Linear and sequential | Don’t move in a linear way |
| Testing phase starts only after the development is completed. | Testing is planned in parallel with each development stage |
| High risk as issues or bugs are caught at later stage | Lower risk due early identification of bugs. |
| Less customer involvement | More customer involvement |

Ans:11-

V model is suitable for this project because of below mentioned reasons:-

- Each development  phase has a testing phase. User experience , security can be validated early and repeatedly. Early testing may reduce the defects in the later stage.

- There is better control and since farmers are not that mobile and tech savvy, regular feedback will be helpful and also there will be low risk.

Ans:12:-

Gantt chart is progress report of your project. It can be prepared phase wise or resource wise or both.

| Phase | Resources | Week 1 | Week 10 | Week 20 | Week 43 | Week 50 | Week 58 | Week 65 | Week 72 | Week 78 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RG | PM, BA | ███████ |  |  |  |  |  |  |  |  |
| RA | PM, BA |  | ███████ |  |  |  |  |  |  |  |
| Design | BA, Designer |  |  | █████████ |  |  |  |  |  |  |
| Development | Developers |  |  | ████████████████████ |  |  |  |  |  |  |
| Testing | Testers |  |  | ██████████████████████████ |  |  |  |  |  |  |
| UAT | BA, Testers, end users |  |  |  |  |  |  |  |  | █████ |

Ans:13

Fixed Bid Project-  A fixed bid project is one where service provider agrees to deliver the project at a fixed price on the basis of specified scope of work.  The scope of work, deliverables and timeline of the project are all agreed upon upfront.

Billing Project-  In this project the service provider will bill the client on the basis of actual time and resources utilised on the project.  The scope of work can be adjusted through out the project and client will pay for the time utilised by the resources on completion of each stage.

Ans:14

Requirement Gathering Timesheet:-

| S.No | Tasks | Actionable items | Start Time | End Time | Duration |
| --- | --- | --- | --- | --- | --- |
| 1 | Identify Stakeholders meeting | List all stakeholders | 9:00AM | 10:00AM | 1:00 hour |
| 2 | Client Interaction | Zoom call to discuss scope | 10:00AM | 12:30AM | 2:50 hour |
| 3 | SME Discussion | Discussion with SME for project | 12:30AM | 2:00PM | 1:50 hour |
| 4 | Requirement Sorting | On the basis of template | 2:00PM | 3:00PM | 1:00 hour |
| 5 | Team collaboration | Cross check inputs with the team | 3:00PM | 4:30PM | 1:50 hour |
| 6. | Daily Stand up meeting | Summarise and plan next day | 4:30PM | 5:00PM | 0.50 hour |

Requirement Analysis Timesheet:-

| S.No | Tasks | Actionable items | Start Time | End Time | Duration |
| --- | --- | --- | --- | --- | --- |
| 1 | Review BRD with Stakeholders | Understanding and corrections of BRD | 9:00AM | 10:30AM | 1:50 hour |
| 2 | GAP Analysis | Document existing vs future process | 10:30AM | 1:00PM | 2:50 hour |
| 3 | Prepare process flow diagram | Use UML tools | 1:00PM | 3:00PM | 2:00 hour |
| 4 | Requirement traceability | Create RTM | 3:00PM | 4:30PM | 1:50 hour |
| 5 | Internal Team alignment | Review the gap with dev. | 4:30PM | 5:00PM | 0:50 hour |

Design Phase Timesheet:

| S.No | Tasks | Actionable items | Start Time | End Time | Duration |
| --- | --- | --- | --- | --- | --- |
| 1 | Review UI Timesheet | Work with designers | 9:00AM | 10:30AM | 1:50 hour |
| 2 | Functional Specs | Support tech teams with design team inputs | 10:30AM | 12:00PM | 1:50 hour |
| 3 | Database requirement | Working with DB Admin | 12:00PM | 2:00PM | 2:00 hour |
| 4 | Create Use case | System behaviour to each flow | 2:00PM | 4:30PM | 2:50 hour |
| 5 | Team Meeting | Meeting with PM | 4:30PM | 5:00PM | 0:50 hour |

Development Timesheet

| S.No | Tasks | Actionable items | Start Time | End Time | Duration |
| --- | --- | --- | --- | --- | --- |
| 1 | Requirement clarification to developers | Daily | 9:00AM | 10:30AM | 1:50 hour |
| 2 | Update RTM | Making note of changes | 10:30AM | 12:00PM | 1:50 hour |
| 3 | Attend Scrum Meetings | Give inputs and doubts clarification | 12:00PM | 1:00PM | 1:00 hour |
| 4 | Features walkthrough | Working with dev team | 1:00PM | 3:30PM | 2:50 hour |
| 5 | Review code build and project | Testing features | 3:30PM | 5:00PM | 1:50 hour |

Testing Timesheet

| S.No | Tasks | Actionable items | Start Time | End Time | Duration |
| --- | --- | --- | --- | --- | --- |
| 1 | Test case review | Review test cases with QA team | 9:00AM | 11:30AM | 2:50 hour |
| 2 | RTM | Check test coverage | 11:30AM | 1:00PM | 1:50 hour |
| 3 | Identification of bugs | Identification of root cause | 1:00PM | 3:00PM | 2:00 hour |
| 4 | Discussion with dev team | Coordination with dev team on bug fixing | 3:00PM | 4:30PM | 1:50 hour |
| 5 | Report test bugs | Report test bugs and resolution | 4:30PM | 5:00PM | 0:50 hour |

UAT Timesheet

| S.No | Tasks | Actionable items | Start Time | End Time | Duration |
| --- | --- | --- | --- | --- | --- |
| 1 | Client coordination | Arrange demo sessions with the client | 9:00AM | 11:30AM | 2:50 hour |
| 2 | UAT Checklist | Preparation of UAT checklist | 11:30AM | 1:00PM | 1:50 hour |

Deployment and implementation Timesheet

| S.No | Tasks | Actionable items | Start Time | End Time | Duration |
| --- | --- | --- | --- | --- | --- |
| 1 | Deployment checklist review | Confirm pre deployment task | 9:00AM | 10:30AM | 1:50 hour |
| 2 | Live support | Walkthrough | 10:30AM | 1:00PM | 2:50 hour |
| 3 | Client training | Training client on the features | 1:00PM | 3:00PM | 2:00 hour |