# BA MOCK-4

# Assignment 1 — Part 1: BRD

# Business Requirement Document (BRD)

## Project: Inventory Management & Quick Delivery System

## Client: Ice-cream & Milk Product Manufacturer

## 1. Project Overview

The client operates multiple manufacturing plants and warehouses across the country. They want to build a software solution to:

- Manage inventory across all locations

- Ensure quickest delivery to customers

The proposed system will streamline stock movement, reduce wastage, track orders, and optimize delivery times.

## 2. Business Objectives

- Centralize real-time inventory visibility across locations.

- Minimize stock mismatch & wastage of perishable products.

- Improve order fulfillment time.

- Reduce logistics cost & optimize delivery route.

- Enhance customer satisfaction through faster delivery.

## 3. Scope

### In Scope

- Inventory management (plants + warehouses)

- Purchase & production stock update

- Order management

- Stock transfer between warehouses

- Delivery route planning for fastest delivery

- Customer order tracking

- Admin dashboards & reporting

### Out of Scope

- Payment gateway integration

- Vendor onboarding

- HR / Payroll

## 4. Key Stakeholders

| ## Role | ## Responsibility |
| --- | --- |
| ## Client | ## Business decision-making |
| ## Operations Manager | ## Inventory operations |
| ## Warehouse Manager | ## Stock handling |
| ## Logistics Team | ## Delivery execution |
| ## Business Analyst | ## Requirements gathering |
| ## Development Team | ## System implementation |
| ## QA Team | ## Testing |

## 5. Current Challenges

- Manual stock tracking leading to data mismatch

- High spoilage due to expiry

- Slow delivery due to poor planning

- No real-time movement tracking

## 6. High-Level Requirements

| ## ID | ## Requirement | ## Priority | ## Notes |
| --- | --- | --- | --- |
| ## BR1 | System should track stock at each plant & warehouse | ## High | ## Ensures real-time visibility of available stock across multiple locations. |
| ## BR2 | System should update stock automatically after production or transfer | ## High | ## Reduces manual effort and prevents data mismatch; integrates with production module. |
| ## BR3 | System should allow creation & tracking of customer orders | ## High | ## Core functionality — needed for managing orders from placement to fulfillment. |
| ## BR4 | System should suggest nearest warehouse for fastest delivery | ## Medium | ## Optimizes delivery time; requires integration with location and route data. |
| ## BR5 | System should generate delivery route recommendations | ## Medium | ## Improves logistics efficiency and reduces delivery cost and time. |
| ## BR6 | System should manage returns & damaged goods | ## Medium | ## Helps maintain accurate stock and customer satisfaction through reverse logistics. |
| ## BR7 | System should generate inventory & delivery related reports | ## High | ## Essential for management insights and performance tracking; integrates with reporting tools. |

## 7. Assumptions

- Internet availability at all locations

- All warehouses will adopt the new workflow

- GPS tracking available for delivery vehicles

## 8. Constraints

- Perishable products require fast movement

- Seasonal demand fluctuations

## 9. Risks

| ## Risk | ## Mitigation |
| --- | --- |
| ## Operational resistance | ## Training |
| ## Data inaccuracy during migration | ## Data validation |
| ## GPS not available | ## Manual route assignment |

## 10. Success Metrics

- 30% faster order fulfilment

- 20% reduction in wastage

- 25% improved delivery SLA

- Improved real-time stock accuracy

## 11. Timeline

| ## Phase | ## Duration |
| --- | --- |
| Requirement Gathering | 2 weeks |
| ## Design | 2 weeks |
| ## Development | 8 weeks |
| ## Testing | 3 weeks |
| UAT & Deployment | 2 weeks |

## 12. Resource Plan

| ## Role | ## Count |
| --- | --- |
| Business Analyst | 1 |
| Backend Developers | 2 |
| Frontend Developer | 1 |
| Mobile Developer | 1 |
| QA | 2 |
| Project Manager | 1 |

# Assignment 1 — Part 1: Development & Resource Plan (High-level)

## 1. Suggested Delivery Approach

- Agile delivery with 2-week sprints.

- Minimum Viable Product (MVP) covering core inventory and order-to-delivery flow in 3–4 sprints (6–8 weeks) for a pilot.

- Staged rollout across regions after pilot validation.

## 2. Team & Roles (suggested)

- Product Owner (client-side)

- Business Analyst (1) — lead requirements & UAT

- Scrum Master (1)

- Backend Developers (2–3)

- Frontend Developers (2)

- Mobile Developers (2) — warehouse & driver apps

- QA Engineers (2)

- DevOps / SysAdmin (1)

- Database Administrator (1)

- UX/UI Designer (1)

- Training & Change Manager (1)

## 3. High-level Timeline (example for pilot MVP)

- Sprint 0 (2 weeks): Discovery, requirement workshops, architecture, provisioning

- Sprints 1–4 (8 weeks): Core development (inventory master, receive/issue, batch tracking, pick/pack, basic routing, mobile scanning)

- Sprint 5 (2 weeks): Integration, reporting, user acceptance testing (UAT)

- Pilot deployment (2 weeks): Pilot at 1 plant + 1 warehouse + 1 route; training & hypercare

- Rollout (Phased, per region): 4–12 weeks depending on region size

## 4. Tech Stack Recommendation (example)

- Backend: Node.js / Java Spring Boot

- Database: PostgreSQL (with timescale extension optional) + Redis for caching

- Mobile: React Native (warehouse & driver apps)

- Frontend: React / Next.js for dashboards

- Hosting: Cloud (AWS/Azure/GCP) with containers (Kubernetes) or managed services

- Integrations: REST APIs, message queue (RabbitMQ / Kafka) for events

- Reporting: Power BI / Metabase or custom dashboards

## 5. Estimated Effort & Cost

- Pilot MVP: 12–16 person-months (combined across roles) over 3–4 months.

- Full rollout: depends on number of sites — budget planning recommended after pilot. (Provide T-shirt estimates after discovery.)

## 6. Deliverables

- BRD (this document)

- Functional specification / user stories

- SRS (detailed)

- UI prototypes & mobile screens

- Deployment & runbook

- Training material & knowledge transfer

# Assignment 1 — Part 2: Process Flow Diagram

# Assignment 2 — Part 1: Introduction Letter (as Business Analyst)

Subject: Introduction — Business Analyst assigned for Inventory & Delivery Optimization Project

Dear [ice-cream and milk products Co.],

My name is Neha Richhariya, and I will be the Business Analyst assigned to work with you and your team on the Inventory & Delivery Optimization project for IceCreamCo. My role is to understand your current operations, gather and document requirements, and ensure the delivered solution meets your business goals.

Over the next two weeks, I propose we schedule the following:

- Stakeholder kickoff meeting (1 hour) — align on objectives, risks, and timelines.

- Site visits / process walkthroughs at 1 plant and 1 warehouse (half-day each).

- Data & systems discovery session — review existing ERP/ spreadsheets and hardware.

- Draft & review BRD and user stories.

I look forward to collaborating with you. Please let me know your availability for a kickoff meeting this week.

Warm regards,

Neha Richhariya (BA)

# Assignment 2 — Part 2: Brief BRD & SRS (Project: Online Store)

## Brief BRD — Online Store

Project Goal: Build an online storefront for direct-to-consumer sales of ice-cream and milk products, integrated with inventory and delivery modules.

Key Stakeholders:

- E-commerce Manager

- Marketing

- Warehouse Ops

- Logistics, IT

- Customers.

Primary Features:

- Product catalog,

- shopping cart,

- checkout,

- payment integration,

- order management

- inventory sync,

- delivery scheduling,

- promotions,

- customer accounts.

Business Metrics:

- Conversion rate,

- Average order value,

- On-time delivery %,

- Cart abandonment rate.

## SRS:

## 1. Functional Requirements

| ## ID | ## Req. Name | ## Description | ## Priority |
| --- | --- | --- | --- |
| ## FR1 | User Registration & Login | The system should allow users to register using email/phone and log in securely. Includes password encryption and forgot password feature. | ## 1 |
| ## FR2 | User Profile Management | Registered users can view and update personal information like name, contact details, and shipping addresses. | ## 2 |
| ## FR3 | Product Browsing | Users can browse all products categorized by type, brand, and price. Pagination and sorting should be supported. | ## 3 |
| ## FR4 | Product Filtering & Search | Users can filter products by price range, rating, category, or availability, and use search to find specific items. | ## 4 |
| ## FR5 | Product Detail Page | Each product should have a detailed page showing name, description, price, stock availability, images, and reviews. | ## 5 |
| ## FR6 | Shopping Cart | Users can add, update, or remove products from the shopping cart before proceeding to checkout. | ## 6 |
| ## FR7 | Coupon Code Application | Users can apply discount coupons or promo codes during checkout; system validates and applies eligible discounts. | ## 7 |

## 2. Non-Functional Requirements

| ## Type | ## Description |
| --- | --- |
| Performance | The website should load within 3 seconds under standard internet speed. Each transaction (add to cart, payment) should complete within 2 seconds. |
| ## Scalability | ## The system should handle up to 10,000 concurrent users during peak load (festive or sale periods). |
| ## Security | ## User data and payment information must be encrypted. |
| ## Availability | System should ensure 99.5% uptime and implement backup and failover support.. |
| ## Usability | ## UI should be user-friendly, responsive (mobile/tablet/desktop compatible), and accessible. |

# Assignment 2 — Part 3: Entity Relationship Diagram

# Assignment 2 — Part 4: User Stories of Shopping from E-commerce

- User Registration

| User Story No: 1 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| Value Statement: As a new user, I want to register using my email/phone So that I can create an account |  |  |
| BV: 200 CP: 3 |  |  |
| Acceptance Criteria: User must provide name, email/phone, and password. System must verify email/phone via OTP Successful registration redirects to login. |  |  |

- User Login

| User Story No: 2 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| Value Statement: As a registered user, I want to login securely So I can access my profile |  |  |
| BV: 500 CP: 8 |  |  |
| Acceptance Criteria: User enters valid login ID and password. Invalid credential show an error Login session must remain secure. |  |  |

- Search Product

| User Story No: 3 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a customer, I want to search product by name/category So I can find items quickly |  |  |
| BV: 100 CP: 3 |  |  |
| Acceptance Criteria: Search box must be visible. Show message if no results found Filter options should be available. |  |  |

- View Product Details

| User Story No: 4 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a customer, I want to see product details So I can make buy decisions |  |  |
| BV: 100 CP: 5 |  |  |
| Acceptance Criteria: Product page displays name, images, price, description, ratings, and availability. User can zoom view image If out of stock – show “unavailable”. |  |  |

- Add to Cart

| User Story No: 5 | Tasks: 2 | Priority: Low |
| --- | --- | --- |
| Value Statement: As a customer, I want to add products to my cart So I can buy later |  |  |
| BV: 50 CP: 5 |  |  |
| Acceptance Criteria: Click “Add to Cart” stores item. Cart retains items until removed Show confirmation message. |  |  |

- Manage cart

| User Story No: 6 | Tasks: 2 | Priority: Low |
| --- | --- | --- |
| Value Statement: As a customer, I want to update or remove items from cart So I can adjust purchase list. |  |  |
| BV: 20 CP: 2 |  |  |
| Acceptance Criteria: User can increase/decrease quantity. User can remove products Cart reflects stock changes. |  |  |

- Checkout

| User Story No: 7 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| Value Statement: As a customer, I want to checkout So I can place an order. |  |  |
| BV: 500 CP: 13 |  |  |
| Acceptance Criteria: User must provide address. Payment summary is shown System validates cart & availability. |  |  |

- Make Payment

| User Story No: 8 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| Value Statement: As a customer, I want to pay securely So I can confirm order. |  |  |
| BV: 200 CP: 8 |  |  |
| Acceptance Criteria: Multiple payment methods are supported. Retry option is available if payment fails Secure authentication required. |  |  |

- Track Order

| User Story No: 9 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a customer, I want to track order status So I know delivery progress. |  |  |
| BV: 100 CP: 5 |  |  |
| Acceptance Criteria: Order status visible (Packed → Shipped → Delivered).. Show estimated delivery date Notifications sent on status change. |  |  |

- Request Return

| User Story No: 10 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| Value Statement: As a customer, I want to return a product So I can resolve issues. |  |  |
| BV: 200 CP: 3 |  |  |
| Acceptance Criteria: Return allowed within policy. User select return reason System generates return request. |  |  |

- Rate & Review Product

| User Story No: 11 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| Value Statement: As a customer, I want to rate product So I can share my experience. |  |  |
| BV: 500 CP: 5 |  |  |
| Acceptance Criteria: Only purchased users allowed. User can give rating and comment |  |  |

- Create Support Ticket

| User Story No: 12 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| Value Statement: As a customer, I want to raise a support ticket So I can get help. |  |  |
| BV: 100 CP: 3 |  |  |
| Acceptance Criteria: User must select issue category. Ticket ID auto generated User can track status |  |  |

- Manage Products

| User Story No: 13 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| Value Statement: As an admin, I want to add, edit, delete products So I can maintain catalog. |  |  |
| BV: 200 CP: 2 |  |  |
| Acceptance Criteria: Admin can create & update items. System validates mandatory fields Deleted items no longer show |  |  |

- Manage Orders

| User Story No: 14 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| Value Statement: As an admin, I want to manage orders So I can ensure delivery. |  |  |
| BV: 500 CP: 3 |  |  |
| Acceptance Criteria: Admin can update order status. Customer notified on change. |  |  |

- View Reports

| User Story No: 15 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| Value Statement: As an admin, I want to view sales analytics So I can improve business. |  |  |
| BV: 100 CP: 8 |  |  |
| Acceptance Criteria: View sales, returns, monthly stats. Export option available. |  |  |

- Apply discount/ coupon code

| User Story No: 16 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| Value Statement: As a customer, I want to apply a discount/coupon code during checkout So I can save money. |  |  |
| BV: 200 CP: 2 |  |  |
| Acceptance Criteria: User can enter coupon code at checkout. Discount is correctly applied to total amount Invalid/expired coupon shows an error.. |  |  |

- Save Payment Methods

| User Story No: 17 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| Value Statement: As a returning customer, I want to save my payment method securely So I can checkout faster next-time. |  |  |
| BV: 200 CP: 5 |  |  |
| Acceptance Criteria: User can opt-in to save card or wallet details. Payment method is stored securely User can delete or update saved payment method. |  |  |

- Multi-Address Management

| User Story No: 18 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| Value Statement: As a customer, I want to save multiple delivery address So I can choose the right address for each order. |  |  |
| BV: 500 CP: 8 |  |  |
| Acceptance Criteria: User can add, edit, or delete address in profile. User can select delivery address during checkout Selected address appears on order confirmation and invoice. |  |  |

- Low Stock Notification

| User Story No: 19 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| Value Statement: As a customer, I want to receive a low stock alert for my favourite product So I can order before it runs out. |  |  |
| BV: 200 CP: 5 |  |  |
| Acceptance Criteria: User can mark products as favourites. System sends notification when stock falls below threshold User can unsubscribe from notifications. |  |  |

- Admin Role-Based Access Control (RBAC)

| User Story No: 20 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| Value Statement: As an admin, I want role-based access So I can control who can perform specific actions in the system. |  |  |
| BV: 100 CP: 5 |  |  |
| Acceptance Criteria: System allows defining roles (Admin, Inventory Manager). Each role has specific permissions (create, edit, delete, view) Access changes are logged for audit purposes. |  |  |