CAPSTONE PROJECT 3

PART 2

Q1. What is the difference between Brainstorming and JAD Sessions?

ANSWER

| Aspect | Brainstorming | JAD Sessions |
| --- | --- | --- |
| Purpose / Goal | To generate many ideas, explore possibilities, creative thinking. | To gather precise requirements, reach consensus, clarify scope, align stakeholders |
| Structure | Less structured; free flowing. Rules to encourage idea flow (no criticism, encourage wild ideas etc.). | Highly structured: agenda, roles (facilitator, scribe etc.), planned activities, possibly models/prototypes |
| Participants | Anyone with relevant insight or creativity. Could be small or larger groups; may not need all stakeholders. | Includes all relevant stakeholders: business users, technical people, analysts. Everyone whose input is crucial to requirements. |
| Duration & Preparation | Short; little advanced preparation needed. Mainly defining the problem, inviting participants. | More time needed for preparation (materials, agenda, participants alignment), longer sessions (could be multiple days). |
| Output | A large list of ideas, concepts. Many are raw, need filtering. | Documented requirements, consensus-based decisions, defined scope or prototypes, specification artifacts. |
| When best used | Creative phases; exploring possibilities; early ideation. | Requirement gathering / elicitation; design phases; when accuracy and stakeholder alignment are critical. |

Q 2. Why Document Analysis is one of the compulsory techniques we use in a Project?

ANSWER

Document Analysis is a requirements-elicitation and requirements-validation technique in which we collect, review, and interpret existing documentation in order to derive or confirm requirements, understand existing systems / processes, uncover constraints, assumptions, or business rules, identify gaps, etc.

Documents may include existing system specifications, user manuals, operating procedures, policy documents, contracts, process maps, data dictionaries, previous project reports, legal / regulatory documents, etc.

Compulsory Aspects

- Establishing the baseline (As-Is situation):

To know what already exists — current processes, systems, data, business rules, constraints. Without this, we risk basing wer solution on wrong assumptions, duplicating work, ignoring legacy constraints, etc. Document analysis helps we see what things are, often before interviewing people.

- Uncovering implicit knowledge:

Stakeholders frequently omit or forget to mention things they assume everyone knows. Many policies, rules, constraints are only documented (or better documented) but not always verbalized. Document analysis surfaces those hidden or assumed requirements.

- Clarifying legal/regulatory/compliance requirements:

Many projects must comply with external or internal policies, laws, contracts. These requirements are often embedded in documents. Missing them can lead to serious issues (non-compliance, fines, rework). Document analysis helps collect these constraints.

- Reducing redundant effort & avoiding reinventing the wheel:

By studying what is already in place, we can avoid duplicating existing functionality or repeating past mistakes. This saves time and cost. Also helps in setting realistic expectations for what must change vs what stays.

- Supporting preparation for other elicitation techniques:

When we do interviews, workshops, etc., having already reviewed documents helps we draft better questions, spot inconsistencies, focus sessions more sharply. It essentially makes we more efficient.

- Improving accuracy, reducing ambiguity:

Requirements (functional, non-functional, business rules) drawn from documents tend to be more precise. Helps reduce misunderstandings among stakeholders. Clarity leads to better design, better testability, etc.

- Traceability & change management:

Document sources can serve as origin (source) for requirements. If change requests come later, we can trace what decision or document led to a requirement. That is useful for maintaining consistency and for impact analysis.

- Risk mitigation:

Many risks in projects come from missing requirements, missed constraints, scope creep, ambiguous expectations. Since document analysis helps find many of those early on, it reduces risk of surprises later.

Q3. In Which Context we will use Reverse Engineering?

ANSWER

Reverse engineering is the process of analysing an existing system, product, software, hardware, etc., to understand its structure, function, architecture, or behaviour — especially when documentation is missing, incomplete, or non-existent.

Context in which we use Reverse Engineering are as follows:

- Outdated / Legacy Systems with Poor or No Documentation

  - When the original design documents, source code comments, user manuals etc. are missing, incomplete, or no longer reflect the real system.

  - To recover business logic, rules, or calculation logic that stakeholders can no longer explain.

- System Maintenance, Bug Fixing, or Performance Optimization

  - To locate where bugs are, especially “mystery” bugs that occur due to interactions or dependencies that are not well understood.

  - To find performance bottlenecks or suboptimal modules when system behaviour is slower than expected.

- Interoperability / Integration

  - When we need to integrate with external or third-party systems whose internal design or API is undocumented or proprietary. Reverse engineering can help discover data formats, communication protocols, constraints etc.

  - Also used when migrating data from one system to another: understanding how data is stored, processed, what transformations are happening, so the migration preserves semantics.

- Modernization / System Migration

  - When porting or rewriting an old system to a new platform or entirely new architecture. We must understand how the old system works in order to replicate or improve functionality.

  - To decide what can be reused, what needs redesigning, what constraints must be preserved.

- Security / Forensic Analysis

  - Analysing malware, viruses, or malicious code to understand how they work (attack vectors, payloads, hide-behaviours) so as to build countermeasures.

  - Auditing systems to detect vulnerabilities, code obfuscation, back doors, unintended side-effects.

- Hardware / Device and Firmware Understanding

  - Disassembling physical devices or reviewing firmware when sources are proprietary or unavailable, e.g. to replicate parts, or to ensure compatibility.

  - Reverse engineering embedded systems (controllers, IoT devices etc.) to understand how they behave, especially when needing upgrades, patches or modifications.

- Legal / Compliance / Reverse Legal Necessity

  - When we need to verify that a system complies with regulatory / contractual obligations, especially when documentation claims do not match actual behaviour. Reverse engineering can help show what is really enforced.

  - In some cases, reverse engineering is used for “clean room” compatibility or interoperability so that a new implementation adheres to existing standards without infringing intellectual property.

- Product Analysis, Emulation, or Competitive Benchmarking

  - Studying competitor products (hardware or software) to understand their features, strengths, weaknesses (“how did they do that?”). Not necessarily to copy, but to learn and possibly do better.

  - Emulating proprietary functionality in a compatible system or environment.

- Data Structure / Model Reconstruction

  - When database schemas, file formats, or data storage structures are undocumented, reverse engineering helps rebuild them. For example, figuring out how data is organized in legacy files or databases.

Q4. What is the difference between Brainstorming and Focus Groups?

ANSWER

| Aspects | Brainstorming | Focus Groups |
| --- | --- | --- |
| Primary Purpose | Generate a large number of ideas, encourage creativity and exploring possibilities | Gather reactions, feedback, opinions or attitudes about an existing idea, product, concept or process. |
| Trigger / When used | When there is a problem or opportunity and many potential solutions are needed. Early in the design or planning phase. | When we have something fairly developed (prototype, features, concept, process) and we want to validate, refine, or understand user / stakeholder perceptions. |
| Structure & Formality | Less formal. Rules may be minimal (e.g. “no criticism during idea generation”), free flow of ideas. | More structured. Guided by a discussion plan or script. Moderator leads, with prepared questions, possibly probes for deeper insight. |
| Participants | Usually internal team members, experts, people who can contribute solution-ideas. May not be the end users. | Usually specific target users, customers, or people affected by the subject. The group is selected to represent certain demographics or usage profiles. |
| Number of Participants | Often smaller (≈ 6-8 people) to keep idea flow manageable and avoid chaos. | Slightly larger (≈ 6-12), depending on how many user perspectives or variation we want |
| Knowledge Required | Prior in-depth knowledge of the domain is not always necessary; creative thinking can come even from less-experienced participants. | Participants often need some background (either experience with product/issue or being representative users) so their feedback is meaningful. |
| Moderator / Facilitator Role | May be simpler: set the prompt, maintain encouraging atmosphere, capture ideas. Less probing. | A skilled moderator is needed: to guide discussion, ask follow-ups, ensure all voices heard, avoid bias. |
| Output / Result | A broad list of ideas, possible directions, many options (some may be wild or impractical). The aim is quantity and variety. | Feedback on what works, what doesn’t; insights into user attitudes, preferences; themes & opinions; possible improvements. |
| Analysis and Use of Output | Ideas are then filtered, evaluated, selected, refined in subsequent sessions or processes | Insights are usually analysed qualitatively (e.g. grouped by themes), used to adjust designs, plans, messaging, features etc. |
| Time, Cost & Preparation | Generally quicker to arrange; less heavy prep required. Lower cost if internal. | More preparation (screening participants, setting up discussion guide, possibly incentives), and analysis takes more effort. Moderate to higher cost. |

Q5. Observation Technique – Explain both Active and Passive approaches

ANSWER

Observation (also called “job shadowing,” “user observation,” or “social analysis”) means watching how users or stakeholders perform tasks in their real work environment, in order to understand actual behaviour, workflows, tools, environment, interactions, difficulties, etc. It helps uncover actual practices (not just what people say they do).

Observation can be done in various modes; two important ones are Passive and Active. Sometimes there are also hybrid or explanatory variants.

- Passive Observation

Passive observation is an approach in which the analyst or observer watches users performing their regular tasks without interrupting or interacting with them during the process. The observer remains in the background, taking detailed notes (or using recording tools, if permitted) of what happens — the sequence of steps, tools used, workarounds, environmental conditions, timing, interruptions, interactions among people — but does not ask questions or intervene while the work is being done. Because the watcher remains “invisible” or minimally intrusive, passive observation often reveals realistic, natural behaviour that might not show up in interviews or active sessions. It’s especially useful at the start of a project when we want to understand the “as-is” state, or when the daily workflow is sensitive to interruptions (e.g. in medical, manufacturing or customer-facing operations). The major limitation is that we may see what people do, but not why; many decisions, shortcuts, or frustrations are internal and go unstated. Also, users may behave differently simply because they know they are being observed (“observer effect”), or rare/unusual situations may not be captured in short observation periods.

- Active Observation

Active observation goes a step further: the observer still watches users doing their tasks, but also interacts with them during the observation. This means asking clarifying questions in the moment (“Why did we do that?”, “What prompted this decision?”, “What are we thinking when we use this tool?”), potentially even participating in or attempting parts of the task (if feasible and permissible) to gain hands-on insight. This approach helps uncover tacit knowledge, motivations, reasons for workarounds, edge-cases and assumptions that users may not articulate in interviews after the fact. It is helpful when tasks are complex, decision points are frequent, or when existing documentation and user accounts are inconsistent. The drawback is that interaction can interrupt workflow, change how users behave, or influence what they do (they might “perform better” or differently because of the active questions). Also, because it is more intrusive, it generally requires more preparation: permissions, clear communication that the observer may interject, perhaps even training of the observer so they don’t bias what is seen.

Q6. How do we conduct the Requirements Workshop

ANSWER

A requirements workshop is a facilitated, structured meeting (or series of meetings) involving key stakeholders, subject matter experts (SMEs), users, business analysts, and technical team members. Its goal is to elicit, refine, validate, and prioritize requirements in a collaborative manner, building consensus and clarity. It often uses techniques like brainstorming, storyboarding, role-playing, use-cases, etc.

Steps to Conduct the Workshop

- Planning / Preparation:

• Define Objectives & Scope:

Be clear about what the workshop aims to accomplish (e.g. list of functional requirements, prioritization, resolving conflicts, defining non-functional requirements). 
• Identify Participants / Stakeholders:

Include those who have knowledge, decision power, and will be impacted: business owners, end-users, SMEs, technical leads, perhaps compliance / legal if relevant. 
• Set the Agenda:

Decide what topics to cover, time allocations, breaks, order of sessions (e.g. context setting → elicitation → validation → prioritization) so that workshop is focused. 
• Prepare Pre-Workshop Material:

Distribute background documents (business case, current system / “as-is” process, any existing requirements, user personas, etc.), so people arrive prepared. 
• Logistics & Tools:

Book venue (or virtual platform), arrange materials (whiteboards, sticky notes, flipcharts, projector, virtual tools), arrange time, ensure comfortable environment. 
• Assign Roles:

Facilitator / moderator, scribe / note-taker, timekeeper, someone to handle technical set-up, etc. Clarify roles so that during the workshop things proceed smoothly.

- Conducting the Workshop:

• Kick-off / Icebreaker:

Introduce participants, remind of objectives and agenda. Possibly a small icebreaker to help people feel comfortable. 
• Set Ground Rules:

For e.g., everyone participates, respect, no criticism during idea generation, stay on topic, time limits, decision-making approach. 
• Context Setting / Current State Review:

Review business goals, “as-is” situation, what is known, constraints, any existing requirements. Helps level-set and surface assumptions. 
• Elicitation Techniques:

Use structured techniques like brainstorming, use cases, user stories, storyboarding, role-playing, scenarios etc. The choice depends on project context. 
• Facilitation:

Facilitator ensures equal participation, manages dominant voices, draws out quieter people, keeps time, ensures focus, manages conflict. 
• Prioritization / Consensus Building:

Once many requirements are collected, use prioritization techniques (e.g. MoSCoW, voting, pairwise comparison) to decide what’s most important. 
• Validation / Clarification in Workshop:

As requirements are captured, validate them with the group to reduce misunderstandings. Clarify ambiguities. 
• Wrapping Up:

Summarise what has been achieved (requirements, decisions, action items), ensure everyone agrees on next steps, any follow-ups, who owns what.

- Post-Workshop Follow-Up:

• Consolidate & Document Results:

Scribe / BA compiles all requirements, decisions, prioritized lists, assumptions, open issues; formalize it into requirement artifacts. 
• Review & Validate with Stakeholders:

Send out summaries to participants and possibly absent stakeholders for feedback & confirmation. 
• Assign Action Items:

Any research, prototyping, follow-ups, clarifications must have owners & deadlines. 
• Manage Changes / Traceability:

Set up process for tracking changes to requirements; trace them to business goals, stakeholder inputs. 
• Reflect on Workshop Process:

What went well, what did not; gather feedback to improve future workshops.

Q7. In which context, Interview Technique can be conducted by a BA? How may approaches are there in conducting Interviews? (Structured – Unstructured) Explain them. Explain the difference between Open Ended Questions and Closed ended Questions

ANSWER

Where or in which contexts a BA Uses the Interview Technique

A BA uses interviews in many situations during a project. Some common contexts:

- Eliciting requirements — When gathering functional and non-functional requirements from stakeholders: users, managers, customers, subject matter experts.

- Understanding business processes — To learn how current (“as-is”) processes work, decision points, hand-offs, pain points.

- Clarifying ambiguous or conflicting requirements — When there are contradictions, assumptions, or unclear areas among stakeholders; interviews help resolve.

- Discovering user needs, motivations, expectations — Especially tacit or unspoken needs that aren't documented elsewhere.

- Stakeholder analysis — Understanding who cares about what, their priorities, constraints, concerns.

- Validating and refining — After initial requirements are drafted, interview stakeholders to validate assumptions, refine details, check feasibility.

- Gathering domain knowledge — When dealing with new domains, new technologies, or regulatory/ legal issues where expert knowledge exists but not in documents.

Approaches to Conducting Interviews: Structured vs. Unstructured

Structured Interview

- In a structured interview, the BA prepares a set of predetermined questions in advance. The questions are the same for all stakeholders being interviewed (or at least for similar stakeholder roles). The order might also be fixed.

- The questions are often more specific, often with closed-ended elements (but can include some open-ended) to ensure consistency, comparability, and completeness.

- Advantages:

  - Easier to compare responses across different stakeholders.

  - Helps ensure coverage of all needed topics.

  - Less risk of missing something because questions were overlooked.

  - More efficient in time and easier to analyze systematically.

- Disadvantages:

  - Less flexibility to explore unexpected issues that come up.

  - May feel rigid; stakeholders might not bring up things outside the preprepared questions.

  - Might not surface deeper motivations or tacit knowledge.

Unstructured Interview

- In unstructured interviews, there is minimal predefinition of questions. The BA might have topics in mind, perhaps a few guiding questions, but much of the flow depends on what stakeholders say. The interviewer probes, follows leads, asks clarifying questions dynamically.

- These interviews tend to be more conversational, flexible, responsive to stakeholder input.

- Advantages:

  - Can uncover richer, deeper insights: motivations, workarounds, problems not initially thought of.

  - Better for domains with high uncertainty or novelty where you don’t know all the relevant questions up front.

  - Builds rapport, may make stakeholders more open.

- Disadvantages:

  - Harder to ensure coverage of all required areas.

  - Analysis becomes more complex: responses vary greatly, making comparisons and aggregation harder.

  - More dependent on interviewer skill (to guide without leading, to probe appropriately, to stay focused).

Q8. Questionnaire Technique – Where we will use? Give one example

ANSWER

The Questionnaire technique is a requirements-elicitation method where we prepare a set of questions (open-ended, closed, scale/rating, multiple choice etc.) and send them to stakeholders or users so they can fill in their responses. This helps gather information about needs, preferences, constraints etc. It is especially useful in certain contexts. I will explain where we would use it and then give an example.

Where and when to use Questionnaires

- When stakeholders are many or geographically dispersed
If we have a large user base, customers, or stakeholders who are spread across different locations, time zones etc., a questionnaire is efficient. It avoids trying to bring everyone together in interviews or workshops.

- When we need to collect quantitative as well as qualitative data
Because questionnaires allow closed questions (yes/no, rating scales, multiple choice) and open questions, we can get both measurable data (e.g. “How often do we use feature A?”) and subjective feedback (e.g. “What do we dislike about feature B?”).

- When stakeholder time is limited
Some people may not have time for long interviews or workshops. Questionnaires let them reply at their convenience. It is less intrusive.

- When cost or logistics make direct interaction difficult
If travel is expensive, or scheduling many interviews is impractical, distributing questionnaires (paper-based or electronic) is cheaper and faster.

- For getting baseline data or verifying assumptions across many users
Often, after initial interviews or observations, one may use questionnaires to validate or prioritize among many requirements, to see which features or expectations are common.

- When anonymity might encourage honesty
Sometimes stakeholders/users may be more open if their responses are anonymous (or perceived so). Questionnaires can allow that more easily than face-to-face techniques.

Example:

Suppose a company is developing a new mobile banking app. They have multiple stakeholder groups: existing customers, prospective customers, customer support staff, compliance/legal department, etc. Many customers are spread across cities, rural and urban, some with limited access, some tech-savvy, others less so.

How a Questionnaire could be used

- The business analyst Team designs a questionnaire with sections like:

  - User Demographics — age group, city/rural, frequency of using banking apps.

  - Current App / Bank Service Usage — which banking features do we use most? (e.g. money transfers, bill pay, check deposit etc.), how many times per week.

  - Pain Points / Frustrations — What tasks do we find difficult in the current app or service? (open-ended)

  - Desired Features — Which of the following features would we want in a future app? (multiple choice)

  - Non-functional requirements — Rate importance of speed, security, offline mode, ease of use etc. (Likert scale)

  - Prioritization — If we had to pick three most important features, which would we choose?

- The questionnaire is distributed via email, app notification, social media; both printed versions (for some local branches) and digital forms (for wider user base).

- The responses are analysed:

  - Quantitative data (ratings, usage frequencies) is summarized (e.g. % of users for each feature, average importance ratings).

  - Qualitative open-ended responses are coded or grouped to find common themes (e.g. many users complain about login complexity, or poor performance in low-bandwidth areas).

- Based on the results, the team can decide which features to prioritize, refine functional & non-functional requirements, decide which user groups to focus on, possibly identify usability needs (for example, if many users are “non-tech-savvy”, then UI simplicity becomes high priority).

This example shows how questionnaire technique can help in:

- Reaching many users spread geographically.

- Getting measurable data to support decisions.

- Capturing both what users do now, what they want, and what they expect.

Q9. How to Sort the Requirements – Where we will use? Give one example

ANSWER

“Sorting requirements” means organizing or arranging the elicited requirements in a meaningful order or classification so that we can manage them more easily, understand dependencies, and decide implementation order. It is closely tied to prioritisation, but “sorting” often refers to structuring or classifying rather than purely ranking by importance.

Where or When to Use Sorting of Requirements

- During analysis or backlog grooming — once we have gathered many requirements, you sort them (group, classify) to make them manageable (by module, by priority class, functional vs non-functional, by stakeholder, etc.).

- Before development planning — to organize which, requirements go into which release, sprint, or version.

- To manage complexity and dependencies — sorting helps identify dependencies (i.e., requirement A must come before B), conflicting sets, and grouping related ones together.

- To communicate structure — sorted requirements are easier to present to stakeholders, so everyone understands how they are organized (e.g., “core vs optional”, “by modules”).

- To support prioritization and trade-offs — once sorted into logical groups, stakeholders can more easily compare within a group and decide trade-offs.

- When many requirements exist — sorting helps prevent chaos; you subdivide, classify, cluster, filter.

For instance, one common sorting technique is grouping by Moscow categories (Must / Should / Could / Won’t) — this is both classification (sorting) and prioritisation combined. 
Another is ranking (ordinal order) within categories or across all requirements. 
We may also sort by modules / components (e.g., UI requirements, backend requirements), stakeholder, risk level, or cost/effort estimate.

Example

Project: An e-commerce website redesign.

Suppose after elicitation, we have collected 20 requirements (features, performance constraints, usability items, etc.).

- By functional vs non-functional

  - Functional: “Add to cart”, “User login via social media”, “Order tracking”, “Wishlist” etc.

  - Non-functional: “Page load time < 2 seconds”, “Mobile responsiveness”, “SSL encryption”, “Accessibility compliance” etc.

- Within each class, further sort by priority or Moscow

  - Must have (core): “Login”, “Product listing”, “Add to cart”, “Checkout”

  - Should have: “Wishlist”, “Product recommendations”

  - Could have: “Social share of product”, “User reviews import from external site”

  - Won’t have (for this version): “Augmented reality try-on” option

- Sort by dependency

  - E.g., “Checkout payment gateway integration” depends on “Login & user account subsystem” — so that must be scheduled earlier.

  - “Product recommendations” might depend on having user history / analytics subsystem.

- Sort by effort or complexity

  - For example, within Must-haves, “Login” might be simple (low effort), whereas “Checkout with multiple payment modes + wallet integration” might be high effort. we may further order inside Must-haves by effort so we can plan incremental releases.

Once sorted, our sorted list gives a clear structure: which requirements are functional vs non, which are core vs optional, what needs to come first due to dependency, and which ones are more complex. We can then use this sorted set to plan releases, set sprints, communicate to developers and stakeholders, and manage trade-offs efficiently.

Q10. Prioritise the Requirements – –Where we will use? Give one example

ANSWER

Prioritisation of requirements is the process of ranking, ordering or categorising requirements based on criteria such as business value, risk, cost, time, stakeholder urgency, dependencies etc., in order to decide which ones to implement first, which can be deferred, or which are optional. It helps focus resources on what delivers most value, manage scope, and make trade-offs clear.

When and where to use Prioritisation

We use requirement prioritisation in many contexts, especially:

- When there are more requirements than can be delivered in a given budget, time frame, or resource capacity.

- When deadlines are fixed (time-boxed releases), so we have to choose what features / functions must go in vs what can wait.

- When stakeholders have different interests and conflicting requirements; prioritisation helps resolve which are most important.

- When we are defining releases / sprints / phases — deciding what goes into the first iteration vs later ones.

- When we need to manage scope creep: new requirements may come in, and we must decide which new ones replace existing ones or get deferred.

- When cost, effort or technical complexity of requirements differ widely, so it’s inefficient to treat all equally.

- In Agile / incremental development, to maintain a backlog that reflects what is most valuable now, vs what can wait.

Some common techniques for prioritisation include Moscow method, Weighted Scoring, Kano model, voting, pairwise comparison, cost-value matrices, etc

Example

Project: Developing a mobile banking app

Scenario:

The product team has a list of ~25 possible features (requirements) for version 1.0 of the app. However, the time available for the first release is limited (say 3 months), resources (developers, testers) are limited, and certain technical tasks take longer. The stakeholders include the bank’s business owners, compliance/legal, IT/security, and actual users.

How prioritisation is applied:

- The team holds a workshop with stakeholders. They list all 25 requirements, including functional ones (login, money transfer, bill payments, notifications, biometric login, etc.) and non-functional ones (security standards, performance, responsiveness, offline mode etc.).

- They apply the Moscow method:

  - Must-haves: Basic login, account balance view, secure money transfer, security / data encryption, compliance with regulations.

  - Should-haves: Notifications on transactions, biometric login, smoother navigation.

  - Could-haves: Budget tracking, user personalization options.

  - Won’t-haves (for version 1): Social media sharing, advanced investment tools.

- For more granularity, they use a Weighted Scoring technique. For each requirement, stakeholders assign scores based on criteria like business value, cost / effort, risk, and urgency. For example, secure money transfer might get very high business value, high cost but also high risk; a feature like budget tracking might have moderate value and moderate cost. The combined score determines its position in the release plan.

- Based on prioritisation, a “Minimum Viable Product” (MVP) is defined containing all Must-haves plus some Should-haves that scored highest. The app is built accordingly, with the Could-haves scheduled for later releases.

Q11. Weekly status reporting – How we will drive?

ANSWER

Weekly Status Reporting is a structured way to track the progress, issues, risks, and accomplishments of the project or sprint on a week-to-week basis. It ensures that all stakeholders remain informed and aligned.

Here’s how to drive Weekly Status Reporting effectively:

1. Define the Purpose

The main purpose is to:

- Communicate current status of tasks and deliverables.

- Identify and escalate issues or risks early.

- Track progress vs. plan.

- Highlight key achievements and plans for next week.

2. Fix a Schedule

- Set a fixed day and time for weekly reporting (e.g., every Friday EOD or Monday morning).

- Keep it consistent so all stakeholders know when to expect updates.

3. Gather Information

Collect inputs from:

- Team members (development, QA, design, etc.)

- Project management tools (JIRA, Trello, Azure DevOps, etc.)

- Stand-up meetings or sprint boards.

Information should cover:

- Tasks completed this week

- Tasks planned for next week

- Current blockers or risks

- Any change requests or new dependencies

4. Use a Standard Template

A simple and clear template helps maintain consistency.

Example Weekly Status Report Template:

| SECTION | DESCRIPTION |
| --- | --- |
| Week ending | DD/MM/YYYY |
| Project Name | Name of the project |
| Prepared by | BA / PM Name |
| Overall status | (Green – On Track, Amber – At Risk, Red – Critical) |
| Accomplishments This Week | Key completed tasks or deliverables |
| Planned for Next Week | Upcoming tasks and goals |
| Issues/Risks | Problems faced, owner, and mitigation plan |
| Dependencies | Items waiting for external input |
| Decisions/Approvals Needed | Escalations or decisions pending |
| Team/Resource Updates | Any staffing or resource changes |

5. Highlight Status with Traffic Lights

Use RAG (Red–Amber–Green) indicators:

- Green – On track

- Amber – Minor issues but under control

- Red – Major risks/issues requiring escalation

This visual cue helps management understand the project’s health at a glance.

6. Review and Communicate

- Review internally before sharing with stakeholders.

- Conduct a weekly review meeting to present the status report.

- Discuss risks, blockers, and mitigation plans.

- Record action items from the meeting.

7. Track Trends

Maintain reports week over week to identify:

- Repeated issues

- Slippage trends

- Improvement in velocity or productivity

Q12. Meeting Minutes Document – prepare one Sample

ANSWER

A Meeting Minutes Document is a formal written record of what took place during a meeting.
It captures key details such as the date, time, attendees, agenda items, discussions, decisions made, and action items assigned to specific individuals.

Meeting Agenda:

| MEETING / PROJECT NAME: | SPRINT REVIEW MEETING |  |  |
| --- | --- | --- | --- |
| DATE OF MEETING (MM/DD/YYYY) | 10-09-2025 | TIME: | 09:30 |
| MEETING FACILITATOR | BUSINESS ANALYST | LOCATION: | KOLKATA |

Meeting Objective

- Discuss status of sprint - Discuss progress report of project - Discuss about impediments if any - Suggest Solutions

| Attendees |  |  |  |
| --- | --- | --- | --- |
| Name | Department | E-mail | Phone |
| abc | Development team | abc@gmail.com | 788923345 |
| xyz | Technical Team | xyz@gmail.com | 123457897 |
| efg | business analyst | efg@gmail.com | 912345869 |

| Meeting Agenda |  |
| --- | --- |
| Topic | Owner |
| Decision about the action and sprint | Development Team |
| Decision on WIP items | Development Team |

Q13. Change Tracker – Document – prepare one Sample

ANSWER

A Change Tracker Document is used to record, monitor, and manage all changes made to project documents, requirements, or deliverables throughout the project lifecycle.
It helps ensure traceability, version control, and accountability for any modification that affects the project scope, functionality, or documentation.

Purpose

- To maintain a history of changes made in documents or system requirements.

- To ensure all team members are aware of document updates.

- To track the reason, date, and person responsible for the change.

- To avoid confusion between different document versions.

| SL NO. | DOCUMENT VERSION | Change Request ID | Date of Change | Section / Page | Description of Change | Reason for Change |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | V1.1 | CR-101 | 20-Sep-2025 | Section 3.2 – Loan Approval Workflow | Added HR approval step before Accounts review | Compliance alignment |
| 2 | V1.2 | CR-102 | 25-Sep-2025 | Section 4.1 – Eligibility Criteria | Modified eligibility period from 1 year to 6 months | Management decision |
| 3 | V1.3 | CR-103 | 02-Oct-2025 | Section 5.4 – Loan Repayment Terms | Updated EMI calculation formula | Business process improvement |
| 4 | V1.4 | CR-104 | 08-Oct-2025 | Annexure – Report Formats | Added new “Loan Rejection Report” format | Stakeholder request |

Q14. Difference between Traditional Development Model and Agile Development Models

Answer

| Aspects | Traditional Development Model (Waterfall / Sequential Model) | Agile Development Model |
| --- | --- | --- |
| Approach | Follows a linear and sequential approach. Each phase (Requirement → Design → Development → Testing → Deployment) must be completed before moving to the next. | Follows an iterative and incremental approach. Work is done in small cycles (sprints) where planning, development, and testing happen continuously. |
| Flexibility | Rigid – Changes are difficult to accommodate once the project moves to the next phase. | Highly flexible – Changes and feedback are welcome even during later stages of development. |
| Requirement gathering | Requirements are gathered once at the beginning of the project. | Requirements are continuously refined through user feedback and backlog grooming. |
| Customer involvement | Customer is involved mainly at the start (requirement phase) and end (delivery phase). | Customer is actively involved throughout – in every sprint review and feedback cycle. |
| Delivery | Final product is delivered after the entire project is completed. | Product is delivered in small, usable increments at the end of each sprint (2–4 weeks). |
| Testing | Testing happens after coding is complete (toward the end). | Testing is done continuously within each sprint. |
| Project Visibility | Low visibility – Stakeholders see progress only after major milestones or completion. | High visibility – Progress is visible after every sprint with demos and burndown charts. |
| Risk Management | High risk – If something goes wrong late in the project, fixing it is costly. | Low risk – Continuous testing and feedback help identify issues early. |
| Team Structure | Typically hierarchical – Roles are clearly divided (BA, Developer, Tester, PM). | Cross-functional and self-organizing teams – Developers, testers, and BAs collaborate closely. |
| Documentation | Heavy emphasis on formal documentation before and after development. | Focuses on working software over comprehensive documentation (Agile Manifesto principle). |
| Change Management | Changes require a formal Change Request (CR) process. | Changes are easily incorporated into the product backlog for upcoming sprints. |
| Success Measurement | Success is measured by adherence to plan, cost, and schedule | Success is measured by customer satisfaction and value delivered after each sprint. |

Q15. Explain Brainstorming Technique – Where to use?

Answer

Brainstorming is a creative group technique used to generate a wide range of ideas or solutions to a specific problem or requirement in a short time. It encourages free thinking, open discussion, and participation from all stakeholders, without immediately judging or rejecting any idea.

The goal of brainstorming is to:

- Explore all possible ideas before narrowing down to the best solutions.

- Encourage innovation and collaboration among team members.

- Collect diverse perspectives from various stakeholders.

| Context / Scenario | Usage of Brainstorming |
| --- | --- |
| During Requirements Elicitation | To identify and list all possible requirements or features for a new system or product. |
| In Problem Solving | When a project faces an issue, brainstorming helps find multiple potential solutions quickly. |
| During Process Improvement | To gather ideas on how to optimize workflows or remove bottlenecks. |
| For Product Design / Innovation | When developing new features or modules and creative input is needed from different roles (BA, Developers, QA, Users, etc.). |
| In Risk Identification | To think through possible risks and ways to mitigate them at the beginning of a project. |

Q16. What reports Accounts Departments will generate (minimum 5 reports)

ANSWER

1. Loan Disbursement Report

Purpose:
To track all the loans that have been approved and disbursed to employees during a specific period.

Contents:

- Employee ID, Name, and Department

- Loan Type and Amount

- Disbursement Date

- Payment Mode (Bank Transfer, Salary Account, etc.)

- Authorized By

Use:
Helps in maintaining financial control and ensuring accurate records of funds released.

2. Loan Repayment Status Report

Purpose:
To monitor the repayment progress of each employee’s loan.

Contents:

- Employee ID, Loan ID

- Total Loan Amount

- EMI Amount and Number of Instalments Paid

- Balance Amount Pending

- Next Deduction Date

Use:
Supports tracking of loan recovery and identifying overdue payments.

3. Outstanding Loan Summary Report

Purpose:
To provide a summary of all active loans and the total outstanding balance organization-wide.

Contents:

- Department-wise and Employee-wise outstanding balance

- Number of active loans

- Total principal vs. total recovered amount

Use:
Gives management a clear financial overview and helps in financial planning.

4. Loan Deduction from Salary Report

Purpose:
To ensure accurate deduction of EMIs from monthly payroll.

Contents:

- Employee ID and Name

- Month and Year

- EMI Amount Deducted

- Deduction Date

- Remarks (if deduction failed or deferred)

Use:
Ensures synchronization between HR payroll and accounts for transparent salary processing.

5. Loan Rejection Report

Purpose:
To analyse the cases where loan requests were rejected and identify patterns or reasons.

Contents:

- Employee ID and Name

- Requested Loan Type and Amount

- Rejection Date

- Reason for Rejection (e.g., ineligibility, credit limit exceeded)

- HR/Accounts Reviewer Name

Use:
Helps in reviewing loan eligibility criteria and improving policy decisions.

Q17. What is the structure of the message/mail communicated from the HR department to the employee in case the Loan is rejected?

ANSWER

Subject: Notification of Loan Application Status – [Loan Reference No: LNS/2025/078]

Dear [Employee Name],

We would like to inform you that your loan application dated [Application Date] for an amount of ₹[Loan Amount] has been reviewed by the HR and Accounts departments.

After careful consideration, we regret to inform you that your loan request has been declined due to the following reason(s):

- [Reason for rejection, e.g., “Not meeting the minimum eligibility criteria” / “Outstanding previous loan balance” / “Insufficient service period”].

We understand this may be disappointing, but we encourage you to reapply in the future once the eligibility conditions are met. You may also contact the HR Support Team at hrsupport@ttscompany.com for any clarification or assistance regarding your loan eligibility.

Thank you for your understanding and continued contribution to TTS Company.

Best Regards,
[HR Officer’s Name]
HR Department
TTS Company Pvt. Ltd.

Q18. What is the structure of the message/mail communicated from the HR department to the employee in case the Loan is approved?

ANSWER

Subject: Congratulations! Your Loan Application Has Been Approved – [Loan Reference No: LNS/2025/079]

Dear [Employee Name],

We are pleased to inform you that your loan application dated [Application Date] for an amount of ₹[Approved Loan Amount] has been approved after a thorough review by the HR and Accounts departments.

Below are the key details of your loan:

- Loan Type: [Personal / Education / Emergency Loan]

- Approved Amount: ₹[Amount]

- Interest Rate: [Rate]% per annum

- Tenure: [Number of Months] months

- EMI Amount: ₹[EMI Value]

- Repayment Start Date: [Date]

The detailed Loan Terms & Conditions and Repayment Schedule are attached for your reference.
Kindly review the documents and confirm your acceptance by replying to this email or through the Employee Loan Portal by [Confirmation Deadline Date].

Upon receiving your confirmation, the loan amount will be disbursed to your salary account, and EMI deductions will commence from the next payroll cycle.

For any further assistance, please contact hrsupport@ttscompany.com or reach out to the HR Department.

We congratulate you on your loan approval and appreciate your continued service with TTS Company.

Best Regards,
[HR Officer’s Name]
HR Department
TTS Company Pvt. Ltd.

Q19. Design a sample report on the Loans applications Received by the accounts department

ANSWER

Q20. Which reporting Tools we will use for generating reports.

ANSWER

1. Basic Reporting Tools

a. Microsoft Excel

- Usage: Creating tabular, pivot, and graphical reports (loan summaries, repayment schedules, etc.).

- Features: Charts, pivot tables, conditional formatting, formulas.

- Best For: Small-scale or department-level reporting.

- Advantage: Easy to use, widely available.

b. Google Sheets

- Usage: Collaborative reporting in real time (especially for HR/Accounts collaboration).

- Features: Real-time updates, charts, data validation, sharing with access control.

- Advantage: Cloud-based; supports multiple users simultaneously.

2. Intermediate / Business Intelligence (BI) Tools

a. Microsoft Power BI

- Usage: Creating interactive dashboards and visual analytics for management.

- Features: Data modeling, DAX functions, drill-down charts, scheduled refresh.

- Advantage: Integrates well with SQL Server, Excel, and cloud data.

b. Tableau

- Usage: Visual analytics and dashboards for deeper insights into loan data (e.g., approval trends, outstanding balances).

- Features: Drag-and-drop interface, storyboards, filters, and data blending.

- Advantage: Highly visual and suitable for management-level reports.

c. Zoho Analytics

- Usage: Cloud-based BI tool for visual dashboards and automated reports.

- Features: AI-based insights, custom dashboards, and scheduled report sharing.

- Advantage: Ideal for SaaS-based companies with online data sources.

3. Enterprise-Level / Integrated Reporting Tools

a. SAP Crystal Reports

- Usage: Generating formatted, pixel-perfect reports directly from enterprise databases.

- Features: SQL connectivity, multi-source data merging, scheduled email reports.

- Advantage: Reliable for financial and accounting reports.

b. Oracle BI Publisher

- Usage: Enterprise-level reporting integrated with Oracle databases or ERP systems.

- Features: Template-based reports, bursting (mass email reporting).

- Advantage: Robust and scalable for large organizations.

c. IBM Cognos Analytics

- Usage: Corporate-level financial and operational reporting.

- Features: AI-assisted reporting, dashboards, and predictive analytics.

- Advantage: Strong for audit-compliant, multi-source financial reports.

4. Developer / Technical Reporting Tools

a. SQL Server Reporting Services (SSRS)

- Usage: Server-based report generation directly from SQL databases.

- Features: Paginated reports, drill-through reports, report scheduling.

- Advantage: Integrates with Microsoft SQL Server; suitable for automated system reports.

b. Jasper Reports / Pentaho

- Usage: Open-source reporting tools for web applications.

- Features: Embeddable reports, PDF/Excel exports, parameterized queries.

- Advantage: Ideal for integration into custom-built applications like the Employee Loan Management System.