## Slide 1: DBS Bank India Limited
Digitalization through DIGIBANK APP - Waterfall Method

## Slide 2: Project Title – Wealth Management Report Generation
Prepared By – Nahidd Anjum Date – 04/08/2025

## Slide 3: Situation
The Bank had difficulty in generating various reports for their wealth clients
For every kind of report, the client had to visit the bank in person
Sales team or operations team used to prepare reports and then print and share the reports with them
This was the real hassle as the clients wanted to view their various reports on the app and do profiling and mutual funds investments online

## Slide 4: Problem
Hassle in doing mutual funds investment and generating real time reports through online app

## Slide 5: Opportunity
Lack of automation and heavy usage of investment transactions and report generations

## Slide 6: Purpose Statement - Goals
Moving from physical reports to complete online generation of reports for clients to view, download reports, do risk profiling and execute mutual funds transactions

## Slide 7: Project Objectives
All investment and transactions related reports generation through banking app
Easy access and user friendly dashboard
Real time purchase and sale of mutual funds
Safe and secure transactions

## Slide 8: Success Criteria
An app where banking transactions and investments are all at one place
Client can see all the mutual funds available and the details about each of them. So that they can compare and choose the right fund for them
Client can select type of report and mention from and to date and generate report real time

## Slide 9: Methods
Worked on Bank app called digibank by DBS India
Re-engineered the key processes
Used Waterfall method for this
Worked with product owner, subject matter experts and found out the business needs and wrote use cases
Key involvement in requirement gathering and data andlysis of HNI portfolios and their investments like PMS, MF, Equity and Fixed Income

## Slide 10: Methods
Requirement gathering and analysis
  Objective – Understand and document all system requirements from stakeholders (clients, bank staff and compliance)
  Key Activities –
    Collect inputs on existing report formats
    Identify user needs for online viewing, downloading, risk profiling and mutual fund execution
    Regulatory and data security requirements
  Deliverables –
    Software Requirements Specification (SRS)\
    Use Case Documentation

## Slide 11: Methods
System Design –
  Objective – Design the architecture and UI/UX of the online platform
  Key activities –
    Database design for storing client reports and transactions
    Define modules – Report generator, Risk profiler, MF transaction engine
    Wireframes and user interface mockups
  Deliverables –
    High level and low level design documents
    ER diagrams, Data Flow Diagrams (DFD)

## Slide 12: Methods
Implementation (Coding)
  Objective – Develop the modules according to the design
  Key activities –
    Backend coding for report generation and transaction APIs
    Frontend development for dashboards and download interfaces
    Integration with mutual fund platform and payment systems
  Deliverables –
    Source code
    Database schema
    API documentation

## Slide 13: Methods
Integration and Testing
  Objective –
    Verify functionality and identify defects
  Key Activities –
    Unit testing for each module
    Integration testing for system flow, report generation – profiling – MF execution
    User Acceptance Testing (UAT) with real users
  Deliverables –
    Test cases and test reports
    Bug reports and resolutions

## Slide 14: Methods
Deployment –
  Objective –
    Move the system to the live environment
  Key Activities –
    Hosting on secure servers
    Data migration from physical to digital formats
    User training sessions and deployment checklist
  Deliverables –
    Production ready system
    Deployment logs and rollback plan

## Slide 15: Methods
Maintenance –
  Objective –
    Ensure smooth operation post launch
  Key Activities –
    Bug fixes and feature enhancements
    Periodic performance checks
    Compliance updates as per financial regulations
  Deliverables –
    Maintenance reports
    Version upgrade documents

## Slide 16: Approaches
Requirement gathering methods used
  Stakeholder Interviews
    What – One-on-one discussions with key stakeholders
    Why – To understand expectations, current pain points and must-have features
    Used with –
      Relationship Managers
      Compliance officers
      IT staff
      Clients (via feedback surveys)
    Sample questions –
      What reports do clients frequently request?
      What challenges do you face with the current physical reporting system?

## Slide 17: Approaches
Workshop and Brainstorming sessions
  What – Collaborative meetings with cross functional teams
  Why – To gather diverse perspectives and validate requirements across departments
  Used for –
    Aligning business, IT and regulatory requirements
    Mapping the ideal client journey from report viewing to mutual fund execution

## Slide 18: Approaches
Document Analysis
  What – Review of existing documentation (physical reports, transaction forms, compliance checklist)
  Why – To extract functional requirements, formatting standards and legal obligations
  Sources –
    Existing report templates
    Mutual fund transaction forms
    Regulatory compliance guidelines (e.g. KYC, AML)

## Slide 19: Approaches
Surveys and Questionnaires
  What – Structured forms sent to clients or employees
  Why – To gather quantitative data on preferences, expectations and feature priorities
  Example Questions –
    How often do you need access to investment reports?
    Would you prefer PDF reports, dashboard views or both?

## Slide 20: Approaches
Observation –
  What – Observing how staff currently prepare and deliver physical reports
  Why – To identify bottlenecks, repetitive tasks and manual processes that can be automated
  Used with –
    Report generation teams
    Customer service teams

## Slide 21: Approaches
Prototyping and Wireframing sessions
  What – Early mockups or clickable prototypes of the online system
  Why – To gather feedback and clarify expectations before full development
  Tools used – Balsamiq, Adobe XD

## Slide 22: Resources
Software tools
  Programming Languages
  Database Systems
  Reporting tools
  Frameworks
  PDF generation and financial data APIs
Hardware
  Server or cloud infrastructure for data storage
  Local development machines like laptops and desktops

## Slide 23: Resources
Human Resources
  Project Manager – Sachin
  Business Analyst – Nahid Anjum
  Solution Architect – Devi Menon
  Technical Lead - Jaideep
  Developers – Bikram, Shefali, Neeraj
  Testers – Kumar Amit

## Slide 24: Resources
Information Resources
  Bank documents about bank
  Sales team for understanding the real pain points of clients
  Operation Team for backend operation work and processes of clients’ requests
  Arranged a few sessions with top regular customers to understand how this app would help them and what problem it resolves for them
  Discussed with compliance Team for understanding compliance and other rules
  Customer account data
  Transaction logs
Testing tools
  Unit test frameworks

## Slide 25: Risks and Dependencies
Risks –
  Compliance risks
  Clients expectations
  On time project delivery
  Budget constraints
  Since it is waterfall approach, each step has to be perfect as per the clients expectations
Dependencies –
  On sales team key managers for their availability
  Operations team involvement
  Budget – 25 lakh and time limit – 1 year for project delivery

## Slide 26: Completed by Appropriate Manager
Project Sponsor – Neelkantan Shroff Project Manager - Sachin