Mock – 4 – Assignment Re-work

User story of shopping from ecommerce.

| User Story no. 1 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| As a customer, I want to browse products by category so that I can easily find items I want to buy. |  |  |
| BV: 500 | CP: 3 |  |
| Acceptance Criteria: - Products are displayed with name, price, and image. - Customers can filter by category and search by keywords. - No irrelevant products are shown in search results. |  |  |

| User Story no. 2 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| As a customer, I want to add products to my shopping cart, update quantities, or remove items, so that I can manage my purchases before checkout. |  |  |
| BV: 50 | CP: 5 |  |
| Acceptance Criteria: - Items can be added, updated, or removed from the cart. - The cart shows total price and quantity. - Cart data is preserved during the session. |  |  |

| User Story no. 3 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| As a customer, I want to checkout securely with payment and delivery details, so that I can complete my purchase and receive confirmation. |  |  |
| BV: 50 | CP: 8 |  |
| Acceptance Criteria: - Payment is processed only after entering valid address and payment information. - Customers receive an order confirmation. - Inventory is updated after successful checkout |  |  |

| User Story no. 4 | Tasks: 3 | Priority: High |
| --- | --- | --- |
| As a customer, I want to add products to my shopping cart so that I can review them before checkout. |  |  |
| BV: 200 | CP: 5 |  |
| Acceptance Criteria: Items are added to the cart and reflect quantity adjustments. |  |  |

| User Story no. 5 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| As a customer, I want to update or remove items in the cart so that I can manage my order. |  |  |
| BV: 50 | CP: 3 |  |
| Acceptance Criteria: Cart updates immediately after changes. |  |  |

| User Story no. 6 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| As a customer, I want to view product details so that I can make informed purchase decisions. |  |  |
| BV: 200 | CP: 5 |  |
| Acceptance Criteria: All the Details, images are reviewed. All the reviews are displayed correctly.. |

| User Story no. 7 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| As a customer, I want to see product availability in stock so that I know if I can purchase it. |  |  |
| BV: 50 | CP: 2 |  |
| Acceptance Criteria: Stock availability is shown clearly. |  |  |

| User Story no. 8 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| As a customer, I want to apply discount codes during checkout so that I can apply them while buying the products. |  |  |
| BV: 100 | CP: 3 |  |
| Acceptance Criteria: All the Discount codes apply to the related products. All the products reflect in the final price after discount. |  |  |

| User Story no. 9 | Tasks: 3 | Priority: High |
| --- | --- | --- |
| As a customer, I want to securely enter my payment information so that I can complete the purchase safely. |  |  |
| BV: 500 | CP: 8 |  |
| Acceptance Criteria: All the Payment gateway process is secure and successful. Notifications from the server is received. |  |  |

| User Story no. 10 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| As a customer, I want to receive order confirmation via email so that I know it was successful. |  |  |
| BV: 100 | CP: 3 |  |
| Acceptance Criteria: Confirmation email is sent without delay. Order Confirmation is sent to the mobile number. |  |  |

| User Story no. 11 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| As a customer, I want to track my order status so that I know when it will be delivered. |  |  |
| BV: 100 | CP: 5 |  |
| Acceptance Criteria: All the Tracking details get updated in real-time. |  |  |

| User Story no. 12 | Tasks: 2 | Priority: Low |
| --- | --- | --- |
| As a customer, I want to view my past orders so that I can reorder items easily. |  |  |
| BV: 20 | CP: 2 |  |
| Acceptance Criteria: Order history is displayed correctly. |  |  |

| User Story no. 13 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| As a customer, I want to rate and review products so that I can share my experience. |  |  |
| BV: 50 | CP: 3 |  |
| Acceptance Criteria: Reviews are saved and shown properly. |  |  |

| User Story no. 14 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| As a customer, I want personalized recommendations so that I can discover new items. |  |  |
| BV: 50 | CP: 2 |  |
| Acceptance Criteria: Recommendations are relevant based on history. All the product suggestion are taken from the relevant search history. |  |  |

| User Story no. 15 | Tasks: 3 | Priority: Medium |
| --- | --- | --- |
| As a customer, I want to save items in a wishlist so that I can purchase them later. |  |  |
| BV: 50 | CP: 3 |  |
| Acceptance Criteria: Wishlist retains selected items reliably. |  |  |

| User Story no. 16 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| As a customer, I want to register and log in so that I can access my profile and orders. |  |  |
| BV: 200 | CP: 5 |  |
| Acceptance Criteria: Registration and login work without issues. |  |  |

| User Story no. 17 | Tasks: 3 | Priority: Medium |
| --- | --- | --- |
| As a customer, I want to reset my password if I forget it so that I can regain access. |  |  |
| BV: 50 | CP: 2 |  |
| Acceptance Criteria: Password reset is completed successfully. Email confirmation is sent before resetting it. |  |  |

| User Story no. 18 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| As a customer, I want to choose shipping options so that I can control delivery times and costs. |  |  |
| BV: 100 | CP: 3 |  |
| Acceptance Criteria: Shipping options are selectable and reflect in checkout. All the options are displayed at checkout page. |  |  |

| User Story no. 19 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| As a customer, I want to view estimated delivery dates so that I can plan accordingly. |  |  |
| BV: 50 | CP: 2 |  |
| Acceptance Criteria: Delivery dates are displayed before checkout. |  |  |

| User Story no. 20 | Tasks: 3 | Priority: High |
| --- | --- | --- |
| As a customer, I want to provide billing and shipping addresses so that I can receive products at my location. |  |  |
| BV: 100 | CP: 5 |  |
| Acceptance Criteria: Addresses are saved and used during checkout. Suggestions are provided based upon different order locations. |  |  |

| User Story no. 21 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| As a customer, I want to receive promotional notifications so that I can take advantage of offers. |  |  |
| BV: 50 | CP: 3 |  |
| Acceptance Criteria: Notifications are sent and accessible. All the offer related coupon codes are also shown on the page. |  |  |

| User Story no. 22 | Tasks: 2 | Priority: Low |
| --- | --- | --- |
| As a customer, I want to share products on social media so that I can recommend items to friends. |  |  |
| BV: 20 | CP: 2 |  |
| Acceptance Criteria: Share options via different networks work without error. |  |  |

| User Story no. 23 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| As a customer, I want to compare products side by side so that I can choose the best one. |  |  |
| BV: 50 | CP: 3 |  |
| Acceptance Criteria: Comparison view loads multiple products. All the realated products suggestions are shown up during the search |  |  |

| User Story no. 24 | Tasks: 2 | Priority: Medium |
| --- | --- | --- |
| As a customer, I want to contact support from the platform so that I can get help when needed. |  |  |
| BV: 50 | CP: 2 |  |
| Acceptance Criteria: Support contact is visible and accessible. Support center operates through mail phone etc. |  |  |

| User Story no. 25 | Tasks: 2 | Priority: High |
| --- | --- | --- |
| As a customer, I want the checkout process to be simple and fast so that I can complete my order without hassle. |  |  |
| BV: 200 | CP: 8 |  |
| Acceptance Criteria: Checkout is streamlined, Error-free Works efficiently with out delays. |  |  |