## Slide 1: Waterfall Model Project Title:- Retail Store Management System.
Prepared By: Aishwarya Khule.
Date: 07-11-2024

## Slide 2: Situation/Problem/Opportunity
Situation:
1. Retail stores manage a range of activities, including ordering inventory, arranging goods, and selling products to customers. These stores rely heavily on a smooth flow of inventory and efficient processes for arranging and selling goods. Currently, many stores use manual or semi-automated methods to handle these operations, requiring significant time and effort. Retailers have to frequently check stock levels, manually reorder products, arrange items in the store based on product type or price, and manage customer billing and payments. This approach is prone to errors, time delays, and inefficiencies that can impact both the store's profitability and customer satisfaction.

## Slide 3: Problem:
1. Inventory Management Inefficiencies: Retailers often lack real-time visibility into stock levels, leading to stockouts or overstocking, both of which can hurt sales and increase costs.
2. Ordering Delays: When inventory is low, retailers may miss out on timely reordering due to manual processes, leading to delays in replenishment and possible lost sales.
3. Arrangement and Organization of Goods: Without an automated system, organizing goods by product type or price is time-consuming and lacks consistency, resulting in a poor shopping experience for customers.
4. Sales and Billing Challenges: The manual billing process is error-prone, slow, and does not always accommodate different payment methods smoothly, which can frustrate customers.
5. Limited Data Accessibility for Decision-Making: Without a centralized system, it is difficult to access sales and inventory data quickly for informed decision-making, limiting the store's ability to optimize operations.

## Slide 4: Opportunity: 1. Automated Inventory Monitoring: The system can continuously track stock levels and trigger automatic reordering when inventory falls below a defined threshold, reducing stockouts and overstock situations. 2. Enhanced Product Arrangement: The system can provide guidelines for organizing goods by product type or price, ensuring a consistent and optimized shopping environment. 3. Efficient Sales Transactions and Billing: An integrated billing system can quickly generate invoices, handle payments (credit cards or cash), and reduce checkout times, improving the customer experience. 4. Data-Driven Decision-Making: By providing real-time data on sales, inventory, and customer preferences, the system enables better-informed decision-making, helping to adjust stock levels, identify popular items, and optimize pricing strategies. 5. Improved Customer Satisfaction: A smoother, faster, and more organized shopping experience can increase customer satisfaction and loyalty, giving the store a competitive edge in the market.

## Slide 5: Purpose Statement (Goals):
The primary purpose of the Retail Store Management System project is to design, develop, and implement a comprehensive software solution that will streamline and automate key operational processes within retail stores. By replacing the current manual or semi-automated methods, this system aims to enhance inventory management, ordering, organization, billing, and sales activities, ultimately improving overall store efficiency, reducing operational costs, and enhancing customer satisfaction.
The system will provide retailers with a robust tool to:
1. Optimize Inventory Management: Track inventory levels in real-time, alert staff when stocks are low, and automatically initiate the reordering process, ensuring the store maintains optimal stock levels to meet customer demand without overstocking or understocking.
2. Streamline Ordering Processes: Automate the ordering of goods based on preset thresholds and business rules, minimizing delays in restocking and reducing the workload for retail staff who currently handle orders manually.

## Slide 6: 3. Improve Product Organization and Store Layout Efficiency: Provide a framework for arranging goods by category, price, or other criteria, helping retailers organize inventory logically to improve the customer shopping experience and facilitate easy stock location for staff. 4. Enhance the Sales and Billing Process: Simplify and speed up the billing process by automating invoice generation and enabling seamless payment options (credit card or cash), which will lead to faster checkouts, reduced wait times, and a more pleasant shopping experience for customers. 5. Provide Data-Driven Insights for Decision-Making: Collect and display real-time data on sales patterns, customer preferences, and inventory turnover, enabling management to make data-driven decisions to optimize pricing, promotions, and stock levels. This data will also help identify high-demand products, seasonal trends, and customer buying behaviors. 6. Boost Customer Satisfaction and Retention: By offering a faster, more organized, and efficient shopping experience, the system will help build customer loyalty, encouraging repeat visits and positive word-of-mouth recommendations.

## Slide 7: Project Objectives: 1. Implement an inventory check system for the retailer to monitor stock availability. 2. Develop an ordering process to automatically place orders when stock is low. 3. Create a structured process for arranging goods by product or by price. 4. Integrate billing functionality for generating sales invoices and accepting payments. 5. Design a system to receive payments via credit card or cash.

## Slide 8: Success Criteria:
  1. Improve inventory management accuracy and reduce stockouts.
  2. Enhanced customer satisfaction through faster service and ease of use, measured by customer feedback post-launch. Improve inventory management accuracy and reduce stockouts.
  3. Decrease the time required for arranging goods and preparing sales invoices.
  4. Reduced operational costs due to automated processes.
  5. Enable real-time access to sales and inventory data for decision-making.

## Slide 9: Methods/Approach:
1. Form a selection committee to define requirements and select the best software solution.
2. Shortlist and select vendors through Request for Proposal (RFP), demonstrations, and reviews.
3. Implement the chosen solution, including user training and support setup.
4. Deploy the system in phases, starting with a pilot test and moving to full implementation.

## Slide 10: Resources:
1. People:
  Project Team: Business analysts, developers, database administrators, network administrators, quality assurance testers.
  Customer support staff, IT administrators.
2. Time:
  Target completion within 18 months, ensuring milestones and deadlines are met.
3. Budget:
The budget will cover:
  Hardware and Infrastructure Costs: Servers, network devices, and cloud services.
  Software and Licensing Fees: Database systems, development tools, testing tools.
  Training Expenses: For both project team members and end-users.
  Budget allocated for hardware, software, training should not exceed 3,00,000 INR.

## Slide 11: Resources:
4. Other
  Licenses for third-party software, data hosting services, security audits, and periodic performance assessments
  Additional expenses for all of the above should not exceed 4,00,000 INR

## Slide 12: Risks and Dependencies: 1. The existing manual processes have been in place for years, and the transition may face resistance. 2. Cost justification is challenging as benefits like ease of use, speed, and data accessibility are hard to quantify but essential for store efficiency. 3. Dependency on suppliers for timely stock delivery and staff training in new processes.

## Slide 13: To Be Completed by Appropriate Manager
Project Sponsor: Mr. XYZ Project Manager: Mrs. ABC