## Slide 1: IQAT Tool
Prepared by:- Graifen Menezes
Date:- 25 March 2025

## Slide 2: Current Situation
All the agents receive Quality audit scores via email once a week from the Quality Team. These audits are for the actioned cases for Utilities account.
These scores are published to the agents so they know what their scores are and what feedbacks to make a note of.
If any rework needed for the feedbacks shared, then agents have to complete the rework within 24 hrs to avoid any escalation
Agents should also be aware of their Quality scores which is part of their performance scorecard

## Slide 3: Problem Statement
Members fail to acknowledge the email or make a note of the feedbacks shared
Missing out to read the feedbacks shared and keep on repeating the same mistake
Unaware of their Quality scores
Chances of getting escalations from customers if rework for the feedback shared is not closed on time
There is knowledge gap if agents do not read the feedback email sent by the auditor
Impacts Team performance and agents individual Quality score
Business at times fails to achieve the agreed Quality scores which is defined and agreed with the client and the stakeholders

## Slide 4: Opportunity
Creating a web portal know as IQAT tool which will help us to understand how many feedbacks have been shared with the agents
This IQAT tool should have an option to acknowledge the feedbacks by the agents once it is shared by the auditor
Team Managers/Supervisors will have a view of how many feedbacks have been shared by the auditor and how many have of them have been acknowledged by the agents
This will also help Team Managers/Supervisors know how many feedbacks have been reworked by the agents
With the feedbacks going to the agents on time, it will help to bridge the process gap
Members will be aware of their individual scores and work towards achieving their Quality scores
This will help business to create hygiene and meet Quality standards as agreed and defined by the clients
Improve Customer satisfaction and give quick resolution

## Slide 5: Purpose Statement
Eliminate manual work for the auditors to send manual feedbacks to the agents via email
Team Manager/Supervisor do not have to chase the agents to get the feedbacks closed
With this tool, Team Manager/Supervisor can export the Quality data on daily basis and understand the below
How many feedbacks have been shared by the auditor on daily basis
What is the Team Quality scores/individual member scores
How many reworks are pending/closed by the agents
If any Quality disputes, that can be raised using this portal and the same will show up on the report as to the number of disputes raised by the agents
Any disputes raised by the agents, the auditor will have an option to check that by exporting the report on daily basis. Post that connect with agents and close on the Quality discussion
Retrieve the data for all feedbacks shared and understand what are the pain areas and share the same with Training team for them to arrange session for the team members

## Slide 6: Project Objectives
Improve Customer satisfaction and reduce the repetitive errors
To ensure all stakeholders and clients have a clear view to Quality scores for the team
Higher Management and clients can always do analysis using this tool to understand how we should always aim in improving customer experience
User friendly tool for the agents to check their Quality scores. This will have one proper view to all the feedbacks and scores
This will help in preparing Quality dashboards and present to the clients every week/month
Agents will have a view to their Quality scores for last 12 months
Looking at the historical data agents can understand how they have been trending with regards to their Quality work
Easy to analyse bottom quartile and connect with them separately or have sessions to guide and coach them to improve their Quality scores
Eliminate the process for the auditors to send manual feedbacks to the agents

## Slide 7: Success Criteria
Meet client scores which is 95% and above which is agreed and defined
Reduce agents errors
Agents would be aware of what their Quality scores are not be dependent on Team Managers or Auditors to know what their Quality scores are
Improve customer satisfaction
Improve client experience
With maintaining good Quality scores, you have chances to get more business if clients are happy with your work
Giving a view of all the queues to the clients with regards to what the Quality scores are for all the businesses that is managed in Capita
Reduce manual work of preparing reports and dashboards
The project is completed with all agreed timeframe and budget

## Slide 8: Waterfall Method
The Waterfall model is a linear and sequential approach where the project progresses through distinct phases. Each phase must be completed before the next begins, and there is typically no overlapping between phases.
Requirement Gathering and Analysis:-
Collect detailed requirements from Quality Team and SME of what all data is included in the Quality sheet.
Document all functional and non-functional requirements.
Define clear acceptance criteria and success factors.
Preparing BRD, FRS and SSD (prepared by technical team) document
Will combine FRS and SSD to form SRS.
Will prepare RTM by referring SRS.
Reviewing it with Project Manager before moving to the next stage
System Design:-
Create system architecture based on requirements.
Prepare system flow diagrams, use case diagrams, and activity diagrams.

## Slide 9: Waterfall Method
Development phase:-
Share all the diagrams (system flow, use case and activity diagrams), BRD, FRD, SSD and SRS documents with Java Developers, Data Base Administrators, System Administrator and Testing Team to start designing the Quality tool
Here BA acts as a mediator between the development team and the stakeholders
BA clarifies the requirements, check if the development is going on right track or not
BA also participates in meetings if need be
Testing:-
In the testing phase, the software is tested as a whole to ensure that it meets the requirements and is free from defects.
Perform unit testing, integration testing, system testing and user acceptance testing (UAT).
Test cases are generated here.
BA works with the testing team to ensure that the solution meets the requirements.

## Slide 10: Waterfall Method
BA facilitate UAT.
BA helps the users to know the functionality of the system and also helps them to use the system.
Deliverable: Testing Report and Bug Fixes
Deployment:-
Once the software has been tested and approved, it is deployed to the production environment.
BA ensures that there is smooth transition from development phase to the production phase.
Implementation:-
This is the final stage of waterfall model.

## Slide 11: Waterfall Method
It involves uploading the live reports on IQAT tool
Check all the required functionalities and verify if everything is working fine in the live environment
Maintenance and support:-
Provide post deployment support for any bug fixes
Keeping performance track of the portal
Looking out for any minor enhancements

## Slide 12: Resources needed for IQAT tool
1 Project Manager
3 Java Developers
2 Database Administrators
2 System Administrators
2 QA Testers
1 Business Analyst
1 Quality Manager
1 Subject Matter Expert

## Slide 13: Timeline, Budget & Other Resources
Timeline
Requirement Gathering and Analysis:- 1 month
System Design:- 1 month
Development:- 2 months
Testing:- 1 month
Deployment and Implementation:- 15 days
Support post deployment:- 1 month
Budget:-
Development cost:- Salaries for BA, Java developers, DB Admins, Testers and Project Managers
Training cost:- Training sessions to train Quality Team and Agents on how to use IQAT tool
Maintenance and Support:- 1–2 months of post-deployment support.
Rough Budget Range:- 20-25 lakhs

## Slide 14: Timeline, Budget & Other Resources
Other Resources:-
Hardware:-
Dedication servers for hosting the application and database
Backup recovery systems
Network:-
High internet speed connections
VPNs for handling client data securely

## Slide 15: Risks & Dependencies
Risks:-
Incomplete or Change Requirement:- If Capita internal stakeholders are not clear or if requirements keeps changing, it will delay the project
Data not uploaded on time on IQAT tool by the Quality Team can delay the reports getting generated which is supposed to sent to clients
Team member/Agents will not be aware of Quality scores if Quality Team fails to upload the feedback on time
Team member/Agents can end up making same errors if Quality Team doesn’t upload the feedback on time
Any customer sensitive data uploaded should be password protected and if not then it can lead to data breach
Technical glitch can delay the completion of the project
If right format data is not used, then the data will not get uploaded on IQAT tool

## Slide 16: Risks & Dependencies
Dependencies:-
To get information or overall stats for Quality report, the Quality team should upload the data on time
Quality Team must be available for requirement gathering, so we get to know how to design the IQAT tool
Servers, networks and environment must be ready before deployment or before the testing phase
Timely approvals are needed from the Management team
Training sessions to be conducted by the Quality Team to all Team members/Agents on how to use IQAT tool
Reports to be extracted by Quality Team and shared with the clients on time for monthly/weekly review meetings

## Slide 17
Thank You 