1. BPM Model

| Element | Details |
| --- | --- |
| Goal | To create an online platform (Web/mobile app) that connects farmers in remote areas with the agriculture product manufactures for direct purchasing or buying |
| Inputs | Requirements from stakeholders ( Peter, Kevin, Ben ) Product Data from companies ( Fertilizers, Seeds, Pesticides ) Internet access |
| Resources | Development Team (APT IT Solutions) Hardware & Software Infrastructure CSR Funding ( 2 crores ) Stakeholder Support |
| Activities | Requirement Gathering Designing UI/UX for user friendliness Development of the application |
| Outputs | A fully functional web/mobile app for agriculture product purchases Product catalog visible for farmers Order and delivery system |
| Value to customer | Easy access to quality agricultural products Reduced dependency on middlemen Timely delivery to remote locations |

2. SWOT Analysis

Strength	            									Weakness

1.The project is well supported 			1. Farmers may have low digital literacy financially and ideologically with long terms		and have low internet connection in villages

2.Stakeholders are directly involved             		also access to smartphones/desktop/laptop

with the voice of actual user	                                        2. Managing the actual product in the

3.Team having a good Technical	                    		 rural area is quite challenging

strength (Ms. Juhi Sr Dev, John -	  	        	3.  Limited stake holder are available in the.

DB Admin, Mike - Network Admin) 			project, border farmer engagement may

4.18 month dedicated time which be required

allows to plan, implement, develop and also      	 4. App may require regional language

in the deployment phase				support to be effective in rural areas

1.Rural agricultural sectors in many                   	1.  Remote areas may lack in internet or

countries  Remain under digitalized. The                    	mobile network, affecting app

project can be pioneer and scaled nationally.            	Performance and usability

2.App can evolve into full fledged agri-              	2. Due to illiteracy, some of farmers may

Service platform (weather updates, crop                   	 not like to proceed with the online

Advisory, soil testing)                                                     	 application or with the fear of scam

3.Data collected from this can offer                     	3. Agricultural products are subject to

insights Into rural demand platform, helping             	strict government regulations and

improve Agricultural policy and business 		licensing

startegy						4. Always should keep an eye on

competitors and improve the business

accordingly

Opportunity										Threats

3. Mr Karthik is trying to do feasibility study on doing this project in Technology (Java), Please help him?

1. HW Requirements

Development and Testing Environment

High-performance systems for developers (8+ GB RAM, SSD, i5/i7 processor or higher)

Test machines with various OS/browser combinations

Mobile devices (Android & iOS) for testing mobile versions

Production Environment (Cloud / On-premise)

Servers (if on-prem): Min 8-core CPU, 32 GB RAM, 1 TB SSD for app hosting and DB

Cloud (recommended): AWS / Azure / GCP instances to scale as needed

Load balancers, app servers, database instances, and backup systems

CDN and caching services (e.g., CloudFront, Redis)

2. Software (SW) Requirements

Backend (Java)

Java 17 or above (LTS version preferred)

Spring Boot (for REST APIs and Microservices architecture)

Maven/Gradle (for dependency management)

JPA/Hibernate (for ORM)

Frontend

Web: React.js or Angular (Modern, responsive UI)

Mobile: React Native / Flutter / Java (Android) and Swift (iOS) options

Suggest using React Native for cross-platform efficiency.

Database

PostgreSQL / MySQL (Relational database for structured data)

Redis (for caching sessions/products)

DevOps & CI/CD

Jenkins / GitHub Actions (CI/CD pipeline)

Docker (containerization)

Kubernetes / ECS (optional for microservices)

Other Tools

Git (Version control)

Jira (Project management & sprint planning)

Figma / Adobe XD (UI/UX design)

Postman (API testing)

3. Trained Resources

APT IT SOLUTIONS already has a competent team. Here's how roles align:

| Role | Team Member | Skill Alignment |
| --- | --- | --- |
| Project Manager | Mr. Vandanam | Project Planning, Execution & Monitoring |
| Java Developers | Juhi, Teyson, Lucie, Tucker, Bravo | Java+ Spring Boot Backend Development |
| Network Admin | Mr. Mike | Server, Firewall, DNS, Cloud Infrastructure |
| DB Admin | Mr. John | DB Setup, Backup, Optimization, queries |
| Testers | Mr. Jason, Ms. Alekya | Manual & Automated Testing ( Web + Mobile ) |
| Business Analyst | Me | Requirement Gathering, Stakeholder alignment |

All required roles are in place — minor upskilling (if any) can be handled through internal training.

4. Budget Considerations

Estimate based on 18 months CSR project. Budget items include:

Human Resource Cost (Internal Cost)

Developers, PM, Testers, Admins (Assume internal team – salaried)

Infrastructure & Software

Cloud hosting (e.g., AWS ~ $300-500/month depending on scale)

Domain, SSL, CDN (~$150/year)

API/Third-party services (e.g., SMS gateway, Payment gateway) – ~$100/month

Licenses (if using paid tools)

Training & Miscellaneous

Training/upskilling for mobile tech or DevOps (~$1000 one-time)

Travel/logistics for stakeholder meetings if any

Rough Estimate (18 Months):

Infrastructure & Tools: ~$10,000 – $15,000

Miscellaneous: ~$2,000

Development costs can be treated as in-kind CSR contribution.

5. Time Frame

Project duration: 18 Months (As per CSR plan)

| Phase | Duration | Key Activities |
| --- | --- | --- |
| Requirement Gathering | 1 Month | Stakeholder interviews, Feature list, SRS |
| Design ( UI/UX + System ) | 1.5 Months | Wireframes, ERD. Tech Architecture |
| Development ( Web + API ) | 5 Months | Backend, Web Frontend |
| Mobile App Development | 3 Months | React Native or Native app |
| Testing ( UAT+QA ) | 2 Months | Functional, Performance, Security Testing |
| Pilot Deployment | 1 Month | Limited Rollout, Farmer Feedback |
| Enhancements | 2 Months | Post – UAT fixes, Scalability, Documentation |
| Final Deployment & Handover | 2.5 Months | Training, Documentation, Support Setup |

4. Mr Karthik must submit Gap Analysis to Mr Henry to convince to initiate this project. What points (compare AS-IS existing process with TO-BE future Process) to showcase in the GAP Analysis

1. Procurement Process

| Criteria | AS-IS Process | T0-BE Process |
| --- | --- | --- |
| Fertilizer, Seed & Pesticide Procurement | Farmers needs to visit the cities and local market to procure products, Limited stocks and option | Farmers can order online via mobile/web app directly from manufacturers. Access to a wide range of products. |
| Availability | Not all products are available in rural/local shops. May require travel to multiple locations.. | Real-time product availability from multiple manufacturers with proper description, quantity, and price.. |
| Effort & Time | High effort and time-consuming due to travel and unavailability.. | Less effort, faster access, 24x7 availability through app. |

2. Communication Between Farmers and Companies

| Criteria | AS-IS Process | T0-BE Process |  |
| --- | --- | --- | --- |
| Interaction | No direct contact between farmers and product manufacturers. Dependent on intermediaries.. | Direct platform-based communication between farmers and companies through chat or support features.. |
| Information Transparency. | Limited knowledge about product origin, quality, or certifications.. | Transparent details on product specifications, reviews, manufacturer info, and certifications. |

3. Order & Delivery Mechanism

| Criteria | AS-IS Process | T0-BE Process |
| --- | --- | --- |
| Order Placement | Manual Buying after physical Inception ( If available ). No guarantee of delivery | Farmers can place online orders, track their shipment, and receive confirmation notifications.. |
| Delivery | Self Managed by farmers, sometime they have to travel long | Delivery to door step of farmers, with the option of delivery tracking |

4. Documentation & Record Keeping

| Criteria | AS-IS Process | TO-BE Process |
| --- | --- | --- |
| Receipts and Records | Manual bills, there is no system to track the purchase | All purchased item will be tracked. Farmers can view history and download invoices also manage returns |
| Data Analysis | Not Possible | Farmers can view the trend of the product demand and reports etc |

5. Accessibility & User Experience

| Criteria | AS-IS Process | TO-BE Process |
| --- | --- | --- |
| Digital Access | Farmers are excluded often due to lack of infrastructure | App will be mobile friendly, available in regional languages with simple Ul to enable access by rural farmers |
| Customer Support | Farmers should take help of Shopkeepers and there is no customer support | Farmers and discuss with the customer support, FAQ and live support to address their queries |

6. Market Reach and Business Growth

| Criteria | AS-IS Process | TO-BE Process |
| --- | --- | --- |
| Manufacture research | Companies will relay on high value business distributors, Limited | Manufactures can now directly reach rural farmers expanding their customer base without middlemen |
| Product Promotion | Physical banner or agents | Companies can Digitally advertise the products and provide offers/Discounts through this platform |

7. Security and Payment

| Criteria | AS-IS Process | TO-BE Process |
| --- | --- | --- |
| Payment | Mostly Cash, No track pr refund policies | Secure online payment via UPI, Net banking, Credit card or debit card with the refund poliicies ( If required ) |
| Security | No Data Protection | Secure authentication, password and no data leakage |

5. Risk Analysis

BA Risk

| BA Risk | BA Risk Description |
| --- | --- |
| Requirement Gathering | Misunderstanding the requirement of any stakeholder due to knowledge gap or language gap |
| Stakeholder Communication Risk | Infrequent or unclear communication with the stakeholders may result in incorrect assumptions |
| Scope Creep | Stakeholder may add more new requirement in the CSR projects which may lead in extension date of project |
| Improper documentation | Improper document may lead to confusion in development and testing |
| Lack of BA Validation | Failed to check with the farmers and technical team can result in a solution that does not meet user needs |
| Time Management | Delay in finalizing the requirement can impact development timelines – especially in traditional development approaches |
| Change Management Risk | Inability to handle changing stakeholder needs effectively |
| User Friendly Oversight | If the application does not feel like user friendly, the application usage would be low for low tech users like farmers |

Process / Project Risk

| Risk | Risk Description |
| --- | --- |
| Timeline | The project should complete within the timeline 18 months, delay in requirement – delay in development and testing |
| Budget | Even though the CSR funded, Improper estimation and unmanaged changes may exceed 2 crores |
| User Adoption Risk | Farmers may face difficulties using digital platform |
| Technical Risk | Integration with 3rd party services may fail or delay ( like payment, SMS etc ) |
| Security Risk | Inadequate data protection may lead to breaches, especially if the payment or personal data is involved |
| Testing/Quality | If testing is not through, bugs may go undetected before go-live |
| Infrastructure | Network usage in rural area may affect usability and reliability of the platform |
| Maintenance Risk | After live, ongoing support or updates may lead to system obsolescence |

6. RACI Matrix

| Tasks | Mr Henry (Sponsor) | Mr Pandu (Fianance Head) | Mr Dooku ( Project Coordinator ) | Peter, Kevin, Ben ( Farmers) | Mr Karthik (Delivery Head) | Mr Vandanam (PM) | Me (BA) | Dev(Team Juhi etc) | QA Team( Jason, Alekya) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Vision and goals | A | C | C | I | C | I | R | I | I |
| Budget Approval and allocation | A | R | C | I | C | I | I | I | I |
| Gathering Requirement | I | I | C | C | I | C | R | I | I |
| Functional & Technical requirement finalization | C | I | C | I | C | R | R | C | I |
| Design (UI,UX | I | I | I | C | I | R | C | R | I |
| Development | I | I | I | I | I | C | C | R | I |
| Testing | I | I | I | I | I | C | C | C | R |
| UAT | C | I | I | R | I | C | R | C | R |
| Go live Decision | A | C | C | I | C | R | C | C | I |
| Post Lauch Support | C | C | C | I | R | R | C | R | R |

7. Business Case Document

1. Summary

Mr. Henry, a successful businessman, aims to empower farmers in remote villages by providing them with easier access to essential agricultural products like fertilizers, seeds, and pesticides. Upon learning about the procurement challenges faced by his childhood friends like Peter, Kevin, and Ben. Mr. Henry decided to initiate a CSR-funded project through his company SOONY, to create a web and mobile application that connects farmers directly with manufacturing companies. The application will help bridge the gap between rural farmers and agricultural manufacturers, enabling smooth procurement and delivery of agricultural products.

The project is awarded to APT IT SOLUTIONS with a budget of ₹2 Crores INR and a timeline of 18 months. It will be implemented under a traditional development model and delivered in phases.

2. Business Objective

Primary Goal:

To build an online agriculture product platform that enables farmers in remote areas to access and purchase fertilizers, seeds, and pesticides directly from manufacturers.

Key Objectives:

Enable direct communication between farmers and suppliers.

Facilitate secure product browsing, ordering, and delivery.

Increase reach for agricultural product manufacturers.

Minimize middlemen and reduce farmer expenses.

Improve agricultural productivity and sustainability.

3. Problem Statement

Farmers in remote villages face challenges in acquiring essential agricultural inputs due to:

Lack of nearby distributors.

Limited transportation infrastructure.

Unawareness about quality brands and products.

Dependency on unreliable local suppliers.

These challenges result in lower productivity and financial burden

4. Proposed Solution

Develop a user-friendly, bilingual (English + regional language) online platform accessible via web and mobile:

For Farmers:

Register/Login securely.

Browse products by category (Fertilizers, Seeds, Pesticides).

View product details, manufacturer info, pricing.

Add to cart, place orders, track delivery.

Provide feedback/reviews.

For Manufacturers:

Register/Login.

Upload and manage product listings.

View orders from farmers.

Dispatch and update delivery status.

Admin Panel:

Approve vendor/farmer registrations.

Monitor transactions and resolve disputes.

Generate analytics reports.

5. Benefits of Project

| Benefits | Description |
| --- | --- |
| Social Impact | Improves livelihoods of farmers in remote areas |
| Economic | Reduce costs and increases availability of agricultural inputs |
| Digital Inclusion | Promotes digital literacy and adoption in rural areas |

6.Key Stakeholders

| Stakeholder | Role |
| --- | --- |
| Mr. Henry | Project Sponser |
| Mr. Pandu | Financial Head, SOONY |
| Mr. Dooku | Project Co-ordinator |
| Peter, Kevin, Ben | Farmers & End Users / Requirement Contributors |
| Mr. Karthik | Delivery Head, APT IT Solutions |
| Mr. Vandanam | Project Manager, APT IT Solutions |
| Ms. Juhi | Senior Java Developer |
| Mr. Teyson | Java Developer |
| Ms. Lucie | Java Developer |
| Mr. Tucker | Java Developer |
| Mr. Bravo | Java Developer |
| Mr. Mike | Network Administrator |
| Mr. John | DB Administrator |
| Mr. Jason, Ms. Alekya | Testers |
| Abhishek Venugopal ( BA ) | Requirement Gathering, Documentation, Stakeholder communication, Scope Definition, Change in requirement handling |

7. Project Scope

In-Scope:

Web and mobile application development.

User roles: Farmers, Manufacturers, Admin.

Multi-language support.

Secure login/authentication.

Product listing, ordering, and delivery tracking.

Notifications (SMS/email/app).

Payment gateway integration.

Out of Scope:

Physical logistics and delivery management.

Offline support (no internet).

Financial loans or subsidies integration (Phase 2 possible).

8. Constraints

Budget: ₹2 Crores INR.

Timeline: 18 Months.

CSR compliance reporting required.

Internet accessibility in rural areas is limited — needs optimization for low bandwidth.

9. Assumptions

Farmers have access to smartphones or digital kiosks.

Agricultural companies are willing to participate and list products.

Government regulations for online sales of agricultural products are followed.

10. Risk and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Low digital literacy | High | Training Session, Tutorials, Simple UI |
| Data Security & Privacy | High | Implement Robust Security Standards (SSL, Encryption) |
| Low adoption by Manufactures | Medium | Offer Onboarding Support and Incentives |
| Connectivity Issue | Medium | Build offline app caching capabilities |

11. Budget Breakdown

| Component | Estimated Cost |
| --- | --- |
| UI/UX Design | 15 Lakhs |
| Web & Mobile Development | 75 Lakhs |
| Testing & QA | 20 Lakhs |
| Infrastructure ( Hosting, Cloud, DB) | 25 Lakhs |
| Training & Support | 10 Lakhs |
| Project Management & Documentation | 10 Lakhs |
| Miscellaneous & Risk Buffer | 45 Lakhs |
| Total | 2 Crore |

12. Timeline ( High Level Milestones )

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Requirement Gathering | 1 Month | BRD, SRS, Stakeholder Sign off |
| Design Phase | 2 Months | Wireframes, Mockups |
| Development Phase | 9 Months | Web & Mobile Application |
| Testing Phase | 3 Months | Functional, Integration, UAT |
| Deployment & Go live | 2 Months | Final Deployment, Training, Documentation |
| Support & Maintenance | 1 Month | Bug Fixes, Handover |

13. Success Criteria

At least 10,000 farmers onboarded in first year.

At least 100 manufacturers actively listing products.

90%+ uptime of the application.

80%+ positive feedback from end users.

Fulfillment of CSR reporting guidelines.

14. Conclusion

The Online Agriculture Products Store project is a transformative CSR initiative that addresses critical issues faced by rural farmers. It aligns with the values of inclusive development and digitization. By connecting manufacturers with farmers directly, this project will reduce procurement hurdles and help improve agricultural output in rural India.

APT IT SOLUTIONS, with its skilled team and structured delivery plan, is well-equipped to successfully execute the project within the defined scope, time, and budget.

8. Four SDLC Methodologies

1. Waterfall Model.

Definition:

The Waterfall model, follows a linear and step-by-step approach to software development. Each phase must be completed before the next begins.

Phases:

Requirement Gathering

System Design

Implementation

Testing

Deployment

Maintenance

Pros:

Clear structure and documentation

Easy to manage due to its rigidity

Works well for well-understood, stable requirements

Cons:

Not flexible to requirement changes

Late discovery of errors

Not suitable for complex or evolving projects

Applicability to the Case Study:

Since farmers are new users and their requirements may evolve, Waterfall is not the ideal choice for this project.

2. RUP - Iterative Model

Definition:

The Iterative model allows development to begin with limited requirements. A core version of the application is built, and then improved iteratively based on feedback.

Pros:

- Faster initial delivery

- Feedback-oriented improvements

- Better risk management

Cons:

- Requires regular involvement of stakeholders

- May cause scope creep

- Rework can be costly if early iterations go wrong

Applicability to the Case Study:

Given that stakeholders like Peter, Kevin, and Ben are helping shape the project, this model is moderately suitable, but still lacks the adaptability of Agile.

3. Spiral - Evolutionary Model

Definition:

This model focuses on building a prototype, showing it to users, gathering feedback, and evolving the product gradually. It’s similar to iterative, but with more focus on user involvement and evolution.

Pros:

- High customer involvement

- Continuous improvement

- Early detection of errors

Cons:

- May result in poorly structured system

- Increased complexity over time

- Requires skilled team for effective iteration

Applicability to the Case Study:

This model could be partially useful, especially for gathering feedback from farmers who are not tech-savvy. But again, it lacks the structured flexibility of Agile.

4. Agile Model

Definition:

The Agile methodology is an adaptive, collaborative, and iterative approach to software development. It focuses on delivering working software in short cycles (Sprints) and adapting to changes quickly.

Principles:

- Customer collaboration over contract negotiation

- Responding to change over following a plan

- Working software over comprehensive documentation

- Individuals and interactions over processes and tools

Pros:

- High flexibility to changes

- Continuous feedback from stakeholders

- Faster time to market with incremental releases

- Better team collaboration and transparency

Cons:

- Requires active user involvement

- Difficult to predict cost and time in some cases

- Needs experienced team and strong project management

Applicability to the Case Study:

Agile is the most suitable methodology for this project because:

- The application is user-facing and must be user-friendly.

- Requirements from stakeholders (farmers) may evolve over time.

- Quick feedback cycles from Peter, Kevin, and Ben will help align development with real-world needs.

- APT IT SOLUTIONS has an experienced team, making Agile implementation feasible.

Conclusion:

Based on the analysis of all four methodologies, I recommend the Agile methodology for this project. It provides the required flexibility, encourages continuous stakeholder involvement, and supports rapid and iterative delivery – all of which are crucial for building an effective, user-friendly agriculture product store for farmers in remote areas.

10. Write down the differences between Waterfall Model and V-Model.

| Aspect | Waterfall Model | V Model |
| --- | --- | --- |
| Definition | This is a linear and sequential flow of software development model where each phase gets completed to start new phase | It is an extension of waterfall model, where each development stage has a corresponding testing phase |
| Process Flow | The process flow is linear, downward flow like a water | The process is a V-shape where the left side is development and right side will be testing |
| Testing | Testing is done only after the development phase is completed | Each development stage has the corresponding testing phase |
| Feedback Mechanism | Late feedback, due to which the issues are identified at the end. It is costly to fix it | Early feedback will be shared by testing which is considered from the beginning |
| Flexibility to Change | One phase is completed. It will be hard to go back and make changes | Early detection of issue will be found and it will be easy to change, but not the mid phase changes |
| Requirement Stability | Suitable on when the requirements are very well understood and fixed | Also best for the requirement are very well understood but allows a clear validation |
| Customer involvement | Customer is involved at the beginning and at the end of the product delivery | Customer involvement is similar, however, the testing part would get earlier insights |
| Risk Handling | High Risk, especially if the major defects are found in later stages | Lower risk, as the defects can be identified at each validation phase |
| Use case | Best suitable for short terms projects with the clear requirements | Best for projects with high focus on testing and reliability ( eg:- critical, applications ) |

11. As a BA, state your reason for choosing one model for this project?

Evolving the requirement

- The initial problem for the lack of fertilizers, seeds, pesticides etc is cleared, still the farmers would be having a problem to understand the system behaviour, UI, features.

- Agile allows to gather a feedback and early and continuously from stakeholder like peter, kevin, ben and other framers to improve the system

Early and Continuous Stakeholder Involvement

Continuous involvement of stakeholder would be additional help to understand the requirement or if there is any change request, this model would be suitable, it will accept the change requests at early stage

Ability to prioritize the features

Agile helps in building high-priority and high-value features first, such as product browsing and ordering. Other features can be added and refined in subsequent sprints based on feedback and usage patterns.

Flexibility in Changes

- Farmers or the SOONY committee may come up with new ideas or changes mid-way (e.g., adding language preferences, chatbot support, or offline ordering support).

- Agile allows the team to accommodate changes easily between sprints without delaying the entire project.

Faster Time to Market (Incremental Delivery)

- Agile enables the team to release working versions of the application early, even if the full system isn’t ready.

- For example, we could first release a web version focused on fertilizers, followed by seeds and pesticides modules, and then a mobile app.

- This helps farmers benefit from the system sooner and also gives us real user feedback.

Storng Team support

The team structure at APT IT SOLUTIONS is ideal for Agile:

- A mix of senior and junior developers

- Dedicated testers

- Network and DB Admins

- Active project manager and BA

Agile encourages cross-functional collaboration, daily standups, sprint reviews, and retrospectives, which this team can easily support.

Risk Management

- Agile follows early testing phase, in which the risk is clearly identified in early phase rather than waiting till the end.

- This is important for a user group like farmers who may face challenges in adopting a new system—Agile gives room to adjust and improve usability features.

Conclusion

Agile will help us develop a user-friendly, scalable, and sustainable agriculture product store that evolves with the needs of its users. Given the social impact and user diversity, Agile is the right approach to build this platform effectively.

12. Gantt Chart:-

Random Gantt Chat

1.0 RG and RA

| ID | Activity | V-Model Side | Duration | Timeframe ( Months ) | Key Resources |
| --- | --- | --- | --- | --- | --- |
| 1.0 | Verification |  |  | 1-6 |  |
| 1.1 | RG ( Requirement Gathering ) | Verification | 1.5 months | 1.0-2.5 | BA, PM, Stakeholders ( Peter, kevin and ben ) |
| 1.2 | RA ( Requirement Analysis ) | Verification | 1.5 months | 2.5-4.0 | BA, PM |
| 1.3 | Design ( High/Low-Level ) | Verification | 2.0 months | 4.0-6.0 | Java Developers, DB Admin, NW Admin, PM |

2.0 Development & Incremental V/V

| 2.1 | D1 | Development | 2.0 months | 6.0-8.0 | Java Developers, DB admin |
| --- | --- | --- | --- | --- | --- |
| 2.2 | T1 | Validation | 1.0 month | 8.0-9.0 | Testers,BA, Developers |
| 2.3 | D2 | Development | 2.0 months | 9.0-11.0 | Java Developers, DB admin |
| 2.4 | T2 | Validation | 1.0 month | 11.0-12.0 | Testers, BA, Developers |
| 2.5 | D3 | Development | 2.0 months | 12.0-14.0 | Java Developers, DB Admin |
| 2.6 | T3 | Validation | 1.0 month | 14.0-15.0 | Testers, BA, Developers |
| 2.7 | D4 | Development | 1.0 months | 15.0-16.0 | Java Developers, DB Admin |
| 2.8 | T4 | Validation | 1.0 month | 16.0-17.0 | Testers, BA, Developers |

3.0 Final Validation & Deployment

| 3.1 | UAT | Final Validation | 0.5 month | 17.0-17.5 | Stakerholders,BA, Testers, PM |
| --- | --- | --- | --- | --- | --- |
| 3.2 | Deployment & Closure | Post Validation | 0.5 month | 17.5-18.0 | NW Admin, DB Admin, PM |

13. Explain the difference between Fixed Bid and Billing projects

| Feature | Fixed Bid | Billing (Time & Material) |
| --- | --- | --- |
| Pricing | Fixed total cost | Based on hours/resources used |
| Scope | Must be well-defined upfront | Can be flexible or evolving |
| Risk (Cost Overruns) | On the vendor/service provider | On the client |
| Change Requests | Usually require contract updates | Easier to accommodate |
| Budget Predictability | High (for the client) | Variable |
| Flexibility | Low | High |

14. Preparer Timesheets of a BA in various stages of SDLC

a. Design Phase Timesheet of a BA

| Date | Hours | Activity | Description | Deliverables |
| --- | --- | --- | --- | --- |
| Day 1-3 | 24 hrs | Requirement Elicitation | Conducted Stakeholder meeting with Henry, peter, ben, kevin and other committee members to gather high level requirements | Meeting Minutes, Requirement Notes |
| Day 4-6 | 24 hrs | Requirement Analysis | Analysed gathered data, catagorized functional and non functional requirements | Requirement Specification Draft |
| Day 7-6 | 24 hrs | Use Case Modeling | Created uses cases for product browising, cart, communication between farmer & Company, ordering etc | Use Case Diagram |
| Day 10-12 | 24 hrs | Preparing BRD | Document the business requirement with the clear objective and goal | BRD |
| Day 13-15 | 24 hrs | Preparing SRS | Convert the BRD into system requirement document | SRS |
| Day 16 | 8 hrs | Review Meetings | Conducted review meeting with the stakeholders to finalize SRS and BRD | Sign off documents |

b. Development Phase Timesheet of a BA

| Date | Hours | Activity | Description | Deliverables |
| --- | --- | --- | --- | --- |
| Week 1 | 16 hrs | Clarification to Dev Team | Supported Java Developers in understanding use cases and business logic | Clarification Mails, Notes |
| Week 2 | 12 hrs | Grooming Sessions | Participated in grooming session and sprint planning | Sprint Backlog |
| Week 3 | 8 hrs | Change Requests | Captured any change requests from stakeholders and analysed the impact | CR Document |
| Week 4 | 4 hrs | Documentation Update | Updated use cases and SRS if there were any approved changes | Revised SRS |

c. Testing Phase Timesheet of a BA

| Date | Hours | Activity | Description | Deliverables |
| --- | --- | --- | --- | --- |
| Week 1 | 10 hrs | Test cases review | Worked with testers to review functional test cases | Reviewed test case doc |
| Week 2 | 10 hrs | Requirement Traceability Matrix | Created RTM to ensure all requirements are covered in testing | RTM Document |
| Week 3 | 8 hrs | Defect Triage | Participated in defect analysis, clarified expect behaviour | Defect logs |
| Week 4 | 8 hrs | Clarification Support | Clarified requirement related doubts from testers | E-mail logs |

UAT Timesheet of a BA

| Day | Activity Description | Stakeholder Involved | Time Spent | Remarks |
| --- | --- | --- | --- | --- |
| Monday | Draft UAT Strategy plan | QA, PM | 3 hrs | Defined UAT Scope, Objectives & Environment setup |
| Tuesday | Prepare UAT test cases | Farmers ( Peter, Kevin, Ben ), QA | 5 hrs | Created user focused test cases |
| Wednesday | Conduct UAT test cases | SME’s ( Farmers ) | 4 hrs | Explained features to end – users |
| Thursday | Monitor UAT Execution | Users, QA | 6 hrs | Assisted in execution and defect logging |
| Friday | Issue Resolution Corordination | QA, Developers | 4 hrs | Ensured bugs reported were resolved timely |
| Saturday | Prepare UAT sign off document | Project Team | 2 hrs | UAT approved by farmers and stakeholders |

Deployment and Implementation Timesheet of a BA

| Day | Activity Description | Stakeholder involved | Time Spent | Remarks |
| --- | --- | --- | --- | --- |
| Monday | Final Go live Checklist review | Dev, QA, PM | 3 hrs | Reviewed all go live artifacts |
| Tuesday | Coordinate Production deployment | Dev, Network, DB admins | 5 hrs | Monitored Deployment activities |
| Wednesday | Post-Go- Live Sanity Testing | QA, BA | 4 hrs | Validated system health post deployment |
| Thursday | Conduct End-User Training | Farmers | 6 hrs | Training sessions in local language |
| Friday | Feedback Collection | Farmers, Committee | 3 hrs | Collected Initial reactions from users |
| Saturday | Implementation Closure & Report | PM, Stakeholders | 2 hrs | Compiled and submitted closure document |