# Document 1: Definition of Done

The following checklist defines the Definition of Done (DoD) for each user story in the SMART MIS Reporting Framework project:

▪ Produced code for presumed functionalities
▪ Assumptions of User Story met
▪ Project builds without errors
▪ Unit tests written and passing
▪ Project deployed on the test environment identical to production platform
▪ Tests on devices/browsers listed in the project assumptions passed
▪ Feature ok-ed by UX designer
▪ QA performed & issues resolved
▪ Feature is tested against acceptance criteria
▪ Feature ok-ed by Product Owner
▪ Refactoring completed
▪ Any configuration or build changes documented
▪ Documentation updated
▪ Peer Code Review performed

# Document 2: Product Vision

Scrum Project Name: SMART MIS Reporting Framework

Venue: Online (Broadridge Financial Solution)

Date: [07/08/2025, Start time: [5:00 PM], End time: [7:00 PM], Duration: 2 hours

Client: [NTT Finance]

Stakeholder list:
- Mr. Shamsher
- Mr. Zoraawar
- Mr. Prabhjot
- Business Analysts
- Technical Leads

Scrum Team:
Scrum Master: Mr.Karim Lala
Product Owner: Amandeep Singh
Scrum Developers: Dev 1 to Dev 5

## Vision

To create a centralized, SMART-based MIS reporting framework that provides real-time, accurate, and actionable reports to executive and department stakeholders.

## Target Group

Market Segment: Enterprises and growing SMEs with scattered data systems.
Target Users: Business heads, finance managers, HR, and operations leaders.

## Needs

Problem: Current MIS systems are inefficient and manual.
Benefit: Reduce turnaround time and provide real-time insights for strategic decisions.

## Product

Product: Web-based MIS Dashboard & Reporting System.
Special: Customizable templates, role-based access, KPI tracking.
Feasibility: Technically feasible using BI tools like Power BI/Tableau.

## Value

Benefit: Enables faster decisions and standardizes reporting.
Business Goal: Enhance operational transparency and agility.
Business Model: Project-based implementation with optional support service subscription.

# Document 3: User Stories

User story No: US001

Tasks: Gather MIS report requirements from Finance and HR departments

Priority: High

Value statement:

As a finance manager, I want to access daily cash flow and budget variance reports so that I can track financial performance effectively.

BV: 8   CP: 5

Acceptance criteria:

- The report loads within 5 seconds
- Data matches ERP system
- Accessible via role-based login
- Exportable to Excel/PDF

User story No: US002

Tasks: Build dashboard to display HR attrition trends

Priority: Medium

Value statement:

As an HR manager, I want to view attrition rate trends so that I can plan better retention strategies.

BV: 7   CP: 4

Acceptance criteria:

- Monthly trend for 12 months visible
- Filter by department and location
- HR login secured by role

# Document 4: Agile Product Owner Experience

As the Product Owner for the SMART MIS Reporting Framework, I was responsible for defining the product vision based on market and enterprise analysis. I analyzed reporting gaps in the client's business and identified key user groups across departments.

I created epics and decomposed them into user stories aligned with ROI and urgency. I conducted stakeholder interviews, prioritized backlog items, participated in sprint planning and reviews, and ensured continuous delivery of business value.

I regularly reviewed sprint progress, reprioritized as needed, and worked with the Scrum Master and team to remove blockers. My active involvement in sprint retrospectives and backlog refinement ensured alignment with the evolving client needs.

This project strengthened my understanding of Agile PO responsibilities like stakeholder management, roadmap planning, and iterative delivery of high-value features.

# Document 5: Product and Sprint Backlog

## Product Backlog

| User Story ID | User Story | Tasks | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| US001 | Finance Report Dashboard | Requirement Gathering | High | 8 | 5 | 1 |
| US002 | HR Attrition Trends | Dashboard Creation | Medium | 7 | 4 | 2 |

## Sprint Backlog

| User Story ID | User Story | Tasks | Owner | Status | Effort |
| --- | --- | --- | --- | --- | --- |
| US001 | Finance Report Dashboard | Data Collection,UI Design | Dev 1 | In Progress | 8 Hrs |
| US002 | HR Attrition Trends | Graph Setup, Filter Logiv | Dev 2 | To Do | 6 hrs |

## Product Burndown

## Sprint Burndown (Sprint 1)

# Document 6: Sprint Meetings

## Meeting Type 1: Sprint Planning

Date: [09/08/2025]    Time: 10:00 AM
Location: Online
Prepared By: PO
Attendees: Scrum Team, Stakeholders

Agenda Topics:
- Backlog prioritization
- Capacity planning
- Sprint goals

Observers: Client Reps
Resources: JIRA, Confluence
Special Notes: Emphasize SMART goals

## Meeting Type 2: Sprint Review

Date: [22/08/2025]    Time: 3:00 PM
Location: Zoom
Prepared By: Scrum Master
Attendees: Team + Client

Sprint Status: Completed
Things to Demo: Finance dashboard
Quick Updates: Minor UI fixes
What’s Next: HR reports

## Meeting Type 3: Sprint Retrospective

Date: [23/08/2025]    Time: 4:00 PM
Location: Teams
Prepared By: Scrum Master
Attendees: Scrum Team

What went well: Stakeholder feedback was positive
What didn’t go well: Delayed data access
Questions: How to pre-load next sprint data?

## Meeting Type 4: Daily Stand-Up

Week: 1 (01-08-2025 to 07-08-2025)

Sample Table Format:
Developer 1:
  - Yesterday: UI wireframes
  - Today: Start API integration
  - Blocker: None