Document 1: Definition of Done (DoD)

Definition of Done (DoD) Checklist for Genesis Enhancement Project:

Code developed for renewal endorsements and cashier modules.

- Assumptions in user stories are satisfied.

- Application builds without errors.

- Unit tests written and passed for all new modules.

- Deployed to test environment that mirrors production.

- Tested on all required platforms (browsers/devices).

- UX validated and approved.

- QA tested and bugs resolved.

- Meets acceptance criteria defined in user stories.

- Product Owner has approved features.

- Refactoring (if needed) completed.

- All configuration changes documented.

- Related user manuals/help guides updated.

- Peer code review completed and feedback incorporated.

Document 2: Product Vision

Scrum Project Name: Genesis Enhancement – Tata AIG

Venue: Tata AIG Office, Mumbai

Date: June 8, 2025

Start–End Time: 10 AM – 1 PM

Client: Tata AIG General Insurance

Stakeholders:

Operations Team

IT Department

Product Management

BA & QA teams

Scrum Team:

Scrum Master: Assigned from Agile Coach team

Product Owner: Operations Head (Internal)

Scrum Developers: 5 developers from Genesis team

Vision:

To create a seamless, efficient Genesis application where local operations independently handle renewals and cashiering, reducing dependencies and improving turnaround time.

Target Group:

Local operations teams across Tata AIG branches.

Market Segment:

Insurance – Operational Efficiency & Customer Service.

Needs:

Solve inefficiency in centralized task processing.

Provide direct access to streamline operations.

Faster customer resolutions and lower turnaround time.

Product:

Enhanced Genesis application with added modules for local endorsements and cashiering.

It is feasible due to internal development team and structured Agile sprints.

Value to Company:

30% faster turnaround

Reduced dependency on central teams

Improved customer satisfaction

Increased internal team productivity

Document 3: User Stories

User Story No.: US-01

Tasks:

Design UI for renewal endorsement module

Implement backend logic for endorsements

Integrate with policy database

Conduct unit and integration testing

Review with stakeholders

Priority: High

Value Statement:

As a local operations staff,

I want to process renewal endorsements directly in Genesis,

so that I can serve customers faster without depending on the central team.

BV (Business Value): 9

CP (Complexity Points): 3

Acceptance Criteria:

Endorsement option is visible on the local ops dashboard

Users can complete renewal within the app without escalation

Audit logs are generated for every action

Validation and error messages are shown clearly

Feature works across required devices and browsers

Successfully reviewed and signed off by QA and PO

User Story No.: US-02

Tasks:

Build cashier access UI

Enable transaction tracking and reporting

Implement permissions based on user role

Conduct UAT with branch ops

Deploy and monitor usage

Priority: High

Value Statement:

As a local cashier team member,

I want to manage cashier transactions within Genesis,

so that I can perform daily operations efficiently without delays.

BV (Business Value): 8

CP (Complexity Points): 4

Acceptance Criteria:

Cashier menu accessible post-login

All payment types are available for processing

Records are stored securely and reportable

Role-based access control is functional

System works without downtime during pilot rollout

Positive feedback received in UAT

Document 4: Agile PO Experience

As the Product Owner in the Genesis Enhancement Project at Tata AIG, I was responsible for shaping the product vision and ensuring the developed features aligned with stakeholder expectations and business goals

Responsibilities Handled:

1. Market Analysis:

Identified inefficiencies in the centralized operations model.

Assessed internal demand for decentralization of renewal and cashier processes.

Compared with best practices from industry peers to validate approach.

2. Enterprise Analysis:

Conducted detailed analysis of how delays were impacting customer satisfaction and productivity.

Evaluated feasibility of local team enablement using existing infrastructure.

3. Product Vision & Roadmap:

Defined a clear product vision to reduce dependency on central teams.

Created a roadmap for phased delivery:

Sprint 1: Renewal Endorsement

Sprint 2: Cashier Function

Sprint 3: System optimization and feedback implementation

4. Managing Product Features:

- Prioritized epics and stories based on ROI and urgency.

- Balanced stakeholder needs with technical feasibility and sprint capacity.

5. Managing Product Backlog:

- Maintained a live product backlog with updated stories.

- Reprioritized based on feedback and sprint reviews.

- Conducted backlog grooming with Scrum Master and team.

6. Iteration & Sprint Progress:

- Reviewed sprint goals and ensured alignment with business outcomes.

- Participated in all agile ceremonies—planning, reviews, retrospectives, and stand-ups.

- Acted quickly to reassign tasks or revise scope as needed during each sprint.

Document 5: Product and Sprint Backlog, and Burndown Charts

Product Backlog

User Story ID: US-01

User Story: Renewal Endorsement Access for Local Ops

Tasks: Requirement gathering, UI development, backend logic, testing

Priority: High

BV (Business Value): 9

CP (Complexity Points): 3

Sprint: Sprint 1

User Story ID: US-02

User Story: Cashier Access Module

Tasks: UI design, transaction logic, access control, UAT

Priority: High

BV: 8

CP: 4

Sprint: Sprint 2

User Story ID: US-03

User Story: Role-Based Access Control

Tasks: Define permissions, integrate with existing modules

Priority: Medium

BV: 7

CP: 2

Sprint: Sprint 3

User Story ID: US-04

User Story: Dashboard for Activity Monitoring

Tasks: Design dashboard, integrate reporting tools

Priority: Medium

BV: 6

CP: 3

Sprint: Sprint 3

User Story ID: US-05

User Story: Training Documentation & Help Guides

Tasks: Prepare manuals, conduct sessions

Priority: Medium

BV: 6

CP: 2

Sprint: Sprint 3

Sprint Backlog – Sprint 1

User Story ID: US-01

Story: Renewal Endorsement Access

Tasks: UI development, backend logic, testing, UAT

Owner: Anjali

Status: Completed

Estimated Effort: 15 hours

User Story ID: US-03 (partial)

Story: Role-Based Access Control

Tasks: Permissions design

Owner: Rohit

Status: In Progress

Estimated Effort: 8 hours

Sprint Backlog – Sprint 2

User Story ID: US-02

Story: Cashier Access Module

Tasks: UI, business logic, validations, testing, UAT

Owner: Priya

Status: In Progress

Estimated Effort: 20 hours

User Story ID: US-03 (continued)

Story: Complete Role-Based Access Control

Tasks: Integration and testing

Owner: Rohit

Status: Planned

Estimated Effort: 8 hours

Product Burndown Chart

The product burndown chart visually tracked the total story points across all three sprints.

Total Story Points (BV): 36

Sprint 1 Completion: 12 points

Sprint 2 Target: 12 points

Sprint 3 Target: 12 points

Sprint Burndown Chart – Sprint 1

Sprint 1 was planned for 2 weeks with a total estimated effort of 15 hours.

Day 1–3: UI development – 5 hours completed

Day 4–7: Backend and integration – 6 hours completed

Day 8–10: Testing, UAT, and bug fixes – 4 hours completed

Remaining Hours at End of Sprint: 0

The sprint burndown chart showed smooth progress, with no major delays or blockers. Team velocity matched the estimated effort, and sprint goals were completed successfully.

Document 6: Sprint Meetings

Meeting Type 1: Sprint Planning Meeting

Date: 10 June 2025

Time: 11:00 AM – 1:00 PM

Location: Tata AIG Office, Mumbai (Genesis Project Room)

Prepared By: Vidyashree

Attendees:

Product Owner (Vidyashree)

Scrum Master

Genesis Development Team (5 Developers)

QA Representative

Agenda Topics:

Overview of Sprint 1 goals

Prioritization of backlog items

Estimation of user stories (Story Points & Hours)

Assignment of tasks and owners

Topic Presenter & Time Allotted:

Sprint Goals – PO – 20 mins

Backlog Review – Scrum Master – 30 mins

Estimation Discussion – Dev Team – 30 mins

Task Assignments – Scrum Master – 30 mins

Final Q&A – 10 mins

Other Information:

Observers: None

Resources: Agile board (Jira), updated backlog sheet

Special Notes: Highlighted US-01 as high priority and critical for local endorsement access.

Meeting Type 2: Sprint Review Meeting

Date: 24 June 2025

Time: 4:00 PM – 5:00 PM

Location: Microsoft Teams (Online)

Prepared By: Vidyashree

Attendees:

Product Owner

Scrum Team

QA Team

Stakeholders from Operations

Sprint Status:

US-01 (Renewal Endorsement) successfully completed and demonstrated

US-03 partially completed

Things to Demo:

End-to-end endorsement flow on Genesis

Access control validation and UI screens

Quick Updates:

No critical bugs reported

Minor UI tweaks suggested

What’s Next:

Begin Sprint 2 with US-02 (Cashier Module)

Complete pending US-03 integration

Meeting Type 3: Sprint Retrospective Meeting

Date: 25 June 2025

Time: 10:00 AM – 11:00 AM

Location: Genesis Project Room

Prepared By: Scrum Master

Attendees: Full Scrum Team & QA

Agenda:

Discuss what went well, what didn’t, and how to improve

What Went Well:

Team collaboration was strong

PO and Devs aligned closely

Stories completed within time

What Didn’t Go Well:

Minor delay in backend integration

Confusion in one acceptance criteria

Questions:

How to improve clarity of requirements in next sprint?

Should we involve QA earlier in story grooming?

Reference: Jira sprint reports, team notes

Meeting Type 4: Daily Stand-up Meeting

Week: 10 June 2025 – 16 June 2025

Mode: Microsoft Teams (Daily at 10:00 AM)

Developer 1

Yesterday, I completed the UI design for the endorsement module.

Today, I will begin integrating the backend logic with the user interface.

My blocker is that I am waiting for the updated database schema to proceed.

Developer 2

Yesterday, I started writing unit test cases for the newly developed features.

Today, I will continue testing and begin logging bugs if found.

I have no blockers currently.

Developer 3

Yesterday, I reviewed the initial API integration with the backend team.

Today, I will sync with the QA team and prepare for the sprint demo.

My blocker is that I still need access to the staging environment for testing.