Document 1

Definition of Done (DoD)

Project Title: Financial System Enhancements – Dividends & Capital Events
Framework: Agile / Scrum
Based on: Agile Extension to the BABOK® Guide v2

Definition of Done – User Story Level

A user story is considered "done" when all of the following criteria have been met:

🔹 Functional & Acceptance Criteria

- All acceptance criteria for the user story are met

- The functionality aligns with country-specific rules and SOPs

- Feature behavior is verified with actual user inputs and data

🔹 Code Quality & Development

- Code is written for all intended features and edge cases

- The story builds without errors or warnings

- Unit tests are written and all pass successfully

- Refactoring (if any) is completed

🔹 Testing & QA

- Deployed to test/staging environment (matching production setup)

- Passed all QA testing, including:

  - Functional testing

  - Validation rule testing

  - Error message pop-up testing

  - Cross-browser or device-specific testing (if UI is affected)

- Peer Code Review performed

- No critical or major defects remain unresolved

🔹 UX / UI (if applicable)

- UI/UX changes reviewed and approved by UX Designer (if affected)

- Consistency and usability verified

🔹 Product Ownership

- User story demonstrated to Product Owner during sprint review

- Product Owner formally accepts the user story

🔹 Documentation & Communication

- All changes documented (e.g., logic, validations, config files)

- Any relevant SOPs or user guides updated

- Configuration or environment changes noted in release plan

Definition of Done – Sprint Level

A Sprint is considered "done" when:

- All committed user stories meet their individual Definition of Done

- Sprint review held with stakeholders

- Feedback from the review is recorded and added to the backlog (if applicable)

- Sprint retrospective conducted with team participation

- Sprint burndown and performance metrics updated

Definition of Done – Release Level

A Release is considered "done" when:

- All included sprints are complete and tested end-to-end

- UAT (User Acceptance Testing) is signed off by key stakeholders

- No open high-severity defects remain

- Rollback plan is documented

- Production deployment steps tested in pre-prod

- All documentation (tech, user, SOP) finalized

- Training completed (if needed)

- Support handover done to operations or production support team