LIVE PROJECT IDENTIFICATION -1

WATERFALL MODEL

PROJECT TITLE – FSPM -FIRST SOURCE

PROVIDER MANAGEMENT

PREPARED BY -SANGEETHA. A

DATE- 01-10-2025

SITUATION –

A large healthcare network is struggling to efficiently manage its

relationships with external providers—such as diagnostic labs,

specialist consultants, home care agencies, and therapy centres.

The current system relies on fragmented spreadsheets, emails, and

outdated portals, leading to delays in referrals, compliance issues, and

poor visibility into provider performance.

PROBLEM –

- A multi-specialty healthcare organization is rapidly expanding

across     regions, partnering with hundreds of external providers

—specialists, diagnostic labs, rehabilitation centres, and home care

services. Each department manages provider relationships

independently using spreadsheets, emails, and legacy systems.

- This results in inconsistent data, delayed referrals, and compliance risks.

The organization recently failed a regulatory audit due to missing

provider credentials and expired licenses. Leadership mandates

the creation of a centralized digital solution to streamline provider

management and ensure compliance.

OPPORTUNITY - As a Business Analyst, you have the opportunity to lead the

development of a centralized, intelligent provider management website

FIRST SOURCE PROVIDER MANAGEMENT TOOL that

transforms how healthcare organizations manage external providers. By

replacing fragmented systems and manual workflows with a unified digital

platform.

PURPOSE STATEMENT –

The purpose statement of the FSPM application is to provide financial

transactions of the providers with advanced methods, monitoring the details of

the service and solutions to enhance financial integrity, mitigate risks, and

ensure regulatory compliances. Enabling regulatory compliance, and safeguard

the integrity of the global financial system.

PROJECT OBJECTIVES -

- Centralized provider Information – Centralised provider information is

needed to check the information of the provider to get the payment and to

move the claim further for the approval.

- Automatic on Boarding and Credentialing – checking the provider

information and practitioner information with automated workflows for

verifying the licenses, certifications, locations.

- Integrate Provider Payment Management

Design a secure module to track provider contracts, service rates,

payment schedules, and transaction history, ensuring timely and

accurate compensation.

- Facilitate Scalable Growth

Build the tool to support future expansion, including onboarding new

provider types, adding geographic regions, and adapting to evolving

payment models.

SUCCESS CRITERIA -

- Provider Data Accuracy

- Automated onboarding flow

- Payment processing Reliability

- System Integration success

- Compliance and Audit

MTHODS/APPROACH -

WATERFALL MODEL -It is a most common and classic model which is used to understand and use it in a simple way. Each phase, must be completed in its entirely before the next phase begins.

REQUIREMENTS GATHERING -

Conduct the stakeholder analysis and workshops, JAD, Brainstorming

using elicitation techniques

Preparation of BRD, create FRS

REQUIREMENT ANALYSIS-

Connecting with technical team, DB team and preparing the SRS, RTM

DESIGNING

Translate requirements into system architecture and UI/UX designs.

- UML diagrams, Wireframes and mock-ups, Data Flow Diagrams (DFD)

DEVELOPMENT -

Build the tool in modular sequence: onboarding → GIS → payments → referrals → compliance.

Developers implement features based on design specs.

TESTING-

Validate system functionality, data accuracy, and user experience.

Prepare test cases for each module.

Conduct system testing, integration testing, and UAT.

Log and resolve defects.

RESOURCES -

PEOPLE - Skilled developed with the updates with recent technologies

for the compliance and risk management platforms. Skilled UI/UX

designers to design them. They should have knowledge in the Healthcare

Domain.

TIME– Time is the application will be developed by the business heads

therefore, there will be continuous deliverables after one phase in terms

of software in the time period of 2 to 4 weeks and looks if there are any

CR happening in the middle of the development phase.

BUDGET – This application relies on the most vulnerable project

because it integrates the financial budget. So the software and Hardware

ranges high and also the amount of the work   which we input has more

work.

Training – 50,00,000

Software – 5,00,000

Hardware -5,00,000

Others- For any other works like ground works it ranges around 3,00,000

Risk and Dependencies –

- Risk may arise if there is a lack of clarity or change in the requirement

leading to delays or compliance issues.

- Inaccuracy in accessing the processing the transactions data from internal

or external sources might cause risk in the transactions.

- As it handles very important and sensible information or data the risk

may cause in developing the website   or a management tool which

manages all the information of the provider. Risk might arise in

authentication mechanism, access controls, Unauthorized access to

different people.

Dependencies -

- Project Dependencies like stakeholder dependencies, third party

Integrations, compliance requirements, Data availability and Quality,

developing resources, Budget procurement are unreliable   a risk might

occur or change in vendor strategies.

- If there are no dependencies or unsupported technologies, compatibility

issues between components in third party services might cause risks on

dependencies.

Thank you