Decode the case study

Project idea: To develop a website Online Agriculture Products Store. The application should be available in Website and Mobile application.

Current needs: Easy to navigate, have a contemporary look, and process payments quickly. 
Overview of the project: It's an e-Commerce-based project. There is a existing application present but the current project would like to take the inputs from the current one and work on the new one. 
Current problems: Decline of sales, Nonuser friendly, unable to handle the competition Know the team.

Question 1: Prepare business process model? 
Goal: To build a user-friendly online platform (Web + Mobile) where farmers can directly buy seeds, fertilizers, and pesticides from manufacturers, improving access and supply in remote areas.
Inputs: Product information from manufacturers (fertilizers, seeds, pesticides), Farmer requirements (types of products needed, delivery locations)

Resources: APT IT Solutions Team (Developers, Testers, Project Manager, BA)
Outputs: A fully functional online platform (web + mobile app)

Activities: Requirement Gathering (from farmers and manufacturers), Farmer Registration and Order Module
Value: Easy and direct access to essential agricultural products, Time-saving and cost-effective buying process

Question 2: Please do the SWOT analysis on the project?
Strengths: Strong product recognition (Mr. Henry is committed, wealthy, and experienced in business), Reputation in the online application (Social goodwill and positive public image for Mr. Henry’s company)

Weakness: Dependence on external vender (counterparts)
Rural farmers may not be familiar with mobile apps or online shopping
Inventory management issues

Opportunities: Expansion into new product categories, Millions of farmers across India and other regions lack easy access to agri-products

Threats: Agriculture input sales might be subject to regulations and licenses

Changes in customer spending habits

Question 3: What is the feasibility study?

Technology: Based on the database servers, Payment gateways, Security and API's 
Hardware: Based on Storage, backup systems, Compatibility with smartphones, tablets, and desktops for web and mobile access

Software: Based on shopping cart software, content management system and payment gateway software, Responsive web frameworks (React, Angular, or Vue.js) for the web app
Resources: Project management team, Business analysts, Software developers, API development, and database interaction
Budget: Various costs involved such as Development costs, hardware costs, Cost of physical or cloud servers
Time frame: Requirement Analysis & Design: 3-4 months, Development Phase: 8-10 months, Testing & Bug Fixing: 2-3 months, Deployment & Training: 1-2 months

Question 4 – Gap Analysis

Current state: Farmers depend on local markets or middlemen with limited product availability and higher prices, Communication is indirect and inefficient through intermediaries, many farmers have low tech skills and may struggle with complex applications

Desired State: Farmers can directly order fertilizers, seeds, pesticides online from manufacturers anytime, anywhere, Direct communication channel within the platform for queries and negotiations, Easy-to-use interface tailored for low digital literacy users

Question 5 – Risk Analysis

Internal Risk: Low digital literacy, internet connectivity, and delivery challenges

External Risk: User-friendly design, connectivity optimization, strong logistics partnerships

BA Risk: Incomplete requirements, Lack of domine knowledge and change in requirements

Project based Risk: Regular risk review meetings and proactive mitigation by Project Manager and Team

Question 6 – Stakeholder Analysis (RACI Matrix)

| Project Activities | Mr. Henry (Sponsor) | Mr. Pandu (Finance Head) | Mr. Dooku (Coordinator) | Peter, Kevin, Ben (Farmers) | BA | PM (Mr. Vandanam) | Dev Team | Testers | APT Delivery Head (Mr. Karthik) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Define Project Vision & CSR Goal | A | C | C | C | I | I | I | I | R |
| Budget Approval and Allocation | C | A | C | I | I | I | I | I | I |
| Requirements Gathering | I | I | C | C | R | A | I | I | I |
| Functional Specification (BRD, FSD, User Stories) | I | I | C | C | R | A | C | C | I |
| Development (Web/Mobile) | I | I | I | I | C | A | R | I | C |
| Testing Team | I | I | I | C | C | A | C | R | I |
| Deployment team | C | I | C | I | C | A | R | C | I |
| Training & User Documentation | I | I | C | C | R | A | C | I | I |

R = Responsible: Does the work to complete the task

A = Accountable: Ultimately accountable

C = Consulted: Provides input based on user needs

I = Informed: Kept updated on progress

Stakeholder analysis done by RACI matrix which is Responsible Accountable Consulted and Informed. Mr. Henry is the project Sponsor and accountable for final approvals, Mr. Pandu handles budget-related activities, Mr. Dooku coordinates between stakeholders, Farmers (Peter, Kevin, Ben) provide inputs and validate usability, APT IT Solutions Team executes design, development, testing, and deployment. Mr. Karthik leads delivery and deployment, BA lead requirements gathering, liaison, training, and reporting

Question 7 – Business Case Document

Project: Online Agriculture Products Store
Prepared by: Business Analyst

Summary: Mr. Henry, a successful businessman, seeks to empower rural farmers by addressing their difficulties in procuring fertilizers, seeds, and pesticides. The proposed solution is an online agriculture products store where farmers can directly purchase essential agricultural inputs from manufacturers via a user-friendly web and mobile platform. This project aims to enhance agricultural productivity, reduce dependency on intermediaries, and provide economic improvement to rural communities

Business Problem

Farmers in remote areas face significant challenges in procuring key agricultural inputs:

- Peter: Difficulty in accessing fertilizers

- Kevin: Difficulty in buying quality seeds

- Ben: Lack of availability of pesticides to reduce crop pests

These issues lead to reduced crop yield and income, impacting the livelihood of many farmers beyond just the immediate stakeholders

Opportunity

- Create a centralized, user-friendly online platform where manufacturers can list their products, and farmers can browse, select, and order required agricultural products easily

- Empower farmers through direct access, eliminating intermediaries and delays

- Improve agricultural productivity and economic conditions for farmers in remote areas

- Enhance CSR impact for Mr. Henry and SOONY Company by leveraging technology

Scope

In Scope:

- User registration and profile management for manufacturers and farmers

- Product catalog management by manufacturers

- Browsing and ordering system for farmers

- Secure payment gateway integration

- Delivery logistics coordination

- Support for web and mobile platforms

- Basic analytics dashboard for admin and stakeholders

Out of Scope:

- In-house delivery services (third-party logistics to be used)

- Crop advisory or farming education modules (future enhancement)

Stakeholders

- Sponsor: Mr. Henry

- Financial Head: Mr. Pandu

- Project Coordinator: Mr. Dooku

- Farmers: Peter, Kevin, Ben

- Delivery Head: Mr. Karthik

- Development Team: APT IT Solutions (Project Manager, Developers, Testers, Admins)

- Business Analyst

Costs and Budget

- Estimated Budget: ₹2 Crores INR

- Breakdown: Development, testing, infrastructure, training, contingency reserves.

Risks & Timeline

Low digital Identification farmers, Internet connectivity challenges, Budget and timeline overruns.

Total Duration: 18 months, Requirement gathering (3 months), Development (10 months), Testing (3 months), Deployment & Training (2 months)

Benefits

- Improved accessibility to essential farming products

- Increased productivity and income for farmers

- Strengthened relationship between manufacturers and farmers

- Enhanced social impact fulfilling CSR goals

- Establishing SOONY and APT IT SOLUTIONS as leaders in agricultural innovation

Question 8 – Four SDLC Methodologies SDLC- Software development life cycle

1. Sequential Model (Waterfall)

This is the traditional approach where the project flows step-by-step: requirements, design, development, testing, deployment

Each phase must be completed before moving to the next

Good for: Projects with clear, fixed requirements and little expected change

Limitation: Not flexible if requirements change

2. Iterative Model

The project is developed in repeated cycles (iterations)

Each iteration produces a working version, improving it based on feedback

Good for: Projects where early versions can help gather feedback and refine the product

Benefit: Helps find and fix problems early

3. Evolutionary Model

Similar to iterative, but more focused on evolving the product through continuous refinement and prototyping

The system evolves by incorporating changes as it grows

Good for: Projects where requirements are unclear or likely to change frequently

Benefit: Encourages innovation and flexibility

4. Agile Model

Agile is an evolutionary approach but with a strong emphasis on collaboration, flexibility, and delivering small, functional pieces frequently (called sprints)

Involves constant communication with stakeholders and adapts quickly to change

Good for: Dynamic projects with changing requirements and active stakeholder involvement

Benefit: Fast delivery, continuous improvement, and high customer satisfaction

All four methodologies have their place, but choosing the right one depends on the project’s nature:

- If requirements are clear and fixed, Sequential is simple and effective

- If requirements may evolve, Iterative or Evolutionary help build and improve progressively

- If flexibility, speed, and stakeholder feedback are critical, Agile is often the best choice

For Mr. Henry’s agriculture app, since farmers’ needs and product listings might change, Agile or Iterative could offer the flexibility to adapt and improve the app continuously

Question 9 – Waterfall RUP Spiral and Scrum Models

Understanding SDLC Models: Waterfall, RUP, Spiral, Scrum

1. Waterfall Model

- Description: A linear and sequential approach where each phase (requirements, design, implementation, testing, deployment) happens one after the other

- Pros: Simple, easy to manage, clear milestones

- Cons: Inflexible to changes once a phase is completed, poor handling of evolving requirements

- Best for: Projects with well-defined, stable requirements

2. Rational Unified Process (RUP)

- Description: An iterative approach dividing the project into phases (Inception, Elaboration, Construction, Transition) with repeated refinement

- Pros: Allows gradual requirement clarification, iterative testing, risk management

- Cons: Can be complex to manage, requires discipline

- Best for: Large, complex projects where requirements evolve over time

3. Spiral Model

- Description: Combines iterative development with risk analysis; each iteration is a loop addressing risk assessment, planning, engineering, and evaluation

- Pros: Strong focus on risk, flexibility, and iterative refinement

- Cons: Can be costly and complex; requires experienced risk assessment

- Best for: High-risk, large projects with uncertain requirements

4. Scrum (Agile)

- Description: An Agile framework focusing on iterative development with short sprints, regular feedback, and collaboration

- Pros: Very flexible, encourages continuous improvement and customer feedback

- Cons: Requires highly collaborative teams and customer involvement

- Best for: Projects with evolving requirements and a need for quick delivery

### As a Business Analyst, My Recommendation:

Given the nature of the Online Agriculture Product Store project:

- It has a clear objective (enable farmers to buy agriculture products online)

- Requirements are mostly known (product listings, user roles, ordering)

- However, user-friendliness and feedback from farmer stakeholders are crucial

- There might be some evolving requirements as real users test the app

- The project has a fixed budget and timeline

I would recommend an iterative approach combining Waterfall and Agile principles

Question 10 – Waterfall Vs V-Model

Both models are sequential in nature:

Waterfall is a step-by-step software development model is simpler but can delay testing and error discovery

V-Model improves on Waterfall by linking every development stage to a testing stage, enabling earlier defect detection and better quality control

| S no | Waterfall Model | V-Model (Validation & Verification Model) |
| --- | --- | --- |
| 1 | Linear and sequential flow | V-shaped development and testing flow |
| 2 | Testing starts after development | Testing is planned in parallel with development |
| 3 | Less focus on early testing | Strong focus on early validation and verification |
| 4 | Simple to understand and implement | Slightly more complex due to test planning at every stage |
| 5 | Suitable for small, simple projects | Suitable for complex and critical systems |
| 6 | Changes are hard to implement later | Also rigid, but better error detection |
| 7 | No separate planning for testing | Testing activities are linked to each development phase |
| 8 | Late bug detection | Early bug detection through parallel testing |
| 9 | High risk if requirements change | High risk if changes are needed, but lower due to early checks |
| 10 | Less reliable for high-quality systems | Designed for high-quality and high-risk applications |
| 11 | Costly to fix errors found during testing | Less costly as issues are identified early |
| 12 | Only one type of testing phase | Multiple testing levels: unit, integration, system, acceptance |
| 13 | Client involvement is mostly at the beginning | Client can be involved in review of every stage |
| 14 | Limited documentation for testing | Well-documented test planning throughout |
| 15 | Suitable when requirements are very clear | Also best when requirements are fixed and clear |
| 16 | Used in general software development | Used in critical systems like healthcare, aerospace |
| 17 | Easier to manage but lacks flexibility | Better quality control, but also lacks flexibility |
| 18 | Delivery is at the end of development | Testing and feedback match each development step |
| 19 | Lower assurance of quality | High assurance of product quality and performance |
| 20 | Less proactive with risk management | More proactive due to built-in testing |

Question 11 – Justify your choice

As a BA, I would choose the V-Model because it ensures strong quality control through early testing, which is important for building trust in a new app for rural users. At the same time, I’d recommend combining it with an iterative approach to allow some flexibility for user feedback and UI improvements. This way, we balance structure with adaptability

Question 12 – Gantt Chart

| Phase | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week 9 | Week 10 | Week 11 | Week 12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RG | █████ |  |  |  |  |  |  |  |  |  |  |  |
| RA |  | █████ |  |  |  |  |  |  |  |  |  |  |
| Design |  |  | █████ | █████ |  |  |  |  |  |  |  |  |
| D1 |  |  |  |  | █████ |  |  |  |  |  |  |  |
| T1 |  |  |  |  |  | ███ |  |  |  |  |  |  |
| D2 |  |  |  |  |  |  | ███ |  |  |  |  |  |
| T2 |  |  |  |  |  |  |  | ███ |  |  |  |  |
| D3 |  |  |  |  |  |  |  |  | ███ |  |  |  |
| T3 |  |  |  |  |  |  |  |  |  | ███ |  |  |
| D4 |  |  |  |  |  |  |  |  |  |  | ███ |  |
| T4 |  |  |  |  |  |  |  |  |  |  |  | ███ |
| UAT |  |  |  |  |  |  |  |  |  |  |  | ███ |

Question 13 – Fixed Bid Vs Billing

Fixed Bid would be suitable if the Online Agriculture Products Store’s scope and features are fully defined and unlikely to change

Billing (Time & Material) is better if the project is expected to evolve based on farmer feedback, tech challenges, or integration needs, allowing more flexibility

| Feature | Fixed Bid | Billing |
| --- | --- | --- |
| Cost | Fixed in advance | Based on actual time and effort |
| Flexibility | Low (scope must be clear) | High (scope can change anytime) |
| Risk | Higher for vendor | Shared between client and vendor |
| Client Control | Less frequent changes | Client can adjust scope regularly |

Question 14 – Preparer Timesheets of a BA in various stages of SDLC

Design Timesheet of a BA

| Day/Week | Activity | Time Spent (hours) | Notes |
| --- | --- | --- | --- |
| Day 1 | Review requirements and use cases | 3 | Ensure clarity before design starts |
| Day 2 | Collaborate with architects and UI/UX team | 4 | Participate in wireframe and prototype discussions |
| Day 3 | Prepare Functional Specification Document | 6 | Detail features and business rules |
| Day 4 | Conduct design review meetings | 3 | Get stakeholder feedback |
| Day 5 | Update documents based on feedback | 4 | Incorporate changes and finalize docs |

Development Timesheet of a BA

| Day/Week | Activity | Time Spent (hours) | Notes |
| --- | --- | --- | --- |
| Weekly | Clarify requirements with developers | 4 | Answer queries, remove ambiguities |
| Weekly | Attend sprint planning (if Agile) | 3 | Help prioritize backlog |
| Weekly | Update requirement documents | 2 | Reflect any changes or new requests |
| Weekly | Coordinate with stakeholders | 2 | Communicate progress and gather inputs |

Testing Timesheet of a BA

| Day/Week | Activity | Time Spent (hours) | Notes |
| --- | --- | --- | --- |
| Daily (during testing) | Assist testers in understanding requirements | 3 | Explain scenarios, clarify business logic |
| Weekly | Review test cases and scripts | 4 | Ensure coverage of all business requirements |
| Weekly | Track and prioritize defects | 3 | Work with devs and testers on fixes |
| Weekly | Update requirement traceability matrix | 2 | Link requirements to test cases |

UAT Timesheet of a BA

| Day/Week | Activity | Time Spent (hours) | Notes |
| --- | --- | --- | --- |
| Daily (UAT period) | Coordinate with users (farmers/clients) | 4 | Schedule sessions and gather feedback |
| Daily | Document user feedback and issues | 3 | Record bugs and change requests |
| Weekly | Facilitate UAT review meetings | 3 | Communicate findings to development team |
| Weekly | Update requirement and change request documents | 3 | Manage scope adjustments if needed |

Deployment in Implementation Timesheet of a BA

| Day/Week | Activity | Time Spent (hours) | Notes |
| --- | --- | --- | --- |
| Day 1 | Support deployment planning meetings | 3 | Align release with business needs |
| Day 2 | Prepare training material for users | 4 | User manuals, FAQs, guides |
| Days 3-5 | Conduct user training and onboarding | 6 | Hands-on sessions for farmers, companies |
| Week 3 | Monitor post-deployment feedback | 4 | Gather early issues and improvement requests |
| Week 4 | Support issue resolution and handover | 3 | Work with support and development teams |