## Slide 1: Internal Business Management Application Proposal
Prepared By: Roshan Thakur
Date: 03/07/2025

## Slide 2: Project Overview
Current Situation:
Current sales and inventory tracking via WhatsApp lacks efficiency.
No central system leads to communication gaps and errors.
Inventory Tracking is Manual
Data Duplication and Errors
No Real-Time Communication
Delays in updates and communication.

## Slide 3: Problems
Lack of Centralized System
Delay in Updates
Human Errors and Miscommunication
No Real-Time Stock Visibility
Difficult to Track Sales Trends
No Proper Record for Audit or Compliance
Time-consuming manual process

## Slide 4: Opportunity
Opportunity to create a centralized application for sales and stock.
Improved Decision-Making Through Analytics
Reduced in Manual Errors and Duplication
Enhanced Customer Experience
Employee Productivity and Morale Boost

## Slide 5: Purpose Statement
Goal:
Develop an integrated system for order and inventory tracking.
Streamline Sales and Inventory Operations
Improve Decision-Making with Real-Time Data
Enhance communication between sales team and management.
Align operational processes with business goals.
Improve Customer Satisfaction

## Slide 6: Project Objectives
Create a user-friendly sales order system.
Enable real-time stock tracking.
Improve internal communication.
Generate reports for sales and stock trends.
Train users for successful implementation.

## Slide 7: Success Criteria
30% improvement in order processing time.
25% reduction in stock-outs.
Achieve 80%+ user satisfaction post-implementation.
Reduce communication errors by 50%.
50% Reduction in Manual Errors
Real-Time Reporting Availability

## Slide 8: Waterfall Model Approach
Why Waterfall?
Clear, sequential phases
Documentation ensures traceability
Suitable for well-defined scope
Phases:
1. Requirement Gathering: collect problems, documents requirement
2. System Design: create wireframes, ER Diagrams
3. Implementation: Support Developers , Clarify Requirements
4. Testing: Write test cases, perform UAT, Report bugs
5. Deployment: User training, go live support
6. Maintenance: Post-launch support, handle issues
Suitable for projects with well-defined scope and timeline.

## Slide 9: Project Plan
Week 1–2: Requirement gathering via stakeholder interviews, documentation
Week 3–4: System design(UI), mockups, and database schema.
Week 5–8: Application development.
Week 9–10: Testing(UAT) and bug fixing.
Week 11: Deployment and data migration.
Week 12 onwards: Support and maintenance.

## Slide 10: Resources Required
People: Product Manager, Business Analysts, Developers, Testers.
Time: 3-month project timeline.
Budget: ₹6,00,000 (development + training + hardware).
Hardware/Software: Laptops, hosting, licenses.

## Slide 11: Risks
User resistance to change, training essential.
Accurate data migration required.
Systems downtime.
Scope Creep
Cybersecurity Risks
Budget Overrun

## Slide 12: Dependencies
Accurate Initial Data
Stakeholder Availability
Vendor / Developer Support
Hardware and Infrastructure
Management Approvals
Integration with Other Systems

## Slide 13: Anticipated Benefits
40% time saved in reconciliation.
Reduced stock-outs and over-ordering.
Data-driven decision-making.
Better coordination across departments.

## Slide 14: Conclusion
The new application will modernize internal operations.
Expected to enhance efficiency and accuracy.
Recommended for management approval.

## Slide 15: Project Approval
Project Sponsor: 1. Mayur Shah
2. Vatsal Shah
Project Manager: Sunil Parab

## Slide 16: Thank You