## Slide 1: Automation of Loan Sanction and Disbursement Process – Credit Shield
Waterfall Project
Prepared By- Umakant Thawali Date- 01-10-2025

## Slide 2: Situation/Problem/Opportunity
Earlier, the sanction and disbursement process was manual, involving physical file movements, manual logins, human errors, and delays.
This caused inefficiencies, compliance risks, and a poor customer experience. delayed approvals, customer dissatisfaction, and operational inefficiency.
The process has now been switched to an automated online system with integrated verification mechanisms (KYC, credit bureau, income validation, compliance checks), reducing manual intervention, enhancing accuracy, and ensuring faster turnaround..

## Slide 3: Purpose Statement (Goals)
The purpose of this project is to analyze, design, and implement an automated loan sanction and disbursement system that eliminates manual intervention, reduces TAT (Turnaround Time), and ensures regulatory compliance.

## Slide 4: Project Objectives
Streamline loan application, verification, sanction, and disbursement.
Ensure real-time validation of customer data (KYC, credit history, eligibility).
Integrate automation tools with core banking systems.
Reduce human error and approval cycle time by 60–70%.
Provide transparency through customer notifications and tracking.

## Slide 5: Success Criteria
Faster loan approvals (reduce processing time from days → hours).
Improved accuracy and compliance (error reduction by 80%).
Enhanced customer satisfaction (real-time loan status updates).
Increased efficiency and productivity of loan officers.
Cost savings due to reduced manual workload.

## Slide 6: Methods/Approach
Establish a project steering committee with representatives from Business, IT, Risk, Finance, and Compliance to define detailed business and system requirements by mapping Credit Shield functionality.
And select the elicitation techniques to gather requirements like workshops, interviews, Document Analysis,
Example: Some of the Functional requirements are-
Loan Application Management
Customers should be able to submit loan applications online.
Upload of required documents (KYC, income proof, collateral documents).
KYC & Document Verification
System should auto-verify customer identity via Aadhaar/PAN APIs.
Validate documents using OCR and AI-based fraud detection.
Credit Scoring & Eligibility Check
Automated calculation of credit score using CIBIL/credit bureau APIs.
Eligibility rules engine (income, employment, collateral).

## Slide 7
Loan Sanction Workflow
Automated workflow for approval hierarchy (Loan Officer → Manager → Risk Dept).
Rule-based sanctioning for small-ticket loans without human intervention.
Disbursement Process
Auto disbursement of sanctioned loan amount into customer’s bank account.
Generate repayment schedule and EMI plan.
Notifications & Alerts
SMS/Email notifications at each stage (Application received → Sanctioned → Disbursed).
Reminders for EMI due date
Reporting & Audit Trail
Generate MIS reports (applications processed, sanctions, rejections).
Maintain audit logs for compliance and regulator review.
Integration
Integration with core banking system (CBS).
APIs for credit bureau, payment gateway, e-KYC platforms.

## Slide 8
Example: Some of the Non-Functional requirements are-
Performance
System should process loan applications within 5 minutes.
Should handle 1000+ concurrent loan applications.
Availability & Reliability
99.9% uptime to ensure continuous loan processing.
Automated backup and disaster recovery supportLoan Sanction Workflow
Security
Data encryption.
Role-based access control for staff (Loan Officer, Manager, Admin).
Compliance with RBI guidelines and data privacy laws.
Scalability
Support addition of new loan products without major system changes.
Handle scaling from 10,000 → 1 million customers seamlessly.

## Slide 9
Usability
Simple, user-friendly customer portal and staff dashboard.
Mobile-first design for customers applying via smartphones.
Maintainability
Modular design for easy bug fixes and updates.
System logs and monitoring for proactive issue resolution.
Audit & Compliance
Full traceability of loan application journey.
Compliance with KYC/AML and RBI reporting standards.
Select development approach (in-house development or vendor-assisted build) to replicate manual functionality, architecture and workflows.
Conduct detailed requirement gathering workshops , Interviews to capture existing workflows and enhancements if needed

## Slide 10
Plan, Design and implement the new operating System using waterfall Phases-
Requirements Gathering & Analysis:
- Conduct workshops with Operations, Risk, Finance, IT, and Compliance to capture business workflows from Kastle.
- Document functional requirements (loan creation, disbursement, EMI, NPA, foreclosure, closure)
- Capture non-functional requirements (performance, security, audit, regulatory)
- Approve Business Requirement Document (BRD)
Design:
- Create High-Level Design (HLD) for overall architecture and integrations and Create Low-Level Design (LLD) for modules: Disbursement, EMI Engine, Collections, NPA, Reporting.
- Define interfaces for LOS, Payment Gateway, DMS, and Regulatory Reporting
- Infrastructure and security design.

## Slide 11
Development & Coding:
- Develop all core LOS modules (account creation, disbursement, repayment, collections, NPA)
- Configure workflows identical to Credit Shield and Build integrations with LOS front-end, Payment Gateway, DMS.
- Unit testing by developers.
Testing:
- End-to-end functional testing of LOS workflows
- Validate integrations with LOS front-end, Payment Gateway, DMS
- Fix defects identified in SIT
User Acceptance Testing (UAT) :
- Business users execute test scenarios to validate replication of Manual functionality
- Validate loan lifecycle functions, regulatory reporting, and reconciliations
- Capture and fix defects.

## Slide 12
Deployment & Implementation:
- Final cutover from Manual to Credit Shield
- Go-Live with business and IT monitoring
- Hypercare support for 4 weeks to resolve high-priority issues
- Handover to IT support team
Train users and technical staff, prepare SOPs, and establish helpdesk and support processes.
Go-Live with New Internal System and after cutover from Manual, followed by hypercare and transition to BAU support.

## Slide 13: Resources
People – Business users (Operations, Finance, Risk), IT development and QA teams, trainers, project sponsor, vendor/partner consultants (if needed).
Time – Implementation within 9 months (38 Weeks) following the Waterfall Methodology.
Budget – Hardware, software, training, and development services not to exceed Rs. 2,00,00,000
Other – Third-party audits, Reference site visits, and Dataquest/industry reports not to exceed Rs. 40,00,000.

## Slide 14: Risks and Dependencies
Current system familiarity: Staff are accustomed to Manual; they may compare every detail with Manual; small deviations could cause resistance. The manual solution has been in place for over 10 years and is intuitive to current users
Cost justification: Cost justification in ease of use, quality of information, speed of accessibility, ease of support, and maintenance is difficult to quantify
Integration dependencies: Timely availability of APIs and stable connectivity with LOS, and Payment Gateways is critical.
Data migration: Legacy data quality issues and inconsistencies could delay reconciliation and cutover.
Regulatory dependencies: RBI policy changes during the project may require design adjustments.

## Slide 15: Conclusion Automation will reduce costs, improve efficiency, and enhance customer satisfaction. Provides a competitive edge in digital banking. Strongly recommended for approval and implementation.
To Be completed by Appropriate Manager
Project Sponsor Project Manager

## Slide 16
THANK YOU