# Q1. What is the difference between Brainstorming and JAD Sessions? 3 Marks

| Aspect | Brainstorming | JAD (Joint Application Development) Sessions |
| --- | --- | --- |
| What it is | A creative idea-generation technique where we encourage free-flowing thoughts without judgment | Structured workshops where key stakeholders collaborate to define requirements and make decisions |
| When I use it | Early in projects when we need to explore possibilities or solve complex problems | Throughout the project when we need to gather detailed requirements, validate solutions, or make group decisions |
| Who participates | Anyone who can contribute ideas - mix of stakeholders, users, and team members | Specific key stakeholders who have decision-making authority and deep business knowledge |
| My role as BA | Facilitate the session, encourage participation, capture all ideas without filtering | Lead structured discussions, guide requirements gathering, document decisions, and ensure objectives are met |
| Duration | Usually 30-60 minutes for quick idea generation | Typically half-day to multi-day workshops depending on scope |
| Focus on requirements | Not the primary aim; ideas are generated first and then evaluated for feasibility. | Core activity: elicit, validate, and gain agreement on detailed requirements and acceptance criteria. |
| Environment | List of creative ideas and potential solutions to evaluate later | . Structured workshop environment with documented decisions, traceability, and formal sign-offs. |
| Structure | Informal, no criticism allowed, quantity over quality of ideas | Formal agenda, structured activities, facilitated discussions with clear outcomes |

# Q 2. Why Document Analysis is one of the compulsory technique we use in a Project? Justify – 3 Marks

Document Analysis is critical and here's why it is consider as a mandatory technique in every project :

Document analysis involves systematically reviewing existing documentation to understand current processes, identify gaps, and gather requirements. Evaluating the documentation of a present system can assist when making AS-IS process documents and also when driving the gap analysis for scoping of the migration projects.

Document Analysis is essential because it serves as the foundation for understanding what already exists before building anything new. By reviewing existing business rules, process documents, and system specifications, we can avoid mistakes on recreating solutions that already work or repeating past mistakes. This technique helps me establish a clear baseline of the current state - understanding existing workflows, data flows, and business rules - which is critical for designing the future state and managing change effectively. Document analysis also uncovers hidden requirements that stakeholders often forget to mention during interviews, such as compliance requirements, audit trails, and system integration points that could derail the project if missed. Most importantly, it allows to validate what stakeholders explains  in meetings against documented reality, since there's often a gap between what people say the process is versus what's actually documented, helping me identify discrepancies and ask the right follow-up questions to ensure project success.

As the Business Analyst, we will be responsible for conducting and documenting the analysis, while Project Managers help identify relevant documents and stakeholders provide access to their departmental processes and systems documentation.

Enhancement Projects: Document analysis is absolutely critical because BA must understand existing functionality, business rules, and system integrations before modifying anything to ensure enhancements don't break current processes or create unintended impacts.

Scratch Projects: Document analysis remains essential to understand organizational standards, compliance requirements, learn from past similar projects, and identify integration points with existing systems - preventing costly mistakes and leveraging proven solutions.

# Q3. In Which Context we will use Reverse Engineering? - 3 Marks

Reverse engineering is a process of extracting knowledge or design information from anything man made and re producing anything based on the extracted information. It is critical elicitation technique as a Business Analyst when existing systems have little, outdated, or missing documentation, and we need to understand what the system does by working backwards from the implemented solution to extract functional requirements from software code, processes, or system behavior. Reverse Engineering is generally done for migration projects.

Two Categories of Reverse Engineering

Black Box Reverse Engineering: We study the system's behavior by observing inputs and outputs without examining its internal structure - analyzing what goes in and what comes out to deduce business rules and functionality, typically used when I don't have access to source code, internal documentation, or system architecture.

White Box Reverse Engineering: We examine the inner workings of the system with full access to source code, database schemas, configuration files, and internal documentation to directly extract business logic, data relationships, and functional requirements from the actual implementation.

Key Applications and Importance

Primary Use Cases:

- Migration Projects: Essential for understanding legacy systems before modernization

- System Replacement: Ensures no business functionality is lost during transitions

- Integration Projects: Required when connecting with undocumented third-party systems

- Compliance Documentation: Needed to document actual vs. intended processes

Critical Success Factors:

- Risk Mitigation: Prevents loss of critical business logic during system changes

- Requirement Completeness: Captures edge cases and exceptions not found in original specs

- Business Continuity: Ensures existing functionality is preserved in new implementations

- Knowledge Transfer: Documents tribal knowledge before key personnel changes

# Q4. What is the difference between Brainstorming and Focus Groups? - 3 Marks

| Aspect | Brainstorming | Focus Group |
| --- | --- | --- |
| What it is | A creative idea-generation technique where we encourage free-flowing thoughts without judgment | Gather in-depth insights and perspectives from a selected group about a specific topic or area. Emphasizes understanding attitudes and experiences. |
| When I use it | Early in projects when we need to explore possibilities or solve complex problems | When I need deep understanding of user needs, validation of concepts |
| Who participates | Anyone who can contribute ideas - mix of stakeholders, users, and team members | A small, purposefully selected group (often 6–10) with participants who have relevant experience or stakeholder roles. |
| My role as BA | Facilitate the session, encourage participation, capture all ideas without filtering | Moderator who guides discussion, probes for details |
| Duration | Usually 30-60 minutes for quick idea generation | 1-2 hours (need time for deep exploration) |
| Focus on requirements | Not the primary aim; ideas are generated first and then evaluated for feasibility. | Detailed insights, user preferences, validated concepts |
| Environment | List of creative ideas and potential solutions to evaluate later | Qualitative findings: themes, opinions, motivations, and validation of assumptions; sometimes transcripts |
| Structure | Informal, no criticism allowed, quantity over quality of ideas | YES - participants can disagree and debate |

# Q5. Observation Technique – Explain both Active and Passive approaches - 3 Marks

observation involves watching, shadowing users, or even performing parts of their job to understand existing processes, inputs, and outputs. This technique is particularly valuable when users struggle to articulate what they do or their requirements for new systems.

Two Observation Approaches BA Use

| Aspect | Passive/Invisible Approach | Active/Visible Approach |
| --- | --- | --- |
| My Role | Silent observer - like being invisible | Interactive participant - engaging with user |
| User Interaction | NO questions during process execution | Ask questions immediately as they arise |
| Process Interruption | Wait until entire process completes before asking questions | May interrupt workflow to clarify steps in real-time |
| Note-Taking | Extensive silent documentation of observations | Real-time notes plus immediate clarification |
| User Behavior | More natural - users work as they normally would | May be influenced by my presence and questions |
| Information Quality | Pure observation of actual behavior | Enhanced with immediate context and reasoning |

# Q6. How do you conduct the Requirements Workshop- 3 Marks

A Requirements Workshop is a structured, collaborative session to scope, discover, define, and reach consensus on requirements for a target system. When well-run, it accelerates high-quality requirements, builds trust among stakeholders, and yields deliverables that guide subsequent analysis and design.

- Plan precisely: define purpose and objectives, identify critical stakeholders (product owner, sponsor, SMEs, users, governance leads), craft a clear agenda with timeboxes and outputs, decide documentation formats (user stories, use cases, process diagrams, requirements catalog), arrange logistics, prepare attendees with pre-reads, and conduct pre-work interviews to surface priority topics and conflicts.

- Execute with discipline: elicit, analyze, and document requirements using structured methods (brainstorming, modeling, scenarios); achieve consensus on conflicting views via facilitated discussions or decision logs; continuously validate progress against objectives; ensure facilitator neutrality, enforce ground rules, manage the session, and promote broad participation; the scribe documents decisions, assumptions, and acceptance criteria in the pre-agreed format.

- Capture comprehensive outputs: produce a prioritized requirements catalog/backlog, acceptance criteria, process models (as-is/to-be), use cases or user stories with business rules, and logs for assumptions, risks, and decisions; ensure traceability to business goals and secure stakeholder sign-off where appropriate.

- Close with disciplined follow-up: log and assign action owners and due dates, complete and distribute final documentation to attendees and the sponsor, and conduct post-workshop validation to prevent misinterpretation; plan follow-up sessions if gaps remain.

- Manage risks and keep momentum: begin with a clear scope to prevent creep, use timeboxing to maintain focus, avoid content bias by separating facilitation from content, maintain transparent decision-making with a published action log, and address dominant participants or inadequate preparation to minimize common pitfalls

# Q7. In which context, Interview Technique can be conducted by a BA ? How may approaches are there in conducting Interviews? (Structured – Unstructured) Explain them. Explain the difference between Open Ended Questions and Closed ended Questions – 6Marks

An interview is a focused conversation used to elicit information from a stakeholder, user, or subject-matter expert. We conduct interviews early in elicitation to clarify goals, priorities, constraints, and needs. I choose interviewees who represent key perspectives—users, sponsors, SMEs, and regulators—to gather diverse insights and validate assumptions.

We start by defining the interview purpose and the specific outcomes we want, then select participants whose input is critical to the project. While we prepare a core set of questions, balancing open-ended and closed-ended formats to collect both rich context and precise data. In meantime we schedule the interview with minimal disruption to the interviewee’s workflow, ensuring a comfortable setting and clear expectations about confidentiality and usage of the information.

During the interview, the BA has to listen actively, ask clarifying questions, and paraphrase answers to confirm understanding. We record quotes where appropriate and organize findings into themes, requirements, risks, and assumptions after the session. We summarize key points and share them with stakeholders for validation, then update the requirements and backlog as needed.

| Aspect | Structured Interviews | Unstructured Interviews | Semi-Structured Interviews | Open-Ended Questions | Closed-Ended Questions |
| --- | --- | --- | --- | --- | --- |
| What they are | Predefined questions asked in the same order to every interviewee | Free-flowing conversation with few/no predefined questions | Core open-ended questions plus flexibility to pursue new topics | Questions that invite explanations, thoughts, and feelings | Questions with specific, limited responses (yes/no, options, scales) |
| When to use | Need comparable data across many stakeholders; quick, efficient analysis | Exploring new domains; uncovering tacit knowledge; unique viewpoints | Balancing depth and comparability; aligns with BABOK elicitation | To surface goals, motivations, context, and opinions | To confirm facts, quantify preferences, or obtain precise data |
| Benefits | Consistent data; easy analysis; scalable | Rich, nuanced insights; flexible to conversation | Rich data with some comparability; adaptable | Rich context, motives, and requirements in interviewees’ own words | Precise, comparable data; efficient for synthesis |
| Limitations | Limited depth; may miss unexpected insights | Hard to compare; requires skilled facilitation | Requires careful planning and interviewing skill | Harder to compare across interviews; may be less structured | Over-reliance can miss nuance; may constrain depth |
| Best use case | Large stakeholder sets needing uniform data | Deep dives with individual interviewees | Moderate size, need both depth and comparability | Exploratory discovery and understanding | Quick fact confirmation and structured data collection |
| BA practice tip | Use when you need synthesis from many sources with consistency | Use when you want tacit knowledge and flexible discussion | Use to get the best of both worlds; plan core questions | Use to capture goals, context, and user needs in their words | Use to capture specific, measurable details for traceability |

# Q8. Questionnaire Technique – Where we will use? Give one example - 6 Marks

The questionnaire technique is a method of data collection commonly used in research, survey and assessments. It involves presenting a set of written questions to respondents and collecting their responses. It also used to gather standardized information on attitudes, opinions, demographics, and behaviors from a target population, particularly in market research, customer satisfaction, employee experience, and health and social sciences. For example, a restaurant can use a customer satisfaction questionnaire to collect feedback on food, service, and ambiance after a customer's meal, helping them improve their business.

Where it is used:

Market Research:

To understand customer preferences, gather demographic data, and inform marketing and product development.

Customer Satisfaction:

To measure and monitor customer satisfaction levels at various touchpoints, ensuring a better customer experience.

Employee Experience:

To evaluate employee satisfaction, morale, and identify areas for improvement within a workplace.

Business Operations:

For general feedback on products, services, and the overall customer or employee experience to drive business decisions.

# Q9. How to Sort the Requirements – Where we will use? Give one example - 5 Marks

- Sorting requirements is a crucial step in the requirements management process, helping to organize, prioritize, and categorize them for effective analysis and implementation.

- Sorting is often done during the requirements elicitation and documentation phases of a project.

- Based on Functional vs. Non-functional Requirements, Priority Sorting, User Role Sorting, Time Dependency Sorting we can sort the requirements.

Example

- Context: Retail ecommerce checkout redesign.

- Steps:

  - Collect 60 raw items from interviews and a survey.

  - Classify: 38 functional (cart, payment, shipping), 22 non-functional (PCI compliance, page load ≤ 2s, uptime 99.9%).

  - Group: Create epics—Cart, Checkout, Payments, Fulfillment, Account.

  - De-duplicate: Merge 6 similar “guest checkout” requests into one requirement with acceptance criteria.

  - Prioritize: Must—guest checkout, save card (tokenized), tax calculation; Should—Apple Pay; Could—gift wrap.

# Q10. Prioritise the Requirements – –Where we will use? Give one example - 5 Marks

- Prioritizing requirements is a critical step in the requirements management process, helping teams focus on what is most important for the success of a project.

- Prioritization is typically done based on factors such as business value, impact, and dependencies.

One of the most important prioritization techniques is:

- MoSCoW - Must-have, Should-have, Could-have, Would-have

- During backlog refinement, release planning, and change control to decide scope for MVP and subsequent releases.

Ex: E-commerce app: Must-have = guest checkout; Should-have = saved cards; Could-have = gift wrap; Would-have = wish-list sync.

# Q11. Weekly status reporting – How we will drive? 5 Marks

Weekly status report is a summary of all work done during a week and how these activities contributed to the completion of a task or a project, or how each one brings the team closer to the achievement of their targets.

- What have you been working on recently?

- What have you accomplished this week?

- What are your top priorities?

- What are your challenges going into next week?

How I drive it as a BA (concise)

- Cadence and audience: Send every Friday to PM, sponsors, and team; 15-min read max.

- Structure: Highlights, progress vs plan, risks/issues, decisions needed, next-week plan, dependencies.

- Evidence: Link to updated backlog, RTM, and change log; use burn-up/burn-down or simple percent-complete.

- Follow-up: Convert blockers into actions with owners and due dates; capture decisions for traceability.

- Tools: Jira/ADO dashboard export + one-page summary; store in project repository.

# Q12. Meeting Minutes Document – prepare one Sample -5 Marks

- Minutes of Meeting (MoM) is a formal written document that summarizes discussions, decisions, and actions taken during a meeting.

- It is the official record to keep everyone aligned on key points and action items.

- It is important for tracking progress, documenting decisions, and assigning responsibilities.

| Field | Details |
| --- | --- |
| Meeting Title | Checkout Redesign – Weekly Sync |
| Date and Time | 9/27/2025, 10:00–10:45 AM |
| Location | Zoom |
| Attendees | PM,BA, TL |
| Agenda | Status update; open risks; decision on tax API; next steps |
| Discussion Summary | Dev completed cart refactor (80%); UX shared checkout wireframes; tax API vendor shortlisted; performance NFR updated |
| Decisions Made | Proceed with TaxAPI-X; guest checkout in MVP; defer Apple Pay to R2 |
| Action Items | Create RTM link for NFRs; finalize API SOW; QA to draft test scenarios |
| Owner | BA; PM; QA Lead |
| Due Date | RTM links by 9/29; SOW by 10/1; test scenarios by 10/2 |
| Agenda Summary | MVP scope confirmed; dependencies identified |
| Next Meeting | 10/04/2025, 10:00 AM (Zoom) |

# Q13. Change Tracker – Document - – prepare one Sample -4 Marks

- Change Tracker document is used by the project team to log and track change requests made throughout the life of the project.

| Date | Version Number | Document Changes | Name | Title | Signature | Approved by |
| --- | --- | --- | --- | --- | --- | --- |
| 09/23/2025 | v0.2 | Added NFR section for performance and security | Aswitha | BA | Aswitha | PM |

# Q14. Difference between Traditional Development Model and Agile Development Models –8 Marks

| Aspect | Traditional Development Model (Waterfall) | Agile Development Model (Scrum) |
| --- | --- | --- |
| Development Approach | Linear and Sequential | Iterative and Incremental |
| Flexibility & Adaptability | Less adaptable to changes after initiation; changes are costly | Embraces changes throughout; flexibility is a key principle |
| Project Planning | Detailed planning at the start; changes discouraged | Incremental planning; changes welcomed; planning revisited regularly |
| Delivery of Software | Entire system delivered at project end | Delivered in small, functional increments (iterations) |
| Client Involvement | Limited during development; more at start and end | Frequent collaboration throughout the process |
| Risk Management | Risks identified late, often during testing or deployment | Risks identified early; continuous review and feedback reduce risks |
| Testing Approach | Testing occurs after development is complete | Testing is integrated into each sprint/iteration |
| Documentation | Heavy documentation at each stage | Lightweight documentation; focus is on working software |
| Team Collaboration | Work is divided between specialized teams (e.g., dev, test, design) | Cross-functional teams work together with high collaboration |
| Time to Market | Longer, as product is only seen after full development | Faster, as working features are delivered early and regularly |
| Change Handling | Changes are costly and may require rework | Changes are welcomed and managed effectively |
| Feedback Cycle | Feedback comes at the end, after delivery | Feedback is continuous in every sprint |
| Cost Control | Budget may increase if requirements change late | Costs are easier to control through incremental delivery |
| Project Size Suitability | Works well for small/medium projects with fixed requirements | Best suited for dynamic, complex projects with evolving needs |

# Q15. Explain Brainstorming Technique – Where to use? 5 Marks

- A facilitated technique to rapidly generate many ideas (individually or in groups) before evaluating them.

- Outputs: raw idea list, clustered themes, and shortlisted candidates for further analysis.

Where to Use:

Elicitation and Collaboration: early discovery of needs, features, risks, and solution options.

Strategy Analysis: exploring opportunities and problem causes.

Requirements Analysis and Design Definition: alternative designs, NFR ideas, test scenarios.

Prioritization prep: create the long list before applying MoSCoW, WSJF, or value/effort.

# Case study ( Q16 – Q20  33 Marks)

TTS Company is a multinational Company giving services on Software development in the BFSI Vertical. They have multiple products available. They have Research and Development Wing, which continuously try to improve the Quality of the products and innovation is their USP, this is helping TTS Company to be in Top 10 List. TTS Company came up one initiative to help their Employees with Loans based on their eligibility. To support this cause, they proposed the development of Employees Loan Management System.

The Employees Loan Management System will help an organization to manage a loan for its employees online in an efficient way. Employees can request loans, which will be reviewed by the HR and Accounts departments and then loans will be approved or rejected. In case, the loan is rejected, the employee will be informed of the reason for loan rejection.

However, in the case of loan approval, Loan approval terms and conditions, the loan repayment schedule will be provided to the employee. If the employee will agree with the loan offer, terms and condition, and repayment schedule, the loan will be granted to the employee and automatic deduction from employee salary will be made.

# Q16. What reports Accounts Departments will generate (minimum 5 reports) – 10 Marks

| Report Name | Purpose |
| --- | --- |
| Loan Applications Pipeline Report | Shows all loan requests (pending, under review, approved, rejected). |
| Approved Loans Register | Tracks all approved loans with disbursement status. |
| Repayment Schedule & Deductions Report | Displays repayment timelines and payroll deductions. |
| Delinquency / Ageing Report | Identifies overdue or missed payments and days past due. |
| Interest Income & Amortization Report | Summarizes earned interest and amortization details. |
| Provisioning & Write-off Report | Shows defaulted or written-off loans for accounting compliance. |
| Prepayment / Settlement Report | Captures early loan repayments and settlements. |
| Reconciliation Report | Matches payroll deductions, GL entries, and bank disbursements. |

# Q17. What is the structure of the message/mail communicated from the HR department to the employee in case the Loan is rejected? – 5 Marks

Subject: Loan Application Status – Rejected

Greeting: Dear <Employee Name> (<Employee ID>),
Opening: Thank you for submitting your loan application on <Application Date>.
Decision: After review by HR and Accounts, your loan request has been rejected.
Reason(s): <Primary Reason> (e.g., insufficient eligibility / outstanding liabilities).
Next Steps: You may reapply after <cooling period> or when <condition> is met.
Closing: For clarifications, contact <HR Contact Details>.

Regards,

<HR Representative Name> HR Department, TTS Company

# Q18. What is the structure of the message/mail communicated from the HR department to the employee in case the Loan is approved? – 5 Marks

Subject: Loan Application Status – Approved

Greeting: Dear <Employee Name> (<Employee ID>),
Opening: We are pleased to inform you that your loan application submitted on <Application Date> has been approved.
Details: Please find attached the loan amount, approval terms, conditions, and repayment schedule.
Action: Kindly review and confirm your acceptance of these terms. Upon confirmation, the loan will be disbursed, and deductions will be scheduled automatically from your salary.
Closing: For clarifications, contact <HR Contact Details>.

Regards,

<HR Representative Name> HR Department, TTS Company

# Q19. Design a sample report on the Loans applications Received by the accounts department – 8 Marks

| Application ID | Employee ID | Employee Name | Application Date | Loan Amount (₹) | Status | Reviewer Comments |
| --- | --- | --- | --- | --- | --- | --- |
| LA001 | E123 | Ankit Sharma | 01-08-2024 | 2,00,000 | Pending | Awaiting HR review |
| LA002 | E456 | Priya Rao | 02-08-2024 | 1,50,000 | Approved | Disbursed on 05-08-2024 |
| LA003 | E789 | Ramesh Kumar | 03-08-2024 | 3,00,000 | Rejected | Insufficient tenure |
| LA004 | E234 | Neha Gupta | 05-08-2024 | 2,50,000 | Approved | Payroll deductions initiated |
| LA005 | E567 | Arjun Patel | 06-08-2024 | 1,00,000 | Pending | Under Accounts review |

# Q20. Which reporting Tools we will use for generating reports. – 5 Marks

- Microsoft Power BI – Interactive dashboards and visualizations.

- Tableau – Easy to create detailed financial and loan reports.

- Crystal Reports – Traditional structured reporting.

- MS Excel with Pivot Tables – Quick, ad-hoc reporting for smaller datasets.

- SAS/Oracle BI – For advanced analytics and enterprise-level reporting.