## Slide 1: Graduate Admissions CRM
by J. Nisha

## Slide 2: Purpose Statement (Goals)
To analyze, select, and implement a new candidate tracking / CRM system for graduate admissions
Streamline admissions workflows, reduce manual overhead, and improve decision-making
Enhance transparency, candidate experience, and data analytics capability

## Slide 3: Current Challenges & Opportunities
Multiple manual / fragmented systems leading to inefficiencies
Loss of visibility into application stages / delays
High administrative burden (document follow-ups, Email reminders)
Difficulty in reporting, forecasting, and analytics
Opportunity: replacing with a unified, scalable CRM solution

## Slide 4: Project Objectives
Select a candidate tracking / CRM system aligned with needs
Prototype and test the solution in relevant workflows
Deploy configured system with integrations & training
Achieve measurable improvements (time, conversion, satisfaction)

## Slide 5: Success Criteria
It involves enhancing records availability and accessibility, ensuring easy access to information, collateral, forms, and documents.
Success is measured by reducing system downtime, wait times, and improving system response times, optimizing efficiency, and enhancing user experience post-deployment.

## Slide 6: Methods/Approach
Requirements & Stakeholder Alignment – workshops, interviews, requirement document
Vendor Shortlisting & Evaluation – RFI/RFP, demos, scoring
Proof of Concept / Pilot – test key workflows, gather feedback
Configuration, Integration & Customization – set up pipelines, workflows, integrations
Data Migration & Testing – import legacy data, validate, QA
Training, Change Management & Deployment – user training, hand holding
Go Live & Post-Launch Support – monitor, address issues, continuous improvement

## Slide 7: Overview of Agile Model
Agile is a software development methodology that divides projects into small, manageable units called iterations or sprints, typically lasting 1–4 weeks. Each sprint involves cross-functional teams working on planning, design, coding, testing, and reviewing. At the end of each sprint, a working product increment is delivered, allowing for continuous feedback and adaptation

## Slide 8: Resources
People / Roles: Project manager, IT lead, admissions domain expert, vendor consultants, testers, trainers
Time / Duration: 6–9 months from kick-off to full deployment
Financials: licensing fees, vendor services, training, contingency
Other needs: hardware / hosting, backup systems, evaluation visits

## Slide 9: Importance of Agile Model in CRM Projects
The waterfall model is vital in CRM projects for its systematic approach, ensuring thorough planning and clear progression from requirements to deployment.
It facilitates comprehensive documentation, minimizing risks and ensuring alignment with customer needs, ultimately delivering a strong CRM system that enhances customer relationships and drives business growth.

## Slide 10: Risks and Dependencies
Risks:
  Resistance to Change: Users may resist migrating from the current intuitive solution, impacting adoption and user satisfaction.
  Difficulty in Cost Justification: Quantifying improvements in ease of use, information quality, and support/maintenance may pose challenges, hindering management's perception of the CRM system's value.
Dependencies:
  User Training: Effective training is essential to mitigate resistance and ensure smooth transition to the new CRM system.
  Stakeholder Communication: Continuous communication with stakeholders is vital to address concerns and demonstrate the benefits of the new system effectively.

## Slide 11: Thank You