# Agile Deliverables: RFP Process in CRM Using Agile Methodology

# Document 1: Definition of Done

As Per Agile Extension to the BABOK® Guide v2, Definition of Done is a technique where the team agrees on, and prominently displays, a list of criteria which must be met before a backlog item is considered done.

That is the team has to create a well-defined, unambiguous, measurable, agreed-upon, and shared Definition of Done between all team members.

The best form of Definition of Done representation is a checklist of activities that has to demonstrate the agreed value and quality of a user story. So, this checklist should include:

- acceptance criteria (to satisfy customer requirements for a product)

- quality criteria (to satisfy quality requirements for a product)

Definition of Done may be defined for different levels of project work. For example, in Agile/ Scrum framework these levels of work could be user story, sprint, and release.

Checklist for DOD:

- Produced code for presumed functionalities

- Assumptions of User Story met

- Project builds without errors

- Unit tests written and passing

- Project deployed on the test environment identical to production platform

- Tests on devices/browsers listed in the project assumptions passed

- Feature ok-ed by UX designer

- QA performed & issues resolved

- Feature is tested against acceptance criteria

- Feature ok-ed by Product Owner

- Refactoring completed

- Any configuration or build changes documented

- Documentation updated

- Peer Code Review performed

| SR. NO. | CHECKLIST FOR DOD | STATUS |
| --- | --- | --- |
| 1 | Draft responses produced for presumed requirements • All proposal sections drafted based on client requirements and assumptions. • Content aligns with business and technical needs identified during analysis. | Done |
| 2 | Assumptions of user story met • Preconditions for proposal completion (e.g., SME input, client clarifications, timelines) are validated and documented. | Done |
| 3 | Proposal package builds without errors • Proposal compiles as a complete set (narratives, compliance, pricing, attachments). • No formatting, linking, or missing document issues. | Done |
| 4 | Compliance/unit checks completed and passing • Compliance matrix updated. • Every RFP requirement mapped and validated against acceptance criteria. | Done |
| 5 | Proposal tested in submission environment • Proposal uploaded in mock/test submission portals (CRM or procurement portal). • Files open correctly, formatting preserved. | Done |
| 6 | Tests on client-specified formats/platforms passed • Proposal validated in required formats (PDF, Word, Excel). • Submission works across expected portals/browsers. | Done |
| 7 | Design/UX review completed • Proposal reviewed by designer/editor for readability, branding, and compliance layout. • Visuals (graphics, tables) approved. | Done |
| 8 | QA performed & issues resolved • Proposal checked for grammar, consistency, formatting, and compliance. • Issues identified during QA fixed before submission. | Done |
| 9 | Responses tested against acceptance criteria • Each proposal response validated against acceptance criteria defined by BA. • SMEs confirm accuracy and completeness. | Done |
| 10 | Final approval from Product Owner (Bid Manager) • Bid Manager/Proposal Owner signs off final content. • Leadership approval confirmed before submission. | Done |
| 11 | Refinements completed • Proposal refined after peer review or leadership feedback. • All pending issues resolved. | Done |
| 12 | Configuration/build changes documented • Any CRM workflow or submission configuration changes documented. • Version history maintained for audit. | Done |
| 13 | Proposal documentation updated • Supporting documents (assumptions, Q&A logs, lessons learned, checklists) updated and stored in CRM. | Done |
| 14 | Peer review conducted • Peer review sessions completed. • Feedback incorporated into final draft. | Done |

# Document 2- Product Vision

| Scrum Project Name: |  | Agile RFP Framework in CRM |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Venue: |  | Online (Microsoft Teams / CRM Platform) |  |  |  |  |  |  |
| Date:10/19/2025 |  | Start time: 10:00 AM |  | End time: 11:30 AM |  |  | Duration:1 hr 30 mins |  |
| Client: |  | Indiana State Department of Administration |  |  |  |  |  |  |
| Stakeholder list: |  | Proposal Manager |  | SMEs |  |  | Business Analyst |  |
| Technical Architect |  | Scrum Team |  |  |  |  |  |  |
| Scrum Team |  |  |  |  |  |  |  |  |
| Scrum Master | Product Owner |  | Scrum Developer 1 |  | Scrum Developer 2 | Scrum Developer 3 |  | Scrum Developer 3 |
| Capture Manager – Facilitates Agile ceremonies & removes impediments | Bid Manager – Owns backlog, prioritizes RFP tasks, aligns with business value |  | Proposal Writer – Drafts proposal content & ensures compliance |  | Business Analyst – Translates RFP requirements into user stories & maintains traceability | Technical Architect – Designs solution approach & validates technical feasibility |  | Bid Analyst – Performs requirement analysis & prepares compliance matrix |

| Vision: To create a centralized, Agile-driven RFP management framework inside CRM that streamlines proposal development, improves collaboration, and enhances win rates. |  |  |  |
| --- | --- | --- | --- |
| Target group Market Segment: Public sector agencies, government departments, and large enterprises are issuing and responding to RFPs. Target Users/Customers: - Proposal Managers - Business Analysts - Bid/Proposal Writers - SMEs and Technical Architects - Procurement teams in state and federal government | Needs Problem Solved: Traditional RFP processes are solved, time-consuming and lack visibility, leading to delays, compliance issues, and missed opportunities. Benefit Provided: The solution provides real-time visibility, backlog prioritization, and Agile collaboration tools within CRM, reducing cycle times, improving compliance, and increasing win probability. | Product What is it? An Agile RFP Framework embedded in CRM, enabling backlog management, sprint-based proposal development, and progress tracking through dashboards. What makes it special? - Integrates RFP lifecycle directly into CRM. - Uses Agile methodology (sprints, retrospectives, backlog management) to improve adaptability and efficiency. - Provides real-time tracking, compliance validation, and collaboration across distributed teams. Feasibility: Yes – leverages existing CRM infrastructure with configurable Agile workflows and dashboards. | Value Company Benefits: Improves proposal success rates, reduces effort duplication, and strengthens client trust by demonstrating structured, Agile governance. Business Goals: - Reduce RFP response cycle time by 30%. - Improve win rates by 15–20%. - Increase stakeholder satisfaction with transparent, collaborative tools. Business Model: - Offer as a subscription-based CRM enhancement for enterprises. - Service component: consulting and Agile enablement for proposal teams. |

# Document 3: User stories

| User story No: 1 | Tasks: Create new RFP entry in CRM |  | Priority:High |
| --- | --- | --- | --- |
| Value statement: As a Bid Analyst, I want to add a new RFP to CRM so that I can track the opportunity from the very beginning. |  |  |  |
| BV: 200 |  | CP: 5 |  |
| Acceptance criteria: - User can create a new RFP entry with ID, client name, due date, and stage. - RFP record saved in CRM with unique identifier. - Entry is visible in CRM dashboard. |  |  |  |

| User story No: 2 | Tasks: Assign roles (Bid Manager, Proposal Writer, SMEs) |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a Bid Manager, I want to assign owners to the RFP in CRM so that responsibilities are clear from the start. |  |  |  |
| BV: 500 |  | CP: 8 |  |
| Acceptance criteria: - CRM allows assignment of Proposal Manager, Proposal Writer, and SMEs. - Assigned users receive system notifications. - Roles are visible in RFP details page. |  |  |  |

| User story No: 3 | Tasks: Record RFP requirements in CRM |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a Business Analyst, I want to capture and log RFP requirements in CRM so that user stories and acceptance criteria can be created. |  |  |  |
| BV: 500 |  | CP: 8 |  |
| Acceptance criteria: - Requirements field accepts structured input. - User stories linked to RFP backlog items. - All requirements traceable to the original RFP document. |  |  |  |

| User story No: 4 | Tasks: Attach official RFP document (PDF/Word) |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a Bid Analyst, I want to upload the official RFP document to CRM so that the entire team can access it from one place. |  |  |  |
| BV: 500 |  | CP: 8 |  |
| Acceptance criteria: - File upload supported in multiple formats. - Version control enabled for updated RFP documents. - Team members have access based on role permissions |  |  |  |

| User story No: 5 | Tasks: Automated notifications |  | Priority: Medium |
| --- | --- | --- | --- |
| Value statement: As a Scrum Master, I want CRM to send notifications when a new RFP is added so that all stakeholders are informed immediately. |  |  |  |
| BV: 50 |  | CP: 2 |  |
| Acceptance criteria: - Notifications sent via email/CRM alerts to assigned roles. - Confirmation log available in CRM. - Stakeholders acknowledge receipt. |  |  |  |

| User story No: 6 | Tasks: Capture requirements |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a Bid Analyst, I want to review RFP requirements so that I can identify gaps and ensure compliance. |  |  |  |
| BV: 200 |  | CP: 5 |  |
| Acceptance criteria: - All requirements are captured in CRM. - Gaps are flagged with corrective actions. - Compliance matrix is generated. . |  |  |  |

| User story No: 7 | Tasks: Upload compliance checklist |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a Bid Analyst, I want to upload a compliance checklist so that all requirements are covered. |  |  |  |
| BV: 500 |  | CP: 8 |  |
| Acceptance criteria: - Checklist linked to RFP record. - Items marked completed upon task validation. - Final status reviewed before submission. |  |  |  |

| User story No: 8 | Tasks: Monitor compliance progress |  | Priority: Medium |
| --- | --- | --- | --- |
| Value statement: As a Bid Analyst, I want to monitor compliance progress so that I can track missing responses |  |  |  |
| BV: 100 |  | CP: 3 |  |
| Acceptance criteria: - Dashboard shows compliance percentage. - Alerts trigger when coverage is <90%. - Updates reflect in real time. |  |  |  |

| User story No: 9 | Tasks: Prioritize backlog |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a Bid Manager, I want to prioritize backlog items so that high-value tasks are delivered first. |  |  |  |
| BV: 500 |  | CP: 8 |  |
| Acceptance criteria: - Backlog visible to team - Priorities tagged by business value - Updates reflected in CRM |  |  |  |

| User story No: 10 | Tasks: Draft proposal narrative |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a Proposal Writer, I want to draft proposal responses so that requirements are addressed clearly. |  |  |  |
| BV: 200 |  | CP: 5 |  |
| Acceptance criteria: - Draft uploaded in CRM - Responses aligned with compliance matrix - Version history maintained |  |  |  |

| User story No: 11 | Tasks: Create user stories |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a Business Analyst, I want to translate RFP requirements into user stories so that they can be tracked in sprints. |  |  |  |
| BV: 500 |  | CP: 8 |  |
| Acceptance criteria: - User stories created in backlog - Linked to acceptance criteria - Traceable to original requirement |  |  |  |

| User story No: 12 | Tasks: Design architecture |  | Priority: Medium |
| --- | --- | --- | --- |
| Value statement: As a Technical Architect, I want to design the technical solution so that it aligns with RFP needs. |  |  |  |
| BV:100 |  | CP: 3 |  |
| Acceptance criteria: - Architecture diagram uploaded - Reviewed with SMEs - Feasibility confirmed |  |  |  |

| User story No: 13 | Tasks: Facilitate sprint planning |  | Priority: Medium |
| --- | --- | --- | --- |
| Value statement: As a Scrum Master, I want to conduct sprint planning so that tasks are clearly assigned. |  |  |  |
| BV:100 |  | CP: 3 |  |
| Acceptance criteria: - Sprint backlog created - Tasks assigned to roles - Sprint goal documented |  |  |  |

| User story No: 14 | Tasks: Provide domain expertise |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As an SME, I want to provide domain inputs so that proposal responses are technically accurate. |  |  |  |
| BV: 200 |  | CP: 5 |  |
| Acceptance criteria: - SME review comments logged - Technical sections validated - Compliance confirmed |  |  |  |

| User story No: 15 | Tasks:Enhance visuals |  | Priority: Medium |
| --- | --- | --- | --- |
| Value statement: As a Graphic Designer, I want to create professional layouts so that proposals look appealing |  |  |  |
| BV:100 |  | CP:3 |  |
| Acceptance criteria: - Templates applied consistently - Formatting compliance ensured - Branding guidelines followed. |

| User story No: 16 | Tasks: Manage backlog scope |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a Bid Manager, I want to refine backlog scope so that effort matches available resources. |  |  |  |
| BV:200 |  | CP: 5 |  |
| Acceptance criteria: - Scope documented - Adjustments logged in CRM - Approved by stakeholders. |

| User story No: 17 | Tasks: Write executive summary |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a Proposal Writer, I want to draft the executive summary so that the proposal highlights our strengths. |  |  |  |
| BV: 500 |  | CP:8 |  |
| Acceptance criteria: - Summary aligned with client needs - Approved by Bid Manager - Linked to final draft |  |  |  |

| User story No: 18 | Tasks:Map requirements |  | Priority: Medium |
| --- | --- | --- | --- |
| Value statement: As a Business Analyst, I want to create a requirement traceability matrix so that nothing is missed |  |  |  |
| BV: |  | CP: |  |
| Acceptance criteria: - RTM uploaded - Linked to backlog - Verified by Bid Analyst |  |  |  |

| User story No: 19 | Tasks: Build solution diagram |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a Technical Architect, I want to prepare solution diagrams so that reviewers understand the approach.. |
| BV: 200 |  | CP: 5 |  |
| Acceptance criteria: - Diagram stored in CRM - Reviewed with SMEs - Matches requirements |  |  |  |

| User story No: 20 | Tasks: Facilitate daily stand-ups |  | Priority: Medium |
| --- | --- | --- | --- |
| Value statement: As a Scrum Master, I want to conduct daily stand-ups so that blockers are addressed quickly. |  |  |  |
| BV:50 |  | CP: 2 |  |
| Acceptance criteria: - Meeting notes logged - Blockers tracked - Action items assigned |  |  |  |

| User story No: 21 | Tasks: Validate pricing inputs |  | Priority: Medium |
| --- | --- | --- | --- |
| Value statement: As an SME, I want to provide pricing inputs so that cost estimates are accurate. |  |  |  |
| BV: 100 |  | CP: 3 |  |
| Acceptance criteria: - Pricing sheet uploaded - Reviewed by Bid Manager - Approved for submission. |

| User story No: 22 | Tasks:Identify gaps |  | Priority:High |
| --- | --- | --- | --- |
| Value statement: As a Bid Analyst, I want to flag missing sections so that proposal completeness is ensured. |  |  |  |
| BV:500 |  | CP: 8 |  |
| Acceptance criteria: - Missing sections tagged - Assigned to Proposal Writer - Status updated in CRM |  |  |  |

| User story No: 23 | Tasks:Manage sprint backlog |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a Bid Manager, I want to monitor sprint backlog so that deadlines are met. |  |  |  |
| BV:500 |  | CP: 8 |  |
| Acceptance criteria: - Sprint backlog visible - Burndown chart updated - Overdue tasks highlighted |  |  |  |

| User story No: 24 | Tasks: Document acceptance criteria |  | Priority: Medium |
| --- | --- | --- | --- |
| Value statement: As a Business Analyst, I want to define acceptance criteria so that user stories are testable. |  |  |  |
| BV: 100 |  | CP:3 |  |
| Acceptance criteria: - Criteria documented - Linked to backlog items - Validated by Scrum Master |  |  |  |

| User story No: 25 | Tasks: Conduct feasibility check |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a Technical Architect, I want to validate solution feasibility so that risks are reduced. |  |  |  |
| BV:200 |  | CP: 5 |  |
| Acceptance criteria: - Risks logged - Reviewed by SMEs - Approval recorded |  |  |  |

| User story No: 26 | Tasks: Facilitate sprint review |  | Priority: Medium |
| --- | --- | --- | --- |
| Value statement: As a Scrum Master, I want to organize sprint reviews so that feedback is collected. |  |  |  |
| BV: 100 |  | CP: 3 |  |
| Acceptance criteria: - Review session held - Feedback captured - Action items tracked. |

| User story No: 27 | Tasks: Write past performance |  | Priority: |
| --- | --- | --- | --- |
| Value statement: As a Proposal Writer, I want to prepare past performance sections so that we showcase credibility. |  |  |  |
| BV:200 |  | CP: 5 |  |
| Acceptance criteria: - Section written - Approved by Bid Manager - Stored in template |  |  |  |

| User story No: 28 | Tasks: Draft system design |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a Technical Architect, I want to prepare system design documents so that solution details are clear. |  |  |  |
| BV: 200 |  | CP: 5 |  |
| Acceptance criteria: - Document uploaded - Reviewed by SMEs - Linked to final submission |  |  |  |

| User story No: 29 | Tasks: Conduct retrospective |  | Priority: Medium |
| --- | --- | --- | --- |
| Value statement: As a Scrum Master, I want to conduct sprint retrospectives so that lessons learned are applied. |  |  |  |
| BV: 50 |  | CP: 2 |  |
| Acceptance criteria: - Retrospective notes recorded - Improvement items logged - Action plan approved. |

| User story No: 30 | Tasks: Handle missed RFP deadline |  | Priority: High |
| --- | --- | --- | --- |
| Value statement: As a Bid Manager, I want to capture pending tasks when the deadline is missed so that I can record risks, notify stakeholders, and prepare for corrective action. |  |  |  |
| BV:200 |  | CP: 5 |  |
| Acceptance criteria: - System automatically flags RFPs with missed deadlines and pending tasks. - Notifications sent to Proposal Manager, BA, and Scrum Master with escalation. - Lessons learned and corrective actions logged in CRM backlog for future prevention. |  |  |  |

# Document 4: Agile PO Experience

The Product Owner has a vision of the product keeping the domain/industry experience and the market need.

- Following are the responsibilities of PO in a project

## Market Analysis of market need/demand ▫ Availability of similar products in the market

- The global RFP/proposal software market is rapidly expanding, projected to grow at over 12–15% .

- Increasing demand for automation, transparency, and compliance in government and enterprise procurement drives adoption.

- Current market solutions focus on standalone RFP tools, but there is a gap in embedding Agile RFP workflows within enterprise CRM platforms.

- Our solution addresses this niche, integrating backlog, sprint management, compliance matrices, and reporting directly into CRM.

## Enterprise Analysis ▫ Due diligence on the market opportunity

  - Enterprises, especially government agencies, face fragmented proposal workflows, siloed communication, and last-minute compliance issues.

  - A due diligence assessment showed high ROI:

    - 30% reduction in RFP cycle time.

    - 15–20% improvement in win rate.

    - Higher stakeholder satisfaction from visibility and accountability.

  - Investment of $200K across 6 months is justified by time savings, quality improvements, and win-probability gains.

## Product Vision and Roadmap ▫ Product vision keeping the need analysis in mind ▫ Product roadmap with high-level features and timeline

- Vision:
“To create an Agile-driven RFP management framework within CRM that streamlines proposal development, increases collaboration, and delivers measurable business outcomes.”

- Roadmap (6 months / 4 phases):

    - Phase 1 (Month 1–2): RFP capture, backlog creation, compliance matrix integration.

    - Phase 2 (Month 2–3): Sprint workflows, dashboards, backlog prioritization.

    - Phase 3 (Month 4–5): Orals/BAFO workflow, partner collaboration module.

    - Phase 4 (Month 6): Reporting, analytics, win/loss dashboards, continuous improvement loop

## Managing Product Features ▫ Managing stakeholder expectations and prioritizing needs ▫ Prioritization of the epics, stories, and features based on criticality and ROI involved

- Stakeholder Expectations: Proposal Managers need visibility, BAs need traceability, SMEs need collaboration.

- Prioritization: Epics prioritized based on ROI (e.g., Compliance Automation first, Visual Enhancements later).

- Criticality: High-value backlog features delivered in early sprints to maximize business impact.

## Managing Product Backlog ▫ Prioritization of user stories ▫ Reprioritization based on stakeholders' needs ▫ Epics planning

  - Backlog consists of epics (RFP capture, Compliance, Proposal Writing, Orals/BAFO, Reporting).

  - User stories prioritized based on Business Value (BV) and Complexity Points (CP).

  - Reprioritization happens after each sprint review/retrospective.

## Managing Overall Iteration Progress ▫ Sprint progress review ▫ Reprioritization of sprints and epics if needed ▫ Sprint retrospectives with Business Analyst

  - Sprint planning conducted every 3 weeks; team commits to realistic deliverables.

  - Daily stand-ups surface impediments early.

  - Sprint Reviews ensure increments (drafts, compliance packages, final submissions) are validated with leadership.

  - Retrospectives with BA ensure lessons learned (e.g., submission bottlenecks) are logged into backlog for improvement.

## Agile Ceremonies and Meetings Handled

As Product Owner for the RFP Process in CRM Using Agile Methodology project, I gained practical experience in managing and actively participating in Agile ceremonies tailored to the RFP lifecycle:

- Sprint Planning Meeting → Defined sprint goals such as backlog grooming for new RFPs, compliance matrix tasks, and drafting milestones.

- Daily Scrum Meeting → Tracked progress on proposal writing, technical inputs, and compliance validation; surfaced blockers like SME availability or missing client data.

- Sprint Review Meeting → Demonstrated completed increments such as draft proposals, compliance checklists, or orals decks to leadership and gathered actionable feedback.

- Sprint Retrospective Meeting → Identified areas of improvement, such as better backlog prioritization, quicker stakeholder reviews, or improved CRM integration.

- Backlog Refinement Meeting → Continuously reprioritized RFP-related backlog items (Prime/Sub decisions, submission readiness tasks) based on stakeholder input and changing client requirements.

## User Story Experience

As Product Owner, I developed and refined user stories specifically for RFP handling within CRM. Each story consistently included:

- Unique story number and description tied to the CRM pipeline stage (e.g., “RFP Under Review,” “Submission,” “BAFO”).

- Clearly defined tasks such as compliance validation, proposal drafting, or orals preparation.

- Priority levels (High, Medium, Low) assigned based on submission deadlines and business value.

- Acceptance criteria ensuring measurable outcomes (e.g., “100% compliance achieved,” “Draft uploaded to CRM with version control”).

- Business Value (BV) & Complexity Points (CP) for prioritization and sprint planning.

This structured approach improved clarity for the Scrum Team, supported backlog prioritization, and ensured timely delivery of RFP submissions.

## PO as a Liaison

In this project, the Product Owner role required acting as a bridge between proposal stakeholders and the Scrum Team:

- Business Stakeholders (Proposal Manager, SMEs, Leadership): Ensured their priorities, compliance needs, and timelines were captured accurately in the backlog.

- Scrum Team (Proposal Writer, BA, Technical Architect, Bid Analyst): Clarified requirements, prioritized user stories, and provided feedback to keep sprints aligned with RFP deadlines.

By serving as the liaison, I maintained transparency across CRM, ensured that stakeholders remained informed, and minimized risks of last-minute surprises.

## Conclusion

As Product Owner for the Agile RFP in CRM project, I:

- Defined and communicated a product vision that aligned with market demand for more adaptive and transparent RFP handling.

- Helped the Scrum Team break the RFP lifecycle into incremental backlog items (requirement capture, drafting, compliance, submission, orals/BAFO).

- Enabled delivery of incremental value each sprint, whether in the form of a draft proposal, compliance checklist, or final submission.

Key Learnings & Skills Enhanced:

- Hands-on experience conducting sprint planning, backlog refinement, and retrospectives in a live RFP environment.

- Strengthened skills in stakeholder communication, bridging proposal managers, SMEs, and technical teams.

- Improved ability to translate business needs into actionable user stories, ensuring measurable outcomes for every RFP.

# Document 5: Product and sprint backlog and product and sprint burndown charts

Product backlog:

| User Story ID | User Story | Tasks | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | As a Bid Analyst, I want to add a new RFP to CRM so that I can track the opportunity from the very beginning. | Create new RFP entry in CRM | High | 200 | 5 | Sprint 1 |
| 2 | As a Bid Manager, I want to assign owners to the RFP in CRM so that responsibilities are clear from the start. | Assign roles (Bid Manager, Proposal Writer, SMEs) | High | 500 | 8 | Sprint 1 |
| 3 | As a Business Analyst, I want to capture and log RFP requirements in CRM so that user stories and acceptance criteria can be created. | Record RFP requirements in CRM | High | 500 | 8 | Sprint 2 |
| 4 | As a Bid Analyst, I want to upload the official RFP document to CRM so that the entire team can access it from one place. | Attach official RFP document (PDF/Word) | High | 500 | 8 | Sprint 2 |
| 5 | As a Scrum Master, I want CRM to send notifications when a new RFP is added so that all stakeholders are informed immediately. | Automated notifications | Medium | 50 | 2 | Sprint 3 |

Sprint backlog:

| User Story ID | User Story | Tasks | Owner | Status | Estimated Effort (hrs) |
| --- | --- | --- | --- | --- | --- |
| PB-01 | Capture all RFP requirements in CRM | Create RFP entry fields, upload docs, tag compliance | Bid Analyst | In Progress | 20 |
| PB-02 | Translate requirements into user stories | Write stories, link acceptance criteria, update backlog | BA | To Do | 25 |
| PB-03 | Draft proposal responses | Initial content draft for 3 sections, upload to CRM | Proposal Writer | To Do | 30 |
| PB-04 | Design solution diagrams | Prepare architecture doc, review with SMEs | Technical Architect | To Do | 15 |

Sprint burndown

# Document 6: Sprint meetings

Meeting Type 1: Sprint Planning meeting

| Date | 10/21/2025 |
| --- | --- |
| Time | 10:00 AM – 11:30 AM |
| Location | Online- Microsoft Teams |
| Prepared By | Product Owner – Bid Manager |
| Attendees | Scrum Master / Capture Manager Product Owner / Bid Manager Business Analyst (BA) Proposal Writer Technical Architect Bid Analyst SMEs (Subject Matter Experts) Graphic Designer / Editor (if needed) |

Agenda Topics

| Topic | Presenter | Time allotted |
| --- | --- | --- |
| Welcome & Meeting Objectives | Scrum Master / Capture Manager | 5 min |
| Review of Product Backlog (new RFP items, priorities) | Product Owner / Bid Manager | 15 min |
| Estimation & Discussion of User Stories (BV & CP values) | Business Analyst, Technical Architect, Proposal Writer | 20 min |
| Estimate story points (Planning Poker) | All team | 15 mins |

Other Information

| Observers | Client representative (Indiana State Department of Administration), Senior Leadership (optional) |
| --- | --- |
| Resources | CRM system access, Agile board (Jira/CRM module), RFP documents, Compliance Matrix template |
| Special Notes | - Ensure all stories are linked to CRM RFP records. - Critical focus on roles assignment and compliance tasks. - This sprint is aligned with the 6-month / $200K timeline. |

Meeting Type 2: Sprint review meeting

| Date | 10/21/2025 |
| --- | --- |
| Time | 12-1 PM |
| Location | Online-Microsoft Teams |
| Prepared By | Product Owner – Bid Manager |
| Attendees | Scrum Master / Capture Manager Product Owner / Bid Manager Business Analyst (BA) Proposal Writer Technical Architect Bid Analyst SMEs (Subject Matter Experts) Graphic Designer / Editor (if required) Stakeholders (Proposal Manager, Client representative, Leadership) |

| Sprint status | Things to demo | Quick updates | What’s next |
| --- | --- | --- | --- |
| Completed 4/5 committed stories | New RFP entry in CRM, Role assignment & notifications, Upload & versioning of RFP documents, Compliance checklist creation | Minor issues with SME inputs resolved, backlog reprioritized for Sprint 2 | Start proposal drafting, prepare solution design diagrams, initiate proposal template formatting |

Meeting Type 3: Sprint retrospective meeting

| Date | 11/06/2025 |
| --- | --- |
| Time | 03:00 PM – 04:00 PM |
| Location | Conference Room / Microsoft Teams |
| Prepared By | Business Analyst |
| Attendees | - Product Owner (Bid Manager), Scrum Master (Capture Manager), Developers (Proposal Writer, Technical Architect, Bid Analyst, Graphic Designer), QA, SMEs |

| Area | What Went Well | What Didn’t Go Well | Questions | Reference |
| --- | --- | --- | --- | --- |
| Sprint Overview | RFP entry and role assignment in CRM completed on time | Requirement logging took longer due to missing SME inputs | How can SMEs be engaged earlier in the sprint? | Sprint-01 Backlog |
| Development | Upload & versioning of RFP documents worked seamlessly | Notifications feature had minor bugs and needed fixes | Should QA validate notifications earlier in sprint? | Story US-05 |
| Collaboration | Daily stand-ups helped resolve blockers quickly | Time zone differences delayed reviews from SMEs | Can we standardize review times for SMEs? | Standup Notes |
| Demos & Reviews | Stakeholders appreciated live demo of compliance checklist | Some feedback arrived after sprint closure | Can we share demo recordings for late reviewers? | Sprint Review Video |

Meeting Type 4: Daily Stand-up meeting

| Questions | Name/Role | Week “X” (from 20/10/2025 to 24/10/2025) | Monday | Tuesday | Wednesday | Thursday | Friday |
| --- | --- | --- | --- | --- | --- | --- | --- |
| What did you do yesterday? | Proposal Writer |  | Drafted executive summary | Completed first draft of compliance section | Revised based on SME feedback | Worked on past performance section | QA edits for narrative clarity |
|  | Business Analyst | Logged RFP requirements in CRM | Linked requirements to backlog items | Created traceability matrix | Updated acceptance criteria | Supported compliance review |  |
|  | Technical Architect | Designed solution diagram | Reviewed with SMEs | Updated architecture document | Validated technical feasibility | Integrated diagram into proposal |  |
| What will you do today? | Proposal Writer |  | Draft solution overview section | Format pricing response | Refine technical write-up | Finalize compliance responses | Upload consolidated draft to CRM |
|  | Business Analyst | Review SME comments | Support user story refinement | Validate compliance coverage | Assist Proposal Writer | Prepare for sprint review demo |  |
|  | Technical Architect | Add annotations to design | Document assumptions | Share diagrams with Proposal Manager | Provide technical responses for Q&A | Review final draft technical accuracy |  |
| What (if any) is blocking your progress? | Proposal Writer |  | None | Waiting for SME feedback | None | None | None |
|  | Business Analyst | Missing data from the client | None | Waiting for partner inputs | None | None |  |
|  | Technical Architect | Dependency on vendor specs | None | Permissions setup pending | None | None |  |