Document 1: Business Case

Question; Answer. Why is this project initiated?; The project is initiated to digitize and streamline college event management processes, eliminating delays caused by manual scheduling, approvals, and physical documentation.. What are the current problems?; Time-consuming event approvals, repeated physical meetings, scheduling conflicts, poor student coordination, and lack of centralized records.. How many problems could be solved?; At least five: scheduling delays, lack of transparency, manual approvals, poor participation tracking, and scattered documentation.. What resources are required?; Stakeholder input, IT infrastructure, developer and BA time, budget allocation (~₹5,000), training, pilot testing space.. Organizational change required?; Moderate: Faculty and staff must adapt to a centralized portal and reduce reliance on paper-based workflows.. Time frame to recover ROI?; Within 3–5 months of deployment through improved participation, reduced event setup time, and digital feedback collection.. How to identify stakeholders?; Through stakeholder analysis (RACI), identifying sponsors, coordinators, student organizers, IT staff, and primary users..

Document 2: BA Strategy

BA Strategy Steps

- Initiate Project Scope and align with sponsor

- Stakeholder Analysis using RACI + ILS Charts

- Requirement Elicitation: Interviews, surveys, brainstorming, observation

- Documentation: BRD, FRD, RTM, Meeting Notes

- Approval Process:

  - BRD reviewed by SMEs and sponsor

  - FRD signed off by technical team and client

  - Use UAT Form for final system acceptance

Communication Channels

- Emails (formal sign-off)

Project tracker sheet (weekly progress)

- Standups / review calls

Change Request Handling

- Maintain CR Tracker

- Re-assess scope, update RTM and documentation

- Obtain approval and rebaseline timelines

Stakeholder Updates

- Use weekly status emails with updated deliverable progress

- Visual dashboards (for managers and sponsors)

Document 3- Functional Specifications

| Field | Value |
| --- | --- |
| Project Name | College Event Management Application |
| Customer Name | Dr. Rajendra Gode Educational Institution |
| Project Version | v1.0 |
| Project Sponsor | Principal Dr. R.G. Ingle |
| Project Manager | Isha (BA Lead) |
| Project Initiation Date | 27 July 2025 |

Functional Requirement specifications:

| Req ID | Req Name | Description | Priority |
| --- | --- | --- | --- |
| FR0001 | Login | Users should be able to securely log in to the application to perform operations. | 10 |
| FR0002 | Event Registration Module | Students should be able to register for events by filling out a digital form. | 9 |
| FR0003 | Approval Workflow | Admin and faculty coordinators must approve events via a structured workflow. | 8 |
| FR0004 | Dashboard View | Each user role (Admin, Faculty, Student) should have a personalized dashboard. | 8 |
| FR0005 | Event Calendar Integration | Events should be displayed on an integrated calendar for quick visibility. | 7 |
| FR0006 | Notification System | Users must receive notifications on status updates, approvals, and reminders. | 9 |
| FR0007 | Feedback Collection | After each event, feedback forms should be triggered for student responses. | 6 |

FR0008; Suggestion Box; Students should be able to submit new event ideas via a suggestion module.; 6. FR0009; Audit Trail; The system should maintain logs of all actions performed by users.; 9. FR0010; User Management; Admin should be able to create, edit, deactivate user profiles and assign roles.; 10. FR0011; Report Generation; The system should generate reports for event participation, approvals, and ROI.; 9.

Document 4- Requirement Traceability Matrix

| Req ID | Req Name | Req Description | Design | D1 | T1 | D2 | T2 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR0001 | Login | User must be able to login to access the application | Yes | Yes | Pending | No | Yes | YES |
| FR0002 | Event Registration Module | Students must be able to register for events | Yes | Yes | Yes | Yes | Pending | YES |
| FR0003 | Approval Workflow | Admin/Faculty should approve proposed events | Yes | Yes | No | Yes | Yes | YES |
| FR0004 | Calendar Dashboard | Events must be visible on calendar based on approval | Yes | No | Yes | Yes | Yes | YES |
| FR0005 | Notification System | Users must receive email/pop-up notifications | Yes | Yes | Yes | Pending | Yes | YES |
| FR0006 | Suggestion Portal | Students should be able to submit suggestions digitally | Yes | Yes | Yes | No | Yes | YES |
| FR0007 | Faculty Registration | Faculty should be able to submit availability and roles | Yes | Yes | Pending | Yes | Yes | YES |
| FR0008 | Report Generator | System must generate reports for participation and MoM | Yes | Pending | Yes | Yes | Yes | YES |
| FR0009 | Audit Trail | Log all user activities like approvals and submissions | Yes | Yes | Yes | Yes | Yes | YES |

| FR0010 | User Management | Admin should manage roles and access levels | Yes | Yes | No | Yes | Yes | YES |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

Document 5- BRD Template

Field; Value. Project Name; College Event Management Application (EMA). Project ID; COEPD-EMA-2024. Version ID; v1.0. Author; Isha Deshmukh – Business Analyst Lead.

  - Document Revisions

| Date | Version No. | Changes Made |
| --- | --- | --- |
| 27/07/2025 | 0.1 | Initial Draft |
| 01/08/2025 | 0.2 | Updated version |

  - Approvals

Role; Name; Title; Signature; Date. Project Sponsor; Dr. R.G. Ingle; BA Trainer / Guide; ___; ___. Business Owner; Dr. Y.R. Gode; COO, College Event Platform; ___; ___. Project Manager; Isha Chavan; Business Analyst Intern; ___; ___. System Architect; Rahul Deshmukh; Solutions Architect; ___; ___. Development Lead; Simran Patel; Full Stack Developer Lead; ___; ___. UX Lead; Ajay Varma; UX Designer / Wireframe Lead; ___; ___. Quality Lead; Neha Shah; QA Specialist; ___; ___. Content Lead; Anjali Mehta; Documentation Analyst; ___; ___.

  - RACI Chart for This Document

Codes Used in RACI Chart

* Authorize - Has ultimate signing authority for any changes to the document.

- R – Responsible - Responsible for creating this document.

- A – Accountable - Accountable for accuracy (for example, the project manager)

- S – Supports - Provides supporting services in the production of this

- C – Consulted - Provides input (such as an interviewee).

- I – Informed - Must be informed of any changes.

| Name | Position | * | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Isha Deshmukh | Business Analyst Lead |  | ✅ |  | ✅ |  | ✅ |
| Principal | Project Sponsor | ✅ |  | ✅ |  |  | ✅ |
| Faculty Coordinator | Functional Approver |  |  |  | ✅ | ✅ | ✅ |
| IT Support Lead | Technical Team Member |  |  |  | ✅ | ✅ |  |
| Student Organizer | End User Representative |  |  |  |  | ✅ | ✅ |
| Development Lead | Engineering / Dev Team Head |  |  | ✅ | ✅ | ✅ |  |
| UX Designer | UI/UX Expert |  |  |  | ✅ | ✅ |  |
| Quality Analyst | QA Tester |  |  |  | ✅ | ✅ | ✅ |

  - Introduction

4.1. Business Goals

To streamline event coordination at academic institutions by digitalizing manual workflows for registration, approvals, and event scheduling.

4.2. Business Objectives

- Develop a centralized College Event Management System

- Enable registration, approval tracking, and notifications

- Provide dashboards for Admin, Students, and Coordinators

- Align with institutional calendar and access roles

4.3. Business Rules

- Students can register only for active events

- Approval workflow must be sequential (Faculty → Admin → Final Review)

- Coordinators must ensure event closure reports post-event

4.4. Background

Currently, college events are managed via emails, Excel sheets, and paperwork. This leads to confusion, approval delays, and poor data tracking. EMA aims to eliminate these inefficiencies.

4.5. Project Objective

To build a web-based and mobile-compatible platform that integrates event data, automates approvals, and improves coordination.

4.6. Project Scope

4.6.1. In Scope Functionality

- Event Registration Module

- Approval Workflow

- Event Dashboard

- Admin Login and Role Management

- Push Notifications

4.6.2. Out Scope Functionality

- Integration with external CRMs

- Payment gateway for ticketed events (future release)

  - Assumptions

- User roles and access will be clearly defined

- All stakeholders will be available for requirement validation

- Mobile compatibility will be achieved via responsive design

- Constraints

- Limited development time (6 weeks)

- Budget capped for tools and plugins

- No integration with existing ERP systems

- Risks

Risk Category; Description; Strategy. Technological Risks; UI rendering issues on legacy browsers; Mitigate. Skill Risks; Lack of React developers or design expertise; Transfer. Political Risks; Delay or disruption due to institutional approvals or policy changes; Accept. Business Risks; Resistance to tech adoption from faculty/staff; Accept. Requirements Risks; Scope creep due to late stakeholder input; Avoid. Other Risks; Server downtime during peak registration periods; Mitigate.

- Business Process Overview

8.1. Legacy System (AS-IS)

Manual forms collected by coordinators → Email sent to Admin → Approval tracked via phone calls → Excel for student list

8.2. Proposed Recommendations (TO-BE)

Digital form submission → Automatic role-based approval → Real-time dashboards → Event history archived for reference

- Business Requirements

| Req ID | Requirement Description | Priority | Category |
| --- | --- | --- | --- |
| BRD-001 | Enable student registration with OTP | High | Functional |
| BRD-002 | Dashboard for event summaries | Medium | Functional |
| BRD-003 | Audit log for approval actions | High | Non-Functional |

- Appendices

10.1 List of Acronyms

- EMA: Event Management Application

- OTP: One-Time Password

- MOM – Minutes of Meeting

- ROI – Return on Investment

- RFP – Request for Proposal

10.2 Glossary of Terms

- Stakeholder: Person impacted or influencing project decisions

- Wireframe: Visual guide for UI structure

10.3 Related Documents

- Document 1: Business Case

- Document 2: BA Strategy

- Document 3: Functional Specification

- Document 4: Requirement Traceability Matrix