# Customer Lead Management System - CRMNEXT

Project Type:

Agile Project Delivery

Project Overview:CRMNEXT is being implemented to centralize and automate customer lead management for improved efficiency, response times, and lead conversion. The Agile methodology guides the project through iterative sprint-based delivery, leveraging tools such as Kanban boards, sprint meetings, product backlog, and burn-down charts.

# Question 1: Definition of Done

Answer:
The Definition of Done for CRMNEXTchecklist

# Question 2: Product Vision

# Answer:
Product Vision – CRMNEXT Lead Management System

| Section | Details (CRMNEXT Project) | Reference |
| --- | --- | --- |
| Project Name | Customer Lead Management System – CRMNEXT | Title Slide |
| Client | Retail Banking Business Division | Sign-off Slide |
| Stakeholders | Project Sponsor, CRMNEXT Vendor, Agile Coach, IT Integration Lead, Business Analysts, End-user Champions | Sign-off Slide |
| Scrum Master | To be assigned internally (Agile Coach / Project Manager likely candidate) | Assumed from Agile Coach role |
| Product Owner | Ritesh Nigam | Prepared By PO + PM Role |
| Scrum Developers | CRMNEXT Implementation Specialists, IT Integration Team | Resources Slide |

VISION:
Banks today face significant challenges due to disjointed lead sources, delayed follow-ups, and poor visibility into customer engagement. CRMNEXT aims to transform banking lead management by offering a centralized, automated, and intelligent system that ensures faster response, improved conversions, and higher customer satisfaction. Our mission is to empower banks with real-time insights, process automation, and seamless integration—ensuring agility, transparency, and growth across every lead lifecycle touchpoint.

| Market Segment | Target Users/Customers | Needs | Product Features | Feasibility & Value |
| --- | --- | --- | --- | --- |
| Banking and financial services industry, especially retail and corporate banking | Bank sales managers, relationship officers, customer support teams, and IT/business heads | Banks need to unify their lead tracking and response process across channels to reduce leakage, improve conversions, and enhance visibility. | CRMNEXT offers automated lead assignment, escalation workflows, real-time dashboards, multi-device access, and integration with core banking systems. | Feasible via Agile delivery and vendor-backed CRM modules. High ROI potential via increased conversion rates, reduced TAT, and improved customer engagement. |
|  | Customers seeking faster query responses or product support (loans, cards, savings, etc.) | Timely communication and proper follow-up from the bank to avoid dissatisfaction or churn. | Features include instant notifications, lead aging alerts, self-service lead creation, and UAT-tested CRM dashboards. | Adds value through faster go-to-market, scalability, and audit-ready digital process trails that enhance trust and compliance. |

# Question 3: User Stories

Answer:

| User Story No: 1 | Tasks: 2 |
| --- | --- |
| Priority: Highest |  |
| AS A SALES MANAGER I WANT TO VIEW REAL-TIME DASHBOARDS SO THAT I CAN MONITOR TEAM PERFORMANCE |  |
| BV: 400 | CP: 04 |
| ACCEPTANCE CRITERIA : Dashboard Screen Filters for Region, RM, and Status Real-time data refresh Export to Excel option |  |

| User Story No: 2 | Tasks: 3 |
| --- | --- |
| Priority: High |  |
| AS A RELATIONSHIP MANAGER I WANT TO GET NOTIFIED ON LEAD ASSIGNMENT SO THAT I CAN TO RESPOND TO CUSTOMERS IMMEDIATELY |  |
| BV: 350 | CP: 03 |
| ACCEPTANCE CRITERIA SMS/Email trigger on assignment Notification within 1 minute Log for notification delivery |  |

| User Story No: 3 | Tasks: 2 |
| --- | --- |
| Priority: Medium |  |
| AS A DATA ENTRY EXECUTIVE I WANT TO CAPTURE LEAD DATA SO THAT I CAN TO ENSURE COMPLETE LEAD DETAILS |  |
| BV: 250 | CP: 02 |
| ACCEPTANCE CRITERIA Lead entry form with mandatory validation Dropdowns for product, branch, and channel Save and edit functionality |  |

| User Story No: 4 | Tasks: 4 |
| --- | --- |
| Priority: Highest |  |
| AS A SYSTEM ADMIN I WANT TO AUTO-ASSIGN LEADS BASED ON RULES SO THAT I CAN TO REDUCE LEAD ASSIGNMENT TIME |  |
| BV: 500 | CP: 05 |
| ACCEPTANCE CRITERIA Rule engine configuration screen Test rule engine against sample data Audit trail on lead assignment |  |

| User Story No: 5 | Tasks: 2 |
| --- | --- |
| Priority: Medium |  |
| AS A BRANCH MANAGER I WANT TO REVIEW ESCALATED LEADS SO THAT I CAN TO FOLLOW UP ON DELAYED RESPONSES |  |
| BV: 280 | CP: 03 |
| ACCEPTANCE CRITERIA Escalation screen listing stale leads Click to assign or close Remarks required on action |  |

| User Story No: 6 | Tasks: 1 |
| --- | --- |
| Priority: Low |  |
| AS A ADMIN I WANT TO VIEW LEAD REPORTS SO THAT I CAN TO ANALYZE PERFORMANCE |  |
| BV: 150 | CP: 02 |
| ACCEPTANCE CRITERIA Monthly reports page Filters for region, product, and date Export PDF/Excel |  |

# Question 4: Agile PO Experience

Answer:
The Product Owner analyzed market needs and defined a roadmap for CRMNEXT delivery.
Activities included:
- Prioritization of product backlog.
- Sprint reviews and retrospectives.
- Stakeholder alignment and requirement clarifications.

# Question 5: Product and Sprint Backlogs & Burndown Charts

Answer:
Product Backlog:
- Automate lead capture
- Real-time dashboards
- Workflow and rules engine

Sprint Burndown:
- Chart to visualize task completion rate per sprint.
Tools: Jira or similar Agile tracking tools.

# Question 6: Sprint Meetings

Answer:
Sprint Ceremonies:
- Sprint Planning: Define tasks for upcoming 3-week sprint.
- Daily Stand-up: Team sync on progress and blockers.
- Sprint Review: Demo completed stories to stakeholders.
- Sprint Retrospective: Discuss what went well and areas for improvement.