## Slide 1: Project Title: Talon Promotion engine
Prepared by: Shruthi Somangoudar

## Slide 2: Situation/Problem/Opportunity:
Current Challenges:
Telecom providers often struggle with manual, static discounting methods that may not be effectively personalized or dynamic.
Customers expect real-time, customized promotions tailored to their usage and preferences.
Marketing teams face challenges in efficiently managing and automating promotional campaigns.
Problem:
Lack of personalization decreases customer engagement and retention.
High operational costs due to manual intervention in setting up promotions.

## Slide 3: Situation/Problem/Opportunity:
Opportunity:
Talon, a rule-based promotion engine, enables dynamic campaign creation with:
Personalized discounts tailored to specific customer profiles.
Automated execution of promotions without requiring continuous manual intervention.
Real-time rule application, enhancing customer experience and operational efficiency.

## Slide 4: Purpose Statement (Goals):
Implement Talon to streamline campaign creation and discount rule management.
Enhance the ability to offer personalized, rule-based promotions.
Improve customer satisfaction and competitive edge in the telecom market.

## Slide 5: Project Objectives:
Integrate Talon into the telecom application to enable seamless campaign creation and automation.
Ensure rule-based promotions are aligned with business objectives to maximize customer value.
Implement a scalable solution that can adapt to evolving business requirements.
Reduce manual workload in marketing operations.
Ensure compatibility with existing telecom infrastructure while allowing flexibility for future modifications.

## Slide 6: Success Criteria:
Reduction in manual effort for promotion setup by 90%.
Increase in customer acquisition/retention due to effective discount strategies.
Seamless API integration with minimal downtime for implementation.
Efficient rule execution verified through test cases and user acceptance testing.
Improved customer satisfaction and engagement.
Enhanced decision-making based on analytical insights from the promotion engine.

## Slide 7: Methods/Approach:
1. Planning
Define project scope, objectives, and initial backlog items.
Prioritize features using Agile principles.
2. Analysis
Gather detailed requirements for Talon integration.
Create user stories and acceptance criteria.

## Slide 8: Methods/Approach:
2. System Design
Develop system architecture based on MEDsights workflow.
Define database structure for insights storage.
Plan role-based access control (Fire Admin, Meta Admin, Users, Read-Only Users).
Create UI wireframes for the platform’s interface.
Develop wireframes and architectural plans for implementation.
Collaborate with stakeholders to ensure alignment with business needs.

## Slide 9: Methods/Approach:
3. Implementation (Development)
Frontend Development – React.js / Angular for UI.
Backend Development – Node.js / Python with API integration.
Database Implementation – MongoDB for insight storage.
Template Creation – Standardized formats for insight documentation.
Settings Module – Profile, About, Template Management

## Slide 10: Methods/Approach:
4. Testing & Validation
Unit Testing – Verify individual components.
Integration Testing – Check interactions between modules.
System Testing – Validate platform performance & security.
User Acceptance Testing (UAT) – Ensure stakeholder feedback is incorporated.

## Slide 11: Methods/Approach:
5. Deployment & Implementation
Launch MEDsights in a phased rollout across teams.
Provide training sessions for users and administrators.
Optimize system performance and reduce downtime.
Establish maintenance protocols for ongoing enhancements.

## Slide 12: Methods/Approach:
6. Maintenance & Continuous Improvement
Monitor user adoption & system analytics.
Address bug fixes, performance improvements & security updates.
Gather ongoing stakeholder feedback for future enhancements.
Plan for new features including analytics.

## Slide 13: Resources:
Technology & Infrastructure
Cloud-based hosting for scalability and security.
Database management system to store insights efficiently.
User-friendly interface for seamless navigation.

## Slide 14: Resources:
Human Resources:
Product Owner – Defines vision, prioritizes features, and ensures alignment with business goals.
Project Manager – Oversees development, timelines, and stakeholder coordination.
Business Analysts – Define requirements, success metrics, and optimize workflows.
Software Developers – Develop APIs.
QA Testers – Validate system functionality, usability, and security compliance.
Admins – Oversee insight publication, manage access controls, and maintain compliance.

## Slide 15: Resources:
Total resources: 10
Working hours a day = 8 hours
Duration = 18 months = 548 days
Exclude weekends: 156 days
Exclude public holidays: 12 days
Total working days: 380 days
Approx man hours: 8 hours * 10 resources * 380 days = 30400-man hours

## Slide 16: Risk:
Technical Failures – Downtime or system inefficiencies
Technical Risks: Compatibility challenges between Talon and existing telecom infrastructure.
Operational Risks: Inadequate user adoption due to lack of awareness or training.
Regulatory Risks: Compliance challenges in discounting frameworks.
Performance Risks: Slow response times due to heavy rule execution loads.

## Slide 17: Dependencies:
Stable API availability from Talon.
Alignment of telecom application architecture with Talon’s integration framework.
Coordination between business and technical teams for rule creation and execution.
Effective testing to prevent production errors.

## Slide 18
Thank you