## Slide 1: Project Title: I-VIEW APP
Prepared By: Shruti Parashar Date: 09/06/2025

## Slide 2: Situation:-
This is the I-view banking which is use in icici bank ltd
This application is use for check the customer details like account balance, loan details, card details, transaction details , statement,
Provide the physical copy of statement, loan statement
We can see the customer details like cust id , account number, nominee, address these information
Financial transaction like NEFT ,RTGS IMPS are not perform this application
Cash transaction is not perform in this application

## Slide 3: Problem:-
Multiple application are working in banking domain to ensure that system should be very smooth
As I mention, i-view is just to see the customer details there are multiple task in banking system like raised the SR ,financial transaction, customer request ,investment ,trade services
All these task are done in different application which is very time consuming ,every time we need to login the different application as per the customer request
TASK | APPLICATION
FINANCIAL TRANSACTION | FINACLE
FINANCIAL SERVICE REQUEST | FINACLE
SERVICE REQUEST | FCRM
SALES DATA | CRM
ACCOUNT OPENING | DB TRACKER
CHECK THE CUSTOMER DETIALS | I-VIEW

## Slide 4
As per the banking rule we need to provide the service on desk
If there are a physical request we need to raised the SR for that service and communicate the TAT with customer and scan the form and next team will processed that request
if the request is successfully done so there is no issue but the request get rejected it heated for branch score and also it is time taking process
Currently we are facing the physical form issue and storage
I – view is not that much profitable and useable except to check all the details in the same application
User needs to login again and again in multiple application ,and if for some reason session out user again need to login the app which is very disturbing in process
Customer also get irate
According to user role bank gives the access of i- view, so all the staff not able to see detail information of the customer which is very problematic to user
These issue we are facing

## Slide 5: Opportunity:
After the implementation of the of the additional feature in i-view application we can provide the multiple services In single application
Proposed features:-
Saving/current account statement
Loan statement/loan offer with minimum % ,online disbursement with minimum documentation
Debit card ,credit card details
Investment forms
Circulars
Autofill service request forms (address change, apply for cards , cheque book, investment transaction, forex cards ,
disease claims, upload the cards, name change/modification/ deletion, minor to major convert)
multiple services we can provide in single application
Autofill form facility are there so we can avoid the human errors, save the time
It will help in to compliances and audit
Help in following the RBI guidelines and improve the branch and bank score
It help to improve the customer satisfaction build the trust between customer and bank
Bank can increase the business on the basis of customer satisfaction
We can provide the over the counter service and save the customers time as well as bank staff time

## Slide 6: Goals:-
Business goal | User goal | System goal
Enhance Service Efficiency | Need not to switching multiple application | Integrate multiple modules into a unified platform.
Avoid rejections and delays in service requests | Reduce time taken to fill and process forms with autofill functionality. | avoid repeated logins
Ensure Compliance and Audit Readiness | Error Minimization | Allow the system to scale with more services
Eliminate physical form issues and reduce storage | Better Customer Experienc | real-time status tracking.
Build customer trust and satisfaction | Improve access levels as per job roles to enable staff to provide complete and timely service to customers. | Ensure only authorized staff access sensitive customer data based on roles.

## Slide 7: Project Objectives
Enhance the existing I-View application to provide access to account statements, loan details, card information, investment forms, and more within one unified system.
Implement auto-filled digital forms for common customer requests (e.g., address change, card applications, nominee updates, etc.) to minimize manual errors and improve efficiency.
Eliminate the need for physical form submission and storage by introducing electronic document workflows.
Improve Customer Service Turnaround Time (TAT)
Simplify the login process, reduce session timeouts, and enable role-based access for branch staff to provide faster and more complete service
efficient service experience that builds trust and enhances the bank's reputation.
Create cross-sell opportunities through better visibility of customer profiles and timely offerings
Ensure Compliance with Banking Regulations

## Slide 8: Success Criteria:
Customer details, statements, collateral, forms, and documents are easily accessible from a single application without the need to log into multiple systems.
System downtime is minimized through enhanced stability and performance.
Major reduction in physical form usage and storage through implementation of digital forms and e-documentation.
Increased Accuracy through Auto-Filled Forms
Reduced turnaround time (TAT) for processing service requests such as address change, card requests, and account modifications.
Improved Branch and Bank Score
Enhanced Customer Satisfaction
Compliance with Regulatory Requirements

## Slide 9: Agile method
Understand the Problem and Define Goals:-
Multiple logins for different apps
Manual/physical SR forms and documentation
Limited access based on user role
Poor customer experience and delayed service
Agile Action: Initiation Phase
Identify stakeholders, team members, and high-level requirements.
Conduct stakeholder meetings with branch staff, IT team, operations team
Define the product vision: "To build a unified banking system that improves service turnaround, user access, and reduces manual tasks.“

## Slide 10
Planning Phase:- Define the Product Backlog with epics and user stories.
As a BA gather the requirement from the stakeholder and convert them into userstories
Examples of User Stories:-
As a
<Branch manager>
I want to
<auto-fill SR forms >
I can serve customers faster.
As a
<Branch manager>
I want to
<access to customer statements in one app>
So I can give the fast service

## Slide 11
Sprint Planning:- This can be done at the beginning of the project so we can decide whet we need to do in the sprintSelect high-priority features like auto-filled SR forms, account statement access, role-based access control, for the first few sprints.
Select user stories from the backlog to work on in the current sprint.
Define Sprint Backlog, tasks, estimates, and priorities.
Sprint execution:- 2-3 week sprints including design, development, testing, and internal demos.
Daily scrum meeting:- This meeting will be conduct to know
What did you do today?
What will you do tomorrow?
Are there any implements that are slowing and stopping to you?
Design & Development Phase:-
Developers and designers work together.
BA and QA continuously clarify requirements and test logic.
Testing:-
This is the agile methodology we delivered the project in part
Continuous testing during the sprint
Includes unit testing, integration testing, functional testing, and user story validation
Bugs are reported, fixed, and re-tested within the sprint.

## Slide 12
Sprint Review :-
can be done at the end of the project where team will give the demo of a completed stories to product owner and get it clear
Who attends: Scrum Team and stakeholder(BM,BSM,SALES Executive, operation team ,it team.
Demonstrate the completed work to stakeholders.
Get feedback and approval or Gather stakeholder feedback Update product backlog accordingly.
Demo the working product
Sprint retrospective meeting:-
To reflect on the sprint and identify areas of improvement.
3 question will ask at the end of the project
1 )what went well in the sprint?
2) what not went well in the sprint?
3) what are the required area for improvement in the next sprint?
Continuous Refinement:-
Add new ideas (e.gintegrating circulars, RBI compliance alerts)
Adjust priorities (based on audit feedback or customer pain points)
Release Planning:-
Conduct UAT (User Acceptance Testing) with real users from ICICI.
Get the feedback and experience from the bank staff

## Slide 13: Resources:-
Roles | Responsibiliy
Product Owner | Gathers requirements from branch staff, prioritizes backlog, communicates vision.
Scrum master | Facilitates daily stand-ups, removes blockers, ensures Agile best practices are followed.
Business analyst | Gathers and documents detailed requirements, writes user stories,
Developers | Designs user-friendly screens for enhanced I-View features
Testers | Perform functional, integration, and regression testing; automate test cases.
Compliance | Ensure features meet regulatory guidelines, especially digital SR and document handlin
Testing Tools | r automated and manual testing.
Security Tools | Role-based access control, encryption libraries, and secure login/session management tools.

## Slide 14: Time :-
Agile sprints planned: 12 (2-week sprint cycles)
Timeline Breakdown:
1 month:- Requirement gathering + wireframes
3 months: -Development + testing
1 month:- UAT + revisions
1 month:- Training + deployment
This project will take minimum 6 months to complete the project

## Slide 15: Budget :-
Business analyst /project manager salary-2 lakh
Development team salary:- 4 lakh
Agile tool-3 lakh
Server and resources -3 lakh
Staff training and workshop:- 1.5 lakh
Third party software:- 1 lakh
Industry report:- 2 lakh
Development and testing software :- 3 lakh
Total budget is 19.5 lakh

## Slide 16: Risk :-
Risk can be divided in to 3 part
High, medium ,low
Impact | Risk category | Strategy
staff may prefer legacy interface. Resistance to change | Medium | Provide structured training, user guides, and involve staff in testing to increase adoption.
Project approval may face challenges from senior management or finance teams. | High | Supplement proposal with case studies, time savings analysis, and customer satisfaction metrics.
Project delay and risk of incomplete release. | Medium | Conduct early system analysis and parallel integration testing in sprints.
Negative user experience and process disruption. | Medium | Design improved session handling and gather feedback in UAT for adjustments.

## Slide 17: Dependencies
The I-View enhancement must work with existing core banking systems
Feature visibility and access depend on staff role (e.g., teller, manager, operations).
All SR forms, document handling, and audit trails must align with RBI and internal audit guidelines.
Project success depends on staff being trained and willing to use the new system.
If external software/tools are integrated (for forms, automation, etc.), vendor evaluation and approval are required.

## Slide 18: To Be Completed by Appropriate Manager :- SHRUTI PARASHAR
Project Sponsor :- ICICI BANK LTD Project Manager :-MAYANK PALIWAL