## Slide 1: PROJECT TITLE – CPF CENTRAL PROVIDER FILE TOOL
PREPARED BY – SANGEETHA .A
DATE – 26-10-2025

## Slide 2: SITUATION
A large healthcare network is struggling to efficiently manage its
relationships with external providers—such as diagnostic labs,
specialist consultants, home care agencies, and therapy centers.
The current system relies on fragmented spreadsheets, emails, and
outdated portals, leading to delays in referrals, compliance issues, and
poor visibility into provider performance.

## Slide 3: PROBLEM
A multi-specialty healthcare organization is rapidly expanding
across regions, partnering with hundreds of external providers
—specialists, diagnostic labs, rehabilitation centres, and home care
services. Each department manages provider relationships
independently using spreadsheets, emails, and legacy systems.
This results in inconsistent data, delayed referrals, and compliance risks.
organization recently failed a regulatory audit due to missing
provider credentials and expired licenses. Leadership mandates
the creation of a centralized digital solution to streamline provider
management and ensure compliance.

## Slide 4: OPPORTUNITY
As it is a healthcare system providers are giving the treatments to the patients in a Insurance Company ,and
development of a centralized, intelligent provider management website CENTRAL PROVIDER TOOL that
transforms how healthcare organizations manage external providers. By
replacing fragmented systems and manual workflows with a unified digital
platform. The data will be back feeded from the portal by 24 hrs so that the provider can receive the payment .

## Slide 5: Purpose statement
The purpose statement of the CPF application is to provide financial transactions of the providers with advanced methods, monitoring the details of the service and solutions to enhance financial integrity, mitigate risks, and ensure regulatory compliances. Enabling regulatory compliance, and safeguard the integrity of the global financial system.
It is also needed to back feed the data the data which is entered in FSPMT is reflected in CPF within 24 to 48 hrs so that the provider can receive the payments .

## Slide 6: PROJECT OBJECTIVES
Solution selection according to design criteria, specifications, and requirements
Identifying the best architecture, and integration approach based on business needs and scalability.
Solution prototyping and testing
Build a working prototype of the central provider tool and validate data flow, UI/UX, Input tool .

## Slide 7: 3- Objectives
Automate Provider Data Synchronization
Ensure provider information (name, ZIP code, city, license number, etc.) from the First Source Provider Management Tool is automatically updated in the central provider file within 24–48 hours.
Develop a Secure and User-Friendly Web Platform
Build a responsive website that allows authorized users to view, search, and manage provider data efficiently, with proper access controls and data protection.
Implement Monitoring and Alerting Mechanisms
Set up systems to track data sync status, log errors, and notify stakeholders if updates fail or exceed the 48-hour window.

## Slide 8: SUCCESS CRITERIA
1.Provider Data Accuracy
2. Automated onboarding flow
3. Payment processing Reliability
4.System Integration success
5. Compliance and Audit
6. Back feeds the data
7. It also decreases the amount of time to wait for the provider for the payments .

## Slide 9: METHODS/APPROACH AGILE –SCRUM METHODLODY
Scrum-Scrum is a iterative methodology which is used in scrum to manage software projects ,the team is self directed with co located team members relying on communication over documentation for effective project delivery .
The delivery time is high .It also handles Change Requests .No Middlemen are involved it is done by the developers ,No documentation ,low cost ,change requests are posted as user story .Basically agile has 4 main values and 12 principles .
Agile Manifesto –
1- Individuals and Interactions over processes and tools .
2- Working software over compressive documentation .
3-Customer collaboration over contract Negotiation
4- Responding to change over following a plan.

## Slide 10: Twelve Principles of Agile software
1- Satisfy the customer through early continuous delivery of valuable software .
2-Welcome changing requirements ,even late in development .Agile processes harness change for customers competitive change .
3-Deliver working software frequently, from a couple of weeks to a couple of months with the preference to a shorter timescale .
4- Business people and developers must work together daily throughout the project .
5- Build projects around motivated Individuals
6- The efficient way of communicating and conveying information within the development team is face to face conversation .

## Slide 11
7- Working software is the primary use of software
8-Agile process promotes sustainable development
9-Continuous attention to technical excellence and good design agility
10- Simplicity –The art of maximizing the amount of work not done is essential .
11- The best architectures ,designers emerges from self organizing teams .
12- At regular intervals ,the team reflects on how to become effective

## Slide 12
Daily stand-ups to track progress and blockers.
Jira for visualizing work.
Continuous integration and automated testing to ensure quality.
Agile ceremonies (planning, review, retrospective) to faster collaboration.
Sprint planning meeting is done at the beginning of the day where all the business people and product owner come together and discuss what needs to be done today
Spring retrospective meeting – Here all the developers and Business analyst come together and decide how many sprints should be taken and what will be done ? What are the challenges .

## Slide 13
Form a cross-functional team including product owner, developers, QA, finance, and provider representatives.
Conduct stakeholder interviews and workshops to gather high-level goals and points.
Create user personals and journey maps for providers interacting with the CPF portal.
Define epics and user stories in the product backlog (e.g., "As a provider, I want to view payment history so that I can check the details ) ,sprint meetings, daily stand up calls ,sprint retrospective meetings will be done and MOM will be a part of the meeting to address who joined the meeting and what topics have been discussed .
Prioritize stories using Moscow,FURPS
Set acceptance criteria for each story

## Slide 14
Kick off with a Sprint 0 to set up environments, CI/CD pipelines, and define Definition of Done., DOR
Run sprints (2–3 weeks) to build and test features like:
Provider registration
Payment tracking
Dispute resolution
Notifications and audit logs
Conduct sprint reviews and retrospectives to refine backlog and improve team velocity.
Create training materials (videos, guides, FAQs) and run UAT sessions with providers.
Establish support channels (e.g., helpdesk)

## Slide 15
Plan a phased rollout (e.g., pilot with 10 providers, then scale).
Monitor KPIs like payment accuracy, portal uptime, and user satisfaction.
Run a sprint post-launch to address bugs and feedback.
Collect feedback via surveys and analytics to inform future backlog items.

## Slide 16: RESOURCES
PEOPLE - Skilled developed with the updates with recent technologies
for the compliance and risk management platforms. Skilled UI/UX
designers to design them. They should have knowledge in the Healthcare
Domain. The people like testers ,developers ,business analysts ,product owners ,product managers ,scrum
masters will be a part of the project.

## Slide 17
Time -is the application will be developed by the business heads within 2 years
therefore, there will be continuous deliverables after one phase in terms
of software in the time period of 2 to 4 weeks and looks if there are any
CR happening in the middle of the development phase. Time is given for 1.6 years
BUDGET – This application of budget 10 cr relies on the most vulnerable project
because it integrates the financial budget. So the software and Hardware
ranges high and also the amount of the work which we input has more
work.

## Slide 18
Training – 50,00,000 to 1,00,0000
Software – 5,00,000
Hardware -5,00,000
Others- For any other works like ground works it ranges around 60,00,0000 to 70,00,0000
Risk and Dependencies –
Risk may arise if there is a lack of clarity or change in the requirement
leading to delays or compliance issues.
2. Inaccuracy in accessing the processing the transactions data from internal
or external sources might cause risk in the transactions.

## Slide 19: Dependencies
Project Dependencies like stakeholder dependencies, third party
Integrations, compliance requirements, Data availability and Quality,
developing resources, Budget procurement are unreliable a risk might
occur or change in vendor strategies.
2. If there are no dependencies or unsupported technologies, compatibility
issues between components in third party services might cause risks on
dependencies.

## Slide 20
Thank you
Done By –Sangeetha .A