AGILE DOCUMENTS-

Document – 1

Definition of Done

The Definition of Done is the technique where the team got agreed on and the prominently displayed a list of criteria met before the a backlog item is considered done

It is shared understanding of what it means for work to be complete and we can say it is 100% done and potentially shippable

The DOD document now relates specifically to new online insurance portal , I have prepared a tailored version that integrates the DOD check list for an online insurance portal making it more relevant and actionable for stakeholders.

Purpose – To define when backlog item like user story and feature for the online insurance portal can be considered done by the agile team

A team defined checklist that confirms a user story or deliverable

- Meets agreed functional and quality standards

- It is ready for production or the next delivery phase

- Has been reviewed and accepted by the relevant stakeholders

And the team

- Well defined

- Unambiguous

- Measurable

- Shared and visible

Agreed and shared Definition of done between the all team members

The acceptance criteria is done for the satisfaction of the customer requirement for the product

And the quality criteria is done to showed for satisfy quality requirement of the product .

Check list for  Definition of Done-

| S.NO | CRITERIA | Specific note | Done/Not done |
| --- | --- | --- | --- |
| 1 | Produced code for functionality | Its like login, premium calculator and policy generation | Done |
| 2 | Assumptions of User Story met | User story assumptions validated , confirmed against insurance product rules | Done |
| 3 | Project builds without errors | Application build without any error . clean builds across all modules like claims, policy, payment etc | Done |
| 4 | Unit tests written and passing | It includes edge cases for policy rules age limits etc | Done |
| 5 | Project deployed on the test environment identical to production platform | It includes third party integration like KYC , payment gateways | Done |
| 6 | Tests on devices/browsers listed in the project assumptions passed | Works on chrome, edge, UC browser mobile responsiveness verified | Done |
| 7 | Feature ok-ed by UX designer | Approved and consistent with design for customer onboarding and claim submission | Done |
| 8 | QA performed & issues resolved | Functional and regression testing completed | Done |
| 9 | Feature is tested against acceptance criteria | It is like quote generation within 4 seconds | Done |
| 10 | Feature ok-ed by Product Owner | Approved and confirmed that business needs are met | Done |
| 11 | Refactoring completed | Clean, maintainable modular codebase | Done |
| 12 | Any configuration or build changes documented | Especially for server settings, API keys and compliance logs | Done |
| 13 | Documentation updated | It includes technical specs , process flows and user guides | Done |
| 14 | Peer Code Review performed | Completed and took sign from senior developer | Done |

DOCUMENT -2

Product vision

| Scrum project name: | Optum online insurance solutions |  |  |
| --- | --- | --- | --- |
| Venue: | Triple four towers | Hitech city, Hyderabad-50444 |  |
| Date: 04-08-2024 | Start time – 10:00 am | End time – 02:00pm | Duration- 4hours |
| Stakeholder list: | Business owner | Administration | Operation head |
|  | Processor head | Customer |  |
|  | Scrum team |  |  |
| Scrum master: | Mujeeb ali khaja |  |  |
| Product owner: | R. pradeep chary |  |  |
| Scrum developer 1: | Naveen |  |  |
| Scrum developer 2: | Srikanth |  |  |
| Scrum developer 3: | Shiva |  |  |
| Scrum developer 4: | Akhil |  |  |
| Scrum developer 5: | Venkat |  |  |

| Vision : our product aim to create a user friendly user friendly , secure online portal that simplifies the insurance process to the customers our vision is to empower users easily compare purchase and manage their insurance policies from any device by providing personalised recommendation , transparent policy details and efficient claims processing we aim to enhance the customers satisfaction and trust in their insurance provider |  |  |  |
| --- | --- | --- | --- |
| Online insurance solutions is our target segment Users and customers People who want to get insured and people who work for the organization | Reducing the manual effort and delay in process Customer can purchase insurance policies without any confusion and agents has accurate data to verify. | Digitalized insurance portal will be on mobile, tablets, desktops applications Real time tracking and giving 24/7 customer services Product feasibility can be complex and require attention in every aspect | By more revenue stream, direct customer collaboration without any queries Providing digitalized platform for insurance policies in the country. Digitally connecting insurers agents and policy holders enabling policy management |

DOCUMENT – 3

| User Story NO: 1 | Tasks: 1 |  | Priority: high |
| --- | --- | --- | --- |
| AS A USER I WANT TO RESGISTER TO ACCOUNT WITH EMAIL ID AND MOBILE NUMBER SO THAT I CAN LOGIN INTO APPLICATION |  |  |  |
| BV: 500 |  | CP: 08 |  |
| Acceptance Criteria : Registration screen Text box of email id and password Submit button Display Registration successful on screen. |  |  |  |

| User Story NO: 2 | Tasks: 1 |  | Priority: high |
| --- | --- | --- | --- |
| AS A USER I WANT TO LOGIN TO APPLICATION BY USER NAME AND PASSWORD SO THAT I CAN USE APPLICATION. |  |  |  |
| BV:500 |  | CP:13 |  |
| ACCEPTENCE CRITERIA- Display login screen Text column for user name and password Display Login successful |  |  |  |

| User Story NO: 03 | Tasks: 1 |  | Priority: medium |
| --- | --- | --- | --- |
| AS A USER I WANT TO SEARCH THE POLICIES SO THAT I CAN FIND WHAT KIND OF POLICY IAM LOOKING FOR |  |  |  |
| BV:100 |  | CP:40 |  |
| Acceptance Criteria : Search option User should able to see the policies Select option for policies |  |  |  |

| User Story NO: 04 | Tasks:01 |  | Priority: high |
| --- | --- | --- | --- |
| AS A USER I WANT TO RENEWAL OPTION SO THAT I CONTINUE MY INSURANCE POLICY |  |  |  |
| BV:50 |  | CP:02 |  |
| Acceptance Criteria : Renewal option on screen Select option to renewal Display renewal terms and conditions |  |  |  |

| User Story NO: 05 | Tasks: 1 |  | Priority: high |
| --- | --- | --- | --- |
| AS A USER I WANT TO SELECT A PAYMENT MODE SO THAT I CAN MAKE PAYMENT BY CHOICE |  |  |  |
| BV:500 |  | CP:40 |  |
| Acceptance Criteria : Display payment mode Radio button for payment modes Payment submit button , payment successful notification Business rule: Can only select one payment mode |  |  |  |

| User Story NO: 06 | Tasks: 1 |  | Priority: High |
| --- | --- | --- | --- |
| AS A USER I WANT TO BE ABLE TO FILE AND TRACK MY INSURANCE CLAIMS ONLINE SO THAT I CAN HANDLE THE PROCESS QUICKLY AND CONVENIENTLY |  |  |  |
| BV: 500 |  | CP: 13 |  |
| Acceptance Criteria : Display track claim option Select button for tracking claim Show the claim status |  |  |  |

| User story No-07 | Tasks: 1 |  | Priority: medium |
| --- | --- | --- | --- |
| AS A USER I WANT TO RECIVE PERSONALIZED INSURANCE QUOTES BASED ON MY PROFILE SO THAT I CAN FIND AFFORDABLE PLAIN THAT MEETS MY REQUIREMENTS |  |  |  |
| BV:100 |  | CP:13 |  |
| Acceptance Criteria : Personal Notification option Show insurance quotes Select option on quote and submit option |  |  |  |

| User Story NO: 08 | Tasks: 1 |  | Priority: high |
| --- | --- | --- | --- |
| AS A USER I WANT TO COMPARE DIFFERENT INSURANCE PLANS EASILY SO THAT I CAN CHOOSE BEST COVERAGE FOR MY NEEDS |  |  |  |
| BV:500 |  | CP:13 |  |
| Acceptance Criteria : Insurance plans option Show new insurance plans Select option and submit button |  |  |  |

| User Story NO: 09 | Tasks: 2 |  | Priority: high |
| --- | --- | --- | --- |
| AS A USER I WANT TO PURCHASE A POLICY ONLINE SO THAT I CAN GET COVERAGE IMMEDIATELY WITHOUT VISITING AN OFFICE |  |  |  |
| BV:500 |  | CP:02 |  |
| Acceptance Criteria : Display policies Select and purchase option Submit button |  |  |  |

| User Story NO: 10 | Tasks: 02 |  | Priority: high |
| --- | --- | --- | --- |
| AS A USER I WANT TO UPDATE MY PERSONAL INFORMATION SO THAT MY RECORDS REMAIN ACCURATE |  |  |  |
| BV:500 |  | CP:13 |  |
| Acceptance Criteria : Text fields for entering information Mandatory field should have star mark Submit option |  |  |  |

| User Story NO: 11 | Tasks: 2 |  | Priority: high |
| --- | --- | --- | --- |
| AS A USER I WANT TO FILE A CLAIM ONLINE SO THAT I CAN GET ASSISTANCE QUICKLY AFTER AN INCIDENT |  |  |  |
| BV:500 |  | CP:40 |  |
| Acceptance Criteria : Display upload option Select file option Text field for entering information of incident Submit button |  |  |  |

| User Story NO: 12 | Tasks: 2 |  | Priority: high |
| --- | --- | --- | --- |
| AS A USER I WANT TO VIEW MY PAYMENT HISTORY SO THAT I CAN TRACK EXPENSES FOR BUDGETING OR TAXES |  |  |  |
| BV:100 |  | CP:08 |  |
| Acceptance Criteria : View payment history on screen Select option Download option of history |  |  |  |

| User Story NO: 13 | Tasks: 2 |  | Priority: high |
| --- | --- | --- | --- |
| AS A USER I WANT TO SET UP AUTOMATIC PAYMENTS SO THAT I NEVER MISS A DUE DATE |  |  |  |
| BV:100 |  | CP:13 |  |
| Acceptance Criteria : Select automate option Enable option for automatic payment Submit button |  |  |  |

| User Story NO: 14 | Tasks: 2 |  | Priority: high |
| --- | --- | --- | --- |
| AS A USER I WANT TO RECEIVE EMAILS / SMS NOTIFICATIONS SO THAT I AM ALWAYS INFORMAED |  |  |  |
| BV:500 |  | CP:13 |  |
| Acceptance Criteria : Select communication channel option View options Select and submit button |  |  |  |

| User Story NO: 15 | Tasks: 2 |  | Priority: high |
| --- | --- | --- | --- |
| AS A USER I WANT THE PORTAL TO BE MOBILE FRIENDLY SO THAT I CAN USE IT ON ANY DEVICE |  |  |  |
| BV:500 |  | CP:40 |  |
| Acceptance Criteria : Responsive design Mobile load performance Give access for mobile |  |  |  |

| User Story NO:16 | Tasks:22 |  | Priority: high |
| --- | --- | --- | --- |
| AS A USER I WANT TO CONTACT SUPPORT EASILY SO THAT I CAN GET HELP WHEN NEEDED |  |  |  |
| BV:500 |  | CP:40 |  |
| Acceptance Criteria : Customer support option Select option in different mode |  |  |  |

| User Story NO: 17 | Tasks: 2 |  | Priority: high |
| --- | --- | --- | --- |
| AS A USER I WANT TO RESET MY PASSWORD SECURELY SO THAT I CAN REGAIN ACCESS WITHOUT RISK |  |  |  |
| BV:500 |  | CP:08 |  |
| Acceptance Criteria : Display forgot password option Select Reset password option Text field for new password Submit button |  |  |  |

| User Story NO: 18 | Tasks: 3 |  | Priority: high |
| --- | --- | --- | --- |
| AS A ADMIN I WANT TO VIEW ALL USER PROFILES SO THAT I CAN ASSIST WITH SUPPORT QUERIES |  |  |  |
| BV:500 |  | CP:40 |  |
| Acceptance Criteria : Display user profiles Select download option Submit button |  |  |  |

| User Story NO: 19 | Tasks: 3 |  | Priority: high |
| --- | --- | --- | --- |
| AS A ADMIN I WANT TO SEE AND MANAGE ALL POLICY DATA SO THAT I CAN KEEP RECORDS ACCURATE AND UP TO DATE |  |  |  |
| BV:500 |  | CP:40 |  |
| Acceptance Criteria : Display information option Show policy data Download option for policy data . |  |  |  |

| User Story NO:20 | Tasks: 3 |  | Priority: high |
| --- | --- | --- | --- |
| AS A ADMIN I WANT TO APPROVE OR REJECT CLAIMS SO THAT I CAN ENSURE FAIR PROCESSING |  |  |  |
| BV:500 |  | CP:40 |  |
| Acceptance Criteria : Display eligibility criteria Approve and Reject option Submit button |  |  |  |

| User Story NO: 21 | Tasks: 3 |  | Priority: high |
| --- | --- | --- | --- |
| AS A ADMIN I WANT TO MANAGE INSURANCE PRODUCT AND RATES SO THAT I CAN OFFER UP TO DATE OPTIONS TO USERS |  |  |  |
| BV:50 |  | CP:13 |  |
| Acceptance Criteria : Manage items options Release options to users Submit button |  |  |  |

| User Story NO:22 | Tasks: 4 |  | Priority: high |
| --- | --- | --- | --- |
| AS A AGENT I WANT TO LOG IN TO DASHBOARD SO THAT I CAN MANAGE CLIENT POLICIES |  |  |  |
| BV:100 |  | CP:40 |  |
| Acceptance Criteria : Login option Text box for user name and password Manage option and operating options like doc 360 |  |  |  |

| User Story NO: 23 | Tasks: 4 |  | Priority: MEDIUM |
| --- | --- | --- | --- |
| AS A AGENT I WANT GENERATE QUOTES FOR CLIENTS SO THAT I CAN ASSIST THEM IN PURCHASING COVERAGE |  |  |  |
| BV:100 |  | CP:40 |  |
| Acceptance Criteria : Text box for generating quotes Release to user option Submit button |  |  |  |

| User Story NO: 24 | Tasks: 4 |  | Priority: high |
| --- | --- | --- | --- |
| AS A AGENT I WANT TO TRACK MY COMMISSIONS SO THAT I CAN SEE EARNINGS FOR POLICY SALES |  |  |  |
| BV:100 |  | CP:02 |  |
| Acceptance Criteria : Sales report My commission option View commissions Download in PDF option |  |  |  |

| User Story NO: 25 | Tasks: 4 |  | Priority: high |
| --- | --- | --- | --- |
| AS A AGENT I WANT TO CHAT WITH SUPPORT UNDERWRITTERS SO THAT I CAN RESOLVE CLIENT ISSUES FASTER |  |  |  |
| BV:100 |  | CP:40 |  |
| Acceptance Criteria : Help option Connect with underwriters Text box for chat and submit button |  |  |  |

| User Story NO: 26 | Tasks: 5 |  | Priority: high |
| --- | --- | --- | --- |
| AS A CLAIMS PROCESSOR I WANT TO VIEW ALL SUBMITTED CLAIMS IN A QUEUE WITH PRIORITY LEVELS SO THAT I MANAGE WORKLOAD AND DEADLINES EFFICIENTLY |  |  |  |
| BV:500 |  | CP:13 |  |
| Acceptance Criteria : Inner applications View submitted claims Approve for process |  |  |  |

| User Story NO: 27 | Tasks: 5 |  | Priority: high |
| --- | --- | --- | --- |
| AS A CLAIM ADJUSTER I WANT TO ACCESS UPLOADED CLAIMS DOCUMENTS AND PHOTOS SO THAT I CAN VALIDATE THE CLAIMS |  |  |  |
| BV:500 |  | CP:40 |  |
| Acceptance Criteria : View uploaded claims Verifying structure Validate claims |  |  |  |

| User Story NO: 28 | Tasks: 5 |  | Priority: high |
| --- | --- | --- | --- |
| AS A CLAIMS MANAGER I WANT TO ASSIGN CLAIMS TO PROCESSORS BASED WORKLOAD AND EXPERTISE SO THAT I CAN BALANCE RESOURCES EFFECTIVELY |  |  |  |
| BV:500 |  | CP:40 |  |
| Acceptance Criteria : Higher portal access to manager Display all claims with date Forward option. |  |  |  |

| User Story NO: 29 | Tasks: 5 |  | Priority: high |
| --- | --- | --- | --- |
| AS A CLAIMS PROCESSOR I WANT THE SYSTEM TO AUTO CHECK CLAIMS AGAINST POLICY COVERAGE RULES SO THAT I CAN IDENTIFY OUT OF SCOPE CLAIMS EARLY |  |  |  |
| BV:100 |  | CP:13 |  |
| Acceptance Criteria : Automation option Auto check process Report option on claims |  |  |  |

| User Story NO: 30 | Tasks: 5 |  | Priority: high |
| --- | --- | --- | --- |
| AS A CLAIMS PROCESSOR I WANT TO INITIATE CLAIMS PAYMENTS THROUGH INTEGRATED PAYMENT SYSTEM SO THAT I CAN CLOSE VALID CLAIMS QUICKLY |  |  |  |
| BV:100 |  | CP:05 |  |
| Acceptance Criteria : Payment triggering Payment conformation User permission |  |  |  |

| User Story NO: 31 | Tasks: 5 |  | Priority: high |
| --- | --- | --- | --- |
| AS A CLAIMS PROCESSOR I WANT TO HEALTH INFORMATION OF CUSTOMER SO THAT I CAN DENY CLAIM ACCORDING TO ELIGIBILITY CRITERIA |  |  |  |
| BV:500 |  | CP:08 |  |
| Acceptance Criteria : Display claim submitted Purpose of submitting Validating criteria option Approve or Reject option Text box for mentioning reason Submit button |  |  |  |

Document – 4

I am assuming as a product owner I had a vision of the product keeping the domain that’s insurance sector experience and the market need

Following are the responsibilities of mine in the project

- Market analysis

Firstly I have went with understanding the  market situation and target of the market and then I went with understanding that who are the customers types of customers what is there goal what are the needs and what would be the demand.

So I came to known that the people who are health conscious and who are getting old and who are already suffering with health issues and people who wants to be safe side in future.

The need is getting the work done very easily . claiming the insured amount very quick and collaboration with the insured company in digitalized way

The demand is for offering the new policies plan with less amount and by coupons, discounts and transaction should be organized in online system.

There are similar insurance companies which are offering the good policies with more customer collaboration through online system by 24/7 services.

- Enterprise analysis-

By the enterprise analysis I have understood the business need and got solution scope were that can feasibly be implemented buy the business, I evaluated an organizations structure , processes goals and environment , the goal is to identify an enhancement opportunity to the insurance company.by the help of Gap analysis, SWOT analysis and feasibility study root cause analysis.

- Due diligence on the market opportunity

The Due diligence on the market  opportunity is a critical component of business planning especially when evaluating the new ventures, acquisitions or product launches , it helps all the stakeholders understand the viability , size and risks of a business opportunity.

This is how I structured a Due Diligence report on the market opportunity

- Market overview

Industry description –

optum global solutions, the scope is to get digitalized with  new insurance policies and better services

Market size –

Addressable  in 14 county’s in united states of America

Historical trends-  No growth in past 4 years

Forecasts- expected market growth 3-4 years forward

- Customer Analysis

Target segments- health conscious, health illness, old age ,pre planed

Need & pain points – no collaboration between company and customers need collaboration to solve queries

- Competitive landscape

Key competitors- southern land health insurance , UHG etc

Barriers to entry – Capital requirement and investments

- Regulation and legal environment

Industry regulations- like licensing , compliance , environmental , data etc

Political and economic factors – tax policies , trade restrictions and economic stability

- Distribution and market strategy

Sales channels with online and retail B2B , distributors

- SWOT Analysis

Strengths- every individual should get insured in united states

Weakness – no online collaboration and transaction may done manually

Opportunity- can make digitalized platform and less manual process

Threats – customer cant able to handle online portal without knowledge may mislead.

- Risk Assessment

The market risks like saturations, price wars , customer concentration

The operation risks may be supply chain and staffing .

The product vision and road map for the new insurance portal by this methodology this structure the specifically around the insurance industry pain points user needs and iterative nature of agile scrum.

Product vision-

To create a unified , user centric insurance portal that simplifies policy management, enhances the customer experience and automates backends workflows for faster more transparent insurance services

- Vision anchored in Need analysis :

Customer pain points :

- Difficult to navigate portals

- Lack of real time updates on claims/ policies

- Low transparency on coverage

- Long turnaround times for quotes/ claims

Business challenges :

- High customer service load

- Disjointed legacy systems

- Poor data flow between departments

- Regulatory compliance overhead ‘

Opportunity identified:

- Digitalized and centralized policy management

- Offer self service for quotes and claims

- Use automation for faster processing

- Improve analytics for risk and compliance

Product Road map in High Level.

It is based on scrum divided into major releases by quarters and epics with sprints

- Customer portal foundation time line Q1 (Months 1-3)

The goal is to build and launch a basic functional self service portal for policy holders

Epics-

- User Authentication: secure login

- Dashboard: over view of active policies , recent claims

- Policy viewing: view coverage and download documents

- Request quote module: basic data input for new policy quote

- Customer support integration : chatbot, support tickets

In this the sprint planning would be 5 sprints 2 weeks each.

2 claims management and automation Time line Q2(months 4-6)

The goal is streamline the claims  process and add back end support

Epics-

- Submit claim: uploads documents, incident details

- Claims status tracking: Real time updates email alerts

- Workflow Automation: Auto assign claims to adjusters and processors

- Backend Admin panel: claim review dashboards for staff

Continues backlog grooming based on MVP feedback

3 Advance policy management and integrations time line Q3 (months 7-9)

The goal is to give users full control over policy changes and integrate with key systems

Epics-

- Policy endorsement: update contact info , add or remove coverage

- Renewal reminders : notifications and renewal workflows

- Payment gateways integration: online premium payment and auto pay

- Role based access control: granular user permission like broker, admin,users

Sprint planning would be 4 sprints 2 weeks each sprint .

After that I should manage the product features

- Managing the stakeholders expectations

The key stakeholders like customers like end users and corporate clients

The internal teams like sales marketing , customer support , compliance

Insurance providers and partners etc .

The best way to manage stakeholders expectation

| STRATEGY | DESCRIPTION |
| --- | --- |
| Regular communication | Hosting and keeping regular meeting that syncs or sprints with stakeholders |
| Transparent Road mapping | Maintain a shared product road map a backlog that is accessible |
| Expectation framing | Clearly explain trade offs and capacity limits , use data to show why some features are delayed |
| Prioritization workshops | Collaborate with stakeholders during prioritization to gain alignment |
| Feedback loop | Use surveys analytics and support tickets to validate stakeholders assumptions |

And for this project the prioritization is based on criticality  ROI can be predicatable but hope for the best it all depends on the user impact on us.

For the prioritization on EPIC stores and feature I use the MOSCOW technique

| MOSCOW priority | Feature | Justification |
| --- | --- | --- |
| Must have | User registration, login | Core entry point , essential for product function |
| Should have | Policy management , search for policy | Important to run the activities in application |
| Could have | Payment modes , communication service | For the solving the queries and approving the policies |
| Wont have | AL based, advanced policy management | No so important right now |

And I will also Weighted Scoring for Epics Business Value and  Complexity points for the prioritizing the epic

- For managing the product backlog

I will prioritization of user stories by the MOSCOW technique I will use this by

- Must have : core functionalities

- Should have : Enhancements

- Could have : not essential but valued

- Wont have : low priority

I will do reprioritization based on the stake holders needs

As the product backlogs are living documents that evolve the market shifts , feedback and stakeholders priorities

- The action I take is regular grooming sessions weekly or sprint based backlog grooming with stake holders and product team

- Feedback integration by using real time feedback like supports tickets, sales inputs to adjust backlog

- Change control this will define a clear process for evaluating the impact of new requested item

Epic planning

As  the epic represent larger features sets or the business objectives that are broken into smaller user stories ifor our project it is like claims managements the features would be online file claiming , document uploading , status tracking and notification etc and the the user stories prepared

From my perspective I will do epic planning by

- Align epics with business goal

- Use roadmaps alignment

- Balance big bets vs quicks wind

Managing overall iteration progress for this process in structured way by covering

- Sprint progress review

In this th goal is to ensure the sprint stays in track , aligned with the goal and delivers value by the end of the iteration

The key sprint progress review activities are

Daily stand ups- track team progress and adjust tasks keep it focused and timeboxed

Sprint burndown chart- monitor remaining work daily helps to predict whether the sprint goal met

Mid sprint review – optional check in with stakeholders and as a BA should validate progress and get feedback

Indicators of sprint risks are-

Multiple stories stuck in  “In progress”

Burndown chart flattening or rising

Team velocity dropping

Frequent scope creep or unclear requirements

- Reprioritization of sprints and Epics (if needed)

Despite the best planning , changes happen , reprioritization must be agile , data – driven and collaborative

When the reprioritize a sprint or Epic :

- A critical bug or regulatory change arises

- A stakeholders may demand a last minute feature shift

- Sprint items are blocked by external dependencies

- Market opportunity or risks requires realignment

To reprioritize effectively:

| STEP | ACTION |
| --- | --- |
| Assess Impact | To check how the change affect goals , dependencies and timelines |
| Engage Stakeholders | To include Bas, Product owner and tech lead to evaluate trade offs |
| Adjust sprint scope | To move lower priority stories out and adjust story points accordingly |
| Update Jira | Reflect changes clearly in backlog and board |
| Document rationale | To keep track of why changes were made for transparency |

- Sprint Retrospective with business analyst

The retrospective ensures continues improvements , involving the BA bridges the gap between business expectations and delivery reality

The retrospective format:

| Question | Purpose |
| --- | --- |
| What went well today ? | I can identify successful practices or process improvements |
| What did not go well ? | I can find blockers , communication gaps or issues in the planning |
| What can we improve ? | I can suggest actionable process or workflow changes |
| What is unclear from the business side ? | BA can clarifies business logic , priorities or ambiguous requirements |

As a BA my role in the retrospective is

- To provide feedback on how well the delivered stories met business needs

- Clarify misinterpreted requirements

- Suggest refinements for upcoming sprints

- Recommend documentation or communication improvements .

From this project I have learned how to handle sprint meetings such as

- Sprint planning meetings

In this project I learned how effectively participate in and contribute to sprint planning meetings , this includes settings clear sprint goals , estimating efforts required of each task , prioritizing backlog item and ensuring that the team has a  shared understanding of the work done and I also gained experience in breaking down user stories into actionable tasks and allocating them based on team capacity and skill sets.

- Daily scrum meetings

Through this project  I learned the importance of daily scrum meetings in maintaining team alignment and transparency. I gained experience in providing concise updates on what was completed and  what I planned to work on next, and any blockers I was facing.

These meetings helped improve team communication, identify issues early and keep the sprint on track.

- Sprint review meeting

During this project   I have learned how to effectively participate in sprint review meetings by presenting  completed work to stakeholders and gathering their feed back.

This meeting helped  me understand the importance of demonstrating deliverables validating that sprint goals were met and incorporating stakeholder input to improve future iterations. It also emphasized transparency and collaboration between the development team and stakeholders.

- Sprint Retrospective meeting

By this project I had learned how to contribute constructively to sprint retrospective meetings by reflecting on what went well, what could have been improved, and how the team could work more effectively in future sprints.

This meeting emphasized continuous improvement, team collaboration, and open communication. It provided a valuable opportunity to identify process enhancements and strengthen team dynamics.

- Backlog Refinement Meeting

By doing this project I had gained experience participating in backlog refinement meetings  where the team reviewed and updated the product backlog. I have  learned how to clarify user stories, break down large tasks into manageable items, prioritize work based on business value, and estimate effort using techniques like story points.

This meeting helped ensure that backlog items were well-defined and ready for upcoming sprints, improving the overall efficiency of sprint planning.

I also learned how to create effective user stories and understand the key components that should be included in each story. This process ensures clarity, alignment with business goals, and ease of implementation. The key elements I focused on include:

- Story Number

A unique identifier used to track and reference the user story throughout the sprint and project lifecycle.

- Priority

Indicates the importance of the story relative to others in the backlog.

- Acceptance criteria

The Clear, testable conditions that must be met for the story to be considered complete.

- Tasks

which are smaller actionable units of work that help the development team execute the story efficiently.

Each task is specific clear and contributes directly to fulfilling the user story.

- Business value

This represents the value a particular user story or feature delivers to the business or customer. And represents how important the features to the business this is estimated by scrum currency notes like 20,50,100,500,1000

This estimations is done by the stake holders that is clients, where a higher value indicates greater impact or importance. Understanding BV helped me prioritize tasks that contribute most to business goals.

- Complexity points

These are used to measure the relative complexity, effort, and risk associated with implementing a user story or task. Instead of using time, story points reflect how challenging a task is based on factors like technical difficulty, amount of work required

Cp is estimated by the scrum developers  and in this we provide poker cards with the values 1,2,3,5,8,13,20,40,100 and big .

And in this project as a product owner I should act as a liaison between multiple areas of an organization like clients and technical team by the collaboration in closely with the scrum team to keep all areas of the business informed on the project development.

As a product owner a vision of a product function and operation, which in turn allows this Scrum team member to define product features and break those features into product backlog item.

So as a Product Owner I ensure that the team is always working on the most valuable tasks that align with business goals.

Document -5

Product and sprint backlog and product and sprint burndown chart .

Product backlog:

Sprint backlog –

PRODUCT BURN DOWN CHART

sprint burndown chart

Document – 6

Sprint meetings

Meeting type 1 – sprint planning meeting

| Date | 04-08-2025 |
| --- | --- |
| Time | 11.00 AM |
| Location | Triple four towers conference hall - 4 |
| Prepared by | Pradeep chary |
| Attendees | Product owner, scrum master , developers , business analyst |

Agenda Topics

| Topic | Presenter | Time Allotted |
| --- | --- | --- |
| Welcome and objectives | Scrum master | 5mins |
| Present draft sprint goal | Product owner | 10 min |
| Review top priority backlogs items | Product owner | 20 min |
| Clarify requirements and acceptance criteria | Business analyst and QA | 15min |
| Estimation ( Story points ) | Development team | 15min |
| Sprint capacity and commitment | Scrum master | 10min |
| Task breakdown ( if time allows ) | Development team | 15min |
| Questions and final adjustments | ALL | 10min |

Other information-

| Observers | Stakeholders, Product owner, scrum master, development team , marketing , customer support reps |
| --- | --- |
| Resources | Jira board – www.jira.com Product backlog in jira Sprint goal (draft) : launch MVP quote and apply floe or individual health insurance users Poker cards API documentation |
| Special notes | This sprint will focus on MVP quote and apply journey including form input validation, basic eligibility logic , API integration with insurance data provider . Ensure all stories have clear acceptance criteria . QA to flag any regulatory testing requirements Dependencies : awaiting conformation of provider API sandbox access |

- Sprint review meeting

| Date | 07-08-2025 |
| --- | --- |
| Time | 12:00 am |
| Location | Triple four towers conference room 4 |
| Prepared by | pradeep chary |
| Attendees | Product owner , scrum master , development team, QA, stakeholders, BA |

| Sprint status | Things to Demo | Quick updates | What next |
| --- | --- | --- | --- |
| Sprint – onboarding Sprint goal – deliver a working registration and login screens. Velocity : 3 story points in 2 weeks Completed work: API integration Not completed: screen real time prototype | Quote form like mobile or desktop by frontend developer it include field validations QA test report summary by QA engineer it is highest test coverage and key bugs | QA- All critical bugs resolved 95% test coverage Developer- Awaiting access to production environment Me – received initial feedback from pilot users UX/UI- final designs for payment flow ready | Plan for sprint -2 Integrate payment gateway Being work on user dash board and policy management Schedule stakeholder feedback session Address API rate limit concerns Conform security review timeline |

- Sprint Retrospective meeting-

| Date | 08-08-2025 |
| --- | --- |
| Time | 12:00 am |
| Location | Triple four towers conference room 4 |
| Prepared by | Pradeep chary |
| Attendees | Development team , scrum master, product owner. |

| Agenda | What went well | What did not go well | Questions | References |
| --- | --- | --- | --- | --- |
| Welcoming and purpose of retrospective | Successful API integration with stable , met expected response time | Last minute story additions which caused overload and some scope slipped | Can we better define Done for backend features | www.jira.com |
| Team Reflection | UI delivered on time by matched design specs | Incomplete acceptance criteria which led to confusion during development | Should we timebox story pointing to avoid overruns | Retrospective notes |
| Action Items and improvements | Good collaboration across team | Limited stakeholders availability | How do you handle mid sprint change request going forward | Sprint report docxx. |
| Summary and closing | Daily standups helped to clarify blockers | Slow feedback cycle | Can we make better view of the application | Burndown charts |

- 4 Daily stand up meeting –

Team – optum online insurance portal project

Date range from 04-08-2025 to 10-08-2025

| Question | Name/ role | Monday | Tuesday | Wednesday | Thursday | Friday |  | sunday |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| What did you do yesterday | Developer 1.Rishi Developer 2.Govthami Developer 3.Akhil | Finalized API authentication logic Built quote form layout Reviewed story estimates | Integrated quote API endpoints Implemented form validation Helped with backend testing | Handled API errors and response mapping Connected form to backend Added logging & monitoring hooks | Wrote unit tests for quote module Fixed UI bugs on mobile Worked on apply flow | Refactored middleware code Completed UI for summary screen Deployed test build to QA |  |  |
| What will you do today ? | Developer 1.Rishi Developer 2.Govthami Developer 3.Akhil | Start integration with eligibility service Start styling apply screen Review PRs | Review test results from QA Tweak accessibility issues Assist with API load testing | Prepare for security audit Work on responsive layout Update documentation | Address QA feedback Conduct cross-browser testing Coordinate with BA on edge cases | Sync with DevOps for CI/CD Prep for sprint demo Finalize backend checklist |  |  |
| What Is blocking your progress? | Developer 1.Rishi Developer 2.Govthami Developer 3.Akhil | Waiting for API keys from provider None Lack of clarity on eligibility edge cases | Still no production access Minor delay with design assets Still unclear requirements for family policy flow | Limited test data from partner Awaiting review on style guide changes None | None None None | None None None |  |  |