# Q 1 .4 Quarterly Audits are planned Q1 , Q2, Q3, Q4 for this Project What is your knowledge on how these Audits will happen for a BA ?

| Project Name | Online Agriculture Products Store |
| --- | --- |
| Client | Mr. Henry (SOONY Company) |
| Vendor | APT IT SOLUTIONS |
| Budget | ₹2 Crores |
| CSR Initiative | Yes |
| Duration Audited | First 12 Months (Q1 to Q4) of 18-Month Project |

## Quarter 1 Audit

| Phase | Requirement Gathering & Analysis |
| --- | --- |
| Activities Performed | meeting, Requirement elicitation, BRD ,user stories |
| Completed | 4 week |
| Key Stakeholders Involved | Mr. Henry, Mr. Pandu, Mr. Dooku, Peter, Kevin, Ben, BA |
| Deliverables Submitted | ,Stakeholder Analysis, Feasibility Report |
| Budget Utilization | ₹20 Lakhs |
| Risks Identified | in remote areas, low tech literacy |
| Status | Email signoff |

## Quarter 2 Audit

| Phase | Design the audit report |
| --- | --- |
| Completed | 6week |
| Activities Performed | development of modules |
| Key Stakeholders Involved | Ms. Juhi, Java Developers, DB Admin, BA |
| Budget Utilization | ₹35 Lakhs |
| Overall Status | On Track with email signoff |

## Quarter 3 Audit

| Phase | Development |
| --- | --- |
| Completed | 4 week |
| Activities Performed | Catalog, cart, order processing, integration, partial testing |
| Key Stakeholders Involved | Developers, Testers, Network Admin |
| Deliverables Submitted | Developed modules, bug reports |
| Budget Utilization | ₹45 Lakhs |
| Overall Status | On track s |

## Quarter 4 Audit

| Phase | Testing, UAT |
| --- | --- |
| Activities Performed | SIT, UAT planning, Backend tuning |
| Completed | 3 week |
| Key Stakeholders Involved | All stakeholders including Peter, Kevin, Ben |
| Deliverables Submitted | Test Cases, SIT Report, UAT Checklist |
| Budget Utilization | ₹55 Lakhs |
| Overall Status | On Track |

Q2 ,. Write BA Approach strategy (As a business analyst, what are the steps that you would need to follow to complete a project – What Elicitation Techniques to apply, how to do Stakeholder Analysis RACI/ILS, What Documents to Write, What process to follow to Sign off on the Documents, How to take Approvals from the Client, What Communication Channels to establish n implement, How to Handle Change Requests, How to update the progress of the project to the Stakeholders, How to take signoff on the UAT- Client Project Acceptance Form )

| Technique |  |
| --- | --- |
| Interviews | One-on-one discussions with stakeholders to understand expectations. |
| Brainstorming | For Identifying all problems and simplify all problems |
| Workshops | Collaborative sessions for requirement discovery and validation. |
| Observation | Study current processes and user activities. |
| Document Analysis | Review existing documentation, reports, and forms. |
| Prototyping | Create UI mockups to validate user interface and flow. |
| Questionnaires | Collect responses from a larger stakeholder group in remote areas. |
| Reverse engineering | Get the requirements for migration projects |
| Focus group | To elicit and ideas about specific product or service |
| JAD | Collaboration between stakeholder and system |

# 3. Stakeholder Analysis (RACI Matrix)

RACI Matrix:

| Activity | BA | Mr. Henry | Committee | Developers | Testers | PM |
| --- | --- | --- | --- | --- | --- | --- |
| Requirements Gathering | R | A | C | I | I | C |
| Document Review & Sign-off | R | A | C | I | I | C |
| UAT Execution | C | A | R | I | R | C |
| Change Request Evaluation | R | A | C | C | C | I |
| Progress Reporting | R | C | C | I | I | A |
| UAT Sign-Off | C | A | R | I | I | C |

Documents to Prepare

BRD-	Business Requirement Document capturing high-level needs

SRS -	Detailed functional and non-functional requirements

Use Case Document - Interaction of users with the system

User story –

Process Flows -	BPMN or flowcharts to represent processes

RACI Matrix -	Stakeholder roles and responsibilities

Change Request Log -	Tracking all changes post-requirement sign-off

UAT Plan & Acceptance Form -	For testing and final approval

Document Sign-Off Process

•	- Draft the document of the final signoff from the client

•	- Internal review with PM and technical team

•	- Stakeholder walkthroughs and feedback

•	 make changes if any  and finalize

•	- Circulate for formal email/digital sign-off

Client Approval:

•	- Use official communication via Email or project tools (JIRA/Confluence)

•	- Document approvals via formal meetings

•	- Maintain signed/emailed approvals in Document

Communication Channels

•	- Weekly Email updates to the client committee

•	- Daily standups with internal team (Slack/JIRA / Teams )

•	- By weekly, weekly Sprint review

•	- Monthly review meetings with PM and client stakeholder updates

Change Request Handling

•	- change request form

•	- Impact analysis on scope, budget, timeline

•	- Review with PM and client

•	- Update documents and get approval

•	- Communicate to all stakeholders

Progress Reporting

•	- Weekly Status Reports with summary

•	- Monthly review Meetings

•	- Use of Excel/JIRA dashboards

UAT Sign-Off

•	- Prepare UAT Plan

•	- Execute UAT with client stakeholders

•	- Final review Meetings .

•	- Fix issues and get re-consideration

•	Client Acceptance Form

Q.3 Explain and illustrate 3-tier architecture?

There are three layers in the Architecture

- Application Layer – Topmost layer also known as Presentation layer it will handle UI interface for this app store

Web store

On;ine App

Users can be – famers, manufactures, admin, middle men

Technology can be used to build this layer or application is

Frontend and backend technologies.

- Business Logic layer: It is a middle layer act as an intermediate between application layer and data base layer.

It is a core logic of development of an application.

Like – payment gateways

Order shipment

Marketing channels

3.Data base layer- Bottom layer of architecture, Responsible for stored                and retrieving data

Data includes farmers details

Transaction

Product details

Q 4.BA Approach Strategy for Framing Questions

1st – 5w1h strategy –

Who –   Who will be the customers

Who will be decision makers

Who will be stakeholders

Who will be impacted and facilitated.

What: what is problem

What wil be functions and features for this particular online store

Questions- what type of problems farmers are facing , what type of features they are going to get by this store

Why :  Understand reasons and priorities behind requirements

Questions – Why you want online store

Why you are preferring direct communication

When : understand the timeline and understand from when they are facing this issue .

Questions – when this need to be complete.

When this online store need generated

When the seeds and Pest side need to be delivered.

Where : about the geographical region and area

Question : where the main supply will happen

Where the major users are residing in which region

Where they will access the app or online store

Smart approach

S – Specific

Ask clear questions to define exact needs or problems.

Eliminate confusion

Examples:

- What specific problems do you face when buying fertilizers from local stores?

- Which agricultural products should be available in the app initially?

- Which technology are you focusing on to start this online store

M – Measurable

What wil be time line what , what are the matrix

Ensure requirements can be tracked and evaluated.

Examples:

- How many products do you usually in product list.

- How much time do you currently spend on manual process

- What is the acceptable delivery time in days/hours for farmers?

A – Achievable

Ask questions that help define realistic and implementable requirements.

Ensure that what's being asked can actually be built.

Examples:

- Can farmers in your village access the internet reliably?

- Is it feasible to expect delivery to your location within decided timeline

-

R – Relevant

Ensure that questions are focused on business needs and objectives.

Keep questions aligned with project vision and stakeholder value.

Examples:

- How will this app help reduce costs or time for farmers?

- Do you think providing detailed product info

- What feature is most valuable – tracking orders, comparing prices, or quick ordering?

T – Time-bound

Ask questions that clarify timelines, usage frequency, and deadlines.

Understand time-related expectations or constraints.

Examples:

- When do you typically start buying products before a new crop cycle?

- How soon do you need the MVP (Minimum Viable Product) delivered?

- In how many months do you want to see the pilot version in action?

RACI Matrix:

| Activity | BA | Mr. Henry | Committee | Developers | Testers | PM |
| --- | --- | --- | --- | --- | --- | --- |
| Requirements Gathering | R | A | C | I | I | C |
| Document Review & Sign-off | R | A | C | I | I | C |
| UAT Execution | C | A | R | I | R | C |
| Change Request Evaluation | R | A | C | C | C | I |
| Progress Reporting | R | C | C | I | I | A |
| UAT Sign-Off | C | A | R | I | I | C |

Unified modeling language :

It is standardized way of diagramming and modelling system or requirement to aid an design development and communication between team members

Q5 As a Business Analyst, What Elicitation Techniques you are aware of? ( BDRFOWJIPQU)

Interviews

Purpose: Gather detailed insights from key stakeholders.

How to Apply:

Farmers (Peter, Kevin, Ben)

Conduct one-on-one interviews to understand their pain points (e.g., fertilizer shortages, seed availability, pesticide access).

Questions-

What steps do you currently take to procure fertilizers?

What challenges do you face in accessing these products?

2. Focus Groups

Purpose: Capture collective needs and validate assumptions.

Organize group discussions with farmers from the remote village to:

Discuss common challenges (e.g., transportation issues for product delivery , Quality of product ).

3. Surveys/Questionnaires

Purpose: Collect quantitative data from a large audience.

Can try digital surveys so farmers can get app ideas

Questions:

How often do you face unavailability of fertilizers? (Daily/Weekly/Monthly)

Would you be comfortable with digital payments?

4. Workshops

Purpose: Collaborate with stakeholders to define requirements.

Conduct requirements workshops with:  with different teams’ member to know their requirements.

5. Observation

Purpose: Identify unspoken needs through direct observation.

Shadow farmers during their daily work to:

Document how they currently procure products (e.g., visiting multiple shops, relying on middlemen).

Observe challenges in using technology (e.g., literacy levels, smartphone familiarity).

6. Document Analysis

Purpose: Review existing documentation to identify gaps.

Existing apps used by farmers (if any) .

Financial constraints from SOONY’s committee (e.g., budget of 2 Crores INR).

7. Prototyping

Purpose: Validate user experience with trials

Create low-fidelity wireframes of the app’s interface (e.g., product search, cart, checkout).

Demonstrate prototypes to farmers and ask:

Is this screen easy to understand?

Would farmers trust this payment process?

Is this design of app easy to operate to framers

8. Stakeholder Analysis

Purpose: Prioritize stakeholder needs.

How to Apply:

Map stakeholders on an influence/interest grid:

High Influence/High Interest: Mr. Henry, Mr. Pandu (ensure their goals are prioritized).

High Influence/Low Interest: Company representatives (keep informed but focus on critical inputs).

Low Influence/High Interest: Farmers (ensure their needs are addressed in the app design).

9. Requirement Workshops (JAD Sessions)

Purpose: Align technical and business teams quickly.

How to Apply:

Facilitate Joint Application Development (JAD) sessions with:

APT IT Solutions developers.

SOONY’s committee.

Key farmers (Peter, Kevin, Ben).

Define non-negotiable features:

Offline ordering capability.

Multilingual support (local dialects).

Q6 Which Elicitation Techniques can be used in this Project and Justify your selection of Elicitation Techniques?

1 . Interview technique  -

Interviews allow for deep, personalized insights from key stakeholders. For farmers like Peter, Kevin, and Ben, you can explore specific challenges (e.g., "How do you currently source fertilizers?") and gather emotional/contextual details that might be missed in less interactive methods.

Suitability: Farmers in remote villages may not respond well to digital surveys or formal workshops, but interviews can be conducted in-person (e.g., at their farms) or via phone calls, making it accessible and cost effective.

Ben to capture their unique experiences.

Follow up with group interviews or calls with manufacturers and the committee.

Outcomes: Detailed requirements like app features (e.g., search filters for products), user interface preferences, and potential

Stakeholder analysis  :

This analysis identifies and evaluates stakeholders based on the case details: a CSR-driven project to build an online app for farmers to buy fertilizers, seeds, and pesticides, with a budget of 2 Crores INR and an 18-month timeline. Stakeholders include those directly mentioned (e.g., Mr. Henry, farmers) and others implied (e.g., manufacturers, IT team).

1. Stakeholder Identification

Stakeholders are grouped into categories for clarity:

- Project Sponsors and Committee (Internal to SOONY):

  - Mr. Henry: Project initiator.

  - Mr. Pandu: Financial Head.

  - Mr. Dooku: Project Coordinator.

- End-Users and Beneficiaries:

  - Peter, Kevin, Ben: Specific farmers and childhood friends.

  - Broader Farmers: General rural users who will benefit from the app.

- Project Execution Team (APT IT Solutions):

  - Mr. Karthik: Delivery Head.

  - Mr. Vandanam: Project Manager.

  - Development and Support Team: Includes Ms. Juhi (Senior Java Developer), other developers (e.g., Mr. Teyson), admins (e.g., Mr. Mike), testers (e.g., Mr. Jason, Ms. Alekya), and you as the BA.

- Business Partners and Suppliers:

  - Manufacturers/Companies: Fertilizer, seed, and pesticide producers.

- External Entities:

  - Payment Gateway Providers (e.g., for integration).

  - Delivery Service Providers (e.g., for logistics).

  - Government/Regulatory Bodies (e.g., for CSR and agricultural compliance).

This will help us sort the work and decide the priorities for the  work.

Q 7.

Make suitable Assumptions and identify at least 10 Business Requirements.

- Reach of raw materials like seeds amd pesticides to the farmers

- Supply of seeds and pesticides and other raw material to the door step of farmers .

- Ensure that products are sourced directly from certified manufacturers to maintain quality.

- Establish a pricing model that is affordable and transparent for farmers.

- Enable timely delivery of products to farmers’ locations, even in rural areas.

- Build a simple and user-friendly process for placing and tracking orders.

- Create awareness among farmers about the availability of this online platform.

- Provide multilingual support to cater to farmers from different regions.

- Offer customer support through phone, chat, and email to assist farmers.

- Ensure that farmers can make payments through multiple secure options, including cash on delivery.

- Maintain compliance with all agricultural product sales regulations and government guidelines.

Q 8. List your assumptions

Assumptions

Farmers have at least basic internet connectivity in their areas to access the application.

The platform will be available in multiple languages to accommodate regional diversity.

Delivery partners will be available and willing to deliver to remote locations.

Farmers will have access to smartphones or computers to use the application.

Training or awareness programs will be conducted to familiarize farmers with the platform.

All necessary licenses and approvals for online sale of agricultural products will be obtained.

Customer support teams will be set up and trained before the platform launch.

Payment gateway services will be available and integrated without major delay.

# Q .9 Business Requirements with Priority

|  | Business Requirement | Priority (1–10) | Reasoning |
| --- | --- | --- | --- |
| 1 | Provide farmers in remote areas with easy access to fertilizers, seeds, and pesticides. | 10 | Core purpose of the project; directly solves the main problem. |
| 2 | Ensure that products are sourced directly from certified manufacturers to maintain quality. | 8 | Ensures trust and credibility for farmers; impacts adoption. |
| 3 | Establish a pricing model that is affordable and transparent for farmers. | 8 | Affordability drives farmer participation; essential for CSR goals. |
| 4 | Enable timely delivery of products to farmers’ locations, even in rural areas. | 9 | Directly impacts customer satisfaction and trust. |
| 5 | Build a simple and user-friendly process for placing and tracking orders. | 8 | Improves usability; ensures adoption by non-tech-savvy farmers. |
| 6 | Create awareness among farmers about the availability of this online platform. | 4 | Necessary for adoption but comes after platform readiness. |
| 7 | Provide multilingual support to cater to farmers from different regions. | 6 | Increases inclusivity; important for national reach. |
| 8 | Offer customer support through phone, chat, and email to assist farmers. | 8 | Ensures farmers can resolve issues quickly, improving trust. |
| 9 | Ensure that farmers can make payments through multiple secure options, including cash on delivery. | 9 | Crucial for rural adoption; many farmers may prefer cash on delivery. |

Q 10. Draw a use case diagram

Q . 11 UC – User Registration

Actors: Farmer, Manufacturer, Admin

Description: Allows new users to register by providing necessary details.

Preconditions: User not already registered.

User account created.

Main Flow

•	- Fill registration form

•	- Submit

•	- System validates

•	- Creates account

•	- Sends confirmation email

•	**Alternate Flow:

•	- Email already exists → Show error.

UC02 – User Login

•	Actors: All registered users

•	Description: Authenticates user and provides access.

•	Preconditions:User account exists.

•	Postconditions: User session started.

•	Main Flow:

•	- Enter username/password

•	- Submit

•	- System validates

•	- Grants access

•	**Alternate Flow:

•	- Invalid credentials → Show error.

UC03 – Manage Profile

Actors: Registered users

Description: Update personal details, contact information.

Preconditions: Logged in.

•	Postconditions: Updated details saved.

•	Main Flow:

•	- Navigate to profile

•	- Edit details

•	- Save changes

•	UC04 – Add Product

•	Actors:Manufacturer

•	Description: Add product details, pricing, stock quantity.

•	Preconditions: Manufacturer logged in.

•	Postconditions: Product visible to farmers.

•	Main Flow:**

•	- Go to Add Product

•	- Fill details

•	- Submit

•	- System saves product

UC05 – Browse Products

•	Actors: Farmer

•	Description: View product listings.

•	Preconditions: Logged in or guest access.

•	Postconditions: Products displayed.

•	Main Flow:**

•	- Navigate to product list

•	- Scroll or filter

UC06 – Search Products

•	**Actors:** Farmer

•	**Description:** Search using keywords, category filters.

•	**Preconditions:** Internet connectivity.

•	**Postconditions:** Matching results displayed.

•	**Main Flow:**

•	- Enter search term

•	- Click search

•	- View results

Alternate Flow:

•	- No match found → Show message.

UC07 – View Product Details

•	Actors: Farmer

•	Description: Displays full details of a product.

•	Preconditions: Product exists.

•	Postconditions:** Product page loaded.

•	**Main Flow:**

•	- Select product from list

•	- System displays details

UC08 – Place Order

•	**Actors:** Farmer, System, Manufacturer

•	**Description:** The farmer selects desired agricultural products, adds them to the cart, and places an order for home delivery.

•	**Preconditions:** Farmer must be registered and logged in.; Products must be available in the inventory.

•	**Postconditions:** Order details are stored in the system.; Manufacturer is notified about the order.; Farmer receives order confirmation.

•	**Main Flow:**

•	- Log in

•	- Browse or search products

•	- Add to cart

•	- Review cart

•	- Click Place Order

•	- Enter address and payment

•	- Confirm order

•	**Preconditions:** Valid order in system.

•	**Postconditions:** Payment confirmed.

•	**Main Flow:**

•	- Select payment method

•	- Enter details

•	- Confirm payment

•	**Alternate Flow:**

•	- Payment declined → Retry or cancel.

•	UC10 – Track Order

•	**Actors:** Farmer

•	**Description:** View delivery status.

•	**Preconditions:** Order placed.

•	**Postconditions:** Tracking details displayed.

•	**Main Flow:**

•	- Go to My Orders

•	- Select order

•	- View tracking

•	UC11 – Manage Orders

•	**Actors:** Manufacturer

•	**Description:** Approve, reject, or process farmer orders.

•	**Preconditions:** Order exists.

•	**Postconditions:** Order status updated.

•	**Main Flow:**

•	- Open order list

•	- Approve/reject/ship

•	UC12 – Deliver Products

•	**Actors:** Delivery Partner

•	**Description:** Deliver order to farmer.

•	**Preconditions:** Order ready for dispatch.

•	**Postconditions:** Delivery completed.

•	**Main Flow:**

•	- Receive order from manufacturer

•	- Deliver to farmer

•	- Update status

•	UC13 – Manage Categories

•	**Actors:** Admin

•	**Description:** Create, edit, delete product categories.

•	**Preconditions:** Logged in as admin.

•	**Postconditions:** Category list updated.

•	**Main Flow:**

•	- Go to category management

•	- Add/edit/delete category

•	- Save changes

•	UC14 – Generate Reports

•	Actors:Admin

•	Description: View sales, order, and product reports.

•	Preconditions:Logged in as admin.

•	Postconditions: Reports displayed/downloaded.

•	Main Flow:

•	- Select report type

•	- Generate

•	- View/download

UC15 – Provide Feedback/Rating

•	Actors: Farmer

•	Description: Submit feedback for purchased product.

•	Preconditions: Product delivered.

•	Postconditions: Feedback stored.

•	Flow:

•	- Go to My Orders

•	- Select product

•	- Submit rating

Q12 Activity diagram