# Online Agriculture Products Store

Question 1- BPM

# Identify Business Process Model for Online Agriculture Store – (Goal, Inputs, Resources, Outputs, Activities, Value created to the end Customer)?

Business Process Model for Online Agriculture Store

- Goal: To facilitate farmers access to agricultural products (seeds, pesticides, fertilizers) by creating an online platform where they can directly buy from manufacturers.

- Inputs: We'll need product details from the Manufacturers (like what's in the bag, how much it costs, and if it's in stock). We'll also need information from the Farmers—what they want to buy and where we need to deliver it.

- Resources:

  - Technology: The online web/mobile application, servers, and database.

  - Human resources: Project team (Project Manager, BA, Developers, Testers, Admins), and a support team.

  - Financial resources: The 2 Crores INR budget.

  - Stakeholders: Mr. Henry, Mr. Pandu, Mr. Dooku, Peter, Kevin, Ben, and the project team from APT IT Solutions.

- Activities:

  - We should make sure the app lets manufacturers easily add their products, shows them clearly to farmers, and handles orders and payments smoothly. We'll also need a way to track the product all the way to the farm.

- Outputs:

  - Successful orders and payments.

  - Delivered products to farmers.

- Value created to the end customer (farmers):

  - The main benefit is convenience. Farmers will be able to shop from their homes, access a wider variety of products, and get them delivered right to their location. This will save them a lot of time and money. Direct communication Facilitates direct interaction between farmers and manufacturers.

Question 2-SWOT

# MR. Karthik is doing SWOT analysis before he accepts this project. What Aspects he Should consider as Strengths, as Weaknesses, as Opportunity and as Threats.?

A SWOT analysis helps to assess the project's internal and external factors.

- Strengths (Internal):

  - Talented team: APT IT Solutions has a skilled and readily available team for the project.

  - Proven track record: Mr. Karthik has the connections and ability to bag such a project, indicating a strong business development capability.

  - Clear objective: The project has a well-defined purpose and target audience (farmers in remote areas), which simplifies requirements gathering.

- Weaknesses (Internal):

  - New domain: The team may lack prior experience in the agriculture sector.

  - Potential communication gaps: The project involves communication with diverse stakeholders, including farmers from remote villages and large manufacturing companies. Lack of Physical Interaction.

- Opportunities (External): The potential market is huge. There are so many farmers facing the same problems. This project is a great chance to make a real difference, and it could lead to more work for us in the future.

- Threats (External):

  - Competition: Other companies might be developing similar platforms.

  - Connectivity issues: Remote areas might have unreliable internet, which could cause trouble for the application's usability.

  - Seasonal Fluctuations: Seeds have to be farmed as per seasonal requirements

  - Shipping and Logistic challenges: The items cannot be delivered sometimes on time

Question 3- Feasibility Study for Mr. Karthik

# MR Karthik is trying to do feasibility study on doing this project in Technology (Java), Please help him with points (HW SW Trained Resources Budget Time frame) to consider in feasibility Study?

A feasibility study helps determine if a project is workable.

Technical Feasibility: Since the team is experienced in Java, we have the right people to build this. We’ll just need to make sure we have the right hardware and software. We'll need good servers to run the app and a solid database to store all the information.

Budget: The budget of 2 Crores INR seems generous, but we need to make sure it covers everything: salaries, software licenses, marketing, and a safety net for unexpected costs.

Timeframe: The timeline for the Project is 18 Months (Development Timeline, Deployment Testing, Maintenance and Updates).

Question 4- Gap Analysis

# MR Karthik must submit Gap Analysis to MR Henry to convince to initiate this project. What points (compare AS-IS existing process with TO-BE future Process) to showcase in the GAP Analysis?

Mr. Karthik must present a gap analysis to Mr. Henry to justify the project's necessity. The purpose of this analysis is to clearly show the difference between the current situation, or the "AS-IS" state, and the desired future state, the "TO-BE" state. The current process is inefficient and limited; farmers have to physically travel to buy agricultural products, which is time-consuming and restricts their choices. The proposed TO-BE state is an online platform that provides a wide variety of products directly to the farmers' locations, eliminating the need for travel. The gap is the absence of this digital solution. By highlighting this gap, Mr. Karthik can demonstrate that the project is not just a luxury but a crucial solution to a significant problem faced by many farmers.

Question 5- Risk Analysis

# List down different risk factors that may be involved (BA Risks And process/Project Risks)?

Risk Analysis

As a Business analyst, a crucial task is to identify and analyze the potential risks associated with the project. These risks fall into two main categories: BA Risks and Process/Project Risks.

#### Business Analyst (BA) Risks

- Requirements Misinterpretation: The farmers, like Peter, Kevin, and Ben, may have a traditional way of working and might not be able to articulate their needs in a way that's easy to translate into software requirements. If I misunderstand them, we could build a feature that sounds good on paper but isn't actually useful in the real world. To mitigate this, I'll need to spend significant time with them, observing their daily activities and asking open-ended questions to uncover their true needs.

- Scope Creep: This is the gradual expansion of a project's scope after it has begun. The committee, or even the farmers themselves, might request new features that weren't part of the original plan. For instance, Mr. Henry might decide he also wants a feature for farmers to sell their produce on the platform. This would add time and cost to the project. To manage this, I'll implement a formal change request process where every new request is documented, assessed for its impact on the budget and timeline, and then formally approved by the committee.

### Process/Project Risks

These risks affect everyone involved in the project.

- Budget Overrun: The project has a fixed budget of 2 Crores INR. However, unforeseen issues like technical complexities or the need for more resources could cause the costs to exceed this budget. We'll need to set aside a contingency fund to handle such surprises.

- Schedule Delays: An 18-month duration is a tight schedule. Delays can be caused by anything from slow feedback from stakeholders to a key developer leaving the project. We'll use a detailed Gantt chart to track progress and identify potential bottlenecks early.

- Technical Risks: Building a platform with direct manufacturer-to-farmer communication and a secure payment gateway presents several technical challenges. What if the payment system has a security vulnerability? What if the app can't handle a large

number of users at once? We'll need a robust testing strategy and experienced technical team members, like our DB and Network Admins, to address these issues.

- User Adoption Risk: This is a major concern. Farmers in remote villages may not be comfortable with online shopping. They might have slow internet connections or be skeptical of a new digital platform. To reduce this risk, we'll need a strong marketing and training plan, and a simple, user-friendly interface. Our initial user group (Peter, Kevin, and Ben) will also serve as "champions" to help their friends and neighbors adopt the app.

Question 6- Stakeholder Analysis (RACI Matrix)

# Perform stakeholder analysis (RACI Matrix) to find out the key stakeholders who can take Decisions and Who are the influencers

### Stakeholder Analysis (RACI Matrix)

To ensure clear roles and responsibilities, a RACI matrix is used. This tool helps identify who is Responsible, Accountable, Consulted, and Informed for each project task.

| Stakeholder | Role | R (Responsible) | A (Accountable) | C (Consulted) | I (Informed) |
| --- | --- | --- | --- | --- | --- |
| Mr. Henry | Project Sponsor |  | A | C | I |
| Mr. Pandu | Financial Head |  | A | C | I |
| Mr. Dooku | Project Coordinator | R, A |  | C | I |
| Mr. Karthik | Delivery Head | R, A |  | C | I |
| Mr. Vandanam | Project Manager | R | A | C | I |
| Peter, Kevin, Ben | End-User Stakeholders | R |  | C | I |
| Juhi, Teyson, etc. | Development Team | R |  | C | I |
| Jason, Alekya | Testers | R |  | C | I |
| Mr. Mike | Network Admin | R |  | C | I |
| John | DB Admin | R |  | C | I |
| Business Analyst | Business Analyst | R | A | C | I |
| Manufacturers | External Stakeholders |  |  | C | I |

The key decision-makers are the committee of Mr. Henry, Mr. Pandu, and Mr. Dooku, as they control the project's resources and approval. The key influencers are the farmers—Peter, Kevin, and Ben—whose feedback is vital for the success of the application.

Question 7- Business Case Document

# Help MR. Karthik to prepare a business case document

# Business Case Document

Project Title:

Online Agriculture Product Store (Web & Mobile Application)

## 1. Executive Summary

Mr. Henry, a successful businessman, intends to support farmers in remote villages by addressing difficulties in procuring agricultural essentials such as fertilizers, seeds, and pesticides. To solve this issue, his company SOONY is initiating the development of an online agriculture store (Web & Mobile App). This application will connect farmers and manufacturers directly, making the procurement process seamless.

The project will be executed under a CSR initiative with a budget of ₹2 Crores and an expected duration of 18 months.

## 2. Business Problem / Opportunity

- Farmers in remote areas face challenges in accessing fertilizers, seeds, and pesticides.

- Current procurement is time-consuming, costly, and inconsistent.

- There is no direct communication channel between manufacturers and farmers.

- Opportunity: Build a digital platform that bridges the gap between farmers and manufacturers, improving accessibility, transparency, and affordability.

## 3. Project Objectives

- Develop a user-friendly online store accessible via Web and Mobile.

- Allow manufacturers to upload and manage product details.

- Enable farmers to browse, order, and get products delivered to their location.

- Encourage digital inclusion among rural farmers.

- Contribute to social welfare under CSR.

## 4. Scope

In Scope:

- Web & Mobile Application.

- Farmer and Manufacturer registration.

- Product catalog (fertilizers, seeds, pesticides).

- Ordering & delivery tracking.

- Secure payment system.

Out of Scope:

- Training modules for farming practices.

- Integration with government subsidies or schemes.

- Hardware provisioning to farmers.

## 5. Stakeholders

- Sponsor: Mr. Henry (SOONY).

- Committee Members: Mr. Pandu (Financial Head) & Mr. Dooku (Project Coordinator).

- End Users: Farmers (e.g., Peter, Kevin, Ben), Manufacturers.

- Delivery Partner: APT IT Solutions.

- Key Roles:
  - Delivery Head: Mr. Karthik.
  - Project Manager: Mr. Vandanam.
  - Development Team: Ms. Juhi (Senior Developer), Mr. Teyson, Ms. Lucie, Mr. Tucker, Mr. Bravo.
  - Infrastructure: Mr. Mike (Network Admin), John (DB Admin).
  - Testing Team: Mr. Jason, Ms. Alekya.
  - Business Analyst: G. Praneetha Reddy

## 6. Financials

- Estimated Budget: ₹2 Crores INR.

- Funding Source: SOONY CSR initiative.

- Expected ROI: Social impact – improved farmer livelihood, digital empowerment, corporate goodwill.

## 7. Risks & Mitigation

- Risk: Low digital literacy of farmers
Mitigation: Simple design, multilingual support

- Risk: Connectivity issues in villages
Mitigation: Lightweight app, offline order caching

- Risk: Delivery/logistics challenges
Mitigation: Partner with local distributors/transport services

## 8. Project Timeline (18 Months)

- Requirement Gathering – 2 months

- Design & Architecture – 3 months

- Development – 8 months

- Testing – 3 months

- Deployment & Training – 2 months

## 9. Recommendation

Proceed with the project as it provides a sustainable solution to farming challenges, aligns with CSR goals of SOONY, and leverages APT IT Solutions’ expertise to create a high-impact digital platform.

# Question 8: four SDLC Methodologies

# the committee of Mr. Henry, Mr. Pandu, and Mr. Dooku and Mr. Karthik are having discussion on project development approach. Mr. Karthik explained to Mr. Henry about SDLC. And four methodologies like Sequential Iterative Evolutionary and Agile. Please share your thoughts and clarity on Methodologies

# SDLC Methodologies

The Committee (Mr. Henry, Mr. Pandu, Mr. Dooku, and Mr. Karthik) discussed the approach for project development. Mr. Karthik explained four Software Development Life Cycle (SDLC) methodologies: Sequential, Iterative, Evolutionary, and Agile. Below is a clear explanation for stakeholder understanding.

## 1. Sequential (Waterfall Model)

Definition: A linear approach where each phase (Requirements → Design → Development → Testing → Deployment) is completed before moving to the next.

Strengths: Easy to manage, clear documentation, suitable for stable requirements.

Limitations: Inflexible, costly for changes, risks may appear late in testing.

Best Use: Projects with fixed, well-defined requirements (e.g., government contracts, ERP).

## 2. Iterative Model

Definition: The project is divided into smaller cycles. Each cycle involves planning, design, development, and testing with improvements in each iteration.

Strengths: Allows partial implementation, continuous feedback, early risk detection.

Limitations: Needs more customer involvement, may consume more resources.

Best Use: Medium to large projects where requirements may evolve.

## 3. Evolutionary Model

Definition: The system is built in increments. Each increment delivers working features until the complete system is developed.

Strengths: Early functional product delivery, flexible, suitable for uncertain requirements.

Limitations: Needs careful planning, risk of scope creep.

Best Use: Projects with unclear initial requirements, feedback-driven development (e.g., online platforms).

## 4. Agile Model

Definition: An adaptive approach where work is done in short cycles (sprints) with frequent customer collaboration and delivery of working software.

Strengths: Highly flexible, ensures customer satisfaction, faster delivery of value.

Limitations: Requires skilled teams, constant stakeholder involvement, less documentation.

Best Use: Dynamic projects with evolving requirements, like mobile and web apps.

## Conclusion

• Sequential – Best for stable, fixed-scope projects.
• Iterative – Suitable when improvements are expected at each cycle.
• Evolutionary – Best for uncertain requirements, builds system gradually.
• Agile – Ideal for rapidly changing requirements with active stakeholder collaboration.

For Mr. Henry’s Agriculture App, Agile or Evolutionary approaches would be the most effective, as farmer and manufacturer needs may evolve during development.

Question 9 – Waterfall RUP Spiral and Scrum Models

# They discussed models in SDLC like waterfall RUP Spiral and Scrum. You put forth your understanding on these models When the APT IT SOLUTIONS company got the project to make this online agriculture product store, there is a difference of opinion between a couple of SMEs and the project team regarding which methodology would be more suitable for this project. SMEs are stressing on using the V model and the project team is leaning more onto the side of waterfall model. As a business analyst, which methodology do you think would be better for this project?

They discussed models in SDLC like waterfall RUP Spiral and Scrum. You put forth your understanding on these models When the APT IT SOLUTIONS company got the project to make this online agriculture product store, there is a difference of opinion between a couple of SMEs and the project team regarding which methodology would be more suitable for this project. SMEs are stressing on using the V model and the project team is leaning more onto the side of waterfall model. As a business analyst, which methodology do you think would be better for this project?

## 1. Waterfall Model

- Definition: A linear, sequential approach where each phase (Requirements → Design → Development → Testing → Deployment) must be completed before moving to the next.

- Strengths: Clear structure, easy to manage, strong documentation.

- Limitations: Inflexible to change, risks discovered late, not suitable for dynamic requirements.

## 2. RUP (Rational Unified Process)

- Definition: An iterative software development process that divides the project into four phases – Inception, Elaboration, Construction, and Transition.

- Strengths: Supports iterative development, risk-driven, well-documented.

- Limitations: Complex process, requires skilled resources, can be time-consuming.

## 3. Spiral Model

- Definition: A risk-driven model that combines iterative development with systematic risk assessment at each phase.

- Strengths: Strong focus on risk management, suitable for large and high-risk projects, allows flexibility.

- Limitations: Expensive, requires expertise in risk analysis, not ideal for small projects.

## 4. Scrum (Agile Framework)

- Definition: An Agile methodology where work is divided into short cycles (sprints of 2–4 weeks), with continuous customer collaboration and delivery of working software.

- Strengths: High adaptability, frequent delivery of value, close customer involvement.

- Limitations: Needs active participation, less documentation, requires mature teams.

## 5. V-Model (Validation & Verification Model)

- Definition: An extension of Waterfall, where testing activities are planned parallel to development phases (verification ↔ validation).

- Strengths: Strong emphasis on testing, defects found early, structured.

- Limitations: Less flexible, still rigid to requirement changes.

Which Methodology do you think is better for this project?

- The SMEs are suggesting V-model (good testing coverage, but rigid).

- The Project Team is leaning toward Waterfall (structured but not adaptive).

- However, the Agriculture Product Store is:

  - A new CSR-driven platform.

  - For farmers with evolving needs (usability, language support, product catalogs).

  - Likely to have changing requirements as feedback is received from farmers and manufacturers.

## Business Analyst Recommendation

As a BA, I would recommend Agile (Scrum) or Evolutionary Incremental Approach over strict Waterfall/V-Model because:

- Requirements are not fully frozen (farmers may suggest changes during usage).

- Agile provides flexibility to adapt changes.

- Farmers and stakeholders will see working features early instead of waiting 18 months.

- It reduces risk of building an unusable product due to rigid early assumptions.

Final Choice: Scrum (Agile) would be the most suitable methodology for this project, ensuring continuous collaboration, user-friendliness, and adaptability to changing farmer/manufacturer requirements.

Question 10 – Waterfall Vs V-Model

# Write down the differences between waterfall model and V model.

| Aspect | Waterfall Model | V-Model (Verification & Validation) |
| --- | --- | --- |
| Definition | Linear, sequential SDLC model where each phase must be completed before moving to the next. | Extension of Waterfall where testing activities are planned parallel to each development phase. |
| Focus | Focuses mainly on completing development phases sequentially. | Strong focus on testing and verification at each phase. |
| Testing | Testing is done after the development phase is complete. | Testing is integrated with each phase (unit testing, integration, system testing, acceptance testing). |
| Flexibility | Less flexible; changes are difficult once phases are completed. | Slightly more structured than Waterfall, but still rigid to requirement changes. |
| Risk Handling | Risks are identified late, mostly during testing. | Risks related to defects are identified early due to planned verification and validation. |
| Best Use | Suitable for projects with well-defined and stable requirements. | Suitable for projects where quality and testing are critical. |

Question 11 – Justify your choice

# As a BA, state your reason for choosing one model for this project

Justification for Choosing Scrum (Agile) Model:

As a Business Analyst, I recommend Scrum (Agile) for this online agriculture product store project because:

- Evolving Requirements: Farmers and manufacturers may provide feedback during development, requiring frequent updates to features.

- Early Delivery of Value: Agile allows delivering working features in short sprints, so stakeholders can see progress and suggest improvements.

- Flexibility & Collaboration: Agile promotes continuous collaboration between developers, stakeholders, and end-users, ensuring the application is user-friendly and practical for remote-area farmers.

Conclusion: Scrum ensures the project remains adaptive, reduces risks of building unusable features, and aligns with stakeholder needs throughout the development cycle.

Question 12- Ghantt chart

# The Committee of Mr. Henry, Mr Pandu, and Mr Dooku discussed with Mr Karthik and finalised on the V Model approach (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) MR Vandanam is mapped as a PM to this project. He studies this Project and Prepares a Gantt chart with V Model (RG, RA, Design, D1, T1, D2, T2, D3, T3, D4, T4 and UAT) as development process and the Resources are PM, BA, Java Developers, testers, DB Admin, NW Admin.

| Phase / Activity | Description | Duration (Weeks) | Assigned Resources |
| --- | --- | --- | --- |
| RG – Requirement Gathering | Collect and finalize functional & non-functional requirements from stakeholders | 2 | PM, BA, SMEs (Farmers: Peter, Kevin, Ben) |
| RA – Requirement Analysis | Analyze requirements, prepare BRD, FRD, and SRS | 2 | PM, BA, Java Developers (support for feasibility), DB Admin |
| Design | High-level and low-level system design | 3 | PM, BA, Java Developers, NW Admin, DB Admin |
| D1 – Development Phase 1 | Implement module 1 (e.g., User Registration & Product Catalog) | 3 | Java Developers, DB Admin |
| T1 – Testing Phase 1 | Unit testing & integration testing for module 1 | 2 | Testers (Jason, Alekya), Java Developers |
| D2 – Development Phase 2 | Implement module 2 (Ordering & Payment System) | 3 | Java Developers, DB Admin |
| T2 – Testing Phase 2 | Unit & integration testing for module 2 | 2 | Testers, Java Developers |
| D3 – Development Phase 3 | Implement module 3 (Delivery Tracking & Notifications) | 3 | Java Developers, DB Admin |
| T3 – Testing Phase 3 | Unit & integration testing for module 3 | 2 | Testers, Java Developers |
| D4 – Development Phase 4 | Implement module 4 (Reports, Admin Dashboard) | 3 | Java Developers, DB Admin |
| T4 – Testing Phase 4 | Unit & integration testing for module 4 | 2 | Testers, Java Developers |
| UAT – User Acceptance Testing | End-to-end testing with stakeholders (farmers & committee) | 2 | PM, BA, Testers, End Users |

Question 13 – Fixed Bid Vs Billing 
13  Explain the difference between Fixed Bid and Billing projects

| Aspect | Fixed Bid Projects | Billing (Time & Material) Projects |
| --- | --- | --- |
| Definition | A project where the cost, scope, and timeline are agreed upon upfront. The vendor delivers the solution within the fixed budget. | A project where the client pays based on the actual hours/resources spent and materials used. |
| Costing | Pre-defined and fixed. Any additional scope may require change requests. | Flexible, depends on time, effort, and resources consumed. |
| Risk | Higher risk for vendor (since cost is fixed regardless of challenges). | Risk shared by client (since they pay as per actual work done). |
| Scope Flexibility | Rigid; scope is usually frozen before execution. | Flexible; scope can evolve during the project. |
| Budget Control | Client has high control over budget (no surprises). | Budget may vary depending on project duration and changes. |
| Best Suited For | Well-defined projects with clear requirements and predictable outcomes. | Long-term or evolving projects where requirements may change frequently. |

Question 14 – Preparer Timesheets of a BA in various stages of SDLC 

Design Timesheet of a BA

| Days | 9:00 – 11:00 | 11:00 – 12:00 | 1:00 – 3:00 | 3:00 – 5:00 |
| --- | --- | --- | --- | --- |
| Monday | Reviewing BRD/FRD | Team meetings with architects | Preparing Process Flow Diagrams | Drafting Wireframes |
| Tuesday | Creating Use Case Diagrams | Reviewing UI/UX mockups | Drafting Data Models | Validation sessions with SMEs |
| Wednesday | Requirements Traceability Matrix (RTM) | Review design docs | Gap Analysis | Updating design documents |
| Thursday | Collaboration with Developers | Cross-functional meetings | System Interface Analysis | Refining RTM |
| Friday | Finalizing Design Specs | Preparing review presentations | Design Sign-off discussions | Weekly summary reports |

# Development Timesheet of a BA

| Days | 9:00 – 11:00 | 11:00 – 12:00 | 1:00 – 3:00 | 3:00 – 5:00 |
| --- | --- | --- | --- | --- |
| Monday | Reviewing sprint backlog | Clarifying requirements with developers | Change Request Analysis | Preparing Functional Queries |
| Tuesday | Attending daily stand-ups | Reviewing prototypes | Supporting developers with business clarifications | Documenting enhancements |
| Wednesday | Reviewing development progress | Validating system workflows | Change impact analysis | Coordination with DB Admin |
| Thursday | Cross-team sync-up | Supporting technical design clarifications | Reviewing APIs integration | Maintaining requirement traceability |
| Friday | Preparing weekly BA notes | Issue logging & follow-ups | Reviewing progress with PM | Reporting status to stakeholders |

# Testing Timesheet of a BA

| Days | 9:00 – 11:00 | 11:00 – 12:00 | 1:00 – 3:00 | 3:00 – 5:00 |
| --- | --- | --- | --- | --- |
| Monday | Reviewing Test Plans | Preparing Test Scenarios | Mapping RTM to test cases | Reviewing bug reports |
| Tuesday | Supporting QA team | Clarifying test cases | Attending defect triage calls | Reviewing test execution progress |
| Wednesday | Verifying functional workflows | Supporting integration testing | Requirement validations | Issue resolution with devs |
| Thursday | Attending UAT prep meetings | Helping testers with business clarifications | Updating requirement docs | Reviewing test scripts |
| Friday | Preparing weekly testing report | Issue tracking | Supporting regression testing | Reporting to PM & stakeholders |

# UAT Timesheet of a BA

| Days | 9:00 – 11:00 | 11:00 – 12:00 | 1:00 – 3:00 | 3:00 – 5:00 |
| --- | --- | --- | --- | --- |
| Monday | Conducting UAT workshops | Preparing UAT checklist | Supporting end-users | Logging UAT feedback |
| Tuesday | Reviewing UAT scripts | Clarifying business cases | Guiding testers | Updating RTM with UAT results |
| Wednesday | Observing UAT execution | Analyzing user feedback | Defect triage | Documenting UAT observations |
| Thursday | End-user clarifications | System validation | Change Request Evaluation | Preparing sign-off docs |
| Friday | Reporting to PM | Weekly UAT summary | Preparing final sign-off draft | Closing UAT cycle |

# Deployment n Implementation Timesheet of a BA

| Days | 9:00 – 11:00 | 11:00 – 12:00 | 1:00 – 3:00 | 3:00 – 5:00 |
| --- | --- | --- | --- | --- |
| Monday | Deployment Planning | Release readiness meetings | Preparing Training Material | Coordinating with stakeholders |
| Tuesday | Conducting Training sessions | Assisting IT support teams | Reviewing cutover plan | Monitoring system readiness |
| Wednesday | Business validation | Reviewing deployment scripts | Assisting rollout activities | Issue resolution |
| Thursday | Conducting Go-live support | Capturing user feedback | Coordinating with support team | Validating system stability |
| Friday | Preparing deployment report | Weekly sign-off meetings | Handover to Support/IT | Finalizing closure documentation |